OROMIA IRRIGATION DEVELOPMENT AUTHORITY

ALENTU SMALL SCALE IRRIGATION PROJECT

IN

DODOLA WOREDA OF WEST ARSI ZONE

FINAL FEASIBILITY STUDY

BY

VIRGINIA CONSULTANTS IN ASSOCIATION WITH BERUH CONSULTING ENGINEERS AND HYDRO GEOLOGISTS

SOCIO ECONOMIC

NOVEMBER, 2016

Table of Contents

1.	SOCIO ECONOMY STUDY	2

1.1.	Executive Summary	2

1.2.	Introduction	2

1.2.1.	Objectives of Socio-Economic Study	4

1.2.2.	Study Approach and Methodology	4

a)	Household Sample Survey	5

b)	Focus Group Discussion and Key Informant Interview	5

c)	Secondary Data	5

1.2.3.	Project Rationale	6

1.2.4.	Scope and limitation of the Study	7

1.3.	Existing Socioeconomic Background of the Area	7

1.3.1.	Existing Institutions:	9

1.4.	The Project Area	9

1.4.1.	Location	9

1.4.2.	Demographic Characteristics	10

1.5.	Economic Base	18

1.5.1.	Economic Sources/Means of Livelihood	18

1.5.2.	Existing Farming System of the Study area	18

1.5.3.	Crop Production	19

1.5.4.	Livestock Production	20

1.5.5.	Other Economic Activities	23

1.5.6.	Land Use Pattern and land holding Size	23

1.6.	Social and Economic Services	25

1.6.1.	Communications	25

1.6.2.	Health Services	25

1.6.3.	Education	26

1.6.4.	Water Supply	27

1.6.5.	Financial Institutions	27

1.6.6.	Energy Supply	28

1.7.	Input Supply and Product Marketing	28

1.7.1.	Policy and Supply Structure	28

1.7.2.	Input Supply and Price	28

1.7.3.	Product Market Infrastructures and Agro-Processing	30

1.7.4.	Storage:	31

1.7.5.	Market Supply, Prices, and Market Actors and Channels	36

1.8.	Association, Institution and Services in the Project Area	38

1.8.1.	Extension and Research	38

1.8.2.	Credit Services	39

1.8.3.	Existing Associations	40

1.8.4.	Current Irrigation Practices and Traditions	40

1.8.5.	Existing Non Governmental Organizations (NGOs)	40

1.9.	Specific Socio-economic development Constraints	41

1.10.	Other Specific Development Priorities	41

1.11.	Community Participation and Gender Issues	42

1.12.	Project Benefits	42

1.12.1.	Economic Benefits	42

1.12.2.	Non- Economic Benefits	43

1.12.3.	Secondary and Socio- Economic/indirect Benefits	43

1.13.	Summary and Conclusion	43

Summary	43

2.	ORGANIZATION AND MANAGEMENT	45

2.1.	Methodology	45

a)	Household sample survey	45

b)	Focus Group Discussion and Key Informant Interview	45

c)	Secondary Data	45

2.1.1.	Specific Studies	46

2.2.	General Meeting with the Community	47

2.3.	Community Participation and its Mode	48

2.4.	Effects of Displacement	49

2.5.	Land Distribution within the Context of New Scheme	49

2.6.	Cost Recovery Issues	50

2.7.	Establishment of Future Water Users Association	50

2.8.	Attitudes, Views and Opinion of Stakeholders	55

2.8.1.	Community Perception and Attitude:	56

2.8.2.	Community Commitment:	57

2.9.	Petition, of the Community, PA and District	57

2.10.	Monitoring and Evaluation	57

LIST OF TABLES

Table 1: Distribution of Sampled Households by Livelihood sources and mean income	7

Table 2: Distribution of beneficiary households by land holding and wealth ranking	9

Table 3: Beneficiary households Ox possession and wealth ranking	9

Table 4: Distribution of beneficiary households by Age group and sex	11

Table 5: Marital status of beneficiary households	11

Table 6: Projected beneficiary population	11

Table 7: Cropping pattern and yield under rain fed/ without project situation	12

Table 8: Projected populations, food demand and marketable surplus	13

Table 9: Households labor supply (working days)	15

Table 10: Land taken for irrigation infrastructure construction and value of agricultural crop lost	16

Table 11: Existing area allocated to crop production, yield and value of production	19

Table 12: Livestock population of the project area in 2005 EC	20

Table 13: Estimated households income under without project situation	21

Table 14: Beneficiary households estimated income under with project in the first year	22

Table 15: Land use and cover of the study area	24

Table 16: Distribution if irrigated and non-irrigated land among beneficiary households	24

Table 17: Beneficiary Households land holding size	24

Table 18; Health institution available at the project area in 2005 EC	25

Table 19: Educational status of Sampled Households	26

Table 20: Distribution of Schools in the project area in 2005 EC	26

Table 21: Sources of water supply in the project area	27

Table 22: Agricultural inputs supplied (actual and planned) to Alentu Dodola PA	29

Table 23: Prices of Some agricultural inputs	29

Table 24: Types of Market in the project area	31

Table 25: Agricultural crop production of the PA and Project area	36

Table 26: Prices of Some Agricultural products at Serofta and Alentu villages in 2005 EC	37

Table 27: Cropping pattern and yield of proposed crop under with project situation	37

Table 28: Marketable Agricultural output of the project	38

Table 29: Rural Credit providers in the project area	39

Table 30: Loan providers in the area	39

Table 31: Sample beneficiary household’s mode of contribution to project	49

LIST OF FIGURES

Figure 1: Location Map of the Study Area	10

Figure 2: Dominantly grown crop study area	19

Figure 3: Storage System of the study area	31

Figure 4: Meetings with community and Focus groups	48

Figure 5: Organization of modern small- scale irrigation scheme	51

LIST OF ANNEX

Annex 1: Questionnaires designed to assess households need for irrigation scheme	68

Annex 2: Labor requirement of rained crops under without project	73

Annex 3: Total labor requirement for crops under with project	73

Annex 4: Formats used to collect secondary information	73

Annex 5: List of focus group discussion and key informants	79

Annex 6: Discussion points	79

ABBREVIATIONS

ADLI:			 Agricultural Development Led Industrialization

AGP:			Agricultural Growth Program

AISE:			Agricultural Input Supply Enterprise

ESE:			Ethiopian Seed Enterprise

CBE:			Commercial Bank of Ethiopia

DA:			Development Agent

FTC:			Farmers Training Center

PA:			Peasant Association

WSDP:		            Water Sector Development Program

EC:			Ethiopian Calendar

qtl/ha:			quintal per hectare

lt/ha:			 Liters per hectare

Masl :			Meter above sea level

GDP:			Gross Domestic Product

RDPS:			Rural Development Policy and Strategy

PA:			Peasant Association

DAP:			Di Ammonium Phosphate

FAO:			Food and Agricultural Organization of the United Nations

MOA:			 Ministry of Agriculture

PRA: 			Participatory Rural Appraisal

PEACE:		Poverty Eradication and Community Empowerment

GTP:			 Growth and Transformation Plan

WH:			Water Harvesting

GOE:			Government of Ethiopia

SSI:			Small Scale Irrigation

O and M:		Operation and Maintenance

IWUA:			Implementing Water Users Association

OIDA:			Oromia Irrigation Development Authority

M and E:		 Monitoring and Evaluation

WUA:			Water User Association

RuSACCO:		Rural Saving and Credit Co-operative Organization

WMERD:		Water Mines and Energy Resources Development

SOCIO ECONOMY

# SOCIO ECONOMY STUDY

## Executive Summary

The study was conducted in Oromia Regional State, West Arsi Administrative Zone, Dodola district, at Alentu Dobedo PA with the objective of investigating socio-economic conditions, identifying potential beneficiaries and assessing existing community organization and the general perception of the community towards the envisaged small scale irrigation development project.

In order to achieve the objectives of the study, different data collection instruments were developed to collect primary and secondary information from different sources. Both qualitative and quantitative data were collected in order to take advantage of complementarities between these two types of data. The required data were collected using structured questionnaires and formats. Field visit was to the project site to get more information. Focus group discussions were also held with pertinent bodies.

Agriculture is the foundation and the livelihood source for the community of the project area. Mixed farming system involving agricultural crop production and livestock husbandry characterizes the production system of the study area. Agricultural land holding and livestock possession are the determinant factors for wealth and income distribution. About 110 potential beneficiary farmers are expected to benefit from the envisaged small scale irrigation project. Land is relatively scarce with a household holding on average 2.10 ha and about 0.78 ha of irrigable land.

The current agricultural crop production of the area both under rain fed and traditional irrigation practice is characterized by low yield per unit of land. Low production is attributed to low level utilization of technologically improved agricultural inputs, lack of modern farming knowledge and shortage of financial resources for adoption of improved technologies. The envisaged project is anticipated to develop about 50 ha of land.  The introduction of the project would enable beneficiary farmers to increase production of both food and vegetable crops from the existing level and enhance their income.

The overall perception and attitude of the community and stakeholders in the area is positive and constructive for the implementation of project. As irrigation has not been practiced in the area, the establishment of Water User Association has paramount importance in sustaining the project. The overall socio-economic condition and community perception favor the implementation of the project.

## Introduction

Ethiopia has undertaken a far reaching program of economic reforms, which have delivered strong economic growth. Measures of human development have improved but remain unacceptably low. Poverty and food insecurity are concentrated in rural areas, and the poorest sub-sector of rural households are chronically reliant on safety net programs and food aid. Despite impressive performance of the agricultural sector over the last decade, there is still considerable scope to sustainably improve production and productivity, particularly within the smallholder sector.

Smallholder agriculture is the most important sector of Ethiopia’s economy. More than 80% of the population lives in rural areas, and their main sources of income is agriculture. The agriculture is the most important sector of the Ethiopian economy, comprising more than 80% of exports, more than 80% of employment, and 43% of GDP and produces more than 90% of crop production of the country. The country’s economic development to a greater extent depends on the growth of the agricultural sector which is characterized by traditional smallholding and subsistence farming with an average landholding of less than one hectare. Small-scale farmers manage about 96% of cropped land and 90% agricultural outputs. The small scale farmers use traditional inputs and practice rain-fed farming which results in low yield. The erratic nature of climate and low level use of irrigation technology has been adverse impacting the production of agricultural output of smallholder farmers.

The Ethiopian government has adopted a development strategy commonly referred to as Agricultural Development-Led Industrialization (ADLI) that sees agriculture as the engine of growth. The Rural Development Policy and Strategy (RDPS) also consider the development in rural areas cannot be limited to agriculture. The rural development strategy calls for the need for rural infrastructure and social development programs and for trade and industry to build on and support agriculture. In the strategy rural and agricultural centered development is considered as a means to ensure rapid economic growth, enhance benefit to the people, eliminate food aid dependency and promote development of market economy. The recent five years Growth and Transformation Plan (GTP) focuses on the development of agricultural sector as a central pillar of economic growth and base for eventual transformation to industrial economy.

Smallholder agriculture has received special attention by the government and is its top priority in the development agenda. This recognition emanates from the fact that smallholder agriculture is the most important sun-sector of the economy, high poverty is prevalent among small holder farming communities and there exists a large potential to improve productivity using proven, affordable and sustainable technologies. Agricultural Growth Program of Ethiopia, as a component of five years Growth and Transformation Plan (GTP), provides support investment in watershed management and small scale irrigation systems to increase production and productivity of smallholder agriculture.

Currently, the Government under Agricultural Growth Program (AGP) has focused and embarked on a water-centered agricultural development strategy with special attention to small-scale irrigation (SSI) and water harvesting (WH). Irrigation is generally considered as a means of modernizing the country's agricultural economy and is an important investment for improving rural income through increased agricultural production and productivity. It is also central for reducing the ever increasing pressure on land, especially up in the highlands primarily by increasing the productivity of a unit of land and to some extent by bringing new land under cultivation, particularly in the lowlands where population density is relatively lower and suitable land for cultivation is abundantly available. Moreover, irrigation plays an important role in combating the effects of recurrent droughts and sustains production with efficient and effective use of the available resources, namely water and land in order to primarily increase agricultural productivity and production. It is through irrigation and integrated management practices that sustainable agricultural production can be ensured.

Therefore, considering the importance of the irrigation sub-sector in the overall growth of the agriculture sector, the GOE has given top priority to the irrigation sub-sector in the overall development plans of the country with the ultimate objective of enhancing agricultural production and productivity in general and crop production in particular.

It is with this aim that Agriculture Growth Program (AGP) has been identified and formulated as an integrated project under which Rural Infrastructure is one of the major components. Small-scale Agricultural Water Management is considered as one of the sub-components of the Rural Infrastructure. The broad developmental objective of the project under Agricultural Growth Program (AGP) is to sustainably increase rural incomes and attain food security both at local and national levels by increasing agricultural production and productivity of small holder peasants.  Oromia region is one of the regions incorporated under AGP for the objectives of enhancing agricultural production and productivity through small scale agricultural water management.

Alentu Small Scale irrigation project is one of the projects in Oromia regional state clustered under AGP.  Reconnaissance study was conducted based on request made from the community and concerned district and zonal administrative bodies. The reconnaissance study was evaluated by respective by AGP coordinating committee consisting of technical and screening committees and finally approved. Based on the approval, the Oromia Water, Minerals and Energy development bureau outsourced a consultant to undertake detailed feasibility study. Among the various studies to be conducted, socio-economic study is one.

### Objectives of Socio-Economic Study

The main objective of socio-economic study is to investigate the current socio-economic conditions of the project area and identify the potential beneficiaries and major intervention areas of occupation of the rural community in particular.

Specifically the study will identify the current economic situation of beneficiary communities and investigate the general attitude of the community towards the proposed development project and forecast the possible impacts of the irrigation development on the general livelihood of the potential beneficiaries and the surrounding community.

### Study Approach and Methodology

#### Study Approach

The socio-economic study follows sequences of activities and includes the following:

- Review of literature on small scale irrigation and socio-economic study of the area

- Discussion with concerned officials ranging from peasant association to zonal level

- Secondary data collection from sector offices

- Field visit and observation

- Collection of primary data through structured questionnaire

- Organizing and analyzing various data, facts and information to suit the reporting requirement

#### Methodology

A combination of research methods including household sample survey and Participatory Rural Appraisal (PRA) were employed in undertaking socio economic study on Alentu small scale irrigation project. Data was collected using various methods including structured questionnaires, field investigations, semi structured interview and focus group discussions which were ultimately triangulated. Both quantitative and qualitative data from primary and secondary sources have been gathered and analyzed. Thus the following data collection methods in combination were employed during collection process of this study.

### Household Sample Survey

The conventional household survey in the form of structured questionnaires was used to collect socio economic data from 24 households selected from the list of 110 households. The samplings were done by enumerating all households and select one household after jumping four households in the list. Three enumerators were recruited and given short training/briefing and deployed to the project area to collect the required socio economic data. Socio-economic data collection was conducted by enumerators on December 6-7, 2012.  Field investigation was the other method of collecting pertinent primary socio economic data.

### Focus Group Discussion and Key Informant Interview

Focus group discussion with beneficiary communities, heads of district government offices like administration, Agriculture and Water, Minerals and Energy Resources Development, Water Users Association and Chairman of peasant association was made. Key Informant interview was also made with individuals who were considered to have knowledge and experiences about irrigation and socio-economic conditions of the project area. District irrigation experts, development agents and elderly people of the local area are individuals interviewed.

### Secondary Data

Secondary data pertaining to socio economic conditions of the district and project area were collected from pertinent government organizations including Agriculture, Education, Health and Water, Minerals and Energy Resources Development offices using formats developed . Other publications such as national population Census are used to fill data gap.

Finally data and facts collected from various sources would be triangulated to ensure its consistency, accuracy and reliability.

### Project Rationale

The need for water infrastructure development is widely recognized as an essential component of social and economic development. Access to agricultural water greatly improves agricultural productivity. The fact is that irrigation development, particularly the smallholders has significant importance to raise production and productivity to achieve food self-sufficiency and ensure food security at household level in particular and the country at large. The irrigated agriculture can also play a vital role in supplying sufficient amount and the required quality of raw materials for domestic agro-industries and increase export earnings. However, though the country has the potential for its development in terms of both vast suitable land and availability of fresh water resources suitable for irrigation purpose, currently limited land is being cultivated under irrigated agriculture and therefore agriculture is predominantly rain fed.

Since water is a fundamental input to agricultural production, indeed there can be no food security without water. Other inputs such as seeds, fertilizers, pesticides and over all crop management will not be useful without sufficient supply of water/moisture in the soil. Water is also critical for livestock production. Hence, the availability of water and its access should be guaranteed in order to increase the success of good harvests and good animal production, and as a result, water infrastructure needs to be expanded to increase agricultural productivity in the country.

The main function of irrigation development is the provision of adequate and sustainable water sources for agricultural production purpose. Irrigation agriculture can result in increased productivity through double or multiple cropping and improve income and nutritional status of households through diversification of agricultural production. Irrigation also provides new employment opportunities and possibility of growing high value crops that require year round water supply.

Despite the availability of water resources and irrigable land in the project area, production from both rain-fed agriculture and traditional irrigation is substantially low. The production yield of major agricultural food crops remained low. Market opportunities for vegetables and fruits are ample in the area.  The agricultural production system of the project area is generally characterized by low production and income from rain fed agriculture and traditional irrigation.   In view of the above the project has the following objectives:

- To increase the income of beneficiary communities of the project by enabling them  produce twice and above yearly

- To enable target beneficiary groups produce diversified agricultural crops for market to meet their cash requirements.

- To create employment opportunities for beneficiary household family members during off-season.

- To increase production and productivity of agricultural output of beneficiary community to enable them attain food security.

### Scope and limitation of the Study

The study covers socio-economic conditions prevailing in the project area. The scope of the study will incorporate all pertinent aspects related to socio-economic, agronomic, social and cultural conditions of the beneficiary households of the project area. In broad terms the study will include the existing economic, social and cultural aspects the beneficiary community. Issues like marketing of agricultural input and output, organizations and institutions operating in the project area and the perception, attitude and participation level of the beneficiary community in the envisaged project will be covered.

During the study of the project, a number of problems were encountered. Lack of smooth communication among the local, district, zonal and regional offices of the implementing agency has greatly constrained the activities of the study.

Obtaining reliable and accurate information was another hurdle. Despite coaching and trainings provided to enumerators, information collected from sample households in survey questionnaires lack consistency and reliability. To narrow down data gap another field trip was made to project area to collect the required data and this in turn took much time to finalize the study in the time frame scheduled.

## Existing Socioeconomic Background of the Area

Current Economic Situation and the Agricultural Sector: Agriculture in Ethiopia is dominated by smallholder farms which over 90% of the country’s grain are produced. Small holder farmers cultivate an average of less than one hectare of land. Agriculture remains to be a dominant economic activity and sources of livelihood for the households of the project area, with almost all sampled households relaying on cultivation of own farm for crop production  and 83% of them depending on livestock production . Opportunities to diversify income from off-farm employment was limited for most (79%) of the sampled households while some (21%) seem to have some access to non-farm income generating activities.

Table 1: Distribution of Sampled Households by Livelihood sources and mean income

| No | Sources of Livelihood | Households |  | Mean Income (Birr) |
| --- | --- | --- | --- | --- |
|  |  | Number | Percentage |  |
| 01 | Crop Production | 24 | 100 | 6,358 |
| 02 | Livestock Production | 20 | 83 | 4,760 |
| 03 | Off-farm Employment (labor wage, petty trade, weaving, local beverage and sales of crop residue) | 4 | 21 | 2,890 |

Source: Household Sample Survey 2013

Both rain-fed and traditional irrigation practices have been widely used by majority beneficiary households and local communities in the production of agricultural crops. The dominant rain-fed and staple food crops in the project area include; wheat, barley, teff and Faba bean while potato and onion are vegetables crops commonly grown in the project area using traditional irrigation practices.

Land is the most important factor of agricultural production. Beneficiary household’s land holding size varies from maximum 5.5 hectare to minimum of 0.25 hectare with average of 2.1 hectare per household. Beneficiary household’s posses an average irrigated and non-irrigated agricultural land of 0.78 hectare.  Productivity of land is low both under rain-fed and traditional irrigation production due to low level application of improved technologies including fertilizer, selected seed and agro-chemicals.

Development and Social Objectives: Agricultural Development Led Industrialization (ADLI) presupposes the development of smallholder agriculture. It is a rural-centered development strategy. The essential elements are on the development and optimal use of both labor and land as a primary source of economic development. The recently launched five years Growth and Transformation Plan (GTP) also gave high priority to agriculture and rural development.

The fundamental development objective of Ethiopian government is to build a free-market economic system in the country to enable the country achieve rapid economic development, attain  food security and enable the poor people benefit from economic growth.  Likewise the major development and social objectives of the project area are:

- Reducing poverty and improving the overall living conditions of the population

- Creating employment opportunities for the population

- Women empowerment

- Provision of Primary Education

- Provision of prevention based health care services

- Ensuring equitable distribution of resources and human settlement

Income Distribution and Poverty: Land holding/ownership and livestock possession are the principal determinants of wealth/income in the project area and consequently food security of households.. According to traditional norms practiced by the communities, a household with land holding that ranges from 0.25-0.1.00 ha is classified as poor while land holding of 3.25-5.50 ha for the wealthiest households. On average land holding is 2.10 hectare as per data collected from local administration.  About 62% of beneficiary households are classified as poor households while the remaining are categorized as middle and better off households per traditional ranking criteria.

Constraints faced by majority of beneficiary households include high price of inputs, shortage and delay in supply of inputs, lack of improved seeds and poor soil fertility.

Table 2: Distribution of beneficiary households by land holding and wealth ranking

| No | Land Holding Size(ha) | Number of Households | Percentage (%) | Wealth ranking |
| --- | --- | --- | --- | --- |
| 01 | 0.25-1.0 | 47 | 42.76 | Poor |
| 02 | 1.25-3.00 | 37 | 33.51 | Medium |
| 03 | 3.25-5.50 | 10 | 23.73 | Better off |
|  | Total | 110 | 100 |  |

Source: Computed from land and Population data collected from Alentu PA

Oxen possession in particular is key in the determination of wealth status. With regards to the livestock, it is only the very poor who do not own cattle and oxen. The middle and the better-off own 2-3 and 4-5 plow oxen respectively. Lack of land, plow oxen and money to purchase inputs are the major limitations to crop production faced by the poor groups

Table 3: Beneficiary households Ox possession and wealth ranking

| No | Number Oxen Possessed | Number of Household | Percentage (%) | Wealth ranking |
| --- | --- | --- | --- | --- |
| 01 | 0-1.0 | 42 | 38.19 | Poor |
| 02 | 2-3 | 57 | 51.81 | Medium |
| 03 | 4-5 | 11 | 10.00 | Rich/Better off |
|  | Total | 110 | 100 |  |

Source: Computed from land and Population data collected from Alentu Dodoba PA

Majority of beneficiary households possess two and more oxen and they constitute about 62% of total beneficiary households being categorized within the medium and better off ones while the balance are poor.

### Existing Institutions:

There are several institutions that have linkages with rural development and agricultural development activities carried surrounding the project area. Existing government development institutions include; district agricultural, water mineral and energy resources development, farmers’ service co-operatives, farmers training centers (FTC) and microfinance institutions.

## The Project Area

### Location

Alentu Dobado small scale irrigation project is located in Oromia National Regional Administrative State, West Arsi Administrative Zone, Dodola district, Alentu Dobado Peasant Association. The project is 75 km far away from the zone’s capital city, Shashamane and 321 km from the nation’s capital, Finfine(Addis Ababa). The project area can be reached either through Assella or Shashamene. The main highway asphalt road bifurcates at Modjo and again joins in Dodola District Both Adaba Addis-Shashamene- Dodola and Addis Ababa- Shashamene-Dodola roads are asphalted. Gravel all weather road connects the project area via Eddo then Serofta village, which is about 17 km. The project site is situated at about 1 km east of Serofta village. There is no access road from Serofta village to the project area. However, the 1 km foot path road can be easily be upgraded to all weather road for smooth access by vehicles of any sort.

Figure 1: Location Map of the Study Area

### Demographic Characteristics

#### Population Distribution and Projection of the Project Area

Household is a dynamic entity as a country’s population is. The dynamism emanates from demographic variables, most vital age and sex structure. It has implications on demand for food, distribution of resources and availability of labor for activities ranging from irrigation maintenance, repairs to crop production activities.

According to secondary data collected from Alentu Dobedo PA, the total number of beneficiary households is 110 with total beneficiary population of 801. The average family size of beneficiary population is estimated at 7.28 per household.

Table 4: Distribution of beneficiary households by Age group and sex

| No | Population Age Group | Male | Female | Total | Percentage of total |
| --- | --- | --- | --- | --- | --- |
| 01 | 0-14 | 82 | 87 | 169 | 21.09 |
| 02 | 15-64 | 361 | 235 | 596 | 74.41 |
| 03 | 65 and above | 29 | 7 | 36 | 4.50 |
|  | Total beneficiary population | 472 | 329 | 801 | 100 |
|  | Percentage of total | 58.92 | 41.08 | 100 |  |

. Source: Household Sample Survey 2013

The age of beneficiary population ranges averagely from 2 years to 72 years with average age of 42 years. In terms of sex composition, about 59% of total beneficiary populations are male and female population constitutes 41 % of the total.

The proportion of persons in the working age of 14 to 64 years, which is the economically active population in the project area, constitutes 74.41% of the total beneficiary population. The dependency ratio which is the proportion of population depending on the economically active population is about 25.59%.

Table 5: Marital status of beneficiary households

| No | Household Sex | Married | Unmarried | Divorced | Widowed | Total | (%) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 01 | Male | 89 | 10 |  | - | 100 | 91.74 |
| 02 | Female | 11 | - | 4 | 6 | 10 | 8.26 |
|  | Total | 99 | - | 5 | 6 | 110 | 100 |

Source: Alentu Dodoba PA

In terms of marital status, majority of the beneficiary households (90%) are currently married. About 4% and 6% have divorced and widowed respectively.

The envisaged project would directly benefit a target household of 109 and a total beneficiary population of 801. As indicated in the above table average family size is estimated at 7.28 indicating relatively high fertility rate and large family size with children constituting the higher figure in the family. High family size is directly attributed high birth rate which in turn attributed to the traditional belief in which having many children is considered as wealth or asset. Population projection is done using the following exponential function

Pt   = P0 (1+r) t

Where   Pt    = Population at year t

P0 = population at base year (2013)

r = is growth rate (which is 2.9%)

Table 6: Projected beneficiary population

| Year | 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Male | 472 | 486 | 500 | 514 | 529 | 545 | 560 | 577 | 593 | 610 | 628 |
| Female | 329 | 339 | 348 | 358 | 369 | 380 | 391 | 402 | 414 | 426 | 438 |
| Total | 801 | 824 | 848 | 873 | 898 | 924 | 951 | 978 | 1007 | 1036 | 1066 |

Source: Projection from Project Beneficiary Population

#### Supply and Demand for Food/Food Security

Food security is defined as the availability and access to food at all times at individual, household and national level. Availability means that there is sufficient food either from domestic production or from import. Access to food relates to the ability and purchasing power of individuals or households to access food from markets at prevailing prices. Time refers to the availability of food continuously. It terms of time temporary shortage of food is referred to as seasonal food insecurity while its absence for long time is known as chronic food insecurity.

In order to determine the supply of food only production of cereals and grains are considered. The existing production level and projections for the project life time is made to estimate the food supply conditions of the project area. On food demand side the minimum subsistence consumption requirement and population projection is considered to estimate the overall demand for food in the project area. The Ethiopian government has designated 2100 kacl (225 kg or 2.25 qt of cereals per person per annum) as the minimum acceptable weighted average nutritional requirement. This threshold level is used to determine the annual food requirement/demand.

Food supply situation of the project area is computed based on the cropping pattern and yield level indicated below by taking the major crops produced in the area and proposed for the project.

| Table 7: Cropping pattern and yield under rain fed/ without project situation |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| o | Description | Land Cultivated(ha) |  | Yield/ha(Qt) | Total Production(Qt) |
|  |  | 1st Season | 2nd Season |  |  |
| 1 | Wheat | 33.15 | 0 | 28 | 928.20 |
| 2 | Faba Bean | 6.40 |  | 20 | 128 |
| 3 | Barely | 10.45 | 0 | 20 | 209 |
|  | Total | 50 |  |  |  |

Source: Agronomy Report of this Project

Food demand for project beneficiary population is projected by multiplying projected population by minimum subsistence consumption requirement (2.25 quintal per person per annum). Marketable surplus or food balance is the difference between cereal and grain production and food demand.  Thus deducting food demand from grain and cereal production only, the introduction of the project would bring surplus food production over and above the minimum consumption requirement at subsistence level. Surplus grain and cereal production added with marketable vegetable output would substantially enhance both nutritional availability and income of households.

Table 8: Projected populations, food demand and marketable surplus

| Year | Male | Female | Total | Minimum consumption (qt) | Food Demand(Qt) | Grain and Cereal production(Qt) | Grain and cereals Food Balance/Marketable surplus(Qt) | Marketable Vegetable(Qt) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2013 | 472 | 329 | 801 | 2.25 | 1,802 | 1,265 | (537) | 0 |
| 2014 | 486 | 339 | 824 | 2.25 | 1,855 | 882 | (973) | 6,672 |
| 2015 | 500 | 348 | 848 | 2.25 | 1,908 | 1,864 | (44) | 10,640 |
| 2016 | 514 | 358 | 873 | 2.25 | 1,964 | 3,160 | 1,196 | 15,500 |
| 2017 | 529 | 369 | 898 | 2.25 | 2,021 | 3,160 | 1,139 | 15,500 |
| 2018 | 545 | 380 | 924 | 2.25 | 2,079 | 3,160 | 1,081 | 15,500 |
| 2019 | 560 | 391 | 951 | 2.25 | 2,139 | 3,160 | 1,021 | 15,500 |
| 2020 | 577 | 402 | 978 | 2.25 | 2,202 | 3,160 | 958 | 15,500 |
| 2021 | 593 | 414 | 1,007 | 2.25 | 2,265 | 3,160 | 895 | 15,500 |
| 2022 | 610 | 426 | 1,036 | 2.25 | 2,331 | 3,160 | 829 | 15,500 |
| 2023 | 628 | 438 | 1,066 | 2.25 | 2,399 | 3,160 | 761 | 15,500 |
| 2024 | 646 | 451 | 1,097 | 2.25 | 2,468 | 3,160 | 692 | 15,500 |
| 2025 | 665 | 464 | 1,129 | 2.25 | 2,540 | 3,160 | 620 | 15,500 |
| 2026 | 684 | 477 | 1,162 | 2.25 | 2,613 | 3,160 | 547 | 15,500 |
| 2027 | 704 | 491 | 1,195 | 2.25 | 2,689 | 3,160 | 471 | 15,500 |
| 2028 | 725 | 505 | 1,230 | 2.25 | 2,767 | 3,160 | 393 | 15,500 |
| 2029 | 746 | 520 | 1,266 | 2.25 | 2,847 | 3,160 | 313 | 15,500 |
| 2030 | 767 | 535 | 1,302 | 2.25 | 2,930 | 3,160 | 230 | 15,500 |
| 2031 | 790 | 550 | 1,340 | 2.25 | 3,015 | 3,160 | 145 | 15,500 |
| 2032 | 813 | 566 | 1,379 | 2.25 | 3,102 | 3,160 | 58 | 15,500 |
| 2033 | 836 | 583 | 1,419 | 2.25 | 3,192 | 3,160 | (32) | 15,500 |
| 2034 | 860 | 600 | 1,460 | 2.25 | 3,285 | 3,160 | (125) | 15,500 |
| 2035 | 885 | 617 | 1,502 | 2.25 | 3,380 | 3,160 | (220) | 15,500 |
| 2036 | 911 | 635 | 1,546 | 2.25 | 3,478 | 3,160 | (318) | 15,500 |
| 2037 | 937 | 653 | 1,591 | 2.25 | 3,579 | 3,160 | (419) | 15,500 |
| 2038 | 965 | 672 | 1,637 | 2.25 | 3,683 | 3,160 | (523) | 15,500 |

Source: Own Computation

In general the introduction of the envisaged project would enable beneficiary households to attain self-sufficiency in terms of agricultural food production and earn better income from sales of surplus outputs both cereals and vegetables

Availability of labor (demand and Supply)

The availability and supply of labor depends on demographic characteristics prevailing among beneficiary communities residing in the project area. The demand for labor depends on farming activities carried out seasonally. Basically irrigation is a labor intensive activity and more labor is required than the traditional rain-fed farming.

The labor requirements are calculated on a crop –by-crop basis and added up to estimate the total requirements in any given situation. The labor requirements of crops both under rain fed and the proposed irrigation project is estimated basis of information supplied from Agronomic report of this project.

When looking at the labor requirements associated with the project two main questions have to be answered. These are what additional labor requirements are induced by the project and whether the farmers involved be able to cope with the total labor requirements in the ‘with-project’ situation. To answer these questions, it is important to assess total labor requirements for the ‘without –project’ situation and compare the figure to the ‘with-project’ situation. Total labor requirements for the project are compared with total labor available so that periods of labor shortages can be identified.

The main activities on any farm can be categorized as cropping and other off-farm activities. Cropping pattern for rain fed and traditional irrigation, including crops grown and respective area cropped for without project is identified and total labor requirement is determined from monthly estimation.  Labor requirements both for ‘without’ and ‘with’ project situation is indicated in Appendix 1 attached herewith.

It is assumed that the Labor Day is only 8 hours in the field although farmers would be able to work longer hours in the field. Also 20 workdays per month are assumed, which is roughly equal to a 5-day working week. Available labor used is based on population data collected from the project area.

On supply side the demographic characteristics of beneficiary household population pertaining to age variable determines labor availability. The age of majority of beneficiary households fall in the active age range that can supply labor. Average family size is 7 people per household.

Further assumptions for determination of labor requirements are the following:

- Average family composition:

- Two adults(greater than 18 years)

- Four school going children (9-18 years)

- One  small child(less than 9 years)

- One Adult(male) provides 20 working days per month and another Adult(Female) provides 10  labor days per month

- School going children provide 4 working days  in a month  each during school holidays

- A child under 9 years provide no labor

Based on the above assumptions the total available labor for the total households in the project area can be computed as shown in the following table:

Table 9: Households labor supply (working days)

| No | Household Labor Supplier | Number | Per day(Hours) | Per week(days) | Per Month(days) | Per (Annum(Days) |
| --- | --- | --- | --- | --- | --- | --- |
| 01 | Adult (Male) | 1 | 8 | 5 | 20 | 240 |
| 02 | Adult (Female | 1 | - | - | 10 | 120 |
| 03 | School going Children | 4 |  | 1 | 4X4= 16 | 192 |
|  | Total |  |  |  | 46 | 552 |

On monthly basis the entire household of the project area can supply (46X1110) a total of 5,060 working days and this would be compared against the requirement estimated by agronomic practices.

Analysis of demand and supply of labor indicates that the introduction of the project would not require hired labor as the existing labor is sufficient to entertain requirements. One plausible justification is that farmers would only manage on average 0.5 ha under irrigation with only one cropping season in a year. The other basic reason is the demographic characteristics of beneficiary households prevailing in the project area which is characterized by dominance of economically active age group in the population. Last but not least oxen labor has significant contribution in augmenting labor demand.

Analysis of labor requirement both under without and with project situation is shown in Annex 2 table 1 and 2 attached herewith.

Settlement Pattern and Township

Majority of the beneficiary communities settle on the highland area near the sources of water. Population settlement in the area follows availability of water both for domestic consumption and livestock and pasture land for livestock grazing. However, settlements are scattered here and there with absence of concentration in certain areas or localities.

The project area is very far away from the nearby Serofta town. Serofta town is expanding with increased human settlement and urban commercial activities. The presence of Private Commercial farm has contributed to the expansion of the town.

Expected Displacement and Mechanism of Compensation

Social impact study examines and assesses how the construction of various infrastructures of the envisaged irrigation project adversely affect the command area, population settlement and distribution of water for communities residing at upstream and downstream and recommend mitigation measures to alleviate the impacts. Specifically it examines the displacements of settlement, grazing land, crop land, forest land and other social value such as recreational, holy places and aesthetics due to the intended project.

Most of the command area is occupied as farm plot being covered by various agricultural crops. The various irrigation infrastructures to be built including canals would not affect the command area and displace human settlements.   Moreover, the construction of the envisaged project would not disturb forest land and create displacement on establishments having social values including recreational, holy places and aesthetics.

However, the various irrigation infrastructures to be built would take some agricultural land which could otherwise be used for crop production purpose. One mechanism of compensation for land taken for irrigation infrastructure construction is to take the value of agricultural crop lost as cost and incorporate same in the project cost. Hence the size of land taken is quantified and corresponding crop to be crown on the land is computed.

Table 10: Land taken for irrigation infrastructure construction and value of agricultural crop lost

| No | Description | Size of land(ha) | Crop to be grown | Amount to be produced(qt) | Price per quintal(Birr) | Crop value lost (Birr) |
| --- | --- | --- | --- | --- | --- | --- |
| 01 | Land taken for canal construction | 2.0 | Wheat | 56.0 | 650 | 36,400.00 |
| 02 | Land taken for Connecting Road construction | 2.5 | Wheat | 70 | 650 | 45,500 |
|  | Total | 4.5 |  | 126 |  | 81,900 |

In order to ease computation of lost crop and its value, the most commonly grown crop in the area is taken, with average yield and market price. Accordingly the common crop is wheat and the current yield per hectare is estimated at 28 quintal per hectare. Estimated crop value lost is hence considered as opportunity cost and incorporated in project cost.  Land size taken for various irrigation infrastructures is estimated by engineers engaged in project design.

Attitude of Beneficiary Community towards land Relocation and Distribution

In order to understand attitudes of beneficiary communities with respect to land relocation and distribution, sampled households were asked and majority of their responses (92%) indicate that they are willing to share land if converted to irrigation.  Views and opinions reflected during discussion made with key informants and focus groups support the attitudes of beneficiary communities

Origin, Religion, Ethnicity and language of the People

The present population residing in the project area are said to be originated from Southern Ethiopia namely.As per the information obtained from the office of Alentu Dodoba peasant association, more than 90% of the population of the project area worship Muslim religion and the entire community are Oromos ethnically being descendant of Barento tribe. Majority of the inhabitants were Muslim with 84.39% following Islam religion while 14.46% of the population professed Orthodox Christianity. Oromiffa is the dominant and widely spoken first language followed by Amharic language.

## Economic Base

### Economic Sources/Means of Livelihood

Agriculture is the major economic and livelihood base of the population of the Alentu Dodoba peasant association. Agricultural crop production and livestock rearing are the sources of livelihood of the communities of the project area. Mixed farming system comprising crop production and animal husbandry characterizes the typical farming system practiced in the project and surrounding area.  Agricultural crop production, livestock production and agricultural labor are the major economic activities on which beneficiary households communities of the surrounding area depend for their food and cash income.

### Existing Farming System of the Study area

Agricultural crop production and livestock rearing is the major sources of life sustenance for the population of the project area. Mixed farming consisting of crop cultivation and animal husbandry is the farming system practiced in the project area. About 97% of sampled households practice mixed farming system which combines crop production and livestock rearing.

The existing farming system in the study area is characterized by mixed farming whereby production of crops and livestock for the market and own production is commonly practiced. The livelihood system is integrated in such a way that the oxen are used as traction power, the livestock as a whole contribute farmyard manures by feeding on the crop residues and stubbles. In addition the farmers in the study area use homestead farming for carrot, beetroot and cabbage. Major crops grown in the command area are wheat, teff, faba beans, chickpea, linseed, vetch, potato, shallot and the like. Farmers use sole cropping system. Teff, wheat, Faba bean, chick pea, linseed and vetch are produced by rain fed production system. On the other hand, shallot, potato, carrot and beetroot are the major crops produced by irrigation. Mechanized farming is not common at all in the study area mainly due to accessibility problem. The study area farmers are not commonly using intercropping, strip cropping and other practice in the study area. The use of agro forestry is also not significant based on the data obtained from the district agriculture office.

Figure 2: Dominantly grown crop study area

### Crop Production

Most agricultural crops are rain-fed and grown during the main (Genna) rain season.   The major crops grown are wheat, barley, maize, teff, beans, pea and linseed which are both consumed and sold. Wheat, barley and teff are the main staple and dominant rain-fed agricultural food crops produced in the area. They also took the lion’s share of the total agricultural land allocated for cereals and grain production. Land productivity is low and this is mainly attributed to low level usage of yield increasing inputs such as improved seed and fertilizer. Farmers in the area used to apply low quantities of yield boosting agricultural inputs mainly due to increasing prices and lack of credit arrangement.

Irrigation has not been practiced in Alentu area according to the information from some respondent.  Oxen plowing are the usual method used for the land preparation for cultivation of agricultural crops. Land preparation is done by men. Women assist with weeding and harvesting activities.

Table 11: Existing area allocated to crop production, yield and value of production

| No | Crop Type | Area(ha) | % | Yield/ha(qt) | Production(qt) | Value(Birr) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Rain fed Agriculture |  |  |  |  |  |
| 1.1 | Wheat | 33.15 | 66.30 | 28 | 928.20 | 603,330 |
| 1.2 | Faba Bean | 6.40 | 12.80 | 20 | 128 | 121,600 |
| 1.3 | Barely | 10.45 | 20.90 | 20 | 209 | 133,000 |
|  | Total | 50.00 | 100 |  |  | 857,930 |
| 2 | Traditional irrigation |  |  |  |  |  |
| 2.1 | Potato | 0 | 0 | 0 | 0 | 0 |
| 2.2 | Garlic | 0 | 0 | 0 | 0 | 0 |
|  | Sub –Total | 0 | 0 |  |  | 0 |
| Grand total |  | 50.00 |  |  |  | 857,930 |

Source: Alentu Dodoba PA

However, lack of land, plow oxen and money to purchase inputs are the major limitations to crop production faced by few communities. The poorer peasants overcome some production limitations through oxen sharing and exchange of labor for oxen. Farmers used to obtain agricultural inputs such as fertilizers on partial credit basis from cooperatives and this practice has ceased at present which in turn adversely affected crop production in the area as per key informant from the peasant associations. Shortage and delay in supply of agricultural inputs was also another major problem cited to constrain agricultural crop production.

### Livestock Production

Livestock production is an important means of livelihood and a major economic activity in the project area and the number of animals still is a symbol of wealth among farmers

Raising cattle, sheep, goat and chicken are a key economic strategy. Most sampled households also keep mules, donkeys and horses. Livestock are important for providing households food and income. Cattle provide milk, butter and meat for feed. Oxen, sheep, goat and chicken are sold for the generation of cash income. Their sales get at its peak during the holidays and festivals in April (Fasika/Easter), September (Meskerem/New Year), and December (Gena/Christmas). The herding of small livestock is the major responsibility of children and women. Men are generally responsible for looking after cattle.

The total livestock population in the project area is estimated at 1,705. Livestock types in the project area include oxen, cow, goats, sheep, equines (horses, mule and donkeys) and chicken. Animals graze along roads, in semi natural wood and shrub land, and on stubble of harvested crops. Most of the fertile soils are cultivated with wheat, barley, teff and other crops and are not available for grazing. Livestock populations have also great advantage to the society of the area for transportation service and plowing of agricultural land. While donkeys, horses and mule are used for transportation services oxen are the main sources traction power in land plowing.

Table 12: Livestock population of the project area in 2005 EC

| . No | Livestock Type | Total | Maximum | Minimum | Mean |
| --- | --- | --- | --- | --- | --- |
| 01 | Ox | 180 | 5 | 1 | 1.72 |
| 02 | Cow | 496 | 8 | 1 | 2.44 |
| 03 | Sheep | 501 | 12 | 2 | 4.67 |
| 04 | Goat | 27 | 12 | 3 | 3.53 |
| 05 | Horse | 162 | 3 | 0 | 0.39 |
| 06 | Mule | 0 | 0 | 0 | 0 |
| 07 | Donkey | 61 | 3 | 0 | 1.04 |
| 08 | Poultry/Chicken | 278 | 20 | 6 | 4.93 |
|  | Total | 1705 |  |  |  |

Source: Alentu Dodoba PA

As can be seen from the above table the number of ox, cow, sheep and goat constitute the largest share in the total number of livestock available in the project area.

The major livestock diseases affecting livestock production in the district and project area are Black leg, Pasteurollosis, internal parasite, external parasite, Anthrax and others.  Lack of adequate pasture land and livestock diseases are some of the problems constraining livestock production and development in the district as well as the project area. Veterinary services are provided to community of the project area with professionals mobilized to the area from district agricultural office on scheduled basis

Beneficiary Households Income under ‘With’ and ‘Without’ Project Situation

Household Income without Project: The prevailing smallholder agricultural crop production of the project area is characterized by low yield both under rain-fed and traditional irrigation practices. Low productivity of land is essentially attributed to lower rate of application of technologically improved agricultural inputs such as fertilizer and seeds. Shortage of cultivable agricultural land is another constraint with households possessing less than one hectare of land on average.

The following assumptions are made to compute existing household income:

- Only income from crop production is considered due to difficulty in getting accurate data on livestock and off farm income.

- Cropping pattern for dominant crops is taken to correspond with proposed cropping pattern and ease incremental net benefit computation.

- Total irrigable land of 50 ha is considered.

Accordingly estimated gross margin, gross income and net income per household from crop production is summarized in the following table:

Table 13: Estimated households income under without project situation

| No | Description |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | First Season |  | Second Season |  |  |  |
|  |  | Wheat | Faba Bean | Barely | Potato | Garlic | Total |
| 1 | Land Cultivated(ha) | 33.15 | 6.40 | 10.45 | 0 | 0 | 50 |
| 2 | Yield Per Hectare(qt) | 28 | 20 | 20 | 0 | 0 |  |
| 3 | Total Output(qt) | 928.20 | 128 | 209 | 0 | 0 |  |
| 4 | Output Price(Birr) | 650 | 950 | 500 | 0 | 0 |  |
| 5 | Gross Income (Birr) | 603,330 | 121,600 | 104,500 | 0 | 0 | 829,430 |
|  | Variable Costs |  |  |  |  |  |  |
| 7 | Seed | 82,046 | 19,200 | 12,540 | 0 |  | 273,350 |
| 8 | Agro-Chemicals | 17,735 | 0 | 888 | 0 |  | 20,598 |
| 9 | Farm Tools | 26,520 | 0 | 4,598 | 0 |  | 68,200 |
| 10 | Oxen Power | 39,780 | 7,680 | 12,540 | 0 |  | 132,000 |
| 11 | Hired labor | 0 | 0 | 0 | 0 |  | - |
| 11 | Transport Cost | 13,932 | 1,920 | 3,135 | 0 |  | 21,120 |
| 12 | Land tax | 2,320.5 | 448 | 731.5 | 0 |  | 3,850 |
| 13 | Total Variable Cost | 254,832.5 | 51,704 | 50,786.5 | 0 |  | 723,603 |
| 14 | Gross Margin =(5-13) | 457,688 | 224,895 |  | 0 |  | 105,827 |
| 15 | Less household food Consumption |  |  |  |  |  | 1,171,300 |
| 16 | Net Income without Project(Birr) |  |  |  |  |  | (1,065,473) |
| 17 | Average Income per household(Birr) |  |  |  |  |  | (9,681.12) |

Household Income estimated from crop production from sample survey is closer to the average household income computed using the gross margin indicated above. Household food consumption calculated based on the minimum consumption level (2100 kacl or 2.25 qt per person per annum) multiplied by the price of the cereal (wheat), Birr 650, is deducted from gross margin to arrive at  net income without project. Net income without project is divided by the number of expected beneficiary households to arrive at average income per household.

Household Income with Project: The introduction of the project is expected to increase production level of existing agricultural crops with proper cropping pattern, recommended use of technologically improved agricultural inputs and appropriate agronomic practices. A gross margin for proposed crops is computed based on the yield projection determined by the agronomist.

First year gross margin based on 60% capacity utilization/land development of the proposed crop of the project is considered to compare income with project situation with that of income without project and evaluate the impact of the envisaged project on household income.

Table 14: Beneficiary households estimated income under with project in the first year

| No | Description | Agricultural Crops under With Project Situation/First year |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | First Season |  |  | Second Season |  | Total |
|  |  | Wheat | Faba Bean | Barely | Potato | Onion |  |
| 1 | Land Cultivated(ha) | 15 | 6 | 9 | 18 | 12 | 110 |
| 2 | Yield Per Hectare(qt) | 38.0 | 29.0 | 32 | 320 | 76 |  |
| 3 | Total Output(qt) | 570 | 174 | 288 | 5,760 | 912 |  |
| 4 | Output Price(Birr) | 650 | 950 | 500 | 300 | 1,600 |  |
| 5 | Gross Income (Birr) | 370,500 | 165,300 | 144,000 | 1,728,000 | 1,459,200 | 3,867,000 |
|  | Variable Costs |  |  |  |  |  |  |
| 6 | Fertilizer | 116,643 | 25,823 |  | 144,232 | 137,390 | 424,088 |
| 7 | Seed | 63,525 | 49,500 |  | 148,500 | 33,000 | 294,525 |
| 8 | Agro-Chemicals | 49,473 | 16,830 |  | 25,713 | 25,713 | 117,728 |
| 9 | Farm Tools | 30,800 | 13,200 |  | 86,350 | 86,350 | 216,700 |
| 10 | Oxen Power | 46,200 | 19,800 |  | 33,000 | 33,000 | 132,000 |
| 11 | Hired labor | - | - |  | - | - | - |
| 11 | Transport Cost | 21,945 | 7,178 |  | - | - | 29,123 |
| 12 | Land tax | 2,695 | 1,155 |  | - | - | 3,850 |
| 13 | Total Variable Cost | 129,069 | 48,540 | 116,760 | 1,444,588 | 1,312,044 | 3,051,001 |
| 14 | Gross Margin =(5-13) | 619,669 | 321,090 |  |  |  | 815,999 |
| 15 | Less household food Consumption |  |  |  |  |  | 1,205,453 |
| 16 | Net Income without Project(Birr) |  |  |  |  |  | (389,454) |
| 17 | Average Income per household(Birr) |  |  |  |  |  | (3,540) |

The introduction of irrigation would significantly increase yield level of proposed agricultural crops. Average income of beneficiary households which is currently estimated at Birr (9,681.12) under ‘without’ project situation would increase to Birr (3,540) per annum per household with the introduction of the project. The income from crop production as per the above estimation is negative and this mainly attributed to absence cultivation of vegetable crops in the second season in the area. However, in later years of the project households’ per capita income from crop and vegetable production would increase significantly.

In addition to the improved income from agricultural crop production under irrigation, the envisaged project would benefit households in employing labor that could have been idle during dry seasons. Moreover, the introduction of the project would reduce rural-urban migration.

### Other Economic Activities

The dominant economic activity in the project area is agriculture comprising of crop production and livestock husbandry. Employment opportunities outside agriculture are limited.  However, there are other economic activities that farmers used to generate income. The major off-farm employment activities include labor wage, petty trade, local beverage and weaving.

### Land Use Pattern and land holding Size

The new constitution of the Federal Democratic republic of Ethiopia that has been  ratified in 1995 states that the right of ownership of rural and urban land as well as of all natural resources is exclusively vested in the state and the people of Ethiopia.  Land is a common property of, the nations, nationalities, and peoples of Ethiopia and shall not be subjected to sale or other means of exchange. The present government’s position regarding land is that access to land is enough and ownership is not an issue at this point in time. The argument of the current regime is, if peasants were allowed, they would sell their land when they face hardship, thereby leading to severe erosion of entitlement and poverty.

Land is the most important factor of agricultural production. Land under current regime belongs to the state and farmers have use right for which certificate is issued

According to Watershed report of this project, cultivated land in the command area is estimated at about 337 ha while grazing land within the study area is 213 ha constituting the lion’s share in the total command area.

Table 15: Land use and cover of the study area

| No | Land use/land cover | Area in Ha | % age |
| --- | --- | --- | --- |
| 1 | Cultivated Land | 337.26 | 15.22 |
| 2 | Dense forest | 906.69 | 40.90 |
| 3 | Grazing land/Grass land | 213.18 | 9.62 |
| 4 | Open High forest | 558.43 | 25.20 |
| 5 | Open Wood land | 200.82 | 9.06 |
| Total |  | 2216.38 | 100 |

Source: Watershed Repot of this Project

The size and distribution of the land varies among households around the project area. Most of them had fragmented types of land and the size they had is also varies to each other. Figures computed from secondary data collected from Alentu PA indicate that land holding size varies from minimum 0.5 to 5.50 hectare among households. Average land holding is 2.10 hectare with 0.78 and 1.35 hectares allocated as irrigable and non-irrigable land respectively.

Table 16: Distribution if irrigated and non-irrigated land among beneficiary households

| No | Land Type | Total(ha) | Maximum | Minimum | Mean |
| --- | --- | --- | --- | --- | --- |
| 01 | Irrigable land | 85.96 | 2.50 | 0.25 | 0.78 |
| 02 | Non-irrigated land | 146.80 | 3.50 | 0 | 1.35 |
|  | Total | 232.76 | 5.50 | 0.50 | 2.10 |

Source: Computed from Secondary data collected from Alentu PA

Land holding is the major determinant of wealth status among the community of the project area. According to traditional norm of the community households possessing less than one hectare is poor while those holding land between 1.25-3.0 hectare are classified as middle and those above 3.25 hectare are rich peasants as per local wealth ranking.  About 62% of beneficiary households have land size that range between 0.5 to 1.0 hectare and 38% of the households have land holding between 1.25and 5.50 hectare.

Table 17: Beneficiary Households land holding size

| No | Land Holding Size(ha) | Number of Households | Percentage (%) |
| --- | --- | --- | --- |
| 01 | 0.5-1.00 | 67 | 61.46% |
| 02 | 1.25-3.00 | 32 | 29.35% |
| 03 | 3.25-5.50 | 10 | 9.17% |
|  | Total | 110 | 100 |

Source: Computed from Secondary data collected from Bucha and Furuna PA

## Social and Economic Services

### Communications

Dodola town is linked to major towns including the nation’s capital, Addis Ababa and Shashemene, the zonal capital city by asphalt highway road.  However, there is no access road from nearby town to the project site. The town has got digital as well as mobile telecommunication service. The project area has telecommunication services being connected by mobile phone. The national electrical grid connecting Dodola town and passing to Robe town is very proximate project area.

### Health Services

Access to quality health care is one factor determining the ability of individuals, households and community to obtain a secure livelihood.There are one health Center and two health posts serving the population residing in Alentu Dodoba  peasant association and the beneficiary communities living in the project area.

There are two well equipped and staffed Hospitals  at Dodola town, which is the nearest to the project site or area and it is about 25 km far from the site. For further referral examination the people in the locality are getting health service from Awassa and  Shashamene Hospitals.

In general there are about 24 health services in the district and most of them are concentrated around district capital, Adaba. As information obtained from the district health office indicates the health coverage of the district is about 53% in the year 2004 E.C.

The total numbers of health professionals who provide health service in the health Center and health posts situated in the project area are 16 in number.

Table 18; Health institution available at the project area in 2005 EC

| No | Type of institution | Number | Health Professionals |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Medical doctor | Druggist | Nurse/Midwife | Health extension |
| 1 2 | Health Centre Health Posts | 1 1 | - - | - - - | 6 - | - 4 |

Source: Dodola District Health Office

The most prevalent diseases in the project area include urinary tract infection, intestinal parasite, upper respiratory tract infections typhoid fever and anemia. In order to serve the people in that district shortage of manpower, lack of vehicles particularly Ambulance, inadequate material supply, budget and others are the major problems that greatly constrained health services as per head of district Health office. Poor sanitation and hygiene is the major cause for prevalence of typhoid, intestinal parasites and other water borne diseases.

### Education

Education is the basic means to alleviate social and economic problems of a nation by creating productive human resources required by various sectors of the economy. As such education is crucial instrument that can positively influence the decision making ability of beneficiary farmers.

Table 19: Educational status of Sampled Households

| No | Educational level | Number of households | Percentage | Remark |
| --- | --- | --- | --- | --- |
| 01 | No Formal Education | 8 | 33.33 |  |
| 02 | Read and Write | 5 | 20.84 |  |
| 03 | Up to Grade 4 | 2 | 8.33 |  |
| 04 | Above Grade 4 | 9 | 37.50 |  |
|  | Total | 24 | 100 |  |

Source: Household Sample Survey

Data computed from household sample survey indicates that about 33% of sampled households did not attend any formal education while nearly 67% attended primary education.

According to Alentu Dodoba Peasant Association offices, there are 2 primary schools in situated in Alentu peasant associations and the schools are distributed evenly in such a manner to be accessible to all communities residing in and surrounding the project area.

The total numbers of students attending classes in 2013 in   the schools found in the project and surrounding area is 1,919 out of which 993 are male and 926 are female students. There are about 45 teachers teaching in all educational institutions found in the district.

The overall school dropout in the project and surrounding area as per the information from district education office appears to be 7.03%. The major reasons for school dropout particularly for female students include marriage, migration to abroad (Arab countries) and to local towns in search of employment due to income problem in the family. Large family size and health problems are also indicated as causes of school dropout for male students as per discussion made with head of Dodola District Education Office.

Table 20: Distribution of Schools in the project area in 2005 EC

| No | School Name/level | Number of Teachers |  |  | Number of Students |  |  | School drop out |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Male | Female | Total | Male | Female | Total | Number | Percent |
| 01 | Elensa Primary School(1-8) | 12 | 7 | 30 | 497 | 531 | 1,028 | 65 | 6.32 |
| 02 | Alentu Primary school(1-8) | 10 | 6 | 16 | 496 | 395 | 891 | 60 | 6.73 |
|  | Total | 22 | 13 | 57 | 993 | 926 | 1,919 | 135 | 7.03 |

Source: Alentu Dodoba PA

### Water Supply

Supplying enough potable water to rural population is one of the primary development tasks that should be carried out in order to ensure health services based on prevention and thereby create healthy productive citizen. Availability of clean water at close quarters greatly reduces the work burden of women who traditionally bear the brunt of work-load associated with fetching water from distant locations.

The population residing in the Alentu Dodoba peasant associations including beneficiary communities in the project area use water sourced from springs and hand dug wells both for domestic consumption and livestock. The Alentu River is the major sources of water for the local population

Table 21: Sources of water supply in the project area

| No | Name of source | Type of Source | Water point | Location |
| --- | --- | --- | --- | --- |
| 01 | Alentu Safera | Hand pump | None | Within project catchment |
| 02 | Gonde Community spring | Spring | None | Away from project area |
| 03 | Kaladi Community spring | Spring | None | Away from project area |
| 04 | Shasha Community spring | Spring | None | Away from project area |
| 05 | Kaladi community spring | On spot spring | None | Away from project area |

Source: Alentu Dodoba PA

Most beneficiary communities have settled on the highlands closer to the water source and use water sourced from on spot springs while population living away from the project catchment area use water from springs distributed at water distribution points and hand pump sourced water.

However, there is severe shortage of potable water in surrounding areas particularly in Abaramo locality as per key informants from the peasant association.  Inaccessibility of water points, sanitation and hygiene are the most commonly observed problems prevailing in the project area. Poor sanitation and hygiene conditions are reflected in the prevalence of water borne diseases such as thyroid, diarrhea and intestinal infections as per discussion made with district health office head. Potable water supply service coverage is about 53% according to district Water, minerals and Energy Resources Development office

### Financial Institutions

The ever increasing economic and commercial activities carried out in Dodola town have also necessitated services rendered by financial institutions.

Financial institutions that have been operating in Dodola town with their branch offices are: Commercial bank of Ethiopia, Oromia International bank and Oromia Cooperative bank.

Going down to the project area there are some microfinance institutions that provide rural credit services to local farmers. The major microfinance institutions that operate in the project area are the following:

- Walko Microfinance

- PEACE (Poverty Eradication and Community Empowerment)

- Bunsa-Gonfa Microfinance

### Energy Supply

Energy requirements fo household consumption is satisfied with supply of kerosene and fire wood. Some of the households’ nearer to Serofta town got energy for lighting from the main electrical grid. The Melkawakena hydroelectric station located at about 62 km from Serofta town is the major electrical power supply to Bale, and Arsi administrative zones of oromia and Somali regional state.

## Input Supply and Product Marketing

### Policy and Supply Structure

In Ethiopia the public sector is still dominant in the supply and marketing of agricultural inputs. Essential farm inputs including seeds, fertilizers and agro-chemicals are solely supplied by the government through its parastatals.  Though various policy documents dealing with agricultural developments state the important role of private sector in input marketing, there has been no practical action towards the participation of the private sector.  Structurally the government through its parastatals is the only actor in the supply of agricultural inputs to the market.

Agricultural co-operatives are the dominant distributors of seed and fertilizers to the farmers. Co-operatives generally obtain inputs from parastatals such as the Agricultural Input supply Enterprise (AISE) in most cases on behalf of co-operative unions and seed producers such as Ethiopian Seed Enterprise (ESE) and regional seed enterprises. Based on demand assessment conducted by Development Agents (DA), regional bureau of agriculture, in consultation with unions determine how much seed and fertilizer should be allocated to co-operatives and facilitate loans from Commercial Bank of Ethiopia (CBE) to fund the purchase of inputs.  Regional Bureau of Agriculture often provides guidance on the price at which co-operatives sell fertilizers and seed to all farmers.

### Input Supply and Price

The major agricultural inputs used by beneficiary farmers are selected seed, fertilizers and chemicals. Most agricultural inputs such as fertilizers and improved seeds are distributed through Cooperative Services and peasants need to be member of the cooperative services in order to get the services. One major problem indicated by beneficiary community is that purchase of agricultural inputs particularly fertilizer and selected seeds, was carried out through partial credit basis and recently this arrangement has ceased and peasants were required to buy it on cash basis. As the result most peasants were unable to use fertilizers and improved seeds and this in turn has adversely affected their agricultural production. In addition to problems related with credit facility, escalating prices and failure to supply inputs on time have significantly impacted production of agricultural crops.

The dominant fertilizer type commonly supplied to the project area is DAP with increasing trends over the last four years. The quantity of improved seeds used by the farmers in the project area is significantly low with fluctuating trends in the past couple of years.

Table 22: Agricultural inputs supplied (actual and planned) to Alentu Dodola PA

| No | Type of Input | Unit | Actually Supplied |  |  |  | Planned | Supplier |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 2010 | 2011 | 2012 | 2013 | 2014 |  |
| 1 | Fertilizer |  |  |  |  |  |  |  |
| 1.1 | DAP | Quintal |  |  | 570 | 965 | 1,770 | Co-operative |
| 1.2 | UREA | “ |  |  | 1.5 | 4.5 | 570 | “ |
| 2 | Seeds |  |  |  |  |  |  |  |
| 2.1 | Wheat | Quintal |  |  | 412 | 460 | 490 | “ |
| 2.2 | Barely | “ |  |  | 40 | 40 | 95 | “ |
| 2.3 | Faba Bean | “ |  | 4.5 | - | 17 | 33 | “ |
| 2.4 | Linseed | “ |  | 0.5 | 1.6 | 2 | - | “ |
| 2.5 | Chick Pea | “ |  | - | 18 | 9 | - | “ |
| 3 | Agro-chemicals |  |  |  |  |  |  |  |
| 3.1 | 2.4D | Liter |  |  | 605 | 630 | 908 | “ |
| 3.2 | Topic | “ |  |  | 18 | 35 | 72 | “ |
| 3.3 | Palas | “ |  | - | 9 | 10 | 22 | “ |
| 3.4 | Fungicide and insectcide | “ |  | - | - | 320 | 213 | “ |

Source: Alentu Dodoba PA

The amount of agro-chemicals applied during the last four years showed fluctuations like other agricultural inputs. Planned supply is the amount of agricultural input required under project and quantified per recommended dose suggested by the agronomist.

As explained above prices of agricultural inputs are determined institutionally without taking the demand and supply condition on market basis despite a free-market policy pursued by the government.

Table 23: Prices of Some agricultural inputs

| No | Type of Agricultural Input | Unit | Unit Cost (Birr) | Supplier |
| --- | --- | --- | --- | --- |
| 1 | Fertilizer |  |  |  |
| 1.1 | DAP | Quintal | 1,565.05 | Co-operatives |
| 1.2 | UREA |  | 1,24425 | “ |
| 2 | Seeds |  |  |  |
| 2.1 | Wheat-Danda variety | Quintal | 1,089 | “ |
| 2.2 | Wheat-Qakaba variety |  | 1,098 | “ |
| 2.3 | Wheat-Other variet |  | 1,008 | “ |
| 2.4 | Barely for food |  | 843 |  |
| 2.5 | Barely for malt |  | 1,180 | “ |
| 2.6 | Faba Bean |  | 1,790 | “ |
| 3 | Agro-chemicals |  |  |  |
| 3.1 | Rodomel | liter | 750 |  |
| 3.2 | Roundup | “ | 185 |  |
| 3.3 | 2-4-D | “ | 85 |  |
| 3.4 | Topic | “ | 450 |  |
| 3.5 | Pallas | “ | 2,000 |  |

Source: Alentu Dodoba PA

### Product Market Infrastructures and Agro-Processing

Product marketing: the main agricultural products marketed in the project and surrounding area are agricultural crops and livestock. Agricultural products are sold at farm gate, local market, secondary markets and terminal depending on the volume of transaction. Lower volumes of transactions are carried out at farm gate and local market with farmers and rural traders being the major market players. Large transactions of agricultural marketable commodities are transacted in secondary and terminal markets located at major towns in the district and zone with big traders and seller farmers being the principal market actors.

Farm gate and local markets are within the project and surrounding area while terminal and secondary markets are situated at far places. Serofta  is the major terminal market center for the project area.  Food grains and livestock are the major commodities traded in this market. Some of the grains supplied to the market are wheat, teff, beans and barely while potato and onion are the main vegetables traded in the market.

Marketing Infrastructure/Communication:

The availability of road network and transport facilities are important marketing functions enabling speedy movement of agricultural produces between the supply source and demand center. The road linking the project area to most secondary markets is poorly accessible by heavy trucks, Isuzu and 4-wheel drive vehicles due to poor condition, difficult terrain and absence of bridges. Neither all-weather road nor dry weather road is available between the project site and the nearest terminal market, Serofta town. Hence pack animals and carrying by human being, with an average of 7 km to the nearest market, is the major means of transporting goods to the market. The market infrastructures and facilities such as storage and standard weighing/balance scale are only available at terminal market. The branch office of Ethiopian commodity Exchange (ECX), provides up –to-date market information on prices of major commodities traded both nationally and at global market.

Local markets: there are local markets situated near and at far distances from the project area.  The nearest market to the project area is Serofta town while Kokosa is the furthest market place being situated at about 70 km from the project site

Table 24: Types of Market in the project area

| No | Market Name | Distance from Project Site | Type of market |
| --- | --- | --- | --- |
| 01 | Edo | 15 | Terminal |
| 02 | Wabe | 17 km | Secondary |
| 03 | Serofta | 7 km | Terminal |
| 04 | Negelle | 48 km | Secondary |
| 05 | Kokosa | 75 km | “ |
| 06 | Herero | 15 km | “ |

Source: Alentu Dodola PA

### Storage:

Food grains are physiologically stable after harvesting and this stability as well as viability should be preserved in a good storage method. Proper storage of agricultural produce   is essential.

In the study area, with the context of small holder farmers, since the grain crops are harvested at its physiological maturity and the farmers used to store properly, considerable storage problem was not observed from the survey result. Most of the farmers use storage bags (sacks) to store their crops in well protected house as can be seen from the pictures below.

Figure 3: Storage System of the study area

Agro -Processing Industries: Agricultural processing industries are established based on economic forward linkages where availability of agricultural raw-materials favors their setting up due to proximity.   As the project area is one of the areas known for high wheat production, it has attracted the establishment of three flour factories/mills with two of them commencing operation before couple of years and one being under construction. High production of agricultural crops such as wheat and barley attracted several agricultural machinery leasing firms engaged in leasing agricultural machinery services including tractors, combine harvesters and sprayers. In recent years there are also a number of private individuals and firms in the area engaged in agricultural mechanization services in response to extensive agricultural production, particularly cereals such as wheat and barley used as raw material for processing of flour and brewery respectively.

### Market Supply, Prices, and Market Actors and Channels

Market Supply: Actual data on the quantity of agricultural output produced and supplied by beneficiary households of the project area is not available. However, total production of the PA and project area indicates that wheat is the most dominant cereals grown in the project area followed by barely. Cabbage and potato are the most common and widely grown vegetable crops in the project area.

| Table 25: Agricultural crop production of the PA and Project area |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Crop Type | Area(ha) | 2011/12 |  | 2012/13 |  |
|  |  |  | Quantity(qt) | Value(Birr) | Quantity(qt) | Value(Birr) |
| 1 | Wheat |  | 776,485 | 473,655,850 | 623,456 | 374,073,600 |
| 2 | Barely |  | 205,156 | 71,804,600 | 237,846 | 89,199,000 |
| 3 | Linseed |  | 15,448 | 16,220,400 | 6,787 | 7,126,350 |
| 4 | Faba Beans |  | 4,896 | 3,427,200 | 4,722 | 3,069,300 |
| 5 | Maize |  | 161,368 | 48,410,400 | 73,029 | 21,908,700 |
| 7 | Cabbage |  | 4,589 | 183,560 | 5,296 | 222,432 |
| 8 | Potato |  | 4,650 | 183,700 | 5,600 | 1,092,000 |

Source: Alentu Dodoba PA

The quantity and value of cereals produced in the area have shown upward or increasing trend while quantity and value of vegetables crops showed down trend during the last two years.

Prices of Products: Agricultural produce are transported to the nearby market using pack animals such as donkey, mule and horses while livestock are brought to the market being driven on foot. Agricultural marketing information pertaining to prices of major cereal crops (wheat,teff, barely and niger seed) and cash crop(coffee) are broadcasted to the local community by branch office of  Oromia commodity exchange market located at Adaba town through radio and this in turn is disseminated further to remote rural areas via development agent and  farmers cooperatives.

Table 26: Prices of Some Agricultural products at Serofta and Alentu villages in 2005 EC

| Type of Crops | Unit | Maximum |  | Minimum |  | Modal Price |  | Change in modal Price | % change in price |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 2011/12 | 2012/13 | 2011/12 | 2012/13 | 2011/12 | 2012/13 |  |  |
| Wheat | Quintal | 725 | 750 | 575 | 600 | 650 | 700 | 50 | 7.69 |
| Barely |  | 625 | 650 | 500 | 525 | 600 | 550 | -50 | -8.33 |
| Faba bean |  |  |  |  |  | 1250 | 980 | -270 | -21.6 |
| Linseed |  |  |  |  |  | 1,400 | 1,100 | -300 | -21.43 |
| Onion |  |  |  |  |  | 650 | 560 | -90 | -13.85 |
| Garlic |  |  |  |  |  | 2,500 | 1,700 | -800 | -32 |
| Cabbage |  |  |  |  |  | 220 | 230 | 10 | 4.55 |
| Potato |  |  |  |  |  | 600 | 450 | -150 | -25 |

Source: Alentu Dodoba  PA Development Offices and Market Survey

Market Actors: Serofta is the primary market for grains, cereals and vegetable crops. Sellers are individual farmers and local traders. Buyers are local collectors, wholesalers, traders, retailers, flour mills, and urban consumers. The market actors also include several assemblers and traders who retail grains and cereals in small quantities.

Marketing Channels: the marketing channel in the project area is a simple conventional marketing channel where transactions are mainly performed among different marketing agents. During harvest time, farmers supply cereals and grains and sell in the markets to collectors, wholesalers, retailers or directly to consumers. Farmers also sell wheat directly to flour factories situated in Dodola town. The most important pattern is that bulk of cereals (wheat and barley) are bought by big wholesalers and traders who have warehouses at Dodola town and transport same to regional and central markets like Awassa and Addis Ababa

Proportion Agricultural Products to be sold: The amount of agricultural products to be sold is determined from proposed cropping pattern along with yield projection.

Table 27: Cropping pattern and yield of proposed crop under with project situation

| No | Description | Project Year |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Year 1(60%) |  |  | Year 2 (80%) |  |  | Year 3 (100%) |  |  |
|  |  | Land (ha) | Yield (Qt/ha) | Production (Qt) | Land (ha) | Yield (Qt/ha) | Production (Qt) | Land (ha) | Yield (Qt/ha) | Production(Qt) |
| 1 | Wheat | 15 | 38 | 570 | 20 | 51 | 1,020 | 25 | 70 | 1,750 |
| 2 | Faba Bean | 6 | 29 | 174 | 8 | 39 | 312 | 10 | 51 | 510 |
| 3 | Barely | 9 | 32 | 288 | 12 | 45 | 540 | 15 | 60 | 900 |
| 3 | Potato | 18 | 320 | 5,760 | 24 | 370 | 8,880 | 30 | 430 | 12,900 |
| 4 | Garlic | 12 | 76 | 912 | 16 | 110 | 1,760 | 20 | 130 | 2,600 |
|  | Total | 110 |  |  | 110 |  |  | 110 |  |  |

Deducting minimum household consumption from total cereal (wheat and barley) production, will give us marketable surplus.  The following table illustrates the total projected marketable agricultural output of the project for the next 10 years.

Table 28: Marketable Agricultural output of the project

| Project year | Wheat and Barley production(qt) | Household consumption(qt) | Marketable wheat and Barley output(qt) | Marketable Faba Bean Output(qt) | Marketable Potato output(qt) | Marketable Garlic output(qt) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 858 | 1,855 | (997) | 174 | 5,760 | 912 |
| 2 | 1,560 | 1,908 | (348) | 312 | 8,880 | 1,760 |
| 3 | 2,650 | 1,964 | 686 | 510 | 12,900 | 2,600 |
| 4 | 2,650 | 2,021 | 629 | 510 | 12,900 | 2,600 |
| 5 | 2,650 | 2,079 | 571 | 510 | 12,900 | 2,600 |
| 6 | 2,650 | 2,139 | 511 | 510 | 12,900 | 2,600 |
| 7 | 2,650 | 2,202 | 448 | 510 | 12,900 | 2,600 |
| 8 | 2,650 | 2,265 | 385 | 510 | 12,900 | 2,600 |
| 9 | 2,650 | 2,331 | 319 | 510 | 12,900 | 2,600 |
| 10 | 2,650 | 2,399 | 251 | 510 | 12,900 | 2,600 |

Source: Own Computation

Marketing Constraints: besides poor road connecting the project area to Serofta and other towns’ town, lack of storage, and lack of information on market prices, lack of storage and involvement of brokers have constrained the marketing conditions of the project area.

## Association, Institution and Services in the Project Area

### Extension and Research

Extension is the mechanism by which information and technologies are delivered to farmers. It a process that helps farmers to become aware of improved technologies and adopt them in order to improve their efficiency, income and welfare.

Extension service is rendered to the community of the project area through Development Agents (DAs) recruited and mobilized by district agricultural office. There are two Development Agents closely working with farming communities of the project area.     DAs are very closer to the community of the project area and act as a bridge in transferring pertinent information including farming practice and marketing information from the government and other development agents to the farmers.

Agricultural research center is not available in the project area. However, the Sinana Agricultural Center located at about 90 km from the project area provides improved crop seeds and livestock breeds for farmers in the district. The Farmer Training Centers (FTC) situated in the project area is currently creating link between the research center and the farmers.

### Credit Services

As a rule irrigated crop production is a high-input high-output system. Smallholders therefore need to procure seeds fertilizer and agro-chemicals to optimize their production system. However, the poor cash flow from conventional rain fed farming is too low for such an investment. Consequently the need for credit is great indeed.

Rural credit providing institutions are emerging in the project area. There are three microfinance institutions operating in the project area. These are indicated in the following table

Table 29: Rural Credit providers in the project area

| No | Rural Credit Provider | Type | Year Operation commenced |
| --- | --- | --- | --- |
| 01 | Walko | RuSCCO | 2011 |
| 02 | Busa-Gonfa | RuSCCO | 2011 |
| 03 | PEACE | MFI | 2011 |

Source: Alentu Dodoba PA

These rural credit providers provide loan for purchase of agricultural inputs. The first two rural saving and credit co-operative organizations provide limited loan which range between Birr 1,000 and 5,000 on very short term basis taking organized groups of individuals as collateral. As per the information collected from local administration, a microfinance institution named PEACE, provides relatively more amount of loan to limited number of beneficiary households.  Amount of credit extended to some of the beneficiary households is indicated in the following table:

Table 30: Loan providers in the area

| No | Loan Provider | Purpose of loan | Amount (Birr) | Interest rate(%) | Repayment Period |
| --- | --- | --- | --- | --- | --- |
| 1 | PEACE | Purchase of farm input | 5,500 | 18% | One year |
| 2 | PEACE | Purchase of farm input | 4,500 | 18% | One year |
| 3 | PEACE | Purchase of farm input | 3,500 | 18% | One year |
| 4 | PEACE | Purchase of farm input | 3,000 | 18% | One year |

Source: Alentu Dodoba  PA

As per key informant from the local area, the loan extended to some of the beneficiary households has benefited them by alleviating financial constraints to get improved agricultural inputs and invest in livestock production activities.

### Existing Associations

There are several institutions that have linkages with rural development and agricultural development activities carried surrounding the project area.

Peasant Association: The most important local institution closer to the day to day lives of the rural community is the peasant association. The PA provides administrative, legal, political, social and economic services to the local communities. Administrative and political programs were streamlined to grass root level through the PA. The PA is administrated by two heads: one political administrator and the other professional manager handling the routine operational activities.

Farmers Co-operatives: The main function of farmers co-operative is to provide members with marketing services. Farmers’ service co-operatives sell consumer goods and agricultural inputs such as fertilizers, seed and agro-chemicals to farmers. However, farmers’ producer co-operatives are absent.

Farmers Training Center: It provides training to farmers on crop production system, livestock husbandry, natural resources management and demonstration based training to farmers. According to the key informant, the training center provides module based theoretical as well as practical trainings complemented with demonstrations on fields. Wheat, barley, vegetable and horticulture are some the areas covered under crop production trainings.

### Current Irrigation Practices and Traditions

Traditional irrigation has not been commonly practiced in the area and beneficiary communities of the project area have no experiences about irrigation technologies in general. However, there are handful farmers practicing irrigation at the downstream of Alentu River for the production of vegetable crops by using motorized pumps.

The local communities were well informed of the conception of the project during reconnaissance study and trainings provided on Agricultural Growth Program to their representatives both at district and local levels. Comments and suggesting forwarded by beneficiary community during the discussion clearly indicate that they have strong interest and positive attitude towards the realization of the envisaged project.

### Existing Non Governmental Organizations (NGOs)

Nongovernmental organizations operating in the area have been playing important role in assisting the overall development endeavor of the local community. These NGOs are engaged in various rural development areas including agriculture, education water supply women and child care and most importantly provision of rural credit services.

Farm Africa: this is an international NGO operating surrounding the project area. It undertakes various rural development activities. But its main focus and involvement is directly to peasant agriculture development.

IDE: This is also another international NGO operating in the vicinity of the project area. Small holders’ farm development, agricultural value-chain and marketing are areas in which it engages.

Rural Credit Providers: There are some rural microfinance institutions operating in the project area in providing financial services. They provide credit to local farmers. The loan extended to farmers is for purchase of agricultural inputs. The three microfinance institutions operating in the area are ‘Walko’, ‘Busa-Gonfa’ and Poverty eradication and Community Empowerment (PEACE). While the first two are Rural Saving and Credit Co-operative Organizations (RuSACCOs) from Oromia region, the latter is an NGO assisted microfinance institution.

## Specific Socio-economic development Constraints

There are several socio –economic development constraints retarding the overall development of the communities of the project area. The particular problems of the project area as per key informants are:

- Lack of adequate financial resources for the purchase of various agricultural inputs.

- Lack of market information regarding marketing of agricultural produce

- Lack of technical  knowledge by farmers about farming high value crops

- Higher prices of agricultural inputs such as seeds , fertilizer and chemicals

- Lack of storage for agricultural produce

## Other Specific Development Priorities

The overall development problem prevailing in the project area revolves around low level of production and productivity of agricultural output, shortage of agricultural finance and lack of effective agricultural marketing system.

In terms of development priorities the following are important development issues that need to be addressed.

- Creating enabling environment for farmers to access production enhancing inputs including technologically improved seeds, fertilizers, chemicals and technical knowhow of farmers.

- Strengthening and putting in place institutions engaged in marketing and distribution  of agricultural inputs and provision of market information

- Capacitating the technical and administrative knowhow of the management and members of water user association to ensure sustainability of irrigation scheme..

## Community Participation and Gender Issues

Community participation is the most important issue in planning of rural development projects in general and small scale irrigation in particular. The special emphasis in small scale irrigation project is due to the fact that irrigation schemes involve reallocation of water and land resources.

The community of the project area have participated in the identification of the project site and subsequently forwarded request for the construction and development of the project. Active involvement of the community in the preliminary and reconnaissance process  and demanding its development fulfils the requirement that irrigation project should be developed on community’s request to ensure that development is demand -driven.

Gender issues have been getting greater importance in the project area as per the key informant. Among the measures underway currently to increase women access to control over assets are the following:

- Involving women farmers, both female headed households and married women directly in farmer association activities.

- Working with partners to facilitate women’s access to extension advice, credit and inputs aspects for crop and livestock production that are mainly in the women’s domain.

- Setting up women’s self-help group for saving and credit

## Project Benefits

### Economic Benefits

Specific economic benefits expected from the project include improved productivity, value-adding, and market opportunities, resulting in increased incomes, employment opportunities, and food security of the smallholder households engaged in the commodities targeted by the project.

These benefits will primarily result from: (a) increased output and productivity; (b) reduced postharvest losses; (c) produce processing and/or packaging; (d) improved access to goods, services, markets, and information; (e) reduced transaction costs; (f) improved product quality and increased producer (farm-gate) prices; and (g) improved economies of scale.

Furthermore, it is expected that consumers will benefit from reduced consumer prices and improved availability of food commodities of better quality, which would in turn improve food security.. Sustainable land and water management focused, community-based investment in small-scale irrigation, water harvesting, and watershed management will result in numerous economic and environmental benefits, including: (a) reduced production risk; (b) mitigated effects of droughts;

The social benefits expected from the project result from its focus on rural poverty reduction and consideration of social factors in the selection of groups, in particular the targeting of women and youths. The project will provide alternative sources of incomes for poor rural households and serve to diversify rural incomes, thereby contributing to reduced vulnerability

### Non- Economic Benefits

The major non-economic benefits of the project include the watershed management at the upper stream which consequently improve the living environment, develop forestation with positive impact on reducing siltation problems of reservoirs and hence elongating the economic life span of reservoirs and reduce operation and maintenance costs

### Secondary and Socio- Economic/indirect Benefits

The introduction of the envisaged project is expected to bring secondary socio-economic benefits. Small connecting road infrastructure to be built would greatly benefit local population by creating easy access to main roads to transport their farm products.

## Summary and Conclusion

## Summary

To enhance the productivity of the agricultural sector and to improve food security, the Ethiopian Government designed the Agricultural Development Led Industrialization strategy and one of the policies within this strategy is to stimulate and/or support the development of small-scale irrigation. Small-scale irrigation schemes aim to increase agricultural production and to contribute to improved food security through improving income of participating farmers.

The study was conducted in Oromia Regional State, West Arsi Administrative Zone, Dodola district, at Alentu Dodoba PA with the objective of investigating socio-economic conditions, identifying potential beneficiaries and assessing existing community organization and the general perception of the community towards the envisaged small scale irrigation development project.

In order to achieve the objectives of the study, different data collection instruments were developed to collect primary and secondary information from different sources. Both qualitative and quantitative data were collected in order to take advantage of complementarities between these two types of data. The required data were collected using structured questionnaires and formats. Field visit was to the project site to get more information. Focus group discussions were also held with pertinent bodies.

Agriculture is the foundation and the livelihood source for the community of the project area. Mixed farming system involving agricultural crop production and livestock husbandry characterizes the production system of the study area. Agricultural land holding and livestock possession are the determinant factors for wealth and income distribution. About 110 potential beneficiary farmers are expected to benefit from the envisaged small scale irrigation project. Land is relatively scarce with a household holding on average 2.10 ha and about 0.78 ha of irrigable land.

The current agricultural crop production of the area both under rain fed and traditional irrigation practice is characterized by low yield per unit of land. Low production is attributed to low level utilization of technologically improved agricultural inputs, lack of modern farming knowledge and shortage of financial resources for adoption of improved technologies. The envisaged project is anticipated to develop about 50 ha of land.  The introduction of the project would enable beneficiary farmers to increase production of both food and vegetable crops from the existing level and enhance their income.

The overall perception and attitude of the community and stakeholders in the area is positive and constructive for the implementation of project. As irrigation has not been practiced in the area, the establishment of Water User Association has paramount importance in sustaining the project

The overall socio-economic condition and community perception favor the implementation of the project.

Findings of the study suggest that the introduction of the project would enhance the production and productivity of smallholder farmers and increase their income to improve the overall living standards.

In conclusion the overall socio-economic condition and community perception favor the implementation of the project.

# ORGANIZATION AND MANAGEMENT

## Methodology

A combination of research methods including household sample survey and Participatory Rural Appraisal (PRA) were employed in undertaking socio economic study on Alentu  small scale irrigation project. Data was collected using various methods including structured questionnaires, field investigations, semi structured interview and focus group discussions which were ultimately triangulated. Both quantitative and qualitative data from primary and secondary sources have been gathered and analyzed. Thus the following data collection methods in combination were employed during collection process of this study.

### Household sample survey

The conventional household survey in the form of structured questionnaires was used to collect socio economic data from 24 households selected from the list of 109 households. The samplings were done by enumerating all households and select one household after jumping four households in the list. Three enumerators were recruited and given short training/briefing and deployed to the project area to collect the required socio economic data. The purpose of household sample survey is for cross checking of data collected from filed investigation, focus group discussion and secondary sources and also filling data gap as required.  Field investigation was the other method of collecting pertinent primary socio economic data.

### Focus Group Discussion and Key Informant Interview

Focus group discussion with beneficiary communities, heads of district government offices like administration, Agriculture and Water, Minerals and Energy Resources Development, Water Users Association and Chairman of peasant association was made. Key Informant interview was also made with individuals who were considered to have knowledge and experiences about irrigation and socioeconomic conditions of the project area. District irrigation experts, development agents and elderly people of the local area are individuals interviewed.

### Secondary Data

Secondary data pertaining to socio economic conditions of the district and project area were collected from pertinent government organizations including Agriculture, Education, Health and Water, Minerals and Energy Resources Development offices. Other publications such as national population Census are used to fill data gap.   Finally data and facts collected from various sources would be triangulated for     its consistency, accuracy and reliability

### Specific Studies

Prior to commencing the socio-economic and other inter-disciplinary studies, a number of sequenced pre-planning activities were carried out at all levels ranging from federal to local/kebele levels with the following steps:

Step 1. Familiarization at all Levels

Familiarization workshop as part of AGP Orientation workshops at all levels was conducted aiming at the AGP introduction and familiarization about its objectives, intervention areas and approaches. Familiarization conferences were basically dedicated to describe the roles and responsibilities of each agency involved in the project, especially stressing that the schemes are going to be implemented by the beneficiaries themselves and the role of other agencies is to provide necessary support for the beneficiaries to succeed implementing their own projects/ schemes. It also discussed on the progress reports, priority areas, and evaluated/ re-evaluated its approaches often and identified sensible solutions accordingly.

At this stage all relevant public stakeholders and civic societies including donors participated in the workshop. The workshop identified critical issues that need special attention in the program operation by emphasizing Strengths and weaknesses. In addition to experience sharing among regions and districts, Woreda Steering and Technical Committees was established. The objectives were to come up with the priority of Annual Work Plans by districts and Regions which will be planned in a participatory, demand-driven, and gender- sensitive way along the value chain.

Step 2. Training of Woreda level line offices and Kebele Leaders

The training of Woreda line Ministry offices and Kebele leaders in the community demand-driven approach was part of the capacity building component of the program and aimed to transfer know-how and conceptual/strategy issues as well as technical/practical factors. The objective was to familiarize and motivate Woreda Staff and Kebele leaders to apply community demand-driven development concepts and to jointly plan, implement and manage the activities of the program.

Step 3. Familiarization and Promotional Work at Kebele Level

Familiarization and promotional work of SSI was conducted as part of AGP Orientation work at Kebele level. In this conference the objectives of AGP project, the possible technical assistances the beneficiaries can get from the project, the process of planning and other issues related to the proposed project was discussed in detail.

This level was especially crucial for the success of the overall project, and the activities  such as the roles and responsibilities of beneficiaries and other stakeholders in the proposed project; the technical and financial assistance available to them; the approach that will be followed under the project (demand-driven, participatory and all inclusive, cost-sharing, land and water resources reallocation/ compensation mechanism, etc); and highlight of potential costs and benefits of the proposed project with some concrete examples should be clearly spelled out.

In general, the activities performed helped to promote and familiarize the program to the Kebele community at large thereby lively interest was reflected  as communities were empowered to prioritize their needs and develop preliminary projects on their own. This step wasl subdivide into:

- Program-promotion to the communities at gatherings such as church and mosque  and

- Kebele level community conferences where the program is explained and where the community’s interest to participate actively in the small scale irrigation development process and their willingness to become responsible for the implementation and management of the project is assessed.

## General Meeting with the Community

The conception of project idea comes following the establishment of AGP technical and screening committee comprising of district Administration, Water, Minerals and Energy development, Agricultural Development and Co-operative Agency offices with the objective of identifying project sites suitable to undertake small scale irrigation development.

Consultative meetings and dialogues were conducted before commencing reconnaissance study. District rural areas with high potential of water resource were identified and arranged sequential in terms of their relative importance.

Following accomplishment of reconnaissance study, the technical and screening committee identified and proposed the site to undertake further study.  Local administration officials and DAs were active participant in the preliminary identification works.

AGP trainings were provided at region, zonal and district levels and community sensitization program was held in the local area where majority of the beneficiary population participated in the meeting.

In addition to the above meetings, consultative dialogues and community sensitization works undertaken at reconnaissance stage, a general meeting participated by  representative of beneficiary population, DAs, Water User Association committee members, district Administration, Water, Minerals and Energy development,   Agriculture Development and Co-operative Agency was conducted. Clear and transparent deliberation was made concerning the envisaged irrigation project plan, the duties and responsibilities of beneficiary community and district Water Minerals and Energy Resources Development office. Consensus was reached to commence socio-economic and other studies with the support of representative of the community and local administration officials.

Figure 4: Meetings with community and Focus groups

## Community Participation and its Mode

Community participation is an important factor to ensure the sustainability of rural development projects in general and in irrigation development schemes involving use of water resources in particular,

Among the crucial issues discussed during the general meeting was the participation of the community in the design and implementation as well as operation and maintenance of the scheme after its construction. Having understood the overall objectives of the project from deliberation made, representatives of the community expressed their utmost willingness to participate and provide support in every stage of the project.

Participation during Study and Design: community of the project area have expressed their willingness to participate in the study and design stage of project development by providing labor and locating important sites in the project area.

Participation during implementation: the most important and crucial participation of beneficiary community is to take part in the implementation stage to ensure the sustainability of the project. In this regard the Water Users Association (WUA) through their representative, promised to mobilize and organize beneficiary community to fully participate in the implementation stage of the project

Table 31: Sample beneficiary household’s mode of contribution to project

| No | Mode of Contribution | Number of Households | Percentage (%) |
| --- | --- | --- | --- |
| 01 | Labor and Cash | 7 | 29.16 |
| 02 | Labor alone | 15 | 63.00 |
| 03 | Cash alone | 2 | 8.3 |
|  | Total | 24 | 100 |

Source : Household Sample  Survey 2013

In addition to willingness of representatives of beneficiary community expressed in verbal terms, individual sampled beneficiary households were asked in the questionnaires to understand their willingness and level participation in the envisaged project. Results of household survey indicate that the majority of households (63%) were willing to contribute labor while 29% in labor an cash alone and 8% in cash alone.

The beneficiaries have also confirmed participation in labor by filling the labor contribution schedule. Beneficiaries filled the labor contribution schedule after survey questionnaires were administrated.

## Effects of Displacement

As per information collected from various sources and based on technical study, there is no noticeable displacement on human settlement and other physical resources as the result of introducing the project.  The various irrigation infrastructures to be constructed including weir, diversion canals and other structures would not involve displacement of human settlement. This can readily be evidenced from technical drawings and topographic maps of the project area. However, the land taken for construction of different infrastructures and structures of the irrigation scheme is is included as a cost in the project cost analysis to reflect its effect in the form of opportunity foregone by losing crop production.

## Land Distribution within the Context of New Scheme

Irrigation is not commonly practiced among the beneficiary communities in the area. Beneficiary households’ general landholding varies from maximum of 5.5 ha to minimum of 0.25 ha. Agricultural land size planned to be irrigated by beneficiary households under traditional practices is averagely estimated at about 0.78 ha. The size and distribution of the land varies among households around the project area. Most of them had fragmented types of land and the size they had is also varies to each other. Figures computed from secondary data collected from Alentu PA indicate that land holding size varies from minimum 0.25 to 5.50 hectare among households. Average land holding is 2.10 hectare with 0.78 and 1.35 hectares allocated as irrigable and non-irrigable land respectively.

Water User Association (WUA) has not been in place to manage traditional schemes.. As per secondary information collected from Alentu Dodoba PA, the total irrigable agricultural land is estimated at about 85.96 ha and this being shared among 110 beneficiary populations gave us 0.78 ha per household. The envisaged project would be expected to irrigate a total command area of 50 ha which is less than the total irrigable land.

## Cost Recovery Issues

The sustainability of irrigation schemes would be ensued with the establishment of effective management system in Water User Association (WUA) to recover costs for smooth operation and maintenance of the scheme after completion of construction. The issue of cost recovery was discussed during focus group discussion and participants particularly from Water User Association understood the subject in principle and reached consensus to implement it with the support to be given to them by concerned body.

## Establishment of Future Water Users Association

As stated in various literatures WUAs are the most frequently recommended organizational form for management of irrigation schemes. WUAs are legal entities which are supposed to have full control over the irrigation infrastructure in their scheme. Establishing a strong irrigation organization is one of the major aspects for a successful and sustainable irrigation management. Sustainable management of farmers-managed irrigation systems requires well established rules that ensure the interest of all farmers. There are two WUAs in the project area but did not have a legal certificate from the Cooperative Society of Oromia. The organizational structure of a typical Cooperative Society (Certified WUAs) is indicated in the Figure 5. This structure is developed by OIDA for modern small-scale irrigation schemes in Oromia. Certification is important to get legal access to credit services from governmental and non-governmental organizations. They can also legally enter into different agreements with different unions, governmental and non-governmental organizations. Uncertified WUAs have not such legal rights.

Figure 5: Organization of modern small- scale irrigation scheme

The duties and responsibilities of each committee mentioned in Figure 5 are described in the section.

General Assembly: The general assembly is the supreme authority of the cooperative comprising all members of the scheme. It is the organizational level at which all members collectively discuss the most important issues and make final decisions. The general assembly meets twice a year and if needed the executive committee can call for extra meetings. Moreover, if more that 15% of the members asks for a meeting the executive committee has the responsibility to organize such a meeting. As indicated in the bylaw of the WUAs, the general assembly has the following duties and responsibilities:

- Elect all committee members.

- Approve annual plan and budget.

- Discuss annual reports and the audit report and pass the needed decision.

- Consider applications against the exclusion of members and refusal of membership by the management committee.

- Approve and amend the bylaw and internal regulation.

- Assign internal auditor and or also assign the external audit with the approval of appropriate authority.

- Decide on the employment of workers.

- Settle all disputes that may arise among the committee.

- Approve regulation regarding staff employment promotion and maximum payment and carry out other necessary activities.

Executive Committee: The executive committee is the governing authority elected by the general assembly and subject to any decision from the general assembly and responsible to undertake day-to-day management of the scheme. The five committee members are elected from the members of the association. The term of office of the management committee is three years and one member cannot be elected more than two consecutive terms. They are responsible for all losses and shortages incurred because of actions contrary to the proclamation, bylaw and decision of the general assembly. In general this committee performs the following duties and responsibilities:

- Prepare annual production plan and budget and implement it upon approval by the members.

- Prepare draft bylaw and internal regulations and implement them upon approval.

- Ensure that the proper accounting records are kept in the office.

- Collect regulation fee, sale share and saving.

- Prepare guidelines on employment of staff and implement same upon approval by the general assembly.

- Settle disputes that may arise among the members and the cooperative before it is sent to general assembly.

- Facilitate the approval of employment of workers by the general assembly

- Perform or authorize any action consistent with the proclamation regulation and bylaw unless specifically reserved for general assembly.

- Delegate in writing an officer or employee of the society such of its duties as it deem necessary.

- Ensures that the employees of the societies have carried out their duties and responsibilities.

- Prepare schedule for water distribution.

- Takes care of physical structures such as water gates, canals and other properties f the association.

- Monitoring pump operation.

Control Committee: The control committee is also elected by the general assembly and accountable to it. The committee consists of three members and they are elected every three year. The general responsibility of this committee is to monitor the activities of the different committees and individuals of the association whether they are operating according the bylaws. In particular the control committee is responsible for the following activities:

- Prepare monthly audit report and make repot for the members on general meeting of WUA.

- Monitor whether the executive committee accomplished their responsibility.

- Monitor the proper use of money and other resources of the WUA.

- Monitor the implementation of decisions passed at general meeting.

- Monitor credit and saving activity of the WUAs, etc.

Water committee is established under the control committee and accountable to it. To decentralize the scheme management and make the operation of the scheme more effective different teams are organized under the water committee. For that reason the irrigation land has been divided into blocks that comprise a team and all members of the association are grouped in one of the teams.

The most important function is the timely distribution of irrigation water to the team members. Some of the responsibilities of this committee are:

- Coordinate activities of team members (canal maintenance, cleaning, etc.).

- Implement water distribution plan prepared by the executive committee and monitor proper application of water at plot level.

- Monitor implementation of production plan prepared by the executive committee

- Coordinate sale activities.

- Distribute input to members of the team and assure proper use of inputs.

- Solve disputes among the different team leaders.

Arbitration or conflict management committee is elected by the general assembly and consists of three elder people who are respected by the community and it is their responsibility to solve any disputes among the beneficiaries, between different committees and between the committees and beneficiaries. This committee is accountable for executive committee and makes a report of their accomplishment to executive committee once every three months.

Education committee: Education committee is another committee organized under the executive committee consisting of three members elected by the general assembly. The responsibilities of this committee are the following:

- Organize training for WUA members, committee members and new employees.

- Advice members on the use of available credit.

- Explain the association bylaw and internal regulations.

- Buy, collect and prepare different posters and educational materials which are important to transfer information.

- Give advice to different committee members.

- Collect information which is important for the development of the association.

Saving and credit committee: The saving and credit committee arranges credit facility for the members and collects savings after the product is sold. The association can only give credit to its members and for similar types of associations. Before credit is provided the executive committee insures that the requested credit is for reasonable purpose and will be paid back. The credit committee submits the credit applications from users to the executive committee for approval. The credit needs to be paid back at the end of each production season after the product is sold. If the user is not able to pay back the credit at the end of the production season the executive committee can extend the payment period with four months. The interest rate depends on source of credit. If it is from own WUA sources the interest rate is 7.5% whereas it is 10% for money from other organizations. According to the WUAs bylaw if members use credit for other purposes than the intended purpose he/she is obliged to repay the credit and the full interest before the intended period. The saving and credit committee encourage members and facilitate conditions to open an own bank account to save money. The users can save money within the association bank account and get the interest rate paid by the bank. This committee also negotiates with traders or brokers about the product price of individual water users/growers or of the WUA. The committee informs the producers about the price agreement with the traders. The producers receive the amount of money which is left after all input costs given on credit and association savings are deducted from the gross sale. At the end of each production season the users save 5-10% of their total sale. To become member of the WUA one has to fulfill the following criteria:

- The livelihood is based on agriculture.

- A plot of land in the irrigation command area.

- Willing to exchange land that he/she may own more than the maximum (0.5 ha) holding allowed in smallholder irrigation schemes.

- Dweller of the peasant association where the project is operating.

- His/her age must be 18 or older.

- He/she agrees with the objectives and bylaw of the cooperative.

- In good physical well-being

- Not member of another irrigation cooperative

Water Users Association Bylaws: In the project area there are two water users associations discharging the responsibility of equitable water allocation between upper stream and downstream farmers, resolving disputes and handling minor maintenance works of traditional irrigation canal. As mentioned during focus group discussion these associations have been established since 1989. However, these associations did not have legal recognition as they were not registered by the concerned government institution and got legal document certifying their incorporation. It was also indicated during focus group discussion that these associations have drafted their own by-laws which govern their overall management of the existing traditional scheme. The associations are composed of all beneficiaries as members and administrated by executive committee consisting of seven members. They have undertaken important activities related with resolving conflicts and disputes arising from water use between upper stream and downstream members. To incorporate beneficiary communities whose land would be included under the command area to be developed by the envisaged irrigation scheme.

Resource Mobilization for Scheme Management: Operation and maintenance is an integral part of the whole project. Already during the preparation and implementation phases, the issue of operation, maintenance and sustainability of SSI schemes facilities should be discussed. The entire approach is geared towards the establishment of a strong sense of ownership. The collection of an O&M fund starts early in the whole process, and these efforts do not stop with the completion of the construction work.

Motivation for the collection of an O&M fee is critical and it is important for the community to realize that the collection of a fund is for their own future benefit. Therefore, no rigid criteria are set to determine the percentage, relative to total cost, of the O&M fund. The decision on how to collect and the size of the target fund depends on the bylaw they have. However, AGP motivates the people to collect an amount that corresponds to their ability to pay and takes into account the size of the scheme.

The fund raising scheme should be seen as a continuous process, not a one-time activity. It should start early in the overall process and continue during the operation and maintenance phase. On average, the O&M fund should enable to cover O&M costs and replacement costs.

## Attitudes, Views and Opinion of Stakeholders

The local communities were well informed of the conception of the project during reconnaissance study and trainings provided on Agricultural Growth Program to their representatives both at district and local levels. Comments and suggesting forwarded by beneficiary community during the discussion clearly indicate that they have strong interest and positive attitude towards the realization of the envisaged project.

The benefit and importance of the project in terms of improving their economic well-being through increasing production and productivity of agricultural crop production is well understood and got acceptance. They also accepted and reached consensus during the discussion to use all irrigable agricultural land of the command area commonly with agreement to one another.

### Community Perception and Attitude:

Communities of the project area settling along the course of Alentu river have no experiences of practicing traditional irrigation for the production of various agricultural crops by diverting portion of the river. As per views and comments surfaced during focus group discussion beneficiary communities have been demanding/requesting the concerned local government body to enhance the traditional scheme to a modern one by constructing the required irrigation infrastructures. In response to their demand the district Water, Minerals and Energy Resources Development office has been in the process of undertaking a project aimed at rehabilitating and upgrading the existing traditional scheme by constructing 500 meter canal along the river for which construction tender was floated. However, the process was discontinued as the project was incorporated under the Agricultural Growth Program (AGP).

The local communities were well informed of the conception of the project during reconnaissance study and trainings provided on Agricultural Growth Program to their representatives both at district and local levels. Comments and suggesting forwarded by beneficiary community during the discussion clearly indicate that they have strong interest and positive attitude towards the realization of the envisaged project.

The benefit and importance of the project in terms of improving their economic well-being through increasing production and productivity of agricultural crop production is well understood and got acceptance. The beneficiary community had long tradition of resolving conflict on water use for irrigation between upper stream and downstream farmers. They also accepted and reached consensus during the discussion to use all irrigable agricultural land of the command area commonly with agreement to one another.

Local Administration Attitude and Support:

Heads of local peasant association, district administration and most importantly the district Water, Mineral and Energy Resources Development department have shown knee interests and positive outlook with practical commitment towards implementing the project as per views and comments floated during the discussion made with pertinent stakeholders. Efforts made in the past by district Water, Minerals and Energy Resources Development to implement the project in one indicative means for the existence of positive attitude and real support from local administration and concerned government bodies.

### Community Commitment:

Active participation and involvement of local community has paramount importance in planning, implementation and ultimately ensuring sustainability of development projects like the one under consideration. During discussion made with relevant stakeholders, beneficiary communities (Elders, Women and Youth) have expressed their full commitment to undertake the following activities during the construction and implementation of the project:

- They expressed their willingness and readiness to use all irrigable land in the area either by sharing or enforcing land use proclamation enacted by the regional government.

- They are also willing to undertake complementary natural resources management activities including soil and water conservation in project catchment area.

- Beneficiary communities are also willing to take active participation in the construction of the project and contribute construction materials available in the area such as stone, sand and wood in the area on the top of contributing labor.

- They have also expressed their willingness to sustain the project by taking part in the operation and maintenance works after the implementation of the project.

## Petition, of the Community, PA and District

Irrigation projects should ideally be developed on farmers’ request in order to ensure that development is demand-driven. Following reconnaissance study conducted for identification of the project, written petition signed by all beneficiary communities for development of the scheme, was submitted to concerned body after being consulted and verified by the PA and district administration respectively. The relevant petition is enclosed and attached with this report.

## Monitoring and Evaluation

Introduction

Monitoring and Evaluation (M&E) of an irrigation scheme is important in order to provide information about how it is performing. There are four distinct reasons for carrying out M&E:

- To keep track of the progress of development activities during implementation and to remain alert in case of shortfalls or deviations from projections to enable them to be corrected;

- To determine the relevance, efficiency and effectiveness of development activities and the impact on the different stakeholders;

- To learn lessons for future development planning, in order to improve the formulation and implementation of projects and increase their performance

- To share progress and results with others

The analyst looks systematically at the elements of success and failure in the project experience to learn how to better plan for the future. Evaluation is not limited to completed projects. It is a most important managerial tool in ongoing projects and rather formalized evaluation may take place several times during the lifetime of a project. It may be undertaken when the project is in trouble, as the first step in a re-planning effort. Often a mid-term evaluation takes place and evaluation should be undertaken when a project is terminated or is well into routine operation.

The scheme management needs M&E information to be able to:

- Assess the scheme performance

- Assess whether their services are being accepted and integrated into the farmers’ production systems

- Assess whether the project is reaching its intended clients

- Assess whether certain groups, such as female farmers, are accorded the same access as their male counterparts

- Make an assessment as to whether the scheme is sustainable

- Get feedback on water management and efficiency of water utilization at the scheme

- Advise on appropriate agronomic practices to meet certain output targets

A record of project development activities must be maintained as an aid to future maintenance, trouble-shooting, system modification and evaluation. Since the project has limited life span and will not maintain a permanent presence in the community, it is important that records of all essential information (e.g. design documents, surveys, well logs, water quality tests, system designs, expenditures and fee collections) be made available to the WUA, as well as regional and district line Bureaus.

Monitoring

Monitoring takes place throughout project implementation and helps management to keep track of project progress. Monitoring reports provide the bulk of the information required for evaluating a project. Monitoring can also be used to improve the management of the irrigated plot in terms of which agronomic technologies to use, the allocation of resources and decisions on what to produce.

Monitoring is undertaken by WUA, district WMERD and district agriculture office.

Evaluation

The objective is to assess sustainability and performance of all the projects including the institutional, financial and technical aspects. The focus will be on the relevance, efficiency, effectiveness and impact of the project.   Periodic evaluation results would provide pertinent information on how:

- To enhance sustainability of the small scale irrigation facilities by providing support to the IWUA, and water technicians

- To allow time to detect any technical shortcomings and need for improvement and modification,

- To monitor the project effect and overall impact.

In order to achieve these objectives, the project area is visited at least twice a year, training is made available to build local capacity, and follow-up is provided. Annually, the communities, the project team and Woreda offices conduct a joint sustainability assessment. During the assessment, each community project is visited and assessed in terms of technical functionality, benefits to the communities, ownership, institutional and financial set up, as well as progresses in implementing the micro-watershed plans. The first monitoring and follow-up visit occurs six months after completion of the construction work.

A multi-disciplinary team visits the project area and, together with the IWUA, monitors the functioning of the scheme. At the same time, the activities of the IWUA and the maintenance work done by the trained water artisans will be monitored. Major inspection should be carried out at the end of irrigation season. The system should be inspected regularly during operation.

The following five areas of performance M&E are important for irrigation schemes and both the financer (AGP) and the implementing body will be expected to employ all or some of them for the performance assessment of SSI schemes. These are:

- Technical performance

- Agricultural performance

- Financial performance

- Socio-economic performance

- Managerial performance

- Technical Performance Indicators

Technical M&E should be carried out periodically in order to ensure a technically sound and efficient irrigation scheme. Guidelines for the development of indicators for the technical evaluation are:

- Quantity and quality of constructed infrastructure

- Distribution uniformity of irrigation water

- Equity of irrigation water distribution between head and tail users

- Condition of equipment, canals, reservoirs and other structures

- Relative water supply = Total water supply/Crop demand

- Relative irrigation supply = Irrigation supply/Irrigation demand

- Water delivery capacity = Canal capacity at the system head/Peak consumptive demand

- Agricultural Performance Indicators

Most commonly used guides for the development of indicators for the agricultural evaluation are:

- Type of crops grown and area per crop grown

- Crop quality and Cropping intensity

- Type, quality and quantity of agricultural inputs used

- Cultural practices used

- Yield levels

- Pests and diseases encountered and control measures

- Timeliness of operations

- Output per cropped area (birr/ha) = Production/Irrigated crop area

- Output per unit irrigation supply (birr/m3) = Production/Diverted irrigation supply

- Output per unit water consumed (birr/m3) = Production/Volume of water consumed by ET

- Financial Performance Indicators

Guidelines for the development of indicators for the financial evaluation are:

- Cost of repairs and servicing of equipment, canals and structures (operation & maintenance cost per ha)

- Cost of inputs, for example seed, fertilizer, chemicals, transport

- Prices of produce [Birr/Qt]

- Access to credit – source, amount, grace period, interest rates, etc

- Gross return on investment (%) = Production/Cost of infrastructure

- Financial self-sufficiency (%) = Revenue from irrigation service fees/Total O&M  expenditure

- Socio-economic Performance Indicators

Guides for the development of indicators for the socioeconomic evaluation are:

- Asset ownership

- Change in living conditions

- Employment creation

- Backward and forward linkages

- Improvement in service provision

- Appropriateness of technology

- Adoption rate of technology

- Change in livelihood

- Managerial Performance Indicators

Guides for the development of indicators for the managerial evaluation  are:

- Management structures, roles, responsibilities and skills

- Knowledge management and training at all levels

- Conflict resolution

- Farmer organization and management ability (self management)

- Equity, reliability, flexibility, adequacy and timeliness of water allocation and distribution.

Annex 1: Questionnaires designed to assess households need for irrigation scheme

Identification

Enumerator’s name ________________________

Name and code of PA ______________________

Date of Enumeration _______________________

- Personnel and Household Data

Sex of the Respondent (HH head): 1) Male 2) Female

Age of the Respondent: __________ year

2.  Marital Status:

1) Married                 2) Not married

3) Divorced             4) Widow                       5) Separated

3.   Educational Status:

1) Non-literate			 2) Read and write

3) Up to grade 4		 4) above grade 4

4.  Size of the Family: ___________, children under 10 years age _________.

11-15 age ___________, 16-64 age_____________, 64+ __________

- Agricultural Production Income Sources and Asset Owned

1 .How much is the land holding size of the family? (Timed, Hectare, or there local units).

- Non-irrigable ________ 2) Irrigable ____________  3) Total_______

2. Do you have grazing land or a field to cut and collect hay?

1) Yes              2) No

3.  What type of farming system(s) practiced in the area?

1) Crop production   2) Livestock rearing   3) Both

4. How many times you cultivate the following crops per year?

Onion____ Tomato_____ Maize_____ Green Bean_______

5. Do you use crop rotation system?

1)Yes                      2)No

6. Have you cultivated your total irrigable land during the dry season (Bega)?

1) Yes                            2) No

7) If no to Q.3, what were the reasons? (Circle the answers)

1) labor shortage in the family		2) lack of oxen

3) lack of seeds				4)lack of credit

5) Enough production from main rain cultivation

6) others, specify_________________________________________

8) Did you hire labor in operating your irrigation farm?

1) Yes           2) No

9) If yes to Q.5, on average for how many working days in each growing season?

__________________________________________________________________

10) Using irrigation, which cereals you often grow?

1) Maize                2) Teff              3) sorghum          4) Wheat            5)others, specify______

11) What was your total production from 2011/12 (2004) irrigation?

| No | Cereals | Unit | Amount produced |
| --- | --- | --- | --- |
| 01 | Maize |  |  |
| 02 | Wheat |  |  |
| 03 | Sorghum |  |  |
| 04 | Teff |  |  |
| 05 | Barely |  |  |
| 06 | Pulses |  |  |

12) If you sold any of your production, indicate the amount and income received

| No | Cereals | Unit | Amount Sold | Income in Birr |
| --- | --- | --- | --- | --- |
| 01 | Maize |  |  |  |
| 02 | Wheat |  |  |  |
| 03 | Sorghum |  |  |  |
| 04 | Teff |  |  |  |
| 05 | Barely |  |  |  |
| 06 | Pulses |  |  |  |
|  |  | Total |  |  |

13) Indicate your total agricultural production in 2004(2011/12) Meher Season:

| No | Cereals | Unit | Amount produced |
| --- | --- | --- | --- |
| 01 | Maize |  |  |
| 02 | Wheat |  |  |
| 03 | Sorghum |  |  |
| 04 | Teff |  |  |
| 05 | Barely |  |  |
| 06 | Pulses |  |  |

14) If you sold any of your produce from Meher production, indicate type,amount sold and money received :

| No | Cereals | Unit | Amount Sold | Income in Birr |
| --- | --- | --- | --- | --- |
| 01 | Maize |  |  |  |
| 02 | Wheat |  |  |  |
| 03 | Sorghum |  |  |  |
| 04 | Teff |  |  |  |
| 05 | Barely |  |  |  |
| 06 | Pulses |  |  |  |
|  |  | Total |  |  |

15) Did you produce enough for family consumption from Meher and Irrigation?

1) Yes                                                     2) No

16). Which cash crops (vegetable) you have grown using irrigation?( circle as many as apply)?

1) Sugar cane		2) Onion		3) Garlic		4) Potato

5) Vegetables (cabbage, carrot, tomato, pepper)			6) Chat

7) Others, specify____________________________________________________________

17) Why do you prefer to grow such crops? Answer(s) Q.16

1) Better price		2) good production		3) high disease tolerance

4) Easy to cultivate and manage			5) seeds available

6) others, specify___________________________________________________________

18) on average, what percentage of your irrigation plot is allotted for cash crops each year?

1) full of my plot	2) ½		3)1/3		4) ¼ of my plot

19) Indicate the type and amount of cash crops you produced and the income you gained in 2004(2011/12 production year

| No | Cash Crops | Unit | Amount produced | Total sales in Birr |
| --- | --- | --- | --- | --- |
| 01 | Sugar cane |  |  |  |
| 02 | Onion |  |  |  |
| 03 | Garlic |  |  |  |
| 04 | Potato |  |  |  |
| 05 | Vegetables |  |  |  |
| 06 | Chat |  |  |  |
| 07 | Banana |  |  |  |
| 08 |  |  |  |  |
| Total |  |  |  |  |

20) What were your sources of income other than agricultural production in 2004(2011/12)?

| No | Activities | Income in Birr |
| --- | --- | --- |
| 01 | Labor wage |  |
| 02 | Petty trade(of any type) |  |
| 03 | Weaving |  |
| 04 | Pottery |  |
| 05 | Local beverages |  |
| 06 | Sale of firewood, charcoal |  |
| 07 | Sale of crop residue |  |
| 08 |  |  |
| Total |  |  |

- Livestock Production

21) Indicate the number of cattle and other animals you own:

1)Oxen ___________ 2) Cows _______      3)Mule___________ 4) Horses ______

5) Goats  ______     6) sheep ___________  7) Donkey _____  8) Hens _______

9) other cattle____________

22) what are the main problems in livestock production in the area? Circle multiple

Responses if any

1) Shortage of feed		 2) Shortage of water		 3) Diseases

23) Did you get income from the sale of animals and animal products in 2004(2011/12)? If yes indicate type and total sale

| No | Animals/products Sold | Number/amount sold | Income in Birr |
| --- | --- | --- | --- |
| 01 | Oxen |  |  |
| 02 | Cow |  |  |
| 03 | Other cattle |  |  |
| 04 | Sheep |  |  |
| 05 | Goats |  |  |
| 06 | Mule |  |  |
| 07 | Horse |  |  |
| 08 | Donkey |  |  |
| 09 | Hens |  |  |
| 10 | Milk/Butter |  |  |
| 11 | Hide and Skins |  |  |
| 12 | Hire of oxen (days) |  |  |
| Total |  |  |  |

24) If you have no ox(oxen), how do you get access to oxen?

1) Hire		 	2) Oxen for labor exchange 			3) other, specify__________

25) Do you have the following household goods and valuables? (Circle as many as apply)

1) Radio		2) Wrist watch		3) Leather shoes 		4) Fanoes

5) Kerosene store		6) Blanket			7) Bed (metal, leather)

26) What is the condition of your housing unit(s)?

1) Corrugated iron sheet roofed and one hut			2) corrugated iron roofed

3)Two huts(grass roofed)					4) one hut

- Agricultural Extension and Credit Service

27) In the last five years have you applied chemical fertilizers on your farm?

1) Yes			2) No

28) If yes to Q.27, when do you use it?

1) main rain (Meher season)			2)with irrigation	3) on both seasons

29) If fertilizer is used in irrigation, to which crops it is applied?

1) Cereals 		2) Vegetables 			3) Both

30) If no to Q. 29, what were the reasons?

1) High price(expensive)		2) shortage and delay in supply

3) Fear of debt burden			4) others, specify___________________

31) In the last five years have you applied improved seeds? (Cereals)

1) Yes			2) No

32) If no to Q. 31, what were the reasons?

1) lack of supply 		2) poor quality of seeds		30 high price

4) Fear of debt burden		5) lack of credit service

6) Others, specify_______________________________________

33) Are you regular user of credit service for your agricultural activities?

10 Yes			2) No

Annex 2

| Annex 2: Labor requirement of rainfed crops under without project |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Crop type | Area (ha) | Labor Requirements (labor days) |  |  |  |  |  |  |  |  |  |  |  | Total |
|  |  | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |  |
| Wheat | 33.15 |  |  | 132.6 | 132.6 |  | 132.6 | 33.15 | 497.25 |  |  | 497.25 |  | 1425.45 |
| Faba bean | 6.4 |  |  | 25.6 | 25.6 |  | 25.6 | 6.4 | 96 |  | 96 |  |  | 275.2 |
| Barley | 10.45 |  |  | 41.8 | 41.8 |  | 41.8 | 10.45 | 156.75 |  | 156.75 |  |  | 449.35 |
| Total requirement | 50 | 0 | 0 | 200 | 200 | 0 | 200 | 50 | 750 | 0 | 252.75 | 497.25 | 0 | 2150 |
| Available labor |  | 5060 | 5060 | 5060 | 5060 | 5060 | 5060 | 5060 | 5060 | 5060 | 5060 | 5060 | 5060 | 60720 |
| Hired labor |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Annex 3: Total labor requirement for crops under with project |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Crop type | Area (ha) | Labor Requirements (labor days) |  |  |  |  |  |  |  |  |  |  |  | Total |
|  |  | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |  |
| FIRST GROWING SEASON |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Wheat | 25 |  |  | 100 | 100 |  | 100 | 25 | 375 |  |  | 375 |  | 1075 |
| Faba bean | 10 |  |  | 40 | 40 |  | 40 | 10 | 150 |  | 150 |  |  | 43 |
| Barley | 15 |  |  | 60 | 60 |  | 60 | 15 | 60 |  | 225 |  |  | 43 |
| total | 50 | 0 | 0 | 200 | 200 | 0 | 200 | 50 | 585 | 0 | 375 | 375 | 0 | 1161 |
| SECOND SEASON |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Potato | 30 | 480 | 450 |  |  |  |  |  |  | 120 | 480 | 480 | 480 | 2490 |
| Garlic | 20 | 320 | 300 |  |  |  |  |  |  | 80 | 320 | 320 | 320 | 1660 |
| Total requirement | 50 | 800 | 750 | 0 | 0 | 0 | 0 | 0 | 0 | 200 | 800 | 800 | 800 | 4150 |
| Available labor |  | 5060 | 5060 | 5060 | 5060 | 5060 | 5060 | 5060 | 5060 | 5060 | 5060 | 5060 | 5060 | 60720 |
| Hired labor |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

Annex 4: Formats used to collect secondary information

Format 1:  Format for list of Beneficiary Communities

| S.N | Full Name | sex | Position in the IWUA | Total number of house hold members | Signature |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |
| 7 |  |  |  |  |  |
| 8 |  |  |  |  |  |
| 9 |  |  |  |  |  |
| 10 |  |  |  |  |  |
| 11 |  |  |  |  |  |
| 12 |  |  |  |  |  |
| 13 |  |  |  |  |  |
| 14 |  |  |  |  |  |
| 15 |  |  |  |  |  |
| 16 |  |  |  |  |  |
| 17 |  |  |  |  |  |
| 18 |  |  |  |  |  |
| 19 |  |  |  |  |  |
| 20 |  |  |  |  |  |

Format 2:  Format for list of Beneficiary Communities

| S.N | Full Name | sex | Position in the IWUA | Total number of house hold members | Signature |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |
| 7 |  |  |  |  |  |
| 8 |  |  |  |  |  |
| 9 |  |  |  |  |  |
| 10 |  |  |  |  |  |
| 11 |  |  |  |  |  |
| 12 |  |  |  |  |  |
| 13 |  |  |  |  |  |
| 14 |  |  |  |  |  |
| 15 |  |  |  |  |  |
| 16 |  |  |  |  |  |
| 17 |  |  |  |  |  |
| 18 |  |  |  |  |  |
| 19 |  |  |  |  |  |
| 20 |  |  |  |  |  |

Format 3: Format for Beneficiary Community Livestock possession

| S.N | Full Name | Ox | Cow | sheep | Goat | Horse | Mule | Donkey | chicken |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |  |  |
| 11 |  |  |  |  |  |  |  |  |  |
| 12 |  |  |  |  |  |  |  |  |  |
| 13 |  |  |  |  |  |  |  |  |  |
| 14 |  |  |  |  |  |  |  |  |  |
| 15 |  |  |  |  |  |  |  |  |  |
| 16 |  |  |  |  |  |  |  |  |  |
| 17 |  |  |  |  |  |  |  |  |  |
| 18 |  |  |  |  |  |  |  |  |  |
| 19 |  |  |  |  |  |  |  |  |  |
| 20 |  |  |  |  |  |  |  |  |  |

Format 4: Format for Amount of Credit/Loan Extended to Beneficiary Households

| No | Name of beneficiary | Loan provider | Purpose of loan | Amount (birr) | Interest rate | Repayment period |
| --- | --- | --- | --- | --- | --- | --- |

Format 5: Format for Major Market Places in the Project area

| No | Name of market place | Market type | Distance from project area | Products traded |
| --- | --- | --- | --- | --- |

Format 6: Format for Agricultural Crop Production of the Project Area (Quintal)

| No | Type of crop | 2004 |  | 2005 |  | Remark |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Amount | Value (birr) | Amount | Value (birr) |  |
| 01 | Wheat |  |  |  |  |  |
| 02 | Barely |  |  |  |  |  |
| 03 | Maize |  |  |  |  |  |
| 04 | Sorghum |  |  |  |  |  |
| 05 | Linseed |  |  |  |  |  |
| 06 | Pea and beans |  |  |  |  |  |
| 07 | Onion |  |  |  |  |  |
| 08 | cabbage |  |  |  |  |  |
| 09 | Potato |  |  |  |  |  |
| 10 | Garlic |  |  |  |  |  |

Format 7: Format for Agricultural Crop Production of the Project Area (Quintal)

| No | Type of crop | 2004 |  | 2005 |  | Remark |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Amount | Value (birr) | Amount | Value (birr) |  |
| 01 | Wheat |  |  |  |  |  |
| 02 | Barely |  |  |  |  |  |
| 03 | Maize |  |  |  |  |  |
| 04 | Sorghum |  |  |  |  |  |
| 05 | Linseed |  |  |  |  |  |
| 06 | Pea and beans |  |  |  |  |  |
| 07 | Onion |  |  |  |  |  |
| 08 | cabbage |  |  |  |  |  |
| 09 | Potato |  |  |  |  |  |
| 10 | Garlic |  |  |  |  |  |

Format 8: Format for Amount of Agricultural Inputs Used by Households

| No | Type of Inputs | Year |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | 2003 | 2004 | 2005 | 2006(planned) |
| 1 | Fertilizer |  |  |  |  |
| 1.1 | DAP |  |  |  |  |
| 1,2 | UREA |  |  |  |  |
| 2. | Seeds |  |  |  |  |
| 2.1 |  |  |  |  |  |
| 2.2 |  |  |  |  |  |
| 2.3 |  |  |  |  |  |
| 2.4 |  |  |  |  |  |
| 2.5 |  |  |  |  |  |
| 3 | Chemicals |  |  |  |  |
| 3.1 |  |  |  |  |  |
| 3.2 |  |  |  |  |  |
| 3.3 |  |  |  |  |  |

Format 9: Format for Schools and student Information of the Project Area

| No | Name of primary School | Number of students |  | Number of teachers |  | School drop out |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Male | Female | Male | Female | Male | Female |
| 01 |  |  |  |  |  |  |  |
| 02 |  |  |  |  |  |  |  |
| 03 |  |  |  |  |  |  |  |
| 04 |  |  |  |  |  |  |  |
| 05 |  |  |  |  |  |  |  |
| 06 |  |  |  |  |  |  |  |
| 08 |  |  |  |  |  |  |  |
| 09 |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |

Format 10: Format for Number of Health institution in the Project area

| No | Name of health Institution | Health Professionals |  |  |  | Remark |
| --- | --- | --- | --- | --- | --- | --- |
| 01 |  | Health Ext | Nurse | Midwife | Health Officer |  |
| 02 |  |  |  |  |  |  |
| 03 |  |  |  |  |  |  |
| 04 |  |  |  |  |  |  |
| 05 |  |  |  |  |  |  |
| 06 |  |  |  |  |  |  |

Format 11: Format for Schedule of Beneficiaries' Contribution for Project Preparation

(To be part of the agreement)

| S.No | Activity Description/Type of contribution | Unit | Total Qty | Months |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar | April | Jun |
| 1. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Annex 5: List of focus group discussion and key informants

| No | Name | Represented Institution | Position |
| --- | --- | --- | --- |
| 01 | Ato Kemal Ahmed | District Water, Mineral and Energy Office | Head |
| 02 | Ato Idris Ahmed | District Water, Mineral and Energy Office | Irrigation Expert |
| 03 | Ato Tesfaye Tadesse | District Agriculture Office | Head |
| 04 | Ato Muhudin Tufa | District Health Office | Head |
| 05 | W/ro Kedija Idris | District Education Office | Head |
| 06 | Ato Usman Sultan | District Co-operative Office | Head |
| 08 | Ato Aman Tusa | Alentu Dodoba Peasant Association | Chairman |
| 09 | Ato Mengesha batu | District Agriculture Office | DA in Alentu PA |

Annex 6: Discussion points

- General Understanding about conception of Project Idea

- Role of sector offices and communities in project identification, planning and implementation.

- Problems encountered between upper stream and downstream with regard to utilization of water for irrigation and how resolved.

- Land Distribution for irrigation

- Community Participation and its mode

- Major social and economic Problems prevailing in the project area

- Women participation in various social, economic and political activities.

- Wealth ranking criteria in the community

- Origin of the present population residing in the area, their ethnicity and language

- Distribution of Health, education and water supply services

Annex-Community Petition