OROMIA IRRIGATION DEVELOPMENT AUTHORITY (OIDA)

WEST WOLLEGA IRRIGATION DEVELOPMENT AUTHORITY

FEASIBILITY AND DETAIL DESIGN REPORT OF

SHONKORA SMALL SCALE IRRIGATION PROJECT

Reviewed By OIDA-AGP Team

OCTOBER, 2016

BATU

Table of Contents

Contents                                                                                                                              Page

1. SOCIO-ECONOMY STUDY	4

1.1  INTRODUCTION	4

1.2. Objectives of the study	4

1.3 Socio-Economic Profiles and Characteristics	6

1.3.2. Resource Ownership	8

1.3.3 SOCIAL SERVICES	9

1.4  Institutional Assessment and Project Implementation arrangements	9

1.5 PROJECT BENEFITS AND IMPACTS	9

1.7. OPPORTUNITIES, CONSTRAINTS AND NEGATIVE IMPACTS	9

1.8 Socio-Economic Intervention	9

1.9 Conclusion	9

2.  COMMUNITY PARTICIPATION	9

2.1. Objectives	9

2.2. Methodology	9

2.3. Consultation procedures	9

2.4. Community Meeting Agenda	9

2.5. Mode of Community Participation	9

2.6. Displacement	9

2.7. Land Issues	9

2.8. Community Cost share	9

2.9. General Attitudes of the Community	9

2.10. Organization and Management	9

3. Soils	9

3.1. Introduction	9

3.2. General information on the site	9

3.3. Methodologies used for the study	9

3.4. Study results	9

3.5. Interpretation of analytical data	9

3.6. Soil profile description and other associated studies	9

3.7. Interpretation of soil survey in formation for land capability and irritability classification.	9

3.8. Recommendations	9

3. 9.Conclusion.	9

3.10. Canal soil study	9

3.10. Comments on the canal line soil study	9

4. Irrigation Agronomy	9

4.1 Introduction and Back Ground	9

4.2 Objectives	9

4.3. Methodology	9

4.4 The present states o Land uses Farming system and climate of the area	9

4.5 The Existing Agriculture:-	9

5.6 Live stock Husbandry	9

4.7. FUTURE PROPOSED AGRICULTRE UNDER IRRI GATION SYSTEM	9

4.9. CROPPNG SYSTEM AND MANAGENAGEMENTS	9

4.10. Conclusion and Recommendations	9

5. GEOLOGY	9

5.1Methodology	9

5.2.Location and Accessibility	9

5.3. Climate and vegetation cover.	9

5.4.Topography	9

5.5. Local Geology	9

5.6. Hydrogeology	9

5.7.Geology of the weir site	9

5.8.Depth and type of foundation material	9

5.9. Geology along the main canal	9

5.10.Construction material availability	9

5.11. Conclusion and recommendations	9

5.12.Recommendations	9

6.   Hydro-meteorology	9

6.1. Description of the Study Area	9

6.2. Objective of the study	9

6.3. Methodology	9

6.4. Scope	9

6.5	Catchment and climate characteristics	9

6.6	Review of previous studies	9

6.7	Data Availability	9

6.8. Flood Analyses	9

7. HEAD WORK, IRRIGATION AND DRAINAGE SYSTEM DESIGN	9

7.1. Site Selection	9

7.2. Hydraulic and structural design of Head Work	9

7.3. Irrigation System	9

7.4. Irrigation System Design	9

8. Watershed Managements	9

8.1    Generalization & Back ground	9

8.2 Objectives	9

8.3 Needs for the watershed management (Justification)	9

8.4.Materials & methodologies used	9

8.5 The proposed watershed Area	9

8.7 Benefits of the water shed development	9

8.8 Summery (Conclusions)	9

9. Environmental Impact Assessments of the Project	9

9.1 Generalization	9

9.2 Introduction	9

9.3 Methodology	9

9.4 Descriptions of the existing environments	9

9.4. Positive Environmental impacts	9

9.5. Negative environmental Impact.	9

9.6. Mitigation measures of the project.	9

9.9 Conclusions and Recommendation.	9

10. Shonkora Financial Analysis Report	9

# 1. SOCIO-ECONOMY STUDY

## 1.1  INTRODUCTION

1.1.1 Back Ground

Agriculture is said to be the main stay of the community in the area and the sole employment creating sector. It is the major source of food, income and other social and cultural expenses of the inhabitants. The farmers of Kombolcha Yonge   Kebele like the farmers of others area depend on sedentary mixed farming i,e. they produce crops and rare animals. They produce food crops such as, maize, sorghum, millet and teff by rain. There is traditional irrigation on the river, the main Agricultural problems in the project area is problems of termite and predators are the common.

## 1.2. Objectives of the study

1.2.1 General Objectives

- To assess the existing Socio-Economic conditions of the proposed project.

- To Identify the Administration boundaries and beneficiary households.

- To analyse   attitudes and willingness of the community for the proposed project.

- To forecast the impact of the project on the beneficiaries and on the surrounding communities.

1.2.2 Specific Objectives

- To assess the existing Social, Economic and Institutional issues and constraints that may hinder the successful implementation of the proposed project.

- To identify potential areas for improving the livelihoods of the communities in the project areas and different possible interventions.

- Enable the beneficiaries to produce diversified crops, For Food Self-Sufficient, to generate additional income and transferring new technology.

- To undertake Social and Financial analysis of the project to set up the acceptability of the project for funding.

1.3. Scope of the study

Socio- Economic study of Shonkora  SSIP is to assess the existing social, economical, constraints and to realize that the project is in favor of desired society in all socio-economic aspect.

1.4 .Approach   and Methodology

During our study we use different data collection approaches to obtain detailed socio-economic information about the proposed project area; these are primary and secondary data collection methods.

1.4.1. Primary Data collection

The type of primary data collection we used during the study of Shonkora SSIP is less structured methods includes, Field visit, transect walk (starting from head work   along the Shonkora  River to the command area with the crew member) and Community interviews on  a  General meeting.

1.4.2. Secondary Data Collection

Secondary data we used during the study of Shonkora SSIP is a written Document at Kebel  level ,DA”s and Woreda Concerned Sectors.

1.5. Data Analysis and Presentation

The Socio-Economic data is collected and analyzed in order to generate results, in form of tables, graphs and interpret the finding.

1.6. Project Rationality

As the information obtained from the beneficiaries and local leaders, small number farmers faced food insufficient during peak summer season (July & August), More the proposed project is contribute to meet Market Demand and Income generation.

1.7. Limitation of the study

During our study we faced insufficient of data, particularly secondary data regarding the proposed project area.

1.8. Existing Situation Assessment

As already mentioned in introduction part, mixed agriculture is said to be the main stay of the community in the area, There is experience of   traditional Irrigation on this river,   they produce different vegetables likes potato, Tomato, Pepper and Cabbage   .

1. 9. Administrative Structure

Shonkora   Small -scale Irrigation project is found in Oromia Regional State West Wollega Zone Haru district   Kombolcha Yonge Kebele . The project site is found at a distance of about 43 km from Gimbie Branch office and 18 Km district capital. The road from the zonal capital   town to the District is all weather roads and 25 km is   it is accessible only during dry season project site.

## 1.3 Socio-Economic Profiles and Characteristics

1.3.1. Demographic Characteristics

1.3.1.1. Population Projection

Based on population of the kebeles, Population projection for the project period and its implication on food demand and on local pressure.

Pt=   Po(1+r)n  where= Population at time t; Po=  Base population figure; r=population growth rate and n = projection period. This formula is mainly applied for financial and economic analysis. Similarly, the formula used   to manipulated and used to predict human population.

- Current Population or Po=3,277

- Project Period  or n=20

- Population growth rate or r=3%

- Population Projection or Pn= po(1+r)n

- Population Projection at five year  or p5  =po(1+r)n

=3,277(1+3/100)5

=3798

- Population Projection at five year  or p10  =Pt(1+r)n

=3798(1+3/100)5

=4402

- Population Projection at five year  or p15 =Pt(1+r)n

=4402(1+3/100)5

=5103

- Population Projection at five year  or p20 =Pt(1+r)n

=5103(1+3/100)5

=5103(1+3/100)5

= 5915

1.3.1.2. Head Work /Reservoir Area Kebeles

The Headwork /Reservoir are found in the Kombolcha Yonge    Kebele.

1.3.1.3. Project Beneficiaries

The Project beneficiaries are 65 house holds out of which 61 & 4 are male households & female respectively. The land under the command is 50 ha .The average family size is five per each family head.

1.3.1.4. Population Distribution

All most all of the societies are ethnically Oromo and speak Afan Oromo. The majority of the inhabitants are Christians   and the rest are Muslims. The population size of  the Kebele  is about 3,277 out of which   Male 1,687   and 1,590 are female.  House holds in the Kebele  are 526 out of which 472 and 54   are males household and females respectively.

Table 8.The population size of Kombolcha Yongea  Kebele  Presents as follow.

| No | Description | Kebele | Remark |
| --- | --- | --- | --- |
| 1 | House hold | 526 |  |
|  | Male | 472 |  |
|  | Female | 54 |  |
| 2 | Population | 3,277 |  |
|  | Male | 1,687 |  |
|  | Female | 1,590 |  |

Source .Kombolchs Yonge Kebele & Development Agent

1.3.1.5. Household Characteristics

All most, all of the society are ethnically Oromo and speak Afan Oromo. The majority of the inhabitants are Christians and the rest Muslims.

## 1.3.2. Resource Ownership

1.3.2.1	Land Access and Existing Management

As we get information the land access in the area is from family through locally called (Dhala) no formal land distribution. As it is known in the country land is belonging to the people or government the farmers utilize their farm land as much as possible and pay rent or land tax according to their farm land size and capacity

1.3.2.2	Farm Size

The size and distribution of land among the majority of the farmers in the area is the difference at least one farmers have 0.5 ha to 2 ha in and around the project area.

1.3.2.3	Housing

According to the information obtained from the  Kebele  Officials  Leaders  shows  that about 75  house  found in the proposed project  and  surrounding  ,all are   Constructed from wood and mud wells and Covered with Corrugated Iron sheet   and grass roof as the whole .

1.3.2.4	Livestock

A common characteristic of small house hold is mixed farming, which includes both Livestock and crop production, both of them have a close interrelation Livestock in the project area provide for the farmers as source of income, means of transportation and facilities own diet. The farmers also can use his animal as a hedge against sudden or an expected cash needs, he could sell them to meet the emergence expenses of sickness or death and also for other ceremony like marriage and holidays. Small ruminant and chickens are mainly kept for this purpose. The major constraint to production of live stock in the area, since the area is located in low land area, there are different types of animal disease. These are trypanosmiasis, blackleg, anthrax, treeps and the others. There is Only one (1) veterinary clinic in the project area for the whole of the PA and only one technician. There is low supply of material and low man power in and around the project area concerning the live stock production as a general. According to the Data obtained from the PA the Livestock population is shown as below.

Table 2. Livestock Population of the Kebele

| No | Type of Livestock | Unit | Kombolcha Yonge Kebele | Remark |
| --- | --- | --- | --- | --- |
| 1 | Cow | No | 240 |  |
| 2 | Oxen | >> | 144 |  |
| 3 | Bulls | >> | 180 |  |
| 4 | Heifer | >> | 75 |  |
| 5 | Calves | >> | 290 |  |
| 5 | Sheep | >> | 104 |  |
| 6 | Goat | >> | 192 |  |
| 7 | Horse | >> | 20 |  |

1.3.2.5	Farm Equipment and Transportation

The farmers in and around the project uses farm Equipment such as hoe, shovels, axes and sickles etc. As we observed that transportation is traditional as the whole.

1.3.2.6  Economic Base and Occupation

Agriculture is said to be the main stay of the community in the area and sole employment creating sector. It is the major source of food, income and others social and cultural expense of the inhabitants.

The society of the peasant Association depends on sedentary mixed farming .i.e. they produce food crops and rare animals. They produce food crops such as, maize, sorghum, millet and teff under rain fed and potato, maize, tomato and onions under traditional irrigation in addition.

A common characteristic of small house hold farm is mixed farming, which includes both animals and crops production. Both of them have a close interrelation.

Household Incomes

As we get information from the farmers the highest income of the farmers 5400 and lowest is 2,880, on average farmers gets 4140 br annually.

## 1.3.3 SOCIAL SERVICES

1.3.3.1.Water Supply

There is no pure water supply   in and around the project area.

1.3.3.2. Health

As we observed in and around the proposed project area, there is no such sufficient health service. There is only one health post with two Extensions   providing health services for the society in the Kebele .For further health service there is health center at District  and  hospital at nearest district Gimbi . The major problems related to health in the district, shortage of qualified man power and low supply medicine for the society, human disease and  the like are among the problem   encountered the disease such as, Malaria, Rhemonias Fever of an organ, upper respiratory tract infection and etc.  Majority of the people in and around the project area suffer from malaria.

According to the information obtained from the district health office, there are 21 health institution giving health services for the community in the district. As the information obtained from the district health office the health cover age of the district about 80 % in percent

Table1.4: Number of Health Institution, 2011

| No | Types of institution | No. of Institution | Remark |
| --- | --- | --- | --- |
| 1 | Hospital | - |  |
| 2 | Health center | 2 |  |
| 2 | Clinic | 3 |  |
| 3 | Health post | 14 |  |
| 4 | Rural drug vendor | 2 |  |
|  | Total | 21 |  |

Source; Haru district health office

The professionals available in the district and providing health service for the   people as follow. Number of Health Professionals in the District

| No | Type of professional | Professional available in the district |  |  | Remark |
| --- | --- | --- | --- | --- | --- |
|  |  | Male | Female | Total |  |
| 1 | Doctor | - | - |  |  |
| 2 | Senior Nurse | 14 | 9 | 23 |  |
| 2 | Junior Nurse | - | - |  |  |
| 3 | Health Assistant | 1 | - | 1 |  |
| 4 | Senior Lab Technician | 3 |  | 3 |  |
| 5 | Midwifery | 1 | 2 | 3 |  |
| 6 | Extensions | - | 88 | 88 |  |
| 7 | Midwifery | 2 | 1 | 3 |  |
|  | Total | 21 | 131 | 152 |  |

Source;-Haru District Health Office

As we observe from the above table majority of health workers in district is Female and about 88 Female Extension workers those are work in rural with the farmers closely help the farmers health .

Table 1.5 Ratio of Institution to people of the District

| S.NO | Institution | Ratio of One Institution to Community |
| --- | --- | --- |
| 1 | Hospital | - |
| 2 | Health Center | 1 :35,149 |
| 3 | Clinics | 1 : 23,433 |

Source ;-Haru District Health Office.

As we observed the district do not have Hospital and, also The Health centers provides Service above their capacity.

Table 1.6. The ratio of health professionals to the people

| S.NO | Professionals | Ratio of One Profession to Community |
| --- | --- | --- |
| 1 | Doctor | - |
| 2 | Nurse | 1 : 2,704 |
| 3 | Extensions | 1: 2,268 |

Source. Haru District Health Office.

The ratio of Institution and Health professionals seated above the table is limited with the district people only.

1.3.3.3 Education

One of the common characteristics of less developed countries is, in general the number of people who get formal education is less than that of educated people. Education is one of the factors contributing to the development of the nation, concerning the project area there is one elementary school (1-3th grade) at 1km from the project site in the Kebele. which is accommodating 140 students out of which 75 male students and 65 are female students. Teachers giving educational services are 4 (4 all are male. For further Education they have to join nearest Village and District high school).

The District education office is providing educational services for the dwellers. The total number of students in the district is about 14,048 out of which 7,145 are female from and the rest 6,903 students are male. Educational coverage of the distinct is 71 according to the information obtained from Education office of the district

Table 1.7.  Number of students in the district.

| No | Grade | Number of students |  |  |
| --- | --- | --- | --- | --- |
|  |  | Male | Female | Total |
| 1 | 1-4th | 5637 | 5438 | 11,075 |
| 2 | 5-8th | 3444 | 2994 | 6,438 |
| 3 | 9-10th | 840 | 678 | 1,518 |
| Total | 9,921 | 9,921 | 9,110 | 19,031 |

Table 1.8.Number of Teachers by their profession

| No | Status | Number of students |  |  |
| --- | --- | --- | --- | --- |
|  |  | Male | Female | Total |
| 1 | TTI and Diploma | 300 | 68 | 368 |
| 2 | Degree and above | 40 | 7 | 47 |
| Total |  | 340 | 75 | 415 |

Source; Haru District Education Office, 2011

Table 1.9.  The ratio of Teachers to students

| Sno | Grade | Ratio of One Teacher to students | Remark |
| --- | --- | --- | --- |
| 1 | 1-4 th | 1: 55 |  |
| 2 | 5-8 th | 1: 48 |  |
| 3 | 9-10th | 1 : 45 |  |

Source_:--Haru   District Health Office

As it is provide from the above table the ratio of teachers is limited to district students only .Also as we observe from the table it is good to provide quality education to the students.

In general the Educational coverage in the district was 90% according to information obtained from the district office and the major problems related to Educational service in the district are ;-shortage of man power ,materials and insufficient class for the students .

1.3.3.4 Roads

The Road about 18 Km   is accessible only during dry season in and around the project area.

1.3.3.5	Electricity and Telephone

There is no Electricity in the area Other Social Service in and around the   proposed project area are: One wireless telephone and mobile some times when net work received from Jitu town.

## 1.4  Institutional Assessment and Project Implementation arrangements

1.4.1  Irrigation Activities

1.4.1.1 Existing Irrigation Situation

There is traditional irrigation around the project area the community started practicing   traditional irrigation by diverting the Shonkora River. But it is with full of hardship to divert the river &use continuously floods damage the head work every year. As the information obtained and from our observation the farmers have good attitude to implement the project.  The society has full interest to have modern irrigation.

1.4.1.2 Irrigation Organization Situation (Water Users Committee)

During the meeting held with the beneficiaries’ one water users committee that has seven members was established. The committee is responsible for operation and management of the scheme this water users committee will be governed to the low which it will prepare.

1.4.1.3 Future Organization and implementation Plan

The water users committees form an Association to get a power in access to markets and supply of different in puts to its members. Also they agreed to participate starting from construction of the proposed project, operation and maintenance together with beneficiaries.

1.4.1.4   Agricultural Services

1.4.1.5	Development Assistants

There is three Development Assistants in PA consist of Plant Science, Animal and Natural Resource Conservation, all are positive attitudes towards the proposed project area.

1.4.1.6 Kebele Council

The local Administration of Kebeles also participated on awareness creation and discussion about the importance of the project. In generally the administrative bodies have a positive attitude towards the proposed project and the eager to see the society become food self- sufficient and increase their level of income.

1.4.1.7	Office of Agricultural and Rural Development

The Agricultural and rural development of the office understood about the proposed project when we go to their office to collect different data’s for the project and they are positive attitudes and they agreed to work together by using their members DA in the Kebele.

1.4.1.8	Cooperative and Marketing Organization

There is no cooperative form of irrigation, but there is a small market in and around the project.

1.4.1.8	Agro-processing

There is no Agro-processing in and around the project.

1.4.1.9 Micro-Finance

There is no micro Finance in the project area except at the District, but at the District Oromia Credit and Saving Association Branch provides loans for the farmers in order to increase production and productivity.

1.4.1.10	Gender /Women’s Affairs

There is no Gender /Women's Affairs in the project area except at the District.

1.4.1.11   Project and NGO Activity

The activity of NGO’s is not such much in the area and this project was studied by Government budget in the District.

## 1.5 PROJECT BENEFITS AND IMPACTS

1.5.1	Ensuring Sustainable Food Security

Due to the land in and around the project is seriously affected by termite the project helps the farmers ensuring sustainable food security.

1.5.2	Promoting Family Welfare

The project is promoting family welfare through   distribution of land among the farmers having more 0.5 ha by agreement.

1.5.3	Employment Opportunities

The proposed project is create employment opportunities for the farmers and others people during off season

1.5.4	Social Services and Infrastructural Development

There is no enough social service and Infrastructural Development.

1.5.5	Agro-industrial Developments

There is no Agro-Industrial development.

1.5.6     Income Generating for Women

Income generation of the women in and around the proposed project area is farm and small trade.

## 1.7. OPPORTUNITIES, CONSTRAINTS AND NEGATIVE IMPACTS

1.7.1	Opportunities

The proposed project is create employment in off season, access of roads, solution for crop disease, increase the income of farmers   and directly or indirectly the society in and around the area have great opportunities.

1.7.2	Constraints

As we observed there is a constraint all the land of one farmer is under the proposed irrigation as the whole.

1.7.3	Negative Impacts

Around the river the society lives they suffer from malaria disease, this malaria diseases may expand due to the project.

## 1.8 Socio-Economic Intervention

As we observed concerning   Health service including Institution and professional   they provide service above their capacity. But Educational Activities rending service   more or less according to normal standard means, one Teacher gives Education for 50 students, as we conclude from our data.

## 1.9 Conclusion

Regarding socially, the project is feasible and it solve the socio-economic problems of the society’s lives in and around the project.

# 2.  COMMUNITY PARTICIPATION

Introduction

Community   participation is  play a  major role  in any development activity ,  Specially  Irrigation  project is community enterprise  due to that  without active community  involvement it’s difficult  to increase production and productivity from modern  irrigation development .

The major purpose of modern Irrigation development is to increase agricultural production and consequently improve the economic and social well-being of the beneficiaries in the proposed project area. Also irrigation schemes usually achieve this objective; they could often have been more successful if more attention had been paid to the social and economic structure of the project area.

Changing land-use patterns are a common cause of problems. Small plots, communal land-use rights, and conflicting traditional and legal land rights all create difficulties when land is converted to irrigate agriculture. Land tenure or ownership patterns are almost certain to be disrupted by major new irrigation project structures and rehabilitation, Access improvements and changes to the infrastructure are likely to require some field layout changes and a loss of some cultivated land. The affected will need tailored compensation best designed with local participation.

User participation at the Planning, Study, design stages and Construction as well as the provision of extension, marketing and credit services, can minimize negative impacts and maximize positive attitudes towards    the proposed project .As the whole, this part deals with realization of active beneficiary partaking so that the planned project can succeed and sustain with effectively involving the target community. Steps to successful community mobilization requires learning how members perceive their situation, what they want and feel able to do; understanding their motivation, capacity and roles; and agreement with target group.

## 2.1. Objectives

2.1.1. General Objectives

- To analyse   attitudes and willingness of the community for the proposed project.

- To Identifying community willingness and participation in the planning, implementation and operational stages of the proposed project.

2.1.2. Specific Objectives

- To see willingness of the community to cultivate all the command area of the proposed project throughout   the year.

- To identify the beneficiaries are willing to use all irrigable land in the command area either by sharing or through other measures.

- To establish strong Water Users Association in order to manage their scheme and their water

- To assess Community share or to contribute up to10 % of the project Cost.

- To Understood how the community participate in operation and maintenance of the project.

- To assess how the community take part on soil, water conservation activities and planting trees on the catchments area of the project, which is help for sustainability of the project

## 2.2. Methodology

The Methodology followed to under taken the Community Participation  of Shonkora  Irrigation project was ,the potential users were identified and some primary data’s were collected directly from the beneficiaries and secondary data which are relevant to the study also,  Discussion also made with elders, beneficiaries and leaders about the importance of the proposed project regarding Community.

## 2.3. Consultation procedures

We made a lot of awareness creation and consultation to District concerned bodies through writing formal letter to Administration, Water, Mineral and Energy , Agriculture & Rural Development Office and Also from the District to Keble’s Administrative body.

## 2.4. Community Meeting Agenda

Importance of modern irrigation in increasing production and productivities ,the main Agricultural problems, Land use and re allocation and about community responsibility and  form of community participation starting during studies up to the project is constructed  and after the  project is constructed.

## 2.5. Mode of Community Participation

On the great meeting both male and female house hold are present and we told them in any sort of project construction the participation of community is essential and it’s a known So, that the community is willing to participate in form of labor and supplying local materials.

## 2.6. Displacement

Most of the activities of the project like head work, canal root, access road, and different structures will not affect the assets of the farmers. In case of damage on  their assets will be happened and their plot of land  will be needed for the project purpose they have agreed that they will be settle among themselves during the discussion held with them they agree not to ask  compensation  payment  and they came to agreement to settle with local Administration. The local Administration also agreed not to ask compensation payment for the damage occurred during the project implementation.

## 2.7. Land Issues

The farmers in and around the project is don't have farm size more than 0.5 ha as we get information and we observed. So that there is no such much  issues concerning land issues  .However ,if one farmer from them don't cultivated irrigate land they agree to  re allocate for those didn't get land  among them selves.

## 2.8. Community Cost share

We try to made a awareness for the community on the general meeting  this your project after it is constructed Government or other bodies don't interfere .The Community   are responsible for the operation and maintenance of the project.

## 2.9. General Attitudes of the Community

There is well experience of traditional irrigation around the project area the community started practicing   traditional irrigation by diverting the Shonkora   River. But it is with full of hardship to divert the river & continuously floods damage the head work every year. As the information obtained and from our observation the farmers have positive attitude to implement the project, and society’s full interest to have modern irrigation.

## 2.10. Organization and Management

2.10.1. Existing Organization and management

Informally there is water user’s organization; those are responsible for water schedule and etc

2.10.2. Local Administration

The local Administration of the peasant Association (Jarsoli Biyya) and (Abboti Afosha) also participated on awareness creation and discussion about the importance of the project. In generally the Administrative bodies have a positive attitude towards the proposed project and the eager to see the society become food self- sufficient and increase their level of income.

2.10.3. Water users committee

During the general meeting held with the beneficiaries one water uses committee that has seven members was established. The committee is responsible for operation and management of the scheme this water users committee will be governed to the low which it will prepare and should form on Association to get a power in access to markets and supply of different in puts to its members.

2.10.4. Proposed Future Organization Management set up of the scheme

The water users committee is worked for development of the proposed project and after its completed for the scheme including operation and maintenance.

2.10.5       WUA Committee List & Job-share

WUA Committee list & their Job-share presented as the following.

# 3. Soils

## 3.1. Introduction

Soil is a source of life which is irreversible natural resources and needed to grow crops for food, animal fodder and fire wood for fuel and timber as well as to support natural wood lands and grass lands by supplying those primary and secondary nutrients to them. This is why the conservation of this none renewable natural resource from wind and /or water erosion by different methods of conservation such as biological, proper cultivation and mechanical/ physical protection is unquestionable.

One of the most requirements why we conserve soil is to provide the fast growing population with food as well as with wood for fuel, and in general to stabilize the natural ecosystems of our world.

Soil related problems such as acidification, nutrient depletion and accumulation of salts each of which a capable of being reversed and /or corrected. But the most serious problem is erosion which is a natural process and accelerated by the removal of the natural cover of vegetation, improper cultivation and over grazing because   of its irreversibility and it is generally regarded as the most serious problem of soil degradation. The effects of erosion are not limited to lower. Crop yields on eroded soils but there are also such arm full effects as silting up of dams and increased flooding in lower parts of the catchments.

Those all problems are the main reason for the decline of agricultural production of our country besides our local subsistent farmers have almost no scientific in formation about their soil fertility and productivity conditions. They use mostly their traditional knowledge and a very small scientific assistance given to them by the concerned bodies to evaluate their soil conditions. However, soils need continues follow-up management for sustainable production, thus why these field and laboratory studies of agricultural soils are very crucial. It is based on the above facts that the soil- studies of shonkora Small Scale Irrigation Project have been conducted both in the field and laboratory. That the studies result will have remarkable help for the good soil management practices of irrigation project both for sustainable and maximum production.

## 3.2. General information on the site

Shonkora small scale irrigation project area is  found in western Oromia regional state,  west Wollega administrative zone Haru district and Konbolcha Yonge peasant association and the idea of the study is intended by and  the study is carried out by the  irrigation and drainage team of west Wollega zone collaboration . Based on the study Field visit Reconnaissance and auger observation made as of the variation and/or uniformity of the soil texture.

As the study carried out, shonkora Small Scale Irrigation Project has to soil mapping unit, i.e.  gently topography of slope 2-5 % at the middle and flat topography of slope 0-2% at the lower part near the river embankment, having common seepage, somewhat excessive in drainage class, having no surface stones with sheet erosion at the site and rill erosion in its surrounding its (FAO/ST) soil classification is fluvial recently this soil mapping unit is cultivated land both by rain fed and traditional irrigation.

Coming to soil mapping unit 2 is the command area above soil mapping unit 1 with gently topography of slope 3-5 % moderate permeability excessive drainage, moderate see page having none flooding and pending sheet erosion within the command and rill erosion in its surrounding areas. This soil mapping unit is settlement and cultivated land only by rain fed agriculture having Nit sol type of soil. The elevation range of the command area is 1646-1620 m above sea level and gets an average annual rain fall of 1520mm and mean annual temperature of 200c and therefore, it is classified under moist wean dega agro-climatic zone with sedimentary rock which is the result of physical and chemical weathering Processes over a long period of time forming fluvial type of soil on soil mapping unit 1 and nito soil type of soil on soil mapping unit 2.

## 3.3. Methodologies used for the study

General Field visit and reconnaissance had been made auger observation had been taken to know the variation of soil structure, texture, slope effective soil depth and to know the topographic change. Doing so, the entire command area has got two (2) mapping units as described above.

Zigzag sampling: -was used to collect the composite samples for chemical and physical laboratory studies of the soils. A number of samples were collected from the entire two mapping units of the command area and mixed together to form composite samples from the desired depth. Soil profile descriptions and other associated studies were made using representative test pits, general field visit and farmers interviewthe soil units are described below:-

Soil unit 1:- this is the area which   is recently cultivated both by traditional irrigation and rain fed having gentle topography of slope 2-5% flat topography of slope 0-2% at lower part near the river embankment. The soil textural classes of this soil unit is  clay loam, having common seepage, very deep effective soil depth  > 150 cm, deep ground water  table, moderate permeability somewhat excessive in drainage class (V). The soil reaction of this soil unit command area lies in a range of strongly acidic soil reaction of PH 4.95, medium organic matter content and also medium total nitrogen content of 2.82% and 0.14% respectively. It has low available phosphorus of 2.5 ppm. The FAO/st soil classification of this soil unit is fluvial soil.

Soil unit 2:- this is the area next to soil unit 1 having textural classes of sandy clay to sandy clay loam having gently topography of slope 3-5 % moderate permeability, excessive drainage, moderate seepage, with no flooding and ponging  problem the area is cultivated only by rain fed. The soil reaction of this soil unit lies in a range of strongly acidic soil reaction of PH 4.5, high organic matter content and also high total nitrogen content of 3. 955% and 0.195% respectively it has medium available phosphorus of 11.375 ppm. The FAO/st soil classification of the command area is nito soil type of soil

Table 3.1 summary land and soil characteristic of command area.

| Mapping union | Soil unit (FA0/st) | Slope rang (%) | Eff.soil depth (cm) | Drainage class | C.E.C Cmo(+) kg -1 | O.M.% (Top soil) | T.N(% soil) | PH-water (top soil) | Texture (Top-soil) | Area |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  | Ha. | % |
| 1 | Fluvial | 2-5 | >15 | V(some what excessive) | 14.4 | 2.82 | 0.14 | 4.95 | Clay loam |  | 25% |
| 2 | Nit sol | 3-5 | >150 | VI(excessive) | 14.00 | 3,955 | 0.195 | 4.5 | Sandy clay to sandy clayloam |  | 75 % |

## 3.4. Study results

Table 3.2 physical and chemical analytical results of the soil samples

| Soil unit | Sample No | Depth (cm) | PH,H20 1:2.5 | E.C ds/m | Na K Ca mg Sam C.E.C Cm o1(+)kg-1 |  |  |  |  |  |  | Bs % | T.N % | O.C % | O.M % | Avail.p ppm | Available K.ppm | p.density (gm/cm3) | Sand % | Silt % | Clay % | texture |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 1 | 0-25 | 5.4 | 0.07 | 0.04 | 0.29 | 7.03 |  | 2.13 | 9.49 | 17.6 | 54 | 0.18 | 2.09 | 3.61 | 3.50 | 113.97 | 2.63 | 39 | 33 | 28 | Clay/loam |
|  |  | 25-50 | 4.7 | 0.04 | 0.06 | 0.18 | 4.37 |  | 1.28 | 5.89 | 12.5 | 47 | 0.12 | 1.38 | 2.37 | 3.06 | 70.20 | 2.60 | 39 | 29 | 32 | Clay/loam |
|  | 2 | 0.25 | 4.2 | 0.04 | 0.04 | 0.19 | 3.95 | 0.92 |  | 5.11 | 11.2 | 46 | 0.10 | 1.18 | 2.03 | 1.75 | 74.10 | 2.72 | 39 | 29 | 32 | Clay/loam |
|  |  | 25.50 | 4.6 | 0.03 | 0.05 | 0.12 | 3.80 |  | 0.76 | 4.72 | 10.0 | 47 | 0.08 | 0.98 | 1.69 | 0.44 | 46.80 | 2.61 | 35 | 31 | 34 | Clay/loam |
| 2 | 1 | 0.25 | 4.7 | 0.06 | 0.05 | 1.14 | 4.60 |  | 1.07 | 6.91 | 14.5 | 48 | 0.17 | 2.00 | 3.44 | 12.25 | 443.49 | 2.61 | 47 | 17 | 36 | Clay/loam |
|  |  | 25-50 | 4.5 | 0.04 | 0.10 | 0.33 | 3.53 |  | 0.89 | 4.85 | 10.6 | 46 | 0.10 | 1.14 | 1.96 | 1.75 | 129.94 | 2.81 | 41 | 41 | 18 | Sandy clay |
|  |  | 0-25 | 4.3 | 0.06 | 0.01 | 0.55 | 4.64 |  | 0.87 | 6.07 | 13.5 | 45 | 0.22 | 2.59 | 4.47 | 10.50 | 214.11 | 2.75 | 49 | 27 | 24 | Sandy clay loam |
|  |  | 25-50 | 4.4 | 0.03 | 0.02 | 0.38 | 4.89 |  | 0.95 | 6.23 | 14.0 | 40 | 0.14 | 1.60 | 2.75 | 4.38 | 148.20 | 2.76 | 43 | 43 | 14 | Sandy clay loam |

## 3.5. Interpretation of analytical data

A. soil reaction (PH):- Both soils units (1&2) have got strongly acidic soil reaction which is 4.95 for soil unit 1& 4.5 for soil unit 2.

B. Total Nitrogen content (TN):- soil unit 1 has got medium total nitrogen content of 0.14% and soil unit   2 has got high total Nitrogen content of 0.195%

C. Available phosphorus: - soil unit 1 has got low available phosphorus of 11.375ppm.

D. Organic matter content- soil unit 1 has medium organic matter content of 2.82%.But soil unit 2 has high organic matter content of 3.955%.

E. Exchangeable potassium (K):- soil unit 1 has medium exchange able potassium (K) of 0.24 coml. (+) kg-1and soil unit 2 has very high exchangeable potassium (K) of o.845 cm (+) Kg-1

F. Exchangeable calcium (Ca):-both soil unit have high exchangeable of calcium of 5.49 and 4.65 (cm0l (+) kg -1) respectively.

G.  Exchangeable magnesium (Mg):- soil unit 1 has exchangeable magnesium (Mg):-of 1.525 cm0l (+) kg-1 and soil unit 2 has medium exchangeable magnesium (mg) of 0.97 cm0l (+) kg-1

H. Cat ion exchange capacity (CEC):- Both soil units have medium exchange capacity (CEC) of14.4 and 14.00 (CM0)(+) kg-1) respectively.

I.Base saturation (BS):- Both soil units have low base saturation (Bs) of 50 and 46.5% respectively.

J.  Texture: - the soil texture of the soil unit 21 is clay loam and that of soil unit 2 is sandy clay to sandy clay loam

K. Particle density (Pd):- the particle density of soil unit 1 is 2.675 gm/cm3 and that of soil unit 2 is 2.68gm/Cm3.

## 3.6. Soil profile description and other associated studies

1. Land form: - the area below soil mapping unit 2 which is soil mapping unit 1 has gently topography of slope 2-5% and flat topography of slope 0-2% near the river and soil mapping unit 2 has gently topography of slope 3-5 %.

2. Altitude: - the altitude range of the project area is 1646-1620 m a.s.l which puts the area under moist weina- degaagro-climatic zone.

3. Micro-relief: - No observable micro relief within the command area.

4. Slope shape; - the command area has even slope shape

5. Permeability: -The overall command area has moderate permeability.

6. Run off: - there is no run off problem with the entire command area but there is some sheet & gully erosion has been observed.

7.  Flooding: - Both soil mapping units has no flooding

8.  Ground water: - Both soil mapping units has seasonally deep ground water table.

9. Ponding: - the entire command area has no problem of ponding.

10. Erosion- there is sheet erosion problem with in the command area and rill (gully formation) erosion problem the command.

11-Rockiness: - there is no rockiness with in the command area except few was seen around the head work site.

12. Vegetation/ land area: - soil mapping unit 1 is cultivated land both by rain fed agriculture and traditional irrigation. But soil mapping unit 2 is cultivated land only by rain fed agriculture   even if the tradition canal line passes over the command area because of irrigation water in sufficiency.`

13. Effective soil depth: - the entire command area has very deep effective soil depth of > 150m

14. Drainage class: - soil unit 1 has somewhat excessive drainage class and that of soil unit two has excessive drainage class.

15. Structure: - the structure of soil unit 1 is medium and that of soil unit 2 is fine.

16. Cracks: - No cracks within the command area in general.

17. Pores: - the porosity of the command area is fine sand.

18. Parent material: - the parent material of the command area is sedimentary rock.

19. Roots: - the command area has no as such recommendable roots.

20. Color: - the surface soil color of soil mapping unit 1 is reddish brown (5yR4/4) and that of soil     mapping unit 2 is weak red (10R4/3) when dry.

21.consistence:- the consistence of soil unit 1 is hard when dry, friable   when most, slightly stick & none plastic for surface soil of depth (0-29 cm ) and the surface soil consistence of soil unit 2 is slightly hard when dry, very friable when moist none sticky & none plastic when wet for the depth (0-26cm)

## 3.7. Interpretation of soil survey in formation for land capability and irritability classification.

Based on the field and laboratory studies of the soil is made soil unit 1 has been classified under capability class II and irritability class II with the following characteristics.

- clay loam texture

- very deep effective soil depth (>150 cm)

- Medium to fine structure.

- Somewhat excessive drainage class.

- Gently to flat micro topography.

- Strongly acidic soil reaction of pH 4. 95.

- medium organic matter content of 2.82%

- medium total Nitrogen content of 0.14%

- Low available phosphorous of 2.5ppm.

- Exposed to sheet erosion

The limitation of this soil unit is the acidic condition of the soil reaction, low available phosphates and the sheet erosion status of the area. But those can be easily corrected.

Coming to soil unit 2 it is classified under capability class I and irritability class II with the following characteristics

- Sandy clay to sandy clay loam texture.

- very deep effective soil depth ( >150 cm)

- fine structure

- Excessive drainage class.

- gently sloping of slope 3-5 %

- Strongly acidic soil reaction of PH 4.5.

- High organic matter content of 3.955%.

- medium available phosphorus of 11.375 ppm

- Exposed to sheet erosion.

The limitation of this soil unit is acidic condition of the soil reaction and sheet erosion which can be corrected.

## 3.8. Recommendations

As it has been seen soil unit 1 has good workable soil texture which is clay loam and acceptable slope of 0-2 % and 2-5 %of micro-topography. To solve the merits of this soil unit the following   recommendations should be put in to practice.

I. The acidic condition of the soil reaction

For the correction of strongly acidic soil reaction of PH 4.95 there should be an  application of gypsum (CaCo3) which is about 5-7.5 tone /ha and or living crop straw on the command area and uncorroborated in to the soil.

II. Erosion

Erosion is a serious problem of soil degradation to solve the sheet erosion problem of this soil unit contour bunds which has 25 cm top width and 1,25m base width which leads to wards water way and grassed as soon as possible should be constricted above the command area. And within the command area biological erosion control measures /Agronomic practices/ which is alley cropping which means planting trees especially leguminous along the row integrated with crop plant. Not that distance between to successive alley crop   should be 30m for the slope 0-2 % and 28m for 2-5 % slope.

III. Total Nitrogen content (T.N)

From soil laboratory test soil unit1, Soil has medium total Nitrogen content of 0.14% to make up this soil unit soil by Nitrogen an application of half rate of Nitrogen fertilizers such as Ammonium sulfate,  area Ammonium chloride and Ammonium Nitrate Should be needed.

IV. Available phosphorus

The command area soil of soil unit 1 is low in available phosphorus thus to correct this soil unit by thus Nutrient an application of Normal  ( full) rate of phosphate fertilizers especially (DAP) Diammonium phosphate (CNH4)2 H2PO4 ) which is commonly area by our farmers and has phosphorous content of 23 %.

V. Organic matter Content

Form the result of soil laboratory test the command area soil of soil unit 1 has medium organic matter content of 2.82%. Here to make –up this soil unit by organic matter an application of half rate of form yard manure or compost which is about 5-7.5 tone/ha is required.

Soil unit 2:-has got high organic matter content and total Nitrogen content, good workable soil  texture which is sandy clay loam to sandy clay, gently sloping of 3-5 the merits of this soil unit are:- erosion, strongly acidic soil reaction , and also  medium available phosphorus the solution for there all merits are as follows:-

- For the case of erosion and soil acidic condition  the solution given on soil mapping unit 1 holds tree for this soil unit 2 in order to make – up its medium available phosphorus to the normal  condition an application of half rate of phosphate fertilizers called DAP( NH4)2 H2 Po4) should be added to the soil.

## 3. 9.Conclusion.

By putting the recommendation into account the entire command area of both soil units are suitable for surface irrigation with the recommended treatments, soil and water management and conservation measures based on the studied and described properties of the soil the necessary irrigation soil and water management should be made for maximum and sustainable production.

SOIL PROFILE DESCRIPTION SHEET

| Location- Shonkora |  | map sheet | Field No 1 |  |
| --- | --- | --- | --- | --- |
| Mapping unit 1 |  | mapping unit | Gridref. |  |
| Suttor (s) –Belay Kebede |  | date 02/08/001 E.C | coordinates E-815631m N-992918m |  |
| soil classification (FAO)- Fluvialsoil ST |  |  | Phase |  |
| surrounding land form - sloping |  |  | rock out crops - none |  |
| physiographic position slope 8-10 % |  |  | Elevation 1634m 9.5.2 |  |
| Micro-topography -Gently sloping |  |  | Slope =2-5 % |  |
| Vegetation/land use annual and traditional irrigation cropping |  |  |  |  |
| parent material = sedimentary rock |  |  |  |  |
| Flooding - none | Ponding - none |  |  | seepage - common |
| permeability- moderate drainage class- same what excessive moisture pond –Dry |  |  |  |  |
| surface stoniness/gravel - none |  |  |  |  |
| Erosion A) Atsite sheet B) Surrounding rill erosion |  |  |  |  |
| crack A) Depth B) width C) frequency |  |  |  |  |

HORIZONE DESCRIPTION

| Horizon symbol | 1 | 2 | 3 |  |
| --- | --- | --- | --- | --- |
| Depth (cm) | 0-29 | 29-70 | 70-> 150 | 10YR4/1 |
| Color moist reddish DRY | brown 59R 4/4 brown (7.5 YR 5/4 | dark reddish gry (54R 4/2) | dark gray - |  |
| Molting | - | - | - |  |
| Texture | clay loam | Loam | clay |  |
| structure/ cracks | Medium | Medium | fine |  |
| consistence DRY moist wet slightly | hard friable stick & none plastic | - friable very sticky & none plastic | - firm very sticky & none plastic |  |
| Citams/silken sides | Few | None | none |  |
| cementation | W .cemented | W .cemented | slightly cemented |  |
| pores/burrows | Few | Common | few |  |
| rock fragment | None | None | none |  |
| mineral Nodules | - | - | - |  |
| Caco3 | - | - | - |  |
| Boundary | - | - | - |  |
| ph(field) | - | - | - |  |
| diagnostic Horizons A) surface - B) subsurface - |  |  |  |  |
| diagnostic properties - depth ( paralytic contact)- |  |  |  |  |

SOIL PROFILE DESCRIPTION SHEET

| Location Shonkora |  |  |  | map sheet |  |  |  |  |  | Field No 2 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mapping unit 1 |  |  | mapping unit 1 |  |  |  |  | Gridref. |  |  |
| Author (s) Belay Kebede | date 02/08/003 E.C |  |  |  |  |  |  | coordinates E-815631mN-992918m |  |  |
| soil classification (FAO)- Nit sol ST |  |  |  |  |  |  |  | Phase - |  |  |
| surrounding land form - sloping |  |  |  |  |  | rock out crops - none |  |  |  |  |
| physiographic position slope 8-10 % |  |  |  |  |  |  | Elevation 1618m a.s .l |  |  |  |
| Micro topography- Flat |  |  |  |  | Slope 2-3 % |  |  |  |  |  |
| vegetation/land use -annual cultivated land |  |  |  |  |  |  |  |  |  |  |
| parent material - sedimentary rock |  |  |  |  |  |  |  |  |  |  |
| Flooding - none |  | ponding - none |  |  |  |  |  |  | seepage -Common |  |
| permeability moderate drainage class same what excessive moisture cond -Dry |  |  |  |  |  |  |  |  |  |  |
| surface stoniness/gravel - none |  |  |  |  |  |  |  |  |  |  |
| erosion A) At site sheet B) Surrounding rill erosion |  |  |  |  |  |  |  |  |  |  |
| Crack A) Depth - B) width - C) frequency- |  |  |  |  |  |  |  |  |  |  |

HORIZONE DESCRIPTION

| horizon symbol | 1 | 2 | 3 |  |
| --- | --- | --- | --- | --- |
| depth (cm) | 0-42 | 42-80 | 80-150 |  |
| color moist reddish DRY | wakened (10R4/3) yellow wished ( 5YR5/6) | week red (loR 4/2) weak red 9so R5/3) | very dark gray(10yR3/1 dark gray(10yr4/1) |  |
| Molting | - | Few | - |  |
| Texture | Loam | Loam | Clay |  |
| Structure/ cracks | Fine | Fine | Fine |  |
| consistence DRY moist wet slightly | slightly hard friable slightly stick & none plastic e | slightly hard friable none sticky none plastic | sligititly hard friable sticky & none plastic |  |
| citams/silken sides | - | - | - |  |
| cementation | None | W.cemented | W.cemented |  |
| pores/burrows | Few | Common | Few |  |
| rock fragment | None | None | None |  |
| mineral Nodules | - | - | - |  |
| Caco3 | - | - | - |  |
| Boundary | - | - | - |  |
| ph(field) | - | - | - |  |
| diagnostic Horizons A) surface - B) subsurface - |  |  |  |  |
| diagnostic properties depth ( paralytic contact) - |  |  |  |  |

SOIL PROFILE DESCRIPTION SHEET

| Location-Sonkora |  |  |  | map sheet |  |  |  |  |  | Field No 1 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mapping unit 1 |  |  | mapping unit 2 |  |  |  |  | Gridref. |  |  |
| Sutor (s) Belay Kebede | date 02/08/003 E.C |  |  |  |  |  |  | coordinates E-815631m N-992918m |  |  |
| soil classification (FAO)- Nit sol ST |  |  |  |  |  |  |  | Phase |  |  |
| surrounding land form - sloping |  |  |  |  |  | rock out crops none |  |  |  |  |
| physiographic position slope 5-8 % |  |  |  |  |  |  | Elevation 1637m a.s.l |  |  |  |
| Micro topography Gently sloping |  |  |  |  | Slope 3-5 % |  |  |  |  |  |
| vegetation/land use annual cultivated land& settlement area |  |  |  |  |  |  |  |  |  |  |
| parent material - sedemenry rock |  |  |  |  |  |  |  |  |  |  |
| Flooding - none |  | ponding - none |  |  |  |  |  |  | seepage - moderate |  |
| permeability moderate drainage class Excessive moisture cond dry |  |  |  |  |  |  |  |  |  |  |
| surface stoniness/gravel none |  |  |  |  |  |  |  |  |  |  |
| erosion A) Atsite sheet B) Surrounding rill erosion |  |  |  |  |  |  |  |  |  |  |
| Crack A) Depth - B) width - C) frequency- |  |  |  |  |  |  |  |  |  |  |

HORIZONE DESCRIPTION

| horizon symbol | 1 | 2 |
| --- | --- | --- |
| depth (cm) | 0-26 | 26->150 |
| Color moist reddish DRY | dusky rd (10R/3/3 weak red (10R 4/4) | dark red (10R3/6) darsky red (10R3/4) |
| Molting | None | none |
| Texture | sandy loam | slightly loam |
| structure/ cracks | Fine | very fine |
| consistence DRY moist wet slightly | slightly hard very friable none sticky and none plastic | soft very friable none sticky & nonelasticky |
| citams/silken sides | None | none |
| cementation | none cemented | none cemented |
| pores/burrows | Medium | medium |
| Rock fragment | None | none |
| mineral Nodules | - | - |
| Caco3 | - | - |
| Boundary | - | - |
| ph(field) | - | - |
| diagnostic Horizons A) surface - B) subsurface - |  |  |
| diagnostic properties - Depth ( paralytic contact) - |  |  |

## 3.10. Canal soil study

For the investigation of textural composition, infiltration rate, seepage and other associated factors, test pits were dug at 100 m distance and at the necessary pits. Along the canal line based the variation and uniformity of soils geology, vegetation, slope, topography and etc the following table shows the study result

Table 3.3 canal line field study result

| No | Depth | Teacher | Infiltrate | Peg No | depth | Texture | In fil rate cm/ |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 0 | 0-30 cm | Light clay | 0.2-0.5 | 20 | 0-3 | 10am | 1.5-3 |
|  | 30-60 | Loam | 1.5-3 |  | 0-30 cm | Clay | 0.2-3 |
| 2 | 0-30 | Soil &stone” | 0.2-05 | 22 | 30-60 | Clay | 0.2-05 |
|  | 30-60 | “ | 1.5-3 |  | 0-30 | Clay | 0.2-05 |
| 4 | 0-30 | “ | - | 24 | 30-60 | Clay | 0.2-05 |
|  | 30-60 | “ | - |  | 0-30 | Clay loam | 0.2-05 |
| 6 | 0-30 | “ | - | 26 | 30-60 | Loam | 0.5.-1.5 |
|  | 30-60 | “ | - |  | 0-30 | Clay | 1.5-3 |
| 8 | 0-30 | 10am | - | 28 | 30-60 | Loam | 0.2-0.5 |
|  | 30-60 | L0am | -1.5-3 |  | 0-30 | Clay | 1.5-3 |
| 10 | 0-30 | Light clay | 1.5-3 | 30 | 30-60 | Loam | 0.2-0.5 |
|  | 30-60 | Loam | 0.2-05 |  | 0-30 | Clay | 1.5-3 |
| 12 | 0-30 | Loam | - | 32 | 30-60 | Loam | 1.5-3 |
|  | 30-60 | Loam | 1.5-3 |  | 0-30 | Clay | 0.2-0.5 |
| 14 | 0-30 | Loam | 1.5-3 | 34 | 30-60 | Loam | 1.5-3 |
|  | 30-60 | Loam | 1.5-3 |  | 0-30 | Loam | 1.5-3 |
| 16 | 0-30 | Loam | 1.5-3 | 36 | 30-60 | Loam | 1.5-3 |
|  | 30-60 | Loam | 1.5-3 |  |  |  |  |
| 18 | 0-30 | Loam | 1.5-3 | - |  |  |  |
|  | 30-60 | Loam | 1.5-3 |  |  |  |  |

## 3.10. Comments on the canal line soil study

- All the main canal profile should be lined according to physical observation inline to textural and topographic situation of the area.

- The upper and the lower (down) side of the main canal line which is found b/n peg No 4 up to  peg No  4+25m has sliding character thus this part should be retained by retaining wall.

- The line of the main canal lines from peg No 0 up to peg No 8 and passes on soil + sandy stone which percolates irrigation water thus part should be lined by masonry.

# 4. Irrigation Agronomy

## 4.1 Introduction and Back Ground

Agriculture is by for the dominant industry in less developed nation of the world and it is common to observe b/n two third and three forth of the total populations in 3rd world countries are engaged directly in agriculture.

Therefore, agriculture  is the major source of an  employment, revenue, export Carrying  and more keeping security of the  people .the productivity of small holder agriculture  also not kept place with the readily growing population rate, and there by,  irrigation is to be the main basic for a minimum   base living standard for the fast growing population and also the basic strategy that, the farmers should  have to a adopt in order to improve the productivity of agriculture as well  as boosting up the intensity of agriculture,  there by, alleviating the problem of  agricultural food production.

Shonkora small  scale irrigation development project is located in Oromia regional state,  west wollega administrative zone, Haru woreda in Kombolcha Yonge peasant association and the idea of the project is originated  by west wollega water, Mineral and Energy office-Irrigation and drainage sector (team ) by identifying the existing natural resources like water, land and its potential  from the topographic map of the area in additions to visual observation of the  mixed  farming system that is both crop and animal  husbandry are the main occupation of the area  and  it is considered as the major for their  entire lively hoods of the community crop production stands first followed by animal production. The major crops produced in and around the proposed project area were includes maize, sorghum, millet beam pea, and some other horticultural and vegetable crops including coffee under the system of rain fed agriculture.

There is a practice of a traditional irrigation along the river’s embankment having an estimated areal extent of 1-5-2.00 hectare.

Crops produced under traditional irrigation is only maize but the area is characterized under low land agro-ecology and which have been observed that, suitable for the activity of diversified crop husbandry under both rain fed and irrigation system, so that initiating and enforcing the farmers to wards integrated  system of agriculture  is necessary in and around the  proposed project areas.

Generally, up grading the existing cultural irrigation system to modern system of integrated irrigation agricultural activities is very crucial for the improvements of the community are living standards besides creating stable the self food sufficiency   and generating cash income for the beneficiaries, thus it is the sole remedy for the entire existing food problems.

## 4.2 Objectives

Generally the main objectives of the proposed small scale irrigation project are:-

- To enable the farmers to produce twice or more in a year from the some plot of land including the rain fed items.

- To ensure self food sufficiency and to enhance the balanced diet by producing nutritional value crops

- To improve the living status of the beneficiaries and to generate cash in come

- To utilize the existing natural resource, like water land under the system of integrated irrigation agriculture.

## 4.3. Methodology

To compile the agronomic study and reports of the proposed project the major methodologies used are includes

- direct in quires of the necessary information and facts from the target group

- Gathering the most relevant dates and in formations from the development agents of the site, as well as from the district office of agriculture and peasants of the proposed project. Assessing and studying the entire agricultural practice under both rain fed and irrigated item both in and around the proposed project area including the existing status of natural resources as well as the major existing constraints of  agricultural production and productivity

- Face to face discussion with the beneficiaries, representative of the farmers (P.A) besides the random interview with farmers of the area.

- visual observation( assessments)  of the proposed project areas

## 4.4 The present states o Land uses Farming system and climate of the area

The future propose project area is generally , the compromise composed forms of land nature but dominated by gentile to moderately slopping having an estimated slope ranges of 5-7 percent for the land to be irrigated in the future. Presently, the project area is classified under low land agro ecological zone and now a time the area is a cultivated land under rain fed and bone (wet) land to some extent on which  major cereal crops like maize, sorghum, millet some legumes and vegetable crops are highly practiced

The farming system practiced both in and around the proposed project area is mixed farming system in which crop husbandry has the largest share followed by animal production and some practices of apiculture and they and the major means of the community’s lively hoods for the entire socioeconomic environments.

A slight practice of fallowing lands for a maximum of one to two years cropping season and also some extent of crop rotation, inter cropping has been observed both in and around the proposed project areas.  And the largest area of the proposed command area is occupied by rain fed items as well as bone farm on which maize is highly practiced. The major land uses (patterns) both in and around the proposed project area are shown on the table below:-

Table of major land uses type in and around the project areas:-

| No | Type of land uses | Areal extent(Ha) | Proportion (in percent) | Remarks |
| --- | --- | --- | --- | --- |
| A | Cultivated land | 57.375 | 95.01 |  |
| 1 | Under rain fed | 29.50 | 56.06 |  |
| 2 | Under traditional irrigation | 12.50 | 23075 |  |
| 3 | Under bone farm | 8.00 | 15.20 |  |
| 4 | Under simple structure(DiversionWeir) | 6.75 | 12.32 |  |
| B | Grazing land | 0.75 | 1.43 |  |
| C | Forest land | 1.50 | 2.85 |  |
| 1 | Natural | 0.25 | 0.48 |  |
| 2 | Plantation | - | - |  |
| 3 | Bush and shrubs | 1.25 | 2.38 |  |
| D | Uncultivable lands rock, stonney, hillyMets, marshy & others | 0.375 | 0.71 |  |
|  | Sum total area | 58.0375 | 100 |  |

Source: - peasant association development center (2003E.C)

## 4.5 The Existing Agriculture:-

4.5.1 Existing crop production under rain fed and traditional irrigation:-

Crop husbandry and rearing animals are the main occupation of the area and it is considered as the primary and secondary economic activity for the entire socioeconomic environment both in and around the proposed project areas. Crop husbandry under rain fed and bone farm has the largest Shane but irrigated items are not significantly indemnified because of littlie experiences of diverting the scheme for irrigation purpose there by it is recommended to extend or up grade the existing n irrigation practice both in intensity and productivity.

The major crop husbandry under the system of rain fed agriculture are includes maize and sorghum stands first and followed by millet, legumes, vegetables  and coffee having an estimated areal extent of 20.25 hectare of land. Also about 1.5-2.00 hectare of land under irrigation is occupied by maize ,Generally the farmers of the area usually cultivate their food crops in the rainy season on the proposed command area and also land to be irrigation ( incorporated) under the command is cultivated land as bone (wet land) during dry season both in and around the proposed project areas.

Agronomic practices such as tillage timely seed bed preparation planting weeding and harvesting are conducted by the farmers during the recommended (right time) by getting the necessary know how or knowledge’s from the development agent of the site and other concerned extensions (experts) of from the district office agricultural and rural development including the necessary supply of agricultural in puts to the farmers.

4.5.2 Existing major crops, cropping pattern cropping intensity and   cropping calendar in and around the propose project areas;-

It is clearly known that rain fed agriculture is whether   condition dependent and starts at the beginning of the rain fall in and around the proposed project areas. For some major cereal crops like maize and sorghum the tillage practices ( land preparation)  starts before the rain fall and planting has been conducted when the rain moisten the soil very well but the rest crops land preparation and  planting are accomplished in the presence of rain fall depending up on their cropping calendar.

In a recent year, erratic nature  of the rain fall (late and early) coming besides heavy rain with storms has been observed that one of the impacts which disturbs the time of tillage practices in additions to affect the crops during  the growing and flowering times (stages) as well as crop yield reduction per hectare.

The cropping pattern practiced by the farmers both in and around the proposed project area is not scientific based but some (rare case) of crop rotation, inter cropping and littlie extent of double cropping by few farmers for the sake of improving the fertility status of the soil and the known cropping pattern practiced both in and around the proposed project areas were nothing but interchanging cereal crops year by year and has been attempted to shown below:-   maize-sorghum/ maize  -Sorghum-millet/ maize-Millet- Beans/ sorghum

The cropping intensity known both in and around the proposed project areas were just only once in a year (100%) during the rainy season and has the larges share compared to the rest system of agro- practices. The major crops, cropping pattern, cropping intensity and the yield obtained per hectare is shown on the table below:-

The of cropping pattern, Intensity and yield per hectare (In and around the project areas (for both rain fed and Irrigated)

| No | Types of major crops | Cultivated area(ha) |  | Yield per hect (Qt/ha) |  | Remark |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | In the project | In the P.A | In the command | In the P.A | Rem. |
| A | Rain fed |  |  |  |  |  |
| 1 | Maize | 40.25 | 880.25 | 25-30 | 25-30 | With in put |
| 2 | Sorghum | 6.25 | 270.50 | 10-12 | 10-15 | No In put |
| 3 | Millet | 0.375 | 42.00 | 10-12 | 10-15 | No In put |
| 4 | Legumes | 1.625 | 28.25 | 4-6 | 4-6 | No In put |
| 5 | Vegetables | 2.375 | 58.15 | 4—5 | 4—6 | No In put |
| 6 | cabbeges | 0.75 | 42.00 | 4-5 | 4-5 |  |
| 7 | Pepper | 0.90 | 39.00 | 8-0 | 8-0 |  |
| 8 | Potato | 0.50 | 52.25 | 7-8 | 7-8 |  |
|  | Sub total | 29.50 | 826.00 |  | - |  |
| B | T. Irrigation |  |  |  |  |  |
| 1 | Maize | 8.50 | 16.475 | 25-30 | 28-30 |  |
| 2 | Potato | 1.25 | 3.25 | 25-30 | 28-30 |  |
| 3 | Tomato | 0.65 | 0.875 | 20-25 | 20-25 |  |
| 4 | Pepper | 0.75 | 1.25 | 2-3 | 2-3 |  |
| 5 | Cabbages | 0.25 | 1.25 | 4-5 | 5-6 |  |
| 6 | Sugar Cane | 0.125 | 0.75 | 5-6 | 5-6 |  |
| 7 | Onion | 0.975 | 1.15 | - | - |  |
|  | Sub total | 12.50 | 25.00 |  |  |  |
|  | Gross Total | 42.00 | 851.00 |  |  |  |

Table of the existing major crops and cropping calendar for both rains fed and irrigated items (crops):

| No | Types of crop | Operational calendar |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Land preparation | Sawing (planting) time | Weeding | Freq | Harvesting time | Remake |
| A | Rain Fed |  |  |  |  |  |  |
| 1 | maize | February | Mid march | April may | 3 | Nov –Dec. |  |
| 2 | Sorghum | February | Mid march | April may | 2 | December |  |
| 3 | Millet | June | Mid July | Mid Aug | 2 | Mid Dec |  |
| 4 | Legumes | Mid July | End July | Mid Aug | 1 | October |  |
| 5 | Vegetables | Mid July | End July | Mid Aug | 1 | End Aug |  |
| B | Traditional irrigation |  |  |  |  |  |  |
| 1 | maize | Mid October | Mid Nov-Dec | Mid Nov-Dec | 3 | Mid reach to April) |  |

Source:- P.Association development center

4.5.3 Potential and Actual Average yields;

4.5.3.1 Potential Average yields:-

The potential average yield is the potential verities of improved seed in which they can give an optimum yield under good agronomic or cultural practices using improved seeds, fertilizers, and pest and disease control measures. This is justified by the yield obtained at the condition west Wollega for at least two years and above. It is also seen with the national potential average yield level from component IvB-2 Guide line on irrigation agronomy and OIDA Guide line for feasibility study volume II August, 200, Fifinne.

4.5.3.2. Actual Average yield

Actual average yield is the yield obtained under the managements farmers with out the use of agricultural inputs and crop protection measures. Generally potential and actual average yield also used for further yield build up (Yield projection) estimation with five years.  The actual and average yield for the crops going to be proposed in the future on the proposed project has been shown on the table below:-

Table of Actual and potential Average yield

| No | Type of crops | Actual Average yield per hectare (in Qt) | Potential average yield /ha (In Qt) | Remark |
| --- | --- | --- | --- | --- |
| 1 | Maize | 10-12 | 40-50 |  |
| 2 | Potato | 20-30 | 55-60 |  |
| 3 | Tomato | 20-25 | 80-100 |  |
| 4 | Onion | 25-30 | 120-150 |  |
| 5 | Pepper | 1-2.5 | 7-9 |  |

Source:For Actual Average yield the woreda office of Agricultural and Development a gent of the site and for potential average yield, Guide line on irrigation agronomy.

4.5.4 The Existing Agricultural In put and supporting services (In and around the project)

Besides well done agronomic practices the timely use of agricultural in puts at the proper rate  plays a significant role  in boasting up of yields in crop production these in put includes the use of improved seeds, fertilizers, herbicides, pesticides and improved post harvest technologies etc.

All the necessary agricultural in puts like fertilizers, improved seed of maize herbicides (2.4.D) and pesticides were supplied to the farmers by the co-operative office of the district and farmers co-operative union but they complain the proceed in cerements year by year. The rate and cost of fertilizer used by the farmers in and around the proposed project area has been shown on the table below.

Table of in puts rate and cost in a recent year.

| No | Type of in put | Rate of in put | Cost in put | Remark |
| --- | --- | --- | --- | --- |
| 1 | In proved seed of maize - 30H83 | 25kg/ha | 1089, 52 birr/qt |  |
| 2 | Fertilizers- - DPA -UREA | 100 kg/ha 100 kg/ha | 418.95 birr/qt 467.25 birr/qt |  |
| 3 | Herbicides -2.4D | 1 lit/ha | 56 birr/lit |  |
| 4 | Pesticides- Acetylic | 50 gm/qt | 3 birr per 50 gm. |  |

Sucre –D/center and the District

Generally, the development agent of the peasant association and the  district extensions (experts)  were give all the necessary   advise and  Know how to wards the in put utilization and other necessary technical  aid with agricultural practices.

4.5.5 Some major constraints crop production (in both in and around the project)

In and around the proposed project  areas there are different crop production constraints which are the reasons for low crop   production and productivity and these are includes crop diseases like leaf height  late and early blight on maize and on some  horticultural vegetable crops, smut rust, coffee berry diseases, die back , crop pest like stalk bore, cut worm and army worms, weeds and predators, Also due to low rate of in put utilization by the farmer, degradation of soil fertility  due to soil erosion and poor agronomic based practices are some of the  major constraints observed. Therefore it is recommended that integrated system of agricultural practices has been highly advised to the farmers.

## 5.6 Live stock Husbandry

Next to crop production, rearing animals is the 2ndmajor for the entire lively hoods of the farmers both in and around the proposed project areas and, therefore, animal rearing is not considered aprestige but for the mainlively hoods the community, Rearing animals is just for the purposes of plugging, draft power sources, for food and in come generation. Oxen power is the common draft power sources for the purposes of ploughing and a pair of oxen is being used.  Significantly the problem of grasses and grazing land is not exist and grazing arrangement during both at rainy and dry time.

The known and common animal diseases observed both in and around the proposed project area are Tryponomisis past urollosis, black leg, A.H.S, bloating internal and external parasitic diseases. The type and number of live stock (domestic) animals owned by the farmers are includes cow, oxen Bulls, Heifers, calf sheep, goat donkey, mule and poultry, and the number of livestock population both in and around the proposed project area has been shown on the table below:-

Table of livestock population both in and around the proposed project areas:-

| No | Type of Livestock | Livestock population |  |  |
| --- | --- | --- | --- | --- |
|  |  | In the proposed project area | In P.A | Remark |
| 1 | Cow | 80.00 | 240.00 | The total population of the animal is excluding the numbers of poultry |
| 2 | Oxen | 48.00 | 144.00 |  |
| 3 | Bulls | 25.00 | 180.00 |  |
| 4 | Heifer | 60.00 | 75..00 |  |
| 5 | Calves | 101 | 290.00 |  |
| 6 | Sheep | 28.00 | 104.00 |  |
| 7 | Goat | 0.00 | 192.00 |  |
|  | Horse | 0.00 | 0.00 |  |
| 8 | Donkey | 8.00 | 21.00 |  |
| 9 | Mule | 1.00 | 4.00 |  |
| 10 | Poultary | 425.00 | 1125.00 |  |
|  | Total | 339.00 | 1225.00 |  |

Source –P.A   development center

## 4.7. FUTURE PROPOSED AGRICULTRE UNDER IRRI GATION SYSTEM

Selection of crops:-

In all parts of the study area the existing agricultural systems is characterized by the production stands first or share the largest and some other crops like millet, legumes and vegetable under the system of rain fed agriculture. The current peasant’s agriculture does not give an adequate emphasizes to adopt crop diversification of Horticulture and therefore, the selection of potential and valuable crops during the feasibility study of the project has given due emphasizes to the following parameters (conditions) and these are includes:-

- Soil conditions of the proposed project areas as well as the experience and interests of the farmer to grow:

- Climatic conditions of the propositions of the project area:

- The length of the growing periods of the carious crops &the yield and market potential of the crops and also crop rotation and diversification requirements are some of the major parameters. Generally, based on the above mentioned parameters (conditions) of the proposed  project  area, the proposed crops for the project area includes maize, potato, tomato, onion and pepper. These selected potential and valuable proposed crop types are suits or adoptable to the climatic and soil conditions of the proposed project area under the system of irrigation practice.

Income generation and Nutritional values of the proposed crops:-

The future proposed crops are mainly  those crops which have short life span ( growing periods) and  demand in the market for food, and so that in additions to good  nutritional value by giving a balanced diet also prevents the problem of  vitamins and minerals deficiency for their families. These proposed crops are susceptible to diseases and pests if the problem occurs, therefore, the crop pest management plays the significant  role for good production and productivity and the major controlling mechanisms has been attempted to brief mechanisms has been attempted to brief below.

Table of the proposed crop types and the required elevation ranges:-

| No | Type of crops | Required elevation range for the proposed crops | Remark |
| --- | --- | --- | --- |
| 1 | Maize | 1000-2400 a.m.l |  |
| 2 | Potato | 1700 – 2800 a.m.l |  |
| 3 | Tomato | 500 -2000 a.,m.l |  |
| 4 | Onion | 1000-2000 a.m.l |  |
| 5 | pepper | 1000-2000 a.m.l |  |

4.7.1. Proposed cropping pattern and Intensity:-

For the recommended crops, a cropping pattern and schedules has been proposed as full irrigation and supplementary irrigation system and the crops to be growing the first phase during full irrigation periods includes maize, potato tomato, onion and pepper and while the second phase (supplementary irrigation time) crops like maize, potato, and pepper as well as Onion are to be grown under rain fed system of agriculture. The ranges of the cultivated crops type can be widening with the entire project situations by including vegetable and some other Horticultural and leguminous crops.

The first phase of cropping is November to march while the second phase of cropping season from March to the beginning of September. The total area to be irrigated during the full irrigation period in the first year is to be about 50.25 hectare while the cropping intensity of 141. 50% is planned for the first year. The cropping intensity is planned to be increased from year to year depending up on the awareness of the farmers given to them through the time by extension workers. In the future five years our target is to be reaching the cropping intensity of about 180 and about percent. Cultivation of different cereal crops, pulses and vegetable are very crucial to  avoid the  growing of the same plant species  reputedly on the same plots of land- which can helps to prevent the building up of serious soil borne, pest and diseases like root node, Nematodes and wilting up diseases,  so that rotating the crops with legumes is  very important for the fertility status of the soil in addition yield productivity per unit area of farm land the proposed cropping pattern, Intensity and cropping calendar for the project below:-

Table of proposed cropping pattern and intensity for the project full irrigation (During first phases of irrigation periods)

| No | Types of crops | Year one |  |  | Year two |  |  | Year three |  |  | Year four |  |  | Year five |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | First phase |  |  | First phase |  |  | First phase |  |  | First phase |  |  | First phase |  |  |
|  |  | Ha | % | Yield/Ha | Ha | % | Yield/Ha | Ha | % | Yield/ha(Q) | Ha | % | Yield/Ha | Ha | % | (Qt) |
| 1 | Maize | 18.00 | 35.82 | 30 | 15 | 29.85 | 35 | 12 | 23.90 | 40 | 10 | 79.60 | 45 | 10 | 89.6 | 50 |
| 2 | Potato | 12.00 | 23.90 | 120 | 13 | 13.93 | 130 | 14 | 27.86 | 150 | 14 | 27.86 | 200 | 14 | 17.86 | 200 |
| 3 | Tomato | 6.00 | 11.94 | 115 | 7 | 13.93 | 120 | 8 | 15.92 | 160 | 6 | 11.94 | 240 | 6 | 11.94 | 240 |
| 4 | Onion | 7.00 | 13.93 | 80 | 7.00 | 16.42 | 100 | 7.75 | 14.93 | 120 | 9.5 | 18.90 | 150 | 9.5 | 18.90 | 150 |
| 5 | pepper | 7.25 | 14.43 | 9 | 8.25 |  | 11 |  | 16.42 | 12 | 11.25 | 22.39 | 12 | 11.25 | 22.39 | 12 |
|  |  | 50.25 | 100% | - | 50.25 | 100% | - | 50.25 | 100% | - | 100% | 100% | - | 50.25 | 100% | - |

1. Supplementary irrigation (During first phases of irrigation periods)

| No | Types of crops | Year one |  |  | Year two |  |  | Year three |  |  | Year four |  |  | Year five |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | First phase |  |  | First phase |  |  | First phase |  |  | First phase |  |  | First phase |  |  |
|  |  | Ha | % | Yield/ha | Ha | % | Yield/ha | Ha | % | Yield/ha(Q) | Ha | % | Yield/ha | Ha | % | (Qt) |
| 1 | Maize | 10 | 9.0 | 30 | 13 | 25.9 | 35 | 14 | 27.87 | 40 | 15 | 29.9 | 45 | 15 | 29.9 | 50 |
| 2 | Potato | 8 | 159 | 100 | 10 | 19.9 | 120 | 12 | 23.90 | 150 | 13 | 25.87 | 150 | 13 | 25.87 | 150 |
| 3 | pepper | 6 | 11.9 | 7 | 8 | 15.9 | 8 | 5 | 19.9 | 9 | 12 | 23.90 | 11 | 12 | 23.90 | 12 |
| 4 | Onion | 6 | 11.9 | 8 | 4 | 8.0 | 10 | 4 |  | 12 | 5 | 9.90 | 12 | 5 | 9,90 | 15 |
| 5 |  | 30 | 59% | - | 35 | 79.00 | - | 40 | 89.6% | - | 45 | 89.6% | 50 | 50 | 89.6% | - |

II second phase

| No | Types of crops | Types of crops |  |  | Operational calendar |  | Harvesting time |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Season of plounghing | Freq | Date of sowing | Start of weeding | freq | End of march |
| 1 | Maize | Mid march | 3 | April 1st | Mid may – June | 3 | End of August |
| 2 | Potato | Mid march | 3 | April 1st | Mid may | 3 | Mid August |
| 3 | Tomato | Mid march | 3 | April 1st | Mid may | 3 | 15th July |
| 4 | Onion | Mid march | 3 | April 1st | Mid may | 3 | 30th July |
| 5 | Pepper | Mid march | 3 | April 1st | Mid may | 3 |  |

Proposed Crop Calendar

| No | Types of crops | Operational calendar |  |  |  |  | Harvesting time |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Season of plounghing | Freq | Date of sowing | Start of weeding | freq | End of march |
| 1 | Maize | Sept-October | 3 | Nov-1st | Mid –Nov | 2-3 | End of January |
| 2 | Potato | October | 3 | Nov-1st | Beg- dec | 2-3 | End February |
| 3 | Tomato | October | 3 | Nov-1st | Beg- dec | 2-3 | End February |
| 4 | Onion | October | 3 | Nov-1st | Beg- dec | 3 | End February |
| 5 | Pepper | October | 3 | Nov-1st | Beg- dec | 3 | End February |

4.7.2. Proposed yield and yield projection:-

The yield and projection (yield buildup) or yield estimation period is related to the rate of adoption of modern agricultural in puts and improved agricultural practices (managements). Based on these facts (reasons), the yield build up (yield projection) with in five years has been proposed for the proposed project. it is considered that it could be achieved  through a collective impacts of improved farming skills, use of well  managed irrigation practices, adequate supply of in puts, effective pest managements and viable technical supportive services. The yield build up (projection) and the average yield of the proposed crops for the project has been shown on the table below:-

| No | Type of crop | YEAR |  |  |  |  | Rem . |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 1st | 2nd | 3rd | 4th | 5th |  |
| 1 | Maize | 30 | 35 | 40 | 45 | 50 |  |
| 2 | Potato | 120 | 130 | 150 | 200 | 200 |  |
| 3 | Tomato | 115 | 120 | 160 | 240 | 240 |  |
| 4 | Onion | 80 | 100 | 120 | 150 | 150 |  |
| 5 | Pepper | 9 | 11 | 12 | 12 | 12 |  |

TABLE OF AVERAGE YIELD (under different conditions):-

| No | Crops type | At Research station | At farmers field | Farmer yield under average project condition |  | Rem. |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | 0lDA – guide line | 01DA W/W line |  |
| 1 | Maize | 30-60 | 12 – 15 | 30-50 | 15-30 |  |
| 2 | Potato | 254 -348 | 60 -160 | 120- 180 | 70-220 |  |
| 3 | Onion | 50-150 | 60-80 | 150-220 | 90-220 |  |
| 4 | Tomato | 140-150 | 90-100 | 200 – 400 | 60 – 238 |  |
| 5 | Pepper | 15-20 | 9-11 | - | 6-12 |  |

4.7.3. Proposed agricultural input and supporting services:-

As already mentioned earlier, depending up on the adaptability of the crops to the climate of the area, soil condition, experience and interest, of the farmers to grow which crops, the proposed crops are identified (selected) and /or recommended. Generally, since irrigated agriculture requires more in put and power (labor intensive) continuous follow up by the development agent and other concerned extensions were needed to work with the farmers by training as well as initiating them timely. The in put which are required for the proposed crops are includes improved seed, fertilizers, and chemicals for crop protection from weeds as well as pest diseases has been proposed as follows:

Table proposed seed rate and fertilizers for the crops:-

| No | Proposed crops type | Variety | RATE (IN KG/HA) |  |  | Remark ( DAP and UREA) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Maize | 30H83 BH 660 | 25 kg 25kg | 100 100 | 200 200 | Applying at sawing |
| 2 | Potato | Tolcha Maney marker marglobe | 15-20 Qt 15-20 Qt | 200 200 | 200 150 | During planting |
| 3 | Tomato | Adama Red mermeruwhite mermerv red | 3.5-4kg 3.4-kg | 200 200 | 200 150 | During planting |
| 4 | Onion | Adama red mermeru white mermeru red | 3.5 kg 3.5 kg | 200 200 200 | 100 100 100 | Before and during planting |
| 5 | Pepper | Bakolocal marako fand | 600 gram 600 gram | 100 100 | 50 50 | Before and during planting |

Table of input Required for crop protection:-

| No | Type of proposed crops | Type and rate of chemicals |  | Type of chemicals to be used for diseases & pests | For weed control and mode of application |
| --- | --- | --- | --- | --- | --- |
|  |  | pesticides | Herbicides |  |  |
| 1 | Maize | 2,5 | 2.5 | Symbush,,actyllic carbarylli, Endoslupha | Hand weeding Hoeing and crop rotation |
| 2 | Potato | 2.5 (0.8) | 2.5(0.8) | Heldozeb (80%) W.P | Hand weeding, Hoeing & crop rotation |
| 3 | Tomato | 2.5 | 2.5 | Helcozeb (80%) | Crop rotation, hand weeding and Hoeing |
| 4 | Onion | 2.5 | 2.5 | Rova (75%) man-cozeb | Hand weeding ,crop rotation and Hoeing weeding and Hoeing |
| 5 | pepper | 2.5 | 2.5 | Diamacron (50%) | Crop rotation hand weeding and Hoeing |

Table of labors requirements and Work activities per crops.

| No | crop | Unit | Nursery | Par planting operation | planting | Irrigation | Weeding | Crop protection ( diseases & pests control) | Fertilizer application | Harvesting | Post harvest operations |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Maize | Quantity (MD) | - | 8 | 16 | 4 | 30 | 4 | 8 | 32 | 40 |
|  |  | Freq (day) | - | 2 | 1 | 8 | 2 | 2 | 1 | 1 | 1 |
| 2 | Potato | Quantity (MD) | - | 8 | 16 | 3 | 36 | 4 | 8 | 32 | 50 |
|  |  | Freq (day) | - | 2 | 1 | 14 | 4 | 2 | 1 | 1 | 1 |
| 3 | Tomato | Quantity (MD) | 15 | 12 | 16 | 2 | 36 | 4 | 8 | 20 | 40 |
|  |  | Freq (day) | 4 | 4 | 1 | 24 | 4 | 2 | 1 | 1 | 1 |
| 4 | Onion | Quantity (MD) | 15 | 12 | 16 | 2 | 36 | 4 | 8 | 20 | 40 |
|  |  | Freq (day) | 4 | 4 | 1 | 24 | 4 | 2 | 1 | 1 | 1 |
| 5 | Pepper | Quantity (MD) | 15 | 12 | 16 | 2 | 36 | 4 | 8 | 20 | 20 |
|  |  | Freq (day) | 4 | 4 | 1 | 24 | 4 | 2 | 1 | 1 | 1 |

Table of production cost per hectare of land for theproposed crops

| No. | crops | Type of Activities performed | Unit | Freq. | Qty | Unit price | Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Maize | Tillage practice | MD | 3 | 8 | 10 | 240 |
|  |  | Seeding bed pre. | MD | - | - | - | - |
|  |  | Ploughing | MD | 3 | 8 | 10 | 240 |
|  |  | Seeding/plating | MD | 1 | 1 | 10 | 10 |
|  |  | Irrigating | MD | 25 | 8 | 10 | 2000 |
|  |  | Fertilizing | MD | 2 | 1 | 10 | 20 |
|  |  | Hoeing (weeding) | MD | 3 | 16 | 10 | 4800 |
|  |  | spraying | MD | 2 | 1 | 10 | 20 |
|  |  | Harvesting | MD | 1 | 24 | 10 | 240 |
|  |  | Transporting | MD | 1 | 24 | 10 | 240 |
| 2 |  | Total |  |  |  |  | 4570 |
|  | Potato | Tillage practice | MD | 3 |  | 10 | 240.00 |
|  |  | Seeding bed pre. | MD | 1 |  | 10 | 80.00 |
|  |  | Irrigating | MD | 25 |  | 10 | 2000.00 |
|  |  | Fertilizing | MD | 3 |  | 10 | 240 |
|  |  | Hoeing (weeding) | MD | 3 |  | 10 | 240.00 |
|  |  | Spraying | MD | 1 |  | 10 | 10.00 |
|  |  | Harvesting | MD | 1 |  | 10 | 160.00 |
|  |  | Transporting | MD | 1 |  |  | 160.00 |
|  |  | Total |  |  |  |  | 3130 |
|  | Tomato | Tillage practice | MD | 3 |  | 10 | 240.00 |
|  |  | Seeding bed pre. | MD | 1 |  | 10 |  |
|  |  | Irrigating | MD | 3 |  | 10 | 1200 |
|  |  | Fertilizing | MD | 15 |  | 10 | 160 |
|  |  | Hoeing (weeding) | MD | 1 |  | 10 | 240 |
|  |  | Spraying | MD | 3 |  | 10 | 30 |
|  |  | Harvesting | MD | 3 |  | 10 | 400 |
|  |  | Transporting | MD | 5 |  | 10 | 400 |
| 4 |  | Total |  |  |  |  | 3150 |
|  | Onion | Tillage practice | MD | 3 |  | 10 | 240.00 |
|  |  | Seeding bed pre. | MD | 1 |  | 10 | 240.00 |
|  |  | Irrigating | MD | 15 |  | 10 | 1200.00 |
|  |  | Fertilizing | MD | 1 |  | 10 | 160.00 |
|  |  | Hoeing (weeding) | MD | 3 |  | 10 | 240.00 |
|  |  | Spraying | MD | 3 | 10 |  | 30.00 |
|  |  | Harvesting | MD | 1 | 10 |  | 160.00 |
|  |  | Transporting | MD | 1 | 10 |  | 240.00 |
| 5 |  | Total |  |  |  |  | 2430 |
|  | pepper | Tillage practice | MD |  | 10 |  | 240.00 |
|  |  | Seeding bed pre. | MD |  | 10 |  | 240.00 |
|  |  | Irrigating | MD |  | 10 |  | 1200.00 |
|  |  | Fertilizing | MD |  | 10 |  | 160.00 |
|  |  | Transporting | MD |  |  |  | 240.00 |
|  |  | Hoeing (weeding) | MD |  | 10 |  | 240.00 |
|  |  | Spraying | MD |  |  |  | 20.00 |
|  |  | Harvesting | MD |  | 10 |  | 240.00 |
|  |  | Transporting | MD |  | 10 |  | 240.00 |
|  |  | total |  |  | 10 |  | 2430 |

CROP WATER REQULREMENTS ( ETCR)

- The estimation of crop water requirement underlies (implies) the effective planning of crops production at farm level.

- Crop water requirement is the quantity (depth) of water to meet (raise) a full crop with out any harm full residual effect on the soil it includes the quaintly of water needed to meet, the evapo transpiration  needs of the crops, losses during application and any special operation, pudding and leaching of salt affected soils.

ETCR-ETO X K. C

- Water requirement of a crop is meet from soil  profile ( s) rain fall (R) and irrigation (IR) – WR= R+IR+S. the irrigation requirement therefore the total water requirements, less effective rain fall and water from soil profile, that is –

IR-WR-(R+S)

-Determination of evapo-transpiration (ETO)

-Evapo-transpiration (ETO) refers to the water needs of a crop.

-Evapo transpiration (eto) includestranspiration of the crops as well as evaporation of water from soil

- During the study, of the proposed small scale irrigation project , PEN MAN methods of estimating has been utilized (used0 and the equation form for calculating the  ETO is:-

( W.Rn+1 (1-w).(f(u). (Ea-ed)

where,         - ETO= reference water evapo-transpiration in mm/day

-W= Temperature related weighing factor.

-Rn= Net radiation on and F(u) wind related

Therefore – water evapo-transpiration in mm/day

W= temperature related weighing factor

Rn+ Net Radiation on equivalent evaporation ( In mm/day)

F (u) - Wind related function

C- Adjustment factor to composite for the effect of day and night weather can Night weather conditions.

Table of Length of the proposed crops growing stages:-

| No | Type of crops | Length of Growing stages |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Initial | Dev’t | Mid | Late | Total |
| 1 | Maize | 30 | 40 | 50 | 30 | 150 |
| 2 | Potato | 25 | 25 | 30 | 25 | 105 |
| 3 | Tomato | 25 | 35 | 40 | 26 | 120 |
| 4 | Onion | 25 | 35 | 40 | 20 | 120 |
| 5 | Pepper | 25 | 35 | 40 | 20 | 120 |

4.8.1      Length of the crops growing stages

- Generally during the growing period, there are four main growing  period, there are four main growing stage of crops where water requirement  is vary that is depending up on the seasonal use of water by plant is determined by their stages crop plants are:-

- The initial stage :-  refers a stage from plant germination and early crops grow where the ground  cover is less than 10 percent

- crop development:- refers the stage from the attainment of full ground cover which is  b/n 70-80 %

- mid season stages:-the stage from attainment of full ground cover to the start  of maturity which is indicated by leaf losses

Late season stages:- Refers the  stage from the end of the mid till harvesting time (period)

- The growing stages of the proposed crops for the proposed project area have been show on the table above

Table of crop coefficient for the proposed crops

| No | Type of crops | Crop coefficient in growing stage |  |  |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Initial | Dev’t | mid | Late |  |
| 1 | Maize | 0.30 | 0.875 | 0.925 | 0.55 |  |
| 2 | Potato | 0.40 | 0.75 | 1.05 | 0.85 |  |
| 3 | Tomato | 0.40 | 0.75 | 0.925 | 0.80 |  |
| 4 | Onion | 0.40 | 0.75 | 0.925 | 0.80 |  |
| 5 | Pepper | 0.40 | 0.75 | 0.925 | 0.80 |  |

4.8.2. Crop coefficient for the proposed crops

- The effect of crop characteristics on crop water requirement is given by  the crop coefficient  crop  coefficient represents the relation ship b/n reference evapo-transpiration (ETO) and crop evapo transpiration (ETCn)  or ET crop` ETcrop-

ET crop – k.c x ETO

- The values of crop coefficient given are varying (different) with the type of crops, its stage of growth, growing season and the prevailing weather can.

4.8.3..Effective Rain falls:

- Effective rain fall is the proportion of rain which is stored in the soil of the root zone and available to the plant.

- Rain fall which is percolates beyond the root zone or lost to the plants through the surface run off is not effective, so it is not available to (for) the growth of plants.

- Effective rain fall of the project is calculated by the formal USBR method- Peff = P total (125 minus 0.2 times Total ) divided by 125 for P total less than 250 mm per month, and Peff 125+ 0.1 P total, for P total greater than 250 per month,                  Where - peff = effective rain fall

P total = total rain fall in a month (in mm

Per month)

4.8.4. Irrigation Efficiency (E):-

Irrigation efficiency is the percentages applied irrigation water stored in the soil and available for consumptive use by the plants field losses consists of  surface run off and deep percolation and therefore an estimate of 50%  losses are used for small scale schemes where as 30-40% losses for large scale irrigation schemas. From irrigation agronomy manual revised version march 1990 and therefore 50% irrigation efficiency was proposed for the project.

4.8.5. Leaching Requirements

- The proportion of irrigation water that must be leached through the root zone in order maintain the salinity of the soil at a specified limit this means applying a greater quantity of water than required to satisfy the water requirements of the crop in order to leach the excessive salts or if irrigation water by it self is saline (salty), avoiding the salt and move them dawn wards beyond the root zone through dissolving the salts where they can not harm the plants.

- In the proposed project no need of leaching requirements because the soil and water of the project have no problem of salinity.

4.8.6. Net irrigation Requirement (NIR)

- Net irrigation Requirement (NIR):- is noting but a depth of water beaded by the plant to bring the soil moisture level in the effective root zone to field capacity from the soil moisture.

- Net irrigation Requirement is calculated by the using the relationship b/n crop water requirements (ETCr) and effective rain fall.

It is calculated by the using the relation effective rain fall i.e

Net irrigation Requirement – ETcr- Effec.Rain fall

Calculation of crop water requirement

Project  -- SHONKORA

Zone- W/ Wellega

Crop -  maize

Soil texture - medium

Climatic station- ETO fromyubdo& rain fall and temperature from Aira.

|  | JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC | REM. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| K.C | 1.20 | 080 | 0.55 | - | - | - | - | - | - |  | 0.30 | 0.85 | 10 hrs irrigation time is proposed |
| ETO(MM) | 123.00 | 138.00 | 141.00 | 144.00 | 102.00 | 90.00 | 84.00 | 78.00 | 99.00 | 111.60 | 111.00 | 117.00 |  |
| ETcr (mm) | 147.60 | 110.40 | 77.55 | - | - | - | - | - | - | - | 33.30 | 99.45 |  |
| Rain fall measured (mm) | 10.26 | 12.97 | 39.00 | 86.40 | 177.60 | 203.70 | 262.40 | 284.40 | 191.70 | 113 | 64.50 | 33.60 |  |
| Effective rain fall (mm) | 10.24 | 12.95 | 38.94 | 86.26 | 174.76 | 200.44 | 151.24 | 153.44 | 191.39 | 113.44 | 64.3 | 33.54 |  |
| Net irrigation (mm) | 137.36 | 97.45 | 38.61 |  |  |  |  |  |  |  | 0.00 | 65.91 |  |
| Efficency (50%) | 50% | 50% | 50% |  |  |  |  |  |  |  | 50% | 50% |  |
| Field irrigation requirement (mm) | 274.72 | 194.90 | 77.22 |  |  |  |  |  |  |  | 0.00 | 131.82 |  |
| Duty (it sec/ha) | 2.54 | 1.80 | 0.720.72 |  |  |  |  |  |  |  | 0.00 | 1.22 |  |
|  | T0mato water requirement = 274+2+ 194.90+77.22+131.82-678.16mm 1mm of irrigation water height= 10m3/ha=676.16mx102/ha-6781.60m3 per ha. |  |  |  |  |  |  |  |  |  |  |  |  |

Calculation water requirement

Project  -- Shonkora

Zone- W/ Wellega

Crop -  Potato

Soil texture - medium

Climatic station- ETO from yubdo&rain fall and temperature from  Aira

|  | JAN |  | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC | REM. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| K.C | 1.20.00 |  | 080 | 0.55 | - | - | - | - | - | - |  | 0.30 | 0.85 | 10 hrs irrigation time is proposed |
| ETO(MM) | 123.00 |  | 138.00 | 141.00 | 144.00 | 102.00 | 90.00 | 84.00 | 78.00 | 99.00 | 111.60 | 111.00 | 117.00 |  |
| ETcr (mm) | 147.60 |  | 110.40 | 77.55 | - | - | - | - | - | - | - | 33.30 | 99.45 |  |
| Rain fall measured (mm) | 10.26 |  | 12.97 | 39.00 | 86.40 | 177.60 | 203.70 | 262.40 | 284.40 | 191.70 | 113 | 64.50 | 33.60 |  |
| Effective rain fall (mm) | 10.24 |  | 12.95 | 38.94 | 86.26 | 174.76 | 200.44 | 151.24 | 153.44 | 191.39 | 113.44 | 64.3 | 33.54 |  |
| Net irrigation (mm) | 137.36 |  | 97.45 | 38.61 |  |  |  |  |  |  |  | 0.00 | 65.91 |  |
| Efficency (50%) | 50% |  | 50% | 50% |  |  |  |  |  |  |  | 50% | 50% |  |
| Field irrigation requirement (mm) | 274.72 |  | 194.90 | 77.22 |  |  |  |  |  |  |  | 0.00 | 131.82 |  |
| Duty (it sec/ha) | 2.54 |  | 1.80 | 0.720.72 |  |  |  |  |  |  |  | 0.00 | 1.22 |  |
|  |  | T0mato water requirement = 274+2+ 194.90+77.22+131.82-678.16mm 1mm of irrigation water height= 10m3/ha=676.16mx102/ha-6781.60m3 per ha. |  |  |  |  |  |  |  |  |  |  |  |  |

Calculation water requirement

Project  -- SHONKORA

Zone- W/ Wellega

Crop- TOMATO

Soil texture - medium

Climatic station- ETO from yubdo &rain fall  and temperature from  Aira

|  | JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC | REM. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| K.C | 1.20.00 | 080 | 0.55 | - | - | - | - | - | - |  | 0.30 | 0.85 | 10 hrs irrigation time is proposed |
| ETO(MM) | 123.00 | 138.00 | 141.00 | 144.00 | 102.00 | 90.00 | 84.00 | 78.00 | 99.00 | 111.60 | 111.00 | 117.00 |  |
| ETcr (mm) | 147.60 | 110.40 | 77.55 | - | - | - | - | - | - | - | 33.30 | 99.45 |  |
| Rain fall measured (mm) | 10.26 | 12.97 | 39.00 | 86.40 | 177.60 | 203.70 | 262.40 | 284.40 | 191.70 | 113 | 64.50 | 33.60 |  |
| Effective rain fall (mm) | 10.24 | 12.95 | 38.94 | 86.26 | 174.76 | 200.44 | 151.24 | 153.44 | 191.39 | 113.44 | 64.3 | 33.54 |  |
| Net irrigation (mm) | 137.36 | 97.45 | 38.61 |  |  |  |  |  |  |  | 0.00 | 65.91 |  |
| Efficency (50%) | 50% | 50% | 50% |  |  |  |  |  |  |  | 50% | 50% |  |
| Field irrigation requirement (mm) | 274.72 | 194.90 | 77.22 |  |  |  |  |  |  |  | 0.00 | 131.82 |  |
| Duty (it sec/ha) | 2.54 | 1.80 | 0.720.72 |  |  |  |  |  |  |  | 0.00 | 1.22 |  |
|  | Tomato water requirement = 274+2+ 194.90+77.22+131.82-678.16mm 1mm of irrigation water height= 10m3/ha=676.16mx102/ha-6781.60m3 per ha. |  |  |  |  |  |  |  |  |  |  |  |  |

Calculation water requirement

Project  --Shonkora

Zone- W/ Wellega

Crop - ONION

Soil texture - medium

Climatic station- ETO from yubdo &rain fall and temperature from Aira.

|  | JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC | REM. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| K.C | 1.20.00 | 080 | 0.55 | - | - | - | - | - | - |  | 0.30 | 0.85 | 10 hrs irrigation time is proposed |
| ETO(MM) | 123.00 | 138.00 | 141.00 | 144.00 | 102.00 | 90.00 | 84.00 | 78.00 | 99.00 | 111.60 | 111.00 | 117.00 |  |
| ETcr (mm) | 147.60 | 110.40 | 77.55 | - | - | - | - | - | - | - | 33.30 | 99.45 |  |
| Rain fall measured (mm) | 10.26 | 12.97 | 39.00 | 86.40 | 177.60 | 203.70 | 262.40 | 284.40 | 191.70 | 113 | 64.50 | 33.60 |  |
| Effective rain fall (mm) | 10.24 | 12.95 | 38.94 | 86.26 | 174.76 | 200.44 | 151.24 | 153.44 | 191.39 | 113.44 | 64.3 | 33.54 |  |
| Net irrigation (mm) | 137.36 | 97.45 | 38.61 |  |  |  |  |  |  |  | 0.00 | 65.91 |  |
| Efficency (50%) | 50% | 50% | 50% |  |  |  |  |  |  |  | 50% | 50% |  |
| Field irrigation requirement (mm) | 274.72 | 194.90 | 77.22 |  |  |  |  |  |  |  | 0.00 | 131.82 |  |
| Duty (it sec/ha) | 2.54 | 1.80 | 0.720.72 |  |  |  |  |  |  |  | 0.00 | 1.22 |  |
|  | T0mato water requirement = 274+2+ 194.90+77.22+131.82-678.16mm 1mm of irrigation water height= 10m3/ha=676.16mx102/ha-6781.60m3 per ha. |  |  |  |  |  |  |  |  |  |  |  |  |

Calculation water requirement

Project -- Shonkora

Zone- W/ Wellega

Crop - PEPPER

Soil texture - medium

Climatic station- ETO from yubdo&rain fall and temperature from Aira

|  | JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC | REM. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| K.C | 1.20.00 | 080 | 0.55 | - | - | - | - | - | - |  | 0.30 | 0.85 | 10 hrs irrigation time is proposed |
| ETO(MM) | 123.00 | 138.00 | 141.00 | 144.00 | 102.00 | 90.00 | 84.00 | 78.00 | 99.00 | 111.60 | 111.00 | 117.00 |  |
| ETcr (mm) | 147.60 | 110.40 | 77.55 | - | - | - | - | - | - | - | 33.30 | 99.45 |  |
| Rain fall measured (mm) | 10.26 | 12.97 | 39.00 | 86.40 | 177.60 | 203.70 | 262.40 | 284.40 | 191.70 | 113 | 64.50 | 33.60 |  |
| Effective rain fall (mm) | 10.24 | 12.95 | 38.94 | 86.26 | 174.76 | 200.44 | 151.24 | 153.44 | 191.39 | 113.44 | 64.3 | 33.54 |  |
| Net irrigation (mm) | 137.36 | 97.45 | 38.61 |  |  |  |  |  |  |  | 0.00 | 65.91 |  |
| Efficency (50%) | 50% | 50% | 50% |  |  |  |  |  |  |  | 50% | 50% |  |
| Field irrigation requirement (mm) | 274.72 | 194.90 | 77.22 |  |  |  |  |  |  |  | 0.00 | 131.82 |  |
| Duty (it sec/ha) | 2.54 | 1.80 | 0.720.72 |  |  |  |  |  |  |  | 0.00 | 1.22 |  |
|  | Water requirement =274.72+194.90+77.22+131.82=678.16mm 1mm of irrigation water= 10m3per hectare = 676.16mm*10/ha[=6781.6m3//ha |  |  |  |  |  |  |  |  |  |  |  |  |

NOTE; For the purpose of design, the designer can take the maximum duty. i.e2.54liter per second  per hectare  has been proposed for the project.

## 4.9. CROPPNG SYSTEM AND MANAGENAGEMENTS

4.9.1Crop managements of the proposed project

- MAIZE - The recommended spacing is 75 cm b/n rows and 25 cm b/n plants.

Row planting method is recommended having an effective depth of 2.5 – 5cm.Recommended  seed rate is 25-30 kg per hectare and Fertilizer recommendation is based on the experiences of extension package program ( 100 kg DAP/ha)   during sowing Rotation with Legumes is essential and Also inter cropping with Haricot bean   is good. It is very good to keep free from weeds during the early stages of growth since the crop is particularly sensitive to Completion.

- POTATO  -the effect of cultivation should be;-

- To earthen up the ridges to prevent the greenings of the tubers ,and

- To kill weeds and controlling tuber moth. The Recommended Spacing is 75 cm X 30 cm is optimum b/n Rows and plants .Required seed Rate is 2000 kg /ha, and the planting depth of 8-10 cm is ideal, and the Recommended fertilizes Rate is 200 kg per hectare of DAP.

- TOMATO - A seed rate of o.22 kg / ha is Recommended and 150 cm b/n Rows and 20 cm b/n 5 –pacing is Recommended having 2 planting depth 5-8 cm.

- An area of 250 cm2 is need from One hectare to prepared seedlings and after 25-35 day the prepared seedlings should be transplanted   to the yields.

- ONION- Do not Compete well with weeds and it usually grown in the nursery , and  after 30 – 35 days the crop should be Trans planted to the yields.

On the Recommend bed of 60 cm width, an spacing of 20 cm b/n Rows and 7cm b/h plants  is Recommending an spacing  of  60 cm  b/n bed , two Lines are Recommended on a bed . A Seeding rate of 3.5 kg/ha- 4.00 kg/ha or 12- 15 Qt per hectare of bulbs are required with a fertilizer rate of 200 kg/ha of DAP. The entire DAP is applied during the plating time by mixing with the soil.  3-4 cm depth of planting is recommended and weed controlling should be carried out at the early stage of the plant

growth since an onion has shallow roots, so not to avoid the roots of onion and 560 m2 of an area is needed to prepare a seeding for one hectare of land.

- PEPPER- 600gm/ha of seeding is required and 60cm b/n rows and 40 cm b/n plants of pacing recommended with a planting depth of 5-8 cm.

- A seeding of ( 10-20 cm ) heights are transplanted to the fields after 25-35 days of planting time, and 300 m2 an area is needed to prepare a seeding  for one hectare of  land.

4.9.2 Irrigation Practice and Harvesting

4.9.2.1 Irrigation practice

Irrigation is any processes other than natural precipitation, which supplies water to the filed crops, orchard. or on any other cultivated lands in general  and applied in  arid and semi arid areas where the Natural rain fall is sufficient but not well distributed over the year and also irrigation water is applied to supplement the rain fall or to  lengthen the growing  period of the cops.

4.9.2.2 HARVESTING:-

(A)- MAIZE: - To we the green maize, supervise the fields every time to check whether it reached or not be fed green. Before the fruit become strong, see the frits by opening the Cover and then harvest and keeping under shade and then at should immediately supplied to the market and Take care to loss its quality due to evapo Transpiration. Keeping the cover with out removing any single cover, if it is going to be transported along distance because it helps its moisture as it is.

(B) - POTATO: -   if the leaves start to be yellow or if the leaves of healthy Potato plants started to be wilted it is the sign of maturity, and therefore, watering should be ceased. To make the skin of tuber storing or for long (far) distance transportation and not to be attack by diseases easily it is recommended to cut the above ground parts before harvesting and then keeping the tuber in the soil for a week with good care and then harvest the potato and it should be keepunder shadeto avoid the greenings by sun light.

Potato can also be harvested for immediate consumption in an immature state, usually from the time at reach full flooring and at this time the skin thin and soft and the potato can not be stored.

C)Onion: -     when the bulbs developing from the leaves bases of both    garlic and onion, are fully formed the leafy green tops begins to be yellow and eventually It collapses at a point a little above the top of the bulbs leaving un up right short neck.

When the tops go down the bulbs are ready for harvesting ( 15 to 25 days before  harvesting ) to allow the upper leaves dry and to prevent the  initiation of the roots growth for the second time.

Dry the harvested onions for 5 to 7 days in the field by covering the bulbs with the leaves of other onions. Since all the onions are not matured at the same time, harvesting progressively is good.

(D)TOMATO: -   For distance market or for export, the tomato should be harvested when green mature stages reached that means the co lour of the tomatoes is shiny red when the color break is starting. After harvesting, the tomatoes should be brought as soon as possible from the field to coal in shady places. The frequency of harvest for fresh market and export should be twice a week

(E) PEPPER: - Harvesting should be carried out accordingly.

Table of some major crop diseases -pests

| No | CROP TYPE | MAJIOR DISEASES | MAJIOR INSECT PESTS | Shy plants |
| --- | --- | --- | --- | --- |
| 1 | Maize | Leaf blight, Late blight, Greay leaf spot, Smuts Rusting | Stalk borer, Cut worms Army worms Weevils | Drying and wilting leaf before maturity. |
| 2 | Potato | Late blight, Early blight Bacterial wilts | Potato tuber moth, Aphids, Root knot, Trips plami | Leaf discolor tion and black spot on leaves |
| 3 | Tomato | Late blight Early blight Bacterial wilts | Aphids, Cut worms Army worms | Leaf wilting Boring in stem and tubers |
| 4 | Onion | Downey mildew, Purple block during Rainy time and high humidity | Cut worms Root knot. | Leaf collapse Dust type powder |
| 5 | Pepper | Bacterial leaf spot Bacterial blight and TMV ( Tobacomosaic Virus) | Egyptian leaf worm, American boll worm | - |

Table of proposed crop protection (controlling mechanism)

| No | Crop type | Diseases | Insect pests | Remark |
| --- | --- | --- | --- | --- |
| 1 | Maize | Using tolerant and & resistant verities Seed treatment Field sanitation Use chemicals | Integrated insect-pest management Using chemicals (carbonyl) | 85% 2kg/ha |
|  | Potato | Using tolerant and & resistant verities, seed treatment Field sanitation and use lit of helicozeb (80w.p) for 4 times per hectare | Spraying endosolphan at the rate of 0.2% Crop rotation & using clean seed materials |  |
|  | Tomato | Field sanitation & Seed treatment Using resistant verities Spray 2 lit/ha Helicozeb (8%w.p) | Using clean seed Field sanitation Spring helcozeb 80%w.p 2 lit/ha |  |
|  | Onion | Long rotation Spring with fungicide Seed treatment with seed dressing | Using integrated insect-pest management Using remodel 10gm with 15 lit water for 5m2 areas. |  |
|  | Pepper | Crop rotation Seed treatment Destruction of host plants Using tolerant and & resistant | Crop rotation for bacterial leaz sport & seed treatment Sparing chemical Using tolerant verities |  |

Table.  The commonly known weeds and the controlling mechanisms.

| No | Crop type | Weeds | Controlling Mechanisms |
| --- | --- | --- | --- |
| 1 | Maize | Guigita scabra Cusseta Cynodon dactylo by dense | Hand weeding and good tillage practices before sowing (planting ) and timely Ploughin ,crop rotation. |
| H | Potato | cynodon dactya polystichya Guizoita Scabra | Timely ploughing Good tillage precipices Hand Weeding |
| 3 | Tomato | Guizoita scabra Cynodon dactylo | Crop rotation Timely ploughing Hand weeding |
| 4. | Onion | Polystachya Cusseta Cynodon dactylo | Crop rotation Timely ploughing Hand weeding |
| 5 | Pepper. | Cynodon dactylo Polystachya | Crop rotation Timely ploughing and Hand weeding |

Table .Recommended crop varieties for the proposed project.

| No | Crop type | Variety ( strain ) | Seed Rate per hec. | Fertilizer Rate hectare | Spacing b/n rows and plant |
| --- | --- | --- | --- | --- | --- |
| 1 | Maize | BH- - 140 Pioneer | 25 Kg/ha 25 kg/ha | 100 kg DAP and 100 kg UREA per hectare | 75x25 cm |
| 2 | Potato | Tolcha Mengasha Awash & chiro | 2000 kg/ha tuber | 200 kg DAP per hec. | 75x30 cm |
| 3 | Tomato | Marglobe Money maker Melka shoal | 0.22 kg/ha | 200 kg DAP /ha | 150cmx 20 cm |
| 4 | Onion | Adama red Mermiru Brown Mermiru white | 3.5-4.00 kg/ha | 200 kg DAP/ha | 60cmx 7cm b/n beds |
|  | Pepper | Bako Local Marko fara | 600 gram /ha for one Row | 100 kg DAP/ha | 60x40 cm |

Table of recommended crop varieties for the proposed project.

| No | Crop type | Variety ( strain ) | Seed Rate per hec. | Fertilizer Rate hectare | Spacing b/n rows and plant |
| --- | --- | --- | --- | --- | --- |
| 1 | Maize | BH- - 140 Pioneer | 25 Kg/ha 25 kg/ha | 100 kg DAP and 100 kg UREA per hectare | 75x25 cm |
| 2 | Potato | Tolcha Mengasha Awash & chiro | 2000 kg/ha tuber | 200 kg DAP per hec. | 75x30 cm |
| 3 | Tomato | Marglobe Money maker Melka shoal | 0.22 kg/ha | 200 kg DAP /ha | 150cmx 20 cm |
| 4 | Onion | Adama red Mermiru Brown Mermiru white | 3.5-4.00 kg/ha | 200 kg DAP/ha | 60cmx 7cm b/n beds |
|  | Pepper | Bako Local Marko fara | 600 gram /ha for one Row | 100 kg DAP/ha | 60x40 cm |

Table of some major crop diseases -pests

| No | CROP TYPE | MAJIOR DISEASES | MAJIOR INSECT PESTS | Shy plants |
| --- | --- | --- | --- | --- |
| 1 | Maize | Leaf blight, Late blight, Greay leaf spot, Smuts Rusting | Stalk borer, Cut worms Army worms Weevils | Drying and wilting leaf before maturity. |
| 2 | Potato | Late blight, Early blight Bacterial wilts | Potato tuber moth, Aphids, Root knot, Trips plami | Leaf discolor tion and black spot on leaves |
| 3 | Tomato | Late blight Early blight Bacterial wilts | Aphids, Cut worms Army worms | Leaf wilting Boring in stem and tubers |
| 4 | Onion | Downey mildew, Purple block during Rainy time and high humidity | Cut worms Root knot. | Leaf collapse Dust type powder |
| 5 | Pepper | Bacterial leaf spot Bacterial blight and TMV ( Tobacomosaic Virus) | Egyptian leaf worm, American boll worm | - |

Table of proposed crop protection (controlling mechanism)

| No | Crop type | Diseases | Insect pests | Remark |
| --- | --- | --- | --- | --- |
| 1 | Maize | Using tolerant and & resistant verities Seed treatment Field sanitation Use chemicals | Integrated insect-pest management Using chemicals (carbonyl) | 85% 2kg/ha |
|  | Potato | Using tolerant and & resistant verities, seed treatment Field sanitation and use lit of helicozeb (80w.p) for 4 times per hectare | Spraying endosolphan at the rate of 0.2% Crop rotation & using clean seed materials |  |
|  | Tomato | Field sanitation & Seed treatment Using resistant verities Spray 2 lit/ha Helicozeb (8%w.p) | Using clean seed Field sanitation Spring helcozeb 80%w.p 2 lit/ha |  |
|  | Onion | Long rotation Spring with fungicide Seed treatment with seed dressing | Using integrated insect-pest management Using remodel 10gm with 15 lit water for 5m2 areas. |  |
|  | Pepper | Crop rotation Seed treatment Destruction of host plants Using tolerant and & resistant | Crop rotation for bacterial leaz sport & seed treatment Spariyng chemical Using tolerant verities |  |

4.9.2.3 .Agricultural Support Services

In principle, irrigation extension work should start before and at the identification stage of the project. But once the construction of the project is over, the remaining irrigation development will be supported by strong sustainable extensions services, and thereby, it should be   handed by the extension workers and development agent assigned at the locality of irrigation project (site).

Generally, since modern irrigated agriculture is at its infant stage I our country (regions), strong and continuous contact and extension services with the farmers in order to disseminate and improve new technologies with regards to integrated agricultural practices and system especially on how to utilized and conserve natural resources (such as soil, water and forestry) either community or sub water shed based agricultural practices and this nothing but for sustainable development in general. Also facilitating the source of agricultural inputs, credit and marketing services and dealing with agricultural development office and the fertilizers (inputs) supply agencies at woreda’s/union/ level can also be helpful for the project target (objectives).

## 4.10. Conclusion and Recommendations

The main aim of the project is increasing production and productivity and there by achieving stable food security and farm income. It is recommended that double cropping that producing two times a year under full irrigation during dry season and the other is supplementary irrigation during the rainy seasons.

In general, this technical report by it self is nothing or can not be materialized (fruit full) unless and other wise further developed by extension workers, development agents, beneficiaries and other concerned bodies integrate. And some suggested technical ideas and future proposed agricultural practices under irrigation systems, crop system and managements and irrigation schedules (time, depth, interval) etc should be pursued and then developed, reshaped and improved through strong and sustainable practices.

Shonkora geology comment

- The geo pit dug at weir axis shows fracturedbasement rock, so the structure to be constructed may damaged. It must be recommended to remove  the fracture part and the construction must be on solid foundation

- Since the exposed geologic formation at head work is fractured any necessary measurement must be recommended to prevent leakage or engineer should have considered thisor stealing basin should be recommended.

- Along the main canal proposed the exact location of the drainage exposed and its expected risk must be written in the document.

- Any necessary measurement should be recommended to keep materials in its place to makethe bank of the river stable.

# 5. GEOLOGY

## 5.1Methodology

The feasibility study of Shonkora irrigation project was conducted by gathering information’s from the field and office study. During this field activity different types of material were used.    These materials are topographic map of the area scale 1:50,000, GPS, Geological hammer, meter and geological compass have been used during the field study. The test pits were dug along the weir axis that to determine the foundation material.  Along the canal routes geological field traverse was done. Finally the written document was prepared.

## 5.2.Location and Accessibility

Shonkora irrigation project is located in Oromia regional state in West Wollega zone in Haru district Shimala Yonge kebele. It is located at a distance of 484 km from Finfine (capital city of Ethiopia) and43km from Gimbi(Zonal capital town). The road runs to the project is all weather gravel road for 25km from Gimbi to Jitu town and only dry weather road for 18km from Jitu to project site..

## 5.3. Climate and vegetation cover.

Based on altitude the project area as classified underkola Climatic zone of the country with mean annual temperature of about 30C0.  It receives annual rain fall from early June to lasts of October. Bushes, scattered trees are characterizing the area.

## 5.4.Topography

The topographic feature of the area is mostly characterized by undulating physiographic, but the recommended area for irrigation purpose is gentle slope to flat land forms.

## 5.5. Local Geology

The predominant litho logy of the area is covered by granite gneiss and gneiss. These rock units were exposed at river channel, erosion galleries and hill side. These rock units were whitish in color, coarse grained in texture. In addition along the river channel of the area transported boulders of quartz and granite was detected.

## 5.6. Hydrogeology

The area is characterized by high amount of rainfall, which has a great contribution to ground water. In most of the areas different tributaries were observed. In some places is marshy land. The basalt is fine grained and fractured as observed from the spring eye where it emerges. Based on its geological formations and others factors the ground water table expected to be at shallow depths.

## 5.7.Geology of the weir site

The purpose of site investigation is to obtain information relating to foundation conditions and natural construction materials appropriate with the magnitude and type of the project. Around the headwork site on the riverbed the fractured and weathered granite gneiss rock is exposed. The surface and subsurface geology of the area is to be this basement rock.

To determine the foundation material, geological test pits were dug along the weir axis.

From the right side test pit No 1 is dug as follows

From the left side of the river test pit No 2 is dug as follows

From the left side of the river test pit No 3 is dug as follows

Geological Cross section

## 5.8.Depth and type of foundation material

Any diversion weir or structures and other products of modern engineering skill necessarily lie up on or underneath the surface of the earth and their safety and stability depend largely on the nature of the foundation on which they stand and the materials of which they made. In respectof these points that the geological condition has to be of paramount importance since the foundation of any structures lies either on rocks or on soils and the materials for construction are also derived from the crust of the earth. From a study of the nature, mode of formation and structure of the country rocks and soils the suitability or other wise of the foundation for the purpose in view can be readily ascertained.

In a similar manner, geological investigations alone can lead to the discovery of suitable deposits of the required materials for construction in the neighborhood of any project.

Around the headwork on the river bed and banks are exposed by granite gneiss rock, which make a laborious to excavate. The exposures on the riverbed are the fractured granite gneiss, which have a seepage problem. To determine the foundation materials, the test pits were dug along the weir axis.

These test pits were blocked by hard materials at the depths of 2m at right side and 2.5meters at left side. The observations were also taken from the exposures on the riverbed and country rocks.

Based on different observations the foundation material from the river bed at 0.6 to 0.8 meter is expected the fractured granite gneiss rock.

## 5.9. Geology along the main canal

The main canal route starts from the head work at the left side of Shonkora river crossing the clay soil horizon and  vegetative root along thee edge of the river course that have the problem of seepage and must taken any necessarily measurements. On the main canal way stream drainage was observed which must need any necessarily measurements.

## 5.10.Construction material availability

The exploration is performed to locate comparatively large quantities of material in which accessibility, uniformity and workability are as important as engineering properties.

The quality and quantity of construction basalt rock can be obtained at around 12km from the project. Clay materials can be obtained around the site at a radius of 1-2 kilometers from the project site.

River sand can be obtained from Jogir at a distance of 68km from the project site.

## 5.11. Conclusion and recommendations

The geology of the area is dominantly exposed by Granite gneiss and gneiss rock unit. The test pits were dug along the weir axis and assumed the foundation material from the riverbed at 0.6 to 0.8 meter is expected the fractured granite gneiss rock. These fractured rocks can have the water seepage problem.

## 5.12.Recommendations

- The granite gneiss rock around the head work structure is fractured and may have the water seepage problem, needs any measures

- At the upper stream and around the area it is characterized by steep slope and this cause silt up problem, that needs any necessary measures

- The canal route crosses the vegetation forest is occasional for seepage problem, and then the measurements should be taken.

- The geo pit dug at weir axis shows fractured basement rock, so the structure to be constructed may damaged. So it is recommended to remove the fracture part and the construction must be on solid foundation or on the fresh part of the foundation.

- Since the exposed geologic formation at head work is fractured granitic rock any necessary measurement must be taken to prevent leakage and engineer should consider thisor stealing basin is recommended.

- Any necessary measurement should be taken to keep materials in its place to make the bank of the river more stable since the upper river I steep slope.

# 6.   Hydro-meteorology

## 6.1. Description of the Study Area

Shonkora/Galme River is located at Abay basin and Birbir sub basin where the headwork is proposed at 815631m Easting, 992918m   Northing with an elevation of 1600m above sea level as GPS reading.

## 6.2. Objective of the study

The main objective of the hydro-meteorology is to define the project area in terms of hydro meteorological data and analysis/estimate the minimum discharge channel flow as well as determine the peak flood occurrence with in some returned period. And other hydro-meteorological data necessary for design of the scheme to be implemented. These data include climatic data, catchment data, river flow data and study on river morphology.

## 6.3. Methodology

- Using 1:50.000 topographic maps of the area

- Hand held GPS in the field assessments.

- Software analysis

- Information and discussion with the elder groups of the locally.

- Site surveys, X-section & Longitudinal sections of the river

- Using guidelines & manuals related to the study.

## 6.4. Scope

The scope of the study is to study the basic hydro meteorological elements related to design of Head structure, Supply canal, drainage canals & other irrigation hydraulic infrastructure for Shonkora small scale irrigation project.

## Catchment and climate characteristics

The catchment area enclosed 40 km2 wide; as hydrological study the net work drainage of it has sufficient yield for the available irrigable command area. From the area 70% is covered by forest, 10% grazing and the most part i.e. 20% is intensively cultivated.

This area is poor with metrological station but for this project we use the tertiary data which is available on another project that is taken from Gimbi metrological stations which is classified as class c depends on the data availability from this metrological station and also about30 km away from project site.

## Review of previous studies

As the previous, reconnaissance study was conducted in 2011 at this site, but any lean and peak discharge was not estimated as well as catchment area. Another study was conducted to the distance of 20 km far from the site which is called Ujumo small scale irrigation project.

## Data Availability

No long year data was available at nearest metrological station. Therefore, for this project rain fall data as well as temperature data are taken from another project which is previously studied nearest to our project. But average temperatureand the rain fall data that were available on this project was only 20 (twenty) year rain fall data. The required hydro-metrological data such as, relative humidity, solar radiation wind speed and others are not available around the project.

| Month | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sept | Oct | Nov | Dec | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Rainfall Depth(mm) | 05 | 08 | 34 | 37 | 234 | 345 | 373 | 396 | 299 | 127 | 38 | 02 | 1920 |
| AverageTemper.(oc) | 19.6 | 21.4 | 22.2 | 21.6 | 20.6 | 18.6 | 17.9 | 18.4 | 18.7 | 17.7 | 19.6 | 20.2 | 17.9 |

The availability of water (discharge) is sufficient for the irrigated area with good quality.

As shown above in the table starting May to October are highly rain feed months and the rest are light and dry months. From the months August is the highest and December is the lowest. Precipitation, the annual total net value is 1920 mm of rainfall depth and annual average temperature is 17.9 0c.

Data Source: Gimbi Metrology Station

6.7.1. Stream Flow

Since the river is not gauged at upstream and downstream, daily stream flow is measured by float method as follows:-

Trial 1

Time trial

This is used to calculate the average time and the velocity of the river.

t1= 28sec   t2 = 36 sec    t3= 34 sec     t4= 33 sec

t5= 32 sec from this the average time is    tave = (t1+ t2+ t3+ t4+ t5)/5 = (28+36+34+33+32)/5 =32.6 sec

Depth measured

Flow length = 9m                        Average river width= 10m

Average time = 32.6sec              Average velocity = 0.276m/sec    Discharge coefficient =0.85

| Depth Trial. Cum width(m); Distance(m); Staff Reading; Measured depth(m); Unit Area(m2. 0; 0; 1.408; 0; 0. 2; 2; 1.7; 0.292; 0.292. 3; 1; 1.6; -0.100; 0.096. 4; 1; 1.83; 0.230; 0.065. 5; 1; 2.1; 0.270; 0.25. 6.2; 1.2; 1.67; -0.430; 0.096. 8; 1.8; 1.275; -0.395; 0.7425. 9; 1; 1.015; -0.260; 0.3275. 10; 1; 0.745; -0.270; 0.265. 2.134. |  |  |
| --- | --- | --- |

Q=VAx0.85

=0.276m/sec x 2.134m2

=0.588m3/sec

Trial 2

Time trial

t 1=27.5 sec  t2=33.73 sec  t3=26.88 sec  t4=28.42sec t5=32.79 sec  t6=50.71 sec

t7=23.79 sec the average time is tav=(t1+t2+t3+t4+t5+t6+t7)/7=(27.5+33.73+26.88+28.42+32.79+50.71+23.79)/7 =31.97sec

Depth trial

Average river width= 10m                                         Average time = 49.52 sec

Flow length= 9m                                                       Velocity 0.182 m/sec

| Cum width(m) | Distance(m) | Staff Reading | Measured depth(m) | Average depth(m) | Unit Area(m2 |
| --- | --- | --- | --- | --- | --- |
| 0 | 0 | 1.408 | 0 | 0 | 0 |
| 2 | 2 | 1.7 | 0.292 | 0.146 | 0.292 |
| 3 | 1 | 1.6 | -0.100 | 0.096 | 0.096 |
| 4 | 1 | 1.83 | 0.230 | 0.065 | 0.065 |
| 5 | 1 | 2.1 | 0.270 | 0.25 | 0 |
| 6.2 | 1.2 | 1.67 | -0.430 | -0.08 | 0 |
| 8 | 1.8 | 1.275 | -0.395 | -0.4125 | 0 |
| 9 | 1 | 1.015 | -0.260 | -0.3275 | 0 |
| 10 | 1 | 0.745 | -0.270 | -0.265 | 0 |
|  |  |  |  |  | 0.453 |

Q=A x V

=0.453 x 0.182=0.082

Base flow of the catchment as measured on 27/07/2011 estimated 82lt/sec

6.7.2 Water budget

At the upstream of the river there are no users but the dry discharge that calculated above is after consideration of this users. For the downstream users 20%is enough. For this project trial two is takento design the canal.

= 0.082-(20/100x0.082)

=0.082-0.0164

=0.0656m3/sec

Therefore, 0.0656m3/sec is used to design canal

## 6.8. Flood Analyses

6.8.1 Probable maximum flood estimation

6.8.1.1 Maximum 24hr rain fall historical data-The maximum one day rainfall data is obtained from Gimbi Meteorology Station, expressed in (mm), and the value is arranged in descending order for the storm analyses.

| Year | Daily RF (mm) | Order No | Probability of Exceedance |  |
| --- | --- | --- | --- | --- |
| 0 | -1 | (m) | (m/(n+1)) | (%) |
| 1992 | 72.6 | 1 | 0.05 | 4.76 |
| 1976 | 71.8 | 2 | 0.10 | 9.52 |
| 1985 | 69 | 3 | 0.14 | 14.29 |
| 1990 | 68 | 4 | 0.19 | 19.05 |
| 1988 | 64.6 | 5 | 0.24 | 23.81 |
| 1991 | 64.4 | 6 | 0.29 | 28.57 |
| 1982 | 64 | 7 | 0.33 | 33.33 |
| 1978 | 62.9 | 8 | 0.38 | 38.10 |
| 1975 | 60.2 | 9 | 0.43 | 42.86 |
| 1974 | 60.1 | 10 | 0.48 | 47.62 |
| 1989 | 55.8 | 11 | 0.52 | 52.38 |
| 1987 | 53.6 | 12 | 0.57 | 57.14 |
| 1986 | 49.8 | 13 | 0.62 | 61.90 |
| 1979 | 48.3 | 14 | 0.67 | 66.67 |
| 1983 | 47.3 | 15 | 0.71 | 71.43 |
| 1981 | 46.7 | 16 | 0.76 | 76.19 |
| 1977 | 41.3 | 17 | 0.81 | 80.95 |
| 1980 | 40.2 | 18 | 0.86 | 85.71 |
| 1993 | 37.8 | 19 | 0.90 | 90.48 |
| 1984 | 37 | 20 | 0.95 | 95.24 |
| Sum | 1115.4 |  |  |  |
| Mean | 55.770 |  |  |  |
| Qav2 | 3110.29 |  |  |  |
| STEDEV (ὰ | 11.59 |  |  |  |
| Yt | 2.97 |  |  |  |
| yn | 0.5236 | From table |  |  |
| Sn | 1.0628 | From table |  |  |
| K | 2.302027897 |  |  |  |
| QT | 82.45 |  |  |  |

| A summarized Gamble- Powell’s table |  |  |  |  |
| --- | --- | --- | --- | --- |
| No | Designation /Formula/ | Symbol | Unit | Value |
| 1 | Area of the catchment measured from 1:250,000 topographic map of aerial photo | A | Km2 | 40 |
|  | Total length | L | m | 10000 |
| 3 | Level of head of main water course | H1 | m | 1705 |
|  | Level of lower main water course (at Diversion) | H2 | m | 1604 |
| 4 | Average Slope of main water course S=((H1-H2)/L | S | m/m | 0.01 |
| 5 | Time of Concentration ,TC=1/3000(L/(S)1/2 )0.77 | TC | hr | 2.35 |
| 6 | Rain fall excess duration, D= TC/6 | D | hr | 0.39 |
| 7 | Time to peak Tp=0.5D+0.6TC | Tp | hr | 1.61 |
| 8 | Time of base of hydrograph Tb=2.67Tp | Tb | hr | 4.29 |
| 9 | Lag time of Tl=0.6TC | Tl | hr | 1.41 |
| 10 | Peak rate of discharge created by 1mm RF excess on whole of the catchment Qp=0.21*QA/Tp ,Qp=1mm(assumed) | Qp | m3/s/mm | 5.23 |

| 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Duration | Daily point Rainfall of Return period Of 100 year | Rain Fall Profile | Rainfall Profile | Area to Point Rainfall Ratio | Areal Rainfall | Incremental Rainfall | Descending Order | Rearranged Order | Rearranged Incremental Rainfall | Cumulative Rain fall | Time of Incremental unit hydrograph |  |  |
| hr | mm | % | Mm | % | mm | mm | No | No | mm | mm | hr | hr | hr |
| 0-0.39 | 82.45 | 32.0 | 26.38 | 60.0 | 15.83 | 15.83 | 1 | 6 | 4.45 | 4.45 | 0 | 1.61 | 4.29 |
| 0.39-0.78 | 82.45 | 43.0 | 35.45 | 62.0 | 21.98 | 6.15 | 2 | 4 | 3.51 | 7.96 | 0.39 | 2.00 | 4.68 |
| 0.78-0.1.17 | 82.45 | 46.0 | 37.93 | 69.0 | 26.17 | 4.19 | 5 | 3 | 4.19 | 12.15 | 0.78 | 2.39 | 5.07 |
| 1.17-1.56 | 82.45 | 50.0 | 41.22 | 72.0 | 29.68 | 3.51 | 6 | 1 | 15.83 | 27.98 | 1.18 | 2.78 | 5.46 |
| 1.56-1.95 | 82.45 | 55.0 | 45.35 | 76.0 | 34.46 | 4.78 | 5 | 2 | 6.15 | 34.13 | 1.57 | 3.17 | 5.86 |
| 1.95-2.34 | 82.45 | 59.0 | 48.64 | 80.0 | 38.91 | 4.45 | 6 | 5 | 4.78 | 38.91 | 1.96 | 3.57 | 6.25 |

| 25 | 26 | 27 | 28 | 29 | 30 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Land use Cover | Area Ratio % | Hydro soil group | Curve No”CN” | Weighted “CN” | Sum Weighted “CN” |  |
| Wood land(Forest) | 70 | Good | 70 | 49 | AMC | CN |
| Cultivated land | 20 | Good | 77 | 15 | II | 71 |
| Pasture land | 10 | Good | 70 | 7 | III | 85.2 |

| No | Designation /Formula/ | Symbol | Unit | Magnitude/Value/ |
| --- | --- | --- | --- | --- |
| 31 | S is maximum potential difference between rainfall (P) and direct runoff(Q) which is S=(25400/CN)-254 | S | mm | 44.24 |
| 32 | Relation between direct Runoff( Q) and Rainfall (P), Q=(P-0.2*S) 2/P+0.8S | Q | mm | P-0.2*S |
| 33 | Using Q= (P-0.2*S) 2/(P+0.8*S),it is possible to define the direct run off Q,(mm) | C=21 | C=33 |  |
|  |  | P (mm) | Q (mm) |  |
|  |  | 4.45 | 0.48 | -4.40 |
|  |  | 7.96 | 0.02 | -0.88 |
|  |  | 12.15 | 0.23 | 3.31 |
|  |  | 27.98 | 5.78 | 19.14 |
|  |  | 34.13 | 9.20 | 25.29 |
|  |  | 38.91 | 12.17 | 30.07 |

| 34 | 35 | 36 | 37 | 38 |  |  | 39 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Duration | Cumulative | Incremental | Peak Runoff | Time of beginning | Time to peak | Time to end | Composite Hydrograph |
| Hr | mm | Mm | M3/s | Hr | Hr | Hr | f(t)=Q |
| 0-0.39 | 0.48 | 0.48 | 2.54 | 0 | 1.61 | 4.29 |  |
| 0.39-0.78 | 0.02 | -0.47 | 0.00 | 0.39 | 2.00 | 4.68 |  |
| 0.78-0.1.17 | 0.23 | 0.21 | 1.11 | 0.78 | 2.39 | 5.07 |  |
| 1.17-1.56 | 5.78 | 5.55 | 29.01 | 1.18 | 2.78 | 5.46 |  |
| 1.56-1.95 | 9.20 | 3.42 | 17.88 | 1.57 | 3.17 | 5.86 |  |
| 1.95-2.34 | 12.17 | 2.97 | 15.53 | 1.96 | 3.57 | 6.25 |  |

| Unit Hydrograph |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 | 4 | 5 | 6 |
| to | 0 | 0.39 | 0.78 | 1.18 | 1.57 | 1.96 |
| Qo | 0 | 0 | 0 | 0 | 0 | 0 |
| tp | 1.61 | 2.00 | 2.39 | 2.78 | 3.17 | 3.57 |
| Qp | 2.54 | 0.00 | 1.11 | 29.01 | 17.88 | 15.53 |
| tb | 4.29 | 4.68 | 5.07 | 5.46 | 5.86 | 6.25 |
| Qo' | 0 | 0 | 0 | 0 | 0 | 0 |

| Time(hr) | Ordinate of Hydrograph(m3/s) |  |  |  |  |  | Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 | 4 | 5 | 6 |  |
| 0 | 0.00 |  |  |  |  |  | 0 |
| 0.39 | 0.62 | 0 |  |  |  |  | 1 |
| 0.78 | 1.24 | 0 | 0.00 |  |  |  | 1 |
| 1.18 | 1.86 | 0 | 0.27 | 0.00 |  |  | 2 |
| 1.57 | 2.47 | 0 | 0.54 | 7.08 | 0.00 |  | 10 |
| 1.61 | 2.54 | 0 | 0.57 | 7.78 | 0.44 |  | 11 |
| 1.96 | 2.20 | 0 | 0.81 | 14.15 | 4.36 | 0.00 | 22 |
| 2.00 | 2.17 | 0 | 0.84 | 14.86 | 4.80 | 0.38 | 23 |
| 2.39 | 1.79 | 0 | 1.11 | 21.94 | 9.16 | 4.17 | 38 |
| 2.78 | 1.42 | 0 | 0.95 | 29.01 | 13.52 | 7.96 | 53 |
| 3.17 | 1.1 | 0 | 0.78 | 24.77 | 17.88 | 11.74 | 56 |
| 3.57 | 0.7 | 0 | 0.6 | 20.5 | 15.27 | 15.53 | 53 |
| 4.29 | 0.0 | 0 | 0.3 | 12.7 | 10.44 | 11.34 | 35 |
| 4.68 |  | 0 | 0.2 | 8.5 | 7.83 | 9.07 | 26 |
| 5.07 |  |  | 0.0 | 4.2 | 5.22 | 6.81 | 16 |
| 5.46 |  |  |  | 0.0 | 2.61 | 4.54 | 7 |
| 5.86 |  |  |  |  | 0.00 | 2.27 | 2 |
| 6.25 |  |  |  |  |  | 0.00 | 0 |

# 7. HEAD WORK, IRRIGATION AND DRAINAGE SYSTEM DESIGN

## 7.1. Site Selection

Selection criteria:

- Access to site

- Possibility to irrigate the anticipated area (with less weir height, reasonable cuts or banks)

- River morphology (stage, width, slope, shape (meanders) etc.) suitability for the weir bay, sluice bay and canal heads.

- Convenience for construction

- Convenience for operation and maintenance.

- Less flood heights and effects

- Material availability

- Relative cost and the like.

7.1.1. Geology of Weir site

Geology of shonkora project area is dominantly exposed by basement rock which is dominated by gneiss unit. Boulders of granite and quartz were exposed along the river canal and at banks of river which is transported from other place due to agent of erosion and water force. This lithologic unit which exposed at surface of the earth was characterized by fractured and weathered, and which overlaid by quaternary deposit was coarse grain in texture, light to dark in color and slightly to moderately fractured.

## 7.2. Hydraulic and structural design of Head Work

7.2.1.Estimation of Tail Water Depth

Estimation of tail water depth is used to find the tail water surface which be used for deciding the bottom elevation of the downstream floor.

A). Average River Bed Slope

The longitudinal profile along the River was run 30m to the upstream and 30m to the downstream, and the average River bed slope is calculated which is  S =0.068 as shown in the following sketch.

| No | Station | Distance (m) | Elevation | Cum. Ht. | Total Area | Remark |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | (m) | (m) | (m) | (m2) |  |  |  |
| 1 | 0+00 | 0 | 1604.343 | 0 | 0 | U/S |  |  |
| 2 | 0+10 | 10 | 1603.893 | -0.45 | -2.25 | U/S |  |  |
| 3 | 0+20 | 10 | 1602.101 | -2.242 | -13.46 | U/S |  |  |
| 4 | 0+30 | 10 | 1601.912 | -2.431 | -23.365 | Weir Axis |  |  |
| 5 | 0+40 | 10 | 1601.667 | -2.676 | -25.535 | D/S |  |  |
| 6 | 0+50 | 10 | 1601.606 | -2.737 | -27.065 | D/S |  |  |
| 7 | 0+60 | 10 | 1600.88 | -3.463 | -31 | D/S |  |  |
| Total | 60 |  |  |  | -122.68 |  |  |  |

Accumulative Height, H=Eln-1-ElnIndividual Area, A= (Hn+Hn-1)Ln/2

Have =2*A/L=2*122.675/60=4.089167Average river bed slope (Save )=Have/L=4.089167/60  =0.068153≈0.068

| Distance | Elevation | Remarks |
| --- | --- | --- |
| 0 | 1604.343 | Upstream |
| 10 | 1603.893 | U/ S |
| 20 | 1602.101 | U/ S |
| 30 | 1601.912 | Weir axis |
| 40 | 1601.667 | Down stream |
| 49 | 1601.606 | D/S |
| 59 | 1600.88 | D/S |

Shonkora river Longitudinal Profile

Shonkora river cross-section

| Distance | elevation | Remarks |
| --- | --- | --- |
| 0 | 1605.681 | BMA |
| 1.45 | 1605.038 |  |
| 2.3 | 1604.113 |  |
| 3.6 | 1602.87 | RRB |
| 4.1 | 1601.999 | FM |
| 4.7 | 1601.78 | GEOPIT(RS) |
| 6.2 | 1601.334 |  |
| 8.8 | 1600.636 | RE |
| 11 | 1601.03 |  |
| 12.25 | 1600.512 | RC |
| 14.4 | 1601.032 |  |
| 15.6 | 1601.209 | RE |
| 16.9 | 1601.701 |  |
| 17.7 | 1601.884 |  |
| 18.5 | 1603.018 | LRB(GEOPIT2) |
| 19.2 | 1603.178 |  |
| 21.5 | 1603.298 | FM |
| 23.6 | 1603.534 | GEOPIT3 |
| 25 | 1603.739 |  |
| 29 | 1604.068 | BMB |

B) Discharge of the river

At the section of weir axis, taking Sav=0.068 and n=0.035, using manning’s formula means;-

V=1/n R2/3 S1/2Q= AV

| Elevation | Depth | A | p | R | V | Q | Remark |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1600.512 | 0 | 0 | 0 | 0 | 0 | 0 | Rc |
| 1600.636 | 0.124 | 0.05 | 1.66 | 0.030 | 0.723 | 0.036 | RE |
| 1601.03 | 0.518 | 1.6 | 14.37 | 0.111 | 1.727 | 2.7632 |  |
| 1601.032 | 0.52 | 1.6 | 14.4 | 0.111 | 1.724 | 2.75 |  |
| 1601.209 | 0.697 | 3 | 18.15 | 0.165 | 2.247 | 6.74 | RE |
| 1601.334 | 0.822 | 4.2 | 19.8 | 0.212 | 2.653 | 11.14 |  |
| 1601.701 | 1.189 | 8.2 | 24.3 | 0.337 | 3.614 | 29.6 |  |
| 1601.78 | 1.268 | 9.14 | 25.6 | 0.357 | 3.752 | 34.3 | GEOPIT-1 |
| 1601.884 | 1.372 | 10.5 | 27 | 0.389 | 3.972 | 41.7 |  |
| 1601.999 | 1.487 | 12 | 28 | 0.429 | 4.238 | 50.856 |  |
| 1602.87 | 2.358 | 12.2 | 31 | 0.394 | 4.004 | 48.8 | RRB |
| 1603.018 | 2.506 | 12.6 | 31.8 | 0.396 | 4.022 | 50.677 | LRB(GEOPIT-2) |
| 1603.178 | 2.666 | 13 | 33.6 | 0.387 | 3.959 | 51.467 |  |
| 1603.298 | 2.786 | 14.5 | 39 | 0.377 | 3.888 | 55.9 | FM |
| 1603.534 | 3.022 | 16 | 43.3 | 0.370 | 3.839 | 61.4 | GEOPIT-3 |
| 1603.739 | 3.227 | 20 | 46.63 | 0.429 | 4.240 | 84.8 |  |
| 1604.068 | 3.556 | 22 | 55.5 | 0.396 | 4.023 | 88.5 | BMB |

The stage-Discharge Curve is calculated based on:-

- Manning’s roughness coefficient of the river, n is assumed to be 0.035.

- Average river bed slope as calculated before 0.068.

- The maximum flood mark from collected data is1603.298m.

- Average river bed level 1600.512m

- Maximum flood depth is2.786m

From the above Discharge curve, the Design Flood equivalent to the Flood mark is 56m3/sec. Here the flood mark is equivalent to the tail water depth (TWD).Thus; for the structural design of head work peak discharge of 56m3/secis used.

Therefore, from the water Depth-Discharge Curve the maximum discharge from the tail water depth equivalent to 2.786m from river bed level is to be 56m3/sec.

7.2.2. Estimation of Water depth on the crest

- Length of the Weir

- Length of the weir depends on the physical feature of the site and its effect on the upstream water head and sedimentation behind it. Hence, it is decided to be 16m long of the overflow section.

- Determination of weir Crest Level

a).  Average elevation of the highest field in the command area=1602.544m

b). Water depth required= 0.35m

c). Head loss along the main canal up to highest field=Slope of canal * distance fromthe weir= 0.001*400=0.4m

d). Head loss at turnout = 0.1m

e). Average river bed elevation=1600.512m

f). Head loss across the field=0.00m

g). Free board =0.12m

Therefore weir crest level=

The elevation of highestfield+0.4m+0.01m+0.4m+0.00m+0.12m

=1602.544m+0.35m + 0.1m +0.40 +0.00 +0.12 =1603.514m

Weir height =Crest height-river bed level =1603.544m -1600.512m=3.00m

C). Shape of the weir: considering no boulder coming from the upstream of the weir, easy for construction, ordinary manpower ship and more economical as well as easy for hydraulic calculation broad Crested weir with vertical upstream face is designed.

D). Water Depth on the Crest

Discharge over the weir is generally expressed as:

Qp=CLHe3/2, where:Qp=Peak flood (m3/sec) from Hydrology report

Qp= 1.70 LHe3/2L=Weir crest length (m)

56m3/sec=1.70*16m*He3/2	  C=Coefficient of discharge =1.70

56m3/sec =28.9m* He3/2	 He=Height of energy line above the weir crest (m)

He3/2=56m3/sec /28.9m   = (1.97)2/3    =1.619m

He = 1.619

Hd =1.573m

P

Va2/2g

The approach velocity, Va=Qp/L (h+p)

hd=He- Va2/2gWhere, Va=approach velocity

Therefore, Va2/2g =He-hdP=height above Silt it is assumed to be 1m

= 1.619-hd He= Height of energy line above the weir crest (m)

But, Va =Q/L(hd+p) =56m3/sec/16(hd+1)Qp=peak discharge

56/15(hd+1)2 * 1/2*9.81  = 1.619-hdhd =Over flow depth

L=Length of the weir

The value of hd can be calculated by trial and error as shown below.

hd value     Left sideRight side

1.520.048                 0.099

1.530.047                0.089

1.54                    0.047               0.079

1.550.047               0.069

1.560.047               0.059

1.570.046               0.049

1.573                    0.046               0.046----------------------------   ok

Therefore, hd=1.573m.So, the ratio of weir height to design head is greater than 1.9. Therefore, it does not need of adjustment of C (constant) that we used in the above.

7.2. 3. Stilling Basin

A) Calculating by Energy method

1, Velocity head in the approach channel

ha =He-hd =1.619-1.573= 0.046m

2, Hydraulic jump

Gathered data:-

- Average river bed elevation =1600.512m

- Downstream water level      =1603.262m

- Weir crest level  =1603.514m

- Weir crest height                  =3m

Determining the bed level of the stilling basin

Hydraulic jump is the jump of water that takes place when a super- critical flow changes into a sub-critical flow.

It is necessary to find the jump height (d2) and to adjust the bottom level of the basin, so that the water surface level of the jump is a little higher than the down stream water surface level.

Bed level of stilling basin

First find the jump height, d2

Determination of the bed level of the stilling basin assuming the floor level is 0.2m lower than the river bed level.

Assumed E1= EL3. - 0.50m	= 1600.512m - 0.50m	= 1600.012m

H = Eln = E1, 	Z = ELO – Assumed E1   = 1603.514m -1600.012m 	   = 3.5m

H = He+z = 1.619+3.5m    = 5.119m

Discharge intensity over the weir crest q =Q/L=56/16=3.5 m3/sec/m

Eln = E1 = d1+hv1	  = d1+V12/2g but V1=q/d1	Eln = Z+He=H

For, q = 3.5 m3/sec/m and Eln = 5.12m=H,

From the diagram of determining the initial depth of hydraulic jump (Appendix B -2 of IDD),

d1 =0.35Therefore,   V1 = q/d1 = 3.5/0.35 = 10m/sec

Froude number, Fr= V1/√gd1 = 10/√ (9.81x0.35) = 5.4

The sequent depth d2= d1/2 (√ (1+8Fr2)-1)   = 0.35/2 [√ (1+8(5.4) 2)-1]      d2   = 2.5m

The length of the stilling basin is therefore,

∴ L= 4d2       = 4*2.5m = 10m

B) Calculating by Conventional Method

The experimental formula will be used to determine the length and depth of the stilling basin:

L=3√hF

d= 1/2√hF and F/2> d> F/3 Where, L= length of downstream stilling basin

d= Depth of the basin

h= Over flow depth

F= U/s Water level-D/s Water level

h=1.619,   F= 1605.13-1603.298 =2

L=3(√1.619x2) =5.2m    Use 6m, d=1/2(√1.619x2) =0.9m

Therefore, the stilling basin is so designed as to be equipped with the floor length of 6m and the depth of d= 0.9m.

7.2.4. Detail Parts of Weir

A) Weir Section

According the Bligh’s formula, the basic section of unsubmergeable weir body can be determined as follows:-

Bottom width, L=(Hw+H)/√ P

Top width, B= He/√ PWhere Hw=weir height

He =Total energy head

p= Specific weight of weir body 2 for masonry work

Therefore L = 3+1.619 = 3.266m But for the design of this project 4.7m bottom width was used.

√2

B=1.619=1.7m

√2

The downstream slope of the weir section is 1V:1H	B=1.70

H=3

L=4.7

B) Wing wall Design

i) Upstream wing wall

Height, H = Hw+He+Fb      Where, Hw = Height of weir (m)

He = Overflow head (m) (including velocity head)

Fb = Free board (m)

H = 3+1.619+0.4= 5m

ii) Downstream wing wall

. At jump position;Height, H1 = d1+Fb     Where, d = downstream water depth (m)

H2= 0.35+0.5 = 0.85m

.At tail water =d+ Fb      2.786m +0.5=3.3m

- Top level of upstream wing wall =bed level +H

= 1600.512+5m

=1605.512m

- Top level of downstream wing wall

=1600.512+3.3(the large was taken)

= 1603.812m.

7.2.5. The Floor thickness of upstream and Downstream Determination

The downward water pressure is always higher than the uplift pressure in the region of the upstream side of the barrage. The thickness of the upstream apron can be based on the practice of the construction and the perfection of leakage proofing. In this case, the construction material for Shonkora/Galme head work will be sound masonry and hence 0.5m thick is sufficient for the upstream apron. (Nominal)

For the downstream apron, the thickness to be determined depends on whether a static or dynamic case is being considered. The lower parts of the apron will generally require larger thickness when the static case is selected, while the opposite is true for the toe section of the weir. Both cases, therefore, should be considered and the large thickness be selected.

The thickness at any point (A) is calculated from,

tA = { Hmax [(1-LA/LC) + ( TWL – WLA)]} x safety factor / (∂-1)

Where, tA = thickness of apron at the point A (m)

Hmax = Maximum head on the structure (m)            upstream and downstream head differential =1.83 m (dynamic)

Hmax = 3m (static case)

LA = Weighted creep length at the point A (m)

LC = Weighted creep length total (m)

TWL = Tail water level (m)

WLA = Tail water level at point A (m)

Safety factor = 1.3

∂ = specific gravity = 2.3

Maximum head on the structure (Hmax)

Maximum static head (At pond level)]

Hmax = (1603.512m -1600.512m)   = 3m

Maximum Dynamic head (At HFL)

Hmax = (weir height + energy head)-tail water depth   =(Hw+He)-d3  = (3+1.619) – 2.786 = 1.833m

Length of percolation

Cutoff walls and aprons are installed for two reasons; to prevent the piping under the structure, and to limit the intensity of the uplift so that the stability of the structure will not be threatened.

a) Lane method:

According to Lane, the percolation distance (creep length) can be expressed as

L > CH, for hydraulic structure to be safe against piping failure, the creep length L, should be equal to or > the product of coefficient & seepage head.

Where L= creep length (m) =V+H/3 =6.7+15.67/3=11.92m

C= percolation coefficient (Lane creep coefficient) = 3.2 in case of Lane are for gravel mixed with sand foundation type.       Hmax= maximum head, 3m

Note: for sloping surface > 45 degree; take as vertical otherwise horizontal.

The maximum static head should be used for design purposes.

L≥ CH 15.67 ≥ 3.2x3  15.67≥9.6→ So the Lanes method tell us that the apron provided is safe against piping & seepage and it is adopted.

b) Exit gradient (Ge)

It tells us whether the downstream cut is sufficient.

The final exit gradient upward thrust should not exceed certain value for the foundation materials to avoid piping. Safe exit gradient for course sandy soil is limited to values of 0.17 to 0.20.

Khosla formula to determine exit gradient at downstream side for structure with floor length, B and vertical cutoff, d is;

Ge = Hmax/d* (1/π (λ) 0.5), Where λ=0.5*((1+ (1+α2)0.5),   α =B/d =15.67/2.5=6.35

λ=0.5*((1+ (1+6.352)0.5)       =3.71

Ge must be limited to values between the critical value of 0 .17 to 0.20.

Ge =3/2.5*(1/π (3.71)0.5)    =0.191 ≈ Safe

Therefore, the total depth of 2.5m downstream cut-off wall proves to be sufficient to safeguard against piping for materials of coarse sand soil but for more safe the downstream cutoff must be increased.

Lanes Weighted Creep length total LC= H/3 + V =6.8m

| Point | H | V | L | Hmax | Hmax*(1-La/lc) | (TWL -Wla |  | (safety factor{1.3})/(γ-1) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Dynamic case= 1.83 |  |  |  |  |  |  |  |  |
| A | 7.5 | 4.7 | 7.2 | 1.83 | 0.78 | 0.40 | 1.18 | 1.18 |
| B | 13.5 | 4.7 | 9.2 | 1.83 | 0.48 | 0 | 0.48 | 0.48 |
| C | 14.5 | 4.7 | 9.5 | 1.83 | 0.43 | 0 | 0.43 | 0.43 |
| Static Case H max =3.00 |  |  |  |  |  |  |  |  |
| A | 7.5 | 4.7 | 7.2 | 3.00 | 1.27 | 0.2 | 1.47 | 1.47 |
| B | 13.5 | 4.7 | 9.2 | 3.00 | 0.79 | 0.2 | 0.99 | 0.99 |
| C | 14.5 | 4.7 | 9.5 | 3.00 | 0.71 | 0.2 | 0.91 | 0.91 |

However, for dynamic case, the term TWL-WLA should be reduced by 50%.

i.e 1. 1.18x 50% = 0. 59 ⇒ Total = 1.18-0. 59 = 0.59 checking the thickness at each point

Point A      1.5 >1.47---------------ok (static case)

Point B      1 > 0.99--------------ok (static case)

Point C      0.95 > 0.91---------------ok (static case)

1.619

1.70	3         3

2.5          2.786

0.35

1.5                 1.2                               A                         B           C                2.5

0.5     2               1       1    1       2          3            3               1     0.5 0.5

16.5

7.2.6. Stability Analysis of the weir and Retaining walls

a)  Stability analysis of the weir

For the analysis of stability, the following parameters are considered:

Uplift pressure was considered for the weir section.

- Downstream water pressure was considered.

- Unit weight of sound masonry work ɣm=23 KN/m3

- Unit weight of water pressure, ɣw=10KN/m3

- Unit weight of Silt pressure, ɣs=13.6 KN/m3

- Moment is taken about per meter width

I. Dynamic case

Ww=ɣw*dc*b, =10*(1.08*1.70) =18.36KN acting at 1.7/2+(4.7-1.7) =3.85m from the toe

W1    =ɣm*A, = 23*(1.7*3) =117.3KN acting at ½*1.7 +(4.7-1.7) =3.85m from the toe.

W2   =ɣm*A,  = ½((3)*(4.7-1.7)*23) =117KN acting at 2/3(4.7-1.7) = 2m from the toe.

P1=1/2*ɣw*He2*arm, =½*10*1.6192*2.35= -30.79KN acting at ½(1.7+1.619) =1.66m from the toe.

P2 =ɣw*(hw)2/2   = -10*(3)2/2 = -45.06KN acting at 2/3*3.5 =2.33m from the toe

Pu=½*ɣw*(He+hw), = ½*10*(1.619*3)= -106.76KN acting at 2/3(4.7) = 1.13m from the toe.

Pd =½*ɣw*(d1)2     = ½*10*0.352=0.61KN acting at 1/3*0.35 =0.116m from the toe.

Summary

| No | Item | Force (KN) | Arm (m) | Moment(KN . m) |
| --- | --- | --- | --- | --- |
| 1 | P1 =(w(h2/2)x arm | -30.79 | 2.35 | -72.30 |
| 2 | P2 = wh2/2 | -45.06 | 1.57 | -70.54 |
| 3 | pu =wht2/2 | -106.76 | 3.13 | -334.27 |
| 4 | pd =wh2/2 | 0.61 | 0.12 | 0.07 |
| 5 | Ww = wA | 18.25 | 3.85 | 70.25 |
| 6 | W1 =mxA | 117.01 | 3.85 | 450.40 |
| 7 | W2 =mxA | 103.64 | 2.00 | 207.41 |
| 8 | Foundation reaction | 1.15(P1+p2) |  | B2(p1+2p2)/6 |
|  |  |  |  | 2.3(p1+2p2) |
| Summation of all vertical forces (∑Fv) |  | 132.14 |  |  |
| summation of all horizontal forces (∑FH) |  | -75.24 |  |  |
| summation of all resisting moment (∑MR) |  |  |  | 728.13 |
| Summation of all over turning moment (∑MO) |  |  |  | -477.11 |
| Summation of all moment (∑M) |  |  |  | 251.02 |

Foundation Reaction:

1) 2.10 (p1+p2) = ΣV = 132.14

2) 2.94(p1+2p2) = ΣM = 251.02, simultaneously

p1+p2 = 62.924		p1 = 40.448 KN

p1+2p2 = 85.4		            p2 =40.448KN

Allowable bearing capacity of foundation material was taken 10 ton/m2 for silty sand formation is (100KN/m2) and thus it is safe.

Safety factors:

- Over turning stability

S0 = ΣmR+/Σmo- = 728.13/477.11 = 1.526 > 1.5----------------------------------------------------------------- ok!

- Sliding safety factor:

Ss = ΣH/ ΣV<0.75,Ss = 75.24/132.14 < 0.75 ,Ss = 0.57 < 0.75----------------------------------------------- ok!

- Check for tension:

x = Σm/ΣV = 251.02/132.14 = 1.899m and eccentricity for no tension

e≤ B/6, e = (B/2)-x ≤ B/6 that is =2.35-1.899 ≤ 4.7/6= 0.449≤0.783---------------ok -------no tension!

- Static case

W1    =γm*Am1= 23*(1.7*3) =117.3KN acting at ½*1.7 +(4.7-1.7) =3.85m from the toe.

W2   =γm*Am2= ½((3)*(4.7-1.7)*23) =117KN acting at 2/3(4.7-1.7) = 2m from the toe.

P1=1/2*γw*he2   =½*10*1.6192*2.35= -30.79KN acting at ½(1.7+1.619) =1.66m from the toe.

Pu =½*γw*(He+hw)    = ½*10*(1.619*3)= -106.76KN acting at 2/3(4.7) = 1.13m from the toe.

Summary

| No | Item | Force (KN) | Arm (m) | Moment(KN.m) | Sum |
| --- | --- | --- | --- | --- | --- |
| 1 | Pu2 = wh2/2 | -45.06 | 1.57 | -70.54 | -404.81 |
| 2 | pu = wht2/2 | -106.76 | 3.13 | -334.27 |  |
| 3 | W1 = mxA | 117.01 | 3.85 | 450.40 | 657.82 |
| 4 | W2 =mxA | 103.64 | 2.00 | 207.41 |  |

Safety factors:

So = Σm+/Σm- = 657.82/404.81 = 1.625>1.5----------------------------------------------------------ok!

Ss = ΣH/ΣV < f = 45.06/113.89 = 0.4<0.65------------------------------------------------------------ok!

X = ΣM/ΣV =253.01/113.89 = 2.22

e ≤ B/6, e = (B/2)-x ≤ B/6 that is =2.35-2.22 ≤ 4.7/6

= 0.13 ≤0.783------------------------------------------------------ ok! No tension will occur at upstream.

B). Wing wall Stability Analysis

Design of Wing walls

Considerations:- Analysis per meter span and moment about heel.

-  Earth pressure at rest and Drained silty clay back fill was considered.

- m = 23 KN/m3. w = 10KN/m3, soil = 18kN/m3- Drained angle of internal friction was taken 300.

ps= ½ kos H2  where K0= 1-sinϕ and hence ps = 83.98 k/m say 84KN/m

0.6                 2.

Ws1	Ws2

Wm1

2  	      Wm2

5

3	Wm3                   Wm4	          Ps

4.1              1.5

Fig.10. Detail of Wing wall

Summary

|  |  |  | Sum of Force | Arm | Moment | Sum of Moment Force |
| --- | --- | --- | --- | --- | --- | --- |
| Weight of Wall | W1 | 2.8 | 52.6 | 2.4 | 6.6 | 82.53 |
|  | W2 | 4.6 |  | 0.7 | 3.1 |  |
|  | w3 | 28.3 |  | 2.1 | 58.0 |  |
| Weight of Soil | W4 | 10.36 |  | 0.8 | 7.8 |  |
| Ps1 ps= ½ koѲs (H+h)^2 where K0= 1-sinѲ | W1s | 3.6 |  | 1.3 | 4.8 |  |
| Summations of | W2s | 2.998 |  | 0.8 | 2.2 |  |
|  | Ps1 | 32.4 | 32.4 | 1.7 | 54.0 | 54.01 |

i. Safety against overturning= ∑M+/ ∑M- > 1.5 = 85.53/54.01>1.5 = 1.53> 1.5------------------ok

ii. Safety against sliding= ∑H/∑V< 0.65 = 32.4/52.6<0.65= 0.62< 0.65--------------------------ok

iii. Location of resultant (middle-third- rule)

X = ΣM/ΣV = 85.53/52.6 =1.57 e =(b/2)-X  = 4.1/2-1.57 = 0.48

e ≤ B/6	 = 0.68m  →0.48 < 0.68--------------------------------------------------------------------------- ok

7.2.7. Intake and Silt Gate Design

Intake Design

Q = 0.0656m3/sec (dry discharge)   from hydrological report

d= 40cm (40cm concrete pipe was adopted)

By taking the free out flow (Orifice formula)

Q =cd A√ (2gh)cd =0.62 for free out flow

The intake level is 1602.812m

Silt Gate

The silt gates are located adjacent to each intake gate. There are two flushing gates on each intake side. They are 0.1m lower than the intake level. It is 1m wide. Hence depth below crest level is 3m; this gate is to be operated (lifted) manually during the rainy season. The plate thickness shall be 5mm thick.

## 7.3. Irrigation System

7.3.1. Field irrigation methods:

As widely used elsewhere in Oromia and in the history of traditional irrigation. For Shonkora irrigation project furrow irrigation is proposed and designed as field irrigation method.

It is proposed and designed as a field irrigation method for Shonkora small scale Irrigation Project, not only because of its widely use aged but also its efficiency, easy to apply for wide range of soil types and crops and conformability than other traditional field application methods such as over flooding and basin irrigation.

Spacing and depth of furrow is determined by the proper spacing of the plants and amount of water flowing in the furrow respectively.

The length of the furrow depends on many factors and for this particular project it’s determined as per topography of the irrigable area.

7.3.2. Irrigation Interval:

For Shonkora small scale irrigation project there is no rotational irrigation water for their plots continuously for whole irrigation period. But under a particular (i.e. one) turn out there may be rotational irrigation depending up on land owing system of that particular plot, i.e. if 1ha of plot use water from single turn out and owned by four farmers, 0.25 ha each, each of them irrigate their land for a day or half a day or two day and etc rotationally with irrigation interval of ∆ or 2 or 8 day respectively and this interval highly depend on land owing system and area of land in ha owned by a farmer out of the area of a plot.

7.3.3 Unit irrigation flow:

The amount of irrigation water flowing to irrigate a plot of land is calculated and summarized in table under proposed water distribution.

7.3.4 Proposed water distribution and scheduling

From the hydrological report we take dry discharge of the river65.6 lit/sec. This amount of water is distributed to all plots through available turn-out continuously. The flow passing or distributed to a turn out is depend mainly on water duty of the area and hectare of the plot.

## 7.4. Irrigation System Design

7.4.1. Water duty: It is maximum irrigation water required in lit/sec for a hectare of land to grow proposed crop. All mathematical calculation was made under irrigation agronomy part and figure figuratively the duty of the project area is 2.54l/sec/ha from agronomical report.

7.4.2. Irrigation canal design: Shonkora irrigation project canal system includes one main canal,, four flumes, two chute and other structures.

      - Main Canal design

A)    Lined canal

From station 0+00-0+200, 0+225-0+270, 0+319-0+350

Flow (Q) = 0.0656 m3/s,Bed slope of canal = 0.001

General formula Adopted is Manning's.Q = A/n R 3/2 s ½ 		n = 0.015 for lined section

Depends on the topography and feature of the land lined canal is recommended and earthen canal also recommended on the main canal and secondary canal.

Fb=0.2m

b

Where h= water depth in the canal,    b= bed width of the canal,        Fb= Free board

The area of rectangular lined canal is simply calculated from water depth and bed width of the canal which means          A= b xh    =0.4 x 0.35     = 0.14m2

So, our dry discharge is (Q) 0.0656 m3/sec.

From those two results we get velocity of water in the canal and check whether it is permissible velocity or not. Therefore, V= Q/A

= 0.0656/0.14 = 0.468m/sec which is permissible for clay soil.

B)    Earthen main Canal

- Main earthen canal from station 0+350-1+100,1+242- 1+900     ,2+011-2+575.

T                           W

Fb	1

h	    1.5

b

Flow = 65.6 l/s, Bed slope of canal = 0.001

Velocity in earth canal for clayey soil = 0.60-0.70m/s, General formula Adopted is Manning's.

Q = A/n R 3/2 s ½ 		n = 0.025 for earth

Economical lined Rectangular section criteria;

b = 2y,	R = y/2	b = bed width of canal,         h = water depth

R = Hydraulic radius,         T=Canal Top width

W= Canal embankment top width

Economical Earthen Trapezoidal section criteria:

b = 0.6h for canal inner side slope = m=1.5

R = h/2

h=0.3	b=0.24		F=0.2	D=0.5    w=0.4m, T=0.57

7.4.3. Canal Related Structures

- Flume

Sample Design

Hydraulic Design:

- Data -Q = 65.6l/s

- material = Concrete (RRC)

- L = 25m

- n = 0.014

- Shape = rectangular

Condition - b = 2d and flow velocity ≥ 1m/s, Water Area = A = Q/V and b = 2d and thus d = (A/2)1/2

Froude No Fr = v/ ; Fr, <0.70 proves stabile sub critical flow

Wetted perimeter, p = b+2d and hydraulic radius R = A/p, Friction head lost hf = Lx [nv/(R2/3) 2

Taking V = 1m/s    A= Q/V,	A = 0.17m2 → d = 0.33m      b = 0.5m, P=1.17m R=0.14

Total depth of flume 0.5m

→ hf = 25x [0.014 x 1/(0.14)2/3]2 = 6.56m

Structural Design:

Design procedure: top to bottom

Design for critical scenario

Designed simply supported T-beam

Design of T- beam:

Maximum Span = 10m

Type, simply supported beam

Loading on T-beam:

Live load:

Static weight of water = wA = 1.27kN/m, Dynamic water impact is negligible

Inspection load = take 1KN/m, Total live load = 2.95kN/m

Dead load:

Let’s assume depth of web = 2m, Widths of web- say 200mm,  Thickness of sidewall, take 150mm

Width of flange = (2-0.2)/2 + 0.15 = 0.35, Thickness of flange, say 150m

Wt of web = 0.1x2.7x25 = 6.75 KN/m, Wt of flange = (0.5+2*0.15) x0.15x25 = 3 KN/m

Wt of Walls = (0.15x0.5x25) *2 = 4kN/m, Total dead load = 19kN/m

Total loads = 20kN/m with safety factor

Now let's design the main web as T-beam and the flange as cantilever slab

Mix Type = M20

Span L = 25m Grade of concrete = fck = 20MPa

Grade of stirrups = fy = 415MPa

δcb 7MPa δst = 230MPa   n = 0.289 	 k = 0.13 	 j = 0.904 po = 0.145

Condition, simply supported, Effective span L + L/15 = 26.67m

1) Design of sidewalls:

- Method: as cantilever slab

- For safety full water depth was considered

- External sudden impact load of 1kN was considered, p =1kN

p

- Height of wall = 50cm

pw

Pressure of water = wh2/2 = 1.25kN/m

Moment at base = M= 0.5+ 0.2 = 0.7kNm

Take 1kNm

With clear concrete cover of 0.035 total wall thickness = 0.1m = 100mm

Ast = m/jdst = (0.7/ (0.03x0.904x230)) = 122.75mm2

Use 6mm@ 230m c/c.

Distribution reinforcement

Use  6mm@299xm c/c → Asy = 94.57mm2

100Ast/bd = 100x122.75 = 0.19%

1000x0.063

For 0.12% tension reinforcement allowable shear stress =0.25MPa for m -20

Total shear force that occurs at support 1+1.27 = 2.27kN

v = v/bd = 2.2/1x0.063 = 0.04Mpa

This is less than 0.25MPa and hence it is safe!

Va = cx bd = 0.25x1000x0.063*1= 15.76N

0.5Va = 7.88kN

Total shear force at supper = V = 2.27KN

P1

P2

V≤ 0.5Va hence no need for shear rein for cement!

P3

Design of Flange

- As cantilever slab

LOADS ON FLANGE

- Force per meter

- Analyze one side

The cantilever projection is too small hence nominally apply flange thickness of 0.15m with.

Main reinforcement = 6mm@ 186 c/c

Distribution rain forcement 6mm@ 270c/c

Shear reinforcement = 10mm@ 735 c/c creaked to bottom

Designofweb (mainGirders)

Max load = 19kN/m =p

Length (effective span) = le = 26.67m

Maximum moment occurs at mid span.

M = ple 2/8= 19x26.672/8= 1651kNm

Effective depth of the section, d = t/2n +M/btjδcb

t = 150mm   n = 0.289 δcb = 7mpa

Width of web = bw ≥ct, c = 1.5 for light loading

bw = 0.3

Flange width = bf =0.35m

Effective depth of the section = d = (0.2 /2*0.289) + 1.737

(0.5+0.15*2*0.904*7)

d = 1.659          d = 1.7m

Le/20 = 26.67/20 = 1.33 It is accepted because 1.33<=1.7!

Ast = m/jdst = 1651000	  =4669.55mm2

0.904x1.7x230

Provide 1418mmbars = 3560.76mm2 = Astcal

Provide 14 18mmbars = 3560.76 mm2 = Asc        web

Aso = Astcal + Asc = 7121.52mm2

4669.55<=7121.52 Therefore, it is OK

As Area of steel provided is marginally higher than the required decrease the effective depth proportionally;

d = 1.7 x 4669.55/3560.76 = 2.23m

The 14 bars are to be arranged in 2 rows of 7 each with clear spacing between bars of 40mm.

A

BB

A

Design for shear:

V = pl0/2 = (19x26.67)/2 = 247.6KN

Percentage ratio of reinforcement = 100Ast/bwd

=100x4669.55          = 1.46

(1*0.32*1000000)

Assume half of the bars are continued, then the nominal shear stress:

v = v/bwd   = 100*247.6           = 0.58Mpa

(1.7*0.02)1,000,000

Allowable shear stress for M20 mix is: c=0.9MPa

Allowable shear stress with reinforcement is max=0.9Mpa. The nominal shear stress is more than the design shear strength without reinforcement and less than the maximum allowable value with reinforcement hence shear reinforcement shall be designed.

Providing 66mm bars then the area of stirrup is 170mm2.

For this spacing is given by:

S=Astsv/bw (v-c) = (170x230/0.33(1.46-0.9)) =211mm c/c.

Design of column:

For 25 m span flume there will be supporting column of height 4 and thus this should be designed including the footing underneath.

Column height =4m

Total load on column=19KN/m x25m =475 KN and adding 20% other unexpected load of 475 KN take P= 862.33KN axial loading. The maximum height of the columns is 4m.

Allowable stress: c=5 Mpa 	st=190 Mpa		fy=415Mpa 	fck=20Mpa

Considering rectangular section of column st/c=38

M-20 mix and Dxb=700mmx700mm, then the slenderness ratio for column fixed at one end-free at other having effective length of Le=2L=2x4=8m will be g=Le/b <12 for short column g=8000/700=11.4<12 tends to be short column.

Design by trial and correction:

First trial - Determine the size of section for short column with 2% steel, then the allowable load on such short column isAg =(700x700)=490000mm2

: Pa=Accc + Ascsc = (Ag*Tcc(1+Asc/Ag)(Tsc/Tcc))/1000

=(490000*5*(1+9800/490000)*(190/5))/1000

=4313KN

Pa=4313KN>862.33 KN-------------------------------------------- 0k.

For 1% steel, As =1/100x490000=4900mm2, use 1620mm barsAs=5024mm2.

The load caring capacity of steel is Ps=Asfs=5024(230)/1000=954.56KN

Transverse reinforcement:

Use  8mm stirrup @ S< b =320 mm OR S<8mm=200mm hence use spacing of 200 mm in two pairs as shown below.

Design for Footing

Unit wt of masonry, Lean concrete and RCC was taken 23, 24 and 25 KN/m3 respectively. The total superimposed load Ps =862+17=879KN. Bearing capacity of formation underneath, Pa=150KN/m2

Let the difference in wt of concrete in footing and equivalent volume of soil be =0.10(879) =87.9KN. And hence total net load on soil=P=967.28KN.

The area of footing =Af =P/Pa =967.28/150 =6.45m2.

Taking square footing, B=D=2.50m

The net reaction acting on the footing is:

q=Ps/Af=879/6.45 =136.4KN/m2.

0.3

0.3

0.4

The footing slab is designed with tapering slope.

Design of the section:

Maximum moment arm=L=0.9m.

And the maximum bending moment is M=qBL2/2

M=136.4x2.5x0.92/2 =146.45KNm

The working stress moment capacity of the trapezoidal section is given by: Mr=Rb1d2 + R1(b2-b1)d2 where:

R=n/2(1-n/3)cb =0.867 use cb  =5 Mpa, n=0.40

R1=n2/12((2-n)/12)*cb=0.009

b1=width at the extreme compression fiber =0.7m and b2=width at the depth of steel B=2.50m

mr= (136.4x2.5x0.92)/2 =146.45 KNm

Equating the moment capacity to external moment gives:

K=((R*b1)+(R1*(b2-b1)))*1000= 623017       d=((1000x146.45)/623017)0.5=0.48m

The overall depth of the section is: h=0.53m use 0.6 and ho=h/2 =0.3m

Volume of concrete in footing = (0.3x1x1) + (0.15+0.6) x1x1/2=0.675m3

The difference in wt of concrete and that of the equivalent soil of the footing is:

w'g=(17/(25*1.3))(25-17) =4.19KN this is less than the assumed value and hence it is safe.

Check for shear capacity:

The critical section where shear failure is likely to occur is at a distance d/2 from the column. The periphery of the shear boundary is: bo =4(b+h)=4(0.7+0.48)=4.74m

The net shear force acting on the critical shear periphery is:

v=q(b22-(b1+h)2)=136.4(1x1-(0.7+0.482)= -55.07KN

The effective depth of the steel at a distance d/2 from the face of the column is:

hs=h-((h-ho)/2jd))-minus cover =0.6-(0.6-0.3)/(2*0.6)-0.05=0.39m

The nominal shear stress at the critical zone is:

= v/bods=-55,070/(4.74x0.3x106)= -0.03 N/mm2=0.617 Mpa.

The allowable shear stress in M-15 concrete for concrete for flat slab is: a=0.617 Mpa.

The section is safe against shear failure including transverse shear.

Design for reinforcement:

The area of reinforcement for a balanced trapezoidal section is:

Ast=((nxh)/2x(b1+(n(b2-b1))/3)x(Tcb/st)x106=2563mm2

Thus use 11 18mm bars both main and distribution.11x3.14x182/3Use 11 18 bars at 191mm c/c.

Abutments: The abatements shall be constructed from masonry with foundation area not less than the column footing and depth of design interest indicated on working drawings the overlap at each support should be enough to uniformly distribute the loading. The others three flumes are described in drawings.

Table. Flume location

| Type of Canal | Flume No. | Location | Canal Dimensions |  |  |  | Elevations |  |  |  |  | Length(m) | Roughness Coefficient (n) | Velocity (m/sec) | Discharge (m3/sec) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | O.G.L. | Upstream |  | Downstream |  |  |  |  |  |
|  |  |  | b(m) | D(m) | m | Fb(m) |  | A | B | C | D |  |  |  |  |
| MC | F-1 | 0+200 | 0.5 | 0.33 | 1:1 | 0.17 | 1602.744 |  | 1601.784 | 1598.762 |  | 25 | 0.014 | 1.00 | 0.0656 |
| MC | F-2 | 0+270 | 0.5 | 0.33 | 1:1 | 0.17 | 1602.699 |  | 1599.886 | 1595.544 |  | 49 | 0.014 | 1.00 | 0.0656 |
| MC | F-3 | 1+200 | 0.4 | 0.27 | 1:1 | 0.13 | 1586.216 |  | 1585.004 | 1584.609 |  | 42 | 0.014 | 1.00 | 0.0656 |
| MC | F-4 | 1+947 | 0.4 | 0.27 | 1:1 | 0.13 | 1579.34 |  | 1575.971 | 1572.636 |  | 64 | 0.014 | 1.00 | 0.0656 |

B) Chute

At station    1+100, using the simplified method:

1. Critical Flow Hydraulics

Given

Discharge, (Q) =0.0656m3/s, Water depth in the parent canal (do) =0.35m

Velocity in the parent canal (Vo)=0.35m/s, Chute inlet Elevation bed (EL.A) =1601.844m

Chute outlet Elevation bed (EL.B) =1586.216m, Apparent chute length (L) = 100m

Water depth in the off take canal (d3) =0.35m/s, Velocity in the off take canal (V3) =0.46m/s

Free board = 0.2m

Calculated

Width of notch (bc) =0.734Q/do2/3=0.233m Use 0.3m, Velocity head in the parent canal (hvo) = Vo2/2g =0.006m, Velocity head in the off take canal (hv3) = V32/2g =0.011m

Unit discharge=qc=Q/bc=0.0656/0.30=0.219m3/s/m, Critical depth =dc=(qc2/g)1/3=0.17m

Critical velocity, vc=q/dc=1.29m/s, Critical velocity head=hvc=vc2/2g=0.085m

Water area at critical flow=Ac=bcx dc=0.051m2, Wetted perimeter=Pc=bc +2dc=0.639m

Hydraulic radius=Rc=0.08m, Water surface slope at critical flow =Ic= (nVc)/ (Rc2/3)2=0.01

2. Energy at Section-C

Z=EL.A-EL.B=15.628m,   Ec=dc+hvc+Z=0.17+0.085+15.628= 15.882m

- Energy at Section 1

| Energy at section 1 |  | Result of Calculation |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Designation |  |  |  |  |  |
| Trial numbers |  | 1 | 2 | 3 | 4 |
| Assumed d1 |  | 0.0600 | 0.0610 | 0.0620 | 0.06247 |
| b1=bc |  | 0.233 | 0.233 | 0.233 | 0.233 |
| A1=b1*d1 |  | 0.014 | 0.014 | 0.014 | 0.015 |
| V1=Q/A1 |  | 4.702 | 4.625 | 4.550 | 4.516 |
| hv1=v12/(2g) |  | 1.127 | 1.090 | 1.055 | 1.039 |
| P1=b1+2d1 |  | 0.353 | 0.355 | 0.357 | 0.357 |
| R1=A1/P1 |  | 0.040 | 0.040 | 0.040 | 0.041 |
| I1=(nv1/R12/3)2 |  | 0.328 | 0.313 | 0.299 | 0.286 |
| Im=(Ic+I1)/2 |  | 0.169 | 0.161 | 0.154 | 0.148 |
| hfl=Im*L |  | 16.888 | 16.125 | 15.410 | 14.781 |
| E1=d1+hv1+hfl |  | 18.075 | 17.276 | 16.527 | 15.882 |
| E1 = Ec= | 15.882 | - | - | - | Acceptable |

4. Conjugate depth after jump

Froude no, Fr=V1/gd1=5.77

Conjugate depth d2=d1/2((1+8Fr2)-1) =0.48m

5. Stilling Basin

- Length, L=4d2=4x0.48=1.92m  Use 2m

- Width, B=18.46Q/(Q+9.91)=0.47 Use 0.50m

- Bottom elevation EL.C

V2=q/d2=0.46m/s and hv2=V22/2g=0.01m

E2=d2+hv2=0.49m,  E3=d3+hv3 =0.36m, a=E2-E3=0.13m

EL.C=ELB-a=1586.087m

C) Design of turnouts

Turnouts are off takes that take fixed amount of water to the field ditches. The turnouts are

Provided on the main & secondary canals

The irrigation duty of the project is 1.73lit/s/ha. The type of irrigation applications is rotational.

The average irrigation interval for the whole crops is 6 days. Therefore, the average discharge

for each turnout is calculated as:

Q = duty * area * Irrigation interval and this amount of water should be applied for 10hrs.

Turnouts are designed by the general orifice formula,

Q = CA------------------1

Where:              A=IID2/4---------------2

h=Y-D/2----------------3

Substituting 2&3 in 1 results in

[4Q/ (IIC)] 2/2g=D4{Y-D/2}

Therefore the exact pipe diameter is obtained from the above equation by trial and error.

Where Q = discharge for each turnout (m3/s)

C = discharge coefficient (0.61)

A = Area of pipe (m2)

h = Driving head 0r U/s head measured from the center of outlet (m)

Y=Water depth in canal (m)

The design of turnout is summarized and tabulated as follows.

| Turnout | No | On Canal | Station (km +m) | Area(ha) | QTO(m3/s) | Y(m) | (4Q/Pi C)2/19.62 | Trial value of D(m) | D4(y - 0.5D) | Remark | Diameter Adopted (m) | Canal bed level (m) | Pipe inlet elevation (m) | Pipe outlet elevation (m) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| To-1 | 1 | MC | 0+400 | 1.00 | 15.24 | 0.20 | 5.15326E+01 | 0.114 | 2.41521E-05 | 1-way | 0.20 | 1602.544 | 1602.544 | 1602.494 |
| To-2 | 2 | MC | 0+500 | 0.90 | 13.72 | 0.20 | 4.17414E+01 | 0.086 | 8.62529E-06 | 1-way | 0.20 | 1602.444 | 1602.444 | 1602.394 |
| To-3 | 3 | MC | 0+600 | 0.50 | 7.62 | 0.20 | 1.28831E+01 | 0.086 | 8.62529E-06 | 1-way | 0.20 | 1602.344 | 1602.344 | 1602.294 |
| To-4 | 4 | MC | 0+700 | 0.50 | 7.62 | 0.20 | 1.28831E+01 | 0.111 | 2.19361E-05 | 1-way | 0.20 | 1602.244 | 1602.244 | 1602.194 |
| To-5 | 5 | MC | 0+800 | 1.20 | 18.29 | 0.20 | 7.42069E+01 | 0.107 | 1.88789E-05 | 1-way | 0.20 | 1602.144 | 1602.144 | 1602.094 |
| To-6 | 6 | MC | 0+900 | 2.00 | 30.48 | 0.20 | 2.06130E+02 | 0.113 | 2.33973E-05 | 1-way | 0.20 | 1602.044 | 1602.044 | 1601.994 |
| To-7 | 7 | MC | 1+400 | 2.50 | 38.10 | 0.20 | 3.22079E+02 | 0.112 | 2.26587E-05 | 1-way | 0.20 | 1586.011 | 1586.011 | 1585.961 |
| To-8 | 8 | MC | 1+450 | 1.20 | 18.29 | 0.20 | 7.42069E+01 | 0.137 | 4.63242E-05 | 1-way | 0.20 | 1585.961 | 1585.961 | 1585.911 |
| To-9 | 9 | MC | 1+550 | 1.20 | 18.29 | 0.20 | 7.42069E+01 | 0.093 | 1.14826E-05 | 1-way | 0.20 | 1585.861 | 1585.861 | 1585.811 |
| To-10 | 10 | MC | 1+650 | 1.50 | 22.86 | 0.20 | 1.15948E+02 | 0.100 | 1.49451E-05 | 1-way | 0.20 | 1585.766 | 1585.766 | 1585.716 |
| To-11 | 11 | MC | 1+750 | 0.80 | 12.19 | 0.20 | 3.29809E+01 | 0.106 | 1.85584E-05 | 1-way | 0.20 | 1585.666 | 1585.666 | 1585.616 |
| To-12 | 12 | MC | 1+825 | 1.50 | 22.86 | 0.20 | 1.15948E+02 | 0.170 | 9.60492E-05 | 1-way | 0.20 | 1585.591 | 1585.591 | 1585.541 |
| To-13 | 13 | MC | 2+100 | 1.50 | 22.86 | 0.20 | 1.15948E+02 | 0.120 | 2.91169E-05 | 1-way | 0.20 | 1579.197 | 1579.197 | 1579.147 |
| To-14 | 14 | MC | 2+150 | 4.00 | 60.96 | 0.20 | 8.24521E+02 | 0.110 | 2.12994E-05 | 1-way | 0.20 | 1579.137 | 1579.137 | 1579.087 |
| To-15 | 15 | MC | 2+250 | 0.80 | 12.19 | 0.20 | 3.29809E+01 | 0.101 | 1.55570E-05 | 1-way | 0.20 | 1579.037 | 1579.037 | 1578.987 |
| To-16 | 16 | MC | 2+350 | 0.90 | 13.72 | 0.20 | 4.17414E+01 | 0.114 | 2.41521E-05 | 1-way | 0.20 | 1578.937 | 1578.937 | 1578.887 |
| To-17 | 17 | MC | 2+450 | 3.00 | 45.72 | 0.20 | 4.63793E+02 | 0.093 | 1.14826E-05 | 1-way | 0.20 | 1578.837 | 1578.837 | 1578.787 |
|  |  |  |  | 25.00 |  |  |  |  |  |  |  |  |  |  |

Q (m3/sec) =Individual area *Water duty *average irrigation interval

Where, Water duty=0.00173m3/sec

Average irrigation interval=6 days

D) Drainage pipe Culvert

Drainage Culverts are provided in this project to pass safely floods and stream flows from the upstream under irrigation canal to the downstream. The sizes of the culverts are fixed depending on the amount of flood collected from its catchments. In this case it has small catchment.  This, the size of the pipe is fixed considering the size of the gorge in addition to collected flood from this catchment.  For this project7 Drainage culverts are there on main canal.

Sample Design (Culvert no1 on main canal, station C-0+571)

Given data: -

- Catchment’s area, Ac= 0.1km2

- Specific Discharge, q = 0.002m3/sec/km2

- Vo = 1m/sec (Assumed)

Design calculation

Therefore, Design Discharge, Q = Ac*q = 0.1*0.002 = 0.0002m3/sec.

Ao = Q/Vo = 0.0002/1 = 0.0002m2

⇛ D = √ (1.485*A) = 0.017m------take, D= 0.5m otherwise use two 0.5m dia simultaneusly

A = πD2/4 = π*(1) 2/4 =0.1684m2

R = A/P = D2/4πD =D/4=0.005m

V = Q/A = 0.45/0.249 = 0.0012m/s

I  = [nv/R2/3]2= 0.001

ΔH = I*L = 0.001*2 =0.002m

d = 0.80D = 0.80*1 = 0.4m

Table: station of pipe culverts and its hydraulic parameters

| Station (km +m) | Catchment’s area, Ac | Specific discharge(q) | Assumed Velocity, Vo | Designed discharge, Qd | Ao | Diameter of pipe,(D) | Wetted area(A) | Hyd. radius,R | Velocity (V) | Slope (I) | Head difference(ΔH) | Water depth, d | Pipe Length ( L) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No | km2 | m3/s/km2 | m/sec | m3/sec | m2 | m | m2 | m | m/s | m/m | m | m | m |
| 0+571 | 0.1 | 0.002 | 1 | 0.0002 | 0.0002 | 0.5 | 0.1684 | 0.005 | 0.0012 | 0.001 | 0.002 | 0.4 | 2 |
| 1+316 | 0.1 | 0.002 | 1 | 0.0002 | 0.0002 | 0.5 | 0.1684 | 0.005 | 0.0012 | 0.001 | 0.002 | 0.4 | 2 |
| 1+593 | 0.1 | 0.002 | 1 | 0.0002 | 0.0002 | 0.5 | 0.1684 | 0.005 | 0.0012 | 0.001 | 0.002 | 0.4 | 2 |
| 1+619 | 0.1 | 0.002 | 1 | 0.0002 | 0.0002 | 0.5 | 0.1684 | 0.005 | 0.0012 | 0.001 | 0.002 | 0.4 | 2 |
| 1+850 | 0.1 | 0.002 | 1 | 0.0002 | 0.0002 | 0.5 | 0.1684 | 0.005 | 0.0012 | 0.001 | 0.002 | 0.4 | 2 |
| 2+044 | 0.1 | 0.002 | 1 | 0.0002 | 0.0002 | 0.5 | 0.1684 | 0.005 | 0.0012 | 0.001 | 0.002 | 0.4 | 2 |
| 2+423 | 0.1 | 0.002 | 1 | 0.0002 | 0.0002 | 0.5 | 0.1684 | 0.005 | 0.0012 | 0.001 | 0.002 | 0.4 | 2 |

E) Foot Path

A 2mlong 	RCC of 10cm thick slab, which is supported by a 30cm masonry wall of the canal, is designed to serve as animal and human being crossing on the rectangular lined canal. The slope and hydraulic parameters of the box canal under the footbridge is taken as similar to that of the parent canal. The place of the footbridge is therefore, at any necessary stations indicated.

The concrete is reinforcement bar sizes and their schedule determined by the canal bed width on which the footbridge is constructed. if the canal bed width exceeds 2m, structural analysis has to be made and if the bed width is less than 2m, usually Ǿ12mm@200mm mainbar and Ǿ10mm @250mm distribution bars are used center to center in the tensile zone.

Structural design of footbridges

Location: at required place on the canal

Using rectangular canal cross section under the footbridge=Q parent, d canal= d foot bridge= 0.35 fb=0.2m, D=0.55m,n=0.014 & s= Same to the parent canal.

| Table Bill of quantities of Shonkora Irrigation Project |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Types of work | Unit | Quantity | Unit Cost | Total Cost(Birr) | Weighted Average |
| 1 | Camping and mobilization. |  |  |  |  |  |
| 1.1 | Mobilization & Demobilization | LS | 1 | 100,000.00 | 100,000.00 | 1.47 |
| 1.2 | Camp Construction |  |  |  |  |  |
|  | Living Rooms (3m x3m) | Pcs | 4 |  |  |  |
|  | Office with furniture (3.5m*3.25m) | Pcs | 1 |  |  |  |
|  | Store ( 9.5m *4.5m) | " | 1 |  |  |  |
|  | Kitchen (3m*4m) | " | 1 |  |  |  |
|  | Toilet (2m*2m) and 4m depth | " | 1 |  |  |  |
|  | Guard House (2.5m*3m) | " | 1 |  |  |  |
|  | Fence 50m* 50m | " | 1 |  |  |  |
| 1.2.1 | Site clearance | m2 | 200 | 10.38 | 2,076.00 |  |
| 1.2.2 | Excavations of soil | m3 | 63 | 80.50 | 5,071.50 |  |
| 1.2.3 | Cart away surplus excavations | m3 | 31 | 15.00 | 465.00 |  |
| 1.2.4 | Masonry of 1:3 mortar mix | m3 | 19 | 1,628.96 | 30,950.24 |  |
| 1.2.5 | Hard core(Wet) | m3 | 45 | 766.09 | 34,474.05 |  |
| 1.2.6 | Lean concrete 10cm thickness | m2 | 13 | 250.00 | 3,250.00 |  |
| 1.2.7 | CIS walling (G-32) | m2 | 540 | 200.00 | 108,000.00 |  |
| 1.2.8 | CIS roofing (G-32) | m2 | 136 | 200.00 | 27,200.00 |  |
| 1.2.9 | Fencing(barbed wire spacing is 0.25m and wooden pole with Lean concrete (0.35m dia.x1.8m high, spacing=every 1.5m) | m | 200 | 200.00 | 40,000.00 |  |
| 1.2.10 | Plastering (1:3mortar, 3cm thickness) | m2 | 152 | 126.52 | 19,231.04 |  |
| 1.2.11 | Back filling and compactions | m3 | 38 | 75.66 | 2,875.08 |  |
|  | Sub total |  |  |  | 373,592.91 | 5.48 |
| 2 | Access Road | km | 10 | 54,083.70 | 540,837.00 | 7.93 |
|  | Sub total |  |  |  | 540,837.00 | 7.93 |
| 3 | Diversion weir/head work |  |  |  |  |  |
| 3.1 | Earth work of weir body |  |  |  |  |  |
| 3.1.1 | Coffer dam | LS | 1 | 30000 | 30,000.00 | 0.44 |
| 3.1.2 | Site clearance | m2 | 1200 | 10.38 | 12,456.00 | 0.18 |
| 3.1.3 | Structural excavation of soil formation including disposal | m3 | 255 | 80.5 | 20,527.50 | 0.30 |
| 3.1.4 | Excavation of hard rock | m3 | 68 | 620 | 42,160.00 | 0.62 |
| 3.1.5 | carting away excavation materials | m3 | 200 | 15 | 3,000.00 | 0.04 |
| 3.1.6 | Back fill /compaction | m3 | 59.5 | 75.66 | 4,501.77 | 0.07 |
| 3.2 | Weir &Wing wall Structure |  |  |  |  |  |
| 3.2.1 | Cyclopean concrete (Plum concrete i.e Mass concrete with 30% Rock) | m3 | 180 | 1628.96 | 293,212.80 | 4.30 |
| 3.2.2 | Masonry of 1:3 mortar mix | m3 | 256 | 1,628.96 | 417,013.76 |  |
| 3.2.3 | Hard core(Wet) | m3 | 32 | 766.09 | 24,514.88 | 0.36 |
| 3.2.4 | Plastering (1:3mortar, 3cm thickness) | m2 | 256 | 126.52 | 32,389.12 | 0.47 |
| 3.3 | Pipe Installation |  |  |  |  |  |
| 3.3.1 | Intake pipe (RCC) installation | m | 5 | 800 | 4,000.00 | 0.06 |
| 3.4 | Gate work |  |  |  |  |  |
| 3.4.1 | Purchase,Supply and installation of Intake gate steel gate(40cm*40cm,8mm thick ) including steel works, Angle iron(5mm thick,3mm diam with 2.5m height), Sliding shaft as shown on the drawing | No | 1 | 10000 | 10,000.00 | 0.15 |
| 3.4.2 | Purchase,Supply and installation of undersluice metal steel ugate(100cm*300cm,8mm thick) including steel works, Angle iron(with 5mm thick,90mm diam and 1.5m height), Sliding shaft as shown on the drawing | No | 1 | 8000 | 8,000.00 | 0.12 |
| 3.5 | stilling basin |  |  |  |  |  |
| 3.5.1 | Structural excavation of soil formation including disposal | m3 | 293.25 | 80.5 | 23,606.63 | 0.35 |
| 3.5.2 | Soft rock excavation | m3 | 136 | 157.55 | 21,426.80 | 0.31 |
| 3.5.3 | RCC(1:2:4) | m3 | 35.2 | 2500 | 88,000.00 | 1.29 |
| 3.5.4 | Masonry of 1:3 mortar mix | m3 | 396 | 1628.96 | 645,068.16 | 9.45 |
| 3.5.5 | Plastering (1:3mortar, 3cm thickness) | m2 | 208 | 126.52 | 26,316.16 | 0.39 |
| 3.5.6 | Back fill | m3 | 32 | 75.66 | 2,421.12 | 0.04 |
| 3.6 | Downstream stone riprap |  |  |  |  |  |
| 3.6.1 | Structural excavation of soil formation including disposal | m3 | 68 | 80.5 | 5,474.00 | 0.08 |
| 3.6.2 | Compact &back fill with selected material | m3 | 34 | 75.66 | 2,572.44 | 0.04 |
| 3.6.3 | Stone riprap | m3 | 68 | 420.98 | 28,626.64 | 0.42 |
|  | Sub total |  |  |  | 1,745,287.78 | 25.58 |
| 4 | Canals & Related structures |  |  |  |  |  |
| 3 | Diversion weir/head work |  |  |  |  |  |
| 3.1 | Earth work of weir body |  |  |  |  |  |
| 3.1.1 | Coffer dam | LS | 1 | 30000 | 30,000.00 | 0.44 |
| 3.1.2 | Site clearance | m2 | 1200 | 10.38 | 12,456.00 | 0.18 |
| 3.1.3 | Structural excavation of soil formation including disposal | m3 | 255 | 80.5 | 20,527.50 | 0.30 |
| 3.1.4 | Excavation of hard rock | m3 | 68 | 620 | 42,160.00 | 0.62 |
| 3.1.5 | carting away excavation materials | m3 | 200 | 15 | 3,000.00 | 0.04 |
| 3.1.6 | Back fill /compaction | m3 | 59.5 | 75.66 | 4,501.77 | 0.07 |
| 3.2 | Weir &Wing wall Structure |  |  |  |  |  |
| 3.2.1 | Cyclopean concrete (Plum concrete i.e Mass concrete with 30% Rock) | m3 | 180 | 1628.96 | 293,212.80 | 4.30 |
|  | . Plastering | m2 | 160 | 126.52 | 20,243.02 | 0.802 |
| 3.2.2 | Masonry of 1:3 mortar mix | m3 | 256 | 1,628.96 | 417,013.76 |  |
| 3.2.3 | Hard core(Wet) | m3 | 32 | 766.09 | 24,514.88 | 0.36 |
| 3.2.4 | Plastering (1:3mortar, 3cm thickness) | m2 | 256 | 126.52 | 32,389.12 | 0.47 |
| 3.3 | Pipe Installation |  |  |  |  |  |
| 3.3.1 | Intake pipe (RCC) installation | m | 5 | 800 | 4,000.00 | 0.06 |
| 3.4 | Gate work |  |  |  |  |  |
| 3.4.1 | Purchase,Supply and installation of Intake gate steel gate(40cm*40cm,8mm thick ) including steel works, Angle iron(5mm thick,3mm diam with 2.5m height), Sliding shaft as shown on the drawing | No | 1 | 10000 | 10,000.00 | 0.15 |
| 3.4.2 | Purchase,Supply and installation of undersluice metal steel ugate(100cm*300cm,8mm thick) including steel works, Angle iron(with 5mm thick,90mm diam and 1.5m height), Sliding shaft as shown on the drawing | No | 1 | 8000 | 8,000.00 | 0.12 |
| 3.5 | stilling basin |  |  |  |  |  |
| 3.5.1 | Structural excavation of soil formation including disposal | m3 | 293.25 | 80.5 | 23,606.63 | 0.35 |
| 3.5.2 | Soft rock excavation | m3 | 136 | 157.55 | 21,426.80 | 0.31 |
| 3.5.3 | RCC(1:2:4) | m3 | 35.2 | 2500 | 88,000.00 | 1.29 |
| 3.5.4 | Masonry of 1:3 mortar mix | m3 | 396 | 1628.96 | 645,068.16 | 9.45 |
| 3.5.5 | Plastering (1:3mortar, 3cm thickness) | m2 | 208 | 126.52 | 26,316.16 | 0.39 |
| 3.5.6 | Back fill | m3 | 32 | 75.66 | 2,421.12 | 0.04 |
| 3.6 | Downstream stone riprap |  |  |  |  |  |
| 3.6.1 | Structural excavation of soil formation including disposal | m3 | 68 | 80.5 | 5,474.00 | 0.08 |
| 3.6.2 | Compact &back fill with selected material | m3 | 34 | 75.66 | 2,572.44 | 0.04 |
| 3.6.3 | Stone riprap | m3 | 68 | 420.98 | 28,626.64 | 0.42 |
|  | Sub total |  |  |  | 1,745,287.78 | 25.58 |
| 4 | Canals & Related structures |  |  |  |  |  |
| 4.1 | Main Canal |  |  |  |  |  |
| 4.1.1 | Lined Canal with slab cover(100m) |  |  |  |  |  |
| 4.1.1.1 | Structural excavation of soil formation including disposal | m3 | 200 | 80.5 | 16,100.00 | 0.24 |
| 4.1.1.2 | Hard rock Excavation | m3 | 102 | 620 | 63,240.00 | 0.93 |
| 4.1.1.3 | Masonry of 1:3 mortar mix | m3 | 36 | 1628.96 | 58,642.56 | 0.86 |
| 4.1.1.4 | Hard core(Wet) | m3 | 100 | 766.09 | 76,609.00 | 1.12 |
| 4.1.1.5 | RCC(1:2:4) Precast | pcs | 20 | 2500 | 50,000.00 | 0.73 |
| 4.1.1.6 | Plastering (1:3mortar, 3cm thickness) | m2 | 200 | 126.52 | 25,304.00 | 0.37 |
| 4.1.1.7 | Back fill | `m3 | 50 | 75.66 | 3,783.00 | 0.06 |
|  | Sub total |  |  |  | 293,678.56 | 4.30 |
| 4.1.2 | Lined Canal with out slab cover(2000m) |  |  |  |  |  |
| 4.1.2.1 | Structural excavation of soil formation including disposal | m3 | 2000 | 80.5 | 161,000.00 | 2.36 |
| 4.1.2.2 | Masonry of 1:3 mortar mix | m3 | 600 | 1628.96 | 977,376.00 | 14.32 |
| 4.1.2.3 | Hard core | m3 | 1000 | 766.09 | 766,090.00 | 11.23 |
| 4.1.2.4 | Plastering (1:3mortar, 3cm thickness) | m2 | 4000 | 126.52 | 506,080.00 | 35.33 |
|  | Sub total |  |  |  | 2,410,546.00 |  |
| 4.2 | Earthen Canal(500m) |  |  |  |  |  |
| 4.2.1 | Structural excavation of soil formation including disposal | m3 | 750 | 80.5 | 60,375.00 | 0.88 |
| 4.2.2 | Back Fill and Compaction | m3 | 375 | 75.66 | 28,372.50 | 0.42 |
|  | Sub total |  |  |  | 88,747.50 | 1.30 |
| 4.3 | On Farm Structures |  |  |  |  |  |
| 4.3.1 | Foot path with slab |  |  |  |  |  |
| 4.3.1.1 | Structural excavation of soil formation including disposal | m3 | 4.00 | 80.5 | 322.00 | 0.00 |
| 4.3.1.2 | Masonry works of mix ratio 1:3 | m3 | 3.12 | 1628.96 | 5,082.36 | 0.07 |
| 4.3.1.3 | Concrete works of mix ratio 1:2:4 | m3 | 6.40 | 2045.52 | 13,091.33 | 0.19 |
| 4.3.1.4 | Plastering, mix ratio 1:3 | m2 | 26 | 126.52 | 3,238.91 | 0.05 |
| 4.3.1.5 | Supply, cutting, bending, placing, &any other fixing of reinforce bar: |  |  |  |  |  |
| 4.3.1.6 | -Ø8 | kg | 70 | 35 | 2,433.20 | 0.04 |
| 4.3.1.7 | -Soft Wire(10% of 4.5) | kg | 7 | 15 | 104.28 | 0.00 |
|  | Sub Total |  |  |  | 24,272.08 | 0.36 |
| 4.3.2 | Pipe Culverts(7No) |  |  |  |  |  |
| 4.3.2.1 | Structural excavation of soil formation including disposal | m3 | 35 | 80.5 | 2,817.50 | 0.04 |
| 4.3.2.2 | Masonry of 1:3 mortar mix | m3 | 14 | 1628.96 | 22,805.44 | 0.33 |
| 4.3.2.3 | Concrete Work(1:2:4) | m3 | 6 | 2500 | 14,000.00 | 0.21 |
| 4.3.2.4 | Plastering (1:3mortar, 3cm thickness) | m2 | 32 | 126.52 | 4,048.64 | 0.06 |
| 4.3.2.5 | -Reinforcement Iron bar(-Ø=10mm) | Kg | 188 | 12 | 2,258.67 | 0.03 |
| 4.3.2.6 | Soft Wire | " | 18.82 | 7 | 131.76 | 0.00 |
| 4.3.2.7 | Form Work | m3 | 56 | 45 | 2,520.00 | 0.04 |
|  | Sub total |  |  |  | 48,582.00 | 0.71 |
| 4.3.3 | Chute Structure (L=100m,47m) |  |  |  |  |  |
| 4.3.3.1 | Structural excavation of soil formation including disposal | m3 | 147 | 80.5 | 11,833.50 | 0.17 |
| 4.3.3.2 | Masonry of 1:3 mortar mix | m3 | 110 | 1628.96 | 179,592.84 | 2.63 |
| 4.3.3.3 | Concrete works of mix ratio 1:2:4 | m3 | 29 | 488.87 | 14,372.78 | 0.21 |
| 4.3.3.4 | Plastering (1:3mortar, 3cm thickness) | m2 | 294 | 126.52 | 37,196.88 | 0.55 |
| 4.3.3.5 | Back Fill and Compaction | m3 | 51 | 75.66 | 3,892.71 | 0.06 |
|  | Sub total |  |  |  | 246,888.71 | 3.62 |
| 4.3.4 | Turn outs(Ø=10mm),(17No) |  |  |  |  |  |
| 4.3.4.1 | Structural excavation of soil formation including disposal | m3 | 14 | 80.5 | 1,094.80 | 0.02 |
| 4.3.4.2 | Masonry of 1:3 mortar mix | m3 | 27 | 1628.96 | 44,307.71 | 0.65 |
| 4.3.4.3 | Hard core(Wet) | m3 | 3 | 766.09 | 2,604.71 | 0.04 |
| 4.3.4.4 | Wet Riprap | m3 | 5 | 488.87 | 2,493.24 | 0.04 |
| 4.3.4.5 | Mass Concrete | m3 | 2 | 2045.52 | 3,477.38 | 0.05 |
| 4.3.4.6 | Plastering (1:3mortar, 3cm thickness) | m2 | 9 | 126.52 | 1,075.42 | 0.02 |
| 4.3.4.7 | Back Fill and Compaction | m3 | 1 | 75.66 | 75.66 | 0.00 |
|  | Sub total |  |  |  | 55,128.92 | 0.81 |
| 4.3.5 | Flume(L=25m,49m,42m,64m),(4No) |  |  |  |  |  |
| 4.3.5.1 | Structural excavation of soil formation including disposal | m3 | 110 | 80.5 | 8,875.13 | 0.13 |
| 4.3.5.2 | Riprap (Cemented) | m3 | 100 | 488.87 | 48,887.00 | 0.72 |
| 4.3.5.3 | Masonry works of mix ratio 1:3 | m3 | 66 | 1628.96 | 107,511.36 | 1.58 |
| 4.3.5.4 | Concrete works of mix ratio 1:2:4 | m3 | 191 | 2045.52 | 389,957.93 | 5.72 |
| 4.3.5.5 | Provide, cut, fix & erect tightly to support form work |  |  |  |  |  |
| 4.3.5.6.1 | I. Eucalyptus of Ø12cm | pcs | 100 | 10 | 1,000.00 | 0.01 |
| 4.3.5.6.2 | ii. Eucalyptus of Ø10cm | pcs | 200 | 9 | 1,800.00 | 0.03 |
| 4.3.5.6.3 | iii. Timber | m3 | 877 | 250 | 219,272.50 | 3.21 |
| 4.3.5.6 | Plastering, mix ratio 1:3 | m2 | 563 | 126.52 | 71,209.25 | 1.04 |
| 4.3.5.7 | Supplying, Cutting, Bending &Placing |  |  |  |  |  |
|  | reinforcement bars : |  |  |  |  |  |
| 4.3.5.7 | Ø 16mm | kg | 150 | 50 | 7,500.00 | 0.11 |
| 4.3.5.7.1 | Ø 14mm | kg | 968 | 40 | 38,720.00 | 0.57 |
| 4.3.5.7.2 | Ø 10mm | kg | 2564 | 35 | 89,727.58 | 1.32 |
| 4.3.5.7.3 | Ø 8mm | kg | 176 | 35 | 6,160.00 | 0.09 |
| 4.3.5.8 | Soft Wire | kg | 371 | 13 | 4,819.94 | 0.07 |
| 4.3.5.9 | Nails (No 8cm) | kg | 25 | 10 | 250.00 | 0.00 |
|  | Sub total |  |  |  | 995,690.68 | 14.59 |
|  | Total |  |  |  | 6,823,252.13 | 100.00 |
|  | Vat=15% of total |  |  |  | 1,023,487.82 |  |
|  | Grand Total |  |  |  | 7,846,739.95 |  |

# 8. Watershed Managements

## 8.1    Generalization & Back ground

A watershed of all the land and water area, which contributes run off a common point (out let), has an estimated area of about 40km2having leaf shape nature of land forms. The sub watershed of the proposed small scale irrigation project calledShonkora had been delineated and studied starting from the head work site up to the end of the command area and it has got  a leaf shaped  nature of land forms having an estimated areal extents of about 25-30 hectare of land is cultivated land to be irrigation in the  further. The sub water shed of the proposed project is located in oromia regional state, west wollega zone, Harudistrict in Kombolcha Yonge peasant association at a grid  reference location of 815631m Easting, 992918m   Northing. The project area water shed and its surrounding area has an elevation ranges b/n 1649/50 to 1660 meter a.m.l having undulated top graphic land forms but most of the irrigation able areas were dominated by gentile togentile to moderately slopping nature of land forms having an estimated slope ranges of between 0-2% and 3-5% and has about 50-60 hectare of land to be taken irrigation development project.

## 8.2 Objectives

The sub watershed management study of the project has got the following important objective;

  - to conserve and sustain the existing natural resources (like water, land, etc} of the area

  - To regenerate (rehabilitate) the degraded natural resources of the area.

  - to introduce effective land use practices in the  sub watershed and to increase productivity through integrated soil & water conservation practices

  - To prevent irrigation structures constructed on areas prone to land slide and other similar hazards including the problem of run off accumulation & water logging from irrigation command area through the practices of soil and water conservation measures.

  - to make the irrigation project more, sustainable and productive in general

  - determining the target a area of the sub watershed in the field as well as on the topographic map of the project area

  - Delineating the sub watershed for the determination of the present land use area in the field and its proportion and also the areal extents of  the sub watershed has been identified ( measured) besides visual observation at field and at, office using materials like plan meter & scales from top map.

  - An estimated slope ranges of the sub watersheds from topographic  map and assessments of the  natural resources current situation, topographic land nature ( forms) and the and (soil0 of  the sub water shed potential  and  other related observation of natural resources like cover con coition (vegetation) of the area.

  - Erosion status and other similar 9associated) assessment study has been carried out with the suggested recommendation of conservation measures.

## 8.3 Needs for the watershed management (Justification)

As mentioned above, to be sustainable and well productive, the intended project (irrigation project) will be with in a well conserved environment of the water shed because, if the watershed is not conserved, the irrigation structures like canals structures and the command area by erosion hazards (like flooding and silting up problems) that can leads to damage the project function of its productivity as well as sustainability. therefore , the needs for the water shed  managements of the project area is  nothing but for effective  and sustainable production and  productivities of a agricultural   activities.

## 8.4.Materials & methodologies used

For the study of the sub water shed, the materials used are includes topographic map sheet scale for area measurement on the map and Also G.P.S ( Global position satellite) for location, measuring tape, hoe (for digging pits)and some other materials has been utilized. Some of the methodologies used for the study of the sub watershed areas of the proposed project are includes:-

## 8.5 The proposed watershed Area

8.5.1 General Description of the sub water shed:-

(I)Location- Shonkora sub watershed is located in west wollega zone, Haru district Kombolcha Yonge peasant association and around 15-20km away from the district’s capital called Jitu.

(ii) Topography- the general topographic features of the proposed sub watershed area of the project is a composite land forms composed of gentile, very gentile, moderately slopping and strong slopping but generally, the area is dominated by gentile to moderately slopping land and strong slopping but generally, the area is dominated by gentile to moderately, the area is dominated by gentile to moderately slopping land forms.

(iii) – Climate and vegetation: -The dry months are from December to march /April/ and the rainy season is b/n April to November under normal conditions when there is no climatic disturbances but currently (in arecent year, 2003) erratic nature of rainfall which late coming of the R.F is very advanced. The area is classified under subtropical agro-ecological zone having an elevation fall of a bout > 1480mm the area diversified an agricultural but poor for further agricultural land and some other purposes. Recently the up stream of the sub watershed is more or less with good vegetation cover of different species.

  - Soils (pedology);- pedologically, the soil formation of the sub water shed area  of the project is the results of physical and chemical weathering of the volcanic basalt rock over long period of  time which is the parent  material of the

  - are leads to the formation  of fine textured   with clay sand and loamy having more than one meter effective soil depth with radish and dark brown soil color.

Generally, excessive drainage, clay- sand and loamy type of soil texture having an effective soil depth of more than one meter ( in both top and sub soils ) with good permeability and moderate infiltration rate has been observed. Radish as well as dark brown surface color and undulating topographic   nature of land forms but dominated by gentile to moderately slopping land with not significant cover condition (Vegetation0 are some of the physical features of the soil and the sub watershed properties of the project area.

Table 8.1 some physical properties of the soil of the sub watershed Areas

| No | Area extent (Ha) | Slope range ( (%) | Texture |  | Effective Soil depth | Drainage & Permeability | Surface color | Remark |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Top soil | Sub soil |  |  |  |  |
| 1 |  | 1-3 | Clay loam | Clay sand | > 1.5m | Moderate | - Redish Dark brown |  |
| 2 |  | 3-5 | Clay loam | Clay sand | > 1.5m | Moderate | - redish Dark brown |  |
| 3 |  | 5-10 | Clay loam | Clay loam | > 1.5m | Moderate | - redish Dark brown |  |
| 4 |  | 10-15 | Clay loam | Clay loam | > 1.5m | Moderate | Redish |  |
| 5 |  | 15-25 | Clay sand | Clay sand | 100-150 cm | Moderate | Redish |  |
| 6 |  | 25-35 | Clay sand | Clay sand | 100-150 cm | Moderate | Redish |  |

Table 8.2- Different vegetation species of the Area:-

| No | Local Name | Scientific Name | Distribution | Remarks |
| --- | --- | --- | --- | --- |
| 1 | Muka arba | Albizia Gumifera | Common |  |
| 2 | Bakkanisa | Croton macrostacyus | Rare |  |
| 3 | Bosoqa |  | Common |  |
| 4 | Baddeessa | Syzgium quineense | Common |  |
| 5 | Haarbu | Acacia abysinica | Common |  |
| 6 | Lafto | Acacia abysinica | Common |  |
| 7 | Qilxu | Ficus vista | Common |  |
| 8 | Halaale | Albizia grandibracteata | Common |  |
| 9 | Akaakkiltti | Eculaptus trees | Common |  |
| 10 | Eebicha | Vernonia Amingiata | Common |  |
| 11 | Waddessa | Cordial Africa | Common |  |
| 12 | Reejjii | Vernoma stjvlaced | Common |  |
|  |  |  | Rare |  |
|  |  |  | Rare |  |

(IV) The present land use:-  presently the land uses of the sub watershed is not and land  capability classification

The local farmers of the area use their land for different purposes which need experiences. An estimated present land use proportion of the sub watershed area of the future proposed project has been shown on the table below:-

Table 8.3 present Land use proportion of the sub water shed

| No | Type of land uses | Areal extent |  | Slope ranges (%) | Remarks |
| --- | --- | --- | --- | --- | --- |
|  |  | Area (in Ha) | Proportion (%) |  |  |
| 1 | Cultivated land |  |  | 3-5% |  |
|  | - under R.Fed - under T. Irri Under Bone other | 22,50 2.50 17.00 |  | 3-5% 0-3 % 5-7% |  |
| 2 | Grazing land | 8.25 |  | 5-10% |  |
| 3 | Forest, shrubs | 4.25 |  | 10% |  |
| 4 | Miscellaneous | 6.00 |  | 5-10% |  |
| 5 | Total area | 65.25 |  |  |  |

The major problems of the area- The major problems both in and around proposed project area includes:-

1.Different animal and human diseases

2.Different crop pest and diseases which damage crop yield during the growing and flowering stages

3.Termite  soil borne Erosion (like sheet, gully and land shading) and the  associated constraints

4. Shortage of potable drinking water as well as the problem of predators which damages crops are same the observed problems.

(Viii) Conservation Efforts made in the area:-

there is no any modern conservation  effects made in and around the  proposed  project areas during the past time but the local farmers are  using only their traditional conservation activities such as cut of drains water way , ditches with in the farm lands, contour farming and some  inter cropping practices has been observed

(ix) Erosion status of the sub water shed;-

Generally, due to poor cover conditions of the up stream; besides rare practices of conservation activities the problem of erosion and erosion hazard as well as the termite problems are very serious

Also the topographic land nature of the up stream areas has an impact towards the formation of sheet and gullies this leads to pedological and geological complications in the sub watershed, and therefore, integrated system of soil and water conservation practices particularly the physical and Biological methods are to be the major means (sole remedy) to the area in the future short and long run `plan of activities. The Recommended conservation measures and development activities has been shown on the table below.

Table 8.4 the Recommended Conservation

| No | Slope range (%) | Recommended Conservation measures & others |
| --- | --- | --- |
| 1 | (1-3%) | - contour farming -good tillage withallaying |
| 2 | (3-5 %) | - contour farming -Soil bund -Water ways -Cut of drains |
| 3 | (5-10%) | - soil bund -Water ways -Cut of drains |
| 4 | (10-15%) | -Soil and stone bund - water ways -Cut of drains |

Note- plantation has been carried out along roads and path ways also for the slope ranges above 20% is true Biological  measures  ( Agronomic)  practices like inter cropping alley cropping and  agro forest  practices has to be conducted by the local farmers.

The Recommended Development strategies

| No | Water shed development plan (development strategies) | Slope ranges (%) | Recommended conservation measures (Both Agronomic & engineering |
| --- | --- | --- | --- |
| 1 | Soil bunds and stone bunds | 5-10 % and 10-15 % | - contravening graded soil and stone bund at spacing b/n Horizontal interval b/n bunds based on V=at s/b, where “a” &: b” constant and “s” slope ranges. |
| 2 | Water ways | 5-15 5 | -constructing artificial water ways which takes to the main river banks. |
| 3 | Cutoff drains | 5-15 % | - constructing drainage channel on the cultivate land to collect run off from above lands and divert to river |
| 4 | Cut and carry | 5-10/15 % | Applied in area closure forest and conservation structures |
| 5 | Plantation of trees and grasses | 5-10 % 10-25 % | A long rood side and path ways Also on the degraded areas by termite and erosion hazards |

## 8.7 Benefits of the water shed development

-Generally, the main advantages (benefits) of watered development are:-

-Minimizing the washing the washing of the fertile top soil and increasing its fertility

-Regeneration of the degraded natural resources of the area.

-Conserving and sustaining the existing natural resources of the area.

- Improvement of microclimate the area and as well as improving animal’s foods.

- Avoiding the shortages of potable drinking water

-Increasing agricultural production and the living standards of the people attainment, and the irrigation project will sustained and productive.

-guide line for soil conservation of Ethiopia (1986)

## 8.8 Summery (Conclusions)

  - Watershed management, or protection of the project site including the entire catchment area should get attention to enable sustainable production and minimize the problem of erosion and erosion hazards as well as the associated constricts. More specifically, area planning to wards natural resources especially land, water and the plants of the water shed area has given to attention in order to serve the socio economic need of the community. And lastly the next steps can be preceded in the future career.

# 9. Environmental Impact Assessments of the Project

## 9.1 Generalization

Prior to implement any phases of the intended project activities, the environmental feasibility of the area should be assessed and studied thoroughly because any development action can brings (courses) a series of dominating negative impacts rather for the intended particular developments of the positive aspects and thereby, the environmental feasibility concern ofShonkora small scale irrigation project s depending up on these issuance facts and reasons.

All the expected and existing positive and negative impacts to the environments of the project and the surrounding areas has been assessed and studied with concerns to the existing natural resources including its potential for agriculture and socio economic environments of the area. For the expected and existing environmental constraints also identified (observed) with necessary and suggested recommendations under mitigation measures prior, during and after project construction as well as implementation and Finally the environmental feasibility of the intended project was made and observed (clouded) that the project have a dominating positive impacts having minor corrected negative environmental impacts in general.

## 9.2 Introduction

It is obviously clear that the changes in one components of the environment can brings create) either with a dominating positive impact of negatively affects the (rest) components of the environment. For instance, if deforestation may happen due to certain particular rural project development, the deforestation (cleaning of the cover conditions)can again causes (brings) environmental degradation (hazards) like erosion problem, drought, famine, local climatic changes (erratic rain fall (heavy rain with storms, late and early coming not uniform) and the related problems like foaling, sliding and degradation of fertility and generally these entire constraints had agreed problem towards the natural resources and the livelihoods of the communities socio economic development environment. Therefore to sum up, before any phase of project implementation in and areas for particular development, the environmental feasibility study of the project site and the surrounding areas is very crucial for sustainability and productivity as well as the successfulness of the project goal and target in general.

## 9.3 Methodology

To conduct and finalize the environmental impact assessment study of the project, the adopted methodologies are includes:- Visual observation of the existing natural resources, more specifically (land water and over conditions) including bio-ecological situations and geo-physical land forms of the project site as well as micro catchments of the sub water shed areas during field visiting of the feasibility study. Also, gathering information and some other necessary data’s from the development agents and district office of agriculture and health from the concerned department.

To made feasibility of the project, the crucial and necessary fields of studies like engineering and surveying, geological and pedological (soil) study, hydrology, socio-economic and irrigation agronomy study, environmental impact due to the project and water shed management disciplines has been involved to come up with one common points.

## 9.4 Descriptions of the existing environments

9.4.1 Natural Resources environment

Generally, the project site including the micro catchments of the sub water shed is poor in natural resources environment due to deforestation for further agricultural lands by and this deforestation of the cover condition will result in degrading soil potentials of land productivity (resources), reduces the potentials of perennial rivers, as well as drying small annual streams and spring gradually. Also manmade and natural hazard has been observed due to poor land use and managements. Bur moreover, a great emphasizes (attention should be given towards the activities of integrated agricultural and agronomic measure in collaboration with the activity of the intended small scale irrigation development project. In order to maintain or Re-habilitate the degraded resources of the site including the sub water shed areas and should be the only sole remedy and recommended issuances. In the future coming short run and long term activity of the community and the concerned departments (sectors) of governmental as well as nongovernmental development bodies. Also it is advisable that, community based or sub water shed based integrated soil and water conservation practices are crucial for sustainable and effective production productivity.

To sum up, due to the project there is no significant negative impacts will be expected because no properties like house, farm lands and other perennial crops will not affect significantly but some forest trees, bushes and shrubs will be removed during weir construction, canal excavation as well as at the place where constriction material (basalt) and pedological (soil) disturbance will be expected but not significant because it can be easily re-habilitated after some engineering works as well as during and after project construction/ implementation/ operation/.

9.4.2 Socio Economic Environment.

Mixed farming system that is subsistence agriculture is the major socio-economic environments. Animal husbandry and crop production are carried out integrate and are considered the primary and secondary activity of the community for the major livelihoods respectively to produce major crops like maize, sorghum teff, soya bean, barley, Noug, sesame, Legume chat, some vegetable and different horticultural crops at the back farm yards of individuals peasants. Maize and sorghum stands first which is followed by vegetable and horticultural crops production respectively in terms of in intensity and productivity as well as in term of home consumption and marketing purposes for the major livelihoods of the communities’ entire socio-economic environment.

Even though the problem of public health services is not exists or not series significantly, is advisable to intend (plan) standardized humans and animals health clinic with skills professionals surrounding the project site the type (standard) as well as capacity of the clinic (health) extension located near by the project is not sufficient enough cam pared to the number of population n of the area in additions, to shortages of faculties & materials as well as skilled health professionals has been observed. Therefore it is very crucial to take under consideration in the future short and long run activities because it can plays a significant role in the situations of health environment In relations to the of the project development to perform integrated sustainable agricultural practices under both rain fed and irrigation system to boasting up of both production intensity and productivity environments of the area in general

The most common and prevalent human diseases in the project site and the surrounding areas includes firstly malaria followed by Typhoid’s, headache, viral and bacterial diseases as well as internal parasitic diseases and the like has been observed from surroundings of the project site peasants health professionals and from the district concerned departments (sector) of health office. The major constraints in the activity of animal husbandry includes the problem of diseases like Tryponomisis, Black legs, African horse sickness pastlurollosis, internal parasite (flume) and external parasitic diseases (thick and mangimites), besides the absence of animal health clinic service shortages of grazing land as well as poor care and management has been observed in both project site and the surrounding areas. There is also crop production constraints for the reason of low crop productivity are includes. Crop diseases (late blight, leaf blight, early blight, smut, rust and some others. Crop pests (stalk borer, weevils, cut worms, Egyptian worm, and some problem of termite) .Weeds and predators as well as occasional erratic nature of rain fall with heavy storms and other related constraints has been attempted to observe including public service such as telecommunication, pots office, accessibility (Road) electricity and some other problems were exist but not affect the project significantly because it can be alleviated gradually in the future.

## 9.4. Positive Environmental impacts

Some of the positive environmental impacts of the project are includes. To bring positive (good) socio economic environments and simultaneously to re-establish the complicated and disturbed eco-system and degraded natural resources environment. To improve (re generate) the micro climate of the area through strong and sustainable system (practices) of integrated agriculture. To be planned effective utilization of the existing natural resources and to reduce wastage, thereby, the existing irrigation practices shall be carried out both extensively and intensively.

- Erosion hazards like gully, sheet rills, silting up, deforestation, over grazing and other similar constraints be improved through integrated water shed components

To overcome drought and famine and/ or unexpected man made & natural hazards through sustained productive rain fed and irrigation development during dry season and, thereby, enabling to produce twice or more as a result the scheme provides necessary foods for human and green fodder for animal in residual forms

## 9.5. Negative environmental Impact.

Even though the main stricture of the scheme passes through the beneficiaries villages and farm sites, it will not affect (disturb) the existing settlements, properties (houses) but as to our observation some number forest trees, bushes and shrubs will be removed during weir constriction excavation of main canal profile, and also distraction of some plant (trees) as well as geological and pedological (soil) disturbances at the place where construction materials were produced.

During the operation of the project through its entire live, it might be malarial diseases due to mismanagement of water and excess accumulation of water in the canal also one suspicion. Generally in most cases, erosion problem and silting up may happens during the project construction and implementation there by it can disturbs the stability of soil textural and structural formation, there for care should be given during the time in general

## 9.6. Mitigation measures of the project.

Generally, moreover, it requires attention towards to improve and sustain the existing status of natural resources environment besides the activities of sustainable integrated soil and water conservation practices in collaboration with irrigation development. This nothing, but for effectiveness and productivity of the project.

9.6.1. Soil, Erosion and siltation.

Good soil practices (tillage) and management should be carried out to correct the heaviness of soil Ph and physical properties if the problem my happen. Excess accumulation of water should be drained and canal cleaning also important to be free from malarial suspicion and other related problem in and around the project.

Good agronomic practices and management s (rotating crops, inter cropping and others) to improve soil fertility condition besides biological and physical means. The water shed development plan that incorporates the activity of soil and water conservation practices in collaboration with irrigation development, there by the problem of erosion hazards like gully formation, drought, sliding of land again irrigation strictures and some others will be minimized and planned to be effective utilization of resources (land, water and others) wisely, and should be operational for both boasting up of production as well as ceasing (minimizing) the constraints.

## 9.9 Conclusions and Recommendation.

The activity of soil and water conservation practices should incorporate in the sub water shed developmental plan and the activity should be operational for its effectiveness. The proposed project is environmentally feasible with more dominating positive aspects having some minor that can be corrected negative impacts, so that it is possible to proceed with the next step of an action in general.

# 10. Shonkora Financial Analysis Report

10.1. Introduction

Shonkora  Small-Scale Irrigation project is proposed on the full and alternate utilization of Shonkora  River. West Wollegga Zone Water, Mineral and Energy Office under took the feasibility study of this project. The financial analysis is intended to assess the financial impacts on project participant. In case of this project, therefore, this analysis will seek to assess the financial effects on the existing farm household and their families, which will be involved in investing in and operating the project.

It will show the rate of return to the project, which will indicate the degree of financial viability of the project. The analysis will also indicate the net returns, which will accrue to the peasants. The magnitude of these returns will in turn; reflect the extent of incentive for them in order to adopt new and improved inputs and practices.

10.2. Project Area (Location)

The project is located in Oromia National Regional State, West Wollega Zone, Haru   District in a Peasant Association named Kombolcha Yonge . The project is also located on Shonkora   River and its tributaries.

10.3. Objectives and purpose of the analysis

The main and pertinent objective and purpose of this financial analysis includes:

- Asses financial profitability of the project from the points of view of participants involved in it i.e. farmers

- To obtain an indication whether the expected change of income of families is equate enough to induce farmers to under take the problem and risk in making the necessary investment and efforts to adopt innovation proposed in the project.

10. 4. Methodology, Assumptions and Estimates

10.4.1. Field visit and data collection

Field visit was made with the crew to the project site where the proposed interventions are to be implemented. Assumption, parameters and estimate used are thus based on the result of observations, secondary data and discussions carried out among the beneficiaries and key informants in the project area. Generally, field observation, group and Household interview, discussion with Peasant Association, district and other governmental officials and review of secondary data are all the source of information for this analysis.

10.4.2. Crop Budget

The financial crop budgets are designed to calculate the financial costs of production and financial gross and net returns to crops per hectares under the project. Generally the crop budgets with and without project conditions have been prepared because of the requirement of determining the incremental return which can be solely attributed to the project. Under this financial analysis crop budgets were prepared for both with and without project situation.

      - Component of Crop budgets with the project

In this financial analysis the preparation of crop budgets includes:

- The preparation of crop intensity (land development plan)

- The selection of crops to be grown.

- Determination of optimum yield for each crop to be achieved.

- Yield builds -up period from year 1 to the year when optimum yield is achieved.

- Optimum level of use of inputs at the optimum yield level.

- Pattern of uses of inputs from year 1 to the year when optimum yield is achieved.

      - Components of Crop Budgets ‘‘with out ‘’ Project

Under without project case, existing crops, existing cultivated land, yield and current price of inputs are considered for the preparation of crop budget.

  - Input and Out put

On weir and irrigation structure an engineer provided investment data. The agronomist provided basic data such as land use, cropping patterns and yield. Inputs parameters were also developed from the unit requirement of seed rates, fertilizers, labor days and oxen days required for one hectare of land.

The average yields of existing and proposed crops grown and total crop production in the “with out” and “with” the project period is also taken for the analysis.

  - Identification of project Costs

Under this financial analysis costs generally analyzed in to three broad categories.

10.6.1. Investment costs

This cost includes cost required for construction of the project, Headwork and irrigation infrastructures, small farm tools, drainage works and crop protection spray equipments. Here the major cost is project investment costs, which includes

Table 1. Project Investment Cost

| No | Work Item | Cost (ETB) | % Cost | Community share (%) |
| --- | --- | --- | --- | --- |
| 1 | Camping & Mobilization | 373,592.91 | 5.48 | 682,325.114 |
| 2 | Access road | 540,837.00 | 7.93 |  |
| 3 | Head Work | 1,745,287.78 | 25.58 |  |
| 4 | Canals and other irrigation infrastructures | 2,704,224.56 | 39.63 |  |
| 5 | Earthen Canal | 88,747.50 | 1.30 |  |
| 6 | On Farm Structure | 24272.08 | 0.36 |  |
| 7 | Pipe Culverts | 48582 | 0.71 |  |
| 8 | Chute Structure | 246887.71 | 3.62 |  |
| 9 | Turn outs | 55128.92 | 0.81 |  |
| 10 | Flume | 995,690.68 | 14.59 |  |
| 11 | Total | 6,823,251.14 |  |  |
|  | Vat=15%of total | 1,023,487.67 |  |  |
|  | Grand total | 7,846,738.81 |  |  |
|  | Cost per hectare | 136,465.02 |  |  |

    - Operation and maintenance cost

Under this analysis the operation and maintenance costs consists of Maintenance cost of major civil work, cost of materials for repair and of tertiary irrigation and drainage system and maintenance cost of infrastructure. So that under this case operating and maintenance cost 2% of the total investment cost were taken for the analysis.

    - Replacement cost

Major irrigation structure and equipment will have to be replaced periodically according to the span of each item during the life of the project. Therefore, replacement cost 10% of the major structure are assumed and taken for the analysis “with” the project case.

10.7. Benefits:

Benefits may be direct or indirect. “With” project benefit stream analysis, benefits are estimated based on cropping pattern proposed, one season for dry season irrigation and the other for wet season irrigation. Cropping intensity of 141%  to 189.6% of the command area are assumed to be under irrigation for the 1st to 5th year respectively after the construction is completed.

Yield build up is prepared for each crop of with project and optimum yield is assumed to reach in the   project life. Area and yield of crop with the existing production is assumed to be constant. Generally the direct and indirect  benefit of this irrigation project some may includes increase household yield, employment creation, increase government revenue, improve health ,educational and other social status of the direct target group and the surrounding communities as a whole.

10.8. Market, price of input and out put

10.8.1. Market

Market and price analysis farms are an integral part of financial analysis. In the area there are about four market sites at 13-28 km’s radius, of these markets Haru/Jitu and Gimbie are the largest and important promising markets for out puts and inputs.

These markets are big enough to absorb the out puts of the project and the project has to compute with other competitors (irrigation site) which are already producing similar out put in the neighboring district.  Gimbie District) market is the other alternative markets for out puts and inputs of the area. The area is accessible for retailer and whole sealers during both seasons. This area still has a good advantage in utilizing the existing market in relation to other irrigation sites.. Price of inputs and out puts

Market price is used in valuing either costs or benefits. In this financial analysis farm gate price of input and out puts are used for estimation of costs and benefits. These farm gate prices were collected in and around the project area during the time of field study. Constant prices are used in estimating financial costs and benefits of the project. This is not true in reality because of inflation in the one hand and seasonal price fluctuation of out puts from time to time on the other hand. Price of out puts is determined by demand and supply while the input price of improved seed, fertilizer and others are determined by the government on fixed rate per season.

10.8.3. Comparison between “with” and “without” project.

In making analysis, costs and benefits are clearly identified and calculated for both “with” and “without” project case. Incremental project cost where determined by deducting the gross benefit of the “with” project situation from the gross benefits of the “with out” project condition. Finally net incremental benefits where calculated by subtracting incremental cost from incremental benefits. Therefore, comparison were made between with and with out project situation.

10.8. 4. Project Period

The project life is taken to be 20 years for the analysis. However, in principle, project life is determined by the technical life of the major capital items of the proposed project.

10.8. 5. Opportunity cost of Capital

The opportunity cost of capital is taken to be 10%, which is assumed for this analysis.

10.8.6. . Discounted Measures of the project

Financial net present value (FNPV), financial internal rate of return (FIRR), and B/C ratio are used to determine the financial viability of the proposed project. The FNPV measures the attractiveness of project and the decision criteria is to accept project where FNPV is positive when discounted at the opportunity cost of capital.

The FIRR earns back all the capital and operating costs expended upon it and pay a given percent for the use of the money in the mean time. The selection criteria are to accept the projects with FIRR greater than the opportunity cost of capital. Benefit - cost ratio (B/C ratio) is the ratio of the present worth of benefits to the present worth of costs. The selection criteria in financial B/c ratio are accepting projects where the B/C ratio is one or more when discounted at the opportunity cost of capital.

- Financial Analysis results

The financial analysis was carried out after developing all the available assumptions and parameters. The magnitude of the returns will also reflect the extent of incentive for the farmers. The financial analysis results are presented in Base Financial Analysis   using NPV criterion, the project earns a net present value of 13,194,513.62,IRR 46% and B/C Ratio 2.9 That is, since the NPV is positive, IRR is greater than 10% the and B/C is greater than 1 the project is recommended for implementation. As the finding in Sensitivity 1 depicts, NPV 9,892,319.80 using the IRR criterion, the project earns 33%, more than the opportunity cost of capital, indicating the viability of the project. Based on the B/C ratio criterion 2.2 the project is viable to implement because greater than 1. Looking the overall performance of the project based on the simultaneous use of the selection criteria of discounted measures of project worth in Base FA and second FA, the Other FA results indicate Difficult to implementing the project.

12. Sensitivity analysis

Sensitivity analysis involves identifying the variables that most influence a projects net benefit and quantifying the extent of their influence, and assessing the probable economic effects of the results of uncertainties and risks associated with the project.

- Sensitivity analysis for this project was carried out under the following major variables.

- Increasing the cost of the project by 20% maintaining other factors constant;

- Decreasing the benefit of the project by 20% maintaining the factors constant;

- The simultaneous increases of cost by 20% and decrease of benefit by 20% maintaining other factors constant.

Table-2: Sensitivity Analysis

| Ser. No | Conditions | Financial analysis results |  |  |
| --- | --- | --- | --- | --- |
|  |  | FNPV (Birr) | FIRR (%) | B/C Ratio |
| 1 | Base values | $13,194,513.62 | 46% | 2.9 |
| 2 | Cost by 20% other things remain constant | 9,892,319.80 | 33% | 2.2 |
| 3 | Benefit by 20% other things remain constant | 18,656,541.81 |  | 0.9 |
| 4 | Cost by 20% and benefit by 20% simultaneously O. + F.R.C | ($12,674,382.11) |  | -2 |

12.  Conclusion

As it is observed from the sensitivity analysis result the project become sensitive for decrease benefit by 20% and still highly sensitive for simultaneous effect that is increase cost by 20% and Decrease benefit by 20% and IRR is difficult to obtain under these. Therefore, consideration must be given to those factors that have distress the benefit stream (Yield, area of cultivation and price of products) and in this case the cost of production must stay at the minimum level as much as possible.