OROMIYA IRRIGATION DEVELOPMENT AUTHORITY (OIDA)

ARSI ZONE IRRIGATION DEVELOPMENT AUTHORITY (AZIDA)

Robe Welteyi

Small Scale Pump Irrigation Project

Study & Design Reviewed by OIDA-AGP Team

october, 2016

Batu

Table of Contents

List of Working Groups	7

Abbreviations	8

Executive Summary	10

INTRODUCTION	11

1.	SOCIO – ECONOMY	1

1.1. Back ground of the project Study	1

1.2. Objectives of the Project Study	2

1.2.1 General objectives	2

1.2.2 Specific objectives	2

1.3. Approach & Methodology of Study	3

1.4. Administrative Structure or Location of the project	3

2. Socio-Economic Profile of the project area	4

2.1. Head work & command area Location	4

2.2. Project Beneficiaries	4

2.3. The Population Distribution of the project area	4

2.3.1 Demographic composition	4

2.4. The households’ characteristics in the project area	5

3. Resource ownership of the project area beneficiaries	6

3.1. Land access & existing management	6

3.1.1. Land use	6

3.1.2. Land tenure	6

3.2. Housing of Beneficiaries in the project area	7

3.3. Economic Base and Occupation in the project area	7

3.3.1. Crop production	7

3.3.2 Crop Diseases	9

3.3.3. Livestock production	9

3.3.4. Off farm income & none farm income	11

3.4. Farm Equipment & Transportation Services	11

4. Social Services in the project area	12

4.1. Health services	12

4.2. Water Supply services	13

4.3. Education services	13

4.4. Road Accessibility	14

4.5. Electricity and Telephone Services in the project area	14

5. Institutional assessment & project implementation arrangement in the project area	15

5.1. Irrigation Experience	15

5.2. The peasant Association	15

5.3. Water users Association	16

5.4. Organization & Management	16

5.5 Agricultural Services and Agricultural input Marketing in the project area	16

5.6 Cooperative & Marketing Organizations	17

5.7. Gender /Women’s involvement in the project	18

5.8. Labor supply and Demand	18

6. Project Benefits & Impacts	19

6.1. Project Benefits	19

6.2. Project Impacts	19

7. Opportunities, Constraints & Negative Impacts of the project	20

7.1. Opportunities & Constraints of the project	20

8. Socio-Economic Interventions	20

9. Conclusions and Recommendations	21

2. COMMUNITY PARTICIPATION	22

2.1. Back ground of the project Study	22

2.2. Objective of community participation	22

2.3. Methodologies	23

2.4 Community awareness creation	23

2.4.1The beneficiaries Interest	23

2.4.2. Irrigation Benefits	23

2.4.3. Community Interest and Area of participation	24

2.4.4 Land Reallocation	24

2.5 The beneficiary of the project	24

2.6. The Water Users Association (WUA)	25

2.7. Conclusion and Recommendation	25

3. AGRONOMY	26

3.1 General	26

3.2 Agro ecology	26

3.3 Methodology	27

3.4 Objective of the study	27

3.5 Land use programme	27

3.6.   Crop production	28

3.7 Existing situation of irrigation practices	29

3.8 Existing cropping calendar of the area	30

3.9 Livestock production	31

3.10 Proposed cropping patterns	32

3.11	Crop management of proposed crops	33

3.12 Irrigated crop management	34

3.13 Yield potential	36

3.14 Extension and credit services	37

3.15 Crop water requirement	37

3.16 Effective Rainfall	38

3.17 Irrigation efficiency	39

3.18 Project water Requirement (water duty)	46

3.18.1 Depth of irrigation Application and irrigation interval	46

3.18.2 Irrigation intervals	47

3.19 Conclusion	47

4 WATERSHED MANAGEMENT	48

4.1 Executive summary	48

4.2 Methodology	48

4.3 Objectives of the study	48

4.4 Watershed Description	48

4.4.1 Geographic location	48

4.4.2 Climate and topography	48

4.4.3 Soil Nature	49

4.4.4 Catchments condition	49

4.4.5 Drainage	49

4.4.6 Forest	49

4.4.7. Land use	50

4.4.8. Economic Aspect	50

4.4.9. Major Watershed problems of the area	51

4.4.10. Suggested solutions	51

4.4.11 Conclusion and recommendation	53

5. SOIL	54

5.1 General	54

5.2 Methodology	54

5.3 Objectives of the study	54

5.4 Physical properties of the soils	54

5.4.1 Soil depth	55

5.4.2 Soil texture	55

5.4.3 Soil structure	56

5.4.4 Soil colour	56

5.4.5 Bulk Density	56

5.4.6 Porosity	56

5.4.7 Infiltration	57

5.4.8 Permeability	57

5.4.9 Available water capacity (Available moisture AM)	57

5.5 Chemical properties of the soils	57

5.6. Recommendation and conclusion	58

6	ENVIRONMENTAL IMPACT ASSESSMENT	59

6.1	Introduction	59

6.2 Description of the existing Environment	59

6.3	Project Impacts	60

6.3.1	Positive Impacts	60

6.3.2	Negative Impacts	60

6.4	Conclusion and Recommendation	61

7.	GEOLOGY AND GEO- TECHNIQUES	62

7.1	Objective and Methodology	62

7.2	Engineering Geology	62

7.2.1 The Pump site	63

7.2.2 Main canal geology	63

7.3 Construction Materials	64

7.4	Conclusion and Recommendation	64

8. HYDROLOGY	65

8.1   Catchments characteristics	65

8.2 Hydrological element	66

9. IRRIGATION AND DRAINAGE SYSTEM DEVELOPMENT	68

9.1 Objective	68

9.2 Methodology	68

9.3 Irrigation System lay out	69

9.3.1 System of supply	69

9.3.2 Source of irrigation water	69

9.3.3 Command area	69

9.4 Surveying work	69

9.4.1 Geology of the pump site	70

9.4.2 Pump site selection and location	70

9.5 Total supply discharge and water budget	70

9.5.1Irrigation schedule	72

9.5.2 Proposed water distribution method	72

9.5.3 Unit irrigation flow	73

9.6 Design of Guide wall	73

9.7 Design of approach canal	73

9.8 Design of suction pool	74

9.9 Design of the Delivery pool	75

9.10 Design of Pump and other appurtenant structures	75

9.10.1 Diameter of suction pipe	76

9.10.2 Diameter of delivery pipe	76

9.10.3 Pumping head	77

9.11 Power Required	79

9.12The net positive suction head (NPSH)	80

9.13 Operating Cost	81

9.14 Pressure on delivery pipe	81

9.15 Summary of pumping unit	81

9.16 Pump and Motor dimension	82

9.17 Pump and motor seat	82

9.18 Pump house	83

9.19 Design of Canals Alignment	84

9.19.1 Design of Main canal	84

9.19.2 Design of Secondary canal	85

9.19.3 Alignment of Tertiary canals	86

9.19.4 Alignment of the feeder canals	86

9.20 Design of hydraulic structure	86

9.20.1 Design of Drop	86

9.19.2 Design of Turn out	87

10. FINANCIAL ANALYSIS	88

10.1. Introduction	88

10.2. Assumptions	88

10.2.1. Field visit and data collection	88

10.2.2. Inputs and out puts	88

10.2.3. Average yields	88

10.2.4. The proposed irrigation area	89

10.2.5. Production grows with our case	89

10.3. Guide lines	89

10.3.1 .Farm budget	89

10.3.2. Comparison b/n "with “and "without" project	89

10.3.3. Price of inputs and out puts.	90

10.3.4. Project period	90

10.3.5. Opportunity cost	90

10.4. Discounted measures of the project	90

10.5. Financial Analysis Result	90

10.6. Risk and sensitivity analysis	92

10.7. Conclusions for Financial Analysis Result	96

Annex A. Unit Rate Analysis	108

Annex B: Labor Cost Estimation for Robe Walta'i SSIP	113

Annex C: Total Unit Rate (Material & Labor Costs) For Robe Walta'i SSIP	114

Annex D- Bill of Quantity of Robe Walta'i SSIP	115

# List of Working Groups

| Ser. No | Duty in the project | Name |
| --- | --- | --- |
| 1 | Socio-Economy | Husein Bariso |
| 2 | Agronomy | Tesfaw Abay |
| 3 | Soil | Tesfaw Abay |
| 4 | Water Shed Management | Tesfaw Abay |
| 5 | Environmental Impact Assessment | Teshome Edae |
| 6 | Community | Husein Bariso |
| 7 | Geology | Birhanu Muse |
| 8 | Hydrology | Birhanu Muse |
| 9 | Engineering | Teshome Edae |
| 10 | Financial Analysis | Husein Bariso |
| 11 | Surveying and drawing | Mulat Teshome |
| 12 | Checking the document | Tesfaye Gudissa |
| 13 | Compiling and Editing | Teshome Edae |

# Abbreviations

OWRB- Oromia Water Resources Bureau

AZWMEO-Arsi Zone Water Mineral & Energy Office

DA- Development agent

PA- Peasant Association

FAO- Food and Agricultural Organization

UNDP-United Nations Development Program

CAD- Computer Aided Design

IRR- Internal Rate of Return

NPV-Net Present Value

BCR- Benefit to Cost Ratio

HH- Household

PRA-Participatory Rural Approach

WUA-Water Users Association

WUC- Water Users Co-operative

ARD- Agriculture and Rural Development

FTC- Farmers Training Center

TGP- Total Growing Period

MD-Man Days

CA-Catchments Area

M.a.s-Meter above sea level

Hs-Suction head

Hd-Delivery head

SBL-Suction Bed Level

PSL-Pump Suction Level

PCL-Pump Canal Level

SALIENT FEATURES OF THE PROJECT

| Project name | Robe Welteyi SSI project |
| --- | --- |
| Region/Zone/District | Oromia/Arsi/Lemu & Bilbilo |
| P.A/Village | Welteyi Nega (Robe Gerjeda) |
| Location coordinates | 70 10’ N latitude and 390 26’ E longitudes |
| Average altitude in the command | 2300m.a.s.l |
| Mean annual rain fall | 1265mm (Asasa) |
| Net irrigable area | 50ha |
| Water source | Wabe Shebele River |
| Base flow/Peak flow | 100 lit/sec / 345 m3/sec |
| Water shed basin/ Area | Wabe / km2 |
| Beneficiary households/ Total Population | 100/600 |
| Water duty/Unit flow | 2 l/s/ha, 3.8 l/s |
| Proposed crops In dry season | -Carrot, Beet root, Garlic, kale, Potato, Cabbage |
| Major activities | -Camping -Pump house -pipe, pump, motor maintenance &transformer installation -Irrigation structures : -Guide Wall –Suction pool -Approach Cana l –Delivery Pool -Irrigation canals |
| Length of main pipe line | 1200m |
| No/ length of main canal/Q | 1 / 900m/100 l/s |
| No/ length of secondary canal | 1/940m |
| No/ length of tertiary canal | 15/150-200m |
| Flow/control in the system | Continuous/Rotational |
| Pump & Accessories | WHP=65hp Actual BHP=160hp=120kw WHP=65hp Total pressure head=62m Suction pipe size=11” Steel pipe Delivery pipe size=10” UPVC PN16 |
| Total irrigation structures | -Drops (25) & Turnout (15) |
| Total project cost | 8,146,139.10 ETB |
| Cost per ha | 162,923.00 ETB |
| IRR/BCR/NPV | 89%/1.74/9,733,399.09 ETB |

# Executive Summary

R

obe Welteyi Small Scale Pump Irrigation Project is proposed based on community need assessment. The communities in the project area do have rain fall shortage. The project is located in Lemu and Bilbilo district of Arsi Zone.

The beneficiaries of this proposed scheme are members of Walteyi Nega peasant Association (Kebele).

The main project activities include pump and Electric Motor installation. It requires constructing of permanent simple intake guide wall, approach canal excavation, suction pool excavation, installation of deliver pipe line, construction of main canal & other irrigation facilities. About 50ha of land is considered to be under the project part. The source of water for irrigation is Wabe Shebele River which is one of the tributaries Wabe basins.

The project costs about 8,146,139.10EBirr in which the benefiting families contribute (315,295.00E Birr) 3.87% of total project cost either in terms of provision of free labor, cash or in kind (supply of local construction material).

Assuming the project life to be about 20 years, it was tried to determine the profitability of the project using discounted measures of project worth. Accordingly the FNPV of the project is about Birr 9,733,399.09 the FIRR of the project was determined to be about 89% & the FCBR is about 1.74.

Based on these discounted measures of project worthiness the project can be recommended for implementation.

# INTRODUCTION

The regional state of Oromia has give high priority to Irrigation development in the drought prone areas of the region, so as to achieve self-sufficiency in food and means of income generating for the peasants by this to eradicate poverty.

Robe Welteyi Small-scale pump irrigation project is located latitude 070 10' N and longitude 390 26' E in Arsi Zone  Lemu & Bilbilo district at the d/s of the Melka Wakena Hydro electric power Dam. The area is medium high land, with erratic rainfall distribution. The need for irrigation at that area is unquestionable and is a key element to increase agricultural production over the area.

The Arsi zone Water, Mineral and Energy office has conducted a detail study in Robe Welteyi Small Scale Pump Irrigation project.

In this document the following disciplines are dealt so as to evaluate the feasibility of the project, Community, Agronomy, Soil, Watershed management, Environmental Impact Assessment, Topography survey, Geology, Hydrology, Socio-Economic study and Financial analysis.

# SOCIO – ECONOMY

1. Introduction

## 1.1. Back ground of the project Study

Lemmu & Bilbillo woreda with an area of 1200.02 Km2 or 120,002 hectares located in Oromia Region, Arsi Zone with shares boundary lines of Four intervention woredas, i.e., Digelu & Tijo woreda in the North, Gedeb Asasa in the South, Shirka in the East and Munessa woreda in the West, undulating plane, high mountains like, Galema, Honkolo and Kakka relatively down and up hills characterizes the district.

The ecological division of the project area is sub tropical. The average altitude of the area is 2300 m. a. s .l. The rainfall pattern is bi-modal and almost all parts of the area receive low to high rainfall during the main rainy season called summer. The main rainy season begins in June and prolonged to September.  The short rainy season under normal condition, starts in February and extends to April. The annual rainfall is 1265 mm. Annual mean temperature ranges from 7.5 - 21.6 co.

Significant target population Welteyi Negeya depends on subsistence agriculture and animal husbandry which is significant source of income for their livelihood.  Crop production is the major agricultural activity and almost all is rain fed. The major crops produced are cereals followed by oil seeds and pulses in terms of their importance.  Wabe River which is used for Melka Wakena hydro electric power plant is the proposed River for modern irrigation. There are promising command areas which found along the river side. However, there is no perennial rivers in the area except Wabe River which is used for Melka Wakena hydro electric power plant, due to these problems no irrigation potential in the PA level and Only small area of land that is 3 hectares cultivated by irrigation to produce different vegetables dominantly by Onion, potato, Tomato and Chillies from different springs outside of project area.

The main problems of agriculture in this area is, the traditional farming system that relies on rain fed agricultural production which are currently being used to prove erratic rain fall distribution to bring the production to level that could full fill the house hold food requirements and the technological backwardness coupled with the dependency on rain fall agriculture mainly production of food crops which has made the life of farmers venerable. So, Modern irrigation system in the area is a must since there is enough extra water out flow from Robe Welteyi hydro electric power plant.

## 1.2. Objectives of the Project Study

### 1.2.1 General objectives

The project is aimed at contributing in strategy of securing food at Regional level and house hold food self-sufficiency specifically in the project area.   In doing so dependency on rain fed crop production would be reduced to some extent.  In general year round production system by minimizing dependency on rainfall pattern is the main objective of Robe Welteyi small scale irrigation project. About 100 households together with their families could directly benefit from this project.  About 50 hectares of land is estimated to be targeted for crop production mainly better income generating crops, which can minimize sale of grains at low price during the harvesting time.

### 1.2.2 Specific objectives

The following can be also specific objectives as a result of the detail study of this project and the implementation of this project:-

- To describe the existing socio-economic condition of the community in the area.

- To assess the main economic basis of the area.

- To identify major development potentials, problems and constraints of the target groups.

- To improve the dietary habit and nutritional status of the targeted groups.

- To avail fresh fruits and vegetables at affordable   prices in the local market.

- To increase the cash earning capacity of the participants and their purchasing power.

- Provision of employment opportunities for the increasing number of unemployed and under employed rural labour.

- To see the viability of the project area & finally, to recommend possible intervention measures.

## 1.3. Approach & Methodology of Study

The methodologies which were used during the detail study were PRA approach, both primary and secondary data information for this specific project, which includes:-

- Field observation.

- Carry out personal interview using unstructured questionnaires.

- Collecting secondary data from different offices.

- Review of available relevant document.

- Market survey regarding supply and demand for crops in the nearby markets.

- Discussions with farmers and development agents.

- Briefings to woreda agricultural and water resource offices on the objectives of the project.

## Administrative Structure or Location of the project

Robe Welteyi irrigation project is found in Oromia Regional State, Arsi Zone, Lemmu and Bilbillo district, Welteyi Negeya PA of which at 56km from Bokoji town and 112km from Assela Zonal town. Geographically, the project site is found at latitude of 7010’N, longitude of 39026’E and the average elevation at the site is 2300 m.a.s.l.

Lemmu & Bilbillo district has an area of 1200.2 km2 which is located in Central Oromia Region, Arsi Zone with shares boundary lines of four intervention districts i.e. Digelu & Tijo woreda in the North, Gedeb Asasa in the South, Shirka in the East and Munessa Woreda in the West, Undulating plane, high mountains like Galema, Honkolo and Kakka relatively down and up hills characterizes the district.

# 2. Socio-Economic Profile of the project area

## 2.1. Head work & command area Location

The head work of this Robe Welteyi project is found at Melka Wakana Hydro electric power plant near Robe small local town at specific site called Alentu. The system proposed is pump irrigation from Wabe River. All the proposed command areas are found in Welteyi Negeya   peasant Association. The total proposed command areas are about 50 hectares with the total of 100 beneficiaries HH.

## 2.2. Project Beneficiaries

According to the data collected from Welteyi Negeya PA, the total populations of the project area PA are approximately 5,000, from which 2,400 are males and 2,600 are females. The beneficiary households of the intended irrigation project are 100farmers.

## 2.3. The Population Distribution of the project area

The community in the project area is not living in group as that of urban. But as elsewhere rural communities, they are living in clustered pattern within and outside of the command area. In the case of Robe Welteyi irrigation project the majority of the communities live outside of the command area. The population growth rate is very fast as other part of the country. There are no migrations of the communities from the project area since there are no bad drought and disasters.

### 2.3.1 Demographic composition

According to the data collected from Welteyi Negeya PA, the total populations of the project area PA are 5,000, from which 2,400 are males and 2,600 are females. The beneficiary households of the intended irrigation project are 100farmers.

Table 1- Shows the beneficiary HHS age and sex composition

| Age group | Sex composition |  |  |
| --- | --- | --- | --- |
|  | Male | Female | Total |
| 0-5 years | - | - | - |
| 6-15 years | - | - | - |
| 16 -59 years | 70 | 20 | 90 |
| > 60 years | 10 | - | 10 |
| Total | 80 | 20 | 100 |

Source: -  Welteyi Negeya PA Office

## 2.4. The households’ characteristics in the project area

The majorities of the population living in the Peasant Association area are ethnically Oromo’s and speak “A fan Oromo” and certain amounts of other nationalities also live there.  But they are very few   in number as compared to Oromo people.

The dwellers of the project area culturally about 90 % of the beneficiaries are followers of Muslim religion and about 9 % are the followers of Orthodox religion and the rest 1% are the followers of the other religion. Regarding the feeding habits, they use the major staple crops in the area, especially Wheat and Barley.  The two staple crops are the most crucial crops for making cultural food called “Injera”.

The average family size per/HH in the project area is 7 (seven). Most of households’ labors in the project area are active labor forces which are supported by family labor.

# 3. Resource ownership of the project area beneficiaries

## 3.1. Land access & existing management

### 3.1.1. Land use

Out of the total area, the cultivated lands of the project area (PA) represent about 68 %.  The average land holding size per house hold is about 2 hectares. But since land is not properly distributed, actual land holding size ranges from 0 to 7 hectares per house hold.  The detail land use pattern of the woreda and the project area shows on the following table,

Table- 2 Land use pattern

| No | Land use pattern | Woreda |  | PA |  | Remark |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Lemmu & Bilbilo |  | Welteyi Negeya |  |  |
|  |  | Ha | % | Ha | % |  |
| 1 | Cultivated land | 18400 | 15 | 5331 | 68 |  |
| 2 | Grazing land | 9672 | 8 | 1500 | 19 |  |
| 3 | Forest land | 4787.17 | 4 | 50 | 1 |  |
| 4 | Potential land | 69622 | 58 | - | - |  |
| 5 | Others | 17521 | 15 | 920 | 12 |  |
|  | Total | 120002.17 | 100 | 7801 | 100 |  |

Source: - Woreda Agric. Office and PA Office.

### 3.1.2. Land tenure

The existing land policy in the country favors tenure security for the peasantry.  But, others opponents oppose this idea saying that there should be owner ship right.  According to the government land should not subject at sale and long term mortgaging, because this condition can aggravate the loose of land by poor farmers and accumulation of land by few rural urban migration can be an out come together with other Social problems.  The land tenure system in the project is similar to that of in the other part of the nation.  No land redistribution has been exercised since the 1975 rural land reform.  Actually a lots of land transfer has been made in the area.  A father has to share his holding for his elder son who has no other job opportunities.

The beneficiary aware about the Oromia rural land policy, which is recently proclaimed also, asserts that there is no need of redistribution except that of irrigation land.  A family is expected to have not more than 0.5 hectares of irrigable land.

## 3.2. Housing of Beneficiaries in the project area

Most of the housing systems of the beneficiaries around the project area are Iron roofed houses which have electric supplies & however, some beneficiary households have grass roofed houses with the absence of modern sewerage systems.

## 3.3. Economic Base and Occupation in the project area

Significant target population, Robe welteyi irrigation beneficiaries depend on subsistence agriculture and animal husbandry which is significant source of income for their livelihood.  Crop production is the major agricultural activity and almost all is rain fed. The major crops produced are cereals followed by oil seeds and pulses in terms of their importance

The main problem is, the traditional farming system that relies on rain fed agricultural production which are currently being used to bring the production to levels that could full fill the house hold food requirements and the technological backwardness coupled with the dependency on rain fall agriculture mainly production of food crops  that has made the life of farmers venerable. Despite based up on the bottom out let flow of hydro  electric power plant Dam of the water resource the farmers are requesting Modern irrigation in the area. For the reason adopting modern irrigation system is a must

### 3.3.1. Crop production

Oxen ploughing are the common tillage practice in the project area. The cereal crops produced in the area are Wheat & Barely respectively. Next to cereal crops, the area is known for its oil seed production. These are Lin seed and Rapeseed.  As to the pulse crop, Haricot bean and field pea are produced. The production period is dominantly “Meher” season. Even though some Cereals and vegetable crops like Barely, Teff, Potato, cabbage, Chillies, Maize and carrot are produced at small scale in ‘’Belg’’ season, all the production activities undertaken in the project area are dominantly rain fed. Wheat and Barley is the major cereal crop that is being produced by the farmers of the area as a stable food and cash crop. But due to moisture stress during flowering fruit setting stage, rust and lack of pesticides and improved seed are contributing for low yield reduction.

Table -3 Existing cropping pattern on rain fed

| No | Crop type | Woreda |  |  | PA |  |  | Project area |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Lemmu &Bilbillo |  |  | Welteyi Negeya |  |  | Welteyi Negeya |  |  |  |  |
|  |  | Area ha | Yield Qt/ha | % | Area ha | Yield Qt/ha | % | Area ha |  | Yield Qt/ha |  | % |
| I | Rain fed |  |  |  |  |  |  |  |  |  |  |  |
| 1 | Wheat | 22869 | 18 | 37 | 3408 | 20 | 67 | - |  | - |  | - |
| 2 | Barely | 22234 | 23 | 36 | 735 | 18 | 14 | - |  | - |  | - |
| 3 | H/ Bean | 2400 | 14.5 | 4 | 30 | 10 | 0.6 | - |  | - |  | - |
| 4 | Field pea | 1652 | 12 | 3 | 18 | 10 | 0.4 | - |  | - |  | - |
| 5 | Linseed | 531 | 12 | 1 | 850 | 6 | 17 | - |  | - |  | - |
| 6 | Rapeseed | 9479 | 14 | 15 | 20 | 7 | 0.4 | - |  | - |  | - |
| 7 | Teff | 2500 | 10 | 4 | 50 | 8 | 0.6 | - |  | - |  | - |
| 8 | Maize | 251 | 35 | 0.4 | - | - | - | - |  | - |  | - |
| 9 | Oat | 16 | 16 | 0.03 | - | - | - | - |  | - |  | - |
| II | Vegetables |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Potato | 436.9 | 87 | 0.7 | 0.5 | 270 | 17 | - | - |  | - |  |
| 11 | Head Cabbage | 18.7 | 120 | 0.03 | - | - | - | - | - |  | - |  |
| 12 | Beet Root | 16 | 110 | 0.03 | 0.5 | 150 | 17 | - | - |  | - |  |
| 13 | Carrot | 20.8 | 70 | 0.03 | - | - | - | - | - |  | - |  |
| 14 | Kale | 39.5 | 70 | 0.06 | 0.5 | 120 | 17 | - | - |  | - |  |
| 15 | Shallot | 28 | 110 | 0.04 | - | - | - | - | - |  | - |  |
| 16 | Onion | 12 | 120 | 0.02 | 1.0 | 180 | 32 | - | - |  | - |  |
| 17 | Garlic | 30 | 30 | 0.05 | 0.5 | 25 | 17 | - | - |  | - |  |
|  | Total | 62533.9 | 51.3 | 100 | 5114 | 69 | 100 | - | - |  | - |  |

Source: - Woreda Agric. Office & PA DA Office.

According to the households survey the yield of production and productivity of crops were very low.  The following reasons are the major constraints and problems identified with regard to low crop production:-

- As a result of increase in population, there is a shortage of farm land.

- Lack of traction animals.

- Crops pests, diseases and wildlife problems.

- Low inputs usage due to its higher prices or weak economic conditions of farmers to purchases inputs at prevailing market price.

- The use of traditional way of farming tools style under existing farming practices.

### 3.3.2 Crop Diseases

Crop diseases and pests found in the project area are Rust, shoot fly, cut worm, Aphids and other soil born diseases.  Bermuda grass, wild oats and broad leaf weeds also contribute for yield reduction.

### 3.3.3. Livestock production

Since, the significant target area being on semi arid or dry sub tropical the population of the area, experiences livestock raring as main economic activity next to crop production. In such an economy livestock provides as traction power for agricultural activities and also used as a means of transportation and even as an asset to be drawn in case of emergency.  Moreover, livestock can be used as source of food for the family. Due to all the above mentioned reasons; farmers are too much interesting to have large number of livestock especially on district level even though grazing area is a limited factor.

The average livestock holding is 4 heads per house hold in the district.  Although the number of livestock population is very high, the productivity of this economic sub-sector is very low.  Most of the cattle heads are indigenous breeds. Decrease in the size of grazing land, inadequate feed supply, undeveloped veterinary clinic, poor market facilities, prevalence of diseases like Anthrax and Blackleg rarely, Internal and External parasites, especially thick on shouts, equines and bovines are the major controlling factors in livestock production. To alleviate the above mentioned problems, the livestock extension services available to the community should be encouraged strongly. The feed source of livestock in the area is crop residues, cut & carry, grazing pasture and industrial bi-products especially for fattening programme. The grazing arrangement among farmers is free grazing. The livestock populations of the PA and in the district are shown in the table below.

Table-4 Livestock population

| No | Type | District |  | PA |  | Remark |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Quantity/No | % | Quantity/No | % |  |
| 1 | Bovine/cattle’s | 286,518 | 34 | 17601 | 49 |  |
| 2 | Shouts/sheep & Goat | 366,265 | 43 | 8053 | 23 |  |
| 3 | Equines/Horse Donkey | 123348 | 15 | 3912 | 11 |  |
| 4 | Poultry | 70244 | 8 | 6129 | 17 |  |
|  | Total | 846735 | 100 | 35695 | 100 |  |

3.3.3.1 Animal Health post

There is one animal health post in the proposed project area.  There are three types of animal health posts in the district. The three types of animal health posts in the district have different capacities.

3.3.3.2 Grazing land

There is no area of land that is used as communal grazing land. From the visual observation, the proposed project will not have negative impact on the live stock production system in the area because almost all the irrigable land was used as a crop producing area, not as grazing land.  The proposed irrigation project will rather help in alleviating the feed shortage by using the by -products of irrigated crops during the dry seasons. In general, during personal interview animal husbandry was suffering from various problems.  Some of these problems are:-

- Feed shortage because almost all of the land area is under tillage.

- Livestock diseases, such as: - Anthrax, Blackleg etc...

- Lack of awareness, i.e. peasants is interested in the number of livestock not in the productivity per head (productivity in quality).

### 3.3.4. Off farm income & none farm income

In addition to crop production and livestock husbandry the project area communities’ use off farm activities & none farm incomes like, pity trade in the project area.

## 3.4. Farm Equipment & Transportation Services

The beneficiary households around the project area use modern farming equipments and traditional farming equipments like hand tools for ploughing their farm lands and with the help of oxen. Some farmers do not use modern farming system in spite of their weak economy.

Even though, the road from Bokoji to Robe is accessible through Robe Welteyi command area, most of farmers around the project area use horse, mule & donkey for transportation purpose rather than four wheel vehicles from Robe local town to Bokoji 56km away from the project area.

# 4. Social Services in the project area

## 4.1. Health services

There is a health service, i.e. Health clinic at Welteyi Negeya PA particularly in Robe small local town and more ever, different health services are found at Meraro, & Bokoji town 37 & 56km away from the project site respectively. For further treatment the beneficiary communities are referred to Asella Hospital, which is located about 112Km away from the project site. According to information gathered from the community during study the project site is exposed to certain diseases such as:-

- Respiratory diseases

- Bronco – pneumonia

- Water born intestinal disease (parasite)

- Wounds

- Diarrhea

- Gastritis and

- Common –cold

Table- 5 Health situations of the district and PA

| No | Categories | District |  | PA |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Quantity | Beneficiary | Quantity | Beneficiary |
| 1 | Health center | 1 | 38000 | 1 | 1000 |
| 2 | Health station | 3 | 60000 | 1 | 10000 |
| 3 | Health post | 10 | 65000 | 1 | 15000 |

Source: - L/Bilbilo District health office

Therefore, the implementation of this Robe Welteyi small scale irrigation project will be expected to support the community in the area economically for income generating.  So that, the rural community in the area will in a position to reduce certain health problems.

## 4.2. Water Supply services

Some of the communities in the proposed project area are forced to drink clean potable water from Wabe River, particularly communities which live in Robe small town.  So the communities around the proposed project area have no great problem access to potable water. This will make the community free from water borne parasites and other related diseases. In addition, there are different types of water schemes constructed within the district that supplies potable water for some community out of the proposed project peasant association. These different types of water schemes are: hand pump, spring protected and Bore holes.

However, some farmers who are far apart from Robe local town are in shortage potable water supply. Hence, the water service giving body should give attention to the potable water for rural community in the project area in order to reduce water borne diseases.

Table -6 shows the details of the water situation in the district and PA

| No. | Category of scheme | District |  | PA |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Quantity | Beneficiary | Quantity | Beneficiary |
| 1 | Hand pump | 2 | 3000 | - | - |
| 2 | Spring protected | 10 | 30000 | - | - |
| 3 | Bore holes | 1 | 5000 | - | - |
| 4 | Dam | 1 | 6500 | - | - |

Source: - L/Bilbillo District WMEO office

## 4.3. Education services

There is one junior elementary school Robe Gerjeda (1-8) and one high school Kersa Woshentu (9-10) in the project site peasant association at Robe small town.

According to information that was taken from concerned body during study a good attention towards education of the proposed project area children are seen.  That means the participation of school aged children is considerably more.  However, there are some factors which affect the participation of children to school, such as:-

- Traditional and cultural influences specially female children.

- Low income of  their families and

- Lack of awareness of some families about the benefit of education, especially female students.

From secondary data gathered from woreda education office, out of the school aged children more than 85% has been attending their education in the district.

Table-7 shows total number of schools in the district and PA

| No | Types of school | Number of schools |  |
| --- | --- | --- | --- |
|  |  | District | PA |
| 1 | Elementary school (1-4) | 10 | - |
| 2 | Junior Elementary school (1-8) | 18 | 1 |
| 3 | High school (9 -12) | 1 | 1 |
|  | Total | 29 | 2 |

Source: - L/Bilbilo Education Office

## 4.4. Road Accessibility

The project site is accessible at a distance of 56 km from Bokoji town which is the capital town of the district towards South-east direction. The project is found on the main gravel road from Bokoji to Robe small town.  There are about three potential markets near the project area, namely:- Asella, 112km away from the project site, Bokoji,56 km away from the project site, and Sagure 87km away from the project site. In addition to these potential markets there are small local markets near the project area, such as: - Meraro, Sirba, and Bobisa. The communities around the project site should go to Bokoji woreda town 56Km away from the command area on their foot, pack animals and four wheel vehicles for marketing as well as to get better social service facilities.

## 4.5. Electricity and Telephone Services in the project area

There are electricity and telephone services in the project area and in the PA at all. So, most of farmers in project area can use mobile phone since there is mobile service in the project area.

# 5. Institutional assessment & project implementation arrangement in the project area

## 5.1. Irrigation Experience

No Intensive irrigation practices are going on along the tributaries of Wabe River. However, there are small farm plots under taken by the springs found on Welteyi Negeya PA. The totals of 12 households are cultivating about 3 hectares of land. The major vegetable crops produced under traditional irrigation and rain fed in the PA is Potato, kale, Onion, Chillies, and Tomato. The demand of Onion and potato create a good opportunities for farmers to earn good income for his family consumption and other external expenses.

Table -8 Existing cropping pattern on Irrigation

| No | Crop type | Woreda ( Lemmu & Bilbillo) |  |  | PA (welteyi Negeya) |  |  | Project (welteyi Negeya) |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Area ha | Yield Qt/ha | % | Area ha | Yield Qt/ha | % | Area ha | Yield Qt/ha | % |
| 1 | Potato | 436.9 | 87 | 73 | 0.5 | 270 | 17 | - | - | - |
| 2 | Kale | 18.7 | 120 | 3 | 0.5 | 150 | 17 | - | - | - |
| 3 | B/Root | 16 | 110 | 3 | 0.5 | 150 | 17 | - | - | - |
| 4 | Carrot | 20.8 | 70 | 3 | - | - | - | - | - | - |
| 5 | Kale | 39.5 | 70 | 7 |  |  |  | - | - | - |
| 6 | Shallot | 28 | 110 | 5 | - | - | - |  |  |  |
| 7 | Onion | 12 | 120 | 2 | 1 | 180 | 32 | - | - | - |
| 8 | Garlic | 30 | 30 | 5 | 0.5 | 25 | 17 | - | - | - |
|  | Total | 601.9 | 89.6 | 100 | 3 | 69 | 100 | - | - | - |

Source: - Woreda Agriculture Office & PA D Office.

## 5.2. The peasant Association

All persons in the project area are a member of the PA basically, the PA leader functions to the society mainly dealing on various social, economical, political and other development operations. Development agent assigned from the district Agriculture and Rural Development office is also available at near project site.

## 5.3. Water users Association

The water Users Association is responsible for overall administrative matter in the PA, i.e. Handle administration aspects including border conflicts, inheritance conflicts etc and implement all government regulations at grass root level. The Water User Association is mandated to the regulation of the water use, mobilization of the community to maintain irrigation system and other activities.  Finally, the water users association with 7 (seven) committee members were established for this project to implement the mentioned activities.

## 5.4. Organization & Management

For the successful achievement of this project objective, government will provide technical assistance and funding budget during its implementation.  It also needs follow-up and evaluating with zonal departments for its completion. In addition technical training to beneficiary farmers in irrigated agriculture will be given by the concerned bodies.

The zonal office with the government also should give due attention in organizing and strengthening water users association (WUA) in all aspects.

## 5.5 Agricultural Services and Agricultural input Marketing in the project area

There are about three development assistants (DA) working in the project area with three different fields of specializations in diploma level. Farmer training centre (FTC) exists in PA with demonstration plots of land. Therefore, it is predicted that there is no problem of Agricultural extension service for the beneficiaries in the future for modern irrigation.

The agricultural extension services and technologies available to the community are input supply such as chemical fertilizer (DAP and Urea), improved seeds and herbicides from Galema farmers union, MOA for extension package programme and from retailers.  But farmers are not capable of using the proper amount as the cost of inputs is higher. Due to shortage of improved seed most of the farm land dominantly covered by local seeds which contributes for low productivity of yields. So within a five years irrigation development implementation programme the irrigation extension component is expected to play a major role in bringing a sustainable change in production. Encouraging seed multiplication programme on farmers field with the collaboration of different nongovernmental organization strengthen the capacity of farmers union, training of farmers and agricultural development staff, integrated pest management, a strong extension service with an internally well organized supervision system are some of the suggested solutions just to improve the practical and theoretical know how of improved agricultural technologies.

Marketing of agricultural inputs practiced so far in the project was, such as: - fertilizer, improved seed and certain chemicals.  These inputs supplied through agricultural office of the district based on the farmers' interest.

In order to use effectively such inputs in simplest way without any problems, certain measures have to be adjusted:-

Credit facilities have to be arranged & organized. Some of the credits organizations which give credit facilities are:-

- Oromia Cooperative Bank

- Local Micro Finance Organization

- Small Scale Micro Enterprises

- District Cooperative Office

- NGO & other concerned bodies

## 5.6 Cooperative & Marketing Organizations

Marketing service for the proposed project product is very essential factor to be seriously considered in the study of irrigation development.  The project area is accessible at a distance of 56km from Bokoji, the capital town of the district and 112 km away from Asella zonal town, 46 km away from Meraro neighbor town.  In the long run, for reliable market, the established union organization can take their product to the marketable area, so that the community will benefit from every direction.

The most dominant transports facilities used for supply farm product to market are; four wheel vehicles, horse and donkey in the area.

There are three potential markets are found around the proposed project area.  These possible potential markets are the following:-

- Meraro: - At a distance of 46 km from the project site.

- Bokoji: - At a distance of 56km from the project site.

- Asella town: -   At a distance of 112Km from the project site.

Even though, there is no well organized cooperative in the project area, there is well organized traditional institution called “Idir” through which beneficiaries help each other by giving simple credit services. However, they can get credit service from Oromia credit & saving Association of Lemmu & Bilbillo branch and other credit providing institutions.

More ever, Galema farmers union provides inputs and credit service for the farmers around the project area.

## 5.7. Gender /Women’s involvement in the project

Women involvements in the project are low & need more awareness creation by concerned body. However, some of the women are organized themselves in small scale micro enterprise in the peasant Association. So, supporting the women to involve in modern irrigation project is the main focus area of our government & the concerned body should take this mandate.

## 5.8. Labor supply and Demand

From our observation and assessment of community interest and also their attitudinal change towards irrigation development, we will expect that the targeted group's beneficiary community will cover most of the unskilled labor requirement during the implementation.  In addition to beneficiary participation it is also possible to get labor for implementation from the near town such as, Robe, Meraro and Bokoji town.

# 6. Project Benefits & Impacts

## 6.1. Project Benefits

One of the major objectives of the small scale irrigation project is to secure the food requirement at least to certain extent and it can alleviate poverty reduction by contributing food self- sufficiency for the community in the area. The project introduces the way to improve food security and self sufficiency with making awareness to the community by expanding new agricultural production system through application of irrigation extending, which helps the community to produce vegetables. So that the nutritional values and income generation of the community is raised.

The project will create a temporarily job opportunity for seasonal employment during its implementation i.e. there can be an opportunity to live in a casual basis. This contributes to increase additional financial source during the idle labor (slack) time. In addition, it helps the beneficiary reducing depending on rain-fed crop production.

Finally, the major benefits of this proposed project are:

- Food self sufficiency.

- Introduce new agriculture production system.

- Helps the community to produce vegetables which are economical as well as nutritionally important.

- Employment opportunity during the idle time.

## 6.2. Project Impacts

According to the assessment collected from PA & different offices and from practical observation during the detail study the implementation of this project has no any impact on the community around the project.

# 7. Opportunities, Constraints & Negative Impacts of the project

## 7.1. Opportunities & Constraints of the project

The project area is endowed with good land and water resources potential. The Wabe River, which is the most favorable River in the project area, is flowing near the project site. However, with this potential resource, the area is still suffering from serious food shortage and agricultural development remains at its low level because of the various constraints.

Some of them are the following:-

- High populations pressure so that lack of land for tilling and grazing.

- Low level of input use in fear of high price.

- Traditional way of farming style and farming tools.

# 8. Socio-Economic Interventions

Technological way of intervention, which includes for instances watershed development to protect erosion at headwork area. It can be intervened by local and traditional way and technological supports, which includes agricultural extension services, introduction of traditional irrigation, and local measure of crop pest control with cultural method, animal feeding and breeding etc.

In general, some of the points which needs government and concerned body interventions are:

- Strengthening women involvement in small scale irrigation activities.

- Construction of Cattle traps for beneficiary animals to provide them with enough water.

- Supply of Selected seed, fertilizers and chemicals by concerned bodies to the beneficiary at the project site.

- Involvement of the nearby Hydro Electric Power Plant in supporting the beneficiaries in the development of social services for the project area communities.

# 9. Conclusions and Recommendations

The Robe Welteyi small-scale project will bring something substantial socio-economic benefits to community of the area especially to the beneficiary of irrigation scheme. The main expected benefits to the local population are increased crop yields with improved irrigation system.

This will result in increased crop production. This means it facilitates in the area of diet improvement. In addition this will create job opportunity for the local people. These improvements in income positively affect their living standard to fulfill their basic human necessities.

Therefore, the implementation of this project creates proven economic condition for the beneficiaries of the project area and hence the project is feasible from the socio-economic point of view.

# 2. COMMUNITY PARTICIPATION

2. Introduction

## 2.1. Back ground of the project Study

Communities’ participation in irrigation development project has a great role in the development of the project. It is believed that community has both the right and the responsibility to be involved in the identification; planning, implementation, Monitoring and evaluation of the irrigation development project which either positively or negatively affect their livelihood of the communities. Moreover, identifying communities participation and willingness in different phases of project study particularly feasibility study is very essential. Therefore, assessing the community participation for Robe Welteyi irrigation project is the main concern of this section.

## 2.2. Objective of community participation

The community participation has emerged as one of the central objectives in Robe Welteyi small-Scale irrigation project for the following objectives.

- To identifying community willingness and participation in implementation and operation stage.

- To mobilize local resources, organize and creativity of people for the project activity.

- To provide legitimacy to the project activity.

- To promote commitment on the part of the people in its implementation.

- To assure sustainability of the project.

- To create sense of ownership.

- To raise awareness among the community the causes of their problems and the potential and means they have at disposal to tackle the problems.

- To develop empowering among the community so that it gives to access to relevant information and opportunity to influence decision.

## 2.3. Methodologies

The following methodologies were used in the identification of communities need or communities’ participations during the detail study of this project are:-

- PRA techniques.

- Making decision with local administrator.

- Discussion with PA leader.

- Interviewing individual beneficiary.

- Calling general meeting of the beneficiaries & all the concerned bodies.

- Discussion with district irrigation experts.

- Discussion with model farmers within the command area.

- Discussion with site development agents (DAs).

## 2.4 Community awareness creation

Awareness creation regarding changes in environment, resource, climatic condition, population pressure, benefit and the need for irrigation project were discussed as agenda. Different issues were raised and discussed by the participants. The participants of the meeting gave different issues about:-

- Their interest

- Irrigation benefits.

- Area of participation

- Land reallocation

### 2.4.1The beneficiaries Interest

The idea of the proposed irrigation project is emerged from the beneficiaries around the project area. Because of the awareness of the communities around the proposed project area are very high. The discussion was made by study crew during detail study with the command area beneficiaries and they were very interested to have this "a golden chance".

They would like to thank the government bodies to have this chance with the name of all beneficiaries, which means they have high interest towards this irrigation project.

### 2.4.2. Irrigation Benefits

During the discussion, the following points were forwarded as irrigation benefits:

- To generate income.

- To improve their livelihood.

- To minimize dependency on rainfall.

- To increase farm intensity.

### 2.4.3. Community Interest and Area of participation

The community has agreed on the following points during the meeting:-

- To give necessary information and fully motivated during implementation.

- In Collection of local materials.

- Labor contribution during construction.

- In water management.

- In scheme management.

- Cost sharing (10% of the total project cost).

### 2.4.4 Land Reallocation

The community has agreed to redistribute or to reallocate the farmland according to government policy. Land issue was hot issue during the meeting. Way of land reallocation was discussed. Finally it was reached to exchange farmland to their relatives or friends i.e.

- The beneficiary communities are committed to redistribute the command area irrigation land among each other according to rural land proclamation No. 130/1999E.C.

- Acquisition of land and rights, land reallocation if one farmer has got more than 0.5 ha within command area.

## 2.5 The beneficiary of the project

The total area which is going to be developed 50 ha, 100 house hold are the users or beneficiaries of which 20 female headed families & 80 are male headed house hold. The following table explains the details one.

Table 1- Shows the beneficiary HHS age and sex composition

| Age group | Sex composition |  |  |
| --- | --- | --- | --- |
|  | Male | Female | Total |
| 0-5 years | - | - | - |
| 6-15 years | - | - | - |
| 6 -59 years | 70 | 20 | 90 |
| > 60 years | 10 | - | 10 |
| Total | 80 | 20 | 100 |

Source: -  Welteyi Negeya PA office

## 2.6. The Water Users Association (WUA)

The water users Association is responsible for overall administrative issues in the PA that is to handle administration aspects including border conflict, inheritance conflicts, etc and implement all government regulation at grass root level. The water users association is mandated to the regulation of water use, mobilization of the community to maintain their irrigation structures and other activities which need community participation. The WUA of this proposed project established 7(seven) executive committees of which one is Woman to strengthen gender participation.

## 2.7. Conclusion and Recommendation

The overall altitudes of the beneficiaries in contributing necessary inputs during the implementation of this project are promising.  Moreover, it is expected that the implementation of this SSIP will show a bright future to a community around the project area by income generating.

Therefore, it is advisable to implement this proposed project for the beneficiaries by the government or concerned body. Hence, the project is feasible from community point of view

Notation

All the necessary beneficiaries' agreement like:-

- The community petition.

- Confirmation letter from PA & District are attached to annex of this document.

# 3. AGRONOMY

## 3.1 General

Lemuna Bilbilo woreda with an area of 1200 Km2 or 120,002 hectares located in Oromia region Arsi Zone shares boundary lines of Four intervention woredas.Digeluna Tijo woreda in the North,Gedeb Asasa in the South,Shirka in the East and Munessa woreda in the West.  Undulating plane, high mountains like Galema, Hunqolo and Kakka relatively down and up hills characterizes the district.

Significant target population what we called Welteyi Nega depends on subsistence agriculture and animal husbandry which is significant source of income for their livelihood.  Crop production is the major agricultural activity and almost all is rain fed. The major crops produced are cereals followed by oil seeds and pulses in terms of their importance. Except Wabe river which is used for Melka Wakena hydro power plant and it’s promising command area found along the river side, there is no perennial rivers in the area, due to these problem no irrigation potential in the PA level. Only small area of land that is 3 hectares cultivated by irrigation to date with different vegetables dominantly by Onion, potato, Tomato and Chillies from different springs outside of project area.

The main problem is, the traditional farming system that relies on rain fed agricultural production which are currently being used have proven to be erratic to bring the production to levels that could full fill the house hold food requirements, The technological backwardness coupled with the dependency on rain fall agriculture mainly production of food crops has made the life of farmers venerable. Despite based up on the bottom out let flow of hydro power plant Dam of the water resource the farmers are requesting Modern irrigation in the area. For the reason that if feasible adopts irrigation system is a must

## 3.2 Agro ecology

The ecological division of the project area is semi arid “dry Woina Dega”.The average altitudes of the area is 2300 meters above sea level. The rainfall pattern is bi-modal and almost all parts of the area receive low to high rainfall during the main rainy season “Kiremt” with short wet period. The main rainy season begins in June and prolonged to September which the short rainy season”, under normal condition, starts in February and extends to April.

Months from October to February is known by long dry season in which traditional irrigation will be practiced. May also known by dry month; due to these case crops suffer from shortage of soil moisture unless it is supplemented with irrigation

The annual rainfall is 1265 mm. Annual mean temperature ranges between 7.5 degree centigrade to 21.6 degree centigrade. The growing season ranges from 90 to 140 days.

.

## 3.3 Methodology

The main methodologies adopted for conducting detail agronomic study of Robe Welteyi small scale irrigation project are as follows:-

  - Proper field observation of the command area

  - Discussions with farmers and development agents

  - Review of available relevant literature (documents)

  - Briefings to woreda agricultural  and water resource offices on the objectives of the project

  - Data gathered from agricultural and rural development and Irrigation process team.

## 3.4 Objective of the study

    - To determine the crop management system

    - To determine the crop water requirement and design supply

  - To determine the proposed irrigation agriculture

  - To show the existing farming system and land use pattern

## 3.5 Land use programme

Out of the total area, the cultivated lands of the project area (PA) represent about 68 %.  The average land holding size per house hold is about 2 hectares. But since land is not properly distributed, actual land holding size ranges from 0 to 7 hectares per house hold.  The detail land use pattern of the woreda and the project area shows on the following table,

Table 1 Land use programme

| No | Land use pattern | Woreda |  | PA |  | Remark |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Lemu & Bilbilo |  | Welteyi Nega |  |  |
|  |  | Ha | % | Ha | % |  |
| 1 | Cultivated land | 18400 | 15 | 5331 | 68 | 2 |
| 2 | Grazing land | 9672 | 8 | 1500 | 19 | 0.63 |
| 3 | Forest land | 4787.17 | 4 | 50 | 1 | 0.02 |
| 4 | Potential land | 69622 | 58 | - | - |  |
| 5 | Others | 17521 | 15 | 920 | 12 | 0.38 |
|  | Total | 120002.17 | 100 | 7801 | 100 |  |

Source: - Woreda Agric. Office and DA.

## 3.6.   Crop production

Ox ploughing is the common tillage practice in the project area. The cereal crops produced in the area are Wheat & Barely respectively. Next to cereal crops, the area is known for its oil seed production. These are Lin seed and Rapeseed.  As to the pulse crop, Haricot bean and field pea are produced. The production period is dominantly “meher” season, Even though some Cereals and vegetable crops like Barely, teff, Potato, cabbage, Chillies, Maize and carrot are produced at small scale in belg season, all the production activities undertaken in the project area are dominantly rain fed. Wheat and Barley are the major cereal crop that is being produced by the farmers of the area as a stable food and cash crop. But due to moisture stress during flowering fruit setting stage, rust and lack of pesticides and improved seed are contributing for low yield reduction.

Concerning maintenance of soil fertility, there are two methods being exercised in the area.  That is traditional and modern method.  The common traditional methods used to maintain soil fertility are manure and fallowing. While using chemical fertilizer and crop rotation are among the modern methods practiced. Cereals with pulses and oil seed crop are the only three main group of crops used for crop rotation but the cycle is not always kept. The good demand of wheat creates monocropping in the area. As to agricultural inputs utilization, the most essential agricultural inputs utilized in the area is fertilizer, followed by pesticides and improved seed variety. That means, chemical fertilizer is considered as a basic factor to improve land productivity and to substitute the degraded natural fertility of soil in the area. Hence, the farmers have a strong demand to utilize chemical fertilizer than any type of inputs. The source of agricultural inputs is Galema farmers union, private trades, Extension package and retailers.  But the farmers are not capable of using the proper amount, as the cost of inputs is higher, shortage of improved seeds also another main constraint of crop production in the area.  Important crop diseases and pests found in the project area are Rust, shoot fly, cut worm, Aphids and other soil born diseases.  Bermuda grass, wild oats and broad leaf weeds also contribute for yield reduction.

Table 2.  Existing cropping pattern on rainfed.

| No | Crop type | Woreda |  |  | PA |  |  | Project area |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Lemu & Bilbillo |  |  | Welteyi Nega |  |  | Welteyi Nega |  |  |
|  |  | Area ha | Yield Qt/ha | % | Area ha | Yield Qt/ha | % | Area ha | Yield Qt/ha | % |
| I | Rain fed |  |  |  |  |  |  |  |  |  |
| 1 | Wheat | 22869 | 18 | 37 | 3408 | 20 | 67 | - | - | - |
| 2 | Barely | 22234 | 23 | 36 | 735 | 18 | 14 | - | - | - |
| 3 | Horse & Haricot B | 2400 | 14.5 | 4 | 30 | 10 | 0.6 | - | - | - |
| 4 | Field pea | 1652 | 12 | 3 | 18 | 10 | 0.4 | - | - | - |
| 5 | Linseed | 531 | 12 | 1 | 850 | 6 | 17 | - | - | - |
| 6 | Rapeseed | 9479 | 14 | 15 | 20 | 7 | 0.4 | - | - | - |
| 7 | Teff | 2500 | 10 | 4 | 50 | 8 | 0.6 | - | - | - |
| 8 | Maize | 251 | 35 | 0.4 | - | - | - | - | - | - |
| 9 | Oat | 16 | 16 | 0.03 | - | - | - | - | - | - |
| II | Vegetables |  |  |  | 5111 | 11.3 | 100 |  |  |  |
| 10 | Potato | 436.9 | 87 | 0.7 | 0.5 | 270 | 17 | - | - | - |
| 11 | Head Cabbage | 18.7 | 120 | 0.03 | - | - | - | - | - | - |
| 12 | Beet Root | 16 | 110 | 0.03 | 0.5 | 150 | 17 | - | - | - |
| 13 | Carrot | 20.8 | 70 | 0.03 | - | - | - | - | - | - |
| 14 | Kale | 39.5 | 70 | 0.06 | 0.5 | 120 | 17 | - | - | - |
| 15 | Shallot | 28 | 110 | 0.04 | - | - | - | - | - | - |
| 16 | Onion | 12 | 120 | 0.02 | 1.0 | 180 | 32 | - | - | - |
| 17 | Garlic | 30 | 30 | 0.05 | 0.5 | 25 | 17 | - | - | - |
|  | Total | 62533.9 | 51.3 | 100 | 5114 | 69 | 100 | - | - | - |

Source: - Woreda Agric. Office & DA.

## 3.7 Existing situation of irrigation practices

No Intensive irrigation practices going on along the tributaries of Wabe River unless the small farm plots under taken by the springs found on Weltyi Nega PA. A total of 12 house hold is cultivating about 3 hectare of land. The major vegetable crops produced under traditional irrigation and rain fed in the PA is Potato, kale, Onion, Chillies, and Tomato. The demand of Onion and potato create a good opportunities for farmers to earn good income for his family consumption and other external expenses.

Table 3 Existing cropping pattern on Irrigation

| No | Crop type | Woreda (Lemu & Bilbilo) |  |  | PA (welteyi Nega) |  |  | Project (Welteyi Nega) |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Area ha | Yield Qt/ha | % | Area ha | Yield Qt/ha | % | Area ha | Yield Qt/ha | % |
| 1 | Potato | 436.9 | 87 | 73 | 0.5 | 270 | 17 | - | - | - |
| 2 | Kale | 18.7 | 120 | 3 | 0.5 | 150 | 17 | - | - | - |
| 3 | Beet Root | 16 | 110 | 3 | 0.5 | 150 | 17 | - | - | - |
| 4 | Carrot | 20.8 | 70 | 3 | - | - | - | - | - | - |
| 5 | Kale | 39.5 | 70 | 7 |  |  |  | - | - | - |
| 6 | Shallot | 28 | 110 | 5 | - | - | - |  |  |  |
| 7 | Onion | 12 | 120 | 2 | 1 | 180 | 32 | - | - | - |
| 8 | Garlic | 30 | 30 | 5 | 0.5 | 25 | 17 | - | - | - |
|  | Total | 601.9 | 89.6 | 100 | 3 | 69 | 100 | - | - | - |

Source: - Woreda Agri.office & DA.

## 3.8 Existing cropping calendar of the area

According to the agro-climate character of the project area, the only time irrigation starts is from end of October and ends in March.  So in the proposed project area a chance of growing crops three times per year is impossible for the reason that the rainy period and cropping calendar for summer crops for 6 months starting from June up to half of November. Cropping intensity and production potential are in general higher for crops under irrigation than for crops under dry land farming.  This calls for a balanced cropping programme, rotation possibilities and strict plant protection measures.

A cropping pattern has to be proposed in the design phase in that crop grown in wet season will get supplementary irrigation while crops grown in the dry season will be under full irrigation.

Table 4 Existing cropping calendar for major crops

| No | Crop type | Land preparation | Planting date |  | Weeding date | Harvesting date |
| --- | --- | --- | --- | --- | --- | --- |
| I | Rain fed |  |  |  |  |  |
| 1 | Wheat | April - May |  | June - July | Aug. – Sept. | Nov. – Dec |
| 2 | Barely | April – May |  | June - July | Aug. – Sept | Nov.-Dec. |
| 3 | Horse Bean | April - May |  | June 1st -30th | Aug.- Sept | Nov. - Dec. |
| 4 | Field pea | April– May |  | June 1st – 30th | July - Aug. | Nov. – Dec. |
| 5 | Lin seed | April.1st-30 |  | May-June | Aug.- Sept | Dec.1st-30th |
| 6 | Rapeseed | April – May |  | June 1st – 30th | - | Dec.- Jan. |
| 7 | Teff | Feb. – June |  | July 15th – Aug. | Mid. Aug. – Sep | Dec. – Jan. |
| 8 | Maize | Feb. – March |  | April 1st – 30th | June – July | Nov. – Dec |
| II | Irrigation |  |  |  |  |  |
| 1 | Potato | Oct. 20th – Nov. 15th |  | Nov. 15th – 30th | Dec. – Jan | March – April |
| 2 | Tomato | Oct. 20th – Nov. 30th |  | Dec. 5th – 30th | Jan- Feb. | March – April |
| 3 | Kale | Oct. 20th – Nov. 15th |  | Nov. 15th – 30th | Dec. – Jan. | March - April |
| 4 | Chillies | Oct. 20th – Nov. 15th |  | Nov. 15th – 30th | Dec. – Jan. | March - April |
| 5 | Onion | Oct. 20th – Nov. 30th |  | Dec. 5th – 30th | Jan. – Feb. | March - April |

Source: - Woreda Agric. Office, DA and Interviewed farmers.

## 3.9 Livestock production

The significant target area being on semi arid “Dry Woina Dega” the population of the area, experiences livestock raring as main economic activity next to crop production. In such an economy (mixed farming) livestock provides traction power for agricultural activities and also used as a means of transportation and even as an asset to be drawn in case of emergency.  Moreover, livestock can be used as source of food for the family. Due to all the above mentioned reasons; farmers are too much interesting to have large number of livestock especially on district level even though grazing area is a limited factor.

The average livestock holding is 4 heads per house hold.  Although the number of livestock population is very high, the productivity of this economic sub-sector is very low.  Most of the cattle heads are indigenous breeds. Decrease in the size of grazing land, inadequate feed supply, undeveloped veterinary clinic, poor market facilities, prevalence of diseases like Anthrax and Blackleg rarely, Internal and External parasites, especially thick on shouts, equines and bovines are the major controlling factors in livestock production. To alleviate the above mentioned problems, the livestock extension services available to the community should be encouraged strongly. On the other hand high temperature of the area affecting oxen severely during ploughing. And also algae affected healthy of cattle’s and quality of water.

The feed source of livestock in the area is crop residues, cut & carry, grazing pasture and industrial bi-products especially for fattening programme. The grazing arrangement among farmers is free grazing. The livestock population of the PA and the woreda shown on the table below.

Table 5 Livestock population

| No | Type | Woreda |  | PA |  | Average livestock holding per HH heads/PA |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Quantity/No | % | Quantity/No | % |  |
| 1 | Bovine/cattle’s | 286,518 | 34 | 17601 | 49 | 7.4 |
| 2 | Shouts/sheep & Goat | 366,265 | 43 | 8053 | 23 | 3.4 |
| 3 | Equines/Horse Donkey | 123348 | 15 | 3912 | 11 | 1.6 |
| 4 | Poultry | 70244 | 8 | 6129 | 17 | 2.6 |
|  | Total | 846735 | 100 | 35695 | 100 | 3.75 |

Beehive/on woreda level)                     PA Level

Traditional - 217 (- %)                                     -

Modern      -174 (o.6%)                                   -

Transional -213 (- %)                                      -

Source: - Woreda Agric. Office & DA

## 3.10 Proposed cropping patterns

A cropping pattern is proposed to grow in wet season and in dry season under full irrigation.  The objectives of selected crops are to increase food demand, to resist the incoming flood and providing source of income by reducing the shortage of rainfall by using irrigation technology.

The cropping pattern has to be proposed taking in to consideration the following factors:-

  - Area adaptability of the crop or agro climatic base

  - Productivity of the crop and soil fertility of the area and crop rotation

  - Subsistence and income generating possibilities

  - Marketing possibilities and demand of crops

  - Farmers preference, experience and tradition (food habit)

The proposed or selected crops are classified in to three groups. The vegetable group include Potato,Onion,cabbage(gurage),Chillies,Maize,Carrot,Beet root,Tomato,While the cereals group includes Wheat and Barley which is used to beneficiaries for income and house hold food security. Under fruits group like Avocado and Sugar cane is used for wind break and high economic demand for the community. The proposed crops and its calendar are in the following table.

Table 6:- Proposed cropping pattern & calendar for dry season crops.

| No | Selected crops | Area Coverage |  | Base period (Days) | Planting (sowing) date | Harvesting date |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | (ha) | % |  |  |  |
| 1 | Onion | 30 | 30 | 120 | 10 November. | 10 March |
| 2 | Potato | 20 | 20 | 120 | 10 November | 10 March |
| 3 | Tomato | 15 | 15 | 120 | 10 November | 10 March |
| 4 | Chillies | 20 | 20 | 120 | 10 November | 10 March |
| 5 | Garlic | 10 | 10 | 140 | 10 November | 30 February |
| 6 | H/cabbage | 5 | 5 | 110 | 10 November | 30 March |
|  | Total | 100 | 100 |  |  |  |

Table 7:- Proposed cropping pattern & calendar for wet season crops

| No | Selected crop | Area coverage |  | Base period (days) | Planting (solving) date | Harvesting date |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ha | % |  |  |  |
| 1 | Wheat | 40 | 40 | 122 | 10 June | 12 October |
| 2 | Barely | 15 | 15 | 95 | 15 June | 20 September |
| 3 | Linseed | 15 | 15 | 160 | 10 June | 10 November |
| 4 | Horse Bean | 10 | 10 | 140 | 10 June | 30 October |
| 5 | Field Pea | 6 | 6 | 140 | 10 June | 30 October |
| 6 | Lentle | 3 | 3 | 140 | 10 June | 30 October |
| 7 | Chick Pea | 3 | 3 | 123 | 7 June | 10 October |
| 8 | Fenugreek | 5 | 5 | 123 | 7 June | 10 October |
| 9 | Blackcumine | 3 | 3 | 165 | 10 June | 25 November |
|  | Total | 100 | 100 |  |  |  |

  - Crop management of proposed crops.

Agronomic measures like appropriate variety selection, proper spacing, input utilization, crop protection, weeding, cultivation, mulching, intercropping and proper time of planting and also Intensive water management and irrigation methods are some of the activities considered under crop management of proposed crops in the project area.

Table 8.  Diseases and pests management

| No | Selected crops | Susceptible disease | Preventing/Controlling mechanisms | Susceptible pests | Preventing/Controlling mechanism |
| --- | --- | --- | --- | --- | --- |
| 1 | Potato | Blight | - Use resistant varieties. - Use clean seed - Crop rotation - M.Ridomil 2 Kg/ha | - Aphids - Potato tuber moth | - Clean storage - Use chemical |
| 2 | Garlic | Leaf rust | - Use Disease free seed. - Treat the 100 Kg. bulb with 200 gm Benomel 15% | - Trips | - Field sanitation - Use endosulfan with 2-2.5Lit/ha. With 200 lt. of water |
| 3 | Onion | - Downy mildew - Purple blotch | - Crop rotation - Field sanitation - Ridomi gold 3-3.5 Lt/ha with 1000 Lt water - Use clean seed - Treat 100 Kg Onion bulb with 300 Lt Berets special | - Onion trips - Cut woman | - Field sanitation - Crop rotation - Use endosulfan 2-2.5 Lt/ha with 200 Lt of water |

Appropriate crop rotational possibilities of proposed crops in the project areas are vegetables on cereals and pulse crops.

## 3.12 Irrigated crop management

Crops have their own performance and physiological development in the cultivation system. Some details are provided in the following table.

Table 9 Irrigable crop management (soil Requirement)

| No | Crop | Sensitivity to salinity | PH ranges | Soil conditions |
| --- | --- | --- | --- | --- |
| 1 | Potato | Moderately sensitive | 6.8 | Medium texture soil, well drained soil |
| 2 | Onion | Sensitive | 6-7 | Medium texture soil, well drained soil |
| 3 | H/Cabbage | Moderately sensitive | 6-7 | Heavier loam soil |
| 4 | Tomato | Moderately | 5-7.5 | Light silt loam ,well drained soil |
| 5 | Chilies | Moderately | 6-7 | Light silt Loam |
| 6 | Garlic | Sensitive | 6-7 | Medium texture soil, well drained soil |

| No | Crop type | Fertilizer rate Kg/ha |  | Seed rate Kg/ha | Spacing /Cm |  | Recommended improved variety | Irrigation method | Furrow length (mts) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | DAP | Urea |  | b/n rows | b/n plants |  |  |  |
| 1 | Potato | 195 | 165 | 1800 | 75 | 30 | Holand, Tolcha, Jalanne,Gojam | Furrow | Max. 15 |
| 2 | Garlic | 200 | 150 | 800 | 30 | 15 | Tsedey (G-423 Bishoftu (W-014) | Furrow | Max. 15 |
| 3 | Onion | 200 | 150 | 1300 | 30 | 15 | Melkam,bombe red, Red Creole, Adama red, | Furrow | Max. 15 |
| 4 | H/ cabbage | 150 | 150 | 0.4 | 60 | 45 | Copenhagen market Early durum head | Furrow | Max. 15 |
| 5 | Chillies | 150 | 140 | 0.6 | 80 | 40 | Mareko fana,Baco local,Alaba | Furrow | Max. 15 |
| 6 | Tomato | 200 | 100 | 0.5 | 70 | 30 | Roma VF,Melkam, Marglove | Furrow | Max. 15 |

Table 10.  Improved crop management practices for proposed crops

Table 11 Recommended Agricultural inputs for proposed crops/ha

| No | Crop type | Chemicals (Lt/Kg/ha) |  |  |  | Fertilizer (Kg)ha |  |  |  | Manure |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Pesticide |  | Herbicide |  | DAP |  | Urea |  |  |
|  |  | 1- 3 Years | 4 – 5 Years | 1 _ 3 Years | 4 – 5 Years | 1 – 3 Years | 4 – 5 Years | 1 – 3 Year | 4 – 5 Year | 4 – 5 Yrs |
| 1 | Potato | 2.0 | 2.0 | 2.0 | 2.0 | 195 | 195 | 165 | 165 | Ditto |
| 2 | Garlic | 2.5 | 2.5 | 2.0 | 2.0 | 200 | 200 | 150 | 150 | Ditto |
| 3 | Onion | 2.5 | 2.5 | 2.0 | 2.0 | 200 | 200 | 150 | 150 | Ditto |
| 4 | H/cabbage | - | - | - | - | 150 | 150 | 150 | 150 | Ditto |
| 5 | Chillies | 2.0 | 2.0 | 2.0 | 2.0 | 150 | 150 | 140 | 140 | Ditto |
| 6 | Tomato | 2.0 | 2.0 | 2.0 | 2.0 | 200 | 200 | 100 | 100 | Ditto |

Table 12.  Labour Requirement for proposed irrigation crops

| No | Proposed crops | Activities | Unit | Frequency | Quantity | Remark |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Potato | Pre-planting Planting Irrigation Cultivation Fertilizing Crop protection Harvesting Transportation | OD OD MD MD MD MD MD MD | 4 1 8 2 2 1 1 1 | 4 4 4 14 4 20 22 22 |  |
| 2 | Garlic | Pre-planting Planting Irrigation Cultivation Fertilizing Crop protection Harvesting Transportation | OD OD MD MD MD MD MD MD | 4 1 4 2 2 1 1 1 | 4 4 4 14 4 2 20 20 |  |
| 3 | Onion | Pre-planting Planting Irrigation Cultivation Fertilizing Crop protection Harvesting Transportation | OD OD MD MD MD MD MD MD | 4 1 4 2 2 1 1 1 | 4 4 4 14 4 2 20 20 |  |
| 4 | Head cabbage | Pre-planting Planting Irrigation Cultivation Fertilizing Crop protection Harvesting Transportation | OD OD MD MD MD MD MD MD | 4 1 4 4 4 4 4 1 | 4 4 15 20 2 2 15 20 |  |
| 5 | Tomato | Pre-planting Planting Irrigation Cultivation Fertilizing Crop protection Harvesting Transportation | OD OD MD MD MD MD MD MD | 4 4 7 5 3 5 3 4 | 16 16 21 20 12 20 9 16 |  |
| 6 | Chillies | Pre-planting Planting Irrigation Cultivation Fertilizing Crop protection Harvesting Transportation | OD OD MD MD MD MD MD MD | 4 1 8 2 2 2 1 1 | 16 4 32 28 8 44 22 22 |  |

Table 13 Farm tools required / ha

| Type of tools | Unit | Quantity/ha | Remark |
| --- | --- | --- | --- |
| Shovel Hoe Rake Water can Wheel barrow Sickle Knapsack sprayer | No No No No No No No | 4 4 1 1 1 4 1 |  |

## 3.13 Yield potential

The land proposed for irrigation for the first year is 50 hectare. How ever since the land is irrigated twice a year, the actual land utilized for 100 hectare by 400 beneficiaries. So based on improved crop management practices that will be applied on proposed irrigated crops, the following estimated average yield will be expected from one hectare of land for the next consecutive five production years.

Table 14:- Estimated production target of the project-yield Qt/ha

| No | Crop type | 1st year | 2nd year | 3rd year | 4th year | 5th year |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Potato | 180 | 200 | 225 | 250 | 300 |
| 2 | Garlic | 60 | 80 | 115 | 125 | 130 |
| 3 | Onion | 125 | 130 | 135 | 140 | 150 |
| 4 | Head cabbage | 80 | 110 | 130 | 180 | 220 |
| 5 | Tomato | 150 | 200 | 220 | 250 | 300 |
| 6 | Chillies | 20 | 23 | 25 | 28 | 30 |

## 3.14 Extension and credit services

The agricultural extension services and technologies available to the community are input supply such as chemical fertilizer (DAP and Urea), improved seeds and herbicides from Galema farmers union, MOA for extension package programme and from retailers.  But farmers are not capable of using the proper amount as the cost of inputs is higher. Due to shortage of improved seed most of the farm land dominantly covered by local seeds which contributes for low productivity of yields. So within a five years irrigation development implementation programme the irrigation extension component is expected to play a major role in bringing a sustainable change in production. Encouraging seed multiplication programme on farmers field with the collaboration of FAO, IAR, MOA, strengthen the capacity of farmers union, training of farmers and agricultural development stuff, Integrated pest management, a strong extension service with an internally well organized supervision system are some of the suggested solutions just to improve the practical and theoretical know how of improved agricultural technologies

## 3.15 Crop water requirement

The relevant metrological data required for crop water requirement is taken from Asasa climate station which is far about 46 Km from the project site and 118 Km from Asella.The crop water requirement was computed on monthly basis. The modified penman method was adopted.  The general climatological and crop data for computer program are listed below.

Table 15 Climatic data computer retrieve /Asasa station)

| No | Items | Months |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | J | F | M | A | M | J | J | A | S | O | N | D | Year |
| 1 | Max. T0 (0C) | 20.9 | 21.6 | 21.2 | 20.2 | 20.7 | 20.8 | 19.5 | 19.1 | 19.3 | 18.7 | 19.2 | 20.2 | 20.1 |
| 2 | Min.T0 (0C) | 6.2 | 7.2 | 8.0 | 8.9 | 9.0 | 8.1 | 8.4 | 8.1 | 8.1 | 7.5 | 5.9 | 5.0 | 7.5 |
| 3 | R.H. (%) | 73 | 79 | 82 | 86 | 83 | 83 | 90 | 91 | 89 | 87 | 86 | 80 | 84 |
| 4 | Wind speed (km/day | 130 | 130 | 130 | 130 | 121 | 138 | 130 | 130 | 130 | 121 | 130 | 130 | 129 |
| 5 | Sunshine (9 hrs) | 7.9 | 6.7 | 6.2 | 5.9 | 6.4 | 6.2 | 5.1 | 5.4 | 5.8 | 5.6 | 6.8 | 8.4 | 6.4 |
| 6 | Solar radiation (MJ/m2/day | 19.4 | 18.8 | 19.0 | 18.5 | 18.9 | 18.1 | 16.6 | 17.5 | 18.2 | 17.3 | 18.0 | 19.7 | 18.3 |
| 7 | Eto (mm/day) | 3.3 | 3.4 | 3.4 | 3.2 | 3.3 | 3.3 | 2.9 | 3.0 | 3.1 | 2.9 | 3.0 | 3.2 | 1155 |

Source: Climatic data compiled by FAO Agro Met Unit

Table 16: Kc valve for dry season (complementary Irrigation)

| No | Crop | GP (days) | Area (ha) | Ja | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Potato | 120 | 20 | 1.18 | 0.57 |  |  |  |  |  |  |  |  | 0.45 | 0.75 |
| 2 | Garlic | 150 | 10 | 0.90 | 0.60 |  |  |  |  |  |  |  |  | 0.45 | 0.70 |
| 3 | Cabbage | 110 | 5 | 0.85 | 0.55 |  |  |  |  |  |  |  |  | 0.45 | 0.70 |
| 4 | Pepper | 120 | 20 | 0.90 | 0.60 |  |  |  |  |  |  |  |  | 0.45 | 0.70 |
| 5 | Onion | 120 | 30 | 0.97 | 0.68 |  |  |  |  |  |  |  |  | 0.45 | 0.75 |
| 6 | Tomato | 120 | 15 | 0.90 | 0.60 |  |  |  |  |  |  |  |  | 0.45 | 0.75 |

## 3.16 Effective Rainfall

The Rainfall data for the project area is taken from Asasa Meteorology station. According to the data obtained from the station the mean annual rainfall for the area is 1265 mm per annum, which will meet part of the crop water requirement. Out of this rainfall, portion of the rainfall can enter and be stored in root zone of the crop. This part of the rainfall, which is effectively used by the crop plant. And also considered in crop water requirement calculations.

According to the data collected, the total mean annual rainfall for the area is 1265 mm. The effective rainfall is computed from the following simple formula (method).

Pe = 0.8p – 25 if P> 75 mm/month

Pe = 0.6p – 10 if p< 75 mm/month

Where Pe = effective rainfall (mm/month)

P = Rain fall (mm/month)

Table 17; Effective Rain fall

| Month | Jan. | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Year |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| P(mm) | 46 | 87 | 135 | 155 | 101 | 95 | 157 | 165 | 144 | 103 | 54 | 23 | 1265 |
| PE(mm) | 17.6 | 44.6 | 83 | 99 | 55.8 | 51 | 100.6 | 107 | 90.2 | 57.4 | 22.2 | 3.8 | 732.2 |

## 3.17 Irrigation efficiency

The project efficiency is the ration between the water made directly available to the crops that released at the head works.  It determined by the canal system skill of beneficiaries, climate and soil condition.  Based on these factors the project efficiency or peak irrigation requirement is determined as follows.

Table 18; Irrigation efficiency

| Efficiencies | Range | Remark |
| --- | --- | --- |
| Conveyance (EC) | 0.75 |  |
| Field canal & Distribution (ED) | 0.75 |  |
| Field application (Ea) | 0.70 |  |
| Project efficiencies (EP) | 0.40 | 0.70x0.75x0.75 = 0.40 |

- Irrigation days per weeks = 7

- Irrigation hours per days  =10

| % | crop | J | F | M | A | M | J | J | A | S | O | N | D |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 10 | Onion |  |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Potato |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Chilies |  |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Tomato |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 | Garlic |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 | H/Cabbage |  |  |  |  |  |  |  |  |  |  |  |  |
| Mean Monthly T(oC ) |  | 13.55 | 14.4 | 14.6 | 14.55 | 14.85 | 14.45 | 13.95 | 13.6 | 13.7 | 13.1 | 12.55 | 12.6 |
| Mean Monthly p (mm) |  | 46 | 87 | 135 | 155 | 101 | 95 | 157 | 165 | 144 | 103 | 54 | 23 |
| ETo (mm/day) |  | 3.3 | 3.4 | 3.2 | 3.4 | 3.3 | 3.3 | 2.9 | 3.0 | 3.1 | 2.9 | 3.0 | 3.2 |

Table19; cropping pattern and cropping calendar diagrame, CA-100ha, C.intensity-200%
Table 20; Crop Water Requirement/ Design Supply

|  |  |  | Operation | Unit | Dry season Irrigation |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project: | Welteyi Nega | Crop: Onion |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Months |  |  |  |  |  |  |
| Zone: | Arsii | District:L/Bilbilo |  |  |  |  |  |  |  |  |  |
| S/N | Designat | Symbol |  |  | Nov. | Dec. |  | Jan. |  | Feb. |  |
| 1 | ETO | ETO | Penman | mm/month | 90 | 96 |  | 99 |  | 102 |  |
| 2 | Crop factor | Kc | Table 21 |  | 0.45 | 0.75 |  | 0.97 |  | 0.68 |  |
| 3 | Crop Evap. | ETcrop | 1x2 | mm/month | 40.5 | 72 |  | 96.03 |  | 69.36 |  |
| 4 | Rain fall | P | Station | mm/month | 54 | 23 |  | 46 |  | 87 |  |
| 5 | Effe. Rainfall | Pe | 0.8p-25/0.6p-10 | mm/month | - | - |  | - |  | - |  |
| 6 | TNI Req’t | INT | 3 minus 5 | mm/month | 40.5 | 72 |  | 96.03 |  | 69.36 |  |
| 7 | Project eff | EP | Calc overall eff |  | 0.45 | 0.45 |  | 0.45 |  | 0.45 |  |
| 8 | TGI Req’t | Lt | 6/7 | mm/month | 90 | 160 |  | 213.4 |  | 154.13 |  |
| 9 | sup req/ha | Qt | 8/259.2 | L/s | 0.35 | 0.62 |  | 0.82 |  | 0.59 |  |
| 10 | Irri area | A | Crop pattern | Ha | 30 | 30 |  | 30 |  | 30 |  |
| 11 | supp Reqt | Q | 9x10 | L/s | 10.5 | 18.6 |  | 24.6 |  | 17.84 |  |
| 12 | Hr app/d | Hr | Given | Hour | 12.0 | 12.0 |  | 12.0 |  | 12.0 |  |
| 13 | sup req’t | Q/d | (11)*(24/(12) | L/s | 21 | 37.2 |  | 49.2 |  | 35.68 |  |
| 14 | sup req’t | Q/d | (13)*(24/(12)/A | L/s/ha | 0.70 | 1.24 |  | 1.64 |  | 1.19 |  |
| 15 | Des. supp | q | Max (15)/A | L/s/ha |  |  | 1.64 |  |  |  |

Water Requirement/ Design Supply

| Project: | Welteyi Nega | Crop :POTATO |  |  | Dry season irrigation |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Zone: | Arsii |  | District;L/Bilbilo |  |  |  |  |  |  |  |  |
| S/N | Designat | Symbol | Operation | Unit | Months |  |  |  |  |  |  |
|  |  |  |  |  | Nov. |  | Dec. |  | Jan. |  | Feb. |
| 1 | ETO | ETO | Penman | mm/month | 90 |  | 96 |  | 99 |  | 102 |
| 2 | Crop factor | Kc | Fig1 & Table21 |  | 0.45 |  | 0.75 |  | 1.18 |  | 0.57 |
| 3 | Crop Evap.transp. | ETcrop | 1x2 | mm/month | 40.5 |  | 72 |  | 116.82 |  | 58.14 |
| 4 | Rain fall | P | Meteoro Data | mm/month | 54 |  | 23 |  | 46 |  | 87 |
| 5 | Effective Rainfall | Pe | 0.8p-25/0.6p-10 | mm/month | - |  | - |  | - |  | - |
| 6 | TNI Req’t | INT | 3 minus 6 | mm/month | 40.5 |  | 72 |  | 116.82 |  | 58.14 |
| 7 | Project eff | EP | Calc overall eff |  | 0.45 |  | 0.45 |  | 0.45 |  | 0.45 |
| 8 | TGI Req’t | Lt | 6/7 | mm/month | 90 |  | 160 |  | 259.6 |  | 129.2 |
| 9 | sup req/ha | Qt | 8/259.2 | L/s | 0.35 |  | 0.62 |  | 1.00 |  | 0.50 |
| 10 | Irri area | A | Crop pattern | Ha | 20 |  | 20 |  | 20 |  | 20 |
| 11 | supp Reqt | Q | 9x10 | L/s | 7.64 |  | 13.58 |  | 20.00 |  | 10.97 |
| 12 | Hr app/d | Hr | Given | Hour | 12.0 |  | 12.0 |  | 12.0 |  | 12.0 |
| 13 | sup req’t | Q/d | (11)*(24/(12) | L/s | 15.28 |  | 27.16 |  | 40.00 |  | 21.93 |
| 14 | sup req’t | Q/d | (12)*(24/(13)/A | L/s/ha | 0.69 |  | 1.23 |  | 2.00 |  | 1.00 |
| 15 | Des. supp | q | Max (15)/A | L/s/ha | 2.00 |  |  |  |  |  |  |

Water Requirement/ Design Supply

| Project: | Welteyi Nega | Crop –H/Cabbage |  |  | Dry Season Irrigation |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Zone: | Arsii | District-:L/Bilbilo |  |  |  |  |  |  |
| S/N | Designat | Symbol | Operation | Unit | Months |  |  |  |
|  |  |  |  |  | Nov. | Dec. | Jan. | Feb. |
| 1 | ETO | ETO | Penman | mm/month | 90 | 96 | 99 | 102 |
| 2 | Crop factor | Kc | Fig1 & Table21 |  | 0.45 | 0.70 | 0.85 | 0.55 |
| 3 | Crop Evap.trans. | ETcrop | 1x2 | mm/month | 40.5 | 67.2 | 84.15 | 56.1 |
| 4 | Rain fall | P | Meteoro Data | mm/month | 54 | 23 | 46 | 87 |
| 5 | Effective Rainfall | Pe | 0.8p-25/0.6p-10 | mm/month | - | - | - | - |
| 6 | TNI Req’t | INT | 3 minus 5 | mm/month | 40.5 | 67.2 | 84.15 | 56.1 |
| 7 | Project eff | EP | Calc overall eff |  | 0.45 | 0.45 | 0.45 | 0.45 |
| 8 | TGI Req’t | Lt | 6/7 | mm/month | 90 | 149.33 | 187 | 124.67 |
| 9 | sup req/ha | Qt | 8/259.2 | L/s | 0.35 | 0.58 | 0.72 | 0.48 |
| 10 | Irri area | A | Crop pattern | Ha | 5 | 5 | 5 | 5 |
| 11 | supp Reqt | Q | 9x10 | L/s | 1.74 | 2.90 | 3.6 | 2.4 |
| 12 | Hr app/d | Hr | Given | Hour | 12.0 | 12.0 | 12.0 | 12.0 |
| 13 | sup req’t | Q/d | (11)*(24/(12) | L/s | 3.47 | 5.8 | 7.2 | 4.8 |
| 14 | sup req’t | Q/d | (11)*(24/(12)/A | L/s/ha | 0.69 | 1.16 | 1.44 | 0.96 |
| 15 | Des. supp | q | Max (15)/A | L/s/ha | 1.44 |  |  |  |

Crop Water Requirement/ Design Supply

| Project: Welteyi Nega Crop- Tomato |  |  |  | Dry Season Irrigation |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Zone- Arsi |  |  | District-L/Bilbilo |  |  |  |  |  |
| S/N | Designation | Symbol | Operation | Unit | Months |  |  |  |
|  |  |  |  |  | Nov. | Dec. | Janu. | Febr. |
| 1 | ETO | ETO | Penman | mm/month | 90 | 96 | 99 | 102 |
| 2 | Crop factor | Kc | Table21 |  | 0.45 | 0.75 | 0.90 | 0.60 |
| 3 | Crop Evap.trans. | ETcrop | 1x2 | mm/month | 40.5 | 72 | 89.1 | 61.2 |
| 4 | Rain fall | P | Meteoro Data | mm/month | 54 | 23 | 46 | 87 |
| 5 | Effective Rainfall | Pe | 0.8p-25/0.6p-10 | mm/month | - | - | - | - |
| 6 | TNI Req’t | INT | 3 minus 5 | mm/month | 40.5 | 72 | 89.1 | 61.2 |
| 7 | Project eff | EP | Calc overall eff |  | 0.45 | 0.45 | 0.45 | 0.45 |
| 8 | TGI Req’t | Lt | 6/7 | mm/month | 90 | 160 | 198 | 136 |
| 9 | sup req/ha | Qt | 8/259.2 | L/s | 0.35 | 0.62 | 0.76 | 0.52 |
| 10 | Irri area | A | Crop pattern | Ha | 15 | 15 | 15 | 15 |
| 11 | supp Reqt | Q | 9x10 | L/s | 5.25 | 9.30 | 11.40 | 7.80 |
| 12 | Hr app/d | Hr | Given | Hour | 12.0 | 12.0 | 12.0 | 12.0 |
| 13 | sup req’t | Q/d | (11)*(24/(12) | L/s | 10.50 | 18.60 | 22.80 | 15.60 |
| 14 | sup req’t | Q/d | (11)*(24/(12)/A | L/s/ha | 0.70 | 1.24 | 1.52 | 1.04 |
| 15 | Des. supp | q | Max (15)/A | L/s/ha |  |  | 1.52 |  |

Crop Water Requirement/ Design Supply

| Project | Welteyi Nega | Crop | Chilies |  | Dry season Irrigation |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Zone: | Arsii | District; | L/Bilbilo |  |  |  |  |  |  |  |  |  |  |
| S/N | Designation | Symbol | Operation | Unit | Months |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Nov. |  | Dec. |  | Jan. |  | Feb. |  |  |
| 1 | ETO | ETO | Penman | mm/month | 90 |  | 96 |  | 99 |  | 102 |  |  |
| 2 | Crop factor | Kc | Fig1 & Table21 |  | 0.45 |  | 0.70 |  | 0.90 |  | 0.60 |  |  |
| 3 | Crop Evap. transp | ETcrop | 1x2 | mm/month | 40.5 |  | 67.2 |  | 89.1 |  | 61.2 |  |  |
| 4 | Rain fall | P | Meteoro Data | mm/month | 54 |  | 23 |  | 46 |  | 87 |  |  |
| 5 | Effective Rainfall | Pe | 0.8p-25/0.6p-10 | mm/month | - |  | - |  | - |  | - |  |  |
| 6 | TNI Req’t | INT. | 3 minus 5 | mm/month | 40.5 |  | 67.2 |  | 89.1 |  | 61.2 |  |  |
| 7 | Project eff | EP | Calc overall eff |  | 0.45 |  | 0.45 |  | 0.45 |  | 0.45 |  |  |
| 8 | TGI Req’t | Lt | 6/7 | mm/month | 90 |  | 149.33 |  | 198 |  | 136 |  |  |
| 9 | sup req/ha | Qt | 8/259.2 | L/s | 0.35 |  | 0.58 |  | 0.76 |  | 0.52 |  |  |
| 10 | Irri area | A | Crop pattern | Ha | 20 |  | 20 |  | 20 |  | 20 |  |  |
| 11 | supp Reqt | Q | 9x10 | L/s | 7.0 |  | 11.60 |  | 15.2 |  | 10.4 |  |  |
| 12 | Hr app/d | Hr | Given | Hour | 12.0 |  | 12.0 |  | 12.0 |  | 12.0 |  |  |
| 13 | sup req’t | Q/d | (11)*(24/(12) | L/s | 14.0 |  | 23.2 |  | 30.4 |  | 20.80 |  |  |
| 14 | sup req’t | Q/d | (11)*(24/(12)/A | L/s/ha | 0.70 |  | 1.16 |  | 1.52 |  | 1.04 |  |  |
| 15 | Des. supp | q | Max (15)/A | L/s/ha | 1.52 |  |  |  |  |  |  |  |  |

Crop Water Requirement/ Design Supply

| Project | Welteyi Nega | Crop | Garlic |  | Dry season Irrigation |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Zone: | Arsii | District; | L/Bilbilo |  |  |  |  |  |  |  |  |  |  |
| S/N | Designation | Symbol | Operation | Unit | Months |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Nov. |  | Dec. |  | Jan. |  | Feb. |  |  |
| 1 | ETO | ETO | Penman | mm/month | 90 |  | 96 |  | 99 |  | 102 |  |  |
| 2 | Crop factor | Kc | Fig1 & Table21 |  | 0.45 |  | 0.70 |  | 0.90 |  | 0.60 |  |  |
| 3 | Crop Evap. transp | ETcrop | 1x2 | mm/month | 40.5 |  | 67.2 |  | 89.1 |  | 61.2 |  |  |
| 4 | Rain fall | P | Meteoro Data | mm/month | 54 |  | 23 |  | 46 |  | 87 |  |  |
| 5 | Effective Rainfall | Pe | 0.8p-25/0.6p-10 | mm/month | - |  | - |  | - |  | - |  |  |
| 6 | TNI Req’t | INT. | 3 minus 5 | mm/month | 40.5 |  | 67.2 |  | 89.1 |  | 61.2 |  |  |
| 7 | Project eff | EP | Calc overall eff |  | 0.45 |  | 0.45 |  | 0.45 |  | 0.45 |  |  |
| 8 | TGI Req’t | Lt | 6/7 | mm/month | 90 |  | 149.33 |  | 198 |  | 136 |  |  |
| 9 | sup req/ha | Qt | 8/259.2 | L/s | 0.35 |  | 0.58 |  | 0.76 |  | 0.52 |  |  |
| 10 | Irri area | A | Crop pattern | Ha | 10 |  | 10 |  | 10 |  | 10 |  |  |
| 11 | supp Reqt | Q | 9x10 | L/s | 3.5 |  | 5.8 |  | 7.6 |  | 5.2 |  |  |
| 12 | Hr app/d | Hr | Given | Hour | 12.0 |  | 12.0 |  | 12.0 |  | 12.0 |  |  |
| 13 | sup req’t | Q/d | (11)*(24/(12) | L/s | 7 |  | 11.6 |  | 15.2 |  | 10.4 |  |  |
| 14 | sup req’t | Q/d | (11)*(24/(12)/A | L/s/ha | 0.70 |  | 1.16 |  | 1.52 |  | 1.04 |  |  |
| 15 | Des. supp | q | Max (15)/A | L/s/ha | 1.52 |  |  |  |  |  |  |  |  |

Summary of Water Requirement/ Design Supply

| Crop | ha | Operation | Unit | Months |  |  |  |  |  |  |  |  |  |  |  | Indiv Duty (l/s/ha) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Jan. | Feb | Mar. | Apr | May | Jun | Jul. | Aug | Sep. | Oct. | Nov. | Dec |  |
| Potato | 20 | [12] | l/s | 2.0 | 1.00 |  |  |  |  |  |  |  |  | 0.69 | 1.23 | 2.00 |
| Onion | 30 | [12] | l/s | 1.64 | 1.19 |  |  |  |  |  |  |  |  | 0.70 | 1.24 | 1.64 |
| Cabbage | 5 | [12] | l/s | 1.44 | 0.96 |  |  |  |  |  |  |  |  | 0.69 | 1.16 | 1.44 |
| Tomato | 15 | [12] | l/s | 1.52 | 1.04 |  |  |  |  |  |  |  |  | 0.70 | 1.24 | 1.52 |
| Chillies | 20 | [12] | l/s | 1.52 | 1.05 |  |  |  |  |  |  |  |  | 0.70 | 1.16 | 1.52 |
| Garlic | 10 | (12) | l/s | 1.52 | 1.05 |  |  |  |  |  |  |  |  | 0.70 | 1.16 | 1.52 |
| Hr app/d | Hr | Given | Hrs | 12 | 12 |  |  |  |  |  |  |  |  | 12 | 12 |  |
|  | q | (Max(1)*24/(2)/A) | L/s/ha | 2.0 |  |  |  |  |  |  |  |  |  |  |  |  |

## 3.18 Project water Requirement (water duty)

Monthly irrigation water requirement of the scheme calculated using mean monthly data of Robe Welteyi SSIP calculated irrigation water requirement (water duty) is the bases for system capacity determination.

Therefore the maximum individual water duty calculated for potato intended for the month of January from the mentioned data is 2.0 l/s/ha, while the maximum design supply is 100 lt/s

Recommended irrigation Method for proposed vegetable crops and other row planting is Furrow irrigation

### 3.18.1 Depth of irrigation Application and irrigation interval

As per the definition of FAO irrigation and drainage paper No.24 depth of irrigation application (d) is equal to readily available soil water (p.sa) over the root zone (D). An application (Ea) should be added to account for the uneven application over the field and thus:

Where   d= depth of application mm/m

P=Fraction of available soil water

Sa=Available soil water in mm/m soil depth

D= rooting depth of crop in m

Ea= application efficiency factor in fraction.

### 3.18.2 Irrigation intervals

Normally the irrigation interval given for irrigation season

In the following formula

Where I = irrigation interval in days

ETcrop = Maximum crop water requirement in mm/day

Dry and wet season irrigation interval and Depth of application

| S/no | Crop type | D/m | P | Sa mm/m | Psa/m | Ea | Max Etcrop mm/day | Calculated Irrigation Interval/day | Corresponding Irrigation Interval/day | irrigation depth mm/m |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Potato | 0.6 | 0.25 | 140 | 35 | 0.7 | 3.50 | 6 | 6 | 30 |
| 2 | Cabbage | 0.5 | 0.5 | 140 | 70 | 0.7 | 2.80 | 12.5 | 12 | 50 |
| 3 | Shallot | 0.5 | 0.25 | 140 | 35 | 0.7 | 3.20 | 5.47 | 5 | 25 |
| 4 | Tomato | 0.5 | 0.25 | 140 | 35 | 0.7 | 2.97 | 5.89 | 5 | 25 |
| 5 | Chilies | 0.7 | 0.4 | 140 | 56 | 0.7 | 2.97 | 13.19 | 13 | 56 |
| 6 | Garlic | 0.40 | 0.65 | 140 | 91 | 0.7 | 2.97 | 12.25 | 12 | 52 |

## 3.19 Conclusion

The project is seen as feasible when we look in to the beneficiaries attempt and the crop water requirement demand which can be satisfied by the existing Discharge as can be observed during field visit and also constructing the project will further enhance the water management practice and thus add to area of irrigable land.

# 4 WATERSHED MANAGEMENT

## 4.1 Executive summary

Here, Geographical location, climate, soil nature, forest, siltation, land use, catchments condition, major constraints and mitigate measure of the project area are stated.

## 4.2 Methodology

Transact walks, direct field observation of sub-catchments, local stories, portraits and case studies, using 1:50,000 topographic maps, traditional practices and beliefs are the methodology used to carry out the watershed management study of Robe Welteyi SSIP.

## 4.3 Objectives of the study

- To protect irrigation commands from run of accumulation

- To reduces silting up of irrigation structures

- To protect moderate floods

- To provides biomass for economic use

## 4.4 Watershed Description

### 4.4.1 Geographic location

The project site is located in a latitude of 7018’North and longitude of 39’24 East Assela, 56 Km distance from Assela and 60 Km far from the nearby district town of Bokoji. It has an average altitude of 2300 m.a.s.l.

### 4.4.2 Climate and topography

Sub Humid high land with un even distribution of rain fall with some un predictable occurrences is the climatic character of the area and also plain land in the farm area and rolling land formation with steep slopes along the river course is the topographic feature of the area.  According to the climatic character of the area, the farmers are too much interesting to use irrigation Just to add the agricultural productivity of land.

### 4.4.3 Soil Nature

The Soil type is predominantly Black clay loam. There is rarely topsoil wash due to wind and water erosion in the command area and downstream flooding as observed from site and has been informed from the farmers. Due to Robe Welteyi Hydro power plant Dam, the upstream of the watershed area is protected hence there is no upcoming flood, which exposes the soil to erosion Even though the soil is sensitive to erosion.

### 4.4.4 Catchments condition

Due to Robe Welteyi Hydro Power Plant Dam and the protection work taken by the project the upstream of the catchments currently found at good condition. However due to deforestation and expansion of agriculture the proposed command area of the pump Irrigation project is severely affected. No soil and water conservation activity practised in the area

The willingness of the community to participate in regular soil and water conservation activities is too little.

### 4.4.5 Drainage

According to the topographic nature of the area, great attention should be given to the drainage of runoff coming from the upper hill sides of Hunkolo along the river side of the command area. Thus to drain the flood coming, drainage ditch with appropriate size should be designed along the main canal especially starting from upper of headwork to the head of the command area.

The farmers shall also give proper attention to erosion of the land and must prepare water ways and cut of drains along the contour which finally drains to the main drainage canals or should follows the access road from the upper side of area.

### 4.4.6 Forest

The area upstream and downstream of the diversion point all along the side walls of the river course has un protected forest with various vegetation types with low density and scattered trees in the farm land and homesteads. Neem, Kobo, Truman tree and equalaptus are the major trees observed in the area. There is forest nursery which is established by Ketar development project in the surrounding. Human settlement and expansion of agriculture have contributed for the declining of farm frees.

### 4.4.7. Land use

The land use of the project area is not systematically arranged the farmer’s irrigable land holding at this time at the project level is 100 ha.  But in the future according to the topographic nature of the area the irrigable land potential available in the area is too much. The total land use programme of the district and the PA’s listed in the table below.

Table 1 Land use programme

| No | Land use pattern | Woreda |  | PA |  | Remark |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Lemuna Bilbilo |  | Welteyi Nega |  |  |
|  |  | Ha | % | Ha | % |  |
| 1 | Cultivated land | 18400 | 15 | 5331 | 68 | 2.00 |
| 2 | Grazing land | 9672 | 8 | 1500 | 19 | 1.0 |
| 3 | Forest land | 4787.17 | 4 | 50 | 1 | 0.02 |
| 4 | Potential land | 69622 | 58 | - | - | - |
| 5 | Others | 17521 | 15 | 920 | 12 | 0.4 |
|  | Total | 120002.17 | 100 | 7801 | 100 | 0.91 |

Source: - District Agric office and DA’s

### 4.4.8. Economic Aspect

Agriculture is the dominant sector in Welteyi Nega PA and it provides the livelihood for more than 95% of the population. Majority of the farmer’s predominantly practicing subsistence farm with an average holding size of around 2.0 hectare.  In addition to crop production, livestock production is another source of income.

The overall production earns from all sectors cannot much with consumption of house hold.  The other problem that affects the productivity of the area, population mainly depends on rain fed agriculture which rains once per annum. However the PA has potential irrigable lands. But due to lack of money, experience and shortage of water on the bottom out let of the Dam no the trend of traditional irrigation in the project area.

Regarding livestock production, low productivity of the sub-sector due to poor management system, inferiority of breeds, inadequate feed supply, shortage of grazing land, poor market facilities, un developed veterinary clinic, prevalence of disease like Anthrax, Blackleg, internal and external parasites like thick and high temperature of the area contributing for yield declining of livestock production. To alleviate the above mentioned constraints strong livestock extension services should be available to the community. The livestock population of the PA and the district listed on the table below.

Table 2 Livestock population

| No | Type | Woreda |  | PA |  | Average livestock holding per HH heads/PA |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Quantity/No | % | Quantity/No | % |  |
| 1 | Bovine/cattle’s | 286,518 | 34 | 17601 | 49 | 7.4 |
| 2 | Shouts/sheep & Goat | 366,265 | 43 | 8053 | 23 | 3.4 |
| 3 | Equines/Horse Donkey | 123348 | 15 | 3912 | 11 | 1.6 |
| 4 | Poultry | 70244 | 8 | 6129 | 17 | 2.6 |
|  | Total | 846735 | 100 | 35695 | 100 | 3.75 |

Source: - Woreda Agric. office and DA

### 4.4.9. Major Watershed problems of the area

The major watershed problems that will accelerates the existing watershed management in the area are slight to severe sheet erosion due to water and wind ,deforestation for the expansion of agriculture, over grazing, lack of improved cultural practice, shortage of grazing land and lack of awareness on soil and water conservation activities.

### 4.4.10. Suggested solutions

According to the topographic nature of the area the following conservation measures are proposed on cultivated land of the command area

`

A)  Contour cropping: - Is the most efficient agronomic measures for reducing

The runoff and sheet erosion

      - Strip cropping:- To prevailing the wind erosion, wind strip cropping based on soil types, cropping system, topography and types of erosion hazard of the project area is recommended

      - Mulching: - Cover the top soil surface for conserving the soil moisture, reducing the runoff and control soil erosion, checking weed growth, protecting from cold climate, improving soil moisture and to modifying the micro-environment of the soil for good germination and better growth of seedlings, mulch tillage is a good option.

      - Soil management practices:  Like tillage practices, application of manures, fertilizers, crop rotation, inter cropping, improved varieties and fallowing are some of the practices that will help to maintain soil infiltration rate at high level.

      - Grass strips:-  band of grass laid out on cultivated land along the contour is recommendable

      - Other physical conservation measures like check dams, water ways, cut of drains, soil or stone bunds, and fanyajuu and drainage improvement for erosion control are proposed.

Grass land improvement, introduction of improved livestock feeds, expansion of agro forestry, enriching different tree species, establishment of different nursery site and encouraging tree planting programme, better water management, provision of clean water, improved cultural practices and improved seeds and strong extension supports are a must.

Following are activities conducted in the project area during the implementation time of the project by joint effort of both BARDO and organized selected and interested farmers group of the area.

Table 3 Quantity of Physical soil & water conservation Activities

| No | Type of Activities | Unit | Amount | Remarks |
| --- | --- | --- | --- | --- |
| 1 | Graded contour soil bund construction | km | 2 |  |
| 2 | Check dam construction | km | 2 |  |
| 3 | Cut off drain construction | km | 2 |  |
| 4 | Artificial Water way construction | km | 0.5 |  |
| 5 | Training of farmers on Conservation of soil and water | No | 20 |  |
| 6 | Production & distribution of different seedlings | No | 300,000 |  |

Table 4 Cost break downs 0f Physical soil & water Conservation Activities

| No | Activities | Work norm | Unit | Quantity | Total labor | Cost | Remark |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Graded contour soil bund construction | 250pds/km | km | 2 | 500 | 12500 |  |
| 2 | Maintenance | 25pds/km | km | 1 | 25 | 625 |  |
| 3 | planting | 20pds/km | km | 2 | 40 | 1000 |  |
| 4 | Cut of drain construction | 400pds/km | km | 2 | 800 | 20000 |  |
| 5 | Maintenance | 86pds/km | km | 1 | 86 | 2150 |  |
| 6 | Check dam construction | 100pds/km | km | 2 | 200 | 5000 |  |
| 7 | Maintenance | 100pds/km | km | 1 | 100 | 2500 |  |
| 8 | Maintenance | 250pds/km | km | 1 | 250 | 6250 |  |
| 9 | Artificial Water way construction | 133pds/km | km | 2 | 266 | 6650 |  |
| 10 | Maintenance | 133pds/km | km | 1 | 133 | 3325 |  |
| 11 | Grass strip establishment | 16pd/km | km | 2 | 32 | 800 |  |
| 12 | Alley cropping | 80pd/ha | ha | 2.0 | 160 | 4000 |  |
| 13 | Grass seed multiplication center |  |  |  |  |  |  |
| 13.1 | Running | 700pd/ha/yr | No | 1.0 | 700 | 17500 |  |
| 14 | New nursery site |  | ha | 0.5 |  | 100,000 |  |
| 15 | Conservation forestry |  |  |  |  | 0 |  |
| 15.1 | Seed collection/purchase | 100pd/kg | kg | 75 | 25 | 1875 |  |
| 15.2 | Seedling production | 10pd/1000pt | 0 | 1200 | 12 | 300 |  |
| 15.3 | Pitting and re-pitting | 50pd/100pt | 0 | 1200 | 600 | 15,000 |  |
| 15.4 | Micro basin construction | 5pd/100bs | 0 | 1100 | 55 | 1375 |  |
| 15.5 | Seedling planting | 6pd/1000pt | 0 | 1200 | 7.2 | 180 |  |
| 15.6 | Weeding and cultivation | Day’s work | 0 | 1200 | 120 | 3000 |  |
| 15.7 | Re-planting | 6pd/100pt | 0 | 360 | 21.6 | 540 |  |
| 16 | Training |  |  |  |  | 0 |  |
|  | Staff training | 500 B/train | No | 8 |  | 4000 |  |
|  | Community group leaders | 250 Birr/farmer | No | 20 |  | 5000 |  |
| 17 | Purchase of materials and equipment | Is |  |  |  | 50,000 |  |
| 18 | Office equipment |  |  |  |  | 10,000 |  |
|  | Grand Total |  |  |  |  | 273,570 |  |

**ThecurrentunitratecostisBirr25.00only.

### 4.4.11 Conclusion and recommendation

If the above mentioned mitigate measures practically changed no doubt to sustain the agricultural development in the project site.

# 5. SOIL

## 5.1 General

Robe Welteyi small scale pump irrigation project is found in South East Arsi Zone, Lemuna Bilbillo district, Welteyi Nega “PA” of oromia regional state at 116 Km distance from Assela and 60 Km far from the nearby woreda town of Bokoji with an average altitude of 2300 m.a.s.l. gentle slope lands, undulating plane and medium to deep soil are the main features of the project area.  The basic physical characteristics of the soil such as Depth of the soil are sufficient for most agriculture crops.  Colour of the soil is 50 % Black, 40 % Brown and 10 % white greyish.  Infiltration rate is medium to low. Water holding capacity is slight to moderate, drainage status is medium to low, and textural class is clay loam. Generally the productivity of the soil in and around most part of the project area is at medium level and also suitable for different crops.  DAP (Nitrogen, phosphorous and potassium) is mostly supplied to the farm land which shows the type of nutrients the soil needs utmost.

## 5.2 Methodology

To understand the soil condition of the command area discussion was made with farmers, DA’s and crew members. And also Field assessment, transect walk and soil pit for physical observation only.

## 5.3 Objectives of the study

- To evaluate the physical property of the soil

- To determine the fertilizer ratio required for proposed crops

- To determine the suitability of soil for crop production

## 5.4 Physical properties of the soils

Those physical properties that influence soil fertility of the project area are soil depth, soil texture, soil structure, soil colour. Bulk density, Porosity, Infiltration, Permeability and Available water capacity (Available moisture AM).

### 5.4.1 Soil depth

Soil depth is an important criterion in selecting land for irrigation because it affects water storage capacity. The soil found in the project area has sufficient depth for different agricultural crops. Its average depth is 143cms. It is ideal in well drained friable soils.

Table 1 Soil pit allocation and observed samples

| Pit codes | Sample No. | Profile Depth (cm) | Textural class | Remarks |
| --- | --- | --- | --- | --- |
| Pit 1 | 1/1 1/2 1/3 | 0-30 30-78 78-200 | Clay Loam Clay Loam clay | Head of command |
| Pit 2 | 2/1 2/2 2/3 | 0-30 30-60 60-148 | Clay Loam Clay Loam Clay | Middle of command |
| Pit 3 | 3/1 3/2 3/3 | 0-15 15-55 55-80 | Clay Loam Clay Loam Clay | Bottom of command |

Table 2 Soil profile description

| Physical observation | Observed Result of Soil profile |  |  |
| --- | --- | --- | --- |
|  | Pit 1 | Pit 2 | Pit 3 |
| Pit position | Head of command | Middle of command | Bottom of command |
| Land form | Gentle slope | Gentle slope | Level land |
| Land use | Annual field (Wheat) | Annual field (Wheat ) | Annual field (Wheat ) |
| Slope range | Flat (5 %) | Gentle (1.5 %) | Flat (1%) |
| Effective soil depth | Deep | Deep | Deep |
| Structure type | Massive | Massive | Massive |
| Stoniness | None (<15%) | None (<15%) | None (<15%) |
| Flooding | Moderate | None | None |
| Erosion grade | Moderate | None | None |
| Water logging status | None | Moderate | Moderate |
| Drainage class | Moderately well | medium | medium |
| Permeability | Moderate | poor | poor |
| Consistence | sticky | Sticky | sticky |
| Parent material | Airuvium | Fluvial | Fluvial |

### 5.4.2 Soil texture

Soil texture is an important characteristic which affects the infiltration and retention of water, soil aeration, and the adsorption of nutrients, microbial activity, tillage and irrigation.

According to the physical finger hand parcel testing of the soil the textural class of the Soil of the project area is sandy clay which is suitable for different crops with high amount of DAP fertilizer application.

The nature of the fine (heavy) textured soils have mainly small particles in between which there are small pores and low to medium infiltration rate.

### 5.4.3 Soil structure

Based on the shape and arrangement of the aggregates, Massive type of soil structure is observed in the project area which is Small porous than crub peds which have low infiltration rate than granular types. so to increase its infiltration and percolation, to keep run-off and erosion at a minimum level, to decrease detachability and transportability of soil by wind or water and to obtain maximum yields under given climate and plant nutrition, add organic matter, using mulching, cultivation at proper moisture with proper implements, deep ploughing and chiselling to break hard pans, proper water management practices are a must.

### 5.4.4 Soil colour

The soil colour at the head, middle and bottom of the command area is Black and it comprises 100 %.generally it has sufficient depth for different agricultural crops. An average depth of the soil is 143cms. This type of soil colour is indicative of water logged situation. So it need proper water management practices e.g. irrigation and drainage.

### 5.4.5 Bulk Density

It refers to mass per unit of total volume of dry soil. The volume includes both solids and pores. Bulk density increases with compactness and decreases with looseness. The project soil is sandy clay loam and compact. For the reason that compact soils have lower water holding capacity, poor aeration and restricted root growth. The average values of Bulk density of clay loam soils taken as 1.50 g/cm3.The specific weight of minerals soils or solid materials between 2.60-2.70 gm/cm3.

### 5.4.6 Porosity

The percentage of total volume not occupied by solids is referred as porosity. The range is 30-60 %.The sizes of soil pores of the command area is Medium pores 0.01-0.06 mm diameter for movement of water. Porosity in coarse textured soils does not vary too much. However the total pore space of clay soil is 49 %

### 5.4.7 Infiltration

It refers to entry of water in to the soil; the rate at which water enters the soil is termed as infiltration rate. An infiltration rate of 15 mm/hour means that a water layer of 15 mm on the surface of the soil will take one hour to infiltrate. The infiltration rate of a soil depends on soil texture, soil moisture content and soil structure. How ever since the soil tenure of the project area is clay loam, the infiltration rate of the command area is medium and that is 35 mm/hour.

### 5.4.8 Permeability

The property of the soil to transmit water down through it, i.e. readiness with which soil allows down ward movement of water through it is termed as permeability. Considering soil moisture movement, permeability is the hydraulic conductivity of saturated soil. Permeability of soil is determined mainly by size and continuity of the pores. A soil having Moderate soil permeability rates due to Sandy clay loam texture is moderate percolation and desirable. If the permeability is very rapid then the water is lost through deep percolation and is not stored in soil root zone. The permeability rates of clay loam soil are between 50-16 mm/hr. permeability of a soil is used to determine the need for subsurface drainage.

### 5.4.9 Available water capacity (Available moisture AM)

Available water capacity is defined as the volume of water retained between field capacity and permanent wilting point. However, all available water is not accessible to plants due to imperfect drainage, hydraulic conductivity of soil, rooting depths, root concentrations at different depths and stage of plant growth. So, 50-75 % of available water is considered readily available water (RAM) is considered 0.66 of total available water. The field capacity, wilting point, available water, Ratio; AM/RAM, and readily available water of clay loam soil is 360, 170, 190, 0.55,105 mm/mt respectively.

## 5.5 Chemical properties of the soils

The chemical analysis of a soil not yet done. So anyone who wants to know the chemical analysis result of the project area can proceed further.

## 5.6. Recommendation and conclusion

Based on the physical property and nature of the soil, the most important plant nutrients such as organic matter, total nitrogen, available phosphorus and available potassium will be estimated as medium, so by using additional inorganic fertilizers (DAP & urea), plant residues, incorporated manure and organic wastes and crop rotation with pulses and vegetables, sustainable agricultural crop production is possible. Since the soil is clay loam, using proper irrigation practices and drainage management is important .The soil of the command has good texture, structure, water holding capacity, workability and good fertility status due to this reason crop production & irrigation development is possible.

# ENVIRONMENTAL IMPACT ASSESSMENT

## Introduction

Environmental Impacts Assessment (EIA) has become a burning issue and it includes all living and non-living things as well as the physical chemical process, the socio economic facts and the interaction b/n living and non-living things in an ecosystem.

The study of any rural development project should consider all the necessary disciplines to be studied for the intended integrated development to be under taken. This is because if a change happens on one component of the natural resource or the environment, the change will affect directly or indirectly the rest components of the environment.

For example, if deforestation happens on a forest component of an environmental it will influence the pedologic, geologic, climatic, social and economic factors of that environment. Therefore, the studies of any project development its construction and operation should include all fields to be assessed.

One of the disciplines to be studied for any rural development project is the environmental impact assessment. Because, any project should be environmentally feasible for its construction and operation takes place. It is based on these; the environmental impact assessment of this project was carried out for the sustained and productive irrigation development.

The study has thus focused on the positive and negative impacts that would occur due to the implementation of the project in the area. These include disease, salinization, and deforestation, impacts on flora and fauna in the area and those on the living condition of the community description of the proposed irrigation project

## 6.2 Description of the existing Environment

The basic objective of the environmental impact assessment of the anticipated project is to see the environmental situation in the area that would enable to decide whether Robe Welteyi pump  irrigation project is environmentally feasible or not.

The Robe Welteyi pump irrigation project is located in Arsi zone, Lemu -Bilbilo district specifically in Waltai Nega (Robe Gerjeda) peasant association.

Due to its location, the temperature and rainfall duration are experienced Tropical Humid weather condition. The project area is also characterized by Tropical Humid.

The topographic feature of the area is river valley and dissected plateau forms. On the other hand, the command area is situated at the area with gentle slope. Downstream of the proposed project site the topography of the Wabe River is gorge and difficult for the community to use the water and the only users are wild life live near the bank of the river. For the downstream users and to keep the ecology of the river bank in addition to the springs the water used for the hydroelectric power return back to the river after 9km travelling in the canal.

As far as wild and aquatic animals concerned, in the area, there are some of wild animals, which are locally called Xadee, Jaldessa, Jeedalaa and Werabessa. Also these different animals and birds use the trees mainly along the river course as shelter.

The root cause of environmental degradation in the project area is drought due to climatic change.

## Project Impacts

### Positive Impacts

-Improvement of health through eating vegetables, fruits etc.

-The food self-sufficiency of the environment will increase

-Increment in productivity of animal husbandry through using residues as animals feed.

-Income generation

-Creation of job opportunities

-Decrease in deforestation activities

-Increase the humidity of the environment during dry season

### Negative Impacts

-The mismanagement of the irrigation water such as excess water application can cause water logging and drainage problems that can rise the ground water table causing salinity or acidity.

-The use of agro-chemicals like nitrogen, phosphorus and potassium fertilizations and spray of pesticide would cause pollution of the environment. The pollutants from the agro-chemicals would pollute the ground water.

-Since the project is in semi-arid (dry woyna dega) agro-ecological zone, poor water management and drainage system may lead to the breeding of malaria.

## Conclusion and Recommendation

-Appropriate drainage work and using organic manure instead of agro-chemicals would mitigate the impact of salinization.

-Clearing canals to avoid water ponding so as to discourage mosquitoes breeding shall mitigate the impact of malaria aggravation.

-Well designed system and strong bondage of extension services generally avoid risks of the negative impact stated highly encouraged the positive impact of the area.

The beneficiaries of the irrigation project should be well trained on how to use the irrigation water safely and the water management expert should closely supervise the overall irrigation scheme system to avoid the mismanagement of the water that can cause acidity or salinity of the soils and malaria infestation.

Therefore all these indicates that there can be practical if some of the mitigation measures will be realistic accordingly and hence the project is feasible from the environmental point of view.

# GEOLOGY AND GEO- TECHNIQUES

## Objective and Methodology

Objectives

The basic objective of the geology and geotechnical study of the project is to provide data that enable to decide the engineering geological feasibility. This achieved through providing qualitative and quantitative engineering geological information that are related to the stability, workability, water tightness and bearing capacity of the various foundation materials encountered in the irrigation system of Robe Welteyi irrigation scheme.

More-Over, the target is to forecast risks and provide possible mitigation measures that will have to be considered in the detail design and in the implementation of the scheme. Further, it is aimed to assess the exact location of quality, quantity and proximity of naturally occurring construction materials that are conforming to the magnitude and type of structures to be constructed.

Methodologies

The methodologies adopted to meet the above objective include, gathering secondary data from topographic geological maps, acquiring primary data from visual observation on rock exposures, out crops and examining the existing traditional canal..

## Engineering Geology

The regional geology of the project and the surrounding area is related to the old volcano latchstring old basalt and ignimbrites (welded tuffs) especially upper side of the pump site on the river bank and bed.

Geology of pump seat and suction pool is made up of strong basaltic base rock (over laying base rock). The pump seat shall thus be constructed of concrete material so as to absorb shock to be induced by the pump operation.

The geomorphologic setting, workability stability and water tightness of the proposed pump site & main canal route are among the major areas of engineering geological focus relating to the scheme under consideration.

### 7.2.1 The Pump site

Stability and un- stability of the underlying bedrock or soil profile much affects the type and shape of the engineering structure proposed to be constructed at some places. In construction of pump house sanction pool and Main canals, soil profile and nature of the river banks should be studied so that its stability can be known, based on this as well as degree a  strong basaltic rock weathering of rock found at the river banks is studied for Robe Welteyi irrigation project. Observing the out crops of the bed rock, degree of weathering, nature of fractures and joints, the reasonable the stability of banks for the suction pool &guide wall pump house concrete construction to induce the shock and near to touch command.

The bed rock out crops at guide wall and sanction pool good and tuff bed rock deposition. This rock and soil cover is horizontally and longitudinally bedded. It has good bed rock bearing capacity for the structure if the upper soil cover part will be excavated

### 7.2.2 Main canal geology

The Main canal route study has been done based on visual observation and information from the existing situation. Accordingly the main canal has high seepage problem from intake to the command that can be easily seen at upper most main canal and at different drainage and road crossing areas. The reason is the rout covered by thin clay soil. This is under laid by fractured limestone (gray). All these route layers are porous and pervious, So that to be economical for our pump water lining of the Main canal or to use pipe is a must to reduce water loss due to seepage.

## 7.3 Construction Materials

Naturally occurring construction materials such as rock for masonry work and sand have been assessed in and around the scheme area at accessible site and at possible economical distances.

Masonry and concrete works

Dense, hard, watertight and workable basaltic rock is available in the surrounding area at about 10km from pump site concrete aggregate   and sand is also available from the surrounding 10km radius from the site. The sand is dense, pure, well graded non- coated quartz dominant and sufficient in quantity related to the scheme magnitude. Finally the concrete aggregate can be crushed in to the required size from basaltic rock manually.

## Conclusion and Recommendation

Engineering properties of the materials found at the pump site are studied and found to have under laying bed rock and very promising in engineering value or bearing capacity, And also not that much excavation since the bed rock is very near to the surface so that it should be no need excavation but shaving during construction at the foundation up to 0.20 depth. On the main canal route, to minimize water loss through seepage canal has to be piped or lined on the upper part and at different drainage and road crosses.

# 8. HYDROLOGY

## 8.1   Catchments characteristics

The proposed site for pump is situated at coordinate latitude of 7.10’N and longitude of 39026’ E and elevation of 2295.5m.

The catchments area of this site very small it is situated just at the bottom of Melka Wkena dam .The discharge planed to be taken is the leakage under the dam. It is written in there project report that:-

“3.3m3/s was handled in to the d/s pool. This is the case to the minimum one recorded in chosen run off series. The obligatory release is discharged before the 1st unit start i.e on Dec.31 of the first year of filling. Putting units 2, 3 & 4 in to service is scheduled respectively”.

      - Area=81.4km2

      - Maximum water level 2520.7

      - Minimum water level 2508

      - Bottom out let 30m3/s

      - Spillway       530m3

Melka Wakena project detail report final publication volume-1 summary report page-54

- But practically the existing base flow discharge is not  3.3m3/s  as written obligatory release  described in the project detail report, but it is  very small to written  so we calculate stream base flow discharge for our design application in addition to some small spring from surrounding.

Stream characteristics

The stream is perennial and constant flow the same discharge is released from the dam bottom out let and some small stream drains to our pump sanctions.

## 8.2 Hydrological element

The base flow

The base flow of the stream has to be taken in the dry season of the year, but this flow has not been taken, presently December 14/2007 the stream has a minimum flow of 100l/s and as the traditional water users information the stream will not reduce its flow from the existing discharge since the dam bottom out let discharge is 163l/s , out of this we left 63l/s  for d/s aquatics and the rest 100l/s is taken for our Design purpose. Even though the land, depending on the duty of the area (2l/s/ha) this stream has the capacity to irrigate about 50 ha of land.

Base flow calculation

Stream-1

Length = 10m,    W1 =2.5m, W2=3.8m, W3 =5.2m, W4=2.5   Wav=3.5m

T1 = 18.Sec		at- x-section 1

T2 = 19.54sc		d1 = 0.1

T3 = 18.42sec 	            d2 = 0.18

T4 = 20 sec 		d3 = 0.12

T5 = 18.07 sec 	d4 = 0.12

Tave=19sec                  dav1= 0.12

A=W*d =3.5*0.12=0.42      V=L/Tave =10/19=0.19m/s

Q1=A*V   =0.19*0.42=0.0798m3/s

Actual Q1=0.0798*0.8=0.0638m3/s

Stream-2

L=8m

W1=2.4                 D1=0.07m                     T1=15.33

W2=3.8                  d2=0.08m                    T2=15.17

W3= 2                     d3=0.06m                     T3=15

W4=1.8                   d4=0.09m                    T4=16

Wave=2.25            dave=0.072	        Tave= 15.4

A=W*d     A=2.25*0.072=0.162m2           V=L/Tave    V=8/15.4   =0.519m/s

Q2= A*V Q=0.162*0.519=0.084m3/s=84lt/s

Actual Q2=0.084*0.8=0.0672m3/s

QT=Q1+Q2=0.0638m3/s +0.0672m3/s= 0.0.131m3/s=131lt/sec

8.3 Recommendation

To apply different hydrological analysis is not much necessary because our lean flow calculated above and peak discharge is the same since the hall water from upstream catchment area of  81.4km2 occupied by  Melka Wakena dam. The only discharge for our design is the bottom out let which is the same in dry and wet season.

Downstream of the proposed project site the topography of the Wabe River is gorge and difficult for the community to use the water and the only users are wild life live near the bank of the river. For the downstream users and to keep the ecology of the river bank in addition to the springs the water used for the hydroelectric power return back to the river after 9km travelling in the canal.

To be safe it is better to take the base flow of 100l/s. even though the land, depending on the duty of the area (2l/s/ha) this stream has the capacity to irrigate about 50 ha of land.

# 9. IRRIGATION AND DRAINAGE SYSTEM DEVELOPMENT

## 9.1 Objective

- To evaluate compatibility of pump and recommend the right one

- To determine the capacity of pump needed

- To determine the capacity of water

- To know the command area

- Increase the income of the beneficiaries

- Provides animal feeds from bi-products

## 9.2 Methodology

In order to attain the above objectives; the following methodologies are adopted:

- Visual observation of the site topographic maps

- Field level survey

- Gathering local information from elders are used

- To assess some of engineering and hydrological parameter    necessary for design phase

- Agronomic, geologic and socio economical bases of the community have also paramount important in generally settling of idea for engineering feasibility.

- Surveying for determination of pump compatibility

- Surveying main canal profile

- Calculating the amount of water which we got at the d/s of the dam which is required for irrigation

- Beneficiaries are consulted

- Site survey and investigating each farm land Using level   instrument, total station GPS, Meter, guidelines manuals and other reference    materials such as previous detail study document.

## 9.3 Irrigation System lay out

The anticipated irrigable area is more than 500 ha which can be irrigated by pumping, but due to the deficiency of irrigation water for the time we have taken to irrigate about 50 ha. The texture of the soil in the command area is sandy silt. It is planned that tertiary canals run across the direction of the contour, while furrows run parallel to the contour. The command area is divided into 20 tertiary units with average size of 2.5ha. The type of irrigation is surface irrigation and method of supply is furrows. The water is supplied to the furrow from tertiary canal by a simple field off-take which feeds the furrows. The overall area is irrigated using 20 tertiary canals and 80 field canals running across and along the contour respectively.

### 9.3.1 System of supply

The system of supply is lift and gravity pump’s of 160HP are to be installed to deliver the required flow where additional similar stand by pump provided in case of break downs.  The water is conveyed to the suction pool simply by gravity and lifted to 1200m length by pressure pipe and here after the farm canal net work will be applied by gravity.

### 9.3.2 Source of irrigation water

The major source of water in the project area is the d/s flow of the Melka Wakena Hydro Electric Power Dam of the Wabe Shebele River. The maximum and minimum base flow is 200lt/sec and 100lt/sec respectively.

### 9.3.3 Command area

A gross area of 500ha of land was surveyed out of which 50ha net irrigable area was considered for details. Please refer to the lay out plan attached to annex.

## 9.4 Surveying work

The major activity in carrying out this project study was ground survey work which consisted of the following:

- Longitudinal profile survey along main canal line delivery pool to end of canal

- Topographic survey of gross area covering500ha

- Profile survey of the pressure line and approaching

- Longitudinal section of the existing ground along the proposed canal alignment is plotted on suitable scale of 1:200

### 9.4.1 Geology of the pump site

As it was mentioned in the engineering geology of pump seat and suction pool is made up of strong basaltic base rock (over laying base rock). The pump seat shall thus be constructed of concrete material so as to absorb shock to be induced by the pump operation.

### 9.4.2 Pump site selection and location

The pump site is situated approximately 2km from Robe Gerjeda town and 1.5km d/s of the Melka Wakena Hydro electric power dam. The site is found to be favorable for pump site construction considering:

- Flood mark level=2295m

- Pump center line=2296.5m

- Minimum water level=2294m

- Approach canal bed level=2293.5m

- River bed level=2293m

- Elevation of pump seat OGL=2296m

- Elevation of design suction pool =2293m

- Elevation of delivery pool OGL=2330m

- Suitable topography in relation to delivery pool and command area (short pressure line)

- Minimum suction head

- Relatively stabilized banks of the river

- Easily accessible

- Its distance from hydro electric power line is 579m

## 9.5 Total supply discharge and water budget

The capacity of the pump is determined from the duty of the proposed cropping pattern and cropping calendar.

Proposed command area=50ha

Duty=2 lt/sec/ha for 12hour irrigation

Therefore, the total irrigation requirement for 12hours irrigation application is determined as 100lt/sec. To make the project easy to be managed for different cropping schedule, one pump is proposed to supply the design discharge. Therefore the design supply of the suction pipe and / or in the pump is fixed to be 100lt/sec.

Input Data from Agronomy report

Command area (A) =50 ha

Crop evapo-tranpiration (ETC) =4mm/day

Soil type= sandy clay

Average root depth of the crops=0.5m

Available soil moisture (Sa) =140mm/m

Available moisture in the root zone=0.50*140=70mm

Average depletion rate (P) =0.4

RAM/AM=0.70

RAM=70%*70=49mm ≃ 50mm

Depth of irrigation application (d)

d=RAM with no efficiency considered=50mm

d=RAM/ℰ=50/0.70=71mm with application efficiency.

d=RAM/ℰ=50/0.40=125mm with overall efficiency.

Irrigation interval, I=RAM/ETC=50/4=12.5days says 12days

Daily working hour (t) =12hrs/day

Required discharge in M.C,

Qo=28*A*dI*t=28*50*512*12 =49lt/sec

Using ℰa=70%   ℰc=75%    ℰd=75%    ℰo=40%

Q=49/0.40=122lt/sec thus 100lt/sec is relatively ok!

Duty= 2lt/sec/ha

Q≃ q*a≃ 2*50=100lt/sec

Therefore for the sake of design 100lt/sec are adopted

### 9.5.1Irrigation schedule

Flexible schedule is considered (recommended), i.e. it is controlled, though there is often a need for compromise between the water user association and the farmers.

Scenario:

-continuous flow in MC, SC and TC

-rotated flow in FC

-12hr/day irrigation

Sample: Tertiary unit

Area=2.5ha

Irrigation depth=112mm

Irrigation time=12hr

Stream size (l/s) = 2.78*112mm*2.5ha17days*12hr=778.4204=3.8l/s

Schedule type

Maximum flow rate limited by physical size of system turn out capacity but causing only moderate to negligible problems in farm operations. The applied rate controlled by farmer and may be varied as desired.

### 9.5.2 Proposed water distribution method

In this project from practical point of view rotational irrigation is provided (recommended). The means of irrigation supplies rotated between delivery points with canals and running at full discharge.

Length of delivery pipe = 1188m.

Different amount of water rotates between secondary canals as listed below:

SC1-1 and SC1-2, q=x l/s

SC2-1 and SC2-2, q=y l/s

Net irrigable command, A=50ha

Intensity of cropping=100%

Interval=7days

Rotational period=8days

Irrigation time, ti=12hrs

Rotational area=50ha/12day=4.16ha/day

### 9.5.3 Unit irrigation flow

The supply requirements at the field level are determined by the depth and interval of irrigation i.e. Qt=10p*sa*D*Am3Ea

Total supply discharge and water budget

As per agronomic report water duty is equal to 2.0l/s/ha. Thus,

Q=duty * Area= 2.0*50=100 l/s

## 9.6 Design of Guide wall

1m

To take water by approach canal to the suction pool there is a guide wall of about 20m length and 1m height across the river.

1m

D/s River bed

0.5m

1.5m

Fig Guide Wall X-Section

## 9.7 Design of approach canal

To take the water from the river to the suction pool approach canal of rectangular shape of lined canal about 20m length is excavated on hard rock.

Discharge=100l/s

Type=rectangular lined canal

Manning roughness, n=0.014

Soil=sandy silt & rocky

Economical lined Rectangular section criteria;

B = 2y			B = bed width of canal

R = y/2			y = water depth

R = Hydraulic radius

Q= 100 l/s   B=2y and thus B=0.50    y=0.25   F=0.20    D=0.45m    V=0.8m/s    n=0.014   s=0.002

A=B*y=0.5*0.25=0.125m2

P=2y+B=2*0.25+0.5=1.0m

R=A/P=0.125m

Thus let s=0.2%

V=Q/A      ⇒V=0.1/0.125=0.8≤0.42m/s ok!

20m*0.002= 0.04m level difference

## 9.8 Design of suction pool

The water is taken from the river to the suction pool by the approach canal and the water is collected within the suction pool of top width 3m by 3m and depth 2m and taken by pump.

Therefore, the bed level of the suction pool is 2293m.

3m

OGL

1:0.5

2m

1m

Fig. Suction pool X- Section

## 9.9 Design of the Delivery pool

The delivery pool is situated on elevated point to take the water from delivery pool by gravity. At the outlet of the delivery pipe the water is jetted and expressed in projectile motion.

Ymax= (Vo*sin)2/2g and L=Vo2sin/g

Y

Ymax

X

L

Where L=distance of throw (m)

Vo=initial velocity in delivery pipe (m/s)

=the angle of throw in degree

g= gravitational acceleration (m/s2)

L is maximum when  =450 and hence, L=Vo2 Sin(2*450)/9.81

L=32 Sin(2*450)/9.81=0.92m, but use L=2m

Ymax=(Vosin450)2/2*9.81

Ymax=(3sin45)2/19.62=0.23m, but use Ymax=1.5m

Therefore, use a delivery pool of 1.5m wide, 2m long and 1.5m high. The sill height provided is 0.4m, in which the main canal outlet level is 2329.4. The bed level of the delivery pool is2329.The delivery pipe outlet is2330.2.The top level of the pool wall is 2330.7mas.

## 9.10 Design of Pump and other appurtenant structures

Two pumps were considered each discharging 100l/s out of which one is stand-by thus woks alternately.

Table 9:1 Daily operation Schedule of pumps

| Operation & non-operation hour | PUMP |  | Operation of pumps (Hrs/day) |  |
| --- | --- | --- | --- | --- |
| Day-1 | Pump1 | Pump2 | Pump1 | Pump2 |
| 6:00am to 10:00am | v |  | 4 | 0 |
| 10:00am to 2:00pm |  | v | 0 | 4 |
| 2:00pm to 6:00pm | v |  | 4 | 0 |
| Sub Total | 2 times/day | Once/day | 8hrs/day | 4hrs/day |
| Day-2 |  |  |  |  |
| 6:00am to 10:00am |  | v | 0 | 4 |
| 10:00am to 2:00pm | v |  | 4 | 0 |
| 2:00pm to 6:00pm |  | v | 0 | 4 |
| Sub Total | Once/day | 2 times/day | 4hrs/day | 8hrs/day |

Note: -stands for operational and -for non-operational; the stand by pump will also work just like other pump but alternatively; this table is designed for operation hours of only 12 hr/day (i.e one pump works twice a day and the other once thus total of 4*3=12hr/day).

### 9.10.1 Diameter of suction pipe

ds=    Vs was considered to be 2m/s

ds=

ds=0.252m = 9.93”

ds=9.93 inches for safety use 11 inches

### 9.10.2 Diameter of delivery pipe

Let Vd be slightly greater than Vs i.e. 2.2m/s

dd=

.dd==0.24m=9.47”

dd=0.24m=9.47inches, but for safety take 10 inches pipe.

Note: The length of pipe in suction is 6m and 1180m in delivery line.

Suction Side: The end of suction pipe should have a trash and silt excluder to avoid pump damage.  On the suction side, joints should be avoided to minimize loss. It is better to use steel pipe for the suction side.

Discharge Side: We use UPVC (PN 16) pipes on this side, for they do not rust easily. On the discharge side the pump flange is joined to a steel pipe by a suitable fitting. Next to this a sluice valve is installed to serve the purpose of total disconnection of the pump set and the discharge pipe line when needed. The detail of the pump set and accessories is found in the Bill of Quantities.

### 9.10.3 Pumping head

-Actual suction lift head =Has=3.5m

-Actual delivery lift head =Had=28m

-Suction velocity head = Vs2/2g=22/19.62=0.20m

-Delivery velocity head =Vd2/2g= 2.22/19.62=0.25m

-Friction loss in the suction pipe (rubber hose)

Hfs=FLV2/2gd=1/=1.14+2log (d)/k

d=diameter of pipe (m)

k=effective roughness size

= 0.03*10-3 for rubber hose

1/=1.14+2log (0.252)/0.00003

1/=8.9   ⇒=0.111   ⇒f=0.012

Friction loss in delivery pipe (steel pipe)

Hfd=	d= 11 inches=0.28m

K=0.05×10-3

=1.14 +2log (d/k)

=1.14 +2log (0.28/0.00005)

=8.66    ⇒f=0.0133

Hfd=

Hfd=12.11m   say 13m

Taking ν of water at 20oc =1×10-6m2/s (viscosity)

ρ of water at 20oc = 1000kg/m3 (density)

d=0.279m

Re =

Re≥28000    The flow is turbulent

9.10.3.1 Head loss on fittings of suction pipe:-

- Foot valve with strainer, k=1.8

h=kv2/2g =1.8*22/19.62=0.4m

- Loss @ elbow (say 2 elbows) 90o    k=0.9

h=kv2/2g =2*0.9*22/19.62=0.4m

- Entry loss (assuming bell mouth)    k=0.45

h=kv2/2g =0.45*22/19.62=0.01m

9.10.3.2 Head loss on fittings of delivery pipe:-

a) Check values (2 in No)    k=1.00

h=kv2/2g =2*1*2.22/19.62=0.50m

- Loss @ elbow (say 2 elbows) 90o    k=0.9

h=kv2/2g =2*0.9*2.22/19.62=0.45m

- Confluence loss of 10” pipes  k=1.5 merge at angle not>30o

h=kv2/2g =1.5*2.22/19.62=0.40m

- Loss at gate valves

h=kv2/2g =0.5*2 2/19.62=0.01m (fully open)

Hence, total lift head of the pump =48.17m

Adding 0.50m Residual head at exit

Total lift head will be 49m

Fig. Suction Pool, Pumping level & Delivery Pool

## 9.11 Power Required

Water Horse Power (Theoretical Hp)

WHP =P [W] =γQH

Where: - Q=unit pump discharge (m3/s)

H=total lift head (m)

γ=unit weight of water=9.81KN/m3 =9810N/m3

P [W] =9810*0.10*49

P [W] =48069W =48.069KW

1hp =746W

P[hp] =65hp

Shaft horse power

Assuming 70% pump efficiency

S.H.P ==92.86hp

Break horse power (for shaft coupling)

B.H.P=                    =motor efficiency =90%

B.H.P=

B.H.P=103.2hp say 105hp

Thus this B.H.P =95hp is the actual horse power required to be supplied by the engine (diesel) or electric motor for driving the pump. The pump and motor shall be an integral unit. Otherwise; during order and purchase of motor, de-rating of B.H.P is necessary.

De-rating 1% for each 100m above sea level ⇒shall be de-ratted

De-rating 1% for each 5oc above 15oc   ⇒2% shall be de-ratted.

De-rate 20% for continuous load operation   ⇒since only 8hr operations take 10%

Total de-ratted factor =0.34

Actual BHP =

Actual BHP= say 160hp

Actual BHP=160*0.746Kw=120Kw

The pump house is about 579m from hydroelectric power line running to Robe Gerjeda town and it needs about eleven poles with 50m interval.

## 9.12The net positive suction head (NPSH)

Any operable center fugal pumping system has hydraulic head on the suction side of the pump net positive suction head (NPSH) for a satisfactory operation.

Therefore, for pumps operating properly, the suction head along with the other accompanying losses should be less than the theoretical atmospheric pressure of the pumping site altitude.

Generally, (hs+hf+es+s.f)<ha

Where:  hs=static suction head=Zpump-Z minimum water level

=2296.5-2294=2.5m

hf= frictional head loses in the suction pipe=0.14m

es= vapor pressure at 250c=0.32m

s.f=safety margin =0.6m

And  hs+hf+es+s.f=2.5+0.14+0.32+0.6=3.56m

But ha is atmospheric head which is given by

ha=10.33-site elevation/300)*0.6

ha=10.33-(2320/300)*0.6=5.69m

Therefore, since operational head loss in the section line is less than the atmospheric pressure, i.e. 3.56m<5.69m is ok!

Finally the NPSH=5.69-3.56=2.13m which is greater than safety factor say 2, and it is safe.

## 9.13 Operating Cost

Power consumption of electric motor operating hours=12hr/d

Operating time =4months/year (November to February)

Annual operating time=12hr/d*4month/year*30d/month

=1,440hr/year

Annual kwhr=120kw*1,440hr

Annual kwhr=172,800kwhr

Cost per kwh =0.4Birr (by EEPC price)

Annual operating cost =172,800*0.4=69,120Birr

## 9.14 Pressure on delivery pipe

Total lift head of water=49m

Assumed water hammer =13m

Total head of water =62m

Thus assuming uniform distribution of water pressure in the pipe,

Pressure =9.81KN/m3 *62m=608.22KN/m2

=6.082bar   say 6.1 bar

## 9.15 Summary of pumping unit

- Number of pumps=2 i.e. 1 working and 1 stand by

- Head =62m (Total lift head)

- Discharge =100l/s each

- Actual B.H.P =160hp pump with Hydro electric power

- 11” and 10” diameter suction and delivery pipe respectively.

- Efficiency -pump 70%

-motor 90%

- Suction head -3.5m (overall) high speed radial flow with specific speed of 1600RPM

- Type of motor -4stroke, Air cooled diesel engine.

- Type of pump -centrifugal pump, Horizontal shaft connection

## 9.16 Pump and Motor dimension

a) Pump (ROVETTI POMPE-Italy) –SN-200 was considered for dimension analysis.

Width -460mm, base screw @ 370mm width span

Length -550mm, base screw @ 230mm length span

Depth -575mm, horizontal shaft connection with motor

b) Motor (LOMBRDINI –diesel) was considered for dimension analysis.

Width -680mm, base screw @ 350mm width span

Length -1093mm, base screw @ 449mm length span

Depth -772mm, horizontal shaft coupling with pump

Coupling shaft space of 264mm

c) Driving water pump coupled with Electric motor

## 9.17 Pump and motor seat

The foundation of the pump seat is hard basaltic rock, therefore no need of construction of the foundation with R.C.C we can use only lean concrete.

Let the weight of the pump and generator be 10KN and assume the seat dimension be 0.8m wide, 1.7m long and 0.30m deep concrete.

Then check for the safety factor, i.e. pu/pa>3.

And Pa=pump and motor weight plus self weight of concrete

=10KN+(0.8m*1.7m*0.3m*24KN/m3)

=19.792KN use 20KN

But Pa per m2=20KN/(0.8*1.7)=14.7KN/m2

For simple rectangular pump foundation,

Pu=Sq*Po*Nq+Sc*C*NC+S**B*N

And Sq=Sc=1+2Bsin450=1+2*0.8sin45=2.13

Surcharge, Po=10% of =0.1*24KN/m2=2.4KN/m2

s=22.4KN/m3 and B=0.8m

S=1-0.3(2B)/L=(1-0.3*2*0.8)/1.7=0.31

Nq=173.24, NC=172.24, N=267.23 and C=200

Hence Pu=2.13*2.4*173.24+2.13*200*172.24+0.31*22.4*0.8*267.23

= 885.603+73374.24+1484.516=75744KN/m2

In which Pu/Pa>3 75744/14.7>3 5152>>>3

Therefore the assumed dimension of the concrete seat 0.8m by 1.7m by 0.3m is safe.

Width =minimum of 370mm + 400mm outer space say 800mm pump width span

Length =minimum of 370mm +449+221+264+400mm =1704mm

Say 1700mm    or 1093+460=1553m so take 1700mm

370mm = pump width span

449mm =motor width span

221mm =projection from engine

264mm =coupling space

400mm =outer space

## 9.18 Pump house

Length

Two pumps to be cast side by side.

Clear space between each pump =800mm

Outer space 1200mm*2 =2400mm

Width of seat =2*800=1600mm

Total width =4800mm clear space

Width

Outer clear space (suction side) 1000mm.

Space for inspection 2000mm

Pump and motor length 460 +1093 =1553mm or seat length =1700mm

Thus total width of pump house =4700mm

Thus the pump house shall have clear space of 4800mm * 4700mm and well ventilated all round.

Fig. Water source, Approach canal, Suction pool, Pump & pump house & Delivery pool

## 9.19 Design of Canals Alignment

### 9.19.1 Design of Main canal

Design of Rectangular Lined Main canal (0+000 to 0+820)

Irrigable Area: A= 50ha considering full time irrigation

Water duty, q= 0.002m3/s/ha (source: agronomy report)

Q=A*q=50ha*0.0026m3/s/ha

Q= 0.01 m3/s = 100 l/s

Economical lined Rectangular section criteria;

B = 2y			B = bed width of canal

R = y/2			y = water depth

R = Hydraulic radius

Q= 100 l/s   B=2y and thus B=0.50    y=0.25   F=0.20    D=0.45m    V=0.8m/s    n=0.014   s=0.002

A=B*y=0.5*0.25=0.125m2

P=2y+B=2*0.25+0.5=1.0m

R=A/P=0.125m

b

fb

d

D

### 9.19.2 Design of Secondary canal

Irrigable Area A= 50ha

Water duty, q= 0.002m3/s/ha (source: Agronomy report)

Q= A*q= 50*0.002=0.1m3/s = 100 l/s

Flow velocity: (0.25< 0.94m/s)

Slope=0.002

General formula Adopted is Manning's.

Q = A/n R 3/2 s ½ 		          n = 0.014 for lined canal

Economical Trapezoidal Lined canal section criteria:

B = 0.6y for canal inner side slope = m=1

R = y/2

y=0.20     B=0.30	V=0.75	 F=0.20	D=0.40    w=0.50m

A = (ym+B)*y= (0.2*1+0.3)*0.2=0.10m2

P=2y (m2+1)1/2+B=2*0.2(12+1)1/2 +0.3=0.87m

R=A/P=0.116m

b

df

1.2*df

Berm

T= 2mD+b

D

1.2*df

berm

fb

d

The canal bed slope, I= (nxV/R2/3)2

For n= 0.014 & V = 0.75m/s, R= 0.116m, I= 0.002

Using free board, Fb= 0.2m,

The total embankment depth, D= d+ Fb= 0.4m

The top width, T= b+2mD= 1.1m

### 9.19.3 Alignment of Tertiary canals

Since the secondary canal is running across the contour on the ridge the tertiary canals aligned almost at along the contours to the right and left side of the secondary  canal on the command slope 0.1% to 0.15% using turn outs.  On the average, tertiary canal irrigates 3ha of land with average capacity of 25 l/s.

Note that in aligning the MC, SC and TC sharp curves and sharp bends are avoided using smooth curves.

### 9.19.4 Alignment of the feeder canals

Many feeder canals are aligned down with the average slope of 0.05% to 0.1%. Average length of the field canals is 100m to command 1ha. The furrow direction is along the contour of the land.

Since the velocities (0.4m/s) and the discharge (5 l/s) of the field canals are too small; erosion hazard is minimized under proper water management.

##### Summary of supply canals

| Canals | Q(m3/sec) | V(m/s) | B(m) | Y(m) | FB(m) | D(m) | S | m | n |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Main canal | 0.1 | 0.8 | 0.5 | 0.25 | 0.25 | 0.5 | 0.002 |  | 0.014 |
| Secondary canal | 0.1 | 0.44 | 0.3 | 0.2 | 0.2 | 0.4 | 0.002 | 1 | 0.014 |
| Tertiary Canal | 0.025 | 0.3 | 0.2 | 0.2 | 0.3 | 0.4 | 0.001 | 1 | 0.025 |

## 9.20 Design of hydraulic structure

### 9.20.1 Design of Drop

There are about 25 drops on secondary canal (13drops with 0.6m drop height & 12drops with 0.8m drop height).

Input Parameters:

Discharge Q	upstream water depth h1, upstream water velocity v1

Downstream water depth h2, downstream water velocity v2 and drop height z

Drop width = bc=0.734 Q/(h1)1.5

Unit discharge=q=Q/bc

Critical depth = hc =(q2/g)1/3

Stilling basin:

Basin width, B=18.46(Q)½/(Q+9.91)

Basin length = L= [2.5+1.1(hc/z)+(hc/z)3](z*hc)0.5

Lip height a =hc/2

Dimensions that are not convenient during construction were changed reasonably.

| Drop on Canal | Drop ht | Drop width | Basin width | Basin length | Lip ht | US Transition |
| --- | --- | --- | --- | --- | --- | --- |
| SC | 0.6m | 0.45 | 0.6 | 0.9 | 0.1 | 1.5 |
| SC | 0.8m | 0.45 | 0.6 | 1.012 | 0.1 | 1.5 |

N.B: If there is turn out at the u/s of drop we will use 2m u/s transition

Upstream

0.6 or 0.8m

Downstream

1.0

Fig. Hydraulic Parameters of drop structure (USBR Type)

### 9.19.2 Design of Turn out

Since the secondary canal has a series of drops at different places and to be economical we should have to use turn out at the same point with drops at the upstream of drop. There are about 9 turn outs of which 6 are at the same point and 3 at different place.

Sample Calculation

Qd = 0.015m3/sec

Cd = 0.62 (assuming the flow will be free flow)

D = 0.15 (depth of flow)

Considering the depth above center of the pipe Ho is taken as 0.01m

Using free flow formula

Qd = Cd A

0.015= 0.62Ax

A = d2 /4 = 0.055

d = 0.264m

d = 30cm

Since all turn outs are from the Secondary canal and the same discharge we use a diameter of 0.3m pipe for all turn outs.

# 10. FINANCIAL ANALYSIS

## 10.1. Introduction

This project contains the financial analysis of Robe Welteyi Small scale irrigation project. When this project is implemented the cash income and dietary position of beneficiary farms will be significantly improved by producing more than one times per a year. The Suitable crops to be grown under irrigation are proposed by the agronomic study.

Relevant information, for this analysis was mainly obtained from socio-economic survey, Agronomic study and engineering cost estimate.

The following assumptions and guidelines were used:-

## 10.2. Assumptions

### 10.2.1. Field visit and data collection

Field visit was made to the project site where the proposed interventions are to be implemented. Assumptions and parameters are thus based on the result of observations and discussions carried out among the beneficiary farmers and key informants in the area.

### 10.2.2. Inputs and out puts

The engineer provided data on headwork and irrigation infrastructure.  The agronomist also provided basic data such as, land development and yield productivity.  In put parameters were also developed from the unit requirement of seed rates, fertilizers, pesticides, labor days and oxen days required for one hectare of land.

### 10.2.3. Average yields

- The average yields of crops grown and total crop production in the "without" and "with" the project period is shown.

- Input use such as fertilizers & chemicals was included “without project” condition & “with project case”

- Optimum output level is attained after five year with the project case & it remains constant throughout the life of the project from fifth year on wards.

- Production grows constantly “without project” situation period.

### 10.2.4. The proposed irrigation area

The proposed irrigation area is 50 hectares.  The numbers of beneficiaries will be 100 and the average irrigation land holding size per house hold is approximately 0.5 hectares.

### 10.2.5. Production grows with our case

Production grows constantly in the "without" project situation periods for fifteen years.

## 10.3. Guide lines

Accumulated experience on the preparation of similar projects and the guide lines of project analysis was used.

The techniques as how to deal "with" and "without" project situations, the financial benefits, farm budgets, price of inputs and out puts, project period, on measures of financial viability and techniques of calculation and sensitivity analysis  are utilized.  Some of the basic issues are out lined below:-

### 10.3.1 .Farm budget

Farm budget was developed from farm activities by giving the  inflows and out flows monetary values in order to know the gross  net benefits of the "without" project conditions and the thereby estimate gross, benefit and incremental net benefits, farm budget was prepared per hectare basis first and transformed to the whole area of the envies age project.

### 10.3.2. Comparison b/n "with “and "without" project

In making analysis incremental project costs were calculated by deducting costs of the "with” project from the "without" project condition.  Similarly incremental benefits were determined by deducting the gross benefits of the "with" project condition, i.e., net incremental benefits from incremental costs.

### 10.3.3. Price of inputs and out puts.

Prices in the financial analysis for both cost and benefit streams are those, which are actually received and spent by the project at the farm site commonly called "farm gate" price. These prices were collected in and ground the project area during the time of the base line survey; constant prices are used in estimating financial cost benefits of the project.  The logic behind using constant price is that inflation will affect input and output price equally.

### 10.3.4. Project period

In principle project life is determined by the technical life of the major capital items of the proposed project. Any way for our case, the Robe Welteyi SSIP life is taken to be 10 years.

### 10.3.5. Opportunity cost

The opportunity cost of capital is taken to be 10%.

## 10.4. Discounted measures of the project

Financial Net present values (FNPV), Financial Rate of Returns (FIRR) and Benefit- cost Ratio (B/c) are used to determine the financial viability of the proposed projects.

## 10.5. Financial Analysis Result

The financial analysis was carried out after developing all the available assumptions and guidelines. The magnitude of the returns will also reflect the extent of incentive for the farmers.

The financial analysis results are presented in Table -21 using NPV criterion the project earns a net present value of birr 9,733,399.09.i.e, since the NPV is positive, the project is recommended for implementation. As the finding in Table-21 depict, using the IRR criterion the project earns more than the opportunity cost of capital, i.e. (89% > 10%) indication the viability of the project. Based on the B/C ratio criterion, the project is viable to implement because for every 1 Birr invested the farmers will earn additional 1.74 cents.

Looking the overall performance of the project based on the simultaneous use of the selection criteria of discounted measures of project worth, the project is worth implementing.

Table-21 Financial Analysis Result Summary

| Pro. | Without project |  |  | With the project investment cost |  |  | With the project operating cost |  |  |  |  |  |  | Base | Physical | Total with | Incremental | Gross value of production |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Year | Tax | Direct pro. | Total | Irrigation | Farm | Total inv. | production | Training | Main | Replac. | Salaries & pe | Tax | Total oper. | cost | conti. | project | project | with out | with the | Increm. | Net Increm. |
|  |  | cost | cost | structure | tools | cost | cost | cost | cost | cost | rdiem cost |  | cost | BC | 5% of BC | cost | cost | project | project | Benefit | Benefit |
| 1 | 130 | 66,465 | 66,595 | 2,586,945.33 | 0 | 2,586,945.33 | 1,030,291 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | $143.00 | $1,523,352.44 | $4,110,297.77 | $205,514.89 | $4,315,812.66 | $4,249,217.66 | 423,925 | 2,884,308 | 2,460,383 | ($1,788,834.66) |
| 2 | 130 | 66,465 | 66,595 | 0 | 286,000 | 286,000.00 | 1,062,418 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | $157.30 | $1,555,493.37 | $1,841,493.37 | $92,074.67 | $1,933,568.04 | $1,866,973.04 | 423,925 | 3,310,281 | 2,886,356 | $1,019,382.96 |
| 3 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,096,536 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 173.03 | $1,589,627.47 | $1,589,627.47 | $79,481.37 | $1,669,108.84 | $1,602,513.84 | 423,925 | 3,851,003 | 3,427,078 | $1,824,564.16 |
| 4 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,126,671 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 190.33 | $1,619,779.65 | $1,619,779.65 | $80,988.98 | $1,700,768.63 | $1,634,173.63 | 423,925 | 4,274,279 | 3,850,354 | $2,216,180.37 |
| 5 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 209.37 | $1,651,925.31 | $1,651,925.31 | $82,596.27 | $1,734,521.58 | $1,667,926.58 | 423,925 | 4,709,563 | 4,285,638 | $2,617,711.42 |
| 6 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 230.3 | $1,651,946.24 | $1,651,946.24 | $82,597.31 | $1,734,543.55 | $1,667,948.55 | 423,925 | 4,709,563 | 4,285,638 | $2,617,689.45 |
| 7 | 130 | 66,465 | 66,595 | 0 | 286,000 | 286,000.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 253.33 | $1,651,969.27 | $1,937,969.27 | $96,898.46 | $2,034,867.73 | $1,968,272.73 | 423,925 | 4,709,563 | 4,285,638 | $2,317,365.27 |
| 8 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 278.67 | $1,651,994.61 | $1,651,994.61 | $82,599.73 | $1,734,594.34 | $1,667,999.34 | 423,925 | 4,709,563 | 4,285,638 | $2,617,638.66 |
| 9 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 306.53 | $1,652,022.47 | $1,652,022.47 | $82,601.12 | $1,734,623.59 | $1,668,028.59 | 423,925 | 4,709,563 | 4,285,638 | $2,617,609.41 |
| 10 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 337.19 | $1,652,053.13 | $1,652,053.13 | $82,602.66 | $1,734,655.79 | $1,668,060.79 | 423,925 | 4,709,563 | 4,285,638 | $2,617,577.21 |

NPV=9,733,399.09      IRR= 89%      BCR =1.74

## 10.6. Risk and sensitivity analysis

Risk and sensitivity analysis involves identifying the variables that most influence a projects net benefit and quantifying the extent of their influence and assessing the probable economic effects of the result of uncertainties and risks associated with the project. The sensitivity analysis was thus carried out under the following major variables, using financial values:-

- Increasing the cost of the project by 10% maintaining other factors constant.

- Decreasing the benefit of the project by 10% maintaining other factors constant and

- The simultaneous increase of cost by 10% and decrease of benefit by 10% maintaining other factors constant.

10.6.1 Increasing the cost of the project by 10% maintaining other factors constant

Table-22 Sensitivity Analysis

| Pro. | Without project |  |  | With the project investment cost |  |  | With the project operating cost |  |  |  |  |  |  | Base | Physical | Total with | Increase | Incremental | Gross value of production |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Year | Tax | Direct pro. | Total | Irrigation | Farm | Total inv. | production | Training | Main | Replac. | Salaries & pe | Tax | Total oper. | cost | conti. | project | project cost | project | with out | with the | Increm. | Net Increm. |
|  |  | cost | cost | structure | tools | cost | cost | cost | cost | cost | rdiem cost |  | cost | BC | 5% of BC | cost | by 10% | cost | project | project | Benefit | Benefit |
| 1 | 130 | 66,465 | 66,595 | 2,586,945.33 | 0 | 2,586,945.33 | 1,030,291 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | $143.00 | $1,523,352.44 | $4,110,297.77 | $205,514.89 | $4,315,812.66 | $4,747,393.92 | $4,680,798.92 | 423,925 | 2,884,308 | 2,460,383 | ($2,220,415.92) |
| 2 | 130 | 66,465 | 66,595 | 0 | 286,000 | 286,000.00 | 1,062,418 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | $157.30 | $1,555,493.37 | $1,841,493.37 | $92,074.67 | $1,933,568.04 | $2,126,924.84 | $2,060,329.84 | 423,925 | 3,310,281 | 2,886,356 | $826,026.16 |
| 3 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,096,536 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 173.03 | $1,589,627.47 | $1,589,627.47 | $79,481.37 | $1,669,108.84 | $1,836,019.73 | $1,769,424.73 | 423,925 | 3,851,003 | 3,427,078 | $1,657,653.27 |
| 4 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,126,671 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 190.33 | $1,619,779.65 | $1,619,779.65 | $80,988.98 | $1,700,768.63 | $1,870,845.50 | $1,804,250.50 | 423,925 | 4,274,279 | 3,850,354 | $2,046,103.50 |
| 5 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 209.37 | $1,651,925.31 | $1,651,925.31 | $82,596.27 | $1,734,521.58 | $1,907,973.73 | $1,841,378.73 | 423,925 | 4,709,563 | 4,285,638 | $2,444,259.27 |
| 6 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 230.3 | $1,651,946.24 | $1,651,946.24 | $82,597.31 | $1,734,543.55 | $1,907,997.91 | $1,841,402.91 | 423,925 | 4,709,563 | 4,285,638 | $2,444,235.09 |
| 7 | 130 | 66,465 | 66,595 | 0 | 286,000 | 286,000.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 253.33 | $1,651,969.27 | $1,937,969.27 | $96,898.46 | $2,034,867.73 | $2,238,354.51 | $2,171,759.51 | 423,925 | 4,709,563 | 4,285,638 | $2,113,878.49 |
| 8 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 278.67 | $1,651,994.61 | $1,651,994.61 | $82,599.73 | $1,734,594.34 | $1,908,053.77 | $1,841,458.77 | 423,925 | 4,709,563 | 4,285,638 | $2,444,179.23 |
| 9 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 306.53 | $1,652,022.47 | $1,652,022.47 | $82,601.12 | $1,734,623.59 | $1,908,085.95 | $1,841,490.95 | 423,925 | 4,709,563 | 4,285,638 | $2,444,147.05 |
| 10 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 337.19 | $1,652,053.13 | $1,652,053.13 | $82,602.66 | $1,734,655.79 | $1,908,121.37 | $1,841,526.37 | 423,925 | 4,709,563 | 4,285,638 | $2,444,111.63 |

NPV= 8,408,291        IRR =68%         BCR =1.55

10.6.2 Decreasing the benefit of the project by 10% maintaining other factors constant

Table-23 Sensitivity Analysis

| Pro. | Without project |  |  | With the project investment cost |  |  | With the project operating cost |  |  |  |  |  |  | Base | Physical | Total with | Incremental | Gross value of production |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Year | Tax | Direct pro. | Total | Irrigation | Farm | Total inv. | production | Training | Main | Replac. | Salaries & pe | Tax | Total oper. | cost | conti. | project | project | with out | with the | Decrease pr | Increm. | Net Increm. |
|  |  | cost | cost | structure | tools | cost | cost | cost | cost | cost | rdiem cost |  | cost | BC | 5% of BC | cost | cost | project | project | ben. By 10% | Benefit | Benefit |
| 1 | 130 | 66,465 | 66,595 | 2,586,945.33 | 0 | 2,586,945.33 | 1,030,291 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | $143.00 | $1,523,352.44 | $4,110,297.77 | $205,514.89 | $4,315,812.66 | $4,249,217.66 | 423,925 | 2,884,308 | 2,595,877 | 2,171,952 | ($2,077,265.46) |
| 2 | 130 | 66,465 | 66,595 | 0 | 286,000 | 286,000.00 | 1,062,418 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | $157.30 | $1,555,493.37 | $1,841,493.37 | $92,074.67 | $1,933,568.04 | $1,866,973.04 | 423,925 | 3,310,281 | 2,979,253 | 2,555,328 | $688,354.86 |
| 3 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,096,536 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 173.03 | $1,589,627.47 | $1,589,627.47 | $79,481.37 | $1,669,108.84 | $1,602,513.84 | 423,925 | 3,851,003 | 3,465,903 | 3,041,978 | $1,439,463.86 |
| 4 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,126,671 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 190.33 | $1,619,779.65 | $1,619,779.65 | $80,988.98 | $1,700,768.63 | $1,634,173.63 | 423,925 | 4,274,279 | 3,846,851 | 3,422,926 | $1,788,752.47 |
| 5 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 209.37 | $1,651,925.31 | $1,651,925.31 | $82,596.27 | $1,734,521.58 | $1,667,926.58 | 423,925 | 4,709,563 | 4,238,607 | 3,814,682 | $2,146,755.12 |
| 6 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 230.3 | $1,651,946.24 | $1,651,946.24 | $82,597.31 | $1,734,543.55 | $1,667,948.55 | 423,925 | 4,709,563 | 4,238,607 | 3,814,682 | $2,146,733.15 |
| 7 | 130 | 66,465 | 66,595 | 0 | 286,000 | 286,000.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 253.33 | $1,651,969.27 | $1,937,969.27 | $96,898.46 | $2,034,867.73 | $1,968,272.73 | 423,925 | 4,709,563 | 4,238,607 | 3,814,682 | $1,846,408.97 |
| 8 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 278.67 | $1,651,994.61 | $1,651,994.61 | $82,599.73 | $1,734,594.34 | $1,667,999.34 | 423,925 | 4,709,563 | 4,238,607 | 3,814,682 | $2,146,682.36 |
| 9 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 306.53 | $1,652,022.47 | $1,652,022.47 | $82,601.12 | $1,734,623.59 | $1,668,028.59 | 423,925 | 4,709,563 | 4,238,607 | 3,814,682 | $2,146,653.11 |
| 10 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 337.19 | $1,652,053.13 | $1,652,053.13 | $82,602.66 | $1,734,655.79 | $1,668,060.79 | 423,925 | 4,709,563 | 4,238,607 | 3,814,682 | $2,146,620.91 |

NPV =7,215,387.27                         IRR =63%                               BCR =1.54

10.6.3. The simultaneous increase of cost by 10% and decrease of benefit by 10% maintaining other factors constant.

Table-24 Sensitivity Analysis

| Pro. | Without project |  |  | With the project investment cost |  |  | With the project operating cost |  |  |  |  |  |  | Base | Physical | Total with | Increase | Incremental | Gross value of production |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Year | Tax | Direct pro. | Total | Irrigation | Farm | Total inv. | production | Training | Main | Replac. | Salaries & pe | Tax | Total oper. | cost | conti. | project | project cost | project | with out | with the | Decrease pr | Increm. | Net Increm. |
|  |  | cost | cost | structure | tools | cost | cost | cost | cost | cost | rdiem cost |  | cost | BC | 5% of BC | cost | by 10% | cost | project | project | ben. By 10% | Benefit | Benefit |
| 1 | 130 | 66,465 | 66,595 | 2,586,945.33 | 0 | 2,586,945.33 | 1,030,291 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | $143.00 | $1,523,352.44 | $4,110,297.77 | $205,514.89 | $4,315,812.66 | $4,747,393.92 | $4,680,798.92 | 423,925 | 2,884,308 | 2,595,877 | 2,171,952 | ($2,508,846.72) |
| 2 | 130 | 66,465 | 66,595 | 0 | 286,000 | 286,000.00 | 1,062,418 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | $157.30 | $1,555,493.37 | $1,841,493.37 | $92,074.67 | $1,933,568.04 | $2,126,924.84 | $2,060,329.84 | 423,925 | 3,310,281 | 2,979,253 | 2,555,328 | $494,998.06 |
| 3 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,096,536 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 173.03 | $1,589,627.47 | $1,589,627.47 | $79,481.37 | $1,669,108.84 | $1,836,019.73 | $1,769,424.73 | 423,925 | 3,851,003 | 3,465,903 | 3,041,978 | $1,272,552.97 |
| 4 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,126,671 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 190.33 | $1,619,779.65 | $1,619,779.65 | $80,988.98 | $1,700,768.63 | $1,870,845.50 | $1,804,250.50 | 423,925 | 4,274,279 | 3,846,851 | 3,422,926 | $1,618,675.60 |
| 5 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 209.37 | $1,651,925.31 | $1,651,925.31 | $82,596.27 | $1,734,521.58 | $1,907,973.73 | $1,841,378.73 | 423,925 | 4,709,563 | 4,238,607 | 3,814,682 | $1,973,302.97 |
| 6 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 230.3 | $1,651,946.24 | $1,651,946.24 | $82,597.31 | $1,734,543.55 | $1,907,997.91 | $1,841,402.91 | 423,925 | 4,709,563 | 4,238,607 | 3,814,682 | $1,973,278.79 |
| 7 | 130 | 66,465 | 66,595 | 0 | 286,000 | 286,000.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 253.33 | $1,651,969.27 | $1,937,969.27 | $96,898.46 | $2,034,867.73 | $2,238,354.51 | $2,171,759.51 | 423,925 | 4,709,563 | 4,238,607 | 3,814,682 | $1,642,922.19 |
| 8 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 278.67 | $1,651,994.61 | $1,651,994.61 | $82,599.73 | $1,734,594.34 | $1,908,053.77 | $1,841,458.77 | 423,925 | 4,709,563 | 4,238,607 | 3,814,682 | $1,973,222.93 |
| 9 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 306.53 | $1,652,022.47 | $1,652,022.47 | $82,601.12 | $1,734,623.59 | $1,908,085.95 | $1,841,490.95 | 423,925 | 4,709,563 | 4,238,607 | 3,814,682 | $1,973,190.75 |
| 10 | 130 | 66,465 | 66,595 | 0 | 0 | 0.00 | 1,158,798 | 32,375 | 57,738.91 | 258,694.53 | 144,110.00 | 337.19 | $1,652,053.13 | $1,652,053.13 | $82,602.66 | $1,734,655.79 | $1,908,121.37 | $1,841,526.37 | 423,925 | 4,709,563 | 4,238,607 | 3,814,682 | $1,973,155.33 |

NPV =5,890,279.19     IRR =48.3%       BCR =1.38

Table-25 Final Financial Analysis Conclusion table

| Ser No | Variables | Financial |  |  |
| --- | --- | --- | --- | --- |
|  |  | FNPV (Birr) | FIRR (%) | B/C Ratio |
| 1 | Base values | 9,733,399.09 | 89% | 1.74 |
| 2 | Increase cost by 10% other things remain constant | 8,408,291 | 68% | 1.55 |
| 3 | Decrease benefit by 10 % other things remain constant | 7,215,387.27 | 63% | 1.54 |
| 4 | Increase cost by 10% and decrease benefit by 10% simultaneously other things remains constant | 5,890,279.19 | 48.3% | 1.38 |

Notation

The result shown in Table-25 above indicates that, the project is more sensitive to benefit decrease than cost overrun. i.e. decreasing a project benefits by 10% & above influence a project’s net benefit. Yet, a significant cost variation & reduction in benefits simultaneously by 10% make the project still financially viable.

## 10.7. Conclusions for Financial Analysis Result

The financial net present value (FNPV) and financial internal rate of return (FIRR) are used to determine the financial viability of the proposed project. Accordingly, the calculated FNPV of this project is greater than zero and the FIRR value of the project is greater than the required rate of return, which is taken as 10%. The B/C ratio is greater than unity. Therefore, it is always worth to invest on the proposed project i.e. the project is accepted from financial point of view.

Notation:-Detail financial analysis is attached to annex.

Financial Analysis Annex

|  | Appendix-1 Farm gate price of out puts /qt /kg |  |  |  |
| --- | --- | --- | --- | --- |
| No | Crops | unit | Total price in birr | Remark |
| 1 | Wheat | Qt | 600 |  |
| 2 | Barley | " | 550 |  |
| 3 | Horse Bean | " | 700 |  |
| 4 | Head Cabbage | " | 3 | per/kg |
| 5 | Field pea | " | 700 |  |
| 6 | Lin seed | " | 800 |  |
| 7 | Rape seed | " | 600 |  |
| 8 | Teff | " | 700 |  |
| 9 | Chick pea | " | 700 |  |
| 10 | Black cumina | " | 300 |  |
| 11 | Potato | " | 500 |  |
| 12 | Chilies’ | kg | 1200 |  |
| 13 | Tomato | " | 700 |  |
| 14 | Garlic | " | 1300 |  |
| 15 | Fenu Greek | " | 250 |  |
| 16 | Beet Root | " | 150 |  |
| 17 | Onion | " | 950 |  |
| 18 | Carrot | " | 250 |  |
| 19 | Lentil | " | 500 |  |

|  | Appendix-2 Farm gate prices of inputs/qt or kg |  |  |  |
| --- | --- | --- | --- | --- |
| No | Crops | unit | Total price in birr | Remark |
| 1 | Wheat | Qt | 600 |  |
| 2 | Barley | " | 550 |  |
| 3 | Horse Bean | " | 700 |  |
| 4 | Head Cabbage | " | 5 | per/kg |
| 5 | Field pea | " | 700 |  |
| 6 | Lin seed | " | 800 |  |
| 7 | Rape seed | " | 700 |  |
| 8 | Teff | " | 800 |  |
| 9 | Chick pea | " | 700 |  |
| 10 | Black cumina | " | 300 |  |
| 11 | Potato | " | 1200 |  |
| 12 | Chilies’ | kg | 15 | per/kg |
| 13 | Tomato | " | 10 | per/kg |
| 14 | Garlic | " | 1500 |  |
| 15 | Fenu Greek | " | 250 |  |
| 16 | Beet Root | " | 170 |  |
| 17 | Onion | " | 1200 |  |
| 18 | Carrot | " | 300 |  |
| 19 | Lentil | " | 500 |  |

|  | Appendix-3 Fertilizers & Chemicals prices |  |  |  |
| --- | --- | --- | --- | --- |
| A | Fertilizers | Unit | Total price | Remark |
| 1 | DAP | " | 1100 |  |
| 2 | Urea | " | 1050 |  |
| B | Chemicals |  |  |  |
| 1 | Herbicide | Lit/kg | 350 |  |
| 2 | Fungicide | " | 350 |  |
| 3 | Insecticide | " | 350 |  |
| C | Prices of Different Materials |  |  |  |
| 2 | Hired labours | Man/day | 30 |  |
| 3 | Draught power | Oxen/day | 40 |  |
| 4 | Packing materials | Pcs | 10 |  |
| 5 | Land tax | Hectares | 55 |  |
| 6 | Income tax | " | 75 |  |
| 7 | Land rent | " | 30 |  |
| 8 | Perdium | per/day | 70 |  |
| 9 | Salaries | per /month | 1114 |  |

|  | Appendix-4 Farm Tools price S |  |  |  |
| --- | --- | --- | --- | --- |
|  | Farm & Hand tools | Number | price in Birr | Total price |
| 1 | Shovel | 4 | 60 | 240 |
| 2 | Hoe | 4 | 100 | 400 |
| 3 | Rake | 1 | 120 | 120 |
| 4 | Water cannon | 1 | 60 | 60 |
| 6 | Sickle | 4 | 60 | 240 |
| 7 | Wheel barrow | 1 | 600 | 600 |
| 12 | Knap sack sprayer | 1 | 1200 | 1200 |
|  | Total | 16 |  | 2860 |

|  | Appendix-5 Proposed Cropping calender (cropping intensity)=50 ha |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No | Crops | Year 1 |  |  | Year 2 |  |  | Year 3 |  |  | Year 4 |  |  | 5-10 years |  |  |
|  |  | Phase 1 | Phase 2 | Total | Phase 1 | Phase 2 | Total | phase1 | phase 2 | Total | phase1 | Phase 2 | Total | phase 1 | phase 2 | Total |
|  | Dry season | Dry | Wet |  | Dry | Wet |  | Dry | Wet |  | Dry | Wet |  | Dry | Wet |  |
| 1 | Onion | 14 | 0 | 14 | 14.25 | 0 | 14.25 | 14.5 | 0 | 14.5 | 14.75 | 0 | 14.75 | 15 | 0 | 15 |
| 2 | Potato | 9 | 0 | 9 | 9.25 | 0 | 9.25 | 9.5 | 0 | 9.5 | 9.75 | 0 | 9.75 | 10 | 0 | 10 |
| 3 | Chillies | 9 | 0 | 9 | 9.25 | 0 | 9.25 | 9.5 | 0 | 9.5 | 9.75 | 0 | 9.75 | 10 | 0 | 10 |
| 4 | Tamato | 6.5 | 0 | 6.5 | 6.75 | 0 | 6.75 | 7 | 0 | 7 | 7.25 | 0 | 7.25 | 7.5 | 0 | 7.5 |
| 5 | Garlic | 4 | 0 | 4 | 4.25 | 0 | 4.25 | 4.5 | 0 | 4.5 | 4.75 | 0 | 4.75 | 5 | 0 | 5 |
| 6 | H/cabbage | 1.5 | 0 | 1.5 | 1.75 | 0 | 1.75 | 2 | 0 | 2 | 2.25 | 0 | 2.25 | 2.5 | 0 | 2.5 |
|  | Total | 44 | 0 | 44 | 45.5 | 0 | 45.5 | 47 | 0 | 47 | 48.5 | 0 | 48.5 | 50 | 0 | 50 |
|  | Wet season |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 | Wheat | 0 | 19 | 19 | 0 | 19.25 | 19.25 | 0 | 19.5 | 19.5 | 0 | 19.75 | 19.75 | 0 | 20 | 20 |
| 2 | Barley | 0 | 6.5 | 6.5 | 0 | 6.75 | 6.75 | 0 | 7 | 7 | 0 | 7.25 | 7.25 | 0 | 7.5 | 7.5 |
| 3 | Lin seed | 0 | 6.5 | 6.5 | 0 | 6.75 | 6.75 | 0 | 7 | 7 | 0 | 7.25 | 7.25 | 0 | 7.5 | 7.5 |
| 4 | Horse bean | 0 | 4 | 4 | 0 | 4.25 | 4.25 | 0 | 4.5 | 4.5 | 0 | 4.75 | 4.75 | 0 | 5 | 5 |
| 5 | Field pea | 0 | 2 | 2 | 0 | 2.25 | 2.25 | 0 | 2.5 | 2.5 | 0 | 2.75 | 2.75 | 0 | 3 | 3 |
| 6 | Fenu greek | 0 | 1.5 | 1.5 | 0 | 1.75 | 1.75 | 0 | 2 | 2 | 0 | 2.25 | 2.25 | 0 | 2.5 | 2.5 |
| 7 | Lentle | 0 | 1.1 | 1.1 | 0 | 1.2 | 1.2 | 0 | 1.3 | 1.3 | 0 | 1.4 | 1.4 | 0 | 1.5 | 1.5 |
| 8 | Chick pea | 0 | 1.1 | 1.1 | 0 | 1.2 | 1.2 | 0 | 1.3 | 1.3 | 0 | 1.4 | 1.4 | 0 | 1.5 | 1.5 |
| 9 | Black cumina | 0 | 1.1 | 1.1 | 0 | 1.2 | 1.2 | 0 | 1.3 | 1.3 | 0 | 1.4 | 1.4 | 0 | 1.5 | 1.5 |
|  | Total | 0 | 42.8 | 42.8 | 0 | 44.6 | 44.6 | 0 | 46.4 | 46.4 | 0 | 48.2 | 48.2 | 0 | 50 | 50 |

|  | Appendix-6 Input Requirment for "Without the project" |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No | Types of | Seed Rate | Fertilizers |  | Labour |  | Packing | Existing | Remark |
|  | Crops | (kg/ha) | DAP (qts) | Urea(Qts) | Family labour(MD) | Hired labour | Materials | cultivated land |  |
|  |  |  |  |  | & Hired Lab.(MD) | (MD) 20% |  |  |  |
|  | Wet season |  |  |  |  |  |  |  |  |
| 1 | Wheat | 150 | 1 | 0.5 | 20 | 4 | 10 | 20 |  |
| 2 | Barley | 120 | 1 | 0.5 | 20 | 4 | 10 | 7.5 |  |
| 3 | Lin seed | 100 | 1 | 0 | 20 | 4 | 10 | 7.5 |  |
| 4 | Horse bean | 80 | 1 | 0 | 20 | 4 | 10 | 5 |  |
| 5 | Field pea | 80 | 1 | 0 | 20 | 4 | 10 | 3 |  |
| 6 | Fenu greek | 100 | 1 | 0 | 20 | 4 | 10 | 2.5 |  |
| 7 | Lentle | 100 | 1 | 0 | 20 | 4 | 10 | 1.5 |  |
| 8 | Chick pea | 80 | 1 | 0 | 20 | 4 | 10 | 1.5 |  |
| 9 | Black cumina | 100 | 1 | 0 | 20 | 4 | 10 | 1.5 |  |
|  | Total |  |  |  |  |  |  |  |  |

Appendix-7 Input Requirement Per Hectare (With the project)

| No | Type of | Seed Rate | Fertilizers |  | Chemicals | Labour |  | Oxen powers | Packing |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Crops | kg/ha | DAP (qts) | Urea | (lit/kg/ha | Family labour(MD) | Hired lab.(MD) | /Oxen days/ | Materials |
|  |  |  |  |  |  | & Hired lab.(MD) | 20% |  |  |
|  | Dry season |  |  |  |  |  |  |  |  |
| 1 | Onion | 1300 | 2 | 1.5 | 2.5 | 64 | 13 | 8 | 10 |
| 2 | Potato | 1800 | 1.95 | 1.65 | 2 | 86 | 17 | 8 | 10 |
| 3 | Chillies | 0.6 | 1.5 | 1.4 | 2 | 156 | 31 | 20 | 10 |
| 4 | Tamato | 0.5 | 2 | 1 | 2 | 98 | 20 | 32 | 10 |
| 5 | Garlic | 800 | 2 | 1.5 | 2.5 | 64 | 13 | 8 | 10 |
| 6 | H/cabbage | 0.4 | 2 | 1.5 | 0 | 74 | 15 | 8 | 10 |
|  | Wet season |  |  |  |  |  |  |  |  |
| 1 | Wheat | 150 | 1 | 0.5 | 1 | 20 | 4 | 8 | 10 |
| 2 | Barley | 120 | 1 | 0.5 | 1 | 20 | 4 | 8 | 10 |
| 3 | Lin seed | 100 | 1 | 0 | 1 | 20 | 4 | 8 | 10 |
| 4 | Horse bean | 100 | 1 | 0 | 1 | 20 | 4 | 8 | 10 |
| 5 | Field pea | 100 | 1 | 0 | 1 | 20 | 4 | 8 | 10 |
| 6 | Fenu greek | 100 | 1 | 0 | 1 | 20 | 4 | 8 | 10 |
| 7 | Lentle | 100 | 1 | 0 | 1 | 20 | 4 | 8 | 10 |
| 8 | Chick pea | 100 | 1 | 0 | 1 | 20 | 4 | 8 | 10 |
| 9 | Black cumina | 100 | 1 | 0 | 1 | 20 | 4 | 8 | 10 |
|  | Total |  |  |  |  |  |  |  |  |

| Appendix -8- Yield Build-Up for ''without & with project case'' |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| No | Types of crops | Yield without pr. | Yield with project condition Qt/Ha/Year |  |  |  |  |
|  |  | Qt/Ha/Year | 1 | 2 | 3 | 4 | 5-10Years |
|  | Dry season |  |  |  |  |  |  |
| 1 | Onion | 80 | 100 | 105 | 110 | 115 | 120 |
| 2 | Potato | 170 | 180 | 190 | 200 | 210 | 220 |
| 3 | Chillies | 15 | 20 | 23 | 25 | 28 | 30 |
| 4 | Tamato | 100 | 105 | 110 | 115 | 120 | 125 |
| 5 | Garlic | 25 | 60 | 80 | 115 | 125 | 130 |
| 6 | H/cabbage | 25 | 80 | 110 | 130 | 180 | 220 |
|  | Wet season |  |  |  |  |  |  |
| 1 | Wheat | 20 | 20 | 25 | 30 | 35 | 40 |
| 2 | Barley | 18 | 20 | 25 | 30 | 35 | 40 |
| 3 | Lin seed | 6 | 8 | 10 | 12 | 14 | 20 |
| 4 | Horse bean | 10 | 15 | 20 | 25 | 30 | 35 |
| 5 | Field pea | 10 | 15 | 20 | 25 | 30 | 35 |
| 6 | Fenu greek | 5 | 10 | 15 | 20 | 25 | 30 |
| 7 | Lentle | 5 | 10 | 15 | 20 | 25 | 30 |
| 8 | Chick pea | 6 | 10 | 15 | 20 | 25 | 30 |
| 9 | Black cumina | 10 | 12 | 14 | 16 | 18 | 20 |
|  | Total |  |  |  |  |  |  |

|  | Appendix -9 Production Cost ( Without the project Situation) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No | Types of crops | seed |  |  | Labour |  |  |  | Oxen power |  |  | Packing materils |  | erials | Total cost of |
|  |  | price | seed cost |  | Total | Hired | Unit | Total | Total | Unit | Total | Total | Unit | Total | pro. /Ha |
|  |  | per/kg | Rate kg/ha | Total | Labour | Labour | Cost | cost | Oxen | cost | cost | Qty | price | price |  |
|  | Wet season |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 | Wheat | 6 | 150 | 900 | 20 | 4 | 30 | 120 | 8 | 40 | 320 | 20 | 10 | 200 | 1540 |
| 2 | Barley | 5.5 | 120 | 660 | 20 | 4 | 30 | 120 | 8 | 40 | 320 | 18 | 10 | 180 | 1280 |
| 3 | Lin seed | 8 | 100 | 800 | 20 | 4 | 30 | 120 | 8 | 40 | 320 | 6 | 10 | 60 | 1300 |
| 4 | Horse bean | 7 | 100 | 700 | 20 | 4 | 30 | 120 | 8 | 40 | 320 | 10 | 10 | 100 | 1240 |
| 5 | Field pea | 7 | 100 | 700 | 20 | 4 | 30 | 120 | 8 | 40 | 320 | 10 | 10 | 100 | 1240 |
| 6 | Fenu greek | 2.5 | 100 | 250 | 20 | 4 | 30 | 120 | 8 | 40 | 320 | 5 | 10 | 50 | 740 |
| 7 | Lentle | 5 | 100 | 500 | 20 | 4 | 30 | 120 | 8 | 40 | 320 | 5 | 10 | 50 | 990 |
| 8 | Chick pea | 7 | 100 | 700 | 20 | 4 | 30 | 120 | 8 | 40 | 320 | 6 | 10 | 60 | 1200 |
| 9 | Black cumina | 3 | 100 | 300 | 20 | 4 | 30 | 120 | 8 | 40 | 320 | 10 | 10 | 100 | 840 |
|  | Total |  |  |  |  |  |  |  |  |  |  |  |  |  | 10,370 |

|  | Appendix -10-Production Cost '' Without project situation'' |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | cost of prod. /Ha | Total Direct production cost |  |
| No | Crop Type | (Birr) | Total Area (Ha) | Cost of prod. In (Birr) |
|  | Wet season |  |  |  |
| 1 | Wheat | 1,540 | 20 | 30800 |
| 2 | Barley | 1,280 | 7.5 | 9600 |
| 3 | Lin seed | 1,300 | 7.5 | 9750 |
| 4 | Horse bean | 1,240 | 5 | 6200 |
| 5 | Field pea | 1,240 | 3 | 3720 |
| 6 | Fenu greek | 740 | 2.5 | 1850 |
| 7 | Lentle | 990 | 1.5 | 1485 |
| 8 | Chick pea | 1,200 | 1.5 | 1800 |
| 9 | Black cumina | 840 | 1.5 | 1260 |
|  | Total | 10,370 |  | 66,465.00 |

|  | Appendix -11- Value/Benefit of crop production '' without '' project situation |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Types of crops | Area in Hectares | price | Yield/ha | Value/Benefit | Remark |
|  |  |  | Birr | Qts | Birr |  |
|  | Wet season |  |  |  |  |  |
| 1 | Wheat | 20 | 600 | 20 | 240000 |  |
| 2 | Barley | 7.5 | 550 | 18 | 74250 |  |
| 3 | Lin seed | 7.5 | 800 | 6 | 36000 |  |
| 4 | Horse bean | 5 | 700 | 10 | 35000 |  |
| 5 | Field pea | 3 | 700 | 10 | 21000 |  |
| 6 | Fenu greek | 2.5 | 250 | 5 | 3125 |  |
| 7 | Lentle | 1.5 | 500 | 5 | 3750 |  |
| 8 | Chick pea | 1.5 | 700 | 6 | 6300 |  |
| 9 | Black cumina | 1.5 | 300 | 10 | 4500 |  |
|  | Total |  |  |  | 423,925 |  |

| Appendix-12 ''With'' the project production cost |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No |  | Seed |  |  | Fertilizer |  |  |  |  | Labor |  |  | Oxen power |  |  | Chemicals |  |  | Packing materials |  |  | Total cost |
|  | Types of | price | seed |  | DAP | unit | Urea | unit | Total | Hired | unit | Totl | Total | unit | Total | Qty | unit | Total | Total | Unit | Total | of production |
|  | crops | per/kg | cost |  | Qt/Ha | cost |  | cost | cost | labor | cost | cost | Oxen | cost | cost |  | cost | cost | Qty | price | price | tion /ha |
|  |  |  | R/Qt/ha | Total |  |  |  |  |  |  |  |  | Power |  |  |  |  |  |  |  |  |  |
|  | Dry season |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 | Onion | 12 | 1300 | 15600 | 2 | 1100 | 1.5 | 1050 | 3775 | 64 | 30 | 1920 | 8 | 40 | 320 | 3 | 350 | 875 | 150 | 10 | 1500 | 23990 |
| 2 | Potato | 12 | 1800 | 21600 | 1.95 | 1100 | 1.7 | 1050 | 3878 | 86 | 30 | 2580 | 8 | 40 | 320 | 2 | 350 | 700 | 300 | 10 | 3000 | 32077.5 |
| 3 | Chillies | 15 | 0.6 | 9 | 1.5 | 1100 | 1.4 | 1050 | 3120 | 156 | 30 | 4680 | 20 | 40 | 800 | 2 | 350 | 700 | 30 | 10 | 300 | 9609 |
| 4 | Tamato | 10 | 0.5 | 5 | 2 | 1100 | 1 | 1050 | 3250 | 98 | 30 | 2940 | 32 | 40 | 1280 | 2 | 350 | 700 | 300 | 10 | 3000 | 11175 |
| 5 | Garlic | 15 | 800 | 12000 | 2 | 1100 | 1.5 | 1050 | 3775 | 64 | 30 | 1920 | 8 | 40 | 320 | 3 | 350 | 875 | 130 | 10 | 1300 | 20190 |
| 6 | H/cabbage | 5 | 0.4 | 2 | 2 | 1100 | 1.5 | 1050 | 3225 | 74 | 30 | 2220 | 8 | 40 | 320 | 0 | 350 | 0 | 220 | 10 | 2200 | 7967 |
|  | Wet season |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 | Wheat | 6 | 150 | 900 | 1 | 1100 | 0.5 | 1050 | 1625 | 20 | 30 | 600 | 8 | 40 | 320 | 1 | 350 | 350 | 20 | 10 | 200 | 3995 |
| 2 | Barley | 5.5 | 120 | 660 | 1 | 1100 | 0.5 | 1050 | 1625 | 20 | 30 | 600 | 8 | 40 | 320 | 1 | 350 | 350 | 18 | 10 | 180 | 3735 |
| 3 | Lin seed | 8 | 100 | 800 | 1 | 1100 | 0 | 1050 | 1100 | 20 | 30 | 600 | 8 | 40 | 320 | 1 | 350 | 350 | 6 | 10 | 60 | 3230 |
| 4 | Horse bean | 7 | 100 | 700 | 1 | 1100 | 0 | 1050 | 1100 | 20 | 30 | 600 | 8 | 40 | 320 | 1 | 350 | 350 | 10 | 10 | 100 | 3170 |
| 5 | Field pea | 7 | 100 | 700 | 1 | 1100 | 0 | 1050 | 1100 | 20 | 30 | 600 | 8 | 40 | 320 | 1 | 350 | 350 | 10 | 10 | 100 | 3170 |
| 6 | Fenu greek | 2.5 | 100 | 250 | 1 | 1100 | 0 | 1050 | 1100 | 20 | 30 | 600 | 8 | 40 | 320 | 1 | 350 | 350 | 5 | 10 | 50 | 2670 |
| 7 | Lentle | 5 | 100 | 500 | 1 | 1100 | 0 | 1050 | 1100 | 20 | 30 | 600 | 8 | 40 | 320 | 1 | 350 | 350 | 5 | 10 | 50 | 2920 |
| 8 | Chick pea | 7 | 100 | 700 | 1 | 1100 | 0 | 1050 | 1100 | 20 | 30 | 600 | 8 | 40 | 320 | 1 | 350 | 350 | 6 | 10 | 60 | 3130 |
| 9 | Black cumina | 3 | 100 | 300 | 1 | 1100 | 0 | 1050 | 1100 | 20 | 30 | 600 | 8 | 40 | 320 | 1 | 350 | 350 | 10 | 10 | 100 | 2770 |
|  | Total |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 133,798.50 |

| Appendix -13 ''With the project ''Total Production Cost |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No | Crop Type | Cost of | Total Production Cost by project years |  |  |  |  |  |  |  |  |  |
|  |  | production | 1 |  | 2 |  | 3 |  | 4 |  |  | 5-10years |
|  |  | (Ha) | Area | Cost | Area | cost | Area | cost | Area | cost | Area | Cost |
|  | Dry season |  |  |  |  |  |  |  |  |  |  |  |
| 1 | Onion | 23,990 | 14 | 335,860.00 | 14.25 | 341857.5 | 14.5 | 347855 | 14.75 | 353852.5 | 15 | 359850 |
| 2 | Potato | 32,077.50 | 9 | 288,697.50 | 9.25 | 296716.875 | 9.5 | 304736.25 | 9.75 | 312755.625 | 10 | 320775 |
| 3 | Chillies | 9,609.00 | 9 | 86,481.00 | 9.25 | 88883.25 | 9.5 | 91285.5 | 9.75 | 93687.75 | 10 | 96090 |
| 4 | Tamato | 11,175.00 | 6.5 | 72,637.50 | 6.75 | 75431.25 | 7 | 78225 | 7.25 | 81018.75 | 7.5 | 83812.5 |
| 5 | Garlic | 20,190.00 | 4 | 80,760.00 | 4.25 | 85807.5 | 4.5 | 90855 | 4.75 | 95902.5 | 5 | 100950 |
| 6 | H/cabbage | 7,967.00 | 1.5 | 11,950.50 | 1.75 | 13942.25 | 2.25 | 17925.75 | 2.25 | 17925.75 | 2.5 | 19917.5 |
|  | Wet season |  |  |  |  |  |  |  |  |  |  |  |
| 1 | Wheat | 3,995 | 19 | 75,905.00 | 19.25 | 76903.75 | 19.5 | 77902.5 | 19.75 | 78901.25 | 20 | 79900 |
| 2 | Barley | 3,735 | 6.5 | 24,277.50 | 6.75 | 25211.25 | 7 | 26145 | 7.25 | 27078.75 | 7.5 | 28012.5 |
| 3 | Lin seed | 3,230 | 6.5 | 20,995.00 | 6.75 | 21802.5 | 7 | 22610 | 7.25 | 23417.5 | 7.5 | 24225 |
| 4 | Horse bean | 3,170 | 4 | 12,680.00 | 4.25 | 13472.5 | 4.5 | 14265 | 4.75 | 15057.5 | 5 | 15850 |
| 5 | Field pea | 3,170 | 2 | 6,340.00 | 2.25 | 7132.5 | 2.5 | 7925 | 2.75 | 8717.5 | 3 | 9510 |
| 6 | Fenu greek | 2,670 | 1.5 | 4,005.00 | 1.75 | 4672.5 | 2 | 5340 | 2.25 | 6007.5 | 2.5 | 6675 |
| 7 | Lentle | 2,920 | 1.1 | 3,212.00 | 1.2 | 3504 | 1.3 | 3796 | 1.4 | 4088 | 1.5 | 4380 |
| 8 | Chick pea | 3,130 | 1.1 | 3,443.00 | 1.2 | 3756 | 1.3 | 4069 | 1.4 | 4382 | 1.5 | 4695 |
| 9 | Black cumina | 2,770.00 | 1.1 | 3,047.00 | 1.2 | 3324 | 1.3 | 3601 | 1.4 | 3878 | 1.5 | 4155 |
|  | Total |  |  | 1,030,291 |  | 1,062,417.63 |  | 1,096,536.00 |  | 1,126,670.88 |  | 1,158,797.50 |

| Appendix-14 Value of production ''with the project'' |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Value of crop production with the project by year |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Types of | Price | 1 |  |  | 2 |  |  | 3 |  |  | 4 |  |  | 5-10 years |  |  |
| No. | Crops | per/Qt | Area | Yield | Value | Area | Yield | Value | Area | Yield | Value | Area | Yield | Value | Area | Yield | Value |
|  |  | per/kg | (Ha) | (Qt) | (Birr) | (Ha) | (Qt) | (Birr) | (Ha) | (Qt) | (Birr) | (Ha) | (Qt) | (Birr) | (Ha) | (Qt) | (Birr) |
|  | Dry season |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 | Onion | 950 | 14 | 100 | 1330000 | 14.3 | 105 | 1421438 | 14.5 | 110 | 1515250 | 14.8 | 115 | 1611437.5 | 15 | 120 | 1710000 |
| 2 | Potato | 500 | 9 | 180 | 810000 | 9.25 | 190 | 878750 | 9.5 | 200 | 950000 | 9.75 | 210 | 1023750 | 10 | 220 | 1100000 |
| 3 | Chillies | 12 | 9 | 20 | 2160 | 9.25 | 23 | 2553 | 9.5 | 25 | 2850 | 9.75 | 28 | 3276 | 10 | 30 | 3600 |
| 4 | Tamato | 7 | 6.5 | 105 | 4777.5 | 6.75 | 110 | 5197.5 | 7 | 115 | 5635 | 7.25 | 120 | 6090 | 7.5 | 125 | 6562.5 |
| 5 | Garlic | 1300 | 4 | 60 | 312000 | 4.25 | 80 | 442000 | 4.5 | 115 | 672750 | 4.75 | 125 | 771875 | 5 | 130 | 845000 |
| 6 | H/cabbage | 3 | 1.5 | 80 | 360 | 1.75 | 110 | 577.5 | 2.25 | 130 | 877.5 | 2.25 | 180 | 1215 | 2.5 | 220 | 1650 |
|  | Wet season |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 | Wheat | 600 | 19 | 20 | 228000 | 19.3 | 25 | 288750 | 19.5 | 30 | 351000 | 19.8 | 35 | 414750 | 20 | 40 | 480000 |
| 2 | Barley | 550 | 6.5 | 20 | 71500 | 6.75 | 25 | 92812.5 | 7 | 30 | 115500 | 7.25 | 35 | 139562.5 | 7.5 | 40 | 165000 |
| 3 | Lin seed | 800 | 6.5 | 8 | 41600 | 6.75 | 10 | 54000 | 7 | 12 | 67200 | 7.25 | 14 | 81200 | 7.5 | 20 | 120000 |
| 4 | Horse bean | 700 | 4 | 15 | 42000 | 4.25 | 20 | 59500 | 4.5 | 25 | 78750 | 4.75 | 30 | 99750 | 5 | 35 | 122500 |
| 5 | Field pea | 700 | 2 | 15 | 21000 | 2.25 | 20 | 31500 | 2.5 | 25 | 43750 | 2.75 | 30 | 57750 | 3 | 35 | 73500 |
| 6 | Fenu greek | 250 | 1.5 | 10 | 3750 | 1.75 | 15 | 6562.5 | 2 | 20 | 10000 | 2.25 | 25 | 14062.5 | 2.5 | 30 | 18750 |
| 7 | Lentle | 500 | 1.1 | 10 | 5500 | 1.2 | 15 | 9000 | 1.3 | 20 | 13000 | 1.4 | 25 | 17500 | 1.5 | 30 | 22500 |
| 8 | Chick pea | 700 | 1.1 | 10 | 7700 | 1.2 | 15 | 12600 | 1.3 | 20 | 18200 | 1.4 | 25 | 24500 | 1.5 | 30 | 31500 |
| 9 | Black cumina | 300 | 1.1 | 12 | 3960 | 1.2 | 14 | 5040 | 1.3 | 16 | 6240 | 1.4 | 18 | 7560 | 1.5 | 20 | 9000 |
|  | Total |  |  |  | 2,884,308 |  |  | 3,310,281 |  |  | 3,851,003 |  |  | 4,274,279 |  |  | 4,709,563 |

| Appendix-15 Investment cost ''with the project case'' |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No | Description | Investment |  |  | period of implementation year |  |  |  |  |
|  |  | Foreign | Local | Total | 1 | 2 | 3 | 4 | 5 to 10 |
| 1 | Investment cost | 0 | 2,586,945.33 | 2,586,945.33 | 2,586,945.33 | 0 | 0 | 0 | 0 |
| 2 | Maintenance & |  |  |  |  |  |  |  |  |
|  | replacement cost |  |  |  |  |  |  |  |  |
| 2 | Maintenance cost (2%) | 0 | 51,738.91 | 51,738.91 |  | 51,738.91 | 51,738.91 | 51,738.91 | 51,738.91 |
| 2 | replacement cost (10%) |  |  |  |  |  |  |  |  |
|  | of the headwork site | 0 | 258,694.53 | 258,694.53 |  | 258,694.53 | 258,694.53 | 258,694.53 | 258,694.53 |
|  | Total cost |  | 2,586,945.33 | 2,586,945.33 |  | 310,433.44 | 310,433.44 | 310,433.44 | 310,433.44 |

|  | Appendix-16 Other Investment costs ''with the project case'' |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No | Farm Tools | Unit | Quantity by project years |  | Unit price | Total cost by project year |  | Total |
|  |  |  | 2 | 7 | (BIrr) | 2 | 7 |  |
|  |  | No. |  |  |  |  |  |  |
| 1 | Shovel | 4 | 200 | 200 | 60 | 12,000 | 12,000 | 24,000 |
| 2 | Hoe | 4 | 200 | 200 | 100 | 20,000 | 20,000 | 40,000 |
| 3 | Rake | 1 | 50 | 50 | 120 | 6,000 | 6,000 | 12,000 |
| 4 | Water cannon | 1 | 50 | 50 | 60 | 3,000 | 3,000 | 6,000 |
| 5 | Sickle | 4 | 200 | 200 | 60 | 12,000 | 12,000 | 24,000 |
| 6 | Wheel barrow | 1 | 50 | 50 | 600 | 30,000 | 30,000 | 60,000 |
| 7 | Knap sack sprayer | 1 | 50 | 50 | 1200 | 60,000 | 60,000 | 120,000 |
|  | Total | 16 |  |  | 2200 |  |  | 286,000 |

|  | Appendix-17 Training costs by project year ''with the project case'' |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No | Description | No Training days | perdiem | Projet year |  |  |  |  | Total |
|  |  |  |  | 1 | 2 | 3 | 4 | 5 to 10 |  |
| 1 | 2 DA per year | 5 | 70 | 700 | 700 | 700 | 700 | 700 | 14,000 |
| 2 | 10 Farmers per year | 5 | 35 | 1750 | 1750 | 1750 | 1750 | 1750 | 8750 |
| 3 | 5 WUA members per year | 5 | 35 | 875 | 875 | 875 | 875 | 875 | 4375 |
| 4 | pump operators | 10 | 35 | 1050 | 1050 | 1050 | 1050 | 1050 | 5250 |
|  | Total |  |  |  |  |  |  |  | 32,375 |

|  | Appendix-18 Salaries & Perdiem costs ''with the project case'' |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No | Description | Salary / Perdiem | Time spent on the Project | project year |  |  |  |  |  |
|  |  |  |  | 1 | 2 | 3 | 4 | 5-10 years | Total |
| A | Salaries | (Birr) |  |  |  |  |  |  |  |
| 1 | Woreda Irrigation |  |  |  |  |  |  |  |  |
|  | expert (2) | 1114 | 10% | 2674 | 2674 | 2674 | 2674 | 2674 | 13,370 |
| 2 | DA (2) | 1114 | 20% | 5348 | 5348 | 5348 | 5348 | 5348 | 26,740 |
| 3 | pump operators (3) | 500 |  | 18000 | 18000 | 18000 | 18000 | 18000 | 90,000 |
| B | Perdiem |  |  |  |  |  |  |  |  |
| 1 | WUA committee (2) for 10 days | 35 | 10 days per year | 700 | 700 | 700 | 700 | 700 | 14,000 |
|  | Total |  |  |  |  |  |  |  | 144,110 |

|  | Appendix -19 Tax paid without the project |  |  |  |
| --- | --- | --- | --- | --- |
| No | Tax Item | Rate /Ha | No. Hectares or HH | Total tax /year |
| 1 | Land Tax | 55 | 50 | 2750 |
| 2 | Income tax | 85 | 100 | 8500 |
|  | Total |  |  | 11,250 |

|  | Appendix -20 Tax paid with the project case |  |  |  |
| --- | --- | --- | --- | --- |
| No | Tax Item | Rate /Ha | No. Hectares or HH | Total tax /year |
| 1 | Land Tax | 55 | 50 | 2750 |
| 2 | Income tax | 85 | 100 | 8500 |
|  | Total |  |  | 11,250 |

# Annex A. Unit Rate Analysis

Unit rate analysis is a base for project cost analysis.

After the quantities of each Engineering work of the project are determined in quantity take off sheet, it is to be multiplied by a unit cost of quantity to estimate the price of the quantified activity.  The unit costs adjusted to the current prevailing market situation & activity ratings are shown.

- Material cost

1. Stone (1m3)

- Quarry distance = 10km radius from project site.

- Truck capacity = 6 m3

- Cost of 6m3 at quarry = 750 Birr including loading cost.

- Fuel Consumption of truck = 2 km/lit

- One trip dumping  (1x10)/2 = 5 lit

- Time needed for 2 trip dumping say 1/2day.

- Cost of 1 lit fuel = 20.0 Birr  fuel cost = 5x20.00 =100.00Birr

- Perdiem expense = 300.00 Birr for driver and assistant.

- Oil, lubricants and simple repair = 15% fuel cost = 15 Birr

- Tyre and other simple spare parts = 50 Birr per trip.

- Total cost of 6 m3 stone at project site=1200.00Birr.

- Cost of 1 m3 stone=200.00 Birr.

2. Cement (1Bag)

- At 295 Km from Finfine.

- Truck capacity= 100Q

- One trip dumping =2x295/2 =295lit

- Time needed say 1 day.

- Perdiem expense = 600.00 Birr

- Fuel expense = 20.0x295 =5900.00 Birr

- Oil, lubricant and simple repair =15%Fuel =885.00Birr

- Tyre and other simple spare parts = 250.00Birr per trip.

- Cost of cement at Fifine= 250.00 Birr/Qunt

- Cost of 100Q cement = 24,000.00 Birr

- Un-loading cost =400.00Birr

- Total cost of 100Q cement =32035.00 Birr

- Cost of 1 Q cement at project site = 320.00 Birr

- 1 bag =160.00 Birr.

3. Sand (1m3)

- Asessa at 45 km from the  project site

- Truck capacity = 8 m3

- Cost of 8m3 of sand @ Quarry including loading = 550.00 Birr

- Fuel consumption = (2x45)/2 = 45 lit

- Fuel cost = 45x20.0 = 900.00Birr

- Time required = 1/2 day

- Perdiem = 200.00 Birr

- Lubricant 15% fuel = 135.00Birr

- Tyre and simple spare parts = 50 Birr per trip

- Total cost of 8m3 sand 1835.00 Birr

- Cost of 1m3 sand at project site = 230.00Birr

4. Aggregate (1m3)

- Distance = 200 km  (Adama) from project site

- Truck capacity = 8m3

- Cost of 8m3 gravel at Adama= 3500.00Birr

- Fuel = (2x200)/2 = 200lit

- Fuel cost = 200x20.0= 4000.00 Birr

- Lubricant 15% fuel = 600.00Birr

- Time needed = 1 /2day

- Perdiem = 300 Birr (driver + Assistant)

- Tyre and simple spare parts = 50.00 Birr per trip.

- Total cost of 8m3 Aggregate = 8450.00 Birr

- Cost of 1m3 Aggregate at project site =1056.00Birr

5. Gabion Construction (1m3)

- Distance = 295 km at Finfinne

- Truck capacity = 270m3 gabion mesh

- Fuel = (2x295)/2 =295 lit

- Fuel cost = 295x 20= 5900.00 Birr

- Oil, lubricant and simple repair 15% fuel = 885.00 Birr

- Time needed = 1day

- Perdiem = 600Birr (driver + Assistant)

- Tyre and simple spare parts = 100 Birr per trip.

- Cost of 1m3 gabion mesh at Finfinne = 450.00Birr

- Total cost of 270m3 gabion mesh  at Finfine= 121,500.00Birr

- Cost of 1m3 gabion mesh at project site = 478.00Birr

6. Other Materials Cost

- Steel bar = 35 Birr/ kg

- Form Work = 150 Birr/m2

- Nails = 45 Birr/kg

- Corrugated sheet, C15, G-32 =180 Birr/unit

- Corrugated sheet, C15, G - 28 = 200 Birr /unit

- purline 5 cm x 7 cm & by 5 cm = 35 Birr/ m

- Pole of truss Ø 12-14 = 80 Birr / m

- Pole of truss Ø  8 -10 = 65 Birr/ m

II. Material and labor requirement

1) Masonry (wet): 1:3 mortars 	Per 1-m3

a) Stone				75% = 1.37 m3

b) Cement				0.083 m3 = 2.3 sacks

c) Sand				0.36 m3

d) Unskilled labor			2.8 Man –days

Note: - 1m3 cement loosely packed = 28 sacks

-The next co- efficient was used in quantity calculation.

| No | Material | Particular | Co-efficient | Weighted co-efficient |
| --- | --- | --- | --- | --- |
| 1 | Stone | Shrinkage Wastage | 1.45 1.28 | 1.86 |
| 2 | Sand | Shrinkage Wastage | 1.35 1.28 | 1.72 |
| 3 | Cement | Shrinkage Wastage | 1.36 1.15 | 1.57 |
| 4 | Aggregate | Shrinkage Wastage | 1.35 1.28 | 1.72 |

2) Lean concrete (1:2:4)		per – 1m3

a) Stone Aggregate			           0.98m3

b) Sand					            0.49m3

c) Cement 					0.224m3 = 6.28 sacks

d) Mason					1.1 Man–day

e) Unskilled labour				3.0 Man day

3) RCC (1:2:4)- C-15				per – 1m3

a) Aggregate					0.98m3

b) Sand 				             0.49m3

c) Cement					6.28sacks

d) Rein bar					156.8kg

e) Form work					4.0m2

f) Mason					2 Man-days

g) Unskilled labour				4 Man–day

4) Hard coring * well blinded with: 1:3 Mortars

a) Stone					85% = 1.58m3

b) Sand				             0.19m3

c) Cement 					1.63 sacks

d) Mason					1.20 Man –day

e) Unskilled labour				2.40 Man-day

5) Plastering (in 1:3 Mortar) – 3 cm thick   	per – 1m2

a) Sand					0.039 m3

b) Cement					0.33 sacks

c) Mason					0.14man-day

d) Unskilled labour				0.22Man–day

6) Stone pitching (in 1:3 Mortars) –                0.25M thick per – 1m2

a) Stone					 70% Area = 0.42m3

b) Sand					 0.02m3

c) Cement 					 0.15sacks

d) Mason					1.0Man –day

e) Unskilled labour				 1.5 Man-day

7) Pointing (in 1:3 Mortar) –                   0.015M3	 per – 1m2

a) Sand 					 0.02 m3

b) Cement 					 0.15 sacks

c) Mason					 0.10 Man-days

d) Unskilled labour				 0.20 Man –days

8) CIS Walling 				per – 1m2

a) CIS	(G-32)					½ pc

b) Truss members 				2 pcs, 7cm(Av)

c) Nail						0.25kg

d) Carpenter					0.30 Man- days

e) Un-skilled labour				0.80 man-day

9) Cart away					per – 1m3

a) Unskilled labour				0.96 Man day

10) Site clearing 				per – 1m2

a) Unskilled labour 				0.45 man day

11) Excavation 			             Per -1m3

a) Unskilled labour (Soft soil)     		 1.10 Man –day

(Medium soil)            			            1.65 Man –day

(Rocky hard soil)     				 2.5 Man –day

12) Fill and Compaction			Per-1m3

a) Unskilled labor   				2.00 man –day

13) Rip-rap 					Per-1 m2

a) Stone					0.46m3

b) Mason					0.25 Man day

c) Unskilled labor				0.50 Man- day

14) Gabion Works				Per 1 m3

a) Gabion Wire				1pc

b) Stone					1 m3

c) Mason					1 Man-day

d) Un-Skilled Labor				2 Man-days

15) GIP Pipe Laying per 1m

| No | 15-1 GIP PIPE LAYING PER (1m)----10” |  |
| --- | --- | --- |
|  | Materials/Labor | QTY |
| 1 | GIP-10-11” | 1 |
| 2 | Foam(lit) | 0.001 |
| 3 | Plumber(M-D) | 0.002 |
| 4 | Unskilled Labor(M-D) | 0.008 |

Note:

- Salary of skilled labor = 150.00 E Birr

    - Salary of Unskilled labor = 70.00 Birr

    - Overhead cost = 30 % of total labor cost.

Box Specification

1. To produce a 1:3 cement: sand mortar mix, a one bag Portland cement (0.035m3) is used with three box (0.40x0.30 m x 0.30 m) sand i.e. 1 bag: 3 box

2. To produce a 1:3:6 cement: sand: aggregate class 10 - concrete mix, a one bag Portland cement (0.035m3) is used with three box (0.40 m x 0.30 m x 0.30 m) sand & with six boxes (0.40 m x 0.30 m x 0.30 m each) aggregate i.e. 1 bag: 3 box: 6 box

- To produce a 1:2:4 cement sand aggregate class – 15 concrete mix, a one bag Portland cement (0.035m3) is used with two box (0.40 m x 0.30 m x 0.30 m) sand and four (0.40m x 0.30 m x 0.30 m) box aggregate i.e. 1 bag:2 box:4 box

- To produce a 1:2:3 cement sand aggregate class – 25 concrete mix reinforced with 2% of its volume, one bag Portland cement is used with two box (0.40 m x 0.30 m x 0.30 m) sand and three boxes (0.40 m x 0.30 m x0.30 m) aggregate etc.

| # Annex B: Labor Cost Estimation for Robe Walta'i SSIP |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No | Activity | Unit | unskilled labor |  |  | skilled labor |  |  |  | 30 % over head cost | Labor cost Birr |
|  |  |  | Md/u | Salary | Cost(Birr) | Ma/u | Salary | cost | Total | Birr |  |
| 1 | Site clearing | M2 | 0.45 | 70 | 31.5 | - | - | 0 | 31.5 | 9.45 | 40.95 |
| 2 | Masonry | M3 | 3 | 70 | 210 | 1.2 | 150 | 180 | 390 | 117 | 507 |
| 3 | Concrete (1:2:4) | M3 | 3 | 70 | 210 | 1.1 | 150 | 165 | 375 | 112.5 | 487.5 |
| 4 | Stone pitchy | m2 | 1.5 | 70 | 105 | 1 | 150 | 150 | 255 | 76.5 | 331.5 |
| 5 | Excavation (Soft soil) | M3 | 1.1 | 70 | 77 | - | - | 0 | 77 | 23.1 | 100.1 |
| 6 | Excavation (Medium soil) | M3 | 1.65 | 70 | 115.5 | - | - | 0 | 115.5 | 34.65 | 150.15 |
| 7 | Hard rock excavation | M3 | 1 | 70 | 70 | 1.5 | 150 | 225 | 295 | 88.5 | 383.5 |
| 8 | Plastering | M2 | 0.22 | 70 | 15.4 | 0.14 | 150 | 21 | 36.4 | 10.92 | 47.32 |
| 9 | Back fill | M3 | 0.95 | 70 | 66.5 | - | - | 0 | 66.5 | 19.95 | 86.45 |
| 10 | Hard core | M2 | 2 | 70 | 140 | 0.5 | 150 | 75 | 215 | 64.5 | 279.5 |
| 11 | Cart away | M3 | 0.96 | 70 | 67.2 | - | - | 0 | 67.2 | 20.16 | 87.36 |
| 12 | R.C.C(1:2:4) | M3 | 4 | 70 | 280 | 2 | 150 | 300 | 580 | 174 | 754 |
| 13 | Pointing(1:3) | M2 | 0.2 | 70 | 14 | 0.1 | 150 | 15 | 29 | 8.7 | 37.7 |
| 14 | CIS Walling /Roofing | Pcs | 0.8 | 70 | 56 | 0.3 | 150 | 45 | 101 | 30.3 | 131.3 |
| 15 | Rip rapping | M2 | 0.5 | 70 | 35 | 0.25 | 150 | 37.5 | 72.5 | 21.75 | 94.25 |
| 16 | Gabion work | M3 | 2 | 70 | 140.0 | 1 | 150 | 150 | 290.0 | 87.0 | 377.0 |
| 17 | Pipe laying--10" & 11" | M | 0.008 | 70 | 0.56 | 1 | 150 | 150 | 150.56 | 45.17 | 195.73 |

| # Annex C: Total Unit Rate (Material & Labor Costs) For Robe Walta'i SSIP |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No | Item |  | Materials | Qty/unit | Cost/unit | Cost (Birr) | Unit material | Labor cost (birr) | Cost/ unit (Birr) |
| 1 | Masonry(1:3) | A | Stone | 1.37m3 | 200 | 274 | 724.8 | 507 | 1231.8 |
|  |  | B | Sand | 0.36m3 | 230 | 82.8 |  |  |  |
|  |  | C | Cement | 1.15qt | 320 | 368 |  |  |  |
| 2 | Pitching(m2) | A | Stone | 0.34m2/m2 | 200 | 68 | 117.3 | 331.5 | 448.8 |
|  |  | B | Sand | 0.11m3/m2 | 230 | 25.3 |  |  |  |
|  |  | C | Cement | 0.15sa/m2 | 160 | 24 |  |  |  |
| 3 | Hard coring | A | Stone | 1.15 m3 | 200 | 230 | 573.6 | 279.5 | 853.1 |
|  |  | B | Sand | 0.36 m3 | 230 | 82.8 |  |  |  |
|  |  | C | Cement | 1.63sack | 160 | 260.8 |  |  |  |
| 4 | plastering(m2) | A | Sand | 0.04 m3 | 230 | 9.2 | 62 | 47.32 | 109.32 |
|  |  | B | Cement | 0.33sack | 160 | 52.8 |  |  |  |
| 5 | Concrete (1:2:4) | A | Cement | 3.14Qt | 320 | 1004.8 | 2152.38 | 487.5 | 2639.88 |
|  |  | B | Sand | 0.49m3 | 230 | 112.7 |  |  |  |
|  |  | C | Aggregate | 0.98m3 | 1056 | 1034.88 |  |  |  |
| 6 | Back Fill & compaction | A | Red clay/scoria | 0.95m3 | 36 | 34.2 | 34.2 | 86.45 | 120.65 |
| 7 | Back Fill & compaction | A | Local soil | 0.95m3 |  | 0 | 0 | 86.45 | 86.45 |
| 8 | R.C.C.(1:2:4) | A | Cement | 3.14Qt | 320 | 1004.8 | 8120.38 | 754 | 8874.38 |
|  |  | B | Sand | 0.49m3 | 230 | 112.7 |  |  |  |
|  |  | C | Aggregate | 0.98m3 | 1056 | 1034.88 |  |  |  |
|  |  | D | Reinf. bar | 156.8kg | 35 | 5488 |  |  |  |
|  |  | E | Formwork | 4m2 | 120 | 480 |  |  |  |
| 9 | Masonry(1:4) | A | Stone | 1.4m3 | 200 | 280 | 633.3 | 507 | 1140.3 |
|  |  | B | Sand | 0.27m3 | 230 | 62.1 |  |  |  |
|  |  | C | Cement | 0.91qt | 320 | 291.2 |  |  |  |
| 10 | Pointing(1:3) | A | Sand | 0.02 m3 | 230 | 4.6 | 28.6 | 37.7 | 66.3 |
|  |  | B | Cement | 0.15sack | 160 | 24 |  |  |  |
| 11 | CIS Walling /Roofing | A | GIS-32 CIS | 0.5Pcs | 180 | 90 | 261.25 | 131.3 | 392.55 |
|  |  | B | Nail | 0.25kg | 45 | 11.25 |  |  |  |
|  |  | C | Poles (7-12cm dia.) | 2pcs | 80 | 160 |  |  |  |
| 12 | Rip rapping | A | stone | 0.46m2 | 200 | 92 | 92 | 94.25 | 186.25 |
| 13 | Excavation of soft soil | A |  | 1m3 |  | 0 | 0 | 100.1 | 100.1 |
| 14 | Excavation of medium soil | A |  | 1m3 |  | 0 | 0 | 150.15 | 150.15 |
| 15 | Hard rock excavation | A |  | 1m3 |  | 0 | 0 | 383.5 | 383.5 |
| 16 | Site clearing | A |  | 1m2 |  | 0 | 0 | 40.95 | 40.95 |
| 17 | Cart away | A |  | 1m3 |  | 0 | 0 | 87.36 | 87.36 |
| 18 | Gabion work | A | Wire | 1m3 | 478 | 478 | 678 | 377 | 1055 |
|  |  | B | Stone | 1m3 | 200 | 200 |  |  |  |
| 19 | Dry Hard coring | A | Stone | 1.15m3 | 200 | 230 | 230 | 279.5 | 509.5 |
| 20 | Pipe laying--10-11" | A | Pipe | 1m | 150 | 150 | 150 | 195.73 | 345.73 |

| # Annex D- Bill of Quantity of Robe Walta'i SSIP |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No | Types of work | Unit | Qty/No | No | Quantity | Unit Cost | Total Cost(Birr) | Remark |
| 1 | General Item |  |  |  |  |  |  |  |
| 1.1 | Mobilization & Demobilization | Ls |  |  | 2 | 50,000.00 | 100,000.00 |  |
| 1.2 | Camping |  |  |  |  |  | - |  |
|  | Living Rooms & Office 3m*3m | Pcs |  |  | 6 |  | - |  |
|  | Store 5m *5m | " |  |  | 1 |  | - |  |
|  | Kitchen 3m*3m | " |  |  | 1 |  | - |  |
|  | Toilet 2m*2m | " |  |  | 1 |  | - |  |
|  | Guard House 2m*2.5m | " |  |  | 1 |  | - |  |
|  | Fence 50m* 50m | " |  |  | 1 |  | - |  |
| 1.2.1 | Site clearance | m2 |  |  | 130 | 40.95 | 5,323.50 |  |
| 1.2.2 | Foundation excavation | m3 |  |  | 40 | 100.10 | 4,004.00 |  |
| 1.2.3 | Carting away excavated materials | m3 |  |  | 30 | 87.36 | 2,620.80 |  |
| 1.2.4 | Masonry (1:4) | m3 |  |  | 30 | 1,140.30 | 34,209.00 |  |
| 1.2.5 | 20cm thick dry hard core | m3 |  |  | 25 | 509.50 | 12,737.50 |  |
| 1.2.6 | 10cm thick lean concrete (1:2:4) | m3 |  |  | 10 | 2,639.88 | 26,398.80 |  |
| 1.2.7 | CIS waling G-32 & 12cm di. Pole @ 1m c/c | m2 |  |  | 310 | 392.55 | 121,690.50 |  |
| 1.2.8 | GIS roofing G-32 & 10cm dia. @ 1m c/c | m2 |  |  | 145 | 392.55 | 56,919.75 |  |
| 1.2.9 | Fencing 50m×50m with barbed wire spacing is 0.25m & wooden pole 0.15m dia. * 1.8m high spacing every 1.5m. | m |  |  | 200 | 100.00 | 20,000.00 |  |
| 1.2.10 | Preparation of as-built drawing & site plane including OM manual. | Ls |  |  | 1 | 10,000.00 | 10,000.00 |  |
| 1.2.11 | Access Road | km |  |  | 2 | 10,000.00 | 20,000.00 | will be done by community |
|  | Sub-Total A |  |  |  |  |  | 413,903.85 |  |
| 2 | Pumps & Accessories |  |  |  |  |  |  |  |
| 2.1 | Electrical pump with motor maintenance (pump: Model-EA100/26, power-110KW/147HP, max. head-85m, Q-82l/s, rated freq-50Hz, efficiency-75%, speed-2900RPM, origin-Italy; Electric Motor: power-112.5KW/150HP, phase-380, speed-1500, rated freq-50Hz, power factor-0.8, origin-China | Pcs |  |  | 2 | 1,410,000.00 | 2,820,000.00 |  |
| 2.2 | Star Delta Control Panel Board for 112KW Pump Motor | Pcs |  |  | 1 | 188,000.00 | 188,000.00 |  |
| 2.3 | Power Cable, Semi Flexible Cable (3*35+16)mm2 | m |  |  | 20 | 1,510.00 | 30,200.00 |  |
| 2.4 | Suction pipe (6m) with strainer & foot valve | Pcs |  |  | 2 | 7,500.00 | 15,000.00 |  |
|  | Sub-Total B |  |  |  |  |  | 3,053,200.00 |  |

| No | Types of work | Unit | Qty/No | No | Quantity | Unit Cost | Total Cost(Birr) | Remark |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3 | Pump house |  |  |  |  |  |  |  |
| 3.1 | Chiseling on concrete foundation | m3 |  |  | 3.78 | 383.50 | 1,449.63 |  |
| 3.2 | Concrete (1:2:4) | m3 |  |  | 3 | 2,639.88 | 7,919.64 |  |
| 3.3 | RCC (1:2:4) | m3 |  |  | 5 | 8,874.38 | 44,371.90 |  |
| 3.4 | Masonry (1:3) | m3 |  |  | 12 | 1,231.80 | 14,781.60 |  |
| 3.5 | Plastering with double coat (1:3) | m2 |  |  | 60 | 109.32 | 6,559.20 |  |
| 3.6 | CIS roofing (G-32 with appropriate horizontal & vertical poles & trusses for walling & roofing. | m2 |  |  | 120 | 392.55 | 47,106.00 |  |
| 3.7 | Steel door (2m*2.1m) | Pcs |  |  | 1 | 2,500.00 | 2,500.00 |  |
| 3.8 | wire mesh above the wall | m2 |  |  | 20 | 300.00 | 6,000.00 |  |
| 3.9 | Fencing with termite resistant poles of 10cm diameter with distances in between 1.5m, 2.5m height and barbed wire of 6-raws | m |  |  | 40 | 100.00 | 4000.00 |  |
|  | Sub-Total C |  |  |  |  |  | 134,687.97 |  |
| 4 | Electric power installation |  |  |  |  |  | - |  |
| 4.1 | Electric pole | Pcs |  |  | 11 | 1,200.00 | 13,200.00 |  |
| 4.2 | Transformer | Pcs |  |  | 1 | 150,000.00 | 150,000.00 |  |
|  | Sub-Total D |  |  |  |  |  | 163,200.00 |  |
| 5 | Guide wall |  |  |  |  |  | - |  |
| 5.1 | Foundation excavation (hard rock) | m3 |  |  | 50 | 383.50 | 19,175.00 |  |
| 5.2 | Masonry (1:3) | m3 |  |  | 20 | 1,231.80 | 24,636.00 |  |
| 5.3 | Concrete (1:2:4) | m3 |  |  | 32 | 2,639.88 | 84,476.16 |  |
| 5.4 | Plastering with double coat (1:3) | M2 |  |  | 45 | 109.32 | 4,919.40 |  |
| 5.5 | Back fill & Compaction | m3 |  |  | 3 | 86.45 | 259.35 |  |
| 5.6 | Excavation for cofferdam | m3 |  |  | 60 | 100.10 | 6,006.00 |  |
|  | Sub-Total E | m3 |  |  |  |  | 139,471.91 |  |
| 6 | Approach Canal |  |  |  |  |  |  |  |
| 6.1 | Approach canal excavation (hard rock) | m3 |  |  | 45 | 383.50 | 17,257.50 |  |
| 6.2 | Masonry (1:3) | m3 |  |  | 20 | 1,231.80 | 24,636.00 |  |
| 6.3 | Dry Hard coring (15cm at the bed) | m3 |  |  | 5 | 509.50 | 2,547.50 |  |
| 6.4 | Plastering with double coat (1:3) | M2 |  |  | 72 | 109.32 | 7,871.04 |  |
|  | Sub-Total F | m3 |  |  |  |  | 52,312.04 |  |
| 7 | Suction pool (3mx3mx2m) |  |  |  |  |  |  |  |
| 7.1 | Suction pool excavation (hard rock) | m3 |  |  | 50 | 383.50 | 19,175.00 |  |
| 7.2 | Masonry (1:3) | m3 |  |  | 15 | 1,231.80 | 18,477.00 |  |
| 7.3 | Dry Hard coring (15cm at the bed) | m3 |  |  | 3 | 509.50 | 1,528.50 |  |
| 7.4 | Plastering with double coat (1:3) | M2 |  |  | 49 | 109.32 | 5,356.68 |  |
|  | Sub-Total G |  |  |  |  |  | 44,537.18 |  |

| No | Types of work | Unit | Qty/No | No | Quantity | Unit Cost | Total Cost (Birr) | Remark |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 8 | Delivery pool (5mx5mx1.5m) |  |  |  |  |  | - |  |
| 8.1 | Excavation of pool | m3 |  |  | 50 | 100.10 | 5,005.00 |  |
| 8.2 | Dry Hard coring (20cm at the bed) | m3 |  |  | 12 | 509.50 | 6,114.00 |  |
| 8.3 | 10cm thick Concrete (1:3:4) for bed extending under the walls and 0.35m x 0.35m outlet piers of 1.20m | m3 |  |  | 3 | 2,639.88 | 7,919.64 |  |
| 8.4 | Masonry for wall (1:3) | m3 |  |  | 18 | 1,231.80 | 22,172.40 |  |
| 8.5 | Plastering with double coat (1:3) | M2 |  |  | 66 | 109.32 | 7,215.12 |  |
| 8.6 | Fill and compaction | m3 |  |  | 45 | 86.45 | 3,890.25 |  |
| 8.7 | Fencing 8m×8m with barbed wire spacing is 0.25m & wooden pole 0.15m dia. * 1.8m high spacing every 1.5m. | m |  |  | 32 | 100.00 | 3,200.00 |  |
| 8.8 | 3mm-thick outlet steel gate (of 50cm X 50cm, 120cm high frame of 5mm thickness, with 40mm spindle rod) supply and proper installation | Pcs |  |  | 1 | 12,000.00 | 12,000.00 |  |
|  | Sub-Total H |  |  |  |  |  | 55,516.41 |  |
| 9 | Pressure line |  |  |  |  |  | - |  |
| 9.1 | Supply & fix 11" steel pipe for suction side | Pcs |  |  | 3 | 3,500.00 | 10,500.00 |  |
| 9.1.1 | Foot valve with strainer | Pcs |  |  | 1 | 1,500.00 | 1,500.00 |  |
| 9.1.2 | Elbows | Pcs |  |  | 3 | 800 | 2,400.00 |  |
| 9.1.3 | Tee | Pcs |  |  | 1 | 900 | 900.00 |  |
| 9.1.4 | Dismantling unit | Pcs |  |  | 2 | 1,200.00 | 2,400.00 |  |
| 9.1.5 | Reducers | Pcs |  |  | 2 | 1,000.00 | 2,000.00 |  |
| 9.1.6 | Flat gaskets for all joints | LS |  |  | 1 | 800 | 800.00 |  |
| 9.2 | Supply & fix 10" UPVC Pipe of PN16 for delivery side | m |  |  | 1200 | 150.00 | 180,000.00 |  |
| 9.2.1 | Elbows | Pcs |  |  | 6 | 750 | 4,500.00 |  |
| 9.2.2 | Water meter | Pcs |  |  | 1 | 4,100.00 | 4,100.00 |  |
| 9.2.3 | Gate valves | Pcs |  |  | 2 | 2,050.00 | 4,100.00 |  |
| 9.2.4 | Check valves | Pcs |  |  | 3 | 2,700.00 | 8,100.00 |  |
| 9.2.5 | Gaskets for all joints | LS |  |  | 1 | 3,000.00 | 3,000.00 |  |
| 9.2.6 | Flanged GIS pipe (1m) | Pcs |  |  | 1 | 1,600.00 | 1,600.00 |  |
| 9.2.7 | Dismantling unit | Pcs |  |  | 2 | 1,300.00 | 2,600.00 |  |
| 9.2.8 | Tee | Pcs |  |  | 1 | 900 | 900.00 |  |
| 9.2.9 | Reducer | Pcs |  |  | 1 | 1,500.00 | 1,500.00 |  |
| 9.2.10 | UPVC adapter | Pcs |  |  | 1 | 1,600.00 | 1,600.00 |  |
| 9.2.11 | Rubber seals for all pipes | LS |  |  | 1 | 1,000.00 | 1,000.00 |  |
| 9.2.12 | Refilling line set (Of 1/2 inch GIS pipe with 2 gate valves, 2 unions, 2 elbows and other accessories) | LS |  |  | 1 | 2,000.00 | 2,000.00 |  |
| 9.2.13 | Fill and compaction | m3 |  |  | 840 | 86.45 | 72,618.00 |  |

| No | Types of work | Unit | Qty/No | No | Quantity | Unit Cost | Total Cost(Birr) | Remark |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 9.3 | R.C. Concrete for Anquer (1:2:4) | m3 |  |  | 5 | 8,874.38 | 44,371.90 |  |
| 9.4 | Compacted earth fill | m3 |  |  | 6 | 86.45 | 518.70 |  |
| 9.5 | Trench excavation of hard rock for delivery pipe | m3 |  |  | 360 | 100.10 | 36,036.00 |  |
| 9.6 | Trench excavation of soil for delivery pipe | m3 |  |  | 36 | 383.50 | 13,806.00 |  |
|  | Sub-Total I |  |  |  |  |  | 402,850.60 |  |
| 10 | Supply Canals |  |  |  |  |  | - |  |
| 10.1 | Lined rectangular shape of Main canal |  |  |  |  |  |  |  |
| 10.1.1 | Excavation | m3 |  |  | 1104 | 100.10 | 110,510.40 |  |
| 10.1.2 | 20cm Dry Hard coring | m3 |  |  | 221 | 509.50 | 112,599.50 |  |
| 10.1.3 | 10cm Lean concrete (1:2:4) | m3 |  |  | 110 | 2,639.88 | 290,386.80 |  |
| 10.1.4 | Masonry (1:3) | m3 | 184 | 2 | 368 | 1,231.80 | 453,302.40 |  |
| 10.1.5 | Plastering with double coat (1:3) | m2 |  |  | 1932 | 109.32 | 211,206.24 |  |
| 10.1.6 | Compacted embankment fill | m3 | 92 | 2 | 184 | 86.45 | 15,906.80 |  |
| 10.2 | Lined trapezoidal shape of Secondary canal |  |  |  |  |  |  |  |
| 10.2.1 | Excavation | m3 |  |  | 470 | 100.10 | 47,047.00 |  |
| 10.2.2 | 20cm Dry Hard coring | m3 |  |  | 150 | 509.50 | 76,425.00 |  |
| 10.2.3 | 10cm Lean concrete (1:2:4) | m3 |  |  | 75 | 2,639.88 | 197,991.00 |  |
| 10.2.4 | Masonry (1:3) | m3 | 141 | 2 | 282 | 1,231.80 | 347,367.60 |  |
| 10.2.5 | Plastering with double coat (1:3) | m2 |  |  | 1700 | 109.32 | 185,844.00 |  |
| 10.2.6 | Compacted embankment fill | m3 | 40 | 2 | 80 | 86.45 | 6,916.00 |  |
| 10.3 | Tertiary canal excavation & shaping | m3 |  |  | 1200 | 100.10 | 120,120.00 | will be done by community |
| 10.4 | Field drainage excavation | m3 |  |  | 1750 | 100.10 | 175,175.00 | will be done by community |
|  | Sub-Total J |  |  |  |  |  | 2,350,797.74 |  |

| No | Types of work | Unit | Qty/No | No | Quantity | Unit Cost | Total Cost(Birr) | Remark |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 11 | Farm structures |  |  |  |  |  | - |  |
| 11.1 | Drops (25#) |  |  |  |  |  | - |  |
| 11.1.1 | Excavation | m3 | 5 | 25 | 125 | 100.10 | 12,512.50 |  |
| 11.1.2 | Hard coring | m3 | 3 | 25 | 75 | 509.50 | 38,212.50 |  |
| 11.1.3 | Masonry (1:3) | m3 | 4 | 25 | 100 | 1,231.80 | 123,180.00 |  |
| 11.1.4 | Plastering with double coat (1:3) | M2 | 8 | 25 | 200 | 109.32 | 21,864.00 |  |
| 11.1.5 | Fill and compaction | m3 | 3 | 25 | 75 | 86.45 | 6,483.75 |  |
|  | Sub-Total K | m3 |  |  |  |  | 202,252.75 |  |
| 11.2 | Turn outs (15#) | m3 |  |  |  |  | - |  |
| 11.2.1 | Excavation | m3 | 4 | 15 | 60 | 100.10 | 6,006.00 |  |
| 11.2.2 | Hard coring | m3 | 3 | 15 | 45 | 509.50 | 22,927.50 |  |
| 11.2.3 | Masonry (1:3) | m3 | 4 | 15 | 60 | 1,231.80 | 73,908.00 |  |
| 11.2.4 | Plastering with double coat (1:3) | M2 | 4 | 15 | 60 | 109.32 | 6,559.20 |  |
| 11.2.5 | Fill and compaction | m3 | 2 | 15 | 30 | 86.45 | 2,593.50 |  |
| 11.2.6 | Gates (sliding in frames, 3mm thick, 40cm x 40cm) supply and installation | Pcs |  |  | 24 | 2,000.00 | 48,000.00 |  |
|  | Sub-Total L |  |  |  |  |  | 111,994.20 |  |
|  | Total |  |  |  |  |  | 7,124,724.65 |  |
|  | Total community share |  |  |  |  |  | 315,295.00 |  |
|  | Total w/o community share |  |  |  |  |  | 6,809,429.65 |  |
|  | VAT (15%) |  |  |  |  |  | 1,021,414.45 |  |
|  | Total with VAT w/o community share |  |  |  |  |  | 7,830,844.10 |  |
|  | Grand Total |  |  |  |  |  | 8,146,139.10 |  |

| Summary of Costs |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No | Work Items | Cost (ETB) |  | % Cost |  | Community Share (Birr) |  |  |  | Community share % |  |  |
| 1 | General Item | 413,903.85 |  | 5.81 |  | 20,000.00 |  |  |  | 4.83 |  |  |
| 2 | Pumps, Accessories, Pump house & Electric power installation | 3,351,087.97 |  | 47.03 |  |  |  |  |  |  |  |  |
| 3 | Guide wall, Approach canal & Suction pool | 236,321.13 |  | 3.32 |  |  |  |  |  |  |  |  |
| 4 | Delivery pool | 55,516.41 |  | 0.78 |  |  |  |  |  |  |  |  |
| 5 | Pressure line | 402,850.60 |  | 5.65 |  |  |  |  |  |  |  |  |
| 6 | Supply & Drainage Canals | 2,350,797.74 |  | 32.99 |  | 295,295.00 |  |  |  | 12.56 |  |  |
| 7 | Farm structures | 314,246.95 |  | 4.41 |  |  |  |  |  |  |  |  |
|  | Total | 7,124,724.65 |  |  |  | 315,295.00 |  |  |  |  |  |  |
|  | Total cost without community share | 6,809,429.65 |  |  |  |  |  |  |  |  |  |  |
|  | VAT (15%) | 1,021,414.45 |  |  |  |  |  |  |  |  |  |  |
|  | Grand Total | 8,146,139.10 |  |  |  |  |  |  |  | 3.87 |  |  |
|  | Cost per hectare = 8,146,139.10/50=162,923.00 ETB |  |  |  |  |  |  |  |  |  |  |  |  |