Amhara National Regional State

Water, Irrigation and Energy Development Bureau

(BOWIED)

Feasibility Study and Detail Design

Of

Borkena Terefo Diversion Small Scale Irrigation Project

Engineering Design Final Report

March, 2019G.C

Dessie, Ethiopia

Client: Amhara National Regional State Water, Irrigation and Energy Development Bureau (ANRS WIEB)

Address:

P.O.Box: 88
Telephone: 0528-200853/855
Fax: 251-08-20-65-68/204676/202040

Bahirdar, Ethiopia

Consultant: Amhara Design & Supervision Works Enterprise Eastern Amhara Branch Office (E/ADSWE)

Address:

P.O.Box: 1921
Telephone: +251-333-124954
Fax: (033) 3124954
E-mail: amhara design@yahoo.com

Dessie, Ethiopia

# FEASIBILITY STUDY & DETAIL DESIGN REPORT STRUCTURE

- Volume I: Watershed Management

- Volume II: Engineering Geology

- Volume III: Irrigation Agronomy

- Volume IV: Engineering Design

- Volume V: Socio Economy

- Volume VI: Environmental Impact Assessment

Table of Contents								                     Page Nr

FEASIBILITY STUDY & DETAIL DESIGN REPORT STRUCTURE	i

LIST OF TABLES	v

LIST OF FIGURES	vi

SAILENT FEATURE	vii

1	INTRODUCTION	1

1.1	Background	1

1.1.1	Description of the Project Area	1

1.2	Objectives of the Study	3

1.2.1	Major Objective	3

1.2.2	Specific Objectives	3

1.3	Scope of the Study	4

1.4	Methodology	4

SECTION-I:  HYDROLOGY	6

2	HYDROLOGY	7

2.1	Hydro-Metrological Data Availability	7

2.1.1	Climate	7

2.1.2	Rainfall Data	7

2.1.3	River flow data	7

2.1.4	Upstream & Downstream utilization	7

2.2	Design Flood Analysis	8

2.2.1	Design Point Rainfall Computation	8

2.2.2	Outlier Test	8

2.2.3	Check for variance	9

2.2.4	Peak Discharge Determination	11

2.2.5	Tail Water Depth Computation	15

SECTION-II: HEADWORK DESIGN	20

3	HEADWORK STRUCTURES DESIGN	21

3.1	Headwork Site Selection	21

3.2	River Geomorphology	21

3.2.1	River Bed condition	21

3.2.2	River Bank condition	22

3.3	Sources of construction materials	25

3.3.1	Rock for Masonry and Crushed Coarse Aggregate	25

3.3.2	Fine Aggregates	26

3.3.3	Water	26

3.3.4	Coarse Aggregates	26

3.4	Headwork Type Selection	26

3.5	Position of Headwork	28

3.6	Hydraulic Design of Headwork Structure	30

3.6.1	Design Intake Water Level Determination	30

3.6.2	Base flow of the River	32

3.6.3	Discharge Over Ogee Crest Weir	32

3.6.4	Shape of Ogee Weir	33

3.6.5	U/S and D/S High Flood Level Determination	36

3.6.6	Design of impervious floor	37

3.6.7	Design of Divide wall, Under Sluice, and Canal outlet	40

3.6.8	Design of Guide and Wing Walls	43

SECTION-III:  IRRICATION AND DRAINAGE CANAL INFRASTRUCTURE	46

4	IRRIGATION CANAL AND DRAIMAGE SYSTEM DESIGN	46

4.1	Irrigation Area Description	46

4.1.1	Topography	46

4.1.2	Climate	47

4.1.3	Soil Characteristics	47

4.2	Existing Irrigation Practice In The Project Area	48

4.3	Irrigation Water Requirement	48

4.3.1	Crop Water Requirements (CWR)	48

4.3.2	Irrigation Efficiency	49

4.3.3	Irrigation duty	49

4.3.4	Irrigation Method	50

4.3.5	Irrigation Schedule	50

4.4	Irrigation & Drainage system lay out	51

4.4.1	Conveyance Systems	51

4.4.2	Geology of the canal and Infrastructure Alignments	52

4.4.3	Design of Canal Systems	54

4.4.4	Design of Drainage System	59

4.4.5	Design of Irrigation Structures	59

5	Operation and Maintenances	69

5.1	Introduction	69

5.2	Characteristic of Borkena Terfo scheme	69

5.3	Important notice for operation and maintenance at Borkena Terfo scheme	69

5.4	Outline of Borkena Terfo scheme	70

5.5	Canal operating system	70

5.6	Facilities of Borkena Terfo Scheme	71

5.6.1	Headwork	71

5.6.2	Main Canal	71

5.6.3	Secondary canal, Tertiary canal	71

5.7	Operation and Maintenance of Head work	72

5.7.1	Under sluice	72

5.7.2	Intake	73

5.7.3	Operation and maintenance of Lined Main Canal	74

5.7.4	Operation and maintenance of Secondary and Tertiary Canal	75

5.7.5	Record of operation and maintenance	75

5.7.6	The structure for operation and maintenance	76

5.7.7	Maintenance procedure, required materials and tools	76

5.7.8	Possible organization or groups responsible for the work	78

5.7.9	Way of communication	80

5.7.10	Trainings	80

6	Bill of Quantity and Cost Estimation	81

7	CONCLUSIONS AND RECOMMIENDATIONS	89

8	REFERENCE	90

# LIST OF TABLES

Table 2-1: Available daily maximum number of rainfall data	8

Table 2-2: Test for goodness to fit using D-index	9

Table 2-3 Weighted Design Point Rainfall	11

Table 2-4: Runoff analysis	13

Table 2-5  Unit Hydrograph tabel	14

Table 2-6: Average Bed Slope	16

Table 2-7: Stage discharge analysis	17

Table 3-1 Ogee upstream profile	34

Table 3-2  Ogee downstream profile	34

Table 3-3 Combined ogee Upstream and Downstream Profile	34

Table 4-1 Irrigation intervals for the dry season one proposed crops	51

Table 4-2 Hydraulic parameters of main canals	54

Table 4-3 Hydraulic Parameters of Left secondary Canal(LSC-1-1)	55

Table 4-4  Hydraulic Parameters of Left secondary Canal(LSC-1-2)	55

Table 4-5  Hydraulic Parameters of Right secondary Canal(RSC-1-1)	56

Table 4-6  Hydraulic Parameters of Right secondary Canal(RSC-1-2)	56

Table 4-7  Hydraulic Parameters of Right secondary Canal(RSC-1-3)	56

Table 4-8  Hydraulic Parameters of Tertiary Canals	57

Table 4-9  Hydraulic Parameters of Division Box	60

Table 4-10  Hydraulic Parameters of Turnout	62

Table 4-11 chute hydraulic parameters	63

Table 4-12 Drop hydraulic parameter	66

Table 5-1 Component Structure of Wier	71

Table 5-2 Component Structure of Under Sluice	72

Table 5-3 Component Structure of Intake	74

Table 5-4 Component Structure of Main Canals	75

Table 5-5 Operation and Maintenance responsible groups/Organization	79

Table 5-1 General Item(Bill-1) BOQ	81

Table 5-2 Headwork(Bill-2) BOQ	82

Table 5-3 Infrastructure(Bill-3) BOQ	84

# LIST OF FIGURES

Figure 1-1 Location map of the project area	2

Figure 2-1: Complex Hydrograph	15

Figure 2-2: Rating Curve	18

Figure 2-3: River profile	19

Figure 3-1 Headwork Stream Bed	22

Figure 3-2 Left Bank and Stream Bed End Geologic Formations	23

Figure 3-3 Right Bank and Stream Bed End Geologic Formations	24

Figure 3-4 Engineering geological Cross section along Headwork Axis	25

Figure 3-5  Ogee Weir Profile	35

Figure 4-1 Summary of physical and chemical analysis of soils of Borkenna command area	47

Figure 4-2 Typical division box drawing	60

Figure 4-3 Typical Turnout  drawing	61

Figure 4-4 typical chute structure	63

Figure 4-5 Typical chute Section drawing	64

Figure 4-6 Typical USBR Type Vertical Drop Section drawing	67

# SAILENT FEATURE

- Project name: Borkena Diversion Weir Irrigation Project

- Name of the stream: Borkena River

- Location of the weir/intake site using

- North: 1211876 N (UTM)

- East: 583838 E (UTM).

- Average Altitude: 1524 m.a.s.l

- Zone: South Wollo

- Wereda: Kalu

- Kebela:01 and 031

- Types of weir: Ogee

- Design discharge to be extracted: 400l/s

- Command area: 250ha

- Irrigation hours 16hr/day

- Maximum duty for this irrigation 1.5525l/s/ha

- Method of irrigation: surface irrigation (Furrow)

- Hydrology

- Design rainfall: 93.5mm

- Catchment area:358.05 Km2

- Longest flow path length:  58Km

- Design flood:443.22m3/sec

- Design base flow: 400lit/se.

- Diversion Weir

- Weir/Intake type: Diversion weir

- Height: 1.6m

- Gross crest length: 28.5 m

- Weir crest level: m.a.s.l

- U/S HFL: 1528. 55m.a.s. l

- U/S TEL: 1529.16 m.a.s.l

- D/s TEL: 1527.87m.a.s.l.

- D/s HFL: 1527. 26m.a.s. l

- Afflux:1.3m

- Under sluice

- Sill level: 1523. 71m.a.s. l

- Dimension:1.0*1.0 m2

- Discharge amount: 0.97m3/sec

- Outlet

- Sill level: 1524.71 m.a.s. l

- Opening dimension: 1*0.6m2

- Discharge capacity: 490lit/sec.

- Irrigation and drainage systems Infrastructure

- Command area size: 250ha

- Type of soil of the command area is dominantly clay type of soil

- Design discharge of the main canal =388.13l/sec

- Irrigation system layout consists of one primary main canal, two right and left main canal and five secondary canal fifty-six tertiary canals.

- Main irrigation structures designed are;

- Gully crossing structures

- Foot path

- Drop

- Chute

- Culvert

- Division box

- Turnout

# INTRODUCTION

## Background

In Ethiopia, under the prevalent rain-fed agricultural production system, the progressive degradation of the natural resource base, especially in highly vulnerable areas of the highlands coupled with climate variability have aggravated the incidence of poverty and food insecurity. The major source of growth for Ethiopia is still conceived to be the agriculture sector. Hence, this sector has to be insulated from drought shocks through enhanced utilization of the water resource potential of the country, (through development of small-scale irrigation, water harvesting, and on-farm diversification) coupled with strengthened linkages between agriculture and industry (agro-industry), thereby creating a demand for agricultural output. In line with the above, efforts have been made by the government to improve the situation in the country in areas of domestic water supply provision, irrigation, watershed management, etc. The Amhara Water Resources Development Bureau is playing its role in the development of small scale irrigation projects in the region. Accordingly, as part of the water sector development program, the office has initiated the study and design of a small scale irrigation scheme on Borkena river near Harbu town and signed an agreement with Amhara Design & Supervision Works Enterprise (ADSWE) for the study and design of the project.

### Description of the Project Area

#### Location

Borkena terfo diversion weir irrigation project is located in south wollo zone kalu wereda near Harbu town in the Amhara Region. The proposed irrigation project is to be undertaken on Borkena River and the headwork structures are specifically located at an altitude of about 1524 m.a.s.l and geographical coordinates of 1211876 N (UTM) and 583838 E (UTM).

#### Accessibility

The project Area is accessed through main asphalt road from town city Dessei to Kombelecha 23km and from Kombelecha to Harbu asphaltic road 15km and then turn to right at about 1km on YAP Merkezi weathered road after then with on foot to the right about 1km to the head work axis.

Figure 1-1 Location map of the project area

#### Previous Irrigation Practices

There are traditional and modern irrigation practices on this river practiced both on the right and left side of the river at the downstream part. using different irrigation practices. but as the hydrology and Hydrogeology study and respondent farmers indicated, the river has capacity of recharging as it stretches down from the head work of the river. As a result, there will not be a marked reduction or fluctuation of water flows both for the already existing and the newly proposed irrigation schemes. The modern irrigation practices are under taken by intake that use the river flow to the extreme left side and right side with hardship of delivering the water from the river to their command Area. But now the intake located left and right side of the river at the downstream of newly proposed headwork’s are not functional. The intakes are scoured, that is there is no bed bar and the river center is not constant also they are not included most of the command. So, the farmers in the project area are very much interested for the newly proposed diversion weir irrigation scheme.

## Objectives of the Study

### Major Objective

The project area faces variability of rainfall distribution throughout the overall rainfall season generally suffices the rain-fed agriculture. Accordingly, the rain-fed agriculture needs mean of supplementing during distribution failures and further full irrigation is required to maximize the use of the potential land and water resources.

Hence the objective of this project is to contribute a substantial share in the effort to reduce the risk of production decrease due to rainfall variability and increase the productivity of the resource in the project specific area. Specifically, the project is targeted for the following.

- To make sustainable the rain-fed crop production and make extra production in the dry season possible for 250ha of land through irrigation.

- There is a general consensus that irrigation investments will achieve broader food security and poverty reduction impacts and if efforts are also geared towards up-grading existing traditional farming practices with support to enhance access to input supply, output marketing and extension to facilitate access to information and innovations.

### Specific Objectives

Other benefits that can be expected to appear with the launching of the project are:

- Efficiency of water use improvement;

- Improved local nutrition/food security gains;

- Improved management of scarce natural resources (land and water);

- Resilience against drought risk;

- Rational for erosion control and watershed management;

- Rationale for the intensification and modernization of small-holder agriculture and rural lifestyles.

The engineering study and design enables the realization of the project by the provision of engineering structures that will allow the appropriate abstraction of the river water for delivery in to the identified irrigation fields of the study area. Hence, this engineering design is specifically targeted to:

- Analyze hydrologic requirements of the project and engineering structures;

- The formulation of sound and stable structure, with necessary provisions that allow safe, easy and low-maintenance operation in the service life of the project;

- Develop working drawings;

- Estimation of construction costs.

## Scope of the Study

- The irrigation design shall ensure reliability, equity and flexibility of water delivery to farmers. It will aim at reducing conflicts among water users and will lead to lower operation and maintenance costs.

- Updating the existing, if available, computation of the actual evapo-transpiration, crop water requirement, irrigation demand/duty using the existing and recent agronomic, climatologic and soil data using more appropriate methodologies.

- Establish design criteria for irrigations structures to be approved by the client and to be used in the final design stage,

- Design proper irrigation system compatible with local conditions and management capabilities,

- Establish flood protection measures for the command area and canal structures and design the respective drainage system accordingly,

- Planning and layout of the irrigation system, which include irrigation canals, drainage channels, inspection roads and alignments, canal spacing, canal length, location of structures, and water profiles along canal and drains at specified reaches, which is most economical easily manageable and aligned with topographic feature and geological investigation.

- Determination and estimation of water application conveyance and other losses and irrigation efficiencies and consideration of those parameters in design steps.

- Check and test hydraulic and structural designs of main canal considering total demand and the required capacity and the base flow availability,

- Prepare general plans and drawings for all irrigation infrastructure and irrigation systems designs,

## Methodology

In the study and design procedure, Designers used the following steps.

- Specific Site identification:

  - Review of the reconnaissance survey conducted by the Amhara design and supervision office

  - top map and GPS information

  - Local farmers interview and discussion

  - Wereda and Zone Agriculture section expertise

  - Previous studies

  - On foot travel along the river channel and farm areas.

- Topographic survey:

  - Surveying the headwork site and the Command area with sufficient radius, using Total station

- Flow estimation

  - Physical observation on flood mark indications and local information about high flood and critical flow condition of the river

  - Analyzing the recorded river flow data and use watershed inputs for further analysis.

  - Base flow estimated during the reconnaissance field visit by floating method.

- Irrigable area identification:

  - Using local information

  - 50,000 Topographic map, and GIS information, GPS to see elevation

The design report is organized in three sections. In Section I the Hydrology study is presented and in Sections II and III the Headwork and Irrigation and Drainage Systems designs are discussed respectively. In Section III, planning and design of the irrigation system after diverting the water using the weir will be dealt. The following are major areas of concern in this part.

- Study and design of the irrigation method to be adopted,

- Study and design of the irrigation system layout and associated structures,

- Design of the different conveyance canals,

- Planning and design of the different irrigation and drainage structures,

- Preparation of the longitudinal profiles of the different irrigation and drainage canals.

# SECTION-I:  HYDROLOGY

# HYDROLOGY

## Hydro-Metrological Data Availability

### Climate

Small scale irrigation project designers and planners are faced with lack of good data on the hydrology of the river system that will be their water source and on local weather and climate conditions. Stream gauging stations are virtually non-existent in remote rural areas of Ethiopia; meteorological stations are almost rare. Likewise, at Fontelina Kebele and in the catchment area of this project, there is no meteorological station of any level. Moreover, there are no flow data for the river near the project. Therefore, data for the hydro-meteorological analysis is taken from the nearby station and similar areas. Rainfall & temperature data are considered from Kutaber, Dessie, Kombelecha and Harbu Meteorological station. In fact, this stations are within the catchments.

### Rainfall Data

In order to compute the design flood for the Diversion structure, the daily maximum rainfall is collected from Kutaber, Dessie, Kombelecha and Harbu Meteorological station with a record of minimum 14 years and maximum of 65 years.

### River flow data

The base flow which is measured on May 2017 is 500 l/s. Since this base flow is measured during the dry months of the year, this figure is adopted for design.

### Upstream & Downstream utilization

Downstream of the proposed site, appreciable need for water is anticipated for irrigation, livestock, and domestic purpose, ecological function and provisions. Therefore, at least 20% of the base flow has to be released for downstream requirements.

For the sake of planning and design, however, the outlet for the diversion is designed for a discharge of 400l/s for this project and the project is to be developed for 250ha of land, which is most of the time achievable as the flow for most of the time is significant to support this size of command area.

## Design Flood Analysis

For the design and analysis of structures to be constructed on the river estimation of flood magnitude is an important task. This can be done using different techniques depending on the data available. For this project, the design flood estimation is done using SCS Curve Method.

### Design Point Rainfall Computation

The design point rainfall is determined using Tyson polygons of four station within the catchments based on the data of 24hr peak rainfall data and 50 years return period given in the Table 1. The design point rainfall of each station, is computed using Gumbel's method, Gumbel’s EVI method, Log person Type 3, Log Normal, Person type 3 distribution and Normal distribution method. Before the design point rainfall determination, the rainfalls data are checked or tested for their consistency and availability through consistency and outlier test.

| Station Name | Data Year | Total No. of Data | No. of Data Gap Year | No. of Data Used for the Design |
| --- | --- | --- | --- | --- |
| Kutaber | 1956-2014 | 48.0 | 11.0 | 37.0 |
| Dessie | 1962-2013 | 52.0 | 0.0 | 52.0 |
| Kombelcha | 1952-2016 | 65.0 | 0.0 | 65.0 |
| Harbu | 1972-2012 | 31.0 | 10.0 | 14.0 |

Table 2-1: Available daily maximum number of rainfall data

### Outlier Test

An outlier is an observation that deviates significantly from the bulk of the data, which may be due to errors in data collection, or recording, or due to natural causes. The presence of outliers in the data causes difficulties when fitting a distribution to the data. Low and high outliers are both possible and have different effects on the analysis. The Grubbs and Beck (1972) test (G-B) may be used to detect outliers. In this test the quantities XH  and XL  are calculated by using Equation as shown below.

XH=exp⁡(x+KNS

XL=exp⁡(x-KNS

Where x and s are the mean and standard deviation of the natural logarithms of the sample, respectively, and  KN is the G-B statistic tabulated for various sample sizes and significance levels by Grubbs and Beck (1972). At the 10% significance level, the following approximation proposed by Pilon et al. (1985) is used, where N is the sample size.

KN=-3.62201+6.28446-249835N0.5+0.491436N0.75-0.037911N

Sample values greater than  XH are considered to be high outliers, while those less than  XL are considered to be low outliers.

### Check for variance

After checking the outliers, the data should be checked for variability. For variability the formula used is

α=δ∩-1N*Xmean*100% <10%  Acceptable

Where, δn-1 = Standard deviation

N = No. of recorded data

Xmean=Average all the records data and    α = Standard error

#### D-Index test

After checking the consistency of the data for higher and lower outlier, the 65,15,33 and 51 years’ data of kombelecha, harbu, kutaber and dessie respectively are obtained as representative for the analysis using D-index. The D-Index test is believed to be the better goodness to fitness in many literatures. Hence in this study it was used to determine the best statistical distribution to estimate the peak rainfall. The D-index for the comparison of the fit of various distributions is summarized as follows.

D-Index=(1Xm)*i=16Abs(Xi-Xi') Where Xi and Xi’ are the ith highest observed and computed values for the distribution respectively

Table 2-2: Test for goodness to fit using D-index

|  | Normal | Log Normal | Person Type III | Log person Type III | Gumbel Distribution | Gumbel EVI |
| --- | --- | --- | --- | --- | --- | --- |
| Kutaber | 0.34 | 0.27 | 0.25 | 0.21 | 0.21 | 0.23 |
| Dessie | 0.38 | 0.20 | 0.31 | 0.27 | 0.45 | 0.27 |
| Kombelcha | 0.20 | 0.10 | 0.15 | 0.12 | 0.60 | 0.15 |
| Harbu | 0.65 | 0.51 | 0.55 | 0.50 | 0.42 | 0.54 |

All the candidate distributions give almost identical correlation coefficients. However, the standard errors are significantly lower for the Gumbel Distribution and Log Normal Method. Accordingly, the design rain for this distribution has been done by using the result obtained by Gumbel as it gives maximum value.

The design rainfall using Gumbel Method is given as

Where: - Rf = Design rainfall

Rmean = average of all values of annual heaviest fall

σn-1 = standard deviation of the series

, T= Return period = 50 years

Standard Variate,Sn= 0.0918 * LN(N) + 0.795

Standard Mean,Yn=0.0242 * LN(N) + 0.4517

Sample calculation for design point rainfalls of Dessie rainfall station data is as shown below, the rest three station are shown on the hydrological analysis of excel.

Standard Variate,Sn= 0.0918 * LN(N) + 0.795

= 0.0918 * LN51+ 0.795=1.16

Standard Mean,Yn=0.0242 * LN(N) + 0.4517

=0.0242 * LN51+ 0.4517=0.55

K=Yt-YnSn=3.9-0.551.16=2.9

=58.25+2.9*14.05=99.02mm.

Therefore, Design Point Rainfall = 99.02mm

Consideration of the outliers and consistency test for the four stations depends on the value of skewness coefficient, only Kutaber daily rainfall data of 1990 year (17.4mm) is lower outlier. After outlier data quality checking combined design point rainfall is determined using Tyson Polygon method.

P=1AJ=1JAJ*PJ,A=J=1JAJ

Where,Aj=The area of polygon j, in the watershed(km^2)

Pj=Rainfall amount in polygon j(mm)

J=Number of stations

P=Weighted Design Point Rainfall, in mm

Table 2-3 Weighted Design Point Rainfall

| Station Name | Design Ran fail | Area(Km^2) |  |
| --- | --- | --- | --- |
| Kombelecha | 85.68 | 182.50 | 15636.7 |
| Dessie | 99.02 | 106.37 | 10532.4 |
| Harbu | 127.84 | 24.09 | 3079.7 |
| Kutaber | 93.80 | 45.19 | 4238.8 |
|  |  | 358.15 | 33487.6 |
| Combined Design Point Rainfall |  |  | 93.5 |

Design aerial rainfall =93.5mm, Therefore, this rainfall value has been used for SCS design flood analysis.

### Peak Discharge Determination

#### General

The River is not gauged river. The design flood is calculated by using SCS unit hydrograph method. Thus, it is preferred to base the flood analysis on rainfall data, which are better both in quantity and quality of data. In the hydrologic analysis for drainage structures, it must be recognized that there are many variable factors that affect floods. Some of the factors that need be recognized and considered on an individual site by site basis are; rainfall amount and storm distribution; catchment area, shape and orientation; ground cover; type of soil; slopes of terrain and stream(S); antecedent moisture condition; Storage potential (over bank, ponds, wetlands, reservoirs, channel, etc.)

#### Peak flood analysis by SCS unit hydrograph method

Design flood is calculated SCS (The United States Soil Conservation Service). This method is widely adopted and more reliable method for flood estimation. The approach considers, watershed parameters, like Area, Curve number, and time of concentration.

#### Time of concentration (Tc)

Time of concentration has been calculated by watershed professional’s which is going to be 8.16hrs

- Time to peak,

      - Tp=D2+0.6*Tc  = 5.4hr

- Base time,

      - Tb=2.67*Tp  = 14.41hr

- Recession time,

      - Tr=1.67*Tp=4.9hr

#### Curve number (CN)

Curve number (CN) is achieved based on USSCS method by watershed characterization in terms of land cover, treatment, hydrologic condition and soil group. From the watershed analysis curve number at condition III =91.71 Since peak rainfall is found at an antecedent moisture condition III state, this value has been use directly to calculate the peak flood

#### Area Rainfall

As the area of the catchment gets larger, coincidence of all hydrological incidences becomes less and less. This can be optimized by changing the calculated point rainfall to aerial rainfall. The conversion factor is taken from standard table by selecting the maximum value as the as the watershed area is beyond the restricted value of the standard table.

For the case of Borkena Tefrefo Diversion Weir irrigation project.

- Total watershed area = 358.05Km2

- Type of gauging station = Daily rainfall 24 hr.

- Aerial Rainfall = (Point Rainfall) x (Conversion factor)

#### Run off Analysis

Input data:

Design Point Rainfall = 93.5mm

Curve number at antecedent moisture condition III = 91.71

Catchment Area, A = 358.05 Km2

Tc = 8.16hr, D = 1hr., Tp = 5.4 hr; Tb = 14.41hr; Tr = 17.84 hr.

Direct run-off,

- Q=(I-0.2*S)2(I+0.8*S)

- Where, I = Rearranged cumulative run-off depth (mm

S = Maximum run off potential difference,

- S=25400CN-254=22.96

Peak run-off for incremental;

- Qp=0.21*(A*Q)Tp  =13.8m^3/sec/mm

- Where: -A = Catchment area = 358.05Km2

- Tp = Time to peak (hr)

- Q = Incremental run-off (mm)

Table 2-4: Runoff analysis

| Duration hrs | 0.00-1.00 | 1.00-2.00 | 2.00-3.00 | 3.00-4.00 | 4.00-5.00 | 5.00-6.00 |
| --- | --- | --- | --- | --- | --- | --- |
| Cumulative run off | 0.00 | 0.72 | 4.48 | 20.60 | 31.17 | 35.80 |
| Incremental run off mm | 0.00 | 0.72 | 3.76 | 16.13 | 10.57 | 4.62 |
| Peak run off incremental m^3/s | 0.00 | 9.91 | 51.91 | 222.56 | 145.88 | 63.80 |
| Time of begin | 0.00 | 1.00 | 2.00 | 3.00 | 4.00 | 5.00 |
| Time to peak hrs | 5.40 | 6.40 | 7.40 | 8.40 | 9.40 | 10.40 |
| Time to end hrs | 14.41 | 15.41 | 16.41 | 17.41 | 18.41 | 19.41 |

Table 2-5  Unit Hydrograph tabel

| Time | H1 | H2 | H3 | H4 | H5 | H6 | Base flow(m3/s) | Composite hydrograph |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 0.00 | 0.0 |  |  |  |  |  | 0.50 | 0.50 |
| 1.00 | 0.0 | 0.0 |  |  |  |  | 0.50 | 0.50 |
| 2.00 | 0.0 | 1.8 | 0.0 |  |  |  | 0.50 | 2.34 |
| 3.00 | 0.0 | 3.7 | 9.6 | 0.0 |  |  | 0.50 | 13.79 |
| 5.00 | 0.0 | 7.3 | 28.9 | 82.5 | 27.0 | 0.0 | 0.50 | 146.23 |
| 5.40 | 0.0 | 8.1 | 32.7 | 98.8 | 37.7 | 4.7 | 0.50 | 182.49 |
| 6.40 | 0.0 | 9.9 | 42.3 | 140.1 | 64.8 | 16.5 | 0.50 | 274.05 |
| 7.40 | 0.0 | 8.8 | 51.9 | 181.3 | 91.8 | 28.3 | 0.50 | 362.68 |
| 8.40 | 0.0 | 7.7 | 46.2 | 222.6 | 118.8 | 40.2 | 0.50 | 435.92 |
| 9.40 | 0.0 | 6.6 | 40.4 | 197.9 | 145.9 | 52.0 | 0.50 | 443.22 |
| 10.40 | 0.0 | 5.5 | 34.6 | 173.2 | 129.7 | 63.8 | 0.50 | 407.30 |
| 14.41 | 0.0 | 1.1 | 11.5 | 74.1 | 64.8 | 35.4 | 0.50 | 187.37 |
| 15.41 | 0.0 | 0.0 | 5.8 | 49.4 | 48.6 | 28.3 | 0.50 | 132.54 |
| 16.41 |  |  | 0.0 | 24.7 | 32.4 | 21.2 | 0.50 | 78.82 |
| 17.41 |  |  |  | 0.0 | 16.2 | 14.2 | 0.50 | 30.85 |
| 18.41 |  |  |  |  | 0.0 | 7.1 | 0.50 | 7.58 |
| 19.41 |  |  |  |  |  | 0.0 | 0.50 | 0.50 |

Figure 2-1: Complex Hydrograph

- From the analysis, the 50 year return period design run off is 443.22m 3/s

### Tail Water Depth Computation

Tail water depth of the river is equal to the flood depth and amount at the proposed weir site before construction of the weir. It is used to crosscheck peak flood estimated by the SCS unit hydrograph method with flood mark method and to see the flood feature after the hydraulic jump. During field visit, the flood mark of the river at the proposed diversion site was marked based on dwellers information and physical indicative marks. The river cross-section was surveyed.

Riverbed slope

The assumption of aggradations and degradation of the riverbed are vitally necessary in order to determine the sill elevation of intake and to design foundation of headwork’s and related structures. For this purpose, stability and tendency of aggradations or degradation of riverbed should be studied carefully.

Riverbed slope can be calculated by following formula.

Iavg = Havg / ΣL

Where, Iavg: Average Riverbed slope

Havg: = 2 × ΣA / ΣL (m)

A: Individual area An = (Hn + Hn+1) / 2 × Ln (m2)

H: Accumulative height H = ELn – EL0 (m)

L: Distance (m)

EL: Elevation (m)

The riverbed slope data helps for design and to estimate the river bed change. When there are no data and no time for measuring information has to be gathered from local community (elders). Actually, it is difficult to estimate the river bed situation and change, even if there is data.

Table 2-6: Average Bed Slope

| No. | Station No. | Distance L(m) | Elevation H(m) | Accumulative Height H(m) | Area A(m2) |
| --- | --- | --- | --- | --- | --- |
| 0 | 0+000 | 0.00 | 1525.10 | 2.70 | 0.00 |
| 1 | 0+010 | 9.69 | 1525.19 | 2.79 | 13.54 |
| 2 | 0+020 | 9.68 | 1525.29 | 2.89 | 13.98 |
| 3 | 0+030 | 9.69 | 1525.30 | 2.90 | 14.05 |
| 4 | 0+040 | 8.91 | 1525.12 | 2.72 | 12.13 |
| 5 | 0+050 | 9.69 | 1525.20 | 2.80 | 13.57 |
| 6 | 0+060 | 9.69 | 1525.28 | 2.88 | 13.95 |
| 7 | 0+070 | 9.48 | 1524.98 | 2.58 | 12.22 |
| 8 | 0+080 | 9.68 | 1524.66 | 2.26 | 10.96 |
| 9 | 0+090 | 9.69 | 1524.37 | 1.97 | 9.56 |
| 10 | 0+100 | 9.69 | 1524.05 | 1.65 | 8.00 |
| 11 | 0+110 | 9.56 | 1523.80 | 1.40 | 6.69 |
| 12 | 0+120 | 9.69 | 1523.94 | 1.54 | 7.48 |
| 13 | 0+130 | 9.69 | 1523.56 | 1.16 | 5.61 |
| 14 | 0+140 | 9.68 | 1523.09 | 0.69 | 3.34 |
| 15 | 0+150 | 9.69 | 1522.89 | 0.49 | 2.36 |
| 16 | 0+160 | 9.69 | 1522.50 | 0.10 | 0.48 |
| 17 | 0+170 | 9.65 | 1522.66 | 0.26 | 1.26 |
| 18 | 0+180 | 9.69 | 1522.86 | 0.46 | 2.23 |
| 19 | 0+190 | 9.67 | 1523.50 | 1.10 | 5.30 |
| 20 | 0+200 | 9.69 | 1523.54 | 1.14 | 5.51 |
| 21 | 0+210 | 9.69 | 1522.40 | 0.00 | 0.00 |
| Total |  | 202.30 |  |  | 162.24 |

A=162.4m2,Havg=2*AL=1.6m,iavg=HavgL=0.008

Table 2-7: Stage discharge analysis

| Elevation (m) | Depth (m) | Water area (m2) | Wetted Perimeter (m) | Hydraulic radius (m) | velocity (m/s) | Discharge (m3/s) |
| --- | --- | --- | --- | --- | --- | --- |
| 1523.71 | 0 | 0 | 0 | 0.00 | 0 | 0 |
| 1523.96 | 0.25 | 0.647 | 6.062 | 0.11 | 0.57 | 0.37 |
| 1524.21 | 0.5 | 3.225 | 14.359 | 0.22 | 0.94 | 3.03 |
| 1524.46 | 0.75 | 7.39 | 20.51 | 0.36 | 1.29 | 9.52 |
| 1524.71 | 1 | 13.1 | 24.657 | 0.53 | 1.67 | 21.86 |
| 1524.96 | 1.25 | 19.01 | 26.92 | 0.71 | 2.02 | 38.35 |
| 1525.21 | 1.5 | 25.874 | 30.083 | 0.86 | 2.30 | 59.53 |
| 1525.46 | 1.75 | 33.344 | 30.961 | 1.08 | 2.67 | 89.13 |
| 1525.71 | 2 | 40.983 | 31.84 | 1.29 | 3.01 | 123.37 |
| 1525.96 | 2.25 | 48.79 | 32.72 | 1.49 | 3.32 | 162.00 |
| 1526.21 | 2.5 | 56.77 | 33.59 | 1.69 | 3.61 | 204.92 |
| 1526.46 | 2.75 | 64.9 | 34.47 | 1.88 | 3.88 | 251.75 |
| 1526.71 | 3 | 73.22 | 35.33 | 2.07 | 4.14 | 302.79 |
| 1526.96 | 3.25 | 81.69 | 36.16 | 2.26 | 4.38 | 357.81 |
| 1527.21 | 3.5 | 90.32 | 37.004 | 2.44 | 4.61 | 416.54 |
| 1527.26 | 3.55 | 94.148 | 37.4 | 2.52 | 4.71 | 443.22 |
| 1527.46 | 3.75 | 99.13 | 37.88 | 2.62 | 4.83 | 478.91 |
| 1527.71 | 4 | 108.1 | 38.8 | 2.79 | 5.04 | 544.51 |
| 1527.96 | 4.25 | 117.23 | 39.63 | 2.96 | 5.24 | 614.56 |
| 1528.21 | 4.5 | 126.6 | 40.8 | 3.10 | 5.41 | 685.18 |
| 1528.46 | 4.75 | 136.2 | 41.85 | 3.25 | 5.59 | 760.94 |
| 1528.71 | 5 | 145.99 | 42.81 | 3.41 | 5.76 | 841.45 |
| 1528.9 | 5.2 | 154.49 | 43.87 | 3.52 | 5.89 | 909.72 |
| 1528.96 | 5.25 | 156.62 | 44.14 | 3.55 | 5.92 | 926.92 |
| 1529.21 | 5.5 | 166.5 | 46.43 | 3.59 | 5.96 | 992.38 |

Figure 2-2: Rating Curve

From the above stage discharge table and curve the maximum flood level corresponding to the computed design peak discharge is 1527.26(3.6 m from the river bed) and it is considered as the d/s high flood level i.e. expected at the weir axis before construction of the weir

D/S HFL = 1527.26 m.a.s.l.

- Average river bed slope

Average river bed slope of River is estimated by two different techniques. One is by end area method and the other is by using best fit line method. Designers have adopted the end area method output for further analysis. The water level of the river is taken at different points along the river channel around the head work site. Surveying work done for 150m length. And then, average water surface slope is considered as the river bed slope is equal to=0.008

Figure 2-3: River profile

- Manning’s Roughness coefficient

The Manning’s roughness coefficient is taken from standard table based on the river nature. The river at the headwork site has got braded feature and curving nature. The river banks are defined and relatively weatherd. Manning’s roughness coefficient (n = 0.035) is adopted.

- Discharge of the river

Input data:

- Manning's roughness coefficient, n =0.035

- Average river bed slope, S = 0.008

- , 	Where, R = Hydraulic radius = (Area/Perimeter)

- Q=V*A

# SECTION-II: HEADWORK DESIGN

# HEADWORK STRUCTURES DESIGN

## Headwork Site Selection

For this project a weir structure has been proposed for diverting the water to the main canal. The headwork site geological surface and subsurface conditions have been investigated based on the nature of the proposed structure. At the site and immediate vicinity, the stream flows along moderate to gentle slope course and its bed mainly covered with recently deposited alluvial sediments. These sediments are dominated with cobbles and oversized boulders with sandy gravel. At both stream bed ends, there is outcrop of the bedrock (fresh basalt rock) that extends from right and left banks. On other hand the banks of the stream at the headwork site are made up of different geologic materials; most part of the right bank is made up of top alluvial deposits cobbles and boulders cemented by silt gravel and underlying rock exposure. The left bank, on the contrary, is made up of rock exposure which is weathered at the top and fresh rock to the depth. The detail geologic nature of the banks, and bed of the stream along the headwork axis and immediate vicinity are described and their potential geotechnical influence on the proposed structures also discerned/detected below, with remedial measures. The different sections of the stream at the proposed headwork site are described separately below: -

## River Geomorphology

It is a common fact that the river development tends to accommodate itself to the local geology that develops along the structurally weak zones like faults, joints, folds, etc. The drainage system of the study area is strongly influenced by geological structures and formations, the nature of the vegetation covers and climate. The nature of geological formations and structures has also strong influence on the development of the channel.

The stream shows highly meandering nature both up and downstream from the proposed site but at the particular weir site it shows nearly straight river channel. The river has uniform section in downstream direction whereas to the upstream side.

### River Bed condition

At the proposed headwork site, the stream bed or course is well defined, nearly straight, matured and shows rough surface due to recent sediment accumulations and undulating appearance of bedrock outcrops. Along the weir axis, the bed is made up of two basically different geologic materials, as seen from surface observation. These are recently deposited alluvial coarse grained sediments, and underlying bedrock.

The central area of the bed (lower elevation portions) is totally covered with the alluvial deposits, while at both ends of the stream bed there is fresh basalt rock. The bedrock is totally covered with the sediment at the center of the stream. To know the thickness of the sediments or depth to bedrock, surface geological understanding of the area (careful observation of up and downstream of the river geology) would be used to estimate the thickness of sediment that covered area of the stream bed. Finally the central areas (lower elevation portions) estimated 1.5m depth from the surface. Totally the stream bed deposits mainly covered with cobbles and boulders with sandy gravel. It is hence, the bedrock depth reaches till 1.5m, at narrow sections of the bed (at center), and exposed on the surface at both stream ends, see the following figure below. As described above, the foundation area of the headwork site is characterized by non-uniform geologic materials of the stream bed; the sediments and the bedrock. The former is loose and pervious, while the bedrock is strong and impervious. It is therefore better to incorporate a positive cut-off masonry wall at the central portion of the bed that anchored to the bedrock after intercepting the 1.5 to 2m thickness sediment layer. This will help for both seepage barrier and also stability conditions

Figure 3-1 Headwork Stream Bed

### River Bank condition

#### Left Bank

At the headwork site/axis, the left bank is characterized by vertically steep slope. But it is stable that there is no evidence of slope instability of any type (slide, fall, flow, etc.) from surface observation. The left bank has about 6m thickness rock exposure at the headwork axis. From top to bottom the exposure is logged as;

  - 0-5m moderately weathered rock,

  - 5- 6m fresh basalt rock.

Figure 3-2

(a)

Left Bank and Stream Bed End Geologic Formations

#### Right Bank

At the proposed headwork axis and immediate vicinities, the right bank forms relatively moderate slope topography. The exposure of this bank side has 4m thickness at headwork axis and the exposure thickness is constant both upstream and downstream within headwork site and nearby ground. As explained above the bank exposure at the headwork axis has 4m thickness and it is logged as from top to bottom as the following;

  - 1- 2.5m cobbles and boulders cemented by silt gravel soil,

  - 2.5- 3m moderately weathered rock and,

  - 3- 4m fresh rock to the depth.

Figure 3-3 Right Bank and Stream Bed End Geologic Formations

Figure 3-4 Engineering geological Cross section along Headwork Axis

## Sources of construction materials

During the site investigation, natural construction materials required for the construction of the various proposed engineering structures at the headwork site and within the farmland have been assessed, and possible quarry sites and borrow areas have been identified within the vicinity of the area as much as possible. In addition to the identification, the quality, quantity, accessibility condition and ownership of each proposed production sites have also been studied and described in this report; on separate sub-sections below. The natural materials required for the construction of the proposed hydraulic structures include rock for masonry stones, aggregates (both coarse and fine), impervious soil for fill and/or lining, backfill soil, and water.

### Rock for Masonry and Crushed Coarse Aggregate

Quarry site that can be used for production of rock for masonry stone has been assessed during the field work session within the vicinity of the project area at economic distance for hauling. For this project two quarry sites were proposed. The first quarry site is within Project River. From this site, rock of different sizes can be used; ranging from large boulders to coarse gravels that masonry stone and coarse aggregate can be produced. Since this fresh rock may not be easily shapeable and other optional quarry site is taken, see plate below. The second quarry site has been identified as optional due to difference in engineering properties between the two types of rocks. This quarry site located at about 2km to south west direction of the headwork site specifically at 583490 E, 1211146 N of GPS reading. Within this quarry site there is fresh aphanitic basaltic rock, which is found naturally and easily shapeable rock. This quarry site is used Yapi merkez for Railway construction during field study of the project.

The third quarry site has been identified as the other option for canal construction. This quarry site located at about 4.5km to south west direction of the headwork site specifically at 582963 E, 1210280 N of GPS reading which is towards the command area. At this quarry site, the available rock type is basaltic rock characterized by dark gray and fine grained volcanic rock. Naturally, this rock is strong as it is generally fresh except very thin cover of weathered zones, which need to be removed during rock dressing and before crushing. At the quarry site, fresh basalt rock units are found in large quantity that suffices the requirement of the project.

### Fine Aggregates

Sand source is located in Borkena River to the downstream of the head work site at about 500m and where it can be collected by sieving and washing of the deposits to remove undesirable sizes. The other option for sand source is identified at a distant place of about 110km far from the project site to the North direction within Menta Weha River which is found near Mersa town. This borrow area is taken as optional from both quantity and quality of the sand source.

### Water

Water for construction purposes can be getting from the project stream Borkena River itself. Water for construction purposes can be getting from the project perennial river that flows throughout the year used for local irrigation purpose.

### Coarse Aggregates

Coarse aggregate is required for concrete construction during masonry channel construction and head work construction. There is excess gravel and cobble size rock fragments within the river so by only crushing and gridding it in to required size and required amount coarse aggregate to use them. Its source is the river so there is no owner ship and deficiency problem as well as transportation cost. From this site, rock of different sizes can be produced; ranging from coarse gravels to large boulders that masonry stone and coarse aggregate can be produced easily.

## Headwork Type Selection

The decision on whether to adopt a fixed type or floating type weir will depend on the level of bedrock, necessity for a complete cut-off, and the condition of scouring. The weir can be constructed directly on the bedrock when the bedrock is relatively shallow or directly on the natural sediment or gravels on the riverbed when the bedrock is deep or does not exist at all the former weir is called the fixed type while the latter is called the floating type. The first priority to be considered in selecting the weir type is the construction cost. The construction cost must be based on a thorough study on the necessity of complete cut-off and the safety against scouring. In principle, the weir should be constructed on a straight axis perpendicular to the river. The type should be selected taking into account the conditions of water control and utilization. The reason that the weir should be constructed at right angles to the river flow is due to advantages of economy and ensuring the flushing function of the scouring sluice.

  - Fully movable,

  - Combined weir which is partially movable and fixed,

  - Fully fixed.

The final selection of the weir type depends on the consideration of economy and ensuring the intake function. Classification of weir could be due to stability factors, construction material, control of surface flow, function and geometry of control section. Usually the economics is the main reason for the selection of weir type, which is influenced by the availability of sufficient construction material at close proximity and availability of skilled and unskilled labor at site and duration of construction time. It is to the designer to select the best one satisfying the maximum explained conditions

1.Stability Factor

(a) Gravity Weir: The weir depends on its weight for countering uplift pressure due to seepage. The weight of the weir body and/or floor is higher than the uplift pressure due to head of seepage water (subsurface flow) under weir. It is used on permeable soil.

(b)Non Gravity Weir: This type of weirs constructed on the piles (cut offs) and other pressure defusing mechanisms for its stability against uplift force from the subsurface flow. It needs careful design

2) Construction Material factor

(a) Rock-fill weir: Upstream and downstream rock fill laid in the form of glacis with few intervening core walls. This is economical when enough rock is available at site. It is simple in construction.

(b)Gabion weir: Gabion boxes filled with rocks. It is economical and easy in construction where rock is available in required amount at or nearby site. It is widely used for river training diversion, storage etc.

(c) Masonry weirs: Ti1e weir wall and the solid apron constructed from masonry wall embedded in cement mortar. It is easy in construction to provide the material and the skilled (mason) available at site.

(d) Cyclopean Concrete/Concrete weirs: The whole structure constructed out of concrete or for economical purposes. The inner most part is filled with cyclopean concrete provided that the structure is stable. This type of weir is recommended for flow with high velocity and on permeable foundations.

3) Control of Surface Flow factor

(a) Uncontrolled Flow: The incoming flow passes freely to the downstream apron from the uncontrolled weir. It is used in seasonal river or on river where regulation is not highly required.

(b) Controlled (Barrage): The whole crest is provided with a gate to control (regulate) the flow. It is costly structure but efficiently regulates the flood with low afflux. It is used in seasonal on rivers where regulation is highly required.

4) Function factor

(a) Storage: Construction for storage purpose. It is termed as low ndam.

(b) Waste Water: Spilling flood excess of pond capacity and is constructed to safeguard the main weir.

(c) Pickup: Constructed across the river downstream of storage to raise the level of water released from the storage and divert it for utilization.

(d) Diversion: Part of a head works to raise water level in the river and divert supplies in to the off taking canal.

5) Geometry of Control Section (shape)

(a) Sharp Crested: Thin walled over flow weir.

(b) Broad Crested: Thick walled over flow weir, constructed mostly on pervious foundation. (Rectangular, Trapezoidal)

(c) Ogee Crested: The top and bottom downstream part of weir having a smooth curve is mostly constructed on a rocky foundation.

Therefore, for Borkena Terfo diversion weir irrigation project we select cyclopean ogee weir since it is hydraulically efficient and the river is affected by boulders.

## Position of Headwork

The site for constructing a headwork’s must be selected in consideration of the river condition and the irrigation command area. The site should be such that the required water intake function as well as the stability of the structure and convenience for operation and maintenance are achieved.

The site selected for the headwork’s should be the best possible place after studying the following points:

  - Availability of a stable river center close to the bank at the proposed position of water intake,

  - Sufficient water intake must be feasible even during the dry season,

  - Least sediment inflow during water intake,

  - Least effect of weir construction on up and downstream sides,

  - Stability of the structure can be expected with economical construction costs,

  - Convenient for operation and maintenance,

Basically, it is extremely important to satisfy availability of a stable river center close to the bank at the proposed position of water intake for the selection of the position of the headwork. It is reasonable to consider the energy of flood. It is so enormous that any artificial means such as the adjustment of gates to divert the working direction of such energy or to attempt to divert the river center is practically impossible. Therefore, any sites where the position of the existing river center is remote from the bank or tends to move are not inappropriate for the water intake. A stable river center can be regarded as having a stable riverbed against flood for many years and the situation is expected to continue barring the implementation of large scale river channel works, and thus a consistent water intake can be anticipated. Therefore, the stability of a thalweg is crucial in siting a headwork. In investigating the stability of a thalweg, it is important to study conditions to a considerable extent both upstream and downstream concerning the history of the main flow channel in particular the condition of gravel dunes. The construction cost of the head works will generally depend on the volume of intake, width of the weir and the condition of the ground on which the foundations of the structure will be set. The cost variation due to variation in the intake volume caused by the position of the head works, variation in the river width, the geotechnical conditions for the foundations and the construction cost of the headrace channel must be carefully compared before the position of the headwork is finally decided.

The following process must be checked to select the position of the headwork:

  - The headrace is planned when the maximum required water to the irrigation area is established. The position at which the water level in the river becomes equal to the one at the upstream end of the proposed headrace is found out. This position is the first assumption for the proposed headwork,

  - In the upstream of the first assumed position, the spot to ensure sufficient intake and satisfy the condition of sediment control during flood is generally the vicinity just downstream center point of the outer side of a loop in the river. This would be the position of the intake.

  - The next step is to decide the design intake level. It should satisfy the requirement of ① above as well as the required conditions for preventing sediment influx and for the settling basin,

  - To prevent sediment influx during water intake, the weir must be designed to make the flow velocity upstream of the headwork at 0.2m/sec. This condition can be achieved with a minimum of consideration and is recommended to be studied,

  - For the settling basin, it is safe to consider the necessary water head to enable natural desilting to be 3.0 meters or more,

  - For the prevention of sediment influx, it is desirable to set the height of the intake sill higher than the original bed at 1/6 of the maximum flood depth.

It is important to decide the position and the intake level after comprehensive review of the above items. It is further advantageous in that other structures (such as diversion, branching or inverted siphons, etc.) can be planned. Most problems in agricultural irrigation are caused from sediment inflow. Therefore, it is essential to place maximum emphasis on preventing sediment.

Therefore, we select the headwork position due to the reason that to  irrigate the maximum command area and to be more economical along with the head race canal length.

## Hydraulic Design of Headwork Structure

### Design Intake Water Level Determination

The minimum requirement of the intake level can be calculated based on the elevation of the fields to be irrigated. Alternatively, as the function of intake it should satisfy two points: ensuring the required intake volume and sediment control including flushing of sediment. This means after taking the required intake level for the irrigation area, the intake level should be decided to satisfy both sand protection and flushing functions. If any hydraulic surplus energy is expected, then it is better to consider to use such surplus for the improvement of the functions of the settling basin, diversion or branching. Adjustment of such hydraulic energy surplus may be considered by way of drop, etc.

1) Intake level required by irrigation area: -The data requirements for deciding the intake level from the

irrigation area perspective comprises the following points:

  - Water level at the fields of the highest elevation of the irrigation area,

  - Design maximum intake discharge for the irrigation area,

  - Water level at the starting point of the headrace,

  - The hydraulic loss between the intake and the starting point of the headrace,

  - Other structural losses at the intake (hydraulic loss of entrance, hydraulic loss of exit, vertical gap of sill, screen and pier, etc.)

2) Intake level required for sand (sediment)-flushing function: -The following points should be taken into consideration to fix the intake level of sediment flushing:

  - From the view of sand protection, the approach velocity should not scour sediment that particle size greater than 0.3mm. In case of a water intake with weir, it is recommended to design the average velocity upstream of the weir less than 0.4m/sec,

  - An intersection angle of intake streamline with river streamline is essential for sand protection during flood. Furthermore, the vertical height of the intake threshold.

1.Water level of the field at the highest elevation of the irrigation area

The field level at the highest elevation of the irrigation area + irrigation water depth on the farmland = EL.1523.42m + 0.05m = EL.1523.47m

2. Water level at the starting point of the main canal

- Canal length from the starting point of the main canal to the starting point of the irrigation area (the highest elevation of the irrigation area) = 920m

- Canal slope (assumption) = 1/975 ← It can be changed after decided canal slope if necessary. And it must be calculated again as everything below.

- Necessary water head = 920×1/975 = 0.94m

- Water level at the starting point of the main canal = Water level of the field at the highest elevation of the irrigation area + Necessary water head =EL.1523.47m + 0.94m = EL.1524.41m

3. The hydraulic loss between the intake and the starting point of the main canal There is no structure in this design but this loss assumed 0.1m for safety.

4. Other structural losses at the intake (hydraulic loss of entrance)

1) Inlet sill The inlet elevation prefers to be 1.0m higher than scouring sluice sill and also prefers to be more than 1/6 of maximum flood depth of the river from the riverbed for prevention of sand. But in case of small head weir, a minimum inlet elevation is at least 0.5m higher than scouring sluice sill. If the height from scouring sluice sill to inlet elevation is lower than 1.0m, settling basin should be considered.

(a) Scouring sluice sill

It adopts the elevation of river bed level as the elevation of scouring sluice sill.

Inlet sill ≥ Scouring sluice sill (EL.1523.71m) + more than 1m = more than EL. 1524.71m

(b) Maximum flood depth of the river

- Maximum flood depth of the river = Design flood level – Riverbed level

= EL. 1527.26m – EL. 1523.71m = 3.6m

∴ Inlet sill ≥ 1/6 of maximum flood depth of the river

= Riverbed level + 3.6m × 1/6

= EL. 1523.71m + 0.6m= EL. 1524.31m

As the comparison of (a) and (b), inlet sill ≥ EL. 1524.71m

2) Intake size and hydraulic loss of entrance

B = Q / h1 × V

At the time, 0.6 ≤ Intake velocity (V) ≤ 1.0m/s, approach velocity (Va) ≤ 0.4m/s

⊿ he = he + V22 / 2g -  V12 / 2g = fe ×  V22 / 2g +  V22 / 2g - V12 / 2g,(this case, V12 = 0m/s)

By using the above two formulas, it calculates ⊿ he, B and h1 by trial and error calculation. Refer to Excel calculation sheet for the detail. The result of calculation, intake size is B=1.0m, H=0.6m. So, hydraulic loss of entrance (⊿ he) = 0.06m

5.Calculation result of design water intake level The result of above calculations, design water intake level is decided as follows.

Design water intake level = (2) + (3) + (4) = Water level at the starting point of the main canal + The hydraulic loss between the intake and the starting point of the main canal + hydraulic loss of entrance = EL.1524.41m + 0.1m+ 0.06+0.161m = EL.1524.71m

  - Inlet sill = EL.1524.71m

  - Weir Crest Level=EL.1524.71+0. 6m=EL.1525.3m

  - Weir Height=EL.1525.31m-EL.1523.71=1.6m

### Base flow of the River

The study team has assessed that the stream is not used for irrigation along its entire course except at the proposed diversion site where farmers are using the stream for traditional SSI (Irrigation Infrastructure Report). Study team has calculated flow of the river at the weir site as 500 l/s.  Out of this 400 l/s will be required for the proposed scheme and the rest will be released for downstream. The purpose of releasing the 100l/s to downstream is for the sake of downstream ecology.

### Discharge Over Ogee Crest Weir

The discharge over an ogee crest is given by the equation:

Q=CLHe3/2

where: Q = discharge=443.22m^3/sec

C = variable discharge coefficient=2.22

L = effective length of crest=26.5m

He= actual head being considered on the crest, including velocity of approach head, havg

The discharge coefficient, C, is influenced by a number of factors, such as the depth of approach, relation of the actual crest shape to the ideal nappe shape, upstream face slope, downstream apron interference, and downstream submergence.

The total head on the crest, He does not include allowances for approach channel friction losses or other losses caused by the curvature of the upstream channel, entrance loss into the inlet section, and inlet or transition losses.

Pier and Abutment Effects. Where crest piers and abutments are shaped to cause side contractions of the overflow, the effective length, L, is less than the net length of the crest. The effect of the end contraction may be taken into account by reducing the net crest length as follows:

L = L’ - 2(NKp + Ko) He

Where: L = effective length of crest=26.5m

L’ = net length of crest=26.5m

N = number of piers=0

Kp = pier contraction coefficient

Ko = abutment contraction coefficient, and

He = actual head on crest=3.84m

He=Hd+Ha

Ha=Va22g,Va=Approach Velocity Head

Hd+QP+Hd*L2g2-He, by trial and error,

Hd=Design Head equals to 3.23m an

Ha=Approach Velocity Head=He-Hd=0.61m

### Shape of Ogee Weir

Crest shapes that approximate the profile of the underlapped of a jet flowing over an ogee-crested weir provide the ideal form for obtaining optimum discharges. The shape of such a profile depends upon the head, the inclination of the upstream face of the overflow section, and the height of the overflow section above the floor of the entrance channel (which influences the velocity of approach to the crest). where the profile is defined as it relates to axes at the apex of the crest.

He  is total head in which K and n are constants whose values depend on the upstream inclination and on the velocity of approach.

1.Upstream Profile for vertical upstream face: - the portion upstream from the origin is defined as either a single curve and a tangent or as a compound circular curve. The portion downstream is defined by the equation:

YHe=-K(XHe)n

Where:-He  is total head in which K and n are constants whose values depend on the upstream inclination and on the velocity of approach.K=0.48, n=1.83 From the graph

Point of tangency:-dydx=10.7,so that x=1.18m,y=0.92m

| x in m | y = x1.84 in m | Elevation( masl),m |
| --- | --- | --- |
|  | 1.48 |  |
| 1.18 | 0.92 | 1524.40 |
| 1.05 | 0.74 | 1524.58 |
| 0.90 | 0.56 | 1524.76 |
| 0.73 | 0.38 | 1524.94 |
| 0.52 | 0.20 | 1525.12 |
| 0.36 | 0.10 | 1525.21 |
| 0.15 | 0.02 | 1525.30 |
| 0.00 | 0.00 | 1525.31 |

Table 3-1 Ogee upstream profile

2.Downstream Profile for vertical upstream face: -

| x in m | y in m | Elevation( masl),m |
| --- | --- | --- |
| 0.00 | 0.00 | 1525.31 |
| -0.13 | 0.00 | 1525.31 |
| -0.26 | 0.02 | 1525.30 |
| -0.39 | 0.04 | 1525.27 |
| -0.52 | 0.08 | 1525.24 |
| -0.65 | 0.13 | 1525.19 |
| -0.78 | 0.20 | 1525.12 |
| -0.91 | 0.29 | 1525.02 |
| -1.00 | 0.39 | 1524.92 |
| -1.04 | 0.48 | 1524.83 |

Table 3-2  Ogee downstream profile

Table 3-3 Combined ogee Upstream and Downstream Profile

| x in m | y in m | Elevation( masl),m |
| --- | --- | --- |
| -1.04 | 0.48 | 1524.83 |
| -1.00 | 0.39 | 1524.92 |
| -0.91 | 0.29 | 1525.02 |
| -0.78 | 0.20 | 1525.12 |
| -0.65 | 0.13 | 1525.19 |
| -0.52 | 0.08 | 1525.24 |
| -0.39 | 0.04 | 1525.27 |
| -0.26 | 0.02 | 1525.30 |
| -0.13 | 0.00 | 1525.31 |
| 0.00 | 0.00 | 1525.31 |
| 0.15 | 0.02 | 1525.30 |
| 0.36 | 0.10 | 1525.21 |
| 0.52 | 0.20 | 1525.12 |
| 0.73 | 0.38 | 1524.94 |
| 0.90 | 0.56 | 1524.76 |
| 1.05 | 0.74 | 1524.58 |
| 1.18 | 0.92 | 1524.40 |

Figure 3-5  Ogee Weir Profile

Note That: -Ogee Weir Dimensions are as follows: -

  - Ogee weir height=1.6m

  - Bottom Width=2.7m

  - Crest Length=26.5m

  - Design Discharge=443.22m^3/sec

  - Design Head=3.23m

  - Total Head=3.84m

  - Velocity Head=0.61m

### U/S and D/S High Flood Level Determination

From the stage –discharge curve prepared (Section-I, in Hydrology Part) the high flood level before construction (i.e. D/s HFL) corresponding to the design flood is 1527.26m.a.s.l.

D/s HFL = 1527.26masl ------------------------------------- (a)

U/s HFL = U/s bed level + weir/intake height + Hd -------- (b)

Hd is the depth of water over the weir/intake crest. This is calculated by assuming broad crested weir/intake formula. Which is equal to3.23m.

Q=C*L*He32

He=QC*L23 = 3.5

The velocity head, ha is computed from the approach velocity as shown below

Where g: acceleration due to gravity = 9.81m/sec2

Va is Approach velocity determined by

L is Weir crest length =34.3 m,

hd is flow depth over the weir and also,

By trial and error method, hd is found to be 3.23m

  - ha = He-hd = 3.84m-3.23m = 0.61m

  - Velocity head, ha = 0.61m

Weir Crest Level=River Bed Level Weir Height=1523.71masl+1.6=1525.31masl

U/S HFL=Hd+Weir Crest Level=3.23+1525.31masl=1528.55masl

U/s TEL =U/S HFL+Ha(velocity head) =1528.55masl+0.61=1529.16masl

D/S HFL=1527.26masl

D/S TEL=D/S HFL+D/SHa(velocity head)=1527.26masl+1.13m=1528.93masl

Afflux

Afflux = U/s HFL- D/s HFL = 1528.55masl-1527.26masl=1.3m

### Design of impervious floor

1) Downstream apron: -To prevent scouring downstream of the weir due to the overflow water a downstream apron is provided at the downstream face. The thickness of apron is determined in the same manner as that of the movable weir.

Therefore, maximum seepage head occurs when water is stored up to the pond level and there is no water on the d/s.

= Bligh’s constant, Cb is depend on the type of the foundation.

Ld=2.2*Cb*Hs10

Cb=coefficient of Blighs=0.9(for cobbels and boulder with  sandy gravel)

Hs=Seepage head=1.6m(top level of weir)

Ld=2.2*0.9*1.610=7.96m

Length of apron Based on jump theory

Z+He=Y1+ha, He = 3.84m

ha=q22gY12

q=443.2226.5=16.73

ha=16.7322*9.81*Y12

Using trial and erre y1=2.05m

V1=q/y1=16.73/0.61=8.17m/sec

Fr=V1GY1=1.82

Y2=Y121+8Fr2-1=4.35

According to USBR design of small dam the length of jump for low froud numbers stilling basin is determined by,                                                               Lj=3y2=13m

Generally, Length of downstream apron is adopted=13m

As per geological recommendation the bed the left bank are stable. so that we provide two meter upand downstream apron but the right bank is protected throughout the jump length

2) Upstream apron: -The apron to be provided upstream is to prevent scouring of the riverbed by vertical flow caused by the overflow water. Therefore, the thickness may be thinner than the downstream apron. Normally the thickness is made about 1/2 - 2/3 of that of the downstream apron, but on a river where vertical flow may occur, the thickness must be increased. As with the upstream apron of a movable weir, a reverse slope of about 30% may also be applied for the upstream apron of a fixed weir. However, when the weir height (Df) is more than 2 ~ 3m and deposited silt at the upstream face is foreseen, it is not needed to provide. The calculation of creep length should not be taken to account for safety. Where it is unavoidably taken into account in the calculation of creep length, reinforcing bars, structural steel, etc. must be inserted in the joint with the weir body so as to prove.

As discussed in the geologic report, At the site and immediate vicinity, the stream flows along moderate to gentle slope course and its bed mainly covered with recently deposited alluvial sediments. These sediments are dominated with cobbles and oversized boulders with sandy gravel. At both stream bed ends, there is outcrop of the bedrock (fresh basalt rock) that extends from right and left banks. On other hand the banks of the stream at the headwork site are made up of different geologic materials; most part of the right bank is made up of top alluvial deposits cobbles and boulders cemented by silt gravel and underlying rock exposure. The left bank, on the contrary, is made up of rock exposure which is weathered at the top and fresh rock to the depth. The detail geologic nature of the banks, and bed of the stream along the headwork axis and immediate vicinity are described and their potential geotechnical influence on the proposed structures also discerned/detected below, with remedial measures. Stability Analysis of weirStability analysis is carried out to see the already determined weir/intake section is safe against overturning, sliding, tension. The stability analysis is carried out considering the effect of the following forces.

External forces

The external forces acting on the weir body include dead weight, hydrostatic pressure, dynamic water pressure, uplift, seismic force, sedimentation water pressure, etc.

Dead weight:-In the calculation of the dead weight of the weir body cyclopean concrete to be used for stability calculation, it is desirable to determine the specific gravity by measuring the sizes of aggregates. Generally, approximate specific gravities cyclopean concrete is 23KN/m3. To calculate the dead weight of the weir body, it is convenient to calculate by dividing the ogee section into triangles and a rectangle. In Fig. 3.29, the specific gravity of weir should be taken as γ, the unit weight of water as 9.8KN/m3, dead weight of weir body as Wj, dead weight of each divided portion and respectively as W1, W2, W3   etc. The dead weight of divided portions and that of the whole section can be obtained from the formula.

j=1j=nWj=W1+W2+W3+…………………+Wn

Wj=Aj*γ

Aj=W*D ,for rectangular section

Aj=0.5*W*L,for triangular section

Hydrostatic pressure: - The condition of the largest difference in water level between upstream and downstream should be employed for analysis i.e. the water level upstream is assumed to reach the weir crest and the water level downstream is assumed to be as high as base level.

Hw=γw*h2, a citing at h/3 from base,

where :-γw is the unit weight of water (i.e. 10kN/m3) and

h is the depth of water

Earth pressure due to sediment: -The earth pressure is added to hydrostatic pressure. The depth of sediment should be determined depending on the condition of the weir body. It would be safe to assume that the sediment rises to the crest. The unit weight of sediment is 8.2KN/m3 in water and Rankine's earth pressure is used with the coefficient of earth pressure as 0.4-0.5. The earth pressure pe is:

Pe=12(W1-W0)*C0*h

Where:- W1 : unit weight of deposited silt (18 KN/m3)

W0 : unit weight of water (9.8 KN/m3)

C0 : coefficient of earth pressure ≈ 0.4-0.5

h: height of deposited silt (in principle it is treated to be deposited on the crest)

Uplift: - The trapezoidal load of each water depth multiplied by the coefficient of uplift is considered to act against the bottom at the upstream and downstream ends. The coefficient of uplift is μ = 0.4 on rock foundation case or a case using sheet piles reaching an impermeable stratum, otherwise μ = 1.0.

U1=12*W0*µ*B*h

Where:- W0: unit weight of water (9.8 KN/m3)

B: width of bottom of weir body (m)

h: water depths of upstream (m)

μ: uplift coefficient

Stability for the overturning

FO=M+M->=1.5=117.767.32=16.09…………………..Safe

Stability for the sliding

Fs=µVH>=1.5=0.75*76.9157.69=4.2…………………..Safe

Check for tension (i.e whether the resultant lies within the middle third)

The location of the resultant force from the toe is given by

X=MnetV=110.4476.91=1.44

The eccentricity (e) = X – B/2, B=2.7m

14 – 2.7/2 = 0.214m=0.09m

B/6=0.29m

So that, B/6 greater than the eccentricity it is safe against mention failure

Conclusion: From stability analysis, the designed weir section to be safe Provide 2.7m ogee shape bottom width.

### Design of Divide wall, Under Sluice, and Canal outlet

Divide wall is designed in order to create separation between outlet canal and natural river course. The divide wall allows safe and stable base flow to the canal outlet. Flow turbidity created by current flow impact over the weir/intake body is reduced.

#### Wall height fixation of Divide Wall

The existing topographical condition at the weir axis and HFL are considered to be most governing parameters for fixing the wall height.

The divide wall serves to separate the under sluice and the weir flow section and support operation slab

The divide wall length considered here is up to the end of the weir

parameters for fixing the wall height. As calculated earlier, the HFL level after construction of the

weir (u/s HFL) = 1528. 55m.a.s.l

From weir axis x-section, the level of divide wall foundation (sound bed rock) is 1523.41m.a.s.l

U/s wall height = U/s HFL - foundation level + free board, Adapt 0.4m free board

U/s wall height = 1528.55m a.s.l – 1523.41m a.s.l + 0.4m= 5.95m

Provide 5.95 m wall height at the u/s for 2.00m lengths, where gate operation will be done.

D/s wall height = D/s HFL - foundation level + free board

=1527.26 m – 1523.41 m. + 0.4m=4.45m

Provide 4.45 m wall height at the u/s for 2.00m lengths

Divide wall thickness

Considering the wall height, the load’s acting on the wall and the materials proposed for wall construction (i.e the wall is masonry) provides a divide wall of 1.0m thickness of rectangular section.

#### Under sluice

The under sluice is mainly provided here to remove silt deposition at a result of barrier structure. Hence the sill level of the under sluice is fixed to facilitate this deposited silt to increase the efficiency of water abstracting to the main canal through the head regulator from the pocket. The sill level of this sluice is fixed to be minimum river bed level. Hence the sill level of the under sluice = 1523.71masl. Hence in addition to the supply of water to the intake and the removal of silt, this acts to remove the boulder that comes to wards it. Considering this, the opening size of the gate is 1m*1m with spindle type operating from the operation slab. Considering rectangular notch profile of flow of water at the under sluice, the discharge passing is computed using the following formula.

- The capacity should be at least two times the canal discharge to ensure proper scouring.

- Capacity of passing about 10% to 20% of the maximum flood discharge at high floods.

- During construction, it should be able to pass the prevailing (at least base flow) discharge of the river.

Q= The capacity should be at least two times the canal discharge to ensure proper scouring

Q =2*250ha*1.561l/sec/ha*1.25=0.98m^3/sec=

Cd=Coefficient of discharge=0.6

g=9.8m^3/sec

B=Width of under sluices=1m assumption

H=Height of under sluice

Hence, using the above parameter we determine the height of under sluice, h which is equal to 0,67m +free board(o.33m),take h=1m .Sothat the under sluice size is equal to 1m*1m.

#### Canal outlet level

The head regulator is provided on the left side. The sill level of this head regulator is fixed from different angle observations. Hence this level is fixed based on the optimum route alignment and the maximum irrigated area including minor and major losses criteria. Based on this condition, the sill level is fixed to be 1524.71m.

Outlet capacity: -The minimum command area is determined by the minimum flow of the river but the canal capacity should be determined for maximum command area and the corresponding discharge. In this case the outlet capacity is fixed considering maximum duty and command area

- Outlet capacity = Duty x command area x correction factor

Where, maximum duty for 16hr irrigation = 1.5525L/s/ha

Command area = 250ha.

Outlet capacity = 1.5525L/s/ha x250ha*1.25 = 485l/sec

Outlet size: -From the weir/intake discharge formula the outlet size is determined as follows

Q= 2/3*Cd*(2g)^(1/2)*B*H^(3/2)

Where; Cd= coefficient of discharge = 0.6m

B = Width of intake (m)=1m

H =Height of intake(m)=0.6m

Hence, provide an outlet size of 1m*0.6m (Width x height). The gate of the off take canal is to be vertical sheet metal of 0.6m x 1m for the closure of the opening space. Provide some extra dimensions for groove insertion. Gross area of sheet metals for the off take canal gate will be 1m x 0.60m (allowing 5cm insertion for grooves and above the weir/intake crest level). The grooves are to be provided on the walls using angle iron frames at the two sides of the gate openings.

Trash racks of diameter 24mm with c/c spacing of 20cm has to be provided u/s of the gate to prevent entry of debris to the canal.

#### Breast Wall and Operation Slab

A vertical raised gate is designed for the head regulator and under sluice. These gates slide over the breast wall using spindle during opening and closing.

For easy operation of these gates, operation slab is provided. The size of the operation slab is fixed from the point of construction and free movement. The size of the operation slab is shown in the drawing for both head regulator and under sluice with thickness 0.2m.

The thickness of the breast wall is also the same as that of the operation slab. The nominal thickness is fixed from the point of construction rather than the imposed load. The thickness required for the imposed load is less than the nominal value and treated as cantilever retaining wall. For the breast wall, the minimum reinforcement area is taken as 15% along the respective direction.

### Design of Guide and Wing Walls

#### Upstream Right and Left Guide walls

Right side Guide Wall

Wall height: -The maximum right side flood protection wall height is determined as shown below.

- The level of flood protection wall foundation = 1525. 04m.a.s. l

- Wall height = u/s HFL-1525. 04m.a.s. l + free board

- u/s HFL = 1528. 55m.a.s. l

- Free board = 0.4m

- Foundation Depth=0.5m

- Wall height = 1528. 55m.a.s. l –1525.04m +0.4m+= 4.10m

- Wing wall length=13.5m

Wall section: - The critical case for wall section determination at minimum flow time and in this case the disturbing force and stabilizing force is the retained soil and the weight of the wall respectively. Hence, considering this critical case and the wall height provided with 0.5m and 3.5m top and bottom width of the wall respectively and its adequacy is tested in stability analysis as show below.

Stability for the overturning

FO=M+M->=1.5=491.5779.58=6.18…………………..Safe

Stability for the sliding

Fs=VtanαH>=1.5=172.6455.12=3.13…………………..Safe

Check for tension (i.e. whether the resultant lies within the middle third)

The location of the resultant force from the toe is given by

X=MnetV=411.98265.84=1.55

The eccentricity (e) = X – B/2, B=3.5m

1.55 – 3.55/2 = 0.2m

B/6=0.58m

So that, B/6 greater than the eccentricity it is safe against mention failure

Left side U/S Guide Wall

Wall height: -The maximum left side flood protection wall height is determined as shown below.

- The level of flood protection wall foundation = 1523.91m.a.s. l

- Wall height = u/s HFL-1523.91m.a.s. l + free board

- u/s HFL = 1528. 55m.a.s. l

- Free board = 0.4m

- Foundation Depth=0.5m

- Wall height = 1528. 55m.a.s. l –1523.91m +0.4m+0.5m= 5.24m

- Wing wall length=4.25m

Wall section: - The critical case for wall section determination at minimum flow time and in this case the disturbing force and stabilizing force is the retained soil and the weight of the wall respectively. Hence, considering this critical case and the wall height provided with 0.5m and 3.5m top and bottom width of the wall respectively and its adequacy is tested in stability analysis as show below.

Stability for the overturning

FO=M+M->=1.5=1019.91165.56=6.18…………………..Safe

Stability for the sliding

Fs=VtanαH>=1.5=283.9489.62=3.17…………………..Safe

Check for tension (i.e. whether the resultant lies within the middle third)

The location of the resultant force from the toe is given by

X=MnetV=854.35437.23=1.95

The eccentricity (e) = X – B/2, B=3.5m

1.55 – 4.5/2 = 0.3m

B/6=0.75m

So that, B/6 greater than the eccentricity it is safe against mention failure

# SECTION-III:  IRRICATION AND DRAINAGE CANAL INFRASTRUCTURE

# IRRIGATION CANAL AND DRAIMAGE SYSTEM DESIGN

## Irrigation Area Description

### Topography

The project site is characterized by lowland command area with very steep high morphology of surrounding ridges in all direction. The command area is located in the southwest and south east direction of the proposed diversion head site.

The study area is characterized by abrasive drainage system that flows in nearly straight.  The river almost has gentle to medium slope that has high force that erodes and transport rocks from the highland to lowlands. And also it erodes to the right banks of the river to some amount at headwork axis. However, the river is mature, defined and have stable bank (particularly the left bank) so that the course may not be changed through time.

### Climate

The project area is characterized by unimodal and uneven distribution pattern of rainfall. The main rain season, locally known as Keremt, occurs from end of June to early September. In the project area the main bottle neck for the successful crop production is uneven distribution of rainfall, especially in the months of July, August and September. The highest rainfall occurs in the months of July and August with a better intensity and spatial distribution. In some years’ temporal distribution of rainfall is observed unusual which hinder crop production. Sometimes the main rain season commences late in July causing a delay of sawing. The other year rain withdraws in early September at the time of crop flowering.

Generally, the project area is represented by Harbu meteorological station climate data and is characterized by uneven rainfall distribution (Figure 2). It makes traditional rain-fed crop production incomplete. As a rule of thumb, the amount and duration of rainfall affects the moisture content and nutrient status of soil, which in turn determine the growing periods and type of crops to be cultivated.

Based on Harbu & Cheffa meteorological stations climate data, the maximum temperature, over the year, vary within a range of 17°C in January to 35°C in June with the year average of 30.3°C. Minimum temperature varies within the range of 9.2°C in December to 14.9 in June and the year average is 12.3°C. Relative humidity values vary from 37% in June to 65% in September and the year average is 53%; whereas wind speed varies from 84km/day in September to 141km/day in June and the year average is 117km/day. Sunshine duration (day length) values vary from 5.8hours in July to 9hours in November and the average is 7.6hours during over the year

### Soil Characteristics

For the determination of important micro/macro elements for the required fertilizer application purposes a composite nature of sampling has been made within 0-30cm and 30-60cm soil depths. It has been estimated at field level that about 90% of soils of the command area are clay textured The laboratory results of physical and chemical analysis of the composite soil samples is presented in table 4.1.

Figure 4-1 Summary of physical and chemical analysis of soils of Borkenna command area

| Soil auger composite sample no | Soil depth (cm) | pH (H2O) (1:2.5) | EC (ds/m) | Soil texture |  |  | Class | CEC Cmol/kg | % OC | % OM | % TN | Av. P (mg/kg, ppm) | CaCo3 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | % sand | % silt | % clay |  |  |  |  |  |  |  |
| BRK1 | 0-30 | 6.97 | 0.206 | 28 | 25 | 47 | clay | 14.00 | 2.15 | 3.7 | 0.18 | 11.49 | 5.84 |
| BRK2 | 30-60 | 7.08 | 0.215 | 38 | 21 | 41 | clay | 28 | 2.03 | 3.50 | 0.17 | 9.09 | 4.48 |

## Existing Irrigation Practice In The Project Area

The existing low productivity and production capacity of rain-fed crops, due to uneven distribution of rainfall and heavy hail damage has enforced farmers to develop traditional irrigation practices. Therefore, irrigated agriculture has gradually developing following rainfall abnormalities and scarcity of land. In the project area there is no using before this time but in the Kebele around the command area irrigated crop production has been practicing using water from Gola River and Ali River by constructing traditional diversion structures and by using earthen canals irrigated. Furthermore, farmers in the project area have constructed small water wells to use as a source of water for irrigation. Thus, the project area is trying to practice one seasons’ crop productions. That is rain-fed crop production which is the main income base. According to the 2016/17 annual irrigated crops area & yield estimation data, obtained from 023KebeleAgricultural Development Office a total of more than 9.37 hectares of land was covered by irrigated crops 312.15quintals was produced in 023Kebele. However, the existing traditional irrigation is not diversified because of different technical and social reasons. In addition, the productivity of crops is comparatively low due to traditional management practice and low input use

## Irrigation Water Requirement

### Crop Water Requirements (CWR)

The calculation of crop water requirement is a very important aspect for planning of any irrigation project. The computer program available in FAO Irrigation and Drainage Paper No. 56 “CROPWAT” has been used for the calculation of crop water requirement. This program is based on Penman-Monteith approach and procedures for calculation of crop water requirements and irrigation requirements are mainly based on methodologies presented in FAO Irrigation and Drainage Paper No. 24 “Crop Water Requirements” and No. 33 “Yield Response to Water”. As recommended in FAO Publications three steps or procedures are involved in the calculation of the crop water requirement.

The Reference Evapotranspiration (ETO) represents the potential evaporation of a well-watered grass crop. Although several methods exist to determine ETO, the Modified Penman-Monteith Method has been recommended as the appropriate combination method to determine ETO from climatic data, on a monthly basis, on:  temperature, humidity, sunshine, and wind speed. The water needs of other crops are directly linked to this climatic parameter.

### Irrigation Efficiency

To complete the evaluation of the demand, the efficiency of the water distribution system and of application must be known.

The gross requirement of water for irrigation system is very much dependent on the overall efficiency of the irrigation system, which in turn is dependent on several factors: Method of irrigation, type of canal (Lined and/or Unlined), method of operations (simultaneously and continuous or rotational water supply), and availability of structures (for controlling and distribution and measuring and monitoring).

The gross requirement of water for irrigation system is very much dependent on the overall efficiency of the irrigation system, which in turn is dependent on several factors: Method of irrigation, type of canal (Lined and/or Unlined), method of operations (simultaneously and continuous or rotational water supply), and availability of structures (for controlling and distribution and measuring and monitoring).

Therefore, conveyance efficiency has been estimated to be 80%; while the field application efficiency 60% which is determined by soil texture. The command area is black clay type (based on soil Lab results). Hence, the overall/project efficiency is estimated 48% as calculation below.

e = ec * ea = 80*60 = 48%

Where, e = Scheme irrigation efficiency (%)

ec = Conveyance efficiency (%)

ea = Field application efficiency (%)

The aforementioned three steps will be able to give the crop water requirement during its cropping period. The losses in the irrigation system have to be incorporated to arrive at the water requirement at the head of the irrigation system.

### Irrigation duty

Irrigation duty is the volume of water required per hectare for the full flange of the crops. It also helps in designing efficient irrigation canal systems. The irrigable area can be calculated by knowing the total available water at the source; and the overall duty for all crops required to be irrigated in the two seasons of the year. For the designing of the irrigation water application and flows in the entire irrigation system it is advisable to take the average net irrigation requirement of scheme supply for the computation of irrigation duty. The average net irrigation requirement for the computation of dry season irrigation duty for 16 irrigation hours is 4.3mm/day in the month of May for Borkenna irrigation project.

For the designing of the project, the GIWR for dry season crops is given as follows:

GIWR = NIWR/e 4.3/0.48 = 8.96[mm/day]

The GIWR represents the daily quantity of water that is required to be applied for dry season crops. This water quantity is also used for the determination of the system discharge in consideration of the time of flow and also defined as the duty, expressed as l/s/ha.

The duty is calculated by:

Duty (D) = GIWR × 1000 × 10 / (t × 60×60)

Where; D=the duty [l/s/ha]

GIWR – Gross Irrigation Requirement [mm/day]

t – Daily irrigation or flow hours [hrs.]

The duty for GIWR of 8.96mm/day for daily irrigation time of 16 hours of dry season full irrigation for Borkenna irrigation project is computed as follows:

D = (8.96x10x1000) / (16x3600) = 1.56l/s/ha

### Irrigation Method

The irrigation water is obtained from earth dam and the distribution system will be through main and sub main lined canals leading to field canals. Furrow irrigation method is best suited for most of the proposed and row planted crops. In general, furrow irrigation method is simple, manageable and widely practiced irrigation method. This method is suitable for row crops that cannot stand in water for long periods. The only thing required to use this method is row planting of crops.

### Irrigation Schedule

Irrigation scheduling is one of the management activities that aim at effective and efficient utilization of water. Irrigation schedule is expressed in terms of frequency, rate and duration of how water is delivered to a farm unit. The number and timing of irrigation vary widely for different crops. It is the function of crops, soil and climate. In this irrigation project study, it has been tried to determine the irrigation schedules/intervals of the proposed crops for dry seasons. Thus, the proposed crops 16 hours irrigation schedules or irrigation intervals, based on outputs of CropWat 8.0 software, is presented in Annexes 6-8 for clay texture dominated soils. Nonetheless, as 16 hours irrigation schedule is selected for the real practicality of this project, the proposed crops interval of irrigation is calculated using the following formula:

I = (P.Sa) D

Where; I = Irrigation interval (days)

(p.sa) = Readily available soil water (mm/m)

Etc = Crop evapotranspiration (mm/day)

D = Rooting depth (m) of plants/crops

P = depletion fraction of available water

Sa = Total available soil moisture

In general, the field irrigation scheduling is based on the field water balance and is expressed in depth (d, mm) and interval of irrigation (I) as it is presented in table 33.

Note: Irrigation intervals of dry season proposed crops are determined. For the wet season crops supplementary irrigation can be provided when required, and depending on the distribution of the rainfall.

| Crop | Sa (mm/m) | P | D (m) | PSaD (mm/m) | ETc (mm/day) | I (day) = (P*Sa*D)/ETc |
| --- | --- | --- | --- | --- | --- | --- |
| Dry season I |  |  |  |  |  |  |
| Onion | 180 | 0.3 | 0.3 | 16.2 | 1.5 | 11 |
| Cabbage | 180 | 0.45 | 0.5 | 40.5 | 1.3 | 31 |
| Carrot | 180 | 0.35 | 0.5 | 31.5 | 1.85 | 17 |

Table 4-1 Irrigation intervals for the dry season one proposed crops

## Irrigation & Drainage system lay out

### Conveyance Systems

The irrigation scheme layout was prepared by considering the general topography of the land, the soil characteristics, minimizing crossing structure and slope of the canal. Several alternatives were considered for the conveyance and distribution system. The most promising and economical of these alternatives were recommended for more details. The irrigation system comprises four major components: the main canals, secondary canals, tertiary and field canal system.

The general layout system consists of one primary main canals branched to right main canal(RMC) and left main canal (LMC_1), five secondary canals (SC), and fifty-six Tertiary canals(TC) and field canals (FC). In order to facilitate the drainage system, the natural drains available across the command area has been used as a field drains are provided based on the topography of the site. The layout system covers a net command area of 250Ha.Water is conveyed through the main canals from the outlet. The flow through the main canal and secondary is continuous type. And the flow through tertiary and field canals is on rotational base. For ease of distribution, division boxes are provided at the head of secondary and tertiary canals respectively.

### Geology of the canal and Infrastructure Alignments

#### Left Side

The Main canal of the left sided canal has a length of about 3.5km and it crosses different types of soils. Based on the permeability characteristics of the prevailing soil and rock, the entire route is segmented into different chain-ages and brief description of the geological units in each stretch is presented in the following sections.

- From 0+000m to about 0+160m of main canal route (within the Left bank slope), the proposed canal route passes through weathered rock which covered by thin (less than 1.5m) cobble and boulder with gravely sand deposit, see plate 6.4. During construction, workability problem is inevitable due to rock excavation.

- From 0+ 160m to about 0+ 530m of main canal route, the canal route passes across gentle slope of stable ground which is composed of very stiff, low plastic, dark brown silt clay soil.

Within this interval there is deep cut excavation which needs to clarify;

- At the end of this chain-age to keep the canal bed level deep cut excavation is required and it is made up of sandy clay soil up to the depth of 6m for about 30m distance.

- Gully one is found at this interval which has about 25m width. From the gully exposure; the gully banks formed from sandy clay soil whereas the gully bed covered with cobbles and boulders and some gravely sand.

- From 0+530m to about 0+660m of main canal route, the main canal route passes along     moderate to gentle slope topography, and it is covered with stiff sandy clay and some gravel soil.

- From 0+660m to 0+780m of main canal route, the main canal passes through vertical slope cliff which is part of left river bank and it is made up of weathered rock exposure.

Within this interval the canal passes one main gully (flume) which needs to clarify;

- Gully two is found at this interval which has 10m width. From the gully exposure; the gully banks made up of weathered rock whereas the gully bed covered with cobbles and boulders and gravely sand soil.

- From 0+780m to about 1+380m of main canal route, the main canal route passes through gentle to moderate slope ground which is with dense gravely sandy clay soil.

Within this interval the canal passes two main gullies which need to clarify

- Gully three and gully four are found within this interval and they have similar geological nature. Both gully banks are covered with gravely sandy silt and the gully bed is covered with loose fine sand.

- From 1+380m to about 2+040m of main canal route, the canal route passes along moderately steep, ragged topography of firm to very stiff sandy clay with some gravel soil.

Within this interval the canal passes one main gully which needs to clarify;

- Gully five is found at this interval. From the gully exposure; both gully banks and bed covered with sandy clay soil.

- From 2+040m to end, the main canal route passes along moderate to gentle slope topography, and it is covered with medium dense sandy clay and some gravel soil.

Within this interval the canal passes one main gully (flume) which needs to clarify;

- Gully six is found at this interval. From the gully exposure; both gully banks have vertical slope made up of silt clay and the bed is covered with silt sand soil.

#### Right Side

The Main canal of the right sided canal has a length of about 3.4km from head- work site. But about 600m of its total length is the common route (together with Left sided canal) since it has about 2.8km after it separated from left sided canal and within this distance it passes through different geological materials. Based on this, the entire route is segmented into different chain-ages and brief description of the geological units in each stretch is presented in the following sections.

- From river cross structure (0+000m) to about 0+580m main canal route, the canal passes through moderately steep slope ground, and it is covered with top medium dense gravely silt sand soil of 1.5m an average thickness and underlying by weathered rock.

Within this interval river cross structure (flume) have to build in order to use the right side      canal and the foundation condition needs to clarify as;

- The river cross structure is found within this chain-age. From the river exposure; both gully banks covered with thin gravel with silt sand underlying by weathered rock.

- From 0+580m to about 0+850m main canal route, the canal passes through moderately gentle which is covered with stiff silt sandy clay soil.

- From 0+850m to about 1+900m main canal route, the canal passes through flat to gentle slope ground of having 2.5 to 3m thickness dark clay soil (black cotton) underlying by very stiff light brown clay as evidenced from gully one exposure. During construction the black cotton soil should filled with selected material or totally removed before going to build on it.

Within this interval the canal passes one main gully (flume) which needs to clarify;

- Gully one is found at this interval which has about 15m width. From the gully exposure; the gully banks made up of top 2.5m dark clay and underlying by very stiff light brown clay whereas the gully bed covered with silt sand soil.

- From 1+900m to about 2+300m main canal route, the canal passes through the foot of the cliff which has moderately steep slope topography of moderately weathered and fractured rock.

- From 2+300m to end, the canal passes through flat to gentle slope ground which is covered with dark clay soil (black cotton). During construction the black cotton soil should filled with selected material or totally removed before going to build on it.

### Design of Canal Systems

#### Main Canal

The capacity of the canals is sized based on the available command area and maximum duty. Therefore, from the outlet computation, it is found that the outlet is selected in the left canal. The start CBL level is fixed to at an elevation of 1524. 71m.Total length of the canals are, primary main canal 630m, right main canal 2945.77m and left main canal 3423m.Longitudinal slope used for the design ranges from 1/700 to 1/1000.Thus design is made with the intension of lining the main canal considering the pervious nature of the soil. The lined canal will save the limited water source available there. Rectangular lined masonry main canal sections is designed by using Manning’s equation shown below.

Q =

Where=Q, Design Discharge=Net Command Area*Maximum Duty (1.561l/sec/ha)

n=Manning’s Roughness Coefficient=0.018

A=Area

R=Hydraulic Radius

S=Longitudinal Slope

Table 4-2 Hydraulic parameters of main canals

| Canal | Chainage (m) | Anet (ha) | Duty (l/s/ha) | Qreqd (m3/s) | n | s | b | m | d | b/d | V(m/s) | Qcalcu | fb(m) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PMC-1 | 00+00-00+630 | 250.00 | 1.55 | 0.39 | 0.018 | 0.001 | 1.00 | 0.00 | 0.54 | 1.86 | 0.72 | 0.39 | 0.46 |
| LMC-1 | 00+630-03+423 | 123.53 | 1.55 | 0.19 | 0.018 | 0.001 | 0.75 | 0.00 | 0.42 | 1.77 | 0.60 | 0.19 | 0.33 |
| RMC-1 | 00+00-02+945.77 | 126.48 | 1.55 | 0.20 | 0.018 | 0.001 | 0.75 | 0.00 | 0.45 | 1.70 | 0.60 | 0.20 | 0.30 |

#### Secondary Canals

The capacity of the canals is sized based on the available command area and maximum duty. For this project there are five secondary canals namely RSC-1-1, RSC-1-2, RSC-1-3, LSC-1-1 and LSC-1-2.

Thus design is made with the intension of lining the main canal considering the pervious nature of the soil. The lined canal will save the limited water source available there. Rectangular lined masonry main canal sections is designed by using Manning’s equation shown below.

Q =

Where=Q, Design Discharge=Net Command Area*Maximum Duty (1.561l/sec/ha)

n=Manning’s Roughness Coefficient=0.018

A=Area

R=Hydraulic Radius

S=Longitudinal Slope

Table 4-3 Hydraulic Parameters of Left secondary Canal(LSC-1-1)

| Canal | Chainage (m) | Anet (ha) | Duty (l/s/ha) | Qreqd (m3/s) | n | s | b | m | d | b/d | V(m/s) | Qcalcu | fb(m) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LSC-1-1 | 00+00+20.3 | 35.49 | 1.550 | 0.055 | 0.018 | 0.0017 | 0.40 | 0.00 | 0.26 | 1.5 | 0.53 | 0.06 | 0.24 |
| LSC-1-1 | 00+116.5-00+123.2 | 32.51 | 1.550 | 0.05 | 0.018 | 0.0020 | 0.40 | 0.00 | 0.23 | 1.8 | 0.55 | 0.05 | 0.27 |
| LSC-1-1 | 00+133.17-00+185.24 | 32.51 | 1.550 | 0.05 | 0.018 | 0.0014 | 0.40 | 0.00 | 0.26 | 1.5 | 0.49 | 0.05 | 0.24 |
| LSC-1-1 | 00+205.3-00+209.3 | 29.09 | 1.550 | 0.05 | 0.018 | 0.0020 | 0.30 | 0.00 | 0.29 | 1.0 | 0.53 | 0.05 | 0.21 |
| LSC-1-1 | 00+288.4-00+293.4 | 25.75 | 1.550 | 0.04 | 0.018 | 0.0020 | 0.30 | 0.00 | 0.26 | 1.2 | 0.51 | 0.04 | 0.24 |
| LSC-1-1 | 00+408.3-00+412.54 | 18.81 | 1.550 | 0.03 | 0.018 | 0.0020 | 0.30 | 0.00 | 0.20 | 1.5 | 0.48 | 0.03 | 0.30 |
| LSC-1-1 | 00+512.7-00+531.7 | 13.63 | 1.550 | 0.02 | 0.018 | 0.0020 | 0.30 | 0.00 | 0.16 | 1.9 | 0.45 | 0.02 | 0.14 |
| LSC-1-1 | 00+590.8-00+616.8 | 13.63 | 1.550 | 0.02 | 0.018 | 0.0025 | 0.30 | 0.00 | 0.15 | 2.0 | 0.49 | 0.02 | 0.15 |
| LSC-1-1 | 00+647.8-00+665.87 | 8.09 | 1.550 | 0.01 | 0.018 | 0.0020 | 0.30 | 0.00 | 0.11 | 2.7 | 0.40 | 0.01 | 0.19 |
| LSC-1-1 | 00+714.9-00+773 | 8.09 | 1.550 | 0.01 | 0.018 | 0.0020 | 0.30 | 0.00 | 0.11 | 2.7 | 0.40 | 0.01 | 0.19 |
| LSC-1-1 | 00+794-00+813.1 | 8.09 | 1.550 | 0.01 | 0.018 | 0.0017 | 0.30 | 0.00 | 0.12 | 2.5 | 0.37 | 0.01 | 0.18 |
| LSC-1-1 | 00+813.1-00+842.1 | 4.21 | 1.550 | 0.01 | 0.018 | 0.0025 | 0.30 | 0.00 | 0.07 | 4.6 | 0.35 | 0.01 | 0.23 |

Table 4-4  Hydraulic Parameters of Left secondary Canal(LSC-1-2)

| Canal | Chainage (m) | Anet (ha) | Duty (l/s/ha) | Qreqd (m3/s) | n | s | b | m | d | b/d | V(m/s) | Qcalcu | fb(m) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LSC-1-2 | 00+00-00+10 | 85.15 | 1.550 | 0.13 | 0.018 | 0.0014 | 0.60 | 0.00 | 0.35 | 1.7 | 0.62 | 0.13 | 0.25 |
| LSC-1-2 | 00+118-00+122 | 79.23 | 1.550 | 0.12 | 0.018 | 0.0014 | 0.60 | 0.00 | 0.34 | 1.8 | 0.61 | 0.12 | 0.26 |
| LSC-1-2 | 00+238-00+242 | 39.40 | 1.550 | 0.06 | 0.018 | 0.0014 | 0.60 | 0.00 | 0.31 | 1.9 | 0.60 | 0.11 | 0.29 |
| LSC-1-2 | 00+358-00+362 | 34.22 | 1.550 | 0.05 | 0.018 | 0.0014 | 0.50 | 0.00 | 0.30 | 1.7 | 0.55 | 0.08 | 0.30 |
| LSC-1-2 | 00+478-00+482 | 21.61 | 1.550 | 0.03 | 0.018 | 0.0014 | 0.40 | 0.00 | 0.28 | 1.4 | 0.50 | 0.06 | 0.32 |
| LSC-1-2 | 00+592-00+602 | 13.98 | 1.550 | 0.02 | 0.018 | 0.0014 | 0.30 | 0.00 | 0.26 | 1.1 | 0.44 | 0.03 | 0.24 |
| LSC-1-2 | 00+662-00+747 | 22.06 | 1.550 | 0.03 | 0.018 | 0.0050 | 0.30 | 0.00 | 0.16 | 1.9 | 0.71 | 0.03 | 0.14 |
| LSC-1-2 | 00+795-00+819 | 22.06 | 1.550 | 0.03 | 0.018 | 0.0017 | 0.30 | 0.00 | 0.25 | 1.2 | 0.46 | 0.03 | 0.25 |
| LSC-1-2 | 00+819-00+994 | 18.90 | 1.550 | 0.03 | 0.018 | 0.0020 | 0.30 | 0.00 | 0.13 | 2.3 | 0.42 | 0.02 | 0.17 |

Table 4-5  Hydraulic Parameters of Right secondary Canal(RSC-1-1)

| Canal | Chainage (m) | Anet (ha) | Duty (l/s/ha) | Qreqd (m3/s) | n | s | b | m | d | b/d | V(m/s) | Qcalcu | fb(m) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RSC-1 | 00+00-00+2.00 | 113.27 | 1.553 | 0.1759 | 0.018 | 0.0014 | 0.70 | 0.00 | 0.38 | 1.9 | 0.67 | 0.18 | 0.22 |
| RSC-1 | 00+121.6-00+125.6 | 78.93 | 1.553 | 0.12 | 0.018 | 0.0014 | 0.60 | 0.00 | 0.40 | 1.5 | 0.64 | 0.15 | 0.20 |
| RSC-1 | 00+242.2-00+245.2 | 73.85 | 1.553 | 0.11 | 0.018 | 0.0014 | 0.60 | 0.00 | 0.35 | 1.7 | 0.62 | 0.13 | 0.25 |
| RSC-1 | 00+510.3-00+516.3 | 66.28 | 1.553 | 0.10 | 0.018 | 0.0014 | 0.60 | 0.00 | 0.30 | 2.0 | 0.59 | 0.10 | 0.30 |
| RSC-1 | 00+752.5-00+758.5 | 61.25 | 1.553 | 0.10 | 0.018 | 0.0014 | 0.50 | 0.00 | 0.32 | 1.6 | 0.56 | 0.09 | 0.18 |
| RSC-1 | 00+847.2-00+918.9 | 52.29 | 1.553 | 0.08 | 0.018 | 0.0020 | 0.40 | 0.00 | 0.29 | 1.4 | 0.59 | 0.07 | 0.21 |
| RSC-1 | 01+024.6-01+037 | 43.55 | 1.553 | 0.07 | 0.018 | 0.0017 | 0.30 | 0.00 | 0.21 | 1.4 | 0.44 | 0.03 | 0.29 |
| RSC-1 | 01+038.2-01+06.4 | 43.55 | 1.553 | 0.07 | 0.018 | 0.0014 | 0.30 | 0.00 | 0.22 | 1.3 | 0.42 | 0.03 | 0.28 |

Table 4-6  Hydraulic Parameters of Right secondary Canal(RSC-1-2)

| Canal | Chainage (m) | Anet (ha) | Duty (l/s/ha) | Qreqd (m3/s) | n | s | b | m | d | b/d | V(m/s) | Qcalcu | fb(m) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RSC-1 | 00+00-00+16 | 28.20 | 1.553 | 0.04 | 0.018 | 0.0014 | 0.50 | 0.00 | 0.19 | 2.7 | 0.47 | 0.04 | 0.31 |
| RSC-1 | 00+125-00+131 | 22.35 | 1.553 | 0.03 | 0.018 | 0.0014 | 0.30 | 0.00 | 0.27 | 1.1 | 0.44 | 0.04 | 0.23 |
| RSC-1 | 00+243-00+248 | 16.62 | 1.553 | 0.03 | 0.018 | 0.0014 | 0.30 | 0.00 | 0.22 | 1.3 | 0.42 | 0.03 | 0.28 |
| RSC-1 | 00+357-00+363 | 5.52 | 1.553 | 0.01 | 0.018 | 0.0014 | 0.30 | 0.00 | 0.16 | 1.9 | 0.38 | 0.02 | 0.14 |
| RSC-1 | 00+363-00+445 | 11.67 | 1.553 | 0.02 | 0.018 | 0.0100 | 0.30 | 0.00 | 0.08 | 3.8 | 0.77 | 0.02 | 0.22 |
| RSC-1 | 00+445-00+532 | 11.67 | 1.553 | 0.02 | 0.018 | 0.0067 | 0.30 | 0.00 | 0.09 | 3.3 | 0.66 | 0.02 | 0.21 |
| RSC-1 | 00532-00+537 | -17.04 | 1.553 | -0.03 | 0.018 | 0.0017 | 0.30 | 0.00 | 0.10 | 3.1 | 0.34 | 0.01 | 0.20 |
| RSC-1 | 00+572-00+612 | -17.04 | 1.553 | -0.03 | 0.018 | 0.0014 | 0.30 | 0.00 | 0.11 | 2.8 | 0.33 | 0.01 | 0.19 |

Table 4-7  Hydraulic Parameters of Right secondary Canal(RSC-1-3)

| Canal | Chainage (m) | Anet (ha) | Duty (l/s/ha) | Qreqd (m3/s) | n | s | b | m | d | b/d | V(m/s) | Qcalcu | fb(m) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LSC-1-3 | 00+00-00+1.99 | 27.73 | 1.553 | 0.0431 | 0.018 | 0.0014 | 0.40 | 0.00 | 0.23 | 1.7 | 0.47 | 0.04 | 0.27 |
| LSC-1-3 | 00+121.6-00+125.6 | 23.55 | 1.553 | 0.04 | 0.018 | 0.0014 | 0.30 | 0.00 | 0.27 | 1.1 | 0.44 | 0.04 | 0.33 |
| LSC-1-3 | 00+242.2-00+245.2 | 22.67 | 1.553 | 0.04 | 0.018 | 0.0017 | 0.30 | 0.00 | 0.25 | 1.2 | 0.47 | 0.04 | 0.35 |
| LSC-1-3 | 00+257.7-00+264.7 | -8.02 | 1.553 | -0.01 | 0.018 | 0.0014 | 0.30 | 0.00 | 0.23 | 1.3 | 0.42 | 0.03 | 0.37 |
| LSC-1-3 | 00+378.1-00+382.1 | -24.50 | 1.553 | -0.04 | 0.018 | 0.0014 | 0.30 | 0.00 | 0.16 | 1.8 | 0.38 | 0.02 | 0.24 |

#### Tertiary canals

Considering the topography orientation and which is tapered and the command area large in size there is territory canal in this project instead of field canals take water from the Main and secondary canals and distribute to command area. There are 19 tertiary canals and their sections are proposed to be trapezoidal in shape all are earthen canals. Tertiary canals supply water from secondary canals through division box structures. Trapezoidal unlined earthen tertiary canal sections is designed by using Manning’s equation shown below

Q =

Where=Q, Design Discharge=Net Command Area*Maximum Duty

N=Manning’s Roughness Coefficient=0.025

A=Area

R=Hydraulic Radius

S=Longitudinal Slop

Table 4-8  Hydraulic Parameters of Tertiary Canals

| Canal Name | Q required | B | d | Adopted(d) | Fb | D | Z | slope |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RTO-1-1-1 | 0.0017 | 0.3000 | 0.0321 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0025 |
| RTO-1-1-2 | 0.0042 | 0.3000 | 0.0524 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0029 |
| RTO-1-1-3 | 0.0108 | 0.3000 | 0.0880 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0025 |
| LTO-1-1-1 | 0.0040 | 0.3000 | 0.0504 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0025 |
| LTO-1-1-2 | 0.0140 | 0.3000 | 0.1029 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0025 |
| LTO-1-1-3 | 0.0073 | 0.3000 | 0.0712 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0025 |
| LTO-1-1-4 | 0.0100 | 0.3000 | 0.0875 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0025 |
| Turn out | 0.05 |  |  |  |  |  |  |  |
| TC-1-1-1 | 0.0037 | 0.3000 | 0.0493 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-2 | 0.0010 | 0.3000 | 0.0259 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-3 | 0.0039 | 0.3000 | 0.0500 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-4 | 0.0064 | 0.3000 | 0.0610 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-5 | 0.0025 | 0.3000 | 0.0364 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-6 | 0.0047 | 0.3000 | 0.0534 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-7 | 0.0072 | 0.3000 | 0.0611 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-8 | 0.0120 | 0.3000 | 0.0758 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| RSC-1-1-1 | 0.0413 |  |  |  |  |  |  |  |
| TC-1-2-1 | 0.0039 | 0.3000 | 0.0420 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-2 | 0.0045 | 0.3000 | 0.0443 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-3 | 0.0018 | 0.3000 | 0.0273 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-4 | 0.0053 | 0.3000 | 0.0475 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-5 | 0.0035 | 0.3000 | 0.0404 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-6 | 0.0031 | 0.3000 | 0.0387 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-7 | 0.0033 | 0.3000 | 0.0396 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-8 | 0.0032 | 0.3000 | 0.0392 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-9 | 0.0097 | 0.3000 | 0.0637 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| RSC-1-1-2 | 0.0382 |  |  |  |  |  |  |  |
| TC-1-3-1 | 0.0183 | 0.3000 | 0.0850 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-3-2 | 0.0074 | 0.3000 | 0.0443 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-3-3 | 0.0051 | 0.3000 | 0.0273 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-3-4 | 0.0118 | 0.3000 | 0.0701 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-3-5 | 0.0083 | 0.3000 | 0.0404 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-3-6 | 0.0106 | 0.3000 | 0.0661 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-3-7 | 0.0099 | 0.3000 | 0.0657 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-3-8 | 0.0204 | 0.3000 | 0.0885 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-3-9 | 0.0094 | 0.3000 | 0.0491 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| RSC-1-1-3 | 0.10117 |  |  |  |  |  |  |  |
| RMC | 0.18 |  |  |  |  |  |  |  |
| TC-1-1-1 | 0.0018 | 0.3000 | 0.0278 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-2 | 0.0027 | 0.3000 | 0.0369 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-3 | 0.0026 | 0.3000 | 0.0366 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-4 | 0.0091 | 0.3000 | 0.0624 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-5 | 0.0064 | 0.3000 | 0.0515 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-6 | 0.0056 | 0.3000 | 0.0484 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-7 | 0.0030 | 0.3000 | 0.0381 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-8 | 0.0025 | 0.3000 | 0.0364 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-9 | 0.0027 | 0.3000 | 0.0367 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-10 | 0.0026 | 0.3000 | 0.0316 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-11 | 0.0017 | 0.3000 | 0.0267 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-12 | 0.0016 | 0.3000 | 0.0262 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-13 | 0.0031 | 0.3000 | 0.0324 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-14 | 0.0031 | 0.3000 | 0.0320 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-1-15 | 0.0061 | 0.3000 | 0.0413 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| LSC-1-1 | 0.05 |  |  |  |  |  |  |  |
| TC-1-2-1 | 0.0075 | 0.3000 | 0.0585 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-2 | 0.0041 | 0.3000 | 0.0426 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-3 | 0.0040 | 0.3000 | 0.0425 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-4 | 0.0087 | 0.3000 | 0.0613 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-5 | 0.0110 | 0.3000 | 0.0674 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-6 | 0.0047 | 0.3000 | 0.0453 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-7 | 0.0072 | 0.3000 | 0.0543 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-8 | 0.0049 | 0.3000 | 0.0460 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-9 | 0.0068 | 0.3000 | 0.0513 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-10 | 0.0209 | 0.3000 | 0.0835 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-11 | 0.0097 | 0.3000 | 0.0565 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| TC-1-2-12 | 0.0134 | 0.3000 | 0.0645 | 0.1500 | 0.1500 | 0.3000 | 1.0000 | 0.0033 |
| LSC-1-1-2 | 0.10 |  |  |  |  |  |  |  |
| LSC | 0.16 |  |  |  |  |  |  |  |

#### Field canals

Field canals are designed based on the existing canal system and footpath system alignment and hence the length of field canals varies for ease of operation. The field canals will be constructed by the farmers and remove while they plough the irrigation field.

### Design of Drainage System

The main purpose of the drainage system in the command area is to remove the flood during rainy Season and surplus irrigation water from the entire system. As discussed earlier, all the drains are natural ones. Collector drains takes from each field drains and empties to the natural waterways.  The field drains will be constructed by the farmers and remove while they plough the irrigation field. For the next irrigation, they can easily construct again. Field canals are constructed with the same sections of the respective field canals.

### Design of Irrigation Structures

#### Design of Division boxes

The division boxes are used to divert the required amount of water from the parent canal to the branching canal for the specified period of time to irrigate the command area. Normally, gates are provided at the division boxes to control the outflow of water. The function of division boxes is to serve the proportioning of the irrigation water based on the available land downstream.

The proportional division of water among receiver canal and delivery canal is effected by providing division box. There are 7 secondary and right and left main canals and 29 tertiary division structures to be developed from the canals. Since all the SC division boxes are one sided and TC division structures /division boxes are two sided boxes, design of both sided division box is shown. The principle of designing of the division box an opening width is computed based on the rectangular notch weir formula as follow.

The proportionality of the division boxes is adjusted with the width of the outlet and   the head over the sill which can be the same on both canals. At each division boxes, control gates are provided.

Width of tertiary canal /outlet = (QTC /QO) x bo

Where QTC = Design discharge to tertiary canal

Qo = Design ongoing discharge in the main canal

bo = Main canal bed width for ongoing discharge

Figure 4-2 Typical division box drawing

Table 4-9  Hydraulic Parameters of Division Box

| Dividing canal Name | Chainage | Q0 (lit/sec) | Q1 (lit/sec) | Q2 (lit/sec) | Q3 (lit/sec) |
| --- | --- | --- | --- | --- | --- |
| Primary Canal to/LMC-1 & RMC-1 | 00+626 | 0.3903 | 0.1928 | 0.1974 | 0.0000 |
| LMC-1 to LSC-1-1 | 02+650 | 0.1928 | 0.1382 | 0.0546 | 0.0000 |
| LMC-1 to LSC-1-2 | 03+230 | 0.1382 | 0.0352 | 0.1030 | 0.0000 |
| Flume to RMC-1 | 00+110 | 0.1974 | 0.1974 | 0.0000 | 0.0000 |
| RMC- to RSC-1-1 | 01+290 | 0.1974 | 0.1561 | 0.0413 | 0.0000 |
| RMC- to RSC-1-2 | 01+666 | 0.1561 | 0.1179 | 0.0382 | 0.0000 |
| RMC- to RSC-1-3 | 02+810 | 0.1179 | 0.0167 | 0.1012 | 0.0000 |
| LSC-1-1/TC-1-1-1/TC-1-1-8 | 00+2.00 | 0.0546 | 0.0502 | 0.0018 | 0.0025 |
| LSC-1-1/TC-1-1-2/TC-1-1-9 | 00+120.2 | 0.0502 | 0.0449 | 0.0027 | 0.0027 |
| LSC-1-1/TC-1-1-3/TC-1-1-10 | 00+207.3 | 0.0449 | 0.0397 | 0.0026 | 0.0026 |
| LSC-1-1/TC-1-1-4/TC-1-1-11 | 00+290.4 | 0.0397 | 0.0289 | 0.0091 | 0.0017 |
| LSC-1-1/TC-1-1-5/TC-1-1-12 | 00+410.5 | 0.0289 | 0.0208 | 0.0064 | 0.0016 |
| LSC-1-1/TC-1-1-6/TC-1-1-13 | 00+529.7 | 0.0208 | 0.0122 | 0.0056 | 0.0031 |
| LSC-1-1/TC-1-1-7/TC-1-1-14 | 00+649.9 | 0.0122 | 0.0061 | 0.0030 | 0.0031 |
| LSC-1-1/TC-1-1-15 | 00+840.1 | 0.0061 | 0.0000 | 0.0061 | 0.0000 |
| LSC-1-2/TC-1-2-1/TC-1-2-7 | 00+3.00 | 0.1030 | 0.0883 | 0.0075 | 0.0072 |
| LSC-1-2/TC-1-2-2/TC-1-2-8 | 00+120 | 0.0883 | 0.0793 | 0.0041 | 0.0049 |
| LSC-1-2/TC-1-2-3/TC-1-2-9 | 00+240 | 0.0793 | 0.0685 | 0.0040 | 0.0068 |
| LSC-1-2/TC-1-2-4/TC-1-2-10 | 00+360 | 0.0685 | 0.0389 | 0.0087 | 0.0209 |
| LSC-1-2/TC-1-2-5/TC-1-2-11 | 00+480 | 0.0389 | 0.0182 | 0.0110 | 0.0097 |
| LSC-1-2/TC-1-2-6/TC-1-2-12 | 00+600 | 0.0182 | 0.0000 | 0.0047 | 0.0134 |
| RSC-1-1/TC-1-1-1/TC-1-1-5 | 00+2.00 | 0.0413 | 0.0351 | 0.0037 | 0.0025 |
| RSC-1-1/TC-1-1-2/TC-1-1-6 | 00+140.3 | 0.0351 | 0.0294 | 0.0010 | 0.0047 |
| RSC-1-1/TC-1-1-3/TC-1-1-7 | 00+260.7 | 0.0294 | 0.0184 | 0.0039 | 0.0072 |
| RSC-1-1/TC-1-1-4/TC-1-1-8 | 00+380.1 | 0.0184 | 0.0000 | 0.0064 | 0.0120 |
| RSC-1-2/TC-1-2-1/TC-1-2-2 | 00+2.00 | 0.0382 | 0.0308 | 0.0039 | 0.0035 |
| RSC-1-2/TC-1-2-3/TC-1-2-4 | 00+129 | 0.0308 | 0.0233 | 0.0045 | 0.0031 |
| RSC-1-2/TC-1-2-5/TC-1-2-6 | 00+245 | 0.0233 | 0.0182 | 0.0018 | 0.0033 |
| RSC-1-2/TC-1-2-7/TC-1-2-8 | 00+360 | 0.0182 | 0.0097 | 0.0053 | 0.0032 |
| RSC-1-2/TC-1-2-9 | 00+535 | 0.0097 | 0.0000 | 0.0097 | 0.0000 |
| RSC-1-3/TC-1-3-4 | 00+2.00 | 0.1012 | 0.0894 | 0.0118 | 0.0000 |
| RSC-1-3/TC-1-3-1/TC-1-3-5 | 00+123.6 | 0.0894 | 0.0627 | 0.0183 | 0.0083 |
| RSC-1-3/TC-1-3-2/TC-1-3-6 | 00+244.2 | 0.0627 | 0.0447 | 0.0074 | 0.0106 |
| RSC-1-3/TC-1-3-3/TC-1-3-7 | 00+514.3 | 0.0447 | 0.0298 | 0.0051 | 0.0099 |
| RSC-1-3/TC-1-3-8 | 00+755.5 | 0.0298 | 0.0094 | 0.0204 | 0.0000 |
| RSC-1-3/TC-1-3-9 | 00+914.9 | 0.0094 | 0.0000 | 0.0094 | 0.0000 |

#### Design of Turnout

Turnouts are also used to direct water from the supply canals into the laterals and farm ditches. Basic Consideration of the turnout design (TO)

- Sometimes a pipe structure is used and Stop logs or gates at the inlet structure or headwall are used to control the diverted flow

- If gate control is used the inlet structure or headwall can be eliminated.Sometimes a pipe turnout is equipped with a meter gate to measure flows

- The control sill level (SL) of the turnout shall be fixed from the governing flow profile in the parent canal (MOWR, 2002).

Figure 4-3 Typical Turnout  drawing

Table 4-10  Hydraulic Parameters of Turnout

| Canal Name | Chainage | Q (lit/sec) | D=d+fb (m) | B (m) | B1 (m) | D2=d2+fb (m) | Ldp (m) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RMC-1/TO-1 | 00+190 | 1.70 | 0.75 | 0.75 | 0.30 | 0.30 | 1.50 |
| RMC-1/TO-2 | 02+150 | 4.20 | 0.75 | 0.75 | 0.30 | 0.30 | 1.50 |
| RMC-1/TO-3 | 02+550 | 10.83 | 0.75 | 0.75 | 0.30 | 0.30 | 1.50 |
| LMC-1/TO-3 | 00+920 | 3.96 | 0.75 | 0.75 | 0.30 | 0.30 | 1.50 |
| LMC-1/TO-4 | 01+340 | 13.99 | 0.75 | 0.75 | 0.30 | 0.30 | 1.50 |
| LMC-1/TO-5 | 01+870 | 7.27 | 0.75 | 0.75 | 0.30 | 0.30 | 1.50 |
| LMC-1/TO-6 | 02+090 | 9.96 | 0.75 | 0.75 | 0.30 | 0.30 | 1.50 |

#### Design of Chute

Normally chutes are provided if the numbers of drops are dense with respect of distance. In such case a cute structure will be selected

Concrete and masonry Chute is provided on the secondary canal. The design is made using energy and Bernoulli’s theory.

Design of chute structures are almost the same with that of glacis drop except that energy loss in the chute is not negligible. Like glacis drop, chute also chute structure consists of an inlet transition, a control section, a chute section, an energy dissipater and an outlet transition. Chutes are suited to conveying water over longer distances, over flatter slopes, and through greater changes in grade than drops. The chute section generally follows reasonably closely to the original ground surface, avoiding deep cut or fill, and connects to the energy dissipater at the downstream end.

Design considerations for the transitions, control section and energy dissipater are similar with that of a glacis drop. For the chute section energy loss cannot be discounted. Or chutes less than about 9.1m (30 feet) long, friction in the chute may be neglected. Bernoulli’s equation is used to compute the flow variables at the bottom of the chute.

d1 +hV1 +Z=d2 +hV2, is solved by trial. The distance Z is the change in elevation in in the chute floor. For chutes longer than 9.1m (30 feet), friction losses are included and the equation becomes:

d1 + hv1 + Z = d2 + hv2 + hf

Quantity hf is the friction loss in the reach is equal to the average friction slope sf in reach times the length of the reach L.  The friction slope may be calculated using Manning’s equation with the appropriate value for Manning’s “n”.

Figure 4-4 typical chute structure

Table 4-11 chute hydraulic parameters

| Location | Chainage | Elevation |  |  | Chute Length(Lc) | Chute Height(Z) | Chute Width,Bc | Chute Depth,Dc | Basin Length(Ls) | Basin Width(Bs) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | A | B | C |  |  |  |  |  |  |
| RSC-1-1 | 0+3-0+119.6 | 1518.8 | 1506.9 | 1507.2 | 116.6 | 11.9 | 0.6 | 0.5 | 2.0 | 0.8 |
| RSC-1-1 | 0+126.6-0+240.2 | 1507.1 | 1502.4 | 1502.70 | 113.6 | 4.8 | 0.5 | 0.5 | 1.5 | 1.0 |
| RSC-1-1 | 0+245.2-0+510.2 | 1502.7 | 1499.36 | 1499.66 | 265.1 | 3.3 | 0.5 | 0.5 | 0.8 | 0.7 |
| RSC-1-1 | 00+516.3-00+752.5 | 1499.3 | 1496.04 | 1496.34 | 236.2 | 3.3 | 0.5 | 0.5 | 0.8 | 0.6 |
| RSC-1-1 | 00+758.5-00+845.2 | 1496.3 | 1493.99 | 1494.29 | 86.7 | 2.3 | 0.4 | 0.4 | 1.5 | 0.6 |
| RSC-1-1 | 00+917.9-01+022.6 | 1494.1 | 1487.15 | 1487.45 | 104.6 | 7.0 | 0.4 | 0.4 | 1.3 | 1.0 |
| RSC-1-2 | 00+16-00+125 | 1520.1 | 1516.51 | 1516.81 | 109.0 | 3.7 | 0.3 | 0.4 | 0.3 | 0.8 |
| RSC-1-2 | 00+131-00+243 | 1516.8 | 1513.57 | 1513.87 | 112.0 | 3.2 | 0.2 | 0.4 | 0.8 | 0.4 |
| RSC-1-2 | 00+247-00+357 | 1513.8 | 1510.54 | 1510.84 | 110.0 | 3.3 | 0.3 | 0.4 | 0.6 | 0.4 |
| RSC-1-2 | 00+537-00+572 | 1509.46 | 1508.76 | 1562.44 | 35.0 | 0.7 | 0.3 | 0.3 | 0.5 | 0.3 |
| RSC-1-3 | 00+17.9-00+78.6 | 1520.54 | 1518.20 | 1518.50 | 60.7 | 2.3 | 0.3 | 0.4 | 0.8 | 0.4 |
| RSC-1-3 | 00+144.3-00+210.9 | 1518.11 | 1515.89 | 1516.19 | 66.7 | 2.2 | 0.3 | 0.5 | 0.8 | 0.4 |
| RSC-1-3 | 00+245.8-00+257.7 | 1515.83 | 1515.23 | 1515.53 | 11.9 | 0.6 | 0.3 | 0.5 | 0.8 | 0.4 |
| RSC-1-3 | 00+264.7-00+378.1 | 1515.22 | 1510.17 | 1510.47 | 113.4 | 5.0 | 0.3 | 0.4 | 1.0 | 0.5 |
| LSC-1-1 | 00+20-00+116.2 | 1521.28 | 1515.93 | 1516.23 | 96.1 | 5.4 | 0.3 | 0.4 | 1.2 | 0.5 |
| LSC-1-1 | 00+123.2-00+134.2 | 1515.82 | 1514.83 | 1515.13 | 11.0 | 1.0 | 0.3 | 0.5 | 1.2 | 0.5 |
| LSC-1-1 | 00+184.2-00+205.3 | 1514.75 | 1511.25 | 1511.55 | 21.0 | 3.5 | 0.3 | 0.4 | 1.4 | 0.5 |
| LSC-1-1 | 00+209.3-00+288.4 | 1511.24 | 1502.35 | 1502.65 | 79.1 | 8.9 | 0.3 | 0.4 | 1.4 | 0.5 |
| LSC-1-1 | 00+293.4-00+408.5 | 1502.34 | 1495.79 | 1496.09 | 115.2 | 6.6 | 0.3 | 0.4 | 1.1 | 0.4 |
| LSC-1-1 | 00+412.5-00+512.7 | 1495.78 | 1492.28 | 1492.58 | 100.1 | 3.5 | 0.3 | 0.4 | 0.6 | 0.4 |
| LSC-1-1 | 00+531.7-00+590.8 | 1492.24 | 1490.27 | 1490.57 | 59.1 | 2.0 | 0.3 | 0.3 | 0.5 | 0.3 |
| LSC-1-1 | 00+616.8-00+647.8 | 1490.20 | 1489.43 | 1489.73 | 31.0 | 0.8 | 0.3 | 0.3 | 0.5 | 0.3 |
| LSC-1-1 | 00+665.6-00+714.9 | 1489.39 | 1488.37 | 1488.84 | 49.1 | 1.0 | 0.3 | 0.3 | 0.5 | 0.3 |
| LSC-1-1 | 00+772-00+794 | 1488.25 | 1487.55 | 1487.85 | 22.0 | 0.7 | 0.3 | 0.3 | 0.5 | 0.3 |
| LSC-1-2 | 00+10-00+118 | 1520.65 | 1512.00 | 1512.30 | 108.0 | 8.6 | 0.5 | 0.5 | 1.7 | 0.7 |
| LSC-1-2 | 00+122-00+238 | 1512.26 | 1507.39 | 1507.69 | 116.0 | 4.9 | 0.5 | 0.5 | 1.4 | 0.7 |
| LSC-1-2 | 00+242-00+358 | 1507.61 | 1501.35 | 1501.65 | 116.0 | 6.3 | 0.5 | 0.5 | 1.4 | 0.7 |
| LSC-1-2 | 00+362-00+478 | 1501.55 | 1486.35 | 1486.65 | 116.0 | 15.2 | 0.4 | 0.5 | 1.6 | 0.6 |
| LSC-1-2 | 00+482-00+599 | 1486.55 | 1482.74 | 1483.04 | 117.0 | 3.8 | 0.4 | 0.5 | 1.0 | 0.5 |
| LSC-1-2 | 00+602-00+662 | 1482.72 | 1481.50 | 1482.06 | 60.0 | 1.2 | 0.3 | 0.4 | 1.0 | 0.5 |
| LSC-1-2 | 00+747-00+795 | 1481.06 | 1480.04 | 1480.34 | 48.0 | 1.0 | 0.4 | 0.3 | 0.5 | 0.4 |

Figure 4-5 Typical chute Section drawing

#### Access Road

Except for some 1000ms, the site is accessible and the existing YAPI Merkezi weathered road can serve as an Access road to the head work site along and u/s of the main canal. It can be also used for easy follow up of the irrigation system. To construct the 1000m access road strip the top 0.2m thickness having 4m width.

#### Vertical Drop

Whenever the available natural ground slope is steeper than the designed bed slope of the channel, the difference is adjusted by constructing vertical 'falls' or 'drops' in the canal bed at suitable intervals.  The function of drop structures is to convey water from a higher to a lower elevation and to dissipate excess energy resulting from this drop.

Location of drop structure depends on:

- Topography of canal route and canal type

- Consider economy ('cost of excavation and filling) if the canal is not directly irrigating any area, in case of main canal. But if the canal irrigates any area, besides economy command area is also considered, in case distributaries canal

- The procedure is to fix the FSL required at the head of the off-taking channels and outlets and mark them on the L-section of the canal. The FSL of the canal can then be marked, as to cover all the commanded points, there by deciding suitable locations for falls in canal FSL, and hence, in canal beds.

- May also be influenced by the possibility of combining it with a bridge, regulator, or some other masonry work, since such combinations often result in economy and better regulation. When a fall is combined with a regulator and a bridge, it is called fall-regulator-with road bridge.

Hydraulic design includes determination of the basin size to safely dissipate the energy of the drop, and also a check on seepage length, scour and uplift. Structural design includes a check on stability of structural elements of the drop.

To avoid settlement of channels built on poorly compacted fill, bed of the channel is always in cut. For gradual slopes, large drops will result in excessive cut, and despite the saving in structure costs, will result in an expensive conveyance system. The optimum drop for gradually sloping land is likely to be around 0.6m to 1.0m. Transitions are required to link the drop section with the channel upstream and downstream. These should be symmetrical about the centerline of the drop. If the head loss is not an issue, these transitions may be abrupt.

Critical Section

- Width of drop,

- Unit discharge,

- Critical depth,

Standard methods of design for the stilling basin length downstream of the drop are briefly described below.  All are essentially empirical, although some incorporate elements of basic hydraulic theory.USBR give dimensions for two standard vertical drops: for flows less than 2m3/s, and for flows greater between 1.7m3/s and 2.8m3/s. These are discussed in Section 3.4: Check Drops.

Table 4-12 Drop hydraulic parameter

| Drop on | Chainage | Q | b | d | h | b1 | dc | L | t | a | bc | Ldp | Lup |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RMC-1 | 00+354.3 | 0.2 | 0.8 | 0.4 | 1.0 | 0.3 | 0.3 | 1.4 | 0.3 | 0.3 | 0.5 | 2.4 | 2.4 |
| RMC-1 | 00+685.7 | 0.2 | 0.8 | 0.4 | 1.3 | 0.3 | 0.3 | 1.6 | 0.3 | 0.3 | 0.5 | 2.4 | 2.4 |
| RSC-1-1 | 01+029.5 | 0.0 | 0.3 | 0.1 | 1.0 | 0.3 | 0.0 | 0.5 | 0.3 | 0.3 | 0.3 | 2.1 | 2.1 |

Figure 4-6 Typical USBR Type Vertical Drop Section drawing

#### Culvert

Many irrigation structures incorporate a culvert or a bridge in order to facilitate vehicular access within the scheme. For example, turnouts may have a culvert to take the flow through the parent channel bank, and checks may incorporate bridge or walkway decks.at these project the canal crosses YAPI MERKEZI roads at two points on the left and right of the borkena river that is at right the canal crosses at change of 680m and the left at change of 1110m.

Where a road crosses a channel at some distance from any other structure, it will be necessary to provide an independent culvert or bridge. Road crossings usually comprise either concrete pipe or box culverts to convey channel water under the road, or concrete slab bridge decks supported on concrete or masonry piers.

The choice between culvert and bridge will normally be made on economic grounds: for small flows pipe culverts are almost always cheaper. Concrete box culverts are suitable for larger flows (say more than about 3 m3/s).

Culverts may be designed to flow full, while bridge decks are always kept clear of the free water surface. Culverts fall into two main categories: box or rectangular culverts and circular or pipe culverts.

Standard designs for slab type bridge decks for farm road and farm foot bridges designed as simply supported reinforced concrete structures crossing clear spans of between 1.0m and 6.0m are shown on Figure below

#### Flume

When the discharging canal crosses Main River or gullies the design of flume is very important to bypass the flow to the required place.

Basic design consideration of flume

- Ideally to minimize the head loss through the flume a streamlined well designed inlet and outlet transition should be used

- A rectangular flume section should be hydraulically efficient with a maximum b/d ratio of 2

- A V2/V1 ratio is recommended to be 2 to 4, where V1 and V2 is the flow velocity in the canal and in the flume respectively

- The maxi. Froude number (F2) for the flume should be less than 0.7 to avoid flows near critical depth

- The flume slope should be set equal to the friction slope at design discharge

- The flume will flow at normal depth throughout its length

- The elevation of the inlet and outlet transitions be properly set with respect to the floor elevation of the flume

- If this is not done, either the upstream canal or the flume itself may be overtopped before the design discharge is reached.

- Ideally the outlet transition should be at a 10:1 divergence but could be as little as 6:1

- Inlet transition between a 7.5:1 to the minimum of 4.5:1

#### Super passage

Super passage is like drainage aqueduct where the drainage water is carried through on RCC open duct supported on piers and abutments over the canal. There should be sufficient clearance between FSL of the canal and the bottom of the RCC duct.

Super passage is like a masonry aqueduct, but the drainage water is carried in trough supported on piers and the canal passes below it. There should be sufficient head b/n the F.S.L of the canal and the underside of the drainage trough.

# Operation and Maintenances

## Introduction

Currently Many modern irrigation facilities are being constructed by Government and nongovernmental organization. These facilities might be used by farmers, and /or by WUA. They know traditional way and previous facilities very well, but they may be newer the new facilities. Even some of them know nothing about irrigation facilities. So, the training for proper operation and maintenance is needed. But only the training is not enough because the training term is short to catch up the whole and sometimes responsible person is changed. Technique for operation and maintenance will be mastered through training and experience. The base for the training and getting the experience is needed for each scheme. Thus the operation and maintenance manual of each scheme should be prepared by ADSWE before handing over the irrigation facility to the community (WUC/WUA) to guide on how to operate and how to maintain. It will be the base of the training and experience sharing. Thus, this chapter will cover in the development of operation and maintenance of Borkena Terfo small scale irrigation project.

This topic is made for proper operation and maintenance of Borkena Terfo small scale gravity irrigation scheme (hereinafter referred to as the “Borkena Terfo scheme”). At Borkena Terfo scheme, Construction of irrigation facilities is not continued at present, and there is no experience of operation and maintenance. This topic should be revised by the experience at Borkena Terefo scheme and during construction.

## Characteristic of Borkena Terfo scheme

Borkena Terfo scheme has two Characteristics that will be taken care at operation and maintenance time.

- Flow contamination of Borkena Terefo river Irrigation type of Borkena Terfo scheme is gravity irrigation. Flow contamination of Borkena Terefo river is remarkable. It is difficult to operate some facilities according to this flow contamination.

- Feature of land of Borkena Terefo has steep slope and soil is erodabel. It is easy to cause erosion in these features.

## Important notice for operation and maintenance at Borkena Terfo scheme

By the characteristic of Borkena Terfo scheme, it is necessary to take care of the overflow canal. Overflow water makes not only erosion of farm land but also destroys facilities. For taking care of the overflow, it is very important to operate each gate and to control amount of intake water properly.

Basic stance for operating is below;

- Don’t take extra water from river

- Keep the way that extra water can go back to river

## Outline of Borkena Terfo scheme

- Benefit Area: 250ha

- Beneficiary house hold: 387HHS

- Main crop: Sorghum, Maize, Haricot bean

- Irrigation type: Gravity, the river is continuous flow throughout the year

- Type of Water resources: Only river flow

- Amount of intake water: 0.49m3/s

## Canal operating system

For proper irrigation water management, it is highly advisable to run necessary amount of water in any canal at its design capacity. In the present Borkena Terfo irrigation system branch canals are provided which convey water to canals. The capacity of each canal varies depending upon the area of farm land they are irrigating

## Facilities of Borkena Terfo Scheme

### Headwork

Purpose: To take water from river

Content: Weir, Sand sluice ×3, Intake, Wall, Spillway, Regulating works, Access for maintenance

| Item NO. | Component Structures | Function |
| --- | --- | --- |
| 1 | Weir | Keep the water level |
| 2 | Guide Wall | Protect the bank |
| 3 | Intake | Take water to supply canal |
| 4 | Under sluice | Flush sediment in front of intake |
| 5 | Spillway/Escape | Release extra water to river |
| 6 | Regulating works | Regulating works Cut the extra water |

Table 5-1 Component Structure of Wier

### Main Canal

- Amount of intake water: 0.39m3/s

- Purpose: To bring and deliver water

- Main canal Type 1(Left): Masonry bed and Wall

- Main canal Type 2(Right): Masonry bed and Wall

### Secondary canal, Tertiary canal

- Purpose: To bring and deliver water

- Content: gate, Division works, Turnout Drop, made by masonary.

## Operation and Maintenance of Head work

### Under sluice

Purpose of facility It will be silted up at upstream of weir. If it is possible to take water smoothly, this situation is no problem. To take water from the intake smoothly, Sand sluice is made. Sand sluice removes sediment in front of intake and make water way for taking water smoothly. The structure of under sluice are shown in the following table.

| Item NO. | Component Structures | Description |
| --- | --- | --- |
| 1 | Sand sluice way | Wide: 1m, Depth: 1m, Length: upstream of gate 2m, downstream of gate 2m |
| 2 | Guide wall | Thickness: upstream 30cm, downstream 30cm, Length: upstream 5.8m, downstream 8.15m, Height: around 5.25m |
| 3 | Gate | Wide:1.0m, Height:1.0m, Thickness:6mm, Weight: around 120kg, Made by iron, operate by spindle |
| 4 | Operation Slab | 1.35m×1.65mX0.2m Made by reinforced concrete |
| 5 | Divide Wall | 1mx7..2mx5.55m masonry wall |
| 6 | Breast Wall | 1.35m×4.25mX0.2m Made by reinforced concrete |

Table 5-2 Component Structure of Under Sluice

Operation of Under Sluice gate

For taking water from intake, the gate should be closed. When there is enough water at irrigation period, it is better to open the gate in no trouble for taking water. Because the difference between inlet and base of sand sluice is small, it is easy to silt up. If there is not enough water in the river, the gate should be closed to get required amount of water from the intake. And when the gate is opened, it is better that its open is 50cm.In this river, there is no stone over than 50cm, 50cm open is enough to flush silt.

Point of Maintenance

Remove drifting wood and dust This Sand sluice wide is only 1m. When the gate is open, this sand sluice will be disturbed by some big drifting wood and dust. In case of this, it is very dangerous to remove drifting wood and dust during flood, if the person falls down into the flood, the person can’t escape. . It is necessary to remove drifting wood when the gate is open, and to remove it as soon as possible in safety situation.

Gate, Operation Slab and Breast Wall

Gate is made by iron. Iron rust and become weak. So the protection to rust is needed. It is necessary to paint by corrosion inhibitor etc. when the existing paint has come off. Especially take care of the corrosion of operation slab and breast wall. Because the change is difficult.

### Intake

Purpose of facility:-For taking water and minimizing silt/sand which is entering to the canal.

The components of Regulating works are below;

| Item NO. | Component Structure | Descrption |
| --- | --- | --- |
| 1 | Wall | Height:5.25m |
| 2 | Intake mouth Wide: | Wide: 1.0m, Height:0.6m |
| 3 | Gate | Wide: 1.0m, Height :0.7m, Thickness:6mm |
| 4 | Weight: | around 120kg |
| 5 | Operation place | 1.35m×1.65mX0.2m Made by reinforced concrete |
| 6 | Breast Wall | 1.35m×3.7mX0.2m Made by reinforced concrete |
| 7 | Trash Rack | Weight:0.65Kg dim12 bar |

Table 5-3 Component Structure of Intake

Operation of Intake gate

Open the gate when irrigation water is required. When flood comes, the gate should be closed to minimize entering silt and sand into the canal.

Gate, Operation Slab and Breast Wall

Gate is made by iron. Iron rust and become weak. So the protection to rust is needed. It is necessary to paint by corrosion inhibitor etc. when the existing paint has come off. Especially take care of the corrosion of operation slab and breast wall. Because the change is difficult

### Operation and maintenance of Lined Main Canal

Purpose of facility: -To bring and deliver water

The components of Regulating works are below;

| Item NO. | Component Structures | Description |
| --- | --- | --- |
| 1 | Primary Main canal Wall and bed getting water from the HW | Height:1.0m, made by masonry Thickness :0.3m, made by masonry |
| 2 | Left Main canal One Bed getting water from the PMC to the left of the main borkena terfo river to irrigate left command area | Height:1.0m, made by masonry Thickness :0.3m, made by masonry |
|  | Right Main canal One Bed getting water from the PMC to the right of the main borkena terfo river to irrigate right command area | Height:1.0m, made by masonry Thickness :0.3m, made by masonry |

Table 5-4 Component Structure of Main Canals

Point of Maintenance

It is easy to silt up by the characteristics. It is necessary remove sediment to keep capacity regularly. Borkena Terefo have to corroborate to maintain main canal from Headwork’s to diversion facility.

Diversion facility

Purpose of facility:- Divide the water to each secondary canal and territory canals

The gate should be operated According to water use.

Point of Maintenance:-Take care of the part of joint with soil canal. There is difference in level, it is easy to erosion.

### Operation and maintenance of Secondary and Tertiary Canal

Purpose of facility; -Bring and manage water

Point of Maintenance

Canal :-Because of made by soil, it is necessary draining and mowing to keep capacity regularly. Take care of overflow and leakage. These will bring erosion and facilities broken. When these situations happen, the measure like raising wall and filling mortar should be taken as soon as possible. Sediment should be dredged for bringing water smoothly and preventing overflow.

### Record of operation and maintenance

By the record of gate operation and water depth, the amount of using water is known. This data and harvest will tell the proper amount of water. Because Borkena Terfo beneficiaries want to get more water, there is a possibility to do more proper water use. And when some problem happens, the proper gate operation is known. Maintenance record like dredging work of canal will be used next year’s plan. And also it is used improving sand sluice operation. There are two water users groups in Borkena Terfo scheme getting water from the same river. Those groups have to share limited water resources equally. To consider equal ater distribution, record of operation is very important. raft of record format is attached at end of this manual, but if it is necessary, WUA/WUC can add more information

### The structure for operation and maintenance

Water management and maintenance are belonged to Water user association (WUA/WUC). Water using plan and maintenance plan are made by WUA/WUC. According to these plan and bylaw operating and maintenance are done.

### Maintenance procedure, required materials and tools

Necessary maintenance work procedure and required materials and tools for each work are mentioned below.

Removing drifting wood and others on the Under sluice gate

- Check the river condition. If the river condition is safety, removing the drifting wood and others can be started. If the river condition is dangerous,.

- Remove drifting wood and others by hand, sickles. If drifting material is big

- and difficult to remove, handsaw/axe has to be prepared to cut.

- Check the sand sluice gate condition after removing drifting wood and others. If the gate can be operated smoothly, there is no problem. If the gate cannot be operated smoothly, the gate itself needs maintenance.

Painting

- Remove rust by wire brush and sand paper.

- Remove dust from the surface of iron

- Paint by brush three times. Paint should be rust preventive

Greasing

- Remove dust from the spindle

- Put grease on the spindle

- Operate gate up and down to put grease

Dredging/desilting work from the main canal

- Close the intake gate and Open the sand sluice gate on the main canal to stop water entering to the main canal.

- Wait some days the soil in the main canal until to be dry.

- Remove soil from the canal by using hoe, shovel. If amount of sediment is not

- so much, it is possible to flush sediment with water through sand sluice gate

Repairing crack on the concrete structure

- Clean the surface of canal structure to find crack clearly

- Put chalk to make clear crack line

- Chisel crack to be U shape ditch (Width: 10-50mm, Depth: 10-50mm) by chisel and hummer

- Remove dust from the U shape ditch

- Mix mortar and put mortal into the U shape ditch. Cement, Sand, Bucket (to keep water for mixing mortar), trowel, shovel are required. Mixing ratio of mortar is 1 (cement) :3 (sand). Procedure of mortar mixing is shown on Mortar work.

- Cure the mortar at least 2 days after the casting morta

Dredging/desilting from earthen canal

- Start Desilting with shovels, hoe and pickaxe. Removed soil should not put on the canal bank, because the soil comes into the canal during rainy season.

- Continue work until to be design canal shape.

Concrete work

- Prepare platform to mix concrete on it.

- Put sand and cement according to the mix ratio (1 (cement):2 (sand):4 (aggregate) for plain concrete (C-15), 1:2:3 for reinforced concrete (C-20)) on the platform. Measurement box (L: 50cm, W: 40cm, D: 18cm) should be prepared.

- Spread the sand evenly on the platform.

- Dump cement on sand and spread evenly.

- Mix the sand & cement thoroughly with shovel/hoe until it is of even color & free from streaks.

- Spread aggregate in another place of the platform by shovel/hoe and spread the sand-cement mixer on it.

- Thoroughly mix the whole mass by shovel/hoe and turning over by twist from center to side then back to the center and again to the sides.

- Make a hollow in the middle of the mixed materials to add water. water-cement ratio should be 50% in weight

- Add required water gradually and turn the materials from side to center with spade. Continue mixing until all material is mixed well. Crack Make U shape ditch by Chisel Depth: 10-50mm Width: 10-50mm

- Cast concrete to the place where needs repair and compact concrete by vibrator/wooden stick. Buckets are needed to bring concrete to the casting site, if there is some distance from the mixing place.

- Cure the casted concrete at least 5 days after casting concrete.

- Finish surface by trowel

Mortar work

- Prepare platform (like. CIS) to mix mortar on it.

- Put sand and cement according to the mix ratio (1 (cement):3 (sand)) on the platform. Measurement box (L: 50cm, W: 40cm, D: 18cm) should be prepared. Water-cement ratio should be 50% in weight.

- Mix sand and cement until it is of even color & free from streaks by shovels/hoes.

- Make hallow on the surface of the mixed material to add water. Bucket should be prepared

- Add water gradually and mix.

- Cast mortar by trowel where the mortal is needed.

- Cure the mortar at least 2 days after the casting mortar

### Possible organization or groups responsible for the work

The organizations who have responsibility for Borkena Terfo SSIP are listed below. At first Water users groups have to implement their responsibility. If the groups find difficulty to solve problems which is over their capacity, they have to request support to concerned body.

| S.NO. | Organization | Responsibility |
| --- | --- | --- |
| 1 | 1.Water users group for Kebel- 01 (123.53ha) 2.Water users group for Kebel-15 (126.48ha) | - Implement by-laws properly - Collect O&M fee and use properly for scheme operation and maintenance - Implement proper water management - Implement proper Operation and maintenance activities to use water efficiently and effectively and to use facilities long period with good condition (by following Operation and Maintenance Manual) - Following the instruction which is given by OIDA - Reporting result of monitoring by WUA/WUC to the concerned body - Share limited water resource equally among three - water users groups |
| 2 | Kalu Woreda Irrigation Development Office (Including DA) | - Technical support of Irrigation water supply to the Users - Extension services and Administration of Irrigaiton water on the farm land - Facilitation of community mobilization and follow up and strengthening - According to the rule of land use, guide technical support if necessary |
| 3 | Kalu Woreda Cooperative Office | - Establishment of Cooperative society - Technical support of Cooperative society - Quality seed supply - Input supply |
| 4 | Kalu Woreda Agriculture Office | - Technical advice for farming - Watershed management |
| 5 | Kalu Woreda Rural Land and Environmental Office | - Land distribution issues |
| 6 | Kalu Wereda Agricultural Research Center | - Technology transfer |

Table 5-5 Operation and Maintenance responsible groups/Organization

### Way of communication

The ways of communication are mentioned below. If it is necessary, the way have to be changed according to the actual implementation

- Meeting time: Every quarter (Farmers have to set meeting time. It has to be defined time with strict rules)

- Place: near the scheme (there is no office, farmers have to decide the place to hold meeting)

- Monitoring method: Observing facility condition and others, checking the prepared record for operation and maintenance, filling monitoring format

- Reporting: by using prepared record O&M and prepared monitoring record to the necessary organization.

- Requesting: By letter. WUA/WUC has to prepare a letter to requesting support from concerned body. On the letter, required support items (e.g. technical support, material, quantity) and timing to get support should be mentioned on the letter clearly

### Trainings

Before handing over the project to WUA/WUC, training for Operation and maintenance by using prepared manual has to be implemented to WUA/WUC committee members and operators of irrigation facilities at least once to make understanding of O&M activities in the scheme clearly.

# Bill of Quantity and Cost Estimation

The preparation and subsequent use of bills of quantities on construction projects is the major process involving measurement techniques. The bill of quantities (measurements of work’s specification) is prepared from the drawings by the quantity surveyor. It has to be made in accordance with “Standard Technical Specifications Method of Measurements for Construction of Buildings” by BaTCoDA. Normally, it is very essential to develop an excel sheet to compute the earth works and also other items. Here, a general, headwork and infrastructure item of works are listed.

Some uses of bill of quantities

- To measure the work contained in the construction or alteration of building works

- in a systematic and standard manner in order to obtain competitive tenders from contractors

- To assist in the preparation of valuations of work in progress in order to make stage payments to the contractor

- To assist the contractor in planning resources such as materials, labor and plant

- To assist the valuations of variations occurring during the progress of the project

- To assist in the preparation of the final account at the completion of the project

Table 5-1 General Item(Bill-1) BOQ

| Item No | Description | Unit | Quantity | Rate Birr | Amount Birr |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Allow for mobilization Including all necessary blasting machines and equipment's | L.S | 1 | 250,000.000 | 250,000.00 |
| 1.2 | Allow for demobilization | L.S | 1 | 150,000.000 | 150,000.00 |
| 1.3 | Allow for consultant's camp and facilities =4*5m2 , Living rooms & offices for supervision key personnel, CIS and Interminably painted chip wood wall, Masonry floor cement screened and well ventilated room complete with doors and windows. | L.S | 2 | 65,000.000 | 130,000.00 |
| 1.4 | Allow for contractor's camp and facilities =4*5m2 , Living rooms & offices for construction key personnel, CIS and Interminably painted chip wood wall, Masonry floor cement screened and well ventilated room complete with doors and windows. | No | 4 | 65,000.000 | 260,000.00 |
| 1.5 | 5*5m2, Store constructed from CIS with doors and windows, Masonry floor cement screened | No | 1 | 30,919.488 | 30,919.49 |
| 1.6 | Barded wire fence 60*20m and 1.5m high treated timber post complete with 3m wide gate and a CIS grad house (1.5*2m) | LS | 1 | 14,648.742 | 14,648.74 |
| 1.7 | 3*4m2, Toilet and Shower construction from Masonry floor cement screened | No | 1 | 39,375.000 | 39,375.00 |
| 1.8 | 4*5m2, cafe construction from from CIS for roof & wall and internally painted chip wood wall & ceilings, with hardcore filled cement screed floor. | No | 1 | 65,000.000 | 65,000.00 |
| 1.9 | Allow for temporary access road to site | km | 1 | 20,000.000 | 20,000.00 |
| 1.11 | Dewatering of open trenches and excavations, pumps | LS | 1 | 23,310.000 | 23,310.00 |
| 1.12 | Provide project indicator post starting from the construction time | LS | 1 | 10,000.000 | 10,000.00 |
| 1.13 | Provision of as built drawings for the project | LS | 1 | 15,000.000 | 15,000.00 |
|  | Total Cost with out Vat |  |  |  | 1,008,253.23 |
|  | Total cost with vat |  |  |  | 1,159,491.22 |

Table 5-2 Headwork(Bill-2) BOQ

| S. No | Description | Unit | Quantity | Unit Rate(EBR) | Amount(EBR) |
| --- | --- | --- | --- | --- | --- |
| 2.1 | Weir Body and Apron |  |  |  |  |
| 2.1.1 | Excavation of river boulders to depth not exceeding 1.5m | m3 | 640.82 | 101.65 | 65137.75 |
| 2.1.2 | Hard rock excavation | m3 | 48.45 | 500.00 | 24225.00 |
| 2.1.3 | Fractured rock excavation | m3 | 22.10 | 254.90 | 5633.29 |
| 2.1.4 | C-10 Lean concrete including mixing, placing, vibrating and curing | m3 | 31.19 | 2406.25 | 75038.91 |
| 2.1.5 | Cyclopian Concrete including mixing, placing, vibrating and curing | m3 | 212.80 | 2308.00 | 491130.44 |
| 2.1.7 | Backfill and Compaction Using Excavated Material | m3 | 396.84 | 77.42 | 30723.46 |
|  | Sub Total |  |  |  | 691888.84 |
| 2.2 | Divide Wall |  |  |  |  |
| 2.2.1 | Excavation of river boulders to depth not exceeding 1.5m | m3 | 27.45 | 101.65 | 2790.24 |
| 2.2.2 | Hard rock excavation | m3 | 3.20 | 500.00 | 1600.00 |
| 2.2.3 | Fractured rock excavation | m3 | 2.56 | 254.90 | 652.54 |
| 2.2.4 | C-10 Lean concrete including mixing, placing, vibrating and curing | m3 | 2.75 | 2406.25 | 6605.16 |
| 2.2.5 | Masonry wall construction using 1:3 mortars ratio for divide wall of any height with dimensions as indicated in the drawing. Price should include scaffolding. | m3 | 83.27 | 2122.46 | 176726.72 |
| 2.2.6 | Plastering ( three coats ) with 1:3 cement mortar ratio | m2 | 146.88 | 97.71 | 14352.17 |
| 2.2.7 | Backfill and Compaction Using Excavated Material | m3 | 13.73 | 77.42 | 1062.60 |
|  | Sub Total |  |  |  | 203789.44 |
| 2.3 | Guid and Wing Wall |  |  |  |  |
| 2.3.1 | Excavation of ordinary soil to depth not exceeding 1.5m | m3 | 605.20 | 100.57 | 60864.86 |
| 2.3.2 | Hard rock excavation | m3 | 33.40 | 500.00 | 16700.00 |
| 2.3.3 | Fractured rock excavation | m3 | 12.10 | 254.90 | 3084.29 |
| 2.2.4 | C-25 Lean concrete including mixing, placing, vibrating and curing | m3 | 121.54 | 3276.62 | 398227.20 |
| 2.3.4 | Masonry wall construction using 1:3 mortars ratio for guid and wing wall of any height with dimensions as indicated in the drawing. Price should include scaffolding. | m3 | 452.81 | 2122.46 | 961076.92 |
| 2.3.5 | Plastering ( three coats ) with 1:3 cement mortar ratio | m2 | 219.77 | 97.71 | 21474.02 |
| 2.3.6 | Backfill and Compaction Using Excavated Material | m3 | 144.05 | 77.42 | 11152.78 |
|  | Sub Total |  |  |  | 1472580.09 |
| 2.4 | Breast Wall For Intake |  |  |  |  |
| 2.4.1 | C-25 concrete including mixing, placing, vibrating and curing | m3 | 1.17 | 3276.62 | 3833.64 |
| 2.4.2 | Reinforcement bars ø12mm @100 mm c/c spacing (bending, cutting , placing & tying with construction wire) | Kg | 11.20 | 76.21 | 853.56 |
| 2.4.3 | Formwork | m2 | 7.60 | 507.99 | 3860.72 |
|  | Sub Total |  |  |  | 8547.93 |
| 2.5 | Breast Wall For Undersluice |  |  |  |  |
| 2.5.1 | C-25 concrete including mixing, placing, vibrating and curing | m3 | 1.44 | 3276.62 | 4728.16 |
| 2.5.2 | Reinforcement bars ø12mm @100 mm c/c spacing (bending, cutting , placing & tying with construction wire) | Kg | 12.45 | 76.21 | 948.83 |
| 2.5.3 | Formwork | m2 | 3.50 | 507.99 | 1777.97 |
|  | Sub Total |  |  |  | 7454.95 |
| 2.5 | Operation Slab |  |  |  |  |
| 2.5.1 | C-25 concrete including mixing, placing, vibrating and curing | m3 | 0.83 | 3276.62 | 2713.04 |
| 2.5.2 | Reinforcement bars ø12mm @100 mm c/c spacing (bending, cutting , placing & tying with construction wire) | Kg | 9.12 | 76.21 | 695.04 |
| 2.5.3 | Formwork | m2 | 4.70 | 507.99 | 2387.55 |
|  | Sub Total |  |  |  | 5795.64 |
| 2.6 | Undersluice |  |  |  |  |
| 2.6.1 | Excavation of river boulders to depth not exceeding 1.5m | m3 | 4.35 | 100.57 | 437.48 |
| 2.6.2 | Hard rock excavation | m3 | 3.70 | 500.00 | 1850.00 |
| 2.6.3 | Fractured rock excavation | m3 | 2.80 | 254.90 | 713.72 |
| 2.6.4 | C-10 Lean concrete including mixing, placing, vibrating and curing | m3 | 1.16 | 2406.25 | 2779.22 |
| 2.6.5 | Cyclopian Concrete including mixing, placing, vibrating and curing | m3 | 3.85 | 2308.00 | 8885.79 |
| 2.6.6 | Backfill and Compaction Using Excavated Material | m3 | 7.70 | 77.42 | 596.14 |
|  | Sub Total |  |  |  | 15262.35 |
|  | Trashrack |  |  |  |  |
|  | Reinforcement bars ø12mm @100 mm c/c spacing (bending, cutting , placing & tying with construction wire) | Kg |  |  |  |
|  | Sub Total |  |  |  | 0.00 |
| 2.7 | Gate |  |  |  |  |
| 2.7.1 | Offtake Gate | Psc | 1.00 | 20000.00 | 20000.00 |
| 2.7.2 | Undersluice Gate | Psc | 1.00 | 25000.00 | 25000.00 |
|  | Sub Total |  |  |  | 45000.00 |
|  | TOTAL |  |  |  | 2,450,319.25 |
|  | VAT(15%) |  |  |  | 367,547.89 |
|  | GRAND TOTAL |  |  |  | 2,817,867.14 |

Table 5-3 Infrastructure(Bill-3) BOQ

| ITEM.NO. | ITEM OF WORK | UNITE | QUANTITY | UNITE PRICE | AMOUNT (ETH. BIRR) |
| --- | --- | --- | --- | --- | --- |
| 3 | CANALS AND CANALS INFRASTRUCTURES |  |  |  |  |
| 3.1 | Primary Canal (PM-1) |  |  |  |  |
| 3.1.1 | Top soil Clearing and grubbing to a maximum depth of 20cm as per the design and to the satisfaction of the Engineer. | m2 | 1245.12 | 13.95 | 17369.44 |
| 3.1.2 | Ordinary soil excavation | m3 | 6266.77 | 100.57 | 630249.06 |
| 3.1.3 | Backfilling an compaction using excavated materials | m3 | 2028.66 | 77.42 | 157060.61 |
| 3.1.5 | Masonry lining and wall construction (retaining wall) using 1:3 mortars for canals of any height with dimensions as indicated in the drawing. | m3 | 425.21 | 2122.46 | 902484.58 |
| 3.1.6 | Plastering ( three coats ) with 1:2 cement mortar ratio | m2 | 1417.36 | 97.71 | 138494.88 |
| Subtotal |  |  |  |  | 1,845,658.57 |
| 3.2 | Right Main Canal (RMC-1) |  |  |  |  |
| 3.2.1 | Top soil Clearing and grubbing to a maximum depth of 20cm as per the design and to the satisfaction of the Engineer. | m2 | 5376.61 | 13.95 | 75003.66 |
| 3.2.2 | Ordinary soil excavation | m3 | 3714.40 | 100.57 | 373557.21 |
| 3.2.3 | Weathered Rock Excavation | m3 | 976.30 | 254.90 | 248858.87 |
| 3.2.4 | Backfilling an compaction using excavated materials | m3 | 9021.17 | 77.42 | 698428.74 |
| 3.2.5 | Masonry lining and wall construction (retaining wall) using 1:3 mortars for canals of any height with dimensions as indicated in the drawing. | m3 | 2134.21 | 2122.46 | 4529787.35 |
| 3.2.6 | Plastering ( three coats ) with 1:2 cement mortar ratio | m2 | 5114.05 | 97.71 | 499712.13 |
| Subtotal |  |  |  |  | 6,425,347.95 |
| 3.3 | Left Main Canal (LMC-1) |  |  |  |  |
| 3.3.1 | Top soil Clearing and grubbing to a maximum depth of 20cm as per the design and to the satisfaction of the Engineer. | m2 | 6951.25 | 13.95 | 96969.96 |
| 3.3.2 | Ordinary soil excavation | m3 | 5953.30 | 100.57 | 598723.38 |
| 3.3.3 | Weathered Rock Excavation | m3 | 356.15 | 254.90 | 90782.97 |
| 3.3.4 | Backfilling an compaction using excavated materials | m3 | 7302.88 | 77.42 | 565396.66 |
| 3.3.5 | Masonry lining and wall construction (retaining wall) using 1:3 mortars for canals of any height with dimensions as indicated in the drawing. | m3 | 2319.82 | 2122.46 | 4923728.17 |
| 3.3.6 | Plastering ( three coats ) with 1:2 cement mortar ratio | m2 | 7732.73 | 97.71 | 755593.11 |
| Subtotal |  |  |  |  | 7,031,194.26 |
| 3.4 | Secondary Canals (SC) |  |  |  |  |
| 3.4.1 | Top soil Clearing and grubbing to a maximum depth of 20cm as per the design and to the satisfaction of the Engineer. | m2 | 747.49 | 13.95 | 10427.46 |
| 3.4.2 | Ordinary soil excavation | m3 | 2617.07 | 100.57 | 263198.24 |
| 3.4.3 | Backfilling an compaction using excavated materials | m3 | 6271.73 | 77.42 | 485563.71 |
| 3.4.4 | Masonry lining and wall construction (retaining wall) using 1:3 mortars for canals of any height with dimensions as indicated in the drawing. | m3 | 1186.52 | 2122.46 | 2518342.56 |
| 3.4.5 | Plastering ( three coats ) with 1:2 cement mortar ratio | m2 | 4219.48 | 97.71 | 412300.17 |
| Subtotal |  |  |  |  | 3,689,832.14 |
| 3.5 | Teritery Canals (TC) |  |  |  |  |
| 3.5.1 | Ordinary earth excavation | m3 | 4115.72 | 100.57 | 413917.64 |
| 3.5.2 | Backfilling an compaction using excavated materials | m3 | 80.85 | 77.42 | 6259.55 |
| Subtotal |  |  |  |  | 420,177.19 |
| 3.6 | Drop |  |  |  |  |
| 3.4.1 | Masonry lining and wall construction (retaining wall) using 1:3 mortars for canals of any height with dimensions as indicated in the drawing. | m3 | 3.74 | 2122.46 | 7930.09 |
| 3.4.2 | Plastering ( three coats ) with 1:2 cement mortar ratio | m2 | 15.02 | 97.71 | 1467.80 |
| Sub total |  |  |  |  | 9,397.89 |
| 3.7 | Chute |  |  |  |  |
| 3.5.1 | Top soil Clearing and grubbing to a maximum depth of 20cm as per the design and to the satisfaction of the Engineer. | m2 | 760.78 | 13.95 | 10612.82 |
| 3.5.2 | Ordinary soil excavation | m3 | 2657.84 | 100.57 | 267299.29 |
| 3.5.3 | Backfilling an compaction using excavated materials | m3 | 5381.45 | 77.42 | 416637.53 |
| 3.5.4 | Masonry lining and wall construction (retaining wall) using 1:3 mortars for canals of any height with dimensions as indicated in the drawing. | m3 | 623.25 | 2122.46 | 1322816.11 |
| 3.5.5 | Plastering ( three coats ) with 1:2 cement mortar ratio | m2 | 2089.47 | 97.71 | 204169.86 |
| 3.5.6 | Reinforcement bars ø12mm @ c/c 200 mm spacing (bending, cutting , placing & tying6with construction wire) for chute bed as per the drawing | Kg | 27249.28 | 72.96 | 1988170.44 |
| 3.5.7 | Reinforced C-25 concrete as per the drawing. Price should include formwork. | m3 | 717.26 | 3276.62 | 2350172.37 |
| Subtotal |  |  |  |  | 6,559,878.42 |
| 3.8 | Division Box |  |  |  |  |
| 3.6.1 | Masonry lining and wall construction using 1:3 mortars for canals of any height with dimensions as indicated in the drawing. | m3 | 82.79 | 2122.46 | 175714.72 |
| 3.6.2 | 30cm Thick stone pitching | m2 | 29.49 | 334.87 | 9874.06 |
| 3.6.3 | Plastering ( three coats ) with 1:2 cement mortar ratio | m2 | 116.87 | 97.71 | 11419.31 |
| 3.6.4 | C-10 Lean Concret | m3 | 1.87 | 2406.25 | 4504.50 |
| 3.6.5 | Iron sheet metal(30*30*4mm) thick gate as per the drawings | PCS | 107.00 | 2200.00 | 235400.00 |
| Subtotal |  |  |  |  | 436,912.59 |
| 3.9 | Footpath |  |  |  |  |
| 3.7.1 | Reinforced C-25 concrete as per the drawing. Price should include formwork. | m³ | 9.60 | 3276.62 | 31455.55 |
| 3.7.2 | Masonry lining and wall construction (retaining wall) using 1:3 mortars of any height with dimensions as indicated in the drawing | m³ | 75.38 | 2122.46 | 159996.42 |
| 3.7.3 | Reinforcement bars ø16mm @ c/c 250 mm spacing (bending, cutting , placing & tying6with construction wire) for manhole, inlet and out let | Kg | 6914.56 | 72.96 | 504486.30 |
| 3.7.4 | C-10 Lean Concret | m³ | 75.75 | 2406.25 | 182269.83 |
| 3.7.5 | Plastering ( three coats ) with 1:2 cement mortar ratio | m2 | 86.72 | 97.71 | 8473.23 |
| Subtotal |  |  |  |  | 886,681.33 |
| 3.10 | Turnout |  |  |  |  |
| 3.10.1 | Masonry lining and wall construction (retaining wall) using 1:3 mortars for canals of any height with dimensions as indicated in the drawing. | m3 | 3.24 | 2406.25 | 7796.25 |
| 3.10.2 | 30cm Thick stone pitching | m2 | 15.12 | 334.87 | 5063.23 |
| 3.10.3 | Plastering ( three coats ) with 1:2 cement mortar ratio | m2 | 5.94 | 2200.00 | 13068.00 |
| 3.10.4 | C-10 Lean Concret | m3 | 4.86 | 2406.25 | 11694.38 |
| 3.10.5 | Iron sheet metal(30*30*4mm) thck gate as per the drawing | PCS | 6.00 | 2200.00 | 13200.00 |
| Subtotal |  |  |  |  | 50,821.86 |
| 3.11 | Flume |  |  |  |  |
| 3.11.1 | Ordinary soil excavation | m3 | 91.52 | 100.57 | 9204.61 |
| 3.11.2 | Backfilling an compaction using excavated materials | m3 | 430.29 | 77.42 | 33313.50 |
| 3.11.3 | Masonry lining and wall construction (retaining wall) using 1:3 mortars for canals of any height with dimensions as indicated in the drawing. | m3 | 57.15 | 2122.46 | 121298.65 |
| 3.11.4 | Plastering ( three coats ) with 1:2 cement mortar ratio | m2 | 127.00 | 97.71 | 12409.62 |
| 3.11.5 | Reinforcement bars (bending, cutting , placing & tying6with construction wire) as per the drawing |  |  |  |  |
| 3.11.5.1 | Reinforcement bar Ø30 | Kg | 2978.60 | 78.57 | 234037.96 |
| 3.11.5.2 | Reinforcement bar Ø24 | Kg | 485.90 | 78.57 | 38178.69 |
| 3.11.5.3 | Reinforcement bar Ø20 | Kg | 497.28 | 78.57 | 39072.85 |
| 3.11.5.4 | Reinforcement bar Ø16 | Kg | 345.80 | 72.96 | 25229.57 |
| 3.11.5.6 | Reinforcement bar Ø12 | Kg | 937.89 | 72.96 | 68428.45 |
| 3.11.5.7 | Reinforcement bar Ø10 | Kg | 607.79 | 72.96 | 44344.12 |
| 3.11.6 | C-25 concrete slab of thickness indicated on the drawing. Price should include formwork. | m3 | 77.98 | 3276.62 | 255509.67 |
| 3.11.7 | C-10 Lean Concret | m³ | 8.92 | 2406.25 | 21451.72 |
| Subtotal |  |  |  |  | 902,479.41 |
| 3.12 | Culvert |  |  |  |  |
| 3.12.1 | Ordinary soil excavation | m2 | 114.01 | 100.57 | 11465.72 |
| 3.12.2 | Backfilling an compaction using excavated materials | m3 | 223.83 | 77.42 | 17329.29 |
| 3.12.3 | Masonry lining and wall construction (retaining wall) using 1:3 mortars for canals of any height with dimensions as indicated in the drawing. | m3 | 82.82 | 2122.46 | 175772.89 |
| 3.12.4 | Plastering ( three coats ) with 1:2 cement mortar ratio | m2 | 59.96 | 97.71 | 5858.91 |
| 3.12.5 | Reinforcement bars (bending, cutting , placing & tying6with construction wire) as per the drawing |  |  |  |  |
| 3.12.5.1 | Reinforcement bar Ø24 | Kg | 1587.74 | 72.96 | 115841.80 |
| 3.12.5.2 | Reinforcement bar Ø16 | Kg | 436.97 | 72.96 | 31881.69 |
| 3.12.6 | C-25 concrete slab of thickness indicated on the drawing. Price should include formwork. | m3 | 3.74 | 3276.62 | 12238.17 |
| 3.12.7 | C-10 Lean Concret | m³ | 3.62 | 2406.25 | 8710.63 |
| Subtotal |  |  |  |  | 379,099.10 |
| 3.13 | Super Passage |  |  |  |  |
| 3.13.1 | Ordinary soil excavation | m2 | 375.93 | 100.57 | 37807.00 |
| 3.13.2 | Backfilling an compaction using excavated materials | m3 | 306.27 | 77.42 | 23711.74 |
| 3.13.3 | Masonry lining and wall construction (retaining wall) using 1:3 mortars for canals of any height with dimensions as indicated in the drawing. | m3 | 36.00 | 2122.46 | 76408.60 |
| 3.13.4 | Plastering ( three coats ) with 1:2 cement mortar ratio | m2 | 36.00 | 97.71 | 3517.69 |
| 3.13.5 | Reinforcement bars (bending, cutting , placing & tying6with construction wire) as per the drawing |  |  |  |  |
| 3.13.5.1 | Reinforcement bar Ø12 | Kg | 2.42 | 72.96 | 176.32 |
| 3.13.6 | C-25 concrete slab of thickness indicated on the drawing. Price should include formwork. | m3 | 58.05 | 3276.62 | 190207.75 |
| 3.13.7 | C-10 Lean Concret | m³ | 3.23 | 2406.25 | 7760.16 |
| Subtotal |  |  |  |  | 339,589.26 |
| 3.14 | Escap Canal |  |  |  |  |
| 3.14.1 | Excavation in ordinary soil | m³ | 37.80 | 77.99 | 2947.96 |
| 3.14.2 | Masonry lining and wall construction (retaining wall) using 1:3 mortars for canals of any height with dimensions as indicated in the drawing. | m³ | 18.90 | 1277.93 | 24152.96 |
| 3.14.3 | C-25 concrete slab of thickness indicated on the drawing. Price should include formwork. | m³ | 0.24 | 2190.08 | 525.62 |
| 3.14.4 | 12mm reinforcement bar | Kg | 33.70 | 500.00 | 16850.00 |
| 3.14.5 | Plastering ( three coats ) with 1:2 cement mortar ratio | m2 | 54.70 | 99.22 | 5427.51 |
| 3.14.6 | Gate |  |  |  | 0.00 |
| 3.14.7 | 3mm thick sheet metal(0.5*0.6mm) | NO. | 3.00 | 7500.00 | 22500.00 |
| 3.14.8 | 3mm thick sheet metal(1.6*0.6mm) | NO. | 3.00 | 9500.00 | 28500.00 |
| 3.14.12 | Backfill and compaction with excavated material | m³ | 22.30 | 77.42 | 1726.49 |
| Subtotal |  |  |  |  | 102,630.54 |
| 3.15 | Drainage canals (Catch Drains) |  |  |  |  |
| 3.15.1 | Ordinary earth excavation | m3 | 2758.56 | 100.57 | 277428.38 |
| Subtotal |  |  |  |  | 277,428.38 |
| Total |  |  |  |  | 29,357,128.88 |
| VAT(15%) |  |  |  |  | 4,403,569.33 |
| Grand Total |  |  |  |  | 33,760,698.22 |

# CONCLUSIONS AND RECOMMIENDATIONS

- Farmers should be required to consider the effect of irrigation development on other activities and identify possible of interest.

- Advice and assistance in irrigated production system. Investment must be paid for by adequate returns from cash cropping.

- Advice on and access to credit, both for scheme development and for subsequent production, cooperative banks, NGOs or development agencies may have special lending facilities for formally –established farmer’s groups.

- A reliable source of agriculture in puts, which are basic to viable irrigated production.

- Realistic judgment has been made about the way in which the scheme is to be operated and maintained with very limited management and technical help from government or other stakeholders. This operation and maintenance manual therefore has been made suited to use by relatively untrained farmers.

- Continuing maintenance is required to sustain scheme performance, farmers must understand from the outset the nature, approximate magnitude and timing of necessary work on the system.

- Deposited sediment is major maintenance task on many schemes. Apart from reducing conveyance capacity it can interfere with the proper functioning of division and control structures. Technical solutions applicable to large schemes are probably not economically viable on small schemes. Unless farmers are prepared to assign personnel to shut down head gates prior to, and during floods, they will be needed to clean out the system manually.

- The farmers must set aside money and time for the tasks and develop skills in organization and execution of the work.

- Government will need to assign staff and resources for initial support and training in the necessary tasks.

# REFERENCE

- Applied Hydrology (1988) by Von Techow David R. maidment and Larry w. Mays

- Applied Hydrology (1994) 3rd edition by KN mutreja

- Design of small Dams (USBR)

- Irrigation Engineering practices (Irrigation Development Department (ministry of Agriculture))

- Design of R.C.C structures by Dayaratnam(3 rd Edition.)

- Irrigation Engineering and Hydraulic structures by Santosh  Kummar Garg (14th edition)

- Irrigation and water power engineering by Dr.B.C pumia, Dr B.C punmia, Dr. pande B.B L.a.l

- Novak, small dams and hydropower

- FAO (1977) guidelines for predicting crop water requirements. No 24, Rome Italy

- Garg Irrigation & Hydraulics structure

- Design of small Canal structures, USBR

- Soft copies of hydraulic structure

- ESRDF manual