OIDA                                                           Aleltu SSIP ORGANIZATION & MANAGEMENT


Table of Contents 

Contents
i1. INTRODUCTION


11.1 Background


11.2 Objective of the Study


11.2.1 Major Objective


21.2.2 The Specific objectives of the study are:


21.3 Scope of the Study


31.4 Methodology and Approaches


42. REVIEW OF THE LEGAL FRAMEWORKS AND EXISTING SITUATIONS


42.1 Major Applicable Policies and Strategies


42.1.1 Environmental Policy (EIAs)


42.1.2 Ethiopian Water Sector Strategy


52.1.3 Irrigation Policy


62.2 Legal Frameworks and Institutions


62.2.1 Pertinent Proclamation and Regulations


82.2. Regional Level Institutional Arrangements


82.3.1 Oromia Irrigation Development Authority (OIDA)


92.3.2 Oromia Environmental Protection and Land-Use Authority (EPLUA)


92.3.3 The Cooperative Promotion Commission (CPC)


102.3.4 Agricultural and Natural Resource protection Bureau/Offices


112.3.5 Trade and Market Development Bureau


123. ASSESSEMENT OF THE EXISTING SITUATION


123.1 Legal Framework


133.2 Institutional situation of Irrigation Sectors


133.2.1 The Problems of Manpower for Irrigation Agriculture


143.2.2 Organizational Structure and Manpower Problems


143.2.3 Coordination Problems


153.3 The Situations of Institutions and institutional services


153.3.1 Governmental Institutions


153.3.2 NGOs and Their Contribution to Development in the Area


153.3.3 Woreda and Kebele Administrative Bodies


163. 4 Existing Traditional Irrigation Schemes and Irrigation Experiences


163.5 Gender and Gender Related Issues


174. COMMUNITY ATTITUDE AND SOCIAL ACCEPTANCE OF THE PROJECT


174.1 Community Attitudes


184.2. Administration Bodies


184.2.1 Peasant Association Leaders


184.2.2 District Administrative Officials


194.3. Community Commitment


194.4. Estimated Number of Beneficiaries


194.5. The Irrigation Water Users’ Committee


205. PRINCIPLES AND BASIS FOR THE PROPOSED INSTITUTIONAL SET-UP


205.1 Basis and Principles


205.1.1 Legal Frameworks


205.2.2 Agricultural Extension and Related Services


i. 20Improvement of Irrigation practices


ii. 21Land Preparation (On-farm Land Development)


21iii. The Operation and Maintenance of Tertiary Canal System


216. PROPOSED INSTITUTIONAL ARRANGEMENT


216.1 Establishing of WUAs on the Hydraulic Boundary of Secondary Canals Levels


226. 2 Principles and Steps for organizing new IWUAs


226.2.1 Principles


24b)Responsibilities of Irrigation Water User Associations (IWUAs)


256.3 Governing Bodies of Irrigation Water User Associations


256.3.1 General Assembly


266.4.2 Control Committee


266.4.3 Dispute Resolution Committee (Optional)


276.5 Employees of the Irrigation Water User Associations (IWUAs)


276.6 IWUA By-Laws


286.7 Supply of Water to IWUAs and Collection of Fees


297. CAPACITY BUILDING


297.1 General


297.2 Strengthening Government Agencies and Staffs


307.3 Developing Farmers’ Capacities


328.1 Project Implementation and Coordination


328.2 Monitoring and Evaluation


328.3 Monitoring Plan of Action


349. FINANCIAL REQUIREMENT


349.1 Fixed and Running costs


3610. CONCLUSION AND RECOMMENDATIONS




List of Tables

34Table 1: Estimation of Operational and Management Costs of the Project (ETB)


35Table 2:  Estimated For Five Years Trainings and Capacity Building Programs (ETB)



List of Figures
27Figure 1: Organizational Structure for Outlet Level Irrigation Water Users





1. INTRODUCTION

1.1 Background

Irrigation promotes sustainable economy growth of a nation and plays a significant role in poverty reduction through enhancing the productivity and profitability of an appropriate agriculture. The importance of irrigation has been increasingly recognized as one of the strategies to enhance food-self-sufficiency and promote economic development of the country. 

In most cases, weaknesses in the organization and management are the major reason for the poor performance of irrigation schemes. The good performance of irrigation scheme depends on an efficient operation and maintenance of the systems, as well as provision of services supported by detail technical knowledge and skills accompanied by accurate planning and budgeting. 

The fulfillment of this condition relies on the strength, ability and commitment of the irrigation management organizations and the user community, keeping and utilizing the previously existing schemes and associated resources. This of course requires developing the management and technical capacity of the farmers and institutions that provide support so that they would effectively and efficiently manage their resources and use their scheme in a sustainable manner. 

Therefore, the organization and management structure study component of Aleltu Small-Scale Development Irrigation Project has followed complete assessment of current policies related to irrigation development and management structures; and other relevant policies, involvement of stakeholders including institutions at regional level, options for future ownership and management of the scheme and possible ways of financing the operation and maintenance works of the development project.    

Finally, the study come-up with the setting and/or designing of institutional arrangements and organizational structures, suitable management techniques and training programs, which are the determinant factors for sustainable management and good performance of the irrigation scheme.

1.2 Objective of the Study

1.2.1 Major Objective

The aim of Aleltu Development Irrigation Project’s Organization and Management Structure study is to come up with appropriate institutional set- up for the implementation of appropriate organizational structure, suitable management methods and adequate services for sustainable and good irrigation schemes performance.

1.2.2 The Specific objectives of the study are:

· To propose appropriate organizational structure, suitable management and adequate services; 

· To develop, functions and capacity requirements of the units that will be responsible to coordinate and undertake activities pertaining to scheme management, operation and maintenance; and

· To propose roles of government institutions and the users to manage, operate and maintain the scheme.

1.3 Scope of the Study

The scope of this study is to review and define institutional and legal requirements for the ownership, governance and management of the irrigation system. The scope also has extended to assessing regional and local institutions and stakeholders to be involved in the project implementation cycle. Scope of the organization and management study includes the following major activities: 

· Review, relevant existing policies, regulations, strategies and proclamation institutions relevant to irrigation scheme management;

·   Develop project implementation strategies in relation to the set organizational structure and beneficiaries’ experiences and abilities; 

·   Draw up an organizational structure required to manage the development project;

· The professional and quantity of manpower required including functional responsibilities an trainings; and

· Produce study report that shows the required organizational arrangement and responsibility of institution in implementing and operating the project.

1.4 Methodology and Approaches 

Methodologies and approaches used to conduct O&M study of Aleltu Irrigation Development Project include: review of relevant documents and literature reviews; field visit and interviews; and consultation with stakeholders. The approaches followed are presented as follows:

i. Review of Legal framework and relevant resources/ literatures
Review of existing laws and policies pertaining to irrigation water resource development and management; relevant documents and literatures including necessary experiences at local and international levels; 

ii. Interviews of experts and consultation of institutions and stakeholders

Interview was conducted at a number of sector organizations, management and personnel levels so that the findings would reflect the entire spectrum of existing situations of the institutions (stakeholders) to be involved in the irrigation scheme management, operations and maintenances.
iii. Analysis

 Information gathered have been critically analyzed to come up with an appropriate organizational structure, suitable management structures and adequate services, which ensure sustainable and good irrigation schemes performance.

2. REVIEW OF THE LEGAL FRAMEWORKS AND EXISTING SITUATIONS

In order to propose suitable institutional arrangements and organizational structures, it is important to understand the existing policy, legal frameworks, roles and responsibilities of the pertinent institutions that involve in the irrigation project implementation and provision of services. These are presented in the following sub-sections.

2.1 Major Applicable Policies and Strategies

 2.1.1 Environmental Policy (EIAs)
The Environmental Policy of Ethiopia states that “the overall goal is to improve and enhance the health and quality of life of all Ethiopians and to promote sustainable social and economic development through the sound management and use of natural, man-made and cultural resources and the environment as a whole so as to meet the needs of the present generation without compromising the ability of future generations to meet their own needs”.

Guidelines for EIAs have also been developed aimed at the integration of environmental issues into development planning, thus preempting environmental deterioration and contributing to improved land and water management for sustainable development and ensure the needs of the present generation without compromising the ability of future generations to meet their own needs to sustain and continue development from generation to generation.

2.1.2 Ethiopian Water Sector Strategy

To ensure the sustainability of the irrigation schemes, the institutional aspects of the strategy stipulates to:

· Ensure operational sustainability of the irrigation schemes by establishing O&M units within the regional bureaus; preparation of O&M manuals and strengthening the capacities of the implementers and beneficiaries; 

· Establish self-financing autonomous public institutions to undertake O&M activities of large-scale irrigation schemes; and

· Encourage the participation of private sector, especially for the O & M and management phases of medium and large-scale irrigation schemes. 

According to the strategy, by establishing O&M units within the regional bureaus, preparation of O&M manuals and strengthening the capacities of the implementers and beneficiaries, the sustainability of management, operation and maintenance activities of schemes, will be ensured. 

The strategies of the irrigation sector cover a wide range of issues across the borders of technical and engineering, financial & economic, institutional, capacity building, and social as well as environmental aspects. In this regard, most of the relevant issues are taken into account in the proposed services of large- scale irrigation projects.

2.1.3 Irrigation Policy 

This policy explains properly the place of irrigation in the national development policy; the national economic development strategy places heavier emphasis on the agricultural sector to enhance food-self-sufficiency and ensure food security at the household level and to develop an agriculture-based industrial development in the long run. Thus, based on this, the overall objective of irrigation policy is to develop the huge irrigated agriculture potential for the production of food crops and raw materials needed for agro industries, on efficiency, and sustainable basis and without degrading the fertility of the production fields and water resources base. The detail objectives are as follows:

i. Development and enhancement of small scale irrigated agriculture and grazing lands for food self-sufficiency at the household level.

ii. Development and enhancement of small-, medium- and large – scale irrigated agriculture for food security and food self – sufficiency at national level including export earnings and to satisfy local agro industrial demands.

iii. Promotion of irrigation study, planning and implementation on economically viable, socially equitable, technically efficient, environmentally sound basis as well as development of sustainable, guideline for irrigation master plan study preparation on surface water resources 

2.2 Legal Frameworks and Institutions

2.2.1 Pertinent Proclamation and Regulations 

There are some relevant rules and regulations that need to be considered in relation to the irrigation schemes management and operation. Accordingly, important proclamations and regulations are reviewed as bellows:

i.    Ethiopian water Resources Management Proclamation 

From the Proclamation, the following articles have been considered as they are more relevant articles to the irrigation sector development. These are:

a) Article 6 (2)

It is one of the Fundamental Principles of the Proclamation that stipulates the following: “The social and economic development programs, investment plans and programs and water resources development activities of any person, shall be based on the country’s Water Resources policy, the relevant Basin Master Plan Studies and Water resources laws”.

b) Article 27 

  
This Article initiates the Water Users’ Association establishment as stated in the following descriptions:

· The supervising body may, in consultation with the appropriate public bodies, encourage the establishment of water users' associations, as it deems necessary to utilize water for beneficial uses; and

· Association of water users may be established upon initiation and the will of the users.

This proclamation is a significant piece of legislation with important contributions to make towards the proper implementation of the irrigation project at hand, since it lays the basis for the utilization of water resources for irrigation purposes; provides legal frameworks for water resources development activities and an establishment of Water Users' Associations. However, the Proclamation has left the details of organization of water users’ association to the subsidiary legislation, i.e. the Ethiopian Water Resource Management Regulation, which is presented hereunder:

c) Ethiopian Water Resource Management Regulation 

Regarding Water Users Cooperative Societies Formation; Article 28 of the regulation stipulates the following: 

“The holders of water use permit pursuant to article 27 of the Proclamation or persons exempted from the requirement of permit may establish a water user's cooperative society”; and “The Cooperative Societies Proclamation No. 147/1998 shall have effect on water users' Cooperative Societies”.

The Regulation details organization of water user cooperatives such as registration, permit fees, charges for use of water etc. Proclamation No. 147/1998-Cooperative Societies proclamation is issued to create enabling environment for the establishment of cooperative societies; which are formed by individuals on voluntarily basis and who have similar needs for creating savings and mutual assistance among themselves by pooling their resources, knowledge and property, in order to receive dividends from the profits made. 

In order to maximize their profits, Cooperatives involve in different commercial activities such as the supply of inputs, processing and agricultural marketing activities. The scope of the Cooperatives’ tasks is wider than the Water Users' Associations’ which should be limited to water management; that is the management, operation and maintenance of the irrigation system. As a result, the Cooperative Societies Proclamation No. 147/1998 is not a suitable guideline to regulate the establishment and operation of the Water Users’ Associations as internationally accepted irrigation management organizations. 

d) Proclamation for the establishment of Irrigation Water Users’ Associations (IWUAs)     

The IWUA Proclamation creates a specific legal basis for the establishment of Irrigation Water Users’ Associations (IWUAs) as a particular type of legal entity for operation and management of irrigation and drainage systems. The pre-existing legal framework in Ethiopia (i.e. proclamations on cooperatives and associations) does not provide an appropriate legal basis for IWUA establishment given that:

· IWUAs are public law organizations and their mandate is of a public interest nature;

· Membership is compulsory;

· IWUAs operate on a non-profit / non-commercial basis but they will nevertheless provide services to their members, namely the provision of irrigation water, on a paid basis;

· IWUAs are self-managed organizations governed by their members, but due to the public interest nature of their tasks are subject to some form of supervision by the government.

· In accordance with their mandate, the tasks of IWUAs are strictly limited to management, operation and maintenance of an irrigation and drainage system and watershed management/ protection. IWUAs are not permitted to undertake any other activities such as the procurement of agricultural inputs or marketing of the commodities produced within the irrigation system they manage.

2.2. Regional Level Institutional Arrangements

At regional level, irrigation development institution involves in water management, watershed development, land administration, environmental and irrigation project implementation activities which have four tiers of organizational set-up. These are: Regional Level Bureaus, Zonal Level Departments/Offices, Woreda Level Offices, and the Grass-Root Level institutions such as Kebele Administration and Water users' Associations/Irrigation Cooperatives. The tiers of organizational set-up largely reflect the prevailing political administrative structure of the Region. In addition to the line offices, i.e., institutions that are directly responsible for project implementation, political administrative structures are also involve in the development project implementations.

2.3.1 Oromia Irrigation Development Authority (OIDA)

Oromia Irrigation Development Authority (OIDA) is responsible for the regional irrigation development with its zonal and Woreda level subordinate irrigation development offices.  It is also responsible for the coordination and close supervision of the project implementation up to the final transfer of the scheme to the beneficiaries and/or to the government institution to be established to operate and manage it. In addition, OIDA is responsible for the operation and maintenance of large scale irrigation schemes, which are beyond the capacity of the community. In general the Authority is responsible for:

· Supervision and follow up the implementation of the irrigation projects;

· Coordination of the stake holders during  irrigation project implementation  stage;

· Training of irrigation water user farmers on water management, i.e., Operation & maintenance ;

· Enforcement of water related regulations;

· Land distribution and registration in collaboration with Kebele Administration; and

· Cause payment of compensation to those affected by the construction of irrigation scheme.

On the other hand, OIDA is responsible for setting the water rate (cost recovery) to be paid by irrigation water user farmers. It assumes also the responsibility of provision of necessary regulatory frameworks in irrigation water utilization and it is mandated by the Regional State to, own, operate and maintain large-scale irrigation in the region. This includes: the management of small and large irrigation schemes; as well as carry-out operation and maintenance activities of irrigation systems and collect water charges in accordance with the cost recovery directives to be issued by the regional state. Therefore, OIDA will be responsible for the water management activities of Aeltu Small-Scale Irrigation Scheme (i.e. operation, maintenance and collection of water charges).

2.3.2 Oromia Environmental Protection and Land-Use Authority (EPLUA)

EPLUA is responsible to decide the use of the land and when the need arises, to redistributes the land to those who have the right to land holding on the basis of the existing Environmental Protection and rural land use regulation. As a result, it is responsible for the process or land redistribution from survey, recording and mapping of existing landholdings. In summary, farmer locations are important to allow full participation in the formation of the water users group, as well as the selection of particular farmers to occupy specific tasks in the operation of the scheme. Therefore, according to the existing guideline and practices, EPLUA is responsible for the redistribution and reallocation of land in Aleltu irrigation command areas. In principle, the irrigated farmland for each irrigation water user shall be strictly 0.25 ha; therefore, any land to be cultivated by modern irrigation may cause the acquisition of proper share of the previous landholder to be re-distributed.

2.3.3 The Cooperative Promotion Commission (CPC)

The responsibility of the establishment and development of cooperatives as per the regulation and recommendation of this study falls under the Cooperative Promotion Commission (CPC) and its Subordinate Offices at Zonal and Woreda level. The cooperatives should attain the required legal capacity for the purpose of getting access to services such as Credit and Marketing Services. Hence, Cooperative Commission of Oromia Regional State is therefore, responsible for awareness creation, organizing, training and promotion of the cooperatives and follow-ups. To this effect, CPC support is very crucial in strengthening the administrative capacity of the cooperative, especially in resource management areas. The Commission supports irrigation cooperatives to get legal entities, to qualify for marketing and rural credit facility. The details are as follows: 

· Promoting the cooperation, training of farmers and administrative committees of irrigation schemes cooperatives;

· Co-ordinate and facilitate the provision of agricultural input supplies through credit in collaboration with Agricultural and natural resource protection Office;

· Provide audit service to ensure the safe guard of financial and property of same; 

· Ensuring the properties and assets of the associations are properly utilized; 

· Ascertains the establishment of cooperative societies policies and procedures are adhered to local conditions; and
· Involving communities at all levels of project cycle in all rural development projects.

· Facilitate training and Capacity building.

As a result, the responsibility, establishment and development of Aleltu Irrigation Project Water Users Associations and Irrigation Water User Cooperatives as per the regulation and recommendation of this report fall under the OIDA and Cooperative Promotion Commission (CPC) and their subordinate offices at Zonal and Woreda levels, respectively.

2.3.4 Agricultural and Natural Resource protection Bureau/Offices

Agricultural Bureau is responsible for the provision of agricultural extension services, coordination of input supplies, facilitation of credit and marketing services, selection and utilization of agricultural technologies and strengthening of the capacity of farmers through training. Thus, the fulfillments of these services are inevitable in achieving the irrigation development objectives. Some of the relevant responsibilities of Agricultural Bureau are the followings:

i. Give extension services and trainings for farmers, pastoralists and investors to increase productivity of the agricultural sector, prepare favorable packages suitable for the climate condition , evaluate, cause to be implemented, lead it;
ii. Facilitate, manage and follow up conditions through which agricultural inputs that assist to increase products and productivity be supplied and distributed at proper time and place with the required quantity and quality to farmers and pastoralists;
iii. Cause agricultural products raw materials to be supplied in required quantity and quality for domestic and foreign market as well as factories with concerned body;
iv. Work and lead activities which will enhance relationship among agricultural research, farmers,  extension services and other beneficiaries order to make use of research outputs;
v. Cause farmers and pastoralists to produce market oriented products with required quality and standard; undertake studies with concerned bodies  on how to get market for products and implement same;
vi. Facilitate conditions  to create appropriate system of agricultural production and input supply in order to make the regional agricultural development lead by market;
vii. Organize , encourage and supervise and follow –up train associations irrigation beneficiaries;
viii. Carries out different programs that government prepares to bring economic growth and food security;
ix. Undertake, coordinate, support, follow-up development activities related with valley development;
x. Undertake, coordinate, support and follow-up development activities of soil and water development and conservation activities.
2.3.5 Trade and Market Development Bureau

Oromia Trade and Market Development Bureau is mandated for facilitating agricultural marketing improvement activities in the region. The Bureau through its Zonal and Woreda Offices coordinate agricultural marketing improvement programs by establishing agricultural marketing councils with full involvement of major stakeholders and sectors involved in agricultural marketing activities.

The Bureau shall have the following duties and responsibilities:

i. Undertake study on market need assessment, cause market participants and stakeholders to be aware of the same;

ii. Undertake study and prepare market strategy  on sustainable foreign and domestic product market opportunity  which will make small, medium and large enterprises participate in the market;

iii. Undertake study to identify opportunity and need on product which have wide and sustainable foreign market opportunity and effective work on its expansion;

iv. Undertake study to identify the capacity and need to produce products that will contribute for the expansion of agro-industry, prepare expansion strategy for this product, facilitate conditions for its implementation;

v. Make strong and sustainable marketing network among the participants of market found at different level, producers, collectors, whole sellers and  retailers, exporters, industries, consumers and so on, coordinate and follow –up;

vi. Establish market information collection and dissemination  center , establish modern information collection and dissemination  system, strengthen it with the capacity of utilizing technology and human resource;

vii. Undertake studies on market change related with product prices, present with the concerned bodies with proposed solution, implement up on approval, cause to be implemented, follow –up and control.

3. ASSESSEMENT OF THE EXISTING SITUATION

3.1 Legal Framework

i. Proclamation for the Establishment of Irrigation Water Users’ Associations (IWUAs)     

The IWUA Proclamation creates a specific legal basis for the establishment of Irrigation Water Users’ Associations (IWUAs) as a particular type of legal entity for operation and management of irrigation and drainage systems. The pre-existing legal framework in Ethiopia (i.e. proclamations on cooperatives and associations) does not provide an appropriate legal basis for IWUA establishment given that:

· IWUAs are public law organizations and their mandate is of a public interest nature;

· Membership is compulsory;

· IWUAs operate on a non-profit / non-commercial basis but they will nevertheless provide services to their members, namely the provision of irrigation water, on a paid basis; and

· IWUAs are self-managed organizations governed by their members, but due to the public interest nature of their tasks are subject to some form of supervision by the government.

 3.2 Institutional situation of Irrigation Sectors

3.2.1 The Problems of Manpower for Irrigation Agriculture 

The viability of any irrigation schemes (systems) is determined by the strength of the organization involved in its coordination and management. This requires full cooperation and coordination of the institutions and the farmers combined with well trained and motivated staff. Without Sufficient number of adequately trained professional, skilled and motivated manpower they cannot deliver their mandate efficiently.

The number of extension agents assigned to each farmers association appears to be insufficient, because the farmers needing extension service program In addition to the shortage, most of the extension agents have a general training in agriculture, which is appropriate for the variety of duties they have to perform in rain fed areas of the project, but have no special training in irrigation techniques and practices. In general, the project area supports institutions that participate in irrigation development implementation, have limited institutional and logistics capacity to carry out their duties efficiently and effectively. Hence, it is required to undertake institutional strengthening programs that include training and motivating of staffs to be involved in the implementation and operation phases. Thus, it is also necessary to capacitate the offices in terms of provision of operating rules and regulations, the required manpower, field vehicles and adequate budget.

3.2.2 Organizational Structure and Manpower Problems

 Jida Woreda Irrigation Development Office is organized according to the new structure approved by OIDA. The Woreda Irrigation Development Authority, structurally, has three basic teams namely: Extension, Study and Design; Agronomy; and Horticulture. Accordingly, the Woreda irrigation office has very few numbers of experts with low education background and experiences of irrigation technologies, extension service provision, horticultural and agronomic expertise for technical supports in crop protection to the local farmers involved in irrigation production activities. 

In Jida Woreda, there were 30 multi-purpose cooperatives and few WUAs established to coordinate irrigation management activities, water fee collection, conflict resolution etc. Major crops grown under irrigation agriculture include: vegetables such as cabbages, peppers, tomatoes, onions, etc. With regards to production time, seasonal overlaps of irrigation land preparation with harvesting of rain-fed agricultural produces was mentioned as a problem. The other problem of irrigation production is reported to be land allocation in irrigation project command areas as per the proclamation of Oromia Regional State. 

3.2.3 Coordination Problems  

Irrigation project implementation at all stages or its phases requires the full involvement and participation of various institutions functioning at Regional, Zonal, Woreda as well as farmers level. The full involvement and participation of all concerned institutions is decisive for the effective implementation of the project and sustainability of the irrigation scheme. This requires the full cooperation and coordination of all line offices and farmers combined with well designed coordination mechanism. The existing experience shows that there is lack of coordination effort and mechanism overlapping and duplication of functions among the institutions involving in irrigation project implementations. Identifying responsibilities of each institution may avoid the risks of overlapping and duplication of efforts. However, the best result may be achieved through effective and appropriate coordination mechanism. 

3.3 The Situations of Institutions and institutional services

3.3.1 Governmental Institutions

The enhancement of development activities in the grass root levels can be determined by service providing governmental institutions and organizations. Institutional factors include various formal and informal institutions and organizations and services they provide. Accordingly, factors facilitating and enhancing the rural development include services such as extension services credit provision, and joint planning, marketing services and market information etc

Government institutions constitute government bodies that have various roles and responsibilities of their own. Accordingly, government bodies that could play great roles during the project implementation can be listed as administration office, agriculture and cooperative promotion agencies, water resource, mining and energy office, finance and economic development office, capacity building office, education office, health office, women’s affairs office, rural roads authority, trade and market development offices, livestock development and health offices are the major ones.

3.3.2 NGOs and Their Contribution to Development in the Area

Some of the NGOs operating in the area include World Vision, etc. which mainly focused on crop and/or livestock production activities (demonstrations), irrigation, health, water supply and education. The programs are often promoted through partnerships between communities and local governments (line departments) and attempts to utilize lesson learnt from traditional institutions.

3.3.3 Woreda and Kebele Administrative Bodies

a. Woreda Administration

Woreda Administration office, with Kebele Administration (KA) in which the project is located, is responsible for the overall coordination and community mobilization. They are to liaise in land redistribution or transfer, acting as a witness for the agreement and help in enforcement of the By-law. The primary roles and functions of the woreda administration is to ensure security and maintain peace within its boundary, coordinate different key development activities between the responsible agencies and kebeles and  support the activities and efforts of different sector offices and kebeles. Moreover, Wored administration share responsibilities for a range of functions in the Woreda under various line offices including administration, capacity building, peace and security, public organization, agricultural and rural development affairs, women's and youth affairs, information, education, health and finance and economic affairs. 

b. Kebele Administrations

These are the grass-roots-level arm of the Government and report to the appropriate woreda executive committee. They also serve as vital bridges between peasants and the government. The Kebeles Administrations have their own council and are comprised of kebele chairman, kebele administration, information and public organization affairs, peace and security, agricultural and rural development, education, health sector representatives and kebele court or traditional judiciary.

Each kebele has different administration units which makes easy to pass orders in hierarchy in arrangement of community work. The chain begins from Gare, Development Zone, Kebele, and then Woreda. Community mobilization is more successful in slack period of farming activity which concedes with dry seasons. Therefore, KAs will play a vital role in ensuring effective farmer’s participation in the implementation and operation of the project activities.

3. 4 Existing Traditional Irrigation Schemes and Irrigation Experiences

Traditional irrigation schemes are generally range from micro scale to small scale and based on sprig water sources and diversion of small stream structures, which are constructed by farmers from mud, rocks, twigs or mixtures of these. The structures are generally washed away by seasonal floods and required maintenance or reconstruction frequently.

The beneficiaries of the schemes have organized themselves into associations led by elected leaders; and the traditional irrigation schemes are operated and managed by these associations. These schemes are built, operated and maintained with the full participation of the beneficiaries; because of this, they appear to be more sustainable than those schemes built with either government or None Governmental Organization (NGOs) support. 

3.5 Gender and Gender Related Issues 

Women who found in the study area, like all other rural women of the country, are performing all types of jobs starting from household chores to marketing of agricultural commodities. These activities include child rearing, cooking, fetching water and collecting of fuel wood and participating in various social obligations. Women contribute in irrigated agriculture both as farm laborer (family or hired) and as farm decision maker and land owners (IWMI). Women’s activities are limited around home caring for livestock and caring for the family. Particularly in irrigated vegetable production, women tend to lay a more active role like weeding, transplanting and harvesting. 

The overall irrigated land use system, will contribute to the increment of production and productivity of the HHs. Moreover, switching to irrigated crops, the majority of which are vegetables grown for sale, is likely to result in some reorientation in the control of income between household members. For example, studies of IWMI, 2010), indicates that vegetable growers are better off in terms of poverty situation implying that irrigation project planners should consider the crop mix in future irrigation development plans. This can provide equal opportunity for both men and women in terms of employment and access and control over resources. 

In summary, improvement of women’s access to development benefit and extension services must be within the analysis of women and men participation in the agricultural production processes along two related dimensions: the role in agriculture and the role in the household (Jiggins et al., 2009). This calls for taking measures at farm level to enhance women participation in WUA, land rights, decision making and management.  

4. COMMUNITY ATTITUDE AND SOCIAL ACCEPTANCE OF THE PROJECT 

If the construction of the Small scale irrigation is not accepted and supported by the community, it is likely to suffer from misuse and will not be sustainable. Therefore, community consultation can help in clearing ambiguity and enables dispossessed farmers to have informed choice. During the socio-economic survey, the attitude of the different part of the society and local authorities towards the project idea, specifically, on possible problems and conflicts that may arise from the project implementation; their willingness to participate and contribute to the realization of the project was assessed

4.1 Community Attitudes

As survey prevails, the farmers in the area have positive attitude towards the implementation of the project. The rationale behind the interest of the local farmers is the prevailing situation of farming in terms of rainfall distribution, soil fertility, pests etc which has constrained crop and livestock production. Therefore, farmers believed that irrigation development could tackle some of the problems and thereby increase production, productivity and income. Currently, there were about 2 - 3 sub-water committees serving for the command areas’ beneficiaries. The committees are working in agreement by scheduling water allocation for upstream, downstream and command area beneficiaries; as well as for livestock drinking purposes. 

4.2. Administration Bodies 

The local authorities are positive on the project idea and enthusiastic to be involved and participate in its implementation. The authorities of Kebele administration and woreda are also expressed their commitment and willingness to co-ordinate all matters related to the project implementation. Furthermore, the authorities expressed their capability to handle any conflict that could arise in the process of project implementations. However, coordinating the activities of irrigation project construction requires strong commitment from the local administration and project authority.

4.2.1 Peasant Association Leaders

Leaders of Siba-Sirte Kebele have organized the community gathering in order to explain the objectives the intended development project. During the community consultation meeting, they have expressed their interests and willingness for the realization of the project by promising to contribute all needed. 

4.2.2 District Administrative Officials

The administration council of Jida Woreda also considers the project as a sustainable development opportunity to reduce poverty among the rural communities. During the session of community consultation, they told the people to cooperate in the whole process of the project. Which indicate that their need is also the same to that of the Peasant Association leaders i.e. to see the implementation of the project?
 In addition, during this community consultation, members of the PA (those who wouldn’t be beneficiaries) as well as upstream traditional irrigation users expressed their wishes for the project and no negative attitude is heard or observed from them.

4.3. Community Commitment

During the community consultation, it was understood and agreed by all not to demand compensation for the path of the canal and all other works done on this project. Beneficiaries showed their agreements on a meeting held to create awareness to participate wherever the work of the project demands for their support in terms of labor and local construction materials such as supplying of stones, sands, etc. In addition to this, they came to a common decision to:- 
· Use commonly the irrigable command area as a whole.

· Share land as stated by law and /or the existing social norms.

· Participate in soil and water conservation. 

· Contribute 10% of the project cost.

N.B: - all the necessary documents are attached.

During the consultation and community meeting, the issues of scheme cost recovery and operation and maintenance costs of the project were also raised and discussed with the beneficiaries. However, the opinion of the beneficiaries was reflected as that “it is not the right time for them to deicide and agrees ahead for the scheme cost recovery”; but, later on after the realization of the project, they may re-consider the issue.

4.4. Estimated Number of Beneficiaries 

The total number of beneficiaries attended the community consultation meeting and put their signature were about 70 farmers. However, by assuming the irrigable command area of 300ha of land and by assuming to allocate 0.25ha for a farmer household, a total number of 1,200 farmers would benefit from the proposed development project.

4.5. The Irrigation Water Users’ Committee

Water users’ organizations are vital associations organized to manage irrigation system and are seen to be the cornerstone of scheme ownership and project sustainability. On Oct. 23/2011 E.C. Community Consultation was held with some of the intended beneficiaries in the project command area. The purpose of the meeting was to discuss about the purpose, utilization and importance of the proposed irrigation project on Aleltu River as well as about the establishment and responsibilities of water users committee members. Accordingly, seven individuals were elected as committee members of the irrigation. The selected committee members were listed as: 1) Ato Zewude Negewo (chairman); 2)Teka Ebrahim (Vice chairman; 3) Ato Kasew Nigusie (Secretary); 4) W/Z Tesfu Lemu (Cashier); 5) W/Z Almaz Bekele (member); 6) Ato Eshetu Feyissa (Member); and 7) Ato Dereje Tadesse (Member). The discussion points and issues as well as minutes of the meeting were attached to this report. 

5. PRINCIPLES AND BASIS FOR THE PROPOSED INSTITUTIONAL SET-UP

5.1 Basis and Principles

5.1.1 Legal Frameworks  

The law provides a framework for mixed control or jointly management systems of institutional arrangements. This mixed control or jointly management mode of large-scale irrigation schemes management has got acceptance in Ethiopia due to the facts explained as follows: 

The IWUA Proclamation creates a specific legal basis for the establishment of Irrigation Water Users’ Associations (IWUAs) as a particular type of legal entity for operation and management of irrigation and drainage systems. The pre-existing legal framework in Ethiopia (i.e. proclamations on cooperatives and associations) does not provide an appropriate legal basis for IWUA establishment. In accordance with their mandate, the tasks of IWUAs are strictly limited to management, operation and maintenance of an irrigation and drainage system and watershed management/protection. IWUAs are not permitted to undertake any other activities such as the procurement of agricultural inputs or marketing of the commodities produced within the irrigation system they manage.

5.2.2 Agricultural Extension and Related Services 

In order to increase production per unit area and scale-up the technologies and good practices, farmers have to be supported by improved technologies and farming practices. Accordingly, important farm level services are discussed and presented in the following sub topics: 

i. Improvement of Irrigation practices 

Agricultural extension is one of the supporting services which mean that it is the transfer of new improved technologies from the research centers to the users or farmers to make them beneficiary of the disseminated technologies Of the three most important field activities of irrigation management - water distribution, system maintenance and irrigation extension are likely to presume greatest relative importance in the early stages of a project. For this reasons, the extension service need to be adequate in quantity as well as quality to properly respond to the need of the farmers at the level and time required. Therefore, sufficient number of extension workers, qualified in all aspects of irrigation, agronomy marketing and cooperatives has to be assigned to irrigation schemes as required.

ii. Land Preparation (On-farm Land Development)

The introduction of suitable irrigation methods is an important point that is intimately related to the need for appropriate land development work (usually grading), and land preparation. In the project area where mixed farming is practiced, for land preparation, the farming communities use oxen plowing and hand hoeing for cultivation. 

Frequently in irrigation development project, on-farm development work is left to the farmers' initiative and his/her own responsibility. However, on-farm development i.e., land preparation work is not attractive to the farmers; because, it is usually expensive that require financial and technical assistance. Therefore, in order to make this operation attractive to farmers, it is imperative that some sizeable incentive should be offered. 

iii. The Operation and Maintenance of Tertiary Canal System  

Since operation and maintenance of the tertiary and quaternary canal systems i.e., micro level systems is the responsibility of the users of irrigation water, farmers must finance most of the irrigation improvement works themselves and, where possible, participate in actual execution of the work. In this regard, technical assistance is desirable for this purpose from the support institutions. Therefore, under these conditions, the establishment of an irrigation assistance service as part of the government institution to be formed at micro irrigation systems level of Aleltu Irrigation Scheme appears logistically justified.

6. PROPOSED INSTITUTIONAL ARRANGEMENT

6.1 Establishing of WUAs on the Hydraulic Boundary of Secondary Canals Levels
The IWUA shall be established as a self-governing none-profit legal entity in accordance to the proclamation of irrigation water users associations by the Ministry of Water Resources. Each IWUA will take over the responsibility of irrigation management in the downstream of its water supply points; meaning, the points of canal or reservoir to which the MSO will deliver water to the IWUAs. Since the tertiary or on-farm system composed of pipes and hydrants, the service area of each IWUA is defined as the land to be irrigated by the tertiary or on-farm systems under its responsibility. The service area will be divided into units on the basis of the layout of the secondary and tertiary pies or canals. 

6. 2 Principles and Steps for organizing new IWUAs 

6.2.1 Principles

In order to facilitate the establishment of the required WUAs, based on secondary canal, division farmers in each secondary canal should be organized into a Water User Associations (WUAs). The water user groups to be formed at outlet, tertiary and secondary levels will be responsible for the water management activities of their respective blocks, divisions and field levels. 
The WUA that should be established at the command area of the secondary canal will be responsible for management, operation and maintenance of the whole command areas of the concerned secondary canal infrastructures - water distribution and system maintenance; assessment and collection of water charges. The WUA formation procedure at canal levels, tasks, bodies, responsibilities and by-laws are discussed and presented as follows.

i. Steps For Organizing New IWUA

As any other association, the organizing of new WUA should pass through series of activities. Organizing new WUA is an activity of establishing new Water User Association (WUA) in accordance with agricultural water user association proclamation of the Federal Ministry of Water, Irrigation and Energy Development; and also in accordance with Oromia Irrigation Development Authority (OIDA) No 180/2005. Therefore, based on the scale of irrigation scheme (small, medium and large-scale) and felt needs of beneficiary communities, new WUA can be established and registered under the new cooperative act. 

The new Water User Association (WUA) will be established in the study and detail design stage or before the hand-over of new implemented modern and traditional irrigation schemes. Here are some of the activities to be performed in organizing new WUA. Therefore, OIDA or the concerned body should organize a series of meetings with the members of the future IWUAs in order to finalize the draft documents indicated above to:
· prepare the  organization of the founding committee; 

· announces the date of the founding meeting of the IWUA which will adopt the name;

· list of members, the by-law the draft budget, work plan of the IWUAs and elect the members of the provisional management committee and other elected officers of IWUAs; 

· The provisional management committee submits to OIDA for registration of IWUA the following documents:

· The minute of the founding meeting;

· The By-Law of IWUA;

· The plan of the proposed services area and the location of units;

· The list of members including the signature and date of each member together with land holding and land certificate number;

· The budget and work plan for annual operation;

· The authority registers the WUAs and issues a certificate of registration within 15 days if it approves the documents in the above step. At the process of registration provisional management committee and other elected officers shall acquire the formal status of management committee and officials. If the authority rejects the application of WUA registration, it shall give a written explanation for management committee within 15 days.

ii. Outlet Level 

The primary or the lowest level of organization will be at outlet level. All the beneficiaries, i.e. the farmers whose land falls under the command of quaternary canals will become members of the general assembly at outlet. The general assembly will elect executive committee comprising of five to seven members, which will manage the day-to-day affairs of the system. The general body will also elect two members to represent the outlet committee at the higher levels – one at tertiary canal and the other at secondary canal level.

iii. Tertiary Canal Level 

All the elected members from different outlets in the command area of each tertiary canal of the scheme will form a general body of the tertiary level committee of the concerned scheme. The general body of the tertiary level committee will elect executive committee comprising of three to five members. This committee will manage the day-to-day work for the tertiary canal as outlet committee does for the quaternary canal. This will be responsible for resolving disputes out among farmers of different out lets. 

iv. Secondary Canal Level 

A secondary canal level group, if any, will be constituted with elected members from all outlet level representatives. At these level water users associations (WUAs) will be formed. All the elected members from the different outlets in the command of the scheme will form a general body of water user association. The general body will elect an executive committee comprising of 5 to 7 members to manage the day-to-day affairs. This will be responsible for resolving disputes out among farmers of different tertiary canals in other words, water users’ associations (WUAs) having responsibility for the operation and maintenance of the secondary canal irrigation systems level will be formed to operate within each secondary canal irrigation command area. The organizational structure for a typical WUA is presented as follows 
6.2.2 Responsibilities and Tasks of Irrigation User Associations (IWUAs)

The major tasks of IWUAs include: 

· Agreeing with the MSO the allocation of water ( in time and quality) to the command area;

· Planning of the cropping calendar with farmers and irrigated agriculture advisers;

· To supervise on farm  irrigation water delivery in order to ensure fairness and equity in water allocation to its me members and to prevent water wastage;

· To maintain, improve and rehabilitate the tertiary and on farm irrigation systems within the service area and undertake re-construction and repair works;

· To establish internal regulations for irrigation water consumption and to collect fees and charges, from its members for the services provided;

· To take measures to combat erosion, pollution, salinity and flooding;

· To train its members in irrigation , techniques irrigated agriculture, water saving methods and new technology; and

· To collect water dues from individual farmers and ensuring that payments are made according agreements between MSO and IWUAs that will cover O&M and management costs.

6.2.3 Responsibilities of Irrigation Water User Associations (IWUAs)

The IWUA Proclamation creates a specific legal basis for the establishment of Irrigation Water Users’ Associations (IWUAs) as a particular type of legal entity for operation and management of irrigation and drainage systems. The pre-existing legal framework in Ethiopia (i.e. proclamations on cooperatives and associations) does not provide an appropriate legal basis for IWUA establishment given that:

· IWUAs are public law organizations and their mandate is of a public interest nature;

· Membership is compulsory;

· IWUAs operate on a non-profit / non-commercial basis but they will nevertheless provide services to their members, namely the provision of irrigation water, on a paid basis;

· IWUAs are self-managed organizations governed by their members, but due to the public interest nature of their tasks are subject to some form of supervision by the government; and

· IWUAs as public law organizations have a public interest mandate.

The mandate of IWUAs is the provision of irrigation water to its members for agricultural purpose. It has a public interest nature; because, IWUAs provide irrigation water to a large number of people and communities; and they very often use public irrigation infrastructures (i.e. infrastructures built with public money and owned by the government).
6.3 Governing Bodies of Irrigation Water User Associations  

IWUAs are self-managed organizations and governed by their members through the General Assembly. In addition to the General Assembly, each IWUA has a Management Committee and a Control Committee; the Dispute Resolution Committee is optional.

6.3.1 General Assembly

The General Assembly is the sovereign, or main decision making body of each IWUA. The tasks of the General Assembly include:

· Setting the annual budget for the IWUA including the level of fees and charges payable by members;

· Approving an annual work-plan and watering plan or schedule;

· Approving the annual report on the annual accounts of the IWUA prepared by the management Committee;

· Electing the executive officers and members of the committees of the IWUA;

· Adopting binding operating rules necessary for the functioning of the IWUA (e.g. as to procedures for requesting, using and paying for water and operation and maintenance) and the level of fines payable if such rules are breached; and

· Amending the by-laws of the IWUA as needed.

In order to promote the collective responsibility of the Management Committee, the chairperson is elected by the Management Committee from among its members. The specific role of the chairperson is to formally represent the IWUA, to act as its spokesperson, to chair the meetings of the Management Committee and General Assembly, to call emergency meetings of the Management Committee and General Assembly, and, in accordance with resolutions of the Management Committee, to sign contracts and enter into other legal relationships on behalf of the IWUA.

The Management Committee members may also appoint its members to specific positions such as Secretary and Treasurer and more generally decide on specific roles and responsibilities for each of the Committee members. The decisions of the Management committee are made by consensus and consensus must be reached by vote with each member having one vote.

6.4.2 Control Committee 

The Control Committee (3-5 persons) is elected by the General Assembly. Its tasks are to monitor the financial performance of the IWUA and to report back to General Assembly meetings. The purpose of the Control Committee is to create an internal financial control system for each IWUA such that IWUA members can be confident that the money they have paid is being used properly for management and operation and maintenance. An important task of the Control Committee in this respect is the presentation of annual report to the General Assembly concerning the manner in which the finances of the IWUA are managed.

6.4.3 Dispute Resolution Committee (Optional)

Each IWUA can establish a 3 - 5 persons as dispute resolution committee members to resolve disputes between IWUA members. The by-laws agreed upon by the General Assembly will specify procedures to be followed by such a body. Even though it is an optional, the establishment of a Dispute Resolution Committee is essential for many purposes. For instance, local community-based dispute resolution mechanisms in Ethiopia may play an equivalent roles; hence, it is important to stress that its mandate is restricted to the resolution of disputes between committees and not disputes between members and the IWUA itself as that would undermine the authority of both the Management Committee and the General Assembly.

Figure 1: Organizational Structure for Outlet Level Irrigation Water Users
[image: image1.png]



6.5 Employees of the Irrigation Water User Associations (IWUAs)

As a legal organization IWUA can hire employees. They will be appointed by the Management Committee within the agreed budget of the IWUA and accountable to the Management Committee for their performance. IWUA employees may be IWUA members but, to avoid any possible conflict of interest, they may not be elected officers or users’ group representatives. In practice some of these employees will be permanent, although they may not need to be employed full time. Others may be employed on a seasonal or temporary basis.

6.6 IWUA By-Laws

Each IWUA must have its own by-laws; and the by-laws constitute the identity of the IWUA in terms of name and address, service area, its organization and functions visa à visa external actors. The by-laws are also the primary source of internal rules and regulations that regulate the IWUA’s activities. In other words, the by-laws are the constitutional rules of each IWUA. Like the constitution of a country, by-laws should not be amended frequently in order to promote stability and should be amended only if strictly necessary.

 6.7 Supply of Water to IWUAs and Collection of Fees

Water pricing and recovery costs of irrigation project; and operation & maintenance have been contentious (arguable) issues for many decades. If the fees collected do not cover the costs of Operation and Maintenance of an irrigation project, its sustainability, without continued government subsidies, may be at risk. As stated in water resource development policy and strategies, medium and large scale irrigation development schemes are to operate on full cost recovery principle; whereas, small scale irrigation projects to be implemented on cost sharing and towards stage-by-stage cost recovery mechanisms.

Therefore, economic efficiency and fiscal sustainability demand that the capital costs of irrigation infrastructure should eventually be recovered from the users, in order to permit longer-term replication of investments. Hence, investigation of procedures and methods of water fee collection will look into:  

· The group's responsibility to allocate water amongst its members and to recover the charges; weather the experience is that users' groups are more effective collectors of fees or not; and

· Assessment and identification of method that can be appropriate and encourages efficient water use such as charging by irrigation volume, by the size of the irrigated area or by a portion of the harvested crop.

7. CAPACITY BUILDING

7.1 General

The sustainability of irrigation schemes depends on the capability of the organizations responsible for operation and maintenance of the systems. The management, operation and maintenance of an irrigation scheme require strong and effective organizations. Therefore, for effective and efficient irrigation service provision, stakeholders involved in irrigation scheme management and operation should have an adequate number of specialized professionals at all levels of the service delivery and management. In this regard, the major strategy for capacitating human resource knowledge and skills are pre-service and in-service trainings. 

To enhance the implementing capacity of government institutions involved in irrigation implementation, there is urgent and essential need for imparting trainings to all those who are engaged in irrigation management systems to achieve the sustainability and good performance of irrigation scheme. These include the following:

i. Irrigation Engineers including other supporting staffs that are responsible for activities related to the planning, design, implementation and operation;

ii. Agricultural Experts including extension workers who are expected to provide assistances and guidance in the field of irrigated agricultural farming to the farmers;

iii. Irrigation Water Users include the members and the officials of the Irrigation Water User Cooperative proposed to be formed for the responsibility of Tertiary level Irrigation Management. They are the representatives of the real beneficiaries, i.e., farmers; and 

iv. Farmers: They are the beneficiaries and the important stakeholders. They are those who are going to optimize the agricultural produces with limited land and water resources.

7.2 Strengthening Government Agencies and Staffs

Training has crucial importance in the proposed organizational structure of Aleltu irrigation scheme management unit. The type of training that is urgently needed which suited to specific requirements of the organization’s needs. To this effect, the types of trainings proposed are similar and in accordance to the type of jobs to be performed such as preventive maintenances, agronomic and the likes. 

In summary, training programs should have to be designed to achieve goals that meet particular institutional needs. Hence, goals and objectives are crucial in determining the training types and the environment in which the jobs performed in order to measure success.

The major project staffs that require skill upgrading trainings and experience sharing are those who are responsible for the overall management of the project, operation and maintenance staffs. It may be noted that while training for irrigation engineers are required to concentrate on:
· Engineering aspects of irrigation;

· Crop, soil and land characteristics;

· Crop water requirements;

· Irrigation scheduling; and

· Water management and methods of irrigation.

7.3 Developing Farmers’ Capacities

This will include training and educating local representatives in the management, operation, and maintenance of irrigation systems, proper water usage, and other related matters. For capacitating the community, the training coordinator, in coordination with other stakeholders, will organize on–the–job trainings, workshops, seminars, and visits. Building local people’s capacity for operation and management is given a high priority because it is one of the activities most likely to enhance sustainability and effectiveness of irrigation systems. 

In general, the training methodologies should focus on learning by doing approaches such as on the job trainings and participating local representatives in the operation and maintenance of the scheme before transferring the scheme to IWUAs is highly recommended. The training should be in the local language, appropriate for different age groups, gender and classes and the prevailing level of literacy. Thus, the training types to be provided should focus on the areas of:

· Community management structures and their roles (management boards, general assembly, water service providers);

· Constitution and bye-laws for governing the use of irrigation systems;

· Members’ rights;

· Participatory decision-making;

· Accountability of leaders;

· Transparency in financial management;

· Setting development goals and objectives;

· Planning and budgeting skills including setting of water charges;

· Leadership/management skills;

· Monitoring and evaluation mechanisms;

· Record keeping and accounting procedure; 

· Financial management skills; 

· Community conflict resolution skills and mechanisms;

· Negotiation skills, contract with private sectors, with suppliers of inputs, buyers of their produces  and with extension agents; and

· Procurement and marketing strategies.

8.  MONITORING AND EVALUATION

8.1 Project Implementation and Coordination

Project strategy of working through pertinent government structure is considered to be cost effective and contributes to the efficient utilization of the available resources. Overall responsibility for project implementation is vested in OIDA. Besides, all institutions responsible for irrigation, agricultural and marketing organizations have the mandate, responsibility and authority to carry out project activities. The stakeholders of the new scheme include scheme beneficiaries, woreda administration, office of OIDA, agriculture department/office and cooperative promotion agency. 

The stakeholders of the new scheme include scheme beneficiaries, woreda administration, office of water resource, energy and mining branch office, and agriculture department/office cooperative promotion agency. The total would be beneficiaries of the scheme are 400 in number assuming the allocation of 0.25 ha of plot per individual. 

8.2 Monitoring and Evaluation 

It can be argued that if performance of irrigated agriculture projects, in achieving their objectives are to improve significantly, it is essential that Monitoring and Evaluation (M&E) to become an integral component of management process. This will help to determine their achieving levels and what adjustment and corrective measures are necessary in order to ensure future benefit accrue to the target group.

For the implementation of irrigation projects, it is not enough to analyze the various technical, socio-economic and environmental aspects. But it is essential that both institutional arrangements and constraints be reviewed as well. Therefore, Oromia Water, mines and Energy Bureau, zone and Woreda offices and other concerned government offices will be monitor implementation of the project. External/independent monitoring &evaluation will be carried out by the will be appointed consultant. To this end, it is advisable to device means of continuous information flow on monthly bases that enables to take corrective measures timely.

8.3 Monitoring Plan of Action

Preparation of a detailed monitoring plan needs to monitor the implementation of mitigation measures and to evaluate their performance. The plan should specify the type of monitoring or indicators with institution and expertise, costs and other requirements like raining needed for the implementation of the monitoring plan. As is stated elsewhere, since the principal objective of SSI is to improve the reliability of food security through increasing household income by establishing sustainable production system, monitoring plan and its implementation is to clearly see whether the proposed action is effectively materialized and if not suggest possible corrective measures. 

9. FINANCIAL REQUIREMENT

9.1 Fixed and Running costs

Aleltu Small-Scale Irrigation Project will involve different kinds of investment and operational costs that will be incurred throughout the implementation and operational phases. The costs are categorized under investment, operational and annual training costs; which are one of the basic parameters that serve for evaluating the viability of organizational structures and management components of the project. Investment costs include: purchase of vehicles, machineries and equipment costs which are important to startup and operate the project activities; (see Table 1 below).  

Table 1: Estimation of Operational and Management Costs of the Project (ETB)
	 Cost Item
	Amount  (ETB)

	Office Furniture, Vehicle and Equipments
	1,178,700

	Capacity Building
	2,190,000

	Annual Salary
	3864000

	Annual Office Expense
	205,920

	Project Office For Implementation                                          
	1,146,000

	Total
	8,584,620


Implantation of irrigation projects requires running costs of administration, personnel, equipments, services etc. Accordingly, the total investment cost for Office furniture, vehicles and equipments is estimated to be Birr 8,584,620.00. Accordingly, based on the organizational structures recommended, manpower and envisaged services of the project can easily be estimated in detail for the operation and management of project activities; (see Table 2 and 3 below).  

Table 2:  Estimated For Five Years Trainings and Capacity Building Programs (ETB)
	Activities
	Frequency
	Total Cost
	Annual  Cost (ETB)

	
	
	
	Yr-1
	Yr-2
	Yr-3
	Yr-4
	Yr-5

	Formation of Irrigation Water Users Associations
	 
	 
	 
	 

	Support establishment and strengthening of IWUAs
	Implementation phase
	150,000
	100,000
	50,000
	-
	-
	 

	Legal registration of IWUAs
	Implementation phase
	150,000
	50,000
	50,000
	50,000
	-
	 

	Preparation of training material for IWUAs
	Implementation phase
	75,000
	-
	25,000
	25,000
	25,000
	-

	Promote community awareness on communal resource uses
	Every two to three years period
	60,000
	-
	2,400
	2,400
	2,400
	52,800

	Prepare training plan  based on need assessment findings

	Training of experts at all levels 
	Operation phase all the year round.
	60,000
	-
	2,400
	2,400
	2,400
	52,800

	Training of IWUAs committee members
	Operation phase all the year round.
	300,000
	-
	12,000
	12,000
	12,000
	264,000

	Training of farmers
	Operation phase all the year round.
	300,000
	-
	12,000
	12,000
	12,000
	264,000

	Introduction of Improved Irrigated Agriculture Advisory/Extension (Integrated Crop and Water Management) Services

	Establishing and conducting technology demonstrations
	operation phase all the year round.
	300,000
	-
	12,000
	12,000
	12,000
	264,000

	Irrigation Performance Assessment
	 
	60,000
	-
	2,400
	2,400
	2,400
	52,800

	Improper farming practices  &   Soil erosion Avoidance
	Irrigation operation phase all the year round
	60,000
	-
	2,400
	2,400
	2,400
	52,800

	Protection of Canal siltation
	operation phase all the year round.
	300,000
	-
	12,000
	12,000
	12,000
	264,000

	Train water committee on efficient irrigation water use
	Irrigation operation phase all the year round
	75,000
	-
	25,000
	25,000
	25,000
	-

	Canals lining including fencing  in residences and settlements
	Operation phase
	150,000
	-
	100,000
	50,000
	-
	-

	awareness on risk management and protection
	Operation phase
	150,000
	-
	50,000
	50,000
	50,000
	-

	Total
	
	2,190,000
	
	357,600
	257,600
	157,600
	1,417,200


10. CONCLUSION AND RECOMMENDATIONS

Use of irrigation facilities needs systematic organization and management structures. Too often, lack of such workable organizational systems to manage irrigation schemes could result in failure to attain the set targets for the project. Hence, based on the existing rules and directives of the country/or region, the scheme management systems which depend on size and scale of the projects need to be developed. Small irrigation schemes, both traditional and modern ones should be managed by the beneficiary community themselves having their own internal by-laws. 

Therefore, the proposed small-scale Aleltu Irrigation Project can easily be managed by such Water User Association Groups and based on the existing regional directives and proclamations Thus, the land relocation and redistribution issues for equitable use of the resources was found one of the core issues with implementation of this project. For this reason, views and perceptions of the target communities were assessed to be positive and recommendable to run the proposed irrigation development project for the intended community members in the areas. 

Consultant: Oromia Water Works Design & Supervision Enterprise
 36
P.o.Box: 870/1250; Tel: 251 11439 2162; Fax: 251 11439 2008; e-mail: owwdse@ethionet.et 

