THE NATIONAL REGIONAL STATE OF

OROMIA

OROMIA IRRIGATION DEVELOPMENT AUTHORITY

(OIDA)

FEASIBILITY STUDY AND DETAIL DESIGN

OF

LOT 5 OF 19 SSIPs [SPECIAL ZONE SURROUNDING FINFINE]

TIMKETE BAHIR SMALL SCALE IRRIGATION PROJECT

DRAFT SOCIO ECONOMY, ORGANIZATION AND MANAGEMENT, AND FINANCIAL ANALYSIS

REPORT

P.O.BOX: 40945

Tel: 0920724075/0911963757

E-mail: letinsasc@gmail.com

Addis Ababa, Ethiopia

June 2016

Addis Ababa, Ethiopia

3333333OROMIA REGIONAL national states

water mineral and energy Bureau

FEASIBILITY STUDY AND DETAIL DESIGN

OF

Special Zone Surrounding Finfine Zone Wolmera  Woreda

Timkete Bahir SMALL SCALE IRRIGATION PROJECT

SOCIO ECONMIC

FEASIBILITY STUDY   REPORT

P.O.Box:2929/1250

Tel.: +251-920724075/0911963757

Addis Ababa, Ethiopia

E-mail: letinsasc@gmail.com

April 2013

Addis Ababa, Ethiopia

TABLE OF CONTENTS

Contents

I.	EXCUTIVE SUMMARY	1

PART I: SOCIO ECONOMY	4

1	INTRODUCTION AND BACKGROUND	5

1.1	INTRODUCTION	5

1.2	Rationale of the project	5

1.3	Review of policies and strategies	6

1.4	Objectives	7

1.5	Scope of the Study	7

1.6	Methodology	8

2	SOCIO ECONoMiC Features	13

2.1	Location and access	13

2.2	Proposed Project Command area and Beneficiaries	14

2.3	Climate and topography	15

2.4	Water source	15

2.5	Project area and Settlement	16

2.6	Population And Demographic Characteristics	17

2.6.1	General	17

2.6.2	Population size of woreda and kebele	17

2.6.3	Urban and Rural Population	17

2.6.4	Population Density and Spatial Distribution	18

2.7	Project Area Population Size and Demographic Features	19

2.7.1	Population	19

2.7.2	Family size	19

2.7.3	Sex composition	19

2.7.4	Age structure and labour availability	19

2.7.5	Labor Availability	20

2.7.6	Ethnic Groups	21

2.7.7	Religion	21

2.7.8	Population Growth Projection	22

2.7.9	Factors contributing to population growth	24

2.8	Land Use and land holding	24

2.8.1	Land use and Land cover of the Woreda and Project Area	24

2.8.2	Land holding size and land access	25

3	Economic and poverty situation	27

3.1	Economic and livelihood source	27

3.2	Wealth status and income distribution	28

3.3	Food Security Situation	28

4	Economic activities and production	30

4.1	Agriculture and Crop production	30

4.2	Livestock	31

4.3	Other off farm activities	32

4.4	Beekeeping (both traditional & modern)	32

4.5	Agro Processing Industries and Urban Economic Prospect	33

4.6	Market Institutions and stakeholders	33

4.7	Market and Market prospect at project area	33

4.8	Market Centre	34

4.9	Product destination	34

4.10	Product Demand and Supply	34

4.11	Product   Price	35

4.12	Market problems and constraints	37

5	Agricultural support service	38

5.1	Agricultural Extension Service	38

5.2	Research and Extension Services	39

5.3	Credit and saving	39

5.4	Cooperative and water users associations	40

6	Gender	41

7	Basic Social Service	42

7.1	Health service and health infrastructures	42

7.1	Education	43

7.2	Water supply	45

7.2.1 Source of Energy	45

8	Development Potentials and Opportunities	46

9	Projects Social impact and Threats	47

9.1	Human Displacement	47

9.2	Health and related social impacts	48

9.3	Land Loss and land redistribution issues	48

10	Project Benefit and Contribution	49

10.1	Direct beneficiaries	49

10.2	Other Indirect economic benefit	49

11	Community Participation	50

11.1	Cost Sharing	50

11.2	Cost Recovery	51

11.3	Project Beneficiaries	52

12	Conclusion and Recommendation	53

PART II: ORGANIZATION AND MANAGEMENT	55

13.	Introduction and Background	55

13.1.	Introduction	55

13.2.	Objective	55

13.3.	Policies and Legal framework	55

13.4.	Role and responsibilities	56

14.	Existing Organization and Management	57

14.1.	Administration Status of the Project Area	57

14.2.	Administrative structures	58

14.3.	Existing Community Organizations	58

14.4.	Community Consultation and Participation	58

14.5.	Local Administration Support to the Scheme	59

15.	Proposed Organizational Structures	60

15.1.	General	60

15.2.	Proposed Organization arrangements	60

15.3.	Irrigation Water User Association	60

15.4.	Irrigation Water User Cooperatives (IWUC)	61

15.5.	Land issue and dispute settlement approach	63

15.6.	Cost Recovery and Water Charge Approach	63

15.7.	Training and capacity building	64

16.	Monitoring and Evaluation	64

17.	Conclusion	66

Annex3: Community Participation minutes  of Meeting	70

Annex3: Community Participation minutes  of Meeting	75

Reference	78

PART III. FINANCIAL ANALYSIS	79

18.	Introduction and Background	80

18.1.	INTRODUCTION	80

18.2.	OBJECTIVE	80

18.3.	BASIC PRINCIPLES AND CONCEPTS	81

19.	METHODOLOGY, ASSUMPTIONS AND CONCEPTUAL FRAMEWORK	81

19.1.	General	81

19.2.	Inputs and Outputs	81

19.3.	Financial and Economic Viability Indicators and approach	83

19.4.	Financial and Economic Viability Indicators and implications	84

20	THE PROJECT	85

20.1	TECHNOLOGY	85

20.2	COMMAND AREA AND BENEFICIARIES	85

20.3	PROJECT COST	86

20.3.1	General	86

20.3.2	Irrigation infrastructure and system Investment Cost	86

20.3.3	Other farm tools/implements investment cost	87

20.3.4	Replacement cost	87

20.3.5	Investment schedule	87

20.3.6	Operation & Maintenance Cost	88

20.3.7	Project Financing	88

21.	FINANCIAL ANALYSIS	89

21.1	WITHOUT PROJECT	89

21.1.1	Cropping pattern and land allocation	89

21.1.2	Farm input and yield estimates	89

21.1.3	Farm cost and income	89

21.2	WITH PROJECT	90

21.2.1	Cropping pattern	90

21.2.2	Land Development Plan	90

21.2.3	Input and farm cost	91

21.2.4	Yield build up	91

21.2.5	Price of input and output	92

21.2.6	Crop budget	92

21.2.7	Farm budget and net incremental return	92

21.2.8	Financial Analysis Results	92

21.2.9	Risk and Sensitivity Analysis	93

22.	ECONOMIC ANALYSIS	94

22.1	ESSENCE AND ISSUES	94

22.2	BASIC PRINCIPLES AND APPROACH	94

22.2.1	Economic Evaluation	94

22.2.2	Conversion Factor used for economic analysis	94

22.3	ECONOMIC ANALYSIS RESULT	94

23.	CONCLUSION AND RECOMMENDATION	96

23.1	Conclusion	96

23.2	Recommendation	96

12.1	Annex 2: Lists of contact Personnel in woreda and kebele sector offices	Error! Bookmark not defined.

LIST OF Tables

Table 1: Agro Ecology Classification of Wolmera   Woreda	15

Table 2:Population distribution by urban, rural and sex for the Woreda.	17

Table 3: Population size by urban and rural	18

Table 4: School age population (<7, 7-14 primary school, 15-18 secondary school),	18

Table 5: Population size and density by zone and selected woreda, July 2011	18

Table 6: Population size of project kebeles	19

Table 7: Family size and range, % of household	19

Table 8: Religion composition	22

Table 9:  Land use pattern Wolmera  woreda	24

Table 10: Land Use Pattern Markos kebele	25

Table 11: Land holding size of Sample house holds	25

Table 12: Major rain fed crops (Markos Kebeles)	30

Table 13: Traditional Irrigation crops produced in the Kebele with their respective yield and production	31

Table 14: Livestock population, of Markos  of year 2007	31

Table 15: Market Centre and distance from project kebeles	34

Table 16:  Farm gate Price Trend at woredas town (Birr/Qt), Wolmera	35

Table 17: Producer Price Ceiling (Birr/Qt)	36

Table 18: Amounts and types of fertilizers, improved seeds, pesticides and herbicides distributed to farmers & number of farmers utilizing by types at woreda level.	38

Table 19: Number of Development Agents and FTC (2005/2006)	39

Table 20: Farmers Associations and Agriculture Service Cooperatives by their Members, sex and family size by sex,	40

Table 21: Type and number of health institutions  in the Wolmera woreda, 2016	42

Table 22: Professional and support staffs serving in the woreda	42

Table 23: ten top diseases prevailing in Wolmera woreda in 2007 E.C	43

Table 24: The school enrolment at different levels in the woreda for 2016	44

Table 26: Types and number of water schemes in Wolmera woreda	45

Table 27: Interim water Users committee members	50

Table 28:  Administrative and Geographical Locations, size of command and beneficiaries of proposed SSIPs	52

Table 29: Monitoring and Evaluation Framework	65

Table 30: Investment cost- Irrigation infrastructure and system development	87

Table 31: Without project/Existing cropping pattern (%)	89

Table 32:  Cropping pattern, With project	90

Table 33: Land development plan and cropping Pattern “with” the project	91

Table 34: Yield Build Up for "With" Project Situation	92

Table 35: Financial Analysis Result	93

Table 36: Financial Sensitivity analysis test	93

Table 37:    Economic analysis and sensitivity test result	95

LISTOF FIGURES

Figure 1:Stake holder consultation at woreda and kebele	9

Figure 2:  Public consultation and community Discussion	10

Figure 3: Sex composition of sample households	11

Figure 4: Age composition of sample households	11

Figure 5: Location Map of Wolmera  Woreda	13

Figure 6: Administrative boundaries of wolmera woreda	14

Figure 7: Community Settlement at hill side of the command area in village form	16

Figure 8: Age structure of the proejct area	20

Figure 9: Ethnic Composition of the Project Kebeles	21

Figure 10: Religion Composition of the Project Area	22

Figure 11: Population Growth trend of Ethiopia	23

Figure 12: Population Growth Trend for the Project Area	23

Figure 13: Landholding size of the sample  household of the project area	26

Figure 14:  Economic and livelihood source	27

Figure 15: Wealth status of the community	28

Figure 16: Existing farm plot at command and traditional Irrigation with traditional canal.	30

Figure 17: Food demand projection	35

Figure 18: Major product price trend	36

Figure 19: Participation and level of education of the sample HH	44

Figure 20: Existing organizational structures	56

Figure 21: Proposed Organizational Structure for Irrigation Water User Cooperatives (IWUC)	61

Figure 22: Proposed Organizational Structure for Water User Association (WUA)	62

ANNEXES

ANNEX 1: Minutes of community consultation on use and management of Timkete Bahir SSIP	67

ANNEX 2: Lists of personnel participated on Community Participation Discussion	67

ANNEX 3: Financial Analysis Result Timkete Bahir Small Scale Irrigation Project	98

ANNEX 4  : Questioners Woreda and Kebele Level Socio Economic Data Assessment	99

ANNEX 5: Household Survey Questionnaires /የቤተሰብ መረጃ ማሰባሰቢያ መጠይቅ	110

## EXCUTIVE SUMMARY

Timkete Bahir small scale irrigation feasibility study was one of the projects of Agriculture Growth program (AGP) undertaken and this report deals with the socio economic, organization and management as well as financial and economic analysis of the project. The report used descriptive and quantitative analysis approach  and  tried to give general overview of the woreda and project area specific features.  The report is organized in three parts. In Part I presented socio economic aspects of the projects’ report; part II deals with organization and management aspect of the project and part three presents the financial and economic viability Analysis report.

Location: The proposed irrigation project is located in Oromia National Region State, Special Zone Surrounding Finfine, Wolmera  woreda, Markos  kebele. The project area is in approximate distance of about 14 km from woredas town Wolmera, 39 km Finfine.

Agro ecology and climate: The altitude of the district is 2060M-3380 meters above the sea level. The lowest place is found in...... (There is no specifically known lowest area in welmera wereda), while the highest place is located arround Wececa mountain. Due to its location, the district has high net work of river systems. The major permanent rivers of the district are Holeta, Bobe, Kata, Chancho, Mintile, and Karsa. On the other hand, the major seasonal streams are April, June July, August, September, October, November, and December. Generally, the district has high potential for traditional irrigation system which can be used to increase agricultural productivity and almost all are utilized efficiently. (In short  Dega 69%, Woina dega 31% )

Due to its altitudinal location, the climatic condition of the district is dominantly (cool, moderately warm, moderately cool, or cold) which is between 0.10c -270c. This type of climate consists about 45% of the total area of the district. The remaining ones are (cool, moderately, warm) account for 61%, 39% respectively. Hence, the dominant type of climatic condition of the district is Meher agro-ecological zone. The mean annual rainfall is 634-1300 mm and the average rainy days are about 150 days in the year. The rainfall pattern is bi-modal, which are short rainy season (Belg from December - April) and summer or long rainy season (Meher from April to December).

With this agro-climatic situation the area can grow diversified crops mainly grains and cereal crops maize, sorghum barley, wheat, pulse, vegetables and fruits. Production greatly rainfall dependent and few traditional irrigation crop productions practice.

Population: The total population at project area, the kebele (Markos) estimated to be 5852 of which 2870 are male and 2982 are female and concerning the Household population of the kebele as of the data from the kebele office there are 685 households from which 593 are male and 92 are female.The data obtained from the woreda socio economic profile  reveals that, the projection made from 1999 census, Welmera district had 103,092 populations in the year 2006  (The total number of population of year 2005 is calculated using Growth Rate of 1999 census). From the total population of the district, only 4% are living in urban areas while it was 4,124 in the year 2005.  This indicates that more than 96 % of the population of the district is living in rural area depending on agriculture.

An over all sex ratio of the district was 100.97 male per 99.03 female (80.96 male per 100 female in urban and 100.97 male per 99.03 female in rural ).

The proposed project command area considered two sides of the Timkete Bahir Stream River, and net irrigable area of about 70ha and expected beneficiaries of  280 household assuming irrigated land holding size of 0.25ha. The existing land holding at command area is on the hand of individual farmers, surrounding the command area, which is not compatible with land proclamation of minimum of 0. 25and maximum of 0.5ha irrigable land, thus land redistribution is recommendable.

Population Density and Rural settlement: Population density indicates population resource relationship for social service, economic and land resources. Regarding population land resource ratio/relation, the district had a crude density of district 123.83 p/km2 in 2006. Similarly, the agricultural density of the district was 115.63 p/km2 in 2006. Concerning the settlement pattern of the district, the rural parts are characterized by scattered type of settlement.

The irrigation infrastructure and system development cost estimated to birr birr 3,662,311.70. The total investment cost including management/supervision (5%), contingency (10%) and VAT tax (15%) estimated to birr 4,632,824.30.

With and without the project return and cost analysis computed. The financial Net Present value is Birr 37,399,927.19  which is highly positive and based on the IRR criteria, the IRR results indicate 69% which is more than the opportunity cost of capital (11%), indicating the viability of the project. Based on the B/C ratio criterion, it result 1.70 which is much above one and meet the viability criteria in all yardstick indicators. The project sensitivity also tested and still viable assuming increase in investment cost by 10% and decrease in project return by 10%. The project is still viable assuming simultaneous adverse change in both Variables.

Economic viability also tested and the result much worth full for investment. The economic net present value resulted to earn birr 42,170,130.81, Internal Rate of Return is 111% much above the opportunity cost of capital and B/C ratio above one, which is 2.06. In both financial and economic terms the project meets viability criteria.

Proposed irrigation use gravity system and no pond is proposed that may occupies some area, which was formerly developed with traditional irrigation, hence we expect no land loss.  The large portion of the command area covered with traditional irrigation except that at right side rain fed land is incorporated in the newly proposed command, which is free of human settlement.  As observed people displacement is not expected and there is no social constraint to impede implementation of the project.  Increasing population growth expected to cause farm land degradation, deforestation, climate change   and unreliable rainfall inevitably force demand for irrigation in the short or long time period and in order to increase the benefit from the irrigation system recommend some points for consideration.

- Considering high level of traditional irrigation, proposed modern irrigation may cause dispute among user  community in land redistribution it is recommendable to  convince them to use it efficiently and to produce  high value crops that compensate the land loss of some individual farmers

- Road and transportation access is available with 4 km all weather road to the kebele that needs to assign regular transport vehicles that facilitate agricultural marketing and private assemblers, traders and whole sellers and retailers.

- The recently restructure of market and cooperatives as independent office is not yet well organized and it needs working towards the promotion of market linkage with traders which would have direct effect in strengthening the interaction between the urban and rural economy.

- Implementation and management of the project requires participatory approach in particular efforts should be made to involve women in to the labor force.

- Concerted effort and capacity building required in developing awareness in irrigation and transforming traditional irrigation to improved farming practice, modern extension service is essential to community.

- Project area has potential suitable agro-climate for production of diversified crops, but productions is traditional with unimproved farm inputs, environmental degradation and promote/strengthen community participation in soil conservation and basin management as already started.

In consultant view, upper and downstream impact assessed and significant adverse social impact in people displacement or other adverse social impact is not expected and socially feasible for implementation. However, at existing condition high  practice in traditional irrigation, and considering level of traditional irrigation practice, well organized farmers organization in WUA,  concerted effort required in farmers capacity building and awareness towards the development of the proposed  improved irrigation system.

- PART I: SOCIO ECONOMY

INTRODUCTION AND BACKGROUND

## INTRODUCTION

In line with government development strategic direction and policy focus for agriculture, Timkete Bahir irrigation project was identified for feasibility and design study. The project is located in Special Zone Surrounding Finfine zone Wolmera  woreda, in Markos kebele at Timkete Bahir river. The command area lies on the right and left side of Timkete Bahir River.

Feasibility study of the project included all sectoral studies and this socio-economic study conducted as one components of the feasibility study with aims to identify basic socio-economic features of the project area. The report considered the requirements of the Terms of reference and prepared based on field assessment, data collected at project sites and different stakeholder consultations to depict general socio-economic overview of the project area.

## Rationale of the project

Agriculture is the dominant sector of the Ethiopian economy that contributes over 41.6% of GDP, 90% of export earning and 85% of employment as of “GTP” document. However, the sector characterized largely rain fed dependent that cause severe damage in agriculture due to shortage of rainfall and others.

To overcome the effects of climate change and rainfall shortage, water centered development in agriculture is given prime importance more than ever in current agricultural development program with aims to improve the problem with food deficits in the country. Therefore, there is growing interest of government and other stakeholders towards promotion of water centered agricultural development.

The government policy support both private investment as well as small holders farm in agriculture development and small scale irrigation is believed to relief small holders rainfall dependence to increase agricultural production and  one among  the interventions options and one of the pillars in  agriculture growth programme ( AGP).

In a country like Ethiopia where over 85% of the population livelihood base is agriculture dependent, efficient and effective utilization of available land, water and  labor is paramount important to bring sustained economic development. Small Scale Irrigation Project (SSIP) believed to achieve increased livelihood bases, income improvement and generally to promotes socio economic development of the country. Thus technical support for development of the available water resources and irrigation is inevitable and necessary to bring sustainable food production and agricultural development.

## Review of policies and strategies

The government of Ethiopia adopts development policies and strategies every five years. The Plan for Accelerated and Sustained Development to End Poverty (PASDEP) adopted for the period 2005/6-2009/10  has given prime importance for  rural and agriculture development with aims for accelerated, sustained, and people-centered economic development to achieve the targets of GTP II.

Following the PASDEP, Growth and Transformation Plan (GTP) adopted for the period (2009/08-2014/12) and is directed to achieve an economy which has a modern and productive agricultural sector with enhanced technology and an industrial sector that plays a leading role in the economy; to sustain economic development and secure social justice; and, increase per capita income of citizens so that it reaches at the level of those in middle-income countries.”

In policy direction of GTP II, smallholder farming will continue to be the major source of agricultural growth with shift into commercialization. To complement this development objective, concerted policy support for private investment in large commercial farms.  Fundamentals of the strategy include the shift to produce high value crops, a special focus on high-potential areas, facilitating the commercialization of agriculture, supporting the development of small and large-scale commercial agriculture where it is feasible. In general, agricultural will direct on placing major effort to support the intensification of marketable farm products by small and large farmers for domestic and export market.

During the GTP II period, it is planned to further transform agriculture sector to high growth path in order to ensure the food security challenge of the country and to curb inflationary pressure as well as broadening the export base of the country. The sector also serves as a spring board to bring about structural transformation in the long run through contribution to industrial growth. To promote multiple cropping and better cope with climate variability and insure food security, the Growth and Transformation Plan (GTP II) has adopted agricultural development and focus strategies include;

- Scaling up production and productivity of land, labor and available natural resource use based on agro ecological suitability.

- Specialization, diversification and strengthening agricultural production and marketing system.

- Strengthen extension service for majorities of smallholders

- Provide support for the private large scale commercial farms.

- Promotes appropriate use of rain water and other water source,

- Improve water use efficiency through expanding of irrigation schemes with special attention to small scale irrigation schemes development.

- Strengthen public participation in the planning and implementation and take affirmative action’s to enhance women participation at woreda and kebele level; engaging and mobilizing the public in the construction of local infrastructure development activities (road, schools, health stations, irrigation and others).

In general, the agricultural Transformation Plan has adopted range of interventions and public investments directed to basic infrastructure development mainly road, market infrastructures and others to support and scale-up of the success in   economic growth of the country.

In line with the general development policy and strategic framework, several attempts underway in study and design of small scale irrigation project initiated by respective regions with vision towards water centered irrigated agriculture development for small holder benefit through efficient utilization of the existing water resource.

## Objectives

The main objectives of the socio economic study is to collect, process, analyze and depict baseline socio economic and demographic situation of the project area. The study is to reveals socio economic situation of existing conditions, economic activities, income and livelihood source, and food security situations, population and  demographic features, production and marketing of agricultural products and inputs, identify socio economic constraints and priority problems and asses expected positive and adverse impacts as well as  community attitude and social feasibility of the project.

## Scope of the Study

The socio economic study deals all about socio economic and demographic features of the project area. These includes  assessment of  existing economic activities, economic and livelihood basis, existing basic social infrastructure and social services, and identifying major economic and social problems, development priorities of the project area. Furthermore, the study gathers data on positive and adverse social impacts of the project, and stipulate how to intensify the positive aspect and mitigate the possible adverse social impacts due to the project.

In general, the report tried to verify the underlying socio economic and demographic situations and the scope of task includes, but not limited to;

Asses and identify existing socio economic problems, constraints and social mitigation measures

Asses gender relations and gender disaggregated data with respect to land access, control over resource, capital and income.

Assess the status of house hold economy

Asses conflicting and or competing demand if any

Asses social impacts of the  projects

Asses and evaluate farmers attitude toward the project and

Asses existing social structures and recommended social structure for sustainable use and operation of the irrigation system.

Assess extent of farmers interest in the project and its implications for project planning

## Methodology

Both primary and secondary data gathered from relevant key informants, Sectoral office, stakeholders and project beneficiaries and all directly or indirectly affected community groups. Moreover, woreda government offices, key informants, and other responsible partners at woreda office level contacted and discussed on the project under study. Relevant data and information required for the study was identified prior to field work and pre-prepared information checklist that used in gathering information and baseline data with respect to socioeconomic situation of the area and checked consistency of the data thorough discussion with farmers and development agents of the project kebele.  The general methodology approach used in data collection and descriptive analysis includes;

- Review of Reports and Secondary Data Source

Available secondary data and socio economic information were gathered at regional, woreda and kebele level that expected to serve as input for the study.Pertinent documents on policy issues mainly land policy of the region and other national and regional development strategic policy direction accessible were also gathered and reviewed within the framework of the project objective.

- Key Informants and Discussion With Stakeholder institutions

Primary data required for this study were generated through field assessment and site visits. Discussions were held with different stakeholders and focal groups including interview with individual households. Representatives of sectoral office and other stakeholders and experts of these institutions have been contacted from which the following are the major ones;

- Woreda water resource development office

- Woreda agriculture and rural development office ,

- Kebele office, Development agents and Beneficiaries/community  representatives, and

- Health, education and Other   sector offices in the  project areas

- Woreda Women, children and  youths’ Affairs’ Office

- Discussion and consultation meeting was held with Oromia saving and credit association (WALQO), Wolmera  Woreda branch,  Woreda cooperative office,  Woreda Marketing  Development Office and other concerned sectoral offices.

Figure 1:Stake holder consultation at woreda and kebele

- Key informants  Interview

Key informants interview was made with key responsible individuals mainly woreda agriculture and rural development office and other sectoral offices. Discussion was held with relevant sectoral office and communicated to provide information on specific and selected issues related   to irrigation development and other relevant socio-economic issues.

- Public Consultation and Focal Group Discussion

In order to know attitudes, opinions and reactions of the community toward the proposed project, group discussion and consultative meeting was held with Kebele leaders, community representatives and different segments of the society. The public consultation was facilitated and pre-arranged by kebele leaders and participants were drawn from different groups of the society (opinion leaders & elders, Women, Youth, beneficiary farmers and Kebele councils) and where woreda administrator and other decision makers attended the meeting.

Figure 2:  Public consultation and community Discussion

Furthermore, transect walks were made in the project area to grasp an overview of the existing socio economic situation and in the process discussions held with communities to explore opinion and attitudes towards the project.

- Household Survey

Household survey was also undertaken in order to assess some basic data on household’s economy and demographic structures based on randomly selected sample population.  In conducting the survey, enumerators were selected from the project sites, trained and assigned to conduct the household survey. The command area covers two kebele and as observed household population has homogeneous mainly with respect to ethnicity, cultural and socio economic characteristics. The total number of households estimated to be incorporated for use of the command area are 280 considering the homogeneous ethnic characteristics of the population, about 20% of the household’s population taken in household survey of which about 15% are female headed households and 85% male headed HH.

Figure 3: Sex composition of sample households

Age composition of sample household ranges 20-80 years and the average of 51year and age distribution of sample population depicted in chart that follows.

Figure 4: Age composition of sample households

- Data analysis

The socio economic report used descriptive and quantitative analysis approach. The report focuses on project area specific socio economic features, and also provides highlight on general overview of the region, zone and woreda as required. Household survey analysis result used and gives statistical description as found appropriate.

- Procedures and  Process flow

The socio economic study followed steps and procedure required in data collection and analysis. At the first glance to field work contact was made with  Office of Woreda Irrigation Development Authority and mapped project specific location, accessibility condition…etc. After preliminary discussion, with Woreda Administrative the Woreda Office of Irrigation Development Authority assigned one person/expert, Ato Bekele, to guide the study team to project area and to kebele to link with kebeles’ administrative and development agents/DA’s on the project kebele where discussion and data collection continued at kebele level from development agents office and provided available data mainly on command area and beneficiaries. After the discussion at Kebele Agriculture Development Office conducted, site visit has been made with kebele and woredas representatives to have an over view over the command areas and the nature and characteristics of the beneficiary population and determined the sample size for the household survey. The next task was selection of the enumerators and provision of orientation household survey. With common understanding of the team representatives key informants discussion, community consultation and other data collection continued at kebele and woreda level and successfully completed the data collection at field and analysis of the report at office.

SOCIO ECONoMiC Features

## Location and access

The proposed Timkete Bahir irrigation project is located in Special Zone Surrounding Finfine,  Wolmera  woreda in Menagesha town/Markos Kebele. The project site is located at 4km from Asphalt road at junction point of west edge of Menagesha town and 10km from woreda capital town, Holeta and 34km from Fifinne, capital of the Region of  Oromia administrative State and the seat of zonal administratives. From the Total distance from Finfinne, from woreda town Holeta only 4km is all weather gravel road constructed the rest are Asphalt.

Figure 5: Location Map of Wolmera  Woreda

Figure 6: Administrative boundaries of wolmera woreda

## Proposed Project Command area and Beneficiaries

It has been physically observed that the command area falls in both side of the river downstream have suitable land topography and the proposed command area considered   both side of the river, in  Markos kebele of Wolmera  Woreda   on the left and right  sides  of the river.

Thus it was found compulsory to design the project for both side and discussion made with PA as well as technical staffs in the Kebele. Accordingly, the diversion site is located to the upper stream, of the kebele that the command begins at the same point parallel to each other. The command area is extending down from the diversion site to    both side of the river and consequently the command area lies covering large plot of land at the left side in Markos kebele, while the right side of the river bank extends without enough command area up to the down end of the command area, delineated by natural boundary of existing gulley.

The proposed irrigation technology system use diversion from Gurra River and expected to develop irrigable land area of 70 hectare. Considering land topography and  suitability for  irrigation development  and large portion of the  irrigable land/command area will be on the right side of the river  and lies mainly Markos kebele and  about  25% on the right side, within the same kebele of Wolmera  Woreda. As far as the ownership of the command area is concerned all plot of land at left and right side of the river belongs to individual farmers, that they use it currently for rain fed cropping. The proposed farm plot in both side of the river expected to share among all registered beneficiaries in accordance to the irrigation land use proclamation. Regardless of the existing bland holding size of the beneficiary community the development of this project will share in average land holding size of 0.25 hectare per household, expect to serve a total of about 280 household beneficiaries of the kebele.

## Climate and topography

According to available data source from Wolmera  Woreda Agriculture and rural development Office and the socio economic profile of the woreda the  altitude range, agro climatic, annual temperature range can be described as follows: Due to its altitudinal location, the climatic condition of the district is dominantly (cool, moderately warm, moderately cool, or cold) which is between 0.10c -270c. This type of climate consists about 45% of the total area of the district. The remaining ones are (cool, moderately, warm) account for 61%, 31% respectively. Hence, the dominant type of climatic condition of the district is Meher agro-ecological zone. The mean annual rainfall is 634-1300 mm and the average rainy days are about 150 days in the year. The rainfall pattern is bi-modal, which are short rainy season (Belg from December - April) and summer or long rainy season (Meher from April to December).

Table 1: Agro Ecology Classification of Wolmera   Woreda

| Agro ecology | Altitudinal range in meters | Average annual temperature | Mean annual rainfall | Remark |
| --- | --- | --- | --- | --- |
| Cool and moderately warm with 61%and 31% respective order. | 2060m-3380m | 10c-270c | 634-1300mm |  |

Source: Woreda agriculture office and socio economic profile

The proposed project is characterized as medium  where temperature, sunshine, winds… etc is very moderate thus resulting in medium climate, which is suitable for crop production particularly for seasonal crops like cereals and pulses and vegetables and root crops.

## Water source

Due to its location, the district has high net work of river systems. The major permanent rivers of the district are Holeta, Bobe, Kata, Chancho, Mintile, and Karsa. On the other hand, the major seasonal streams are April, June July, August, September, October, November, and December. Generally, the district has high potential for traditional irrigation system which can be used to increase agricultural productivity and almost all are utilized efficiently.

Although, there exist potential rivers like Timkete Bahir and other small streams crossing the kebele, which are exhaustively exploited for traditional irrigation schemes.  The proposed Timkete Bahir irrigation project has potential water source that flows to Awash River at downstream. As it was observed during the field assessment and secondary data collected from the relevant sources, Timkete Bahir River is a Perennial which is proposed for efficient utilization of land and water resource of the area with improved irrigation scheme.

## Project area and Settlement

The project area settlement pattern was assessed to understand the socio economic changes at the area and integrate expected changes with proposed project. The proposed project beneficiary settlement is out of the command area concentrated at a village of Timkete bahir, at hill side of the command area. Some of the beneficiaries especially at left side of the river settled closer to the project command area. At existing farming condition farmers have their own plot of land, which will be shared among themselves in consent of all community groups and community representatives. After implementation of the project farmers have to discuss over the development of the project with irrigation water and finally have to agree to develop according to the regulation and principle of irrigation land use. Thus, the command area shall be shared among the beneficiaries in accordance with the proclamation of irrigation land use. The command area will affect or cause no property of the settlers or fixed assets currently existing. The settlement of the beneficiaries at both side of the command area is located at hill side above the command. The beneficiaries and the existing settlement are native to the area heterogeneous socio cultural relationship and have common understanding about the development around their settlement, thus the proposed irrigation project is to be expected successful and fruitful.

Figure 7: Community Settlement at hill side of the command area in village form

Community Discussion at Site for expression of interest and participation

## Population And Demographic Characteristics

General

Development project targets to meet some gaps for existing population as well future generation for sustainable economic, social, and cultural development of the community in project area and expected added value and benefit to the society at large.

As a result, development project planning  needs to have data on existing population size and projected population growth, and   understanding on social interaction and the overall situation in population characteristics like population density and land holding size, average family size/growth rate, age and sex composition, ethnicity and others including factors affecting production capacities like labor age structures and  availability, population movement/migration and spatial distribution are some of the issue discussed in this section of the report. In general, population and demographic data is relevant for market planning as well as other related issues and population data at regional, zone and woreda and kebele level   indicated in section that follows for general overview of demographic features.

Population size of woreda and kebele

According to CSA, Annual Statistical Abstract, 2011, the total population of Ethiopia projected to be 82.4 million and projected to 96.63 million and that of the Wolmera  on 2013/2014 or 2006 EC is estimated to 146,587 which are projected to 155,212 of which 77,250 and 77,962 female. From this a total rural kebele holds 25,783 Households with a total population of 128,917 and urban population of 3 urban kebeles estimated to 26,295 with total households of 52,59.

Urban and Rural Population

From the total population of the Woreda 15 % is urban and 85 % is rural. The majority of urban population means of income generating also depends on agriculture and some on commercial and very rare cases on some other off farm activities. Rural livelihood depends on Agricultural which is crop production and livestock raring.

Table 2:Population distribution by urban, rural and sex for the Woreda.

| Area | Rural |  |  | Urban |  |  | Total |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Male | Female | Total | Male | Female | Total | Male | Female | Total |
| 1999 | 40586 | 39848 | 80434 | 1500 | 1850 | 3350 | 42086 | 41698 | 83823 |
| 2000 | 41762 | 41003 | 82765 | 1543 | 1904 | 3447 | 43306 | 42907 | 86213 |
| 2001 | 42973 | 42192 | 85165 | 1588 | 1959 | 3547 | 44561 | 44151 | 88712 |
| 2002 | 44123 | 43247 | 87295 | 1628 | 2008 | 3636 | 45675 | 45255 | 90930 |
| 2003 | 445288 | 44464 | 89752 | 1672 | 2065 | 3737 | 46960 | 46529 | 93489 |
| 2004 | 46,617 | 45,687 | 92,220 | 1,718 | 2,122 | 3,840 | 48,251 | 47,809 | 96,060 |
| 2005 | 48,489 | 49,343 | 97,832 | 1,798 | 458 | 2,257 | 50,288 | 49,802 | 100,089 |
| 2006 | 49,944 | 50,823 | 100,767 | 1,852 | 472 | 2,324 | 51,796 | 51,296 | 103,092 |
| 2008 | 52,883 | 53,813 | 106,696 | 1961 | 500 | 2461 | 54844 | 54314 | 109158 |

Table 3: Population size by urban and rural

| Year | Age group | Rural |  |  | Urban |  |  | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | M | F | Total | M | F | Total |  |
| 2008 | All age group | 69,527 | 70,167 | 135,757 | 12,269 | 12,382 | 24,651 | 160,108 |
|  | Total | 69,527 | 70,167 | 135757 | 12,269 | 12,382 | 24,651 | 160,108 |
| 2006 | All age group | 65,663 | 66,268 | 131,931 | 11,587 | 11,694 | 23281 | 155,212 |
|  | Total | 65,663 | 66,268 | 131,931 | 11,587 | 11,694 | 23281 | 155,212 |

Source: Socio economic profile of the woreda-Woreda Finance and Economic Development

The average family size is computed by dividing the total population of each year to total households of the year.In case of Wolmera  woreda it has been estimated that the average family size is to be 5person per household.

Table 4: School age population (<7, 7-14 primary school, 15-18 secondary school),

| Age group | 2005 |  |  | 2006 |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Total population | Male | Female | Total | Male | Female | Total |
| <7 years old | 6744 | 6594 | 13338 | 6930 | 6979 | 13709 |
| 7-14(primary) | 15430 | 14984 | 30414 | 15871 | 15410 | 31281 |
| 15-18(secondary) | 6330 | 6180 | 62510 | 6513 | 6359 | 12872 |

Source: Socio economic profile of the woreda- Finance and Economic Development

Population Density and Spatial Distribution

Population density is one of the indicators for land holding size and other economic issues. The average population density for Ethiopia is110.7 person/km2 and that of Oromia region is 79.5 person /km2. Wolmera  Woreda also have a population density of 75.6 person/ km2.

Table 5: Population size and density by zone and selected woreda, July 2011

| Zone/Woreda | Area (km2) | Population |  |  | Density (person/km2) |
| --- | --- | --- | --- | --- | --- |
|  |  | Male | Female | Total |  |
| Oromia Region | 353,006.81 | 18,643,608 | 18,711,469 | 37,355,077 | 107 |
| Special Zone Surrounding Finfine Zone | 21,552 | 2,158,394 | 2216491 | 4,374,885 | 186 |
| Wolmera Woreda | 736.88 | 106,731 | 109,125 | 125,856 | 293 |

Source: CSA, Statistical census with projection at the given growth rate

## Project Area Population Size and Demographic Features

Population

Population at project area of the kebele (Markos) estimated to be 5852 of which 2870 male and 2982 female with average family size of 6 person per Household to have a total households of 685 from which 593 HH are male 92 are female.

Table 6: Population size of project kebeles

| Kebele | Male | Female | Total |
| --- | --- | --- | --- |
| Markos | 2870 | 2982 | 5852 |
| Total | 2870 | 2982 | 5852 |

Source: Kebele Agriculture Office Development DA Data

Family size

Based on the available data gathered at health office and the results of the household survey the average family size for the project area was estimated.  The minimum and maximum family size for the project area ranges 2 to 14 members of family size and the averages family size at the command area estimated to be 6.0 family sizes which is higher than national average of five family size. According to the household survey result, sample household below 4 family members accounts 37%  and Majority 53% of  the household have  with family members   between 4 to 9   and about  19% of the sample households with above 8 family members.

Table 7: Family size and range, % of household

| Family size | Frequency | Percent |
| --- | --- | --- |
| Below 4 | 9 | 38 |
| 5-8 | 13 | 53 |
| Greater than 8 | 3 | 19 |
| Total | 28 | 100 |

Source: Household survey, 2013

Sex composition

Sex composition of a population is important as it provides useful information like reproductive potential, gender mainstreaming, labor resource, education converge, benefit share and participation     by sex… etc.  According to CSA 2007, in Oromia, female accounts 50.09% and males 49.91% where as at project area the household survey result indicates that female accounts 50.14% and Male 49.86%, which indicates that the sex proportion of the area is almost equivalent to the regional level.

Age structure and labour availability

Age is one of the basic demographic characteristics of a population and useful for demographic analysis, determine availability productive age   and other socio-economic developments planning. The age and sex structure of a population is usually the effects of past fertility, mortality and migration.

Though age data have many uses, it is usually found to be very difficult in obtaining reliable data on age. Effort was made in gathering secondary data from woreda health office and education office as well as computed the age structure from primary data source of household survey undertaken in project kebele. However, as majority of the respondent are farmer group and  illiterate and lack knowledge and capacity of recording their children’s and their own age and therefore, the difficulty of obtaining reliable age information of a person in any surveys and censuses is a common phenomenon that encountered.

To mitigate this problem, enumerators are informed methods such as using list of historical events in order to assist primarily the respondents and then enumerators to estimate a person’s age.

According to CSA (2007), the proportion of young population in Ethiopia with age   below 15 years indicated to be 45% and the working age group (15-64) accounts to 51.9%   and population above 64 years age shares about 3.2 percent.

With regards to the project area the computed household survey analysis result indicates the broad base of population pyramid shows that significant proportions (51.5%)  of the population at project area in  active age group.

Figure 8: Age structure of the proejct area

Labor Availability

Availability of labour is important during construction and irrigation operation irrigation as labour intensive project. With regards to labour availability existing situation assessed in terms of disguised unemployment and competing demand for labor at the area. At current condition due to land shortage many of the young age group are land less as disguised unemployment/dependent with families and as result moved to other places in search for job each year.  The project is expected to contribute additional temporary work and intensive use of family labour during operation and create opportunity for land access due to extensive use labour in irrigation farm.

Regarding the working culture of the people, some key informants indicate that  working as daily labour for other farm is looked as inferiority. However, in  the other hand the people well accept working as contact or daily worker in construction activities like road and similar activities undertaken by government or other private investment ventures.

Ethnic Groups

Although, the project command area is  located in two peasant associations and bisected by Timkete Bahir river, the Ethnic composition is homogeneous and majority (95%)  of the population in  both  project kebele belongs to  Oromo ethnic groups and the  rest 5% belongs to Amhara those came long years ago and became a native to the area.

Figure 9: Ethnic Composition of the Project Kebeles

Religion

Religion composition assessed at country level and with respect to project area context. According to census 2007, existing religion in the country were categorized into six. The three major religion groups include Orthodox (43.6%), Muslim (33.9%)   and Protestants (18.6%). In same data source, religion composition indicated by region and in Oromia orthodox shares (35%), Protestant (25%) and Muslim (25%)  and the rest 15% are traditional religion

Religion aspect in the kebele also assessed and key informants estimates the proportion of the different religion believers  as tried to confirm from the result of household survey majority of   settlers are followers of protestant  and  Orthodox Christian and some of the local people are followers traditional religion. The data collected from area reveals and the  results from the household survey analysis indicates 60% followers of protestant followed by orthodox Christian with 40%. Composition of religion at national, Regional and project command area presented as follows:

Table 8: Religion composition

|  | Ethiopia | Oromia | Timkete Bahir irrigation site /Command area in % |
| --- | --- | --- | --- |
| Orthodox | 43.6 | 19.9 | 60 |
| protestant | 18.6 | 55.5 | 20 |
| Catholic | 0.7 | 2.4 | - |
| Muslim | 33.9 | 14.1 | 20% |
| Traditional | 2.6 | 6.6 | - |
| Others | 0.6 | 1.5 | - |
|  | 100 | 100 | 100 |

Source:CSA, Population and housing census 2007 and household survey and data from Kebele Administration result for command area

Figure 10: Religion Composition of the Project Area

Population Growth Projection

The data on population size of the country as obtained from the successive population and housing censuses shows steady increments of significant proportions. For instance, comparison of the population size counted in the latest census conducted in 2007 with the 1994 census count shows that the population of a country has increased by more than 20 million persons in 12 years period of census 1994 and 2007. Population and Housing Census results showed population of Ethiopia grew at an average annual rate of 2.6 percent during the period 1994-2007 and total population of the country estimated 73.9 million at the base year 2007. Population projection computed the total population of the country increased from 73.9 million in year 2007  to 82.4 million in year 2011and grew to 95.53million in year 2016 with given growth rate.The pattern in population growth determine food demand and agricultural product supply planning and population growth  trend of  the country indicated in figure that follows.

Figure 11: Population Growth trend of Ethiopia

According to the 2007 Population and Housing Census results, the highest annual growth rate for the period (1994-2007) is observed for Gambella Region (4.1%) followed by Benishangul-Gumuz (3.0%), SNNP and Oromia (2.9 %) and  the national average of 2.6%.

Therefore, based on the annual growth rate for Oromia (2.9%), total population at project area projected to increase from the current total of 5852 to 10,366  at the end of project life in   20 years period (2016 to 2036) .

Figure 12: Population Growth Trend for the Project Area

Factors contributing to population growth

Population growth is accounted mainly due to fertility, mortality and population migration/ population movement and other factors. At existing condition family size at project area is generally high and land fragmentation continued for the young and many landless group and large number of people move to other place for resettlement.  The neighbor area has high potential for coffee farm and there is also increase population movement to the area in search of daily labor work or share cropping land, and increased family size or other extended families.

In general, based on the discussion with community some contributing factors identified to cause high population include;

- Long years traditional  perception and custom of   more than one wife/ polygamy

- Low educational status and high  social value for children

- Low health extension in effective family planning and attitudinal change

However, with health extension support and other intervention measures, family size and population growth at project area anticipated to decline and recommend strengthening the health extension service.

## Land Use and land holding

Land use and Land cover of the Woreda and Project Area

The land use pattern shows in Wolmera  Woreda as largely occupied by Forest, annual and permanent crops where 57.24%, 15.81% and 10.65% respectively.

Table 9:  Land use pattern Wolmera  woreda

| S.N. | Land use land cover type | Area in hectare | Percentage |
| --- | --- | --- | --- |
| 1 | Cultivated Land | 44,110.00 | 58.42 |
| 2 | Grazing land | 12,350.00 | 16.36 |
| 3 | Wet land and water bodies | 183.00 | 0.24 |
| 4 | Forest, Bush and Shrubs | 8,901.00 | 11.79 |
| 5 | Settlement | 9,876.00 | 13.08 |
| 6 | Bare (degraded) | 80.00 | 0.11 |
|  | Total area | 75,500.00 | 100.00 |

Source: Wolmera  woreda socio Economic profile

The land use pattern at project area is mainly composed of an extensive crop cultivation mainly Teff, wheat, maize and barley and concentrated settlement, situated within different land forms. As the information obtained from development offices of respective kebele, 63% of the land in Markos kebele is cultivated and land use pattern depicts as follows.

Table 10: Land Use Pattern Markos kebele

| S.N. | Land use land cover type | Area in hectare | Percentage |
| --- | --- | --- | --- |
| 1 | Cultivated land | 860.00 | 62.36 |
| 2 | Grazing land | 74.00 | 5.37 |
| 3 | Wet land and water bodies | NA | - |
| 4 | Forest | 165.00 | 11.97 |
| 5 | Bush and shrubs | 100.00 | 7.25 |
| 6 | Settlement | 140.00 | 10.15 |
| 7 | Bare land | 40.00 | 2.90 |
|  | Total area | 1379.00 | 100.00 |

Source: Development office of Markos  kebele Office and Kebele DAs

Land holding size and land access

In general, land holding size ranges from 0.5- 4.25ha and land concentrate with few households where 5.4% of the household occupied about 25% of the land area; whereas about 29.19% of the households are own different size of plot of land  from 0.5ha -6ha for different farming purpose. As young people grow up,  land holding size get fragmented for the young in the family and the average land holding size for Wolmera  woreda estimated 2 hectare.

Table 11: Land holding size of Sample house holds

| Land holding size /ha | 0.5 | 0.75 | 1.0 | 1.125 | 1.5 | 1.75 | 2.0 | 2.5 | 3.0 | 4.0 | 4.25 | 6 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| % of the HH | 4.17 | 8.30 | 12.5 | 4.17 | 8.30 | 4.17 | 16.70 | 4.17 | 25 | 4.17 | 4.17 | 4.17 |

Figure 13: Landholding size of the sample  household of the project area

Economic and poverty situation

## Economic and livelihood source

In the past long years cereal crops used as traditional staple food in Wolmera  woreda. With development of agriculture and farming practice with extension support vegetables, root crops and cereals mainly Teff, wheat, maize and barley crop widely produced and supporting the livelihood base of the people. Among the total 17 kebeles the project  kebele produce food crops for  market at local level and exercising  specialized crop  like potato to meet food demand,  and  most of the population supply  food crops for the  market. The dominant crops are wheat, Barley, Teff and pulses in order of land coverage and economic importance.

Specific to project area, depends primarily on crop production, that the dwellers commonly produce root crops with support of Timkete Bahir River as supplementary and  traditional irrigation.

Livestock provides/contributes supplementary food and household income and also used to cultivate farm land and means of farm activities. Majority of the household in both Rural and urban have livestock as supplementary economic resource.

Economic activities outside agriculture is limited and few young groups engaged in off farm activities like daily work and marketing of agricultural products.

As estimate taken from the household survey in the project area, crop production contributes about 85% of the household livelihood  and income source and livestock supplement about 10% to household livelihood and   the rest depends on others off farm  like handicraft  and trade which accounts 5% income through farmer traders.

Figure 14:  Economic and livelihood source

## Wealth status and income distribution

Wealth and poverty status is a relative term and depends on the communities’ resource base and definition community gives to poor and rich and depends on once view and many others. In the context of the project area, community wealth ranking and wealth  status primarily related to land holding size,  number of farm ox and cattle possession, house structure (corrugated/thatch  roof)  as well as access to some basic services like mobile cell phone….etc. Based on the household survey result, wealth status of the household indicated in terms of income classification and about 60% of the household annual income ranges birr 8,000-12,000 and classified lower income household and 30% of the household annual income ranges birr 12,000-17,000 that categorized middle income and 10% of the household annual income above 17,000 and considered higher income group.

Figure 15: Wealth status of the community

## Food Security Situation

The high land parts of Wolmera  produces annual crops for family   food consumption and mid high land part produce inset, potato  and others for market. The project kebeles are generally endowed with suitable potential land, water and agro climate to produce surplus product and food shortage not mentioned as problem.  As indicated during focus group discussion with community at the project area and also indicated by the concerned key informants, household able to meet family food demand no food deficit issues registered.

In general, there is no food shortage and able to manage family food demand. Safety net or food support is not provided in both project kebele (Markos). Even if the existing crop production is not able to meet some family consumption, it is mostly supported by purchasing from market against the sale of livestocks and livestock products and other cash income sources.

According to key informants at woreda and development agents in the kebele, majority of the household in project command area are currently able to meet food requirement of their family and  there are a few land less and low income people . In the household survey tried to find the situation of food security and household response and the result from the survey indicates about 80% of the household able to meet family food demand and self sufficient in a year and the remaining 20% not fully in a position to meet family  food consumption that could be due to shortage of farm land, and supported by hiring their labour and use other income sources to secure their survival.

The staple food consumed by majority of the inhabitant at project area is, wheat , barley , Teff and pulse crops and  root crops like potato. Those households who didn't have enough access to productive assets, farm land and oxen produce in share cropping and meets family food demand and less vulnerable to food shortage.

Economic activities and production

## Agriculture and Crop production

The project area is characterized gentle slope land topography and fragmented plots and not suitable for farm mechanization and the farmers use traditional farming system oxen plough and hand tools.

The crop production predominantly is rainfall dependent and there is a traditional Irrigation practice at the specific project site. The major rain fed crops cultivated are teff, wheat, maize and barley and crop adoptable to grow and project area indicated in table that follows.

Table 12: Major rain fed crops (Markos Kebeles)

| Crops | Markos |  | Yield (Qt /ha) |
| --- | --- | --- | --- |
|  | Area (Ha) | Production (Qt) |  |
| Maize | 140 | 4480 | 32 |
| Sorghum | 65 | 1300 | 20 |
| Teff | 281 | 5842 | 21 |
| Wheat | 254 | 4215 | 17 |
| Barley | 11 | 252 | 23 |
| Flax | 38 | 304 | 8 |
| Horse bean | 39 | 468 | 12 |
| Niger | 17 | 119 | 7 |
| TOTAL | 845 | 16980 |  |

Source: Markos Kebeles Development Agents and self calculation

The project area has fertile land and high production potential, suitable slope topographic and   agricultural production. However, due to tradition farming practice, use of backward farm implements and inputs it became difficult to increase production and productivity. Thus, the proposed irrigation project will expect to improve the production as whole and productivity of factors of production with   minimum improvement in land and water management.

Figure 16: Existing farm plot at command and traditional Irrigation with traditional canal.

Irrigated Crop Production also assessed and in the proposed Timkete Bahir irrigation project area there is irrigated crop production and crop production entirely depend on rainfall. As a result, there is no WUA and other form of community organization and farming engaged by individual farmer. The area in both side of the river is characterised suitable slope at command and relatively hilly at both edge side of the command area.

In the project area, Markos kebele, irrigation activities is highly practiced particularly in the proposed commend area. According to the kebele administration office, there are 1 modern irrigation scheme and four traditional irrigation schemes benefiting 795 households on a total area of 139 hectares. Major crops produced in the Kebele in the year 2007 E.C is depicted in table 13.

Table 13: Traditional Irrigation crops produced in the Kebele with their respective yield and production

| Crop Type | Area Coverage (ha) | Total Production (qt) | Average Yield (Qt/ha) | Remark |
| --- | --- | --- | --- | --- |
| Potato | 70.00 | 14,000.00 | 200.00 |  |
| Local Cabbage | 10.00 | 2,500.00 | 250.00 |  |
| Shallot | 20.00 | 5,600.00 | 280.00 |  |
| Carrot | 10.00 | 2,200.00 | 220.00 |  |
| Beet root | 10.00 | 2,200.00 | 220.00 |  |
| Letuce | 5.00 | 900.00 | 180.00 |  |
| Salata | 3.00 | 480.00 | 160.00 |  |
| Spinach | 1.00 | 160.00 | 160.00 |  |
| Zikune | 10.00 | 2,200.00 | 220.00 |  |

## Livestock

Livestock and by product mainly milk and milk by products  are used to supplement family food and income. Livestock generate income and supplement   food source and used in farm activities mainly ox for farm plough.

Cattle , sheep and goat dominate the livestock  population in project area and as the data source from the project area  cattle , sheep and goat  population amount about 8700 , 375 and 300 respectively.

Table 14: Livestock population, of Markos  of year 2007

| Livestock type | Population by woreda and kebele |  |
| --- | --- | --- |
| Live stock | Markos | Woreda |
| Cattle | 1395 | 189,436 |
| Sheep | 360 | 109,864 |
| Goat | 350 | 15,636 |
| Horses | 15 | 8,115 |
| Donkeys | 340 | 14,317 |
| Mules | - | 229 |
| Poultry | 350 | 365,294 |
| Bee hives: Traditional | 22 | 1878 |
| Transitional | 7 | 995 |
| Modern | 12 | 876 |

Source: Woreda Livestock development Agency

Animal clinic is available at reasonable distance for project kebeles and use at required time without going long distance.

Animal diseases  includes Tsetse fly, Trypanosomasis/Gendi, Pasteurolosis/Gororisis, Black leg/Aba gorba, , African Horse sickness and    Internal and External Parasites are the major livestock disease of the area including commonly the project kebeles.

Considering the prevalence of the livestock diseases there are veterinary service stations are established in the woredas at different centres to tackle the expansion of the diseases and pests.

Livestock grazing is open all the seasons as a whole and controlled at home stead in dry season to protect the animal from very hot temperature. Supplementary animal feed is not practiced and no means maximizing productivity of milk and other animal products.

Although, huge livestock in project area, livestock management and improved variety is not introduced and livestock variety used is local and traditional management and low productivity.

Major livestock constraints reported as information from woredas Livestock Agency are shortage of facilities to introduce the transitional breed to local bred, lack of infrastructure to provide Artificial insemination, gap in development of supplementary feed for numerous populations of livestock and challenge in cross breeding development.  Although, grazing land is indicated as constraints, currently, it cannot be mentioned as a problem as there is vast fallow land uncultivated land area delineated and large crop residue that can be used as animal feed.

## Other off farm activities

The project area is not developed in urban center and other off farm activities is very limited. However, there are few local household groups engaged in some off farm activities like poultry, agricultural product and livestock marketing. This sector also includes marketing of consumable industrial products   which has potential to contributes household income and advisable to promote rural marketing as it contributes in supply and demand for product marketing at the area. In order to support agricultural marketing and micro enterprise development at the project area, it is important to strengthen credit and saving to such group of the community. Other activities like bee keeping and honey production also has the potential and contribute as off farm economic activities.

## Beekeeping (both traditional & modern)

With regards to apiculture in bee keeping and honey processing, Wolmera  woreda has high potential due to the existence of natural forest in most part of the high and mid lands of the woreda. However, the existing number of bee hives in the woreda is low and specific in the project kebele is insignificant. According to available data source, a total of 3749 bee hives from which 1878 traditional and 995 transitional and 876 modern   beehives registered in Wolmera  Woreda in year 2007. When we come to the specific project site only 41beehives are registered from which 12 are modern beehives. Productivity and yield from transitional  and traditional beehive estimated, that each colony produces a minimum of 5kg -10kg Honey and from the modern one up to 20kg honewy kan be obtained annually. The woreda would have a total of 449.88 qt of honey production from traditional and with assumption of 12kg per beehives in average from the transitional, traditional and modern beehives. The money value estimated from the total produced honey  of 449.88 qt is  birr 1,349,640.00 with a minimum price of 30 birr per kg has been earned in year 2007.

The existence of forest resource in the woredas encourages the development of production of honey, that helps the rural people in the area as source of income generation.

## Agro Processing Industries and Urban Economic Prospect

As far as agro processing industries is concerned observation of the study team reveals that variety of  agro industries at near distance in Formerly wolmera woreda and now in Burayu town surrounding  Ashewa meda and Tatek are good potential for agricultural development not only for consumption   but also for agricultural products  processing purpose. Available data and information from Wolmera  woreda shows that the woreda endowed with agricultural production like vegetables using the water resource for irrigation and flower production potential for cash income generation. There exist not only traditional irrigation schemes but also  modern irrigation projects  in Wolmera  woreda and growing private investment in this sector that attract population influx to the area.

## Market Institutions and stakeholders

The organizational structure for market management assessed at woreda level. The task of marketing Agency at woreda and cooperatives activities was the job responsibility under Trade and Market Development Agency Office for long. However, with organizational restructuring in Oromia, market and cooperative organization and management was departed from bureau of agriculture and organized as an independent institution with jobs and duties of cooperatives and market organization and management, thus they have their own role in facilitating the supply of input for such projects and formation of market linkage with other market agents.

## Market and Market prospect at project area

Wolmera  Woreda in particular and most Woredas of Special Zone Surrounding Finfine Zone in general have production potential for cash crop like vegetables and root crops and forest products and food crops.  Teff,  and wheat and barley are the major dominant food crops produced for home consumption in project area of Markos kebele.  The surplus products of all the crops produced in the area are highly demanded, because the project area is accessible to any direction to market places that can simply be transported timely and unconditionally.

## Market Centre

Availability of primary, secondary and tertiary market centre and urban economic development tends to influence marketing of agricultural product. Menagesha town and Holeta town  and Burayu Town administration are  the potential market centre for future project  at 4km, 9km and 15km respectively with accessible all weather and asphalt road. Market accessibility and the road that link the project kebele with main asphalt road is only 4km which is constructed by Menagesha town administration, because the project kebele is under menagesha town administration since two years.  In addition small market center that is  found within  the project site is other market potentials as local center of commodity exchange.

Table 15: Market Centre and distance from project kebeles

| No | Market place for Markos kebele | Distance (KM) |
| --- | --- | --- |
| 1 | Markos local market | Within the kebele |
| 2 | Menagesha | 4 |
| 3 | Holeta | 9 |
| 3 | Burayu | 15 |
| 4 | Ejere | 19 |
| 5 | Addis Ababa | 25 |

The primary market areas with high market population are found primarily on the accessible road transport facilities that can simply supply his products at the proper time. Private traders and even famers collect crop product at reasonable price and supply to the secondary market place to retailers.  Menagesha town is currently used as primary market centre for production sale for whole collectors and further use as center for project produces.

## Product destination

Product destination for agricultural product from the project area including food crops like maize and wheat, barley, pulse crops and vegetables and for many types root crops  are oromia agricultural products marketing centre located in Burayu town at specific site of Ashewa meda. Market for local consumption and the market destination for surplus production of  vegetables, all types root crops and  and field crops  is different markets centres  mainly in Oromia Special Zone Surrounding Finfine, and other market places on line up to Addis Ababa.

## Product Demand and Supply

Considering the huge development potential of the area population expected to grow rapidly and predicted high food demand in the project kebele and domestic market at large.Based on the population growth rate and assuming the standard wheat equivalent food per capita consumption set 240kg (UNICEF), the total food demand for the project kebele expected to increase from the current 10,682   quintal to 18,756 quintal in 20 years period of year 2036, project life period.

Figure 17: Food demand projection

## Product   Price

The project area major crops include maize and sorghum that produced for household food consumption as well as cash crops to generate income. The retail price of these crops assessed at woreda town and the price of the product has on increasing trend over the last successive four years period.

Table 16:  Farm gate Price Trend at woredas town (Birr/Qt), Wolmera

| Agricultural product | 2004 | 2005 | 2006 | 2007 |
| --- | --- | --- | --- | --- |
| Teff | 900 | 1100 | 1200 | 1500 |
| Wheat | 450 | 500 | 600 | 700 |
| Barley | 400 | 500 | 550 | 650 |
| Horse Bean | 700 | 900 | 1200 | 1600 |

Source: Wolmera  woreda, Agriculture office

However, fall in rainy season due to road and transportation problem and farmers forced for bulk supply before rainy seasons that cause price fall and unfavourable terms of trade.

Figure 18: Major product price trend

The producer price also assessed at project kebele with minimum and maximum producer price ceiling price during low and high price as follows.

Table 17: Producer Price Ceiling (Birr/Qt)

| Agricultural product | Markos | Average Price |
| --- | --- | --- |
| Wheat | 500-650 | 700.00 |
| Barley | 400-550 | 600.00 |
| Teff | 800-950 | 875.00 |
| Horse Bean | 1100-1500 | 1400.00 |
| Potato | 300-500 | 600.00 |

As to farmers key informants farmers have low awareness in producing market based crops like vegetable like onion and garlic and transported for sale from other long distance and high price at the area.

On the other hand the price of agriculture output sold at low price for example potato from 300-400 birr/quintal which is not reasonable to farmers. The problem emanates from the consciousness level of the farmers that they couldn’t establish their own sales shops in one side and that they couldn’t assess market at different directions in the other side.

With regards to agricultural input price farmers also indicated unfavourable terms of trade between cost of fertilizer and price of agricultural output.  As farmers indicates fertilizer price escalates from year to year and the price of   DAP is Birr 1579.00 and UREA sold at birr 1255.00 for the project area.

## Market problems and constraints

During the consultation with farmers,   main market related problems in the study area were identified that mainly includes;

Farmers attitude: Most of the time farmers do not sell their products at reasonable price and at cost covering price, thus farmers organization is important at legal ground to establish shopping centres for their products at proper harvesting time and proper marketing time. Banks and minimum rural financial institutions  are required to meet farmers financial needs for agricultural input or others  but availability and access to credit schemes is  low until the farmers sell their produces at proper price, because farmers organization is not on the ground for credit request  to overcome their sudden financial constraints. When such a favourable condition are in place farmers are forced to sell their products unconditionally with lower price.

Lack of Organized Institution: At current condition farmers are forced to take their products long distance and forced disintegratedly to transport small packages for sale. No individual or organization attempt to collect agricultural products at farmers’ village to minimize the farmers’ burden. Every individual farmer collects his product to the street where it is possible to transport to the market centre. Therefore the implementation of the project shall facilitate the establishment of water users association and the water users association shall be expected to form legal ground for market networking to different directions.

Communication and transportation

Transportation and communication services are fundamental factors in determining development endeavours being undertaken in a given locality. Since they provide services to other sectors of the economy, it would be impossible to conceive of social and economic development in the absences of adequate transport and communication infrastructure and services. Communication means with mobile network is available at project area, and goods transport vehicles are also available but not at regular basis and only when producers collect their products and communicate them to take their products to market.

They are currently provided with no appropriate social and technical infrastructures like hotels factories and others that enhance the development of urbanization to effect high demand for agricultural output.

Agricultural support service

## Agricultural Extension Service

Fertilizers, improved seeds, herbicides and insecticides are very essential agricultural inputs to improve crop production and productivity, to meet rapid increase of demand for food and industrial raw materials.  Accordingly, during the year 2006 about 29,903.5 quintals of fertilizers (DAP and Urea) were distributed to farmers (based on data collected from Farmers’ Service Cooperatives only). During the same year about 544.855 quintals of different types of improved seeds like Teff, Wheat, Maize and Barley were distributed. These figures, however, may not indicate the actual amount of inputs distributed to the farmers as they reach the farmers through different channels such as private and other organizations, for which it is difficult to obtain data.

Although agricultural inputs maximize productivity and production, the significantly increasing input prices discourage farmers to use it at proper rate and time

As farmers indicate low purchasing power and increasing input price trend was one of the constraints limiting input application. Fertilizer and improved seeds input price trend for two years collected and all agricultural input price on increasing trend as indicated in table below.

Table 18: Amounts and types of fertilizers, improved seeds, pesticides and herbicides distributed to farmers & number of farmers utilizing by types at woreda level.

| Type of input | 2005/2006 | 2006/2007 |
| --- | --- | --- |
|  | Amount(in qut.) | Amount(in qut.) |
| Fertilizers |  |  |
| DAP (qut.) | 16336.5 | 16336.5 |
| Urea (qut.) | 13567 | 13567 |
| Total | 29903.5 | 29903.5 |
| Improved Seeds (qt.) |  |  |
| Wheat | 470 | 470 |
| Barley | 40 | 40 |
| Maize | 5 | 5 |
| Horse beans | 11 | 11 |
| filed peas | 0 | 0 |
| Teff | 18.85 | 18.85 |
| Total | 544.85 | 544.85 |
| Herbicides | 3198 | 3198 |
| Herbicides (lit.) | 3198 | 3198 |

Source; Wolmera  Woreda socio economic profile document

The table shows trend of agricultural input supply and  utilized from 2006 to 2007, which is constant in both production years . In all cases the utilization and the supply of improved seeds, fertilizers and chemicals shows constant trend from year to year, for the reason that the price increases. More farmers used improved seeds and chemicals in 2004 than in 2004. This shows that the farmers adopted familiarized with the utilization of improved inputs to support the productivity and to produce surplus production in order to get more income by supplying more to the market.

In addition to chemical application to improve soil fertility, to protect crops from diseases farmers use different methods of maintaining soil fertility (traditional and modern), soil conservation.

Further, Tracing, soil bund construction check dam constructions are major ways of soil conservation in modern ways. Natural composite, and also composing and interchanging crops and intercropping as traditional form of improvement of soil fertility are some of the methods. As elsewhere in the region catchment management is the crucial issue that farmers of the area are attentively engaged in construction of different soil conservation activities.

## Research and Extension Services

The Agricultural research centres in Special Zone Surrounding Finfine, like Holeta research center, Ambo research center and Ambo university, faculty of agriculture works with the community and agricultural institutions in Special Zone Surrounding Finfine. Accordingly the Wolmera  agriculture and Rural Development  Office has the opportunity to use the centres for improvement of crop production and livestock variety improvement and hence improvement of productivity and production. The proposed irrigation project is located at proper place to get technical assistance in agronomical and soil concerned issues in regard to the operation for its successful output.For direct extension support of the rural farmers the woreda has assigned extension agentas and established FTCs in all rural kebeles.

Table 19: Number of Development Agents and FTC (2005/2006)

| Description | 2005/2006 |
| --- | --- |
| Number of Farmers Training Centers | 20 |
| Number of Development Agents | 69 |
| Number of beneficiaries (house hold) | 13,975 |

Source: Socio economic profile of the woreda

The agricultural extension services can be supported in terms of conducting crop protection, provision of improved seeds, and support in capacity development in terms of training and material supply. These multi dimensional agricultural institutions in the area, will be expected to support in development of the proposed small scale irrigation project.

## Credit and saving

Like any other business, rural farmers also in need of finance to meet immediate needs for agricultural inputs and others. Credit service is available through rural finance and Oromia Saving and credit share company at Holeta town, Holeta Branch provides credit service for farmers and micro enterprises. The Oromia Credit and saving finance institution at Wolmera  woredas is serving all rural   and urban kebeles of Wolmera   woreda with equal opportunity in  providing  credit services. The project kebele,  Markos kebele has the opportunity to get credit and saving  services from the institution.

Credit disbursement is to serve farmers in production, Service and Petty Trade activities and majority used for agricultural input.

In the woreda there are a number of commercial and private banks that give more opportunity to provide credit services for farmers. The objectives of these institutions are profit making and poverty reduction, so that the farmers of the woreda have the opportunity to get credit service for project operation.

## Cooperative and water users associations

Currently an attempt to expand and establish farmers service cooperatives in the woreda is one of the governmental policy to take a corrective measures of development specially transform farmers to investors.

Agricultural Service Cooperatives: there were 24 Peasant Associations (PAs) in the district with 6999 member farmers in the year 2006 respectively. During the same year, there were 22 Agricultural Service cooperative 6999 member farmers. Regarding their capital, they have Ethiopian birr 22,647 of which is operational and  capitals in the year 2005&2006. During this year, they had  grain mills and  grain stores which created an employment opportunities for a number of labourors. The cooperatives are also engaged in delivering different services such as agricultural input on credit basis, agricultural mechanizations services, etc for local peasants.

Table 20: Farmers Associations and Agriculture Service Cooperatives by their Members, sex and family size by sex,

| Type of Activity/Cooperatives | Number of members |  |  | Capital |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Male | Female | Total | Operational | Fixed | Total |
| Milk and milk Product producer | 168 | 84 | 252 |  |  | 1840 |
| Irrigation participant cooperative | 227 | 47 | 274 |  |  | 71292 |
| General service cooperatives | 5976 | 1023 | 6999 |  |  | 22647.167 |
| Improved seed producers | 151 | 33 | 184 |  |  | 54160 |
| Honey producers | 97 | 43 | 140 |  |  | 45058 |
| Appil | 16 | 4 | 20 | 4000 | 59159 | 63159 |
| Grain marketing | 4592 | 220 | 679 |  |  | 131485 |
| Fruit & Vegetable | 33 | 5 | 38 |  |  | 114100 |
| Total | 11260 | 1459 | 8586 |  |  | 503741.20 |

Source:Welmera district cooperative Promotion office and woreda socio economic profile document

Their major activities in the rural areas were input supply to farmers, provision of customer goods, grinding mills to members, Consolidate different rural development initiatives in the Woreda .As far as the project kebele is concerned no formal cooperative organization observed except that the traditional water users association,WUA are in place where traditional  irrigations are functional.

Gender

Like many rural area of Ethiopia, women involve in household chores, child rear, marketing and farm activities and work burden than male counterpart. In addition to child care women engage in farm activities and marketing to support family income and livelihood source for the family. Child labour use is also high and involve in food preparation and cooking, livestock keeping and some other farm activities.

Female mutilation in the form of  early marriage of girls without permit  were among the harmful traditional practice in the long; but  attitudinal change in place to reduce such   harmful traditional practice and  socio cultural change made and avoided completely.

However, still some remnant in harmful traditional practice that impact women’s life directly or indirectly that requires concerted effort for improvement. These include;

- Polygamy where one male engage two or more wife which destruct economic resource

- Early marriage of girls

- Marriage to a family of husband if the first husband  dies

- Resource depletion during marriage and other traditional ceremonies

- School dropout due to high work load on girls,

- Traditional gender  division of labor (i.e women engage in household chores like cooking, firewood and water  collecting, where as male in most case engage in farm activities and outside work)

In general, women participation in agriculture and farming as well as representation in leadership is very low at the project area and major decision still made by the male partner of the couple.

Women organization that promotes and sensitize female in education and participation in other development activities is  limited. As indicated women office has no budget allocated to disburse credit and credit is through mobilizing saving. Constraints for women development in the woreda can be stated;

- Man power at woreda women office is not adequate to address women issues in the woreda and each kebele. Although, the structure requires 13 personnel, currently there exist only 3 personnel working at woreda level. At kebele level, one women representative selected from women groups and provide service on women issues.

- Lack of allocated budget to resolve women immediate needs for political and social mobilization.

Women at project area  are economically male dependent and revolving fund and credit service highly recommended to reduce women economic vulnerability and alternative options identified to increase income for women  for the benefit of the household.  Women organization in micro enterprises to mobilize them for economic independency is the crucial issue of women in the project.The proposed project could also expected to support women through production of garden vegetables and as income source option and further encourage them to establish water user association that help them organized at legal ground.

Basic Social Service

## Health service and health infrastructures

According to Wolmera Woreda Health Office, the health service coverage of the woreda has reached 92%,whereas the  Sanitation coverage of the woreda in in sanitation facility construction level reached 80%. From the discussion made with the woreda health office, it has been observed that the sanitation status of the proposed project area is showing gradual improvement. The sanitation activities are currently carried out by health extension workers working at kebele level. As component of the sixteen health service package, the extension workers are dealing most of their attention with family planning, hygiene and environmental health particularly  safe disposal of excreta, solid and liquid waste management, vaccination  of different transmittable diseases are among others and personal hygiene. The extension workers are providing training and awareness creation for the local people on these components.As far as the health institutions in the woreda are concerned the data obtained from woreda health office shows the following:

Table 21: Type and number of health institutions  in the Wolmera woreda, 2016

| Hospital | Health Center | Private Clinic | Health Post | Drug store (government) | Drug store (private) |
| --- | --- | --- | --- | --- | --- |
| - | 3 (1 under construction) | 3 | 26 | 1 | - |

Source: Wolmera Woreda Health Office, March 2016

At Keble levele, there is one health post with one health extension worker providing the  services. Main services provided at the health institutes are prevention and control of communicable diseases, first aid, delivery, vaccination, tuberculosis (TB), etc. For further treatment, the people travel to Addis Ababa by travelling on average about 30km.

The number of staff with type of profession serving in these health institutions of the woreda is depicted in the following table.

Table 22: Professional and support staffs serving in the woreda

| S.N | Profession | Number |
| --- | --- | --- |
| 1 | Medical Doctors | - |
| 2 | Environmental Health Degree | 3 |
| 3 | Health Officer Degree | 10 |
| 4 | Laboratory Technologist Degree | 3 |
| 5 | Nurse degree | 4 |
| 6 | Pharmacist degree | 1 |
| 7 | Pharmacist diploma | 3 |
| 8 | Laboratory technician diploma | 3 |
| 9 | Midwife Diploma | 6 |
| 10 | Health Extension workers | 47 |
| 11 | Supporting Staff | 32 |
| Total |  | 112 |

Source: Wolmera Woreda Health Office, March 2016

Table 23: ten top diseases prevailing in Wolmera woreda in 2007 E.C

| S.N | Disease Type | Cases | Percentage |
| --- | --- | --- | --- |
| 1 | AURI | 1989 | 20.37 |
| 2 | Diarrhea (non-bloody) | 1658 | 16.98 |
| 3 | Acute Febrile Illness | 1301 | 13.32 |
| 4 | Pneumonia | 1044 | 10.69 |
| 5 | Dyspepsia | 739 | 7.57 |
| 6 | Trauma (injure, fracture, etc) | 704 | 7.21 |
| 7 | Helminthiasis | 658 | 6.74 |
| 8 | Urinary tract infection | 639 | 6.54 |
| 9 | Other or unspecified infection and parasite diseases | 571 | 5.85 |
| 10 | Disease of the muscular and connective tissue | 463 | 4.74 |
| Total |  | 9766 | 100 |

Source: Wolmera Woreda Health Office, March 2016

According to the information obtained from Woreda Health office and the kebele health post  during the discussion made with them, the main causes for major diseases are environmental issue (coldness) in AURI and a water and food poison for  Diarrhea.

Health problems and constraints includes budget shortage, shortage of Transport facilities , medical instruments,  shortage of drugs and other materials are some of the constraints registered in the health office of the woreda

Sanitation and hygiene

Regarding sanitation and hygiene situation health extension assigned in each rural kebele to conduct promotion for construction and use of toilet for reduction of communicable diseases and other health problems due to sanitation and hygiene. There are 47 health extension workers assigned for in all rural kebeles of the woreda.

.

## Education

Education level of the household determines the level of community awareness and technology adoptability and other socio economic development status of a given community. According to the survey result in this study about 30% of the household are illiterate and 38.6% have education level below 4th grade.

Percentage(%)

Figure 19: Participation and level of education of the sample HH

In Wolmera   woreda there are a total of 11024 male and 9121 female  students with a total of 20145 students at different levels of school facilities in the year 2008 E.C. There are a number of challenges described from woreda education office that entails considerable effort to strengthen the teaching learning process. According to information from the woreda concerned sector office the education process faces  a variety of constraints. Shortage of water supply, shortage and absence of sanitation facilities, shortage of appropriate teachers with appropriate knowledge in accordance to the subject to be given, shortage of budget, and shortage learning facilities are among others and further absence of library in schools are some of the factors that affect the  teaching – learning process in the woreda.The data from woreda education office  reveals that dropouts are significantly registered. Accordingly due to labour for flower production 2.1%,traditional and cultural influences 0.1%,economic influence 2.8%, protest against the master plan of finfine Oromia  7.6% are registered.

Table 24: The school enrolment at different levels in the woreda for 2016

| S/N | No of schools | Level of schools | School enrolment |  |  | Teachers |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Male | Female | Total | Male | Female | Total |
| 1 | 8 | 1-4th | 7216 | 6125 | 13341 | 118 | 107 | 225 |
| 2 | 31 | 5-8th | 3321 | 2640 | 5961 | 116 | 102 | 218 |
| 3 | 39 | 1-8th | 10537 | 8765 | 19302 | - | - | - |
| 4 | 2 | 9-10th | 448 | 339 | 782 | 27 | 5 | 32 |
| 5 | 1 | 11-12th | 39 | 17 | 56 |  |  |  |
|  | TOTAL |  | 21561 | 17886 | 39442 | 261 | 214 | 475 |

## Water supply

Among the important and current crucial issue due attention given social service facilities is water supply is the strong one. Adequate water supply is not only vital for the survival of human being, but also contribute importantly both to the prevention of diseases and improvement of the health status of the people. Access to pure and adequate water supply is also used as an indicator of socio- economic development. According to the data obtained from the Woreda Water, Mineral and Energy Office, water access of the woreda is about 90% at the end of the year 2007. The water supply schemes available for safe and potable domestic water  developed in the woreda are,as to the data from Water, Mineral and Energy Office are shown in table 16 below. For maintaining the sustainability of these schemes and develops sense of ownership water users committees have been established for every scheme.

Table 25: Types and number of water schemes in Wolmera woreda

| System Type | Motorized | Shallow wells | On spot Spring | Spring with distribution | Hand dug wells fitted with hand pump | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Number | 4 |  | 108 | 7 | 35 | 198 |

Source: Wolmera Woreda Water, Mineral and Energy Office, April 2016

According to the Wolmera Woreda Water, Mineral and Energy Office, most of the people of the woreda who have not got water supply access service use unprotected spring and river for domestic purposes. They use river water for cattle including Timkete Bahire river and water soures around.

## 7.2.1 Source of Energy

According to the data obtained from woreda Water, Mines and Energy Office, out of 23  rural kebeles, 11 kebeles have  grid got electric access from the grid. Most of the dwellers of the woreda use fuel wood and dung cake for cooking and kerosene lamp for lighting.  Still the consumption of woody biomass for domestic energy supply is come from forest and bushes. Wood is mainly used both for cooking and lighting purposes.  In the project area, most of the houses have been connected with grid electric and use mainly for lightening and entertainment purposes. For cooking purposes the use fuel wood collected from bushes of the surround.

The dependence on such biomass fuel has negative impact on the environment. Cutting trees for fuel wood mainly from the remaining natural forest is increasingly threatening the existing forest areas. In general, this high dependence on biomass will led to soil erosion, land degradation, a fall in agriculture production and acute shortage of fuel wood. These processes through soil erosion will lead to the silting of dams and hence also affects the electric power sector which in turn reducing the energy producing capacity of the power plants. Women are responsible for collecting and processing fuel.

Development Potentials and Opportunities

The project area has great agricultural potentials in terms of water resource, suitable agro ecology for production of diversified crops. The beginning of these Irrigation projects will make an important contribution to the regional efforts to combat adequate marketable food and improved production and productivity of the project area and social infrastructure development. The main quantifiable opportunities will be the following:

- The accessible condition of the two kebeles to main road leading to western regions via Ambo Nekemte asphalt road will provide good market opportunities for implementation and product marketing.

- Existing institutional setup and government structure formed farmers in development zone and one to five farmer  groups is good opportunity for community organization, labor mobilization, and formation of water users association and institutional arrangement of the project.

- Although not to the required level, minimum communication means with mobile access is available.

- And potential irrigable land and water for further development

- Location of the project kebele that make accessible to big market centers like Finfine and others:

Projects Social impact and Threats

## Human Displacement

Expected displacement due to the project was assessed and analyzed at command area, upper and downstream.

Upper and Downstream users: On the upper side of the diversion site there is no traditional irrigation and no competing demand for water and social impact expected, except that some indigenous tree species shall be damaged due to construction of the diversion weir which is located in the forest at both side of the river bank. This case has been discussed with the management of the community and the woreda representatives and been reached to consensus how to minimize the damages and to take care on mitigation measures.

As to the assessment study, proposed irrigation command area is free of settlement used under traditional rain fed crop production, except that few farmers exercise traditional irrigation at river bank to produce selected crop especially potato on some portion of the same command area.

The technology option use gravity irrigation system for 31 ha full irrigation and 39 ha supplementary with same irrigation technology and there is no land area to be submerged for night storage or other use except the main canals that could cause existing traditional canal damage that may stop irrigating crops for certain weeks until the construction will be completed. Since all of the land plot is private  holding and in case there might be land lost or damaged due to construction of main canals, it should be given awareness for willingness for the common benefit of the general community or   compensated by equivalent farm land or other social system and conflict resolution committee shall take the responsibility for the assignment with the involvement of  DAs and woreda stakeholders taking the lead role in negotiation with individuals.

When we go down to the downstream of the command we found varieties of developed land that have potentially other alternative water sources and manageable technology options, hence currently there is no negative impact observed upon the ecosystem of downstream of the project.

As to the field observation and consultation with local communities, the proposed irrigation water source have been used for traditional irrigation and need improved water abstraction and improved canal system to save the water loss due to leakage, so that better command can be developed to benefit more beneficiaries than former   so we anticipate more positive than adverse social impact from the project.

Left and right side: The proposed irrigation project is two side canal and requires to take observation and possible impact on both side of the river. On the left side of the river about 71.42 hectare intended for command area and 142 expected beneficiaries for  Markos  kebele. Right of the river is currently used under traditional rain fed cultivation at river banks that fall in Sadi Loya kebele and expected command area for the intended irrigation project is 80.58hectare. At existing condition there is no irrigation except small plot of land developed with watering can from the same source Timkete Bahir River which will be included in the command and the proposed irrigation have no adverse effect to be mentioned left or right. As it has been discussed in the past titles currently there few farmers exercising traditional irrigation right side of the river in share cropping from Timkete Bahir School that shall be expected to be supported by the proposed project.

Command area: Left side of the river is the area intended for command area and expected beneficiaries from the project. At existing condition there is traditional irrigation and the proposed irrigation is to improve the existing one with better environmental consideration and better use of the system, so that no adverse social impact to be expected both left or right. Moreover, the command area is not occupied by people settlement and social displacement is not expected.

## Health and related social impacts

Proposed irrigation uses diversion gravity system and project catchments have no incidence of malaria infections to be expected for  unfavorable climatic condition for development of malaria, further beneficiaries are willingly forced to manage irrigation canals to avoid some water logging that may  inevitably create water related parasite  infection. Clearance of  water logged and swamp areas   minimizes breeding of water parasites and development of  other vectors those may cause infection.  In order to mitigate such health impacts, it needs to consider properly designed   irrigation system, improved preventive water management plan at community level.

## Land Loss and land redistribution issues

Although, there is potential water source and fertile land area as well as suitable agro ecology for irrigated agriculture, improved irrigated agriculture is not adopted  at project area. Modern irrigation on the other hand requires labor intensive and irrigation development under the existing land holding system might not be effective and might requires land redistribution. Almost all of  the command area is managed currently under the holding of private farmers  at both sides of the river. For efficient and fruitful utilization of the project land redistribution is important and for the issue community has discussed in detail for their common understanding and confirmed with their petition for their agreement, which is attached as annex.

The issue well recognized and will be realized according to the land proclamation, irrigation land shall be redistributed with minimum of 0.25ha to ensure effective and efficient and equitable utilization of irrigable command area and water resource potential.

In general, irrigation development project has to meet efficient and social equity and land distribution has to be planned with consent & agreement of the community without worsening the other and should aims to maximize the overall benefit for local, regional and national economic development.

Project Benefit and Contribution

## Direct beneficiaries

- Food Security and increased income for the  household level

Majority of the households in the project kebele able to meet family food and introduction of irrigation farming in the area will enable farmers to produce surplus crops and ensure sustainable food supply for local and  regional market and contribute food security of the country thereby  and   maximize household income. It enables people in the area to exercise nourish nutritionally valuable food staffs that protect them from diseases and bring positive impact in reducing household expenses.

- Promotes women Income Generating Schemes

Women lack source of income generating scheme which is one of the major problems for women in the project area and development of irrigation scheme will enable women to participate in irrigated farming and garden vegetable and fruit production and generate continuous income from development of the irrigation schemes. Particularly, widow and women household will benefit in generating adequate income for their family.

- Job Opportunity

Irrigated crop production is labour intensive activity and the landless and underemployed social groups will get opportunity and access for land through land redistribution and/or employment opportunity, share cropping and other in small holder farm expected to increase. Temporary employment also will be generated during construction and operation phase, as the project requires considerable working force from the nearby areas and it is expected that the implementation of the proposed project will contribute employment opportunity.

## Other Indirect economic benefit

Urban Development: The commencement of this small scale irrigation projects will contribute development of urbanization and market expansion in and around the project.

Skill, knowledge and Socio- cultural Improvement: The skill- knowledge and cultural diffusion created and farming system and work culture of the households will greatly improved gradually through social interactions and skill transfer. Further intensive farming always avoid wastage of labour, because modern irrigation consumes labour in large and make productive, thus unproductive labour in the rural area/project area become productive force throughout the year.

Community Participation

## Cost Sharing

Community participation in planning, implementation and management is believed to ensure sustainable operation of development project. There is a need to establish and implement norms and procedures for financial sustainability and viability of irrigated schemes. Water resource development policy stipulates small scale irrigation project to be implemented on cost sharing and towards stage by stage cost recovery transition.  Whereas Medium and large scale irrigation development schemes are to operate on full cost recovery principle.

The idea was clearly shared with community and assessed community view and expected contribution from the community estimated. Although, the community have less experience in traditional irrigation practice and less conscious on the value of irrigation system, their response is highly positive toward implementation of the project.

After extensive discussion on the importance and demand for the irrigation project, then discussion continued with the issues of possible contribution and cost sharing of the community to realize the project.  Finally consensus was reached by the community group to contribute the required local materials (labour, construction material) and in terms cash contribution for implementation of the project. In general  communities are willing to contribute their share in the form of free labor contribution and local material supply and expected contribution estimated to10% of the project cost.

The willingness of the community to participate in the project confirmed by establishment of interim water users committee (WUC) which will be reorganized strengthened in the implementation phase of the project. Accordingly the beneficiary community of the Timkete Bahir small scale irrigation project has established interim committee that facilitate the realization of the project. The committee incorporates seven members with three core ones, the Chair person the secretary and treasurer as listed in table below:

Table 26: Interim water Users committee members

| S/No | Name of the committee members | Proposed position |
| --- | --- | --- |
| 1 | Zerga Dimuk | Chairman |
| 2 | Getnet Gezahegn | Secretary |
| 3 | Derso Mola | Cashier |
| 4 | Alemayehu G/Medihin | Auditor |
| 5 | Daniel G/ Egziabiher | Member |
| 6 | Belachew Girma | Member |
| 7 | Zeleke Shimbir | Member |

Beneficiaries have recognized that development project without community participation is less sustainable and highly recommended to promote community participation at all level and hence the estimated labour cost amount should be excluded from the total project cost if contracting the project to outside source for implementation.

Conflict resolution

Communities have been asked what other support to provide for project implementation and expressed their full willingness to provide local materials like stones, sand and   land for camping and other project use and tolerate land loss due to canal or other; and if any conflict arises due to the project, community have agreed to arrange land exchange for farmers whose land submerged due to the main canal construction.

## Cost Recovery

As available review indicates local experience in irrigation cost recovery have not much performed or properly realized cost recovery.  In area where water user associations or irrigation cooperatives formed, simply collect membership fees and share contributions in the case of irrigation water cooperatives and only some schemes cooperatives collect some money for system administration and management purpose.

The beneficiary community at Timkete Bahir irrigation project currently has  less practice in  traditional irrigation and  not yet organized as water users associations ( WUA) or  Irrigation water users  cooperatives (IWUC), except that interim water users committee is established during the project study period.

As stated in water resource development policy and strategies, medium and large scale irrigation development schemes are to operate on full cost recovery principle; whereas small scale irrigation project to be implemented on cost sharing and towards stage by stage cost recovery transition. Conceptually, the purpose of cost recovery is to provide sustainable irrigation services that improve irrigation performance through:

- More efficient O & M of irrigation facilities,

- Ensure community ownership and Management in irrigation schemes

- Realize sustainable scheme development

- Promoting more efficient use of water by framers,

- Support public investment project and ensure equitable and sustainable financial capital allocation

- Sustain the functioning of irrigation systems through their regular O & M and gradual upgrading of the O & M capacities of the local beneficiaries.

With these general understanding the idea of the cost recovery was discussed with the communities/beneficiaries and explored the opinion of beneficiaries and created awareness to the community and consensus reached to adopt water fee collection for sustainable operation and maintenance of the proposed schemes. In general, O & M with responsibilities and duties indicated in proposed organizational arrangement part II of this report.

## Project Beneficiaries

Markos project area beneficiaries are households engaged in traditional irrigation on the same proposed area, livestock rearing and rain fed crop production, mixed farming systems, i.e., crop production and livestock production and the direct beneficiaries of households are 280 engaged in crop production, livestock production and those households who are involved in traditional irrigation through diverting the existing water from Timkete bahir  river and their family members particularly women and children who are involved in different family labors. The indirect project beneficiaries are those including farm landless households, children supported by their families who get different benefit from this project through market mechanisms in menagesha town and local market within the project village/ in the kebele.

Thus it was found compulsory to design the project for both sides and discussion made with the beneficiary community to have clear and common understanding on the organizational water use. Development agents and Woreda Irrigation development staffs have took part in issues on discussion for future management of the scheme. Accordingly, the diversion site is located parallel to each other to serve both sides at the same time and the command area is extending down in both side of the river and  consequently shared among community members at both sides.

Table 27:  Administrative and Geographical Locations, size of command and beneficiaries of proposed SSIPs

| Name of the Project | Zone | Woreda | Kebeles | Area in ha | % age | Beneficiaries |
| --- | --- | --- | --- | --- | --- | --- |
| Timkete Bahir | Special Zone Surrounding Finfine | Wolmera | Markos | 70 | 100 | 280 |
| Abstraction system Gravity | Full irrigation |  |  | 31 | 44 | 124 |
|  | Supplementary |  |  | 39 | 56 | 156 |

The technology type considered   existing experience, knowledge and skills to manage the irrigation schemes and geographical features of the area. The technology type suitable and adopted is diversion largely that estimated to 31 ha with full irrigation  39 ha supplementary irrigation system from Timkete Bahir River. The irrigable land area is expected to be 70 hectare and expected to serve total beneficiaries of 280 households assuming 0.25hectre of irrigated land area per household.

Conclusion and Recommendation

The proposed Timkete Bahir  irrigation project area is located Markos kebele and the command area cover also lies within the kebele alone. The design and planned irrigable command area is  70 ha and expected to serve a total of 280 household beneficiaries. The project area has potential water source and suitable agro ecology for agriculture development.  The command area is used under small holder farm and the project intended to develop for small holder’s farm and management with participation of the community.

The agricultural farming system use traditional system of ox pulled plough system and those who have no ox use hand tools for farming and there is no effort for farm mechanization.  Farmers at the area have no exposure to mechanized farm.   The agro climate is mid land area that characterised long rainy season. Teff, Maize and sorghum are the major crops and people at project area able to meet food security and can produce excess supply for market provided improved farming and efficient land and water utilization.

Among the constraints at the project area includes the ever increasing and unprecedented population growth and growing farming population, intensively and expanding cultivation, degrading natural environment and resources, rain fed dependence and lack of traditional irrigation and dependence on unreliable rainfall. Sustainable development, on the other hand, could be achieved with simultaneous efforts on all aspects of the socio-economic spheres that signify poverty to be fought in many directions. Therefore, some of the conclusion and recommendation with social aspect of the project highlighted as follows;

- Although, low irrigation experience and low awareness level and traditional farming practice of the local  community , positive attitude observed  and consensus reached as it contributes livelihood improvement and positive for implementation of the project.

- Working towards the promotion of market linkage with traders which would have direct effect in strengthening the interaction between the urban and rural economy.

- Infrastructure development mainly road and bridge to Markos village,  that could serve transportation of goods and agricultural products

- Implementation and management of the project requires participatory approach where  local people get job opportunity  in the construction of the  project  and should not be limited to labour  from surrounding towns and distant places. Efforts should also be made to involve women in to the labor force,

- As homogeneous ethnic composition and needs concerted effort for ease mobilization of the community.

In consultant view, significant adverse social impact, people displacement, property damage, environmental pollution or other adverse social impact is not expected, thus the project is socially accepted and feasible for implementation.

- PART II: ORGANIZATION AND MANAGEMENT

## Introduction and Background

  - Introduction

In addition to the social and other technical study, Institutional issues are equally important for success or failure of smallholder irrigation schemes.  Therefore, it is required to assess existing institutional setup and with aims to rectify proposed organization and management arrangement in line with community managed irrigation scheme development, operation and management.

Furthermore, favorable legal framework for the enforcement of equitable water distribution and provision of efficient technical support for O & M and management of community organizations are among key factors for sustainable development of irrigation schemes  to achieve the overall agricultural sector development objectives. As a result, the organization and management assessment included as main part of the feasibility study of the project.

  - Objective

The overall objective of the organization and management study is to depict existing institutional setup based on which to propose organization system and management options to overtake the responsibilities of sustainable operation and management of the irrigation Project.

  - Policies and Legal framework

Assessment of the enabling environment, the policy and existing legal framework is one of the significant issues to understand the mandates, roles and responsibilities of the various stakeholders and local decision makers involved in the development of small scale irrigation projects.

In the current institutional and organizational arrangement of the federal government of Ethiopia, Ministry of Water and Irrigation Electricity (MOWIE) is responsible for managing and administering of large scale irrigation infrastructures of dams, main canals & roads, dikes and main drains and other major irrigation infrastructure development.

On the other hand, the administration, operation, management and maintenance of small-scale irrigation structures including the traditional schemes are the sole responsibility of the Ministry of Agriculture (MOA) at the national level. Whereas responsibility for similar function at the regional level, is accounted with the Irrigation Development Authority of the Region (OIDA)  and Sector stakeholders.

To achieve the intended objective of agriculture development policy, strategies and legal framework adopted    at national and regional level   and some of the relevant and related documents reviewed includes;

- National Water Policy

- National Agricultural development policy

- Agricultural growth program (AGP)

- Cooperative society proclamation

- Rural land proclamation, administration and use regulation (Proclamation No 456/2005) and Regulation no 135/2007 and 455/2005, the expropriation of land  holding for public purpose and payment of compensation

  - Role and responsibilities

Organization and management responsibility of water sector changes at federal and regional level from time to time. Still water resource management and responsible stakeholders varies from region to region. As to Oromia Region the organizational structures of Oromia Irrigation Development Authority  is responsible to undertake study, design and construction of small scale irrigation projects by participation of the community, transfer completed irrigation schemes to beneficiaries, organize Irrigation Water Users Association and  provide technical support for  maintenance works beyond community level.

Existing organization structure taken from Wolmera  woreda Irrigation Development Authority Office indicates 4 departments that depicted as follows.

Figure 20: Existing organizational structures

Irrigation Development Authority Office

Irrigation Extension and  Community participation Process

Irrigation Water Supply and Scheme administration Process

Development Agents

As that of the newly established structure the Irrigation Development Authority at woreda level is  the only responsible body for the irrigation development and structured down at Kebele level and the mandate has given for small scale irrigation development extension Services, agronomic improvement and schemes operation and technical support for scheme management.

Under the woreda, Irrigation development Authority organized as one independent woredas Office and currently structured with the assignment professionals of different educational level. Based on the discussion made with woreda staffs some gaps and constraints observed in organization and management of  small scale irrigation schemes and  among the problems and constraint to mention;

- Lack of irrigation extension support and in crop calendar time

- Unavailability of agricultural inputs

- Increased prices of farm inputs (by individual traders, Unions, and cooperatives)

- Gaps in supply of resistant variety seeds

- Lack of irrigation extension due to lack  of irrigation development extension agents at kebele level

- No implementation of byelaws to strengthen the WUA on traditional and improved irrigation schemes

And

- Lack of report on irrigation at  command post and less attention for the sector

- Lack of training for irrigation experts

- Shortage of budget and running expense

## Existing Organization and Management

  - Administration Status of the Project Area

Functional community organization starts from clear understanding of the project area and existing community organization and administrative setup. The proposed Timkete Bahir  irrigation project diversion site  lies fully in one kebele and of the Woreda and serves  the community within the watershed of the  command in both sides.

The command area and beneficiaries being located in one administrative kebele within the same woreda, will possibly make its own challenge on establishment of WUA, Water Sharing, community mobilization, community organization and   institutional arrangement.

However, the existing administrative structure is well organized and farmers formed   into groups called (1 to 5) where one group leader of five members as small unit of administrative and development unit expected to contributes active community participation in implementation and management of the project.

  - Administrative structures

According to the current administrative structure, Wolmera  woreda  is divided into 31 rural kebeles and 2 urban kebeles. The diversion site is in one kebele and the command area extends down to , Markos Kebele.

The  kebele is divided into development zone and administrative councils have established at kebele representing the legislative body. Kebele levels executive bodies have been structured that mainly represent extension workers and coordinated by kebele manager.

Community organizations are formed and farmers further organized into small groups of development team and social network established for public mobilization in development activities and other community issues. Existing administrative structures and community organization lay the ground for community mobilization and sensitization for the proposed irrigation project.

The existing administrative structure that organized farmers   into groups comprising five members as small unit of administrative and development unit expected to contributes active community participation in implementation and management of the project.

  - Existing Community Organizations

The project scheme command area is anticipated to serve one kebele  and  irrigation infrastructure is planned to be diversion and pump  irrigation system for the people living in the aforementioned kebele. Majority of expected beneficiary communities are predominantly Oromo ethnic groups who have homogeneous socio cultural practice.

There is insignificant  irrigation experience to the area  and  less to state on the existing traditional water users associations (WUA) or irrigation water user cooperatives (IWUC) and needs concerted effort of concerned  stakeholders  to create  awareness, capacity building towards irrigated farming practice and gradually  establish strong irrigation management structure to operate & maintain irrigation system on sustainable basis.

  - Community Consultation and Participation

As the organization and management assessment prevails, the farmers in the project area have less knowledge and practice on the economic importance of irrigation, and rain fall dependent for their livelihood source and require continuous effort to bring in good attitude for the benefit from irrigated agriculture. Consultation meeting and discussion was made as regards to importance of the project and implementation of the envisaged irrigation project as well as on their roles & responsibility during and after construction of the irrigation scheme.

During the consultation with farmers and community at project area major outstanding issues were raised and discussed with conclusive remark given as follows;

- The beneficiaries have raised their interest and demand for the implementation of the proposed SSIP

- The beneficiaries are willing to fully participate in construction through labor contribution and to take responsibility of O & M of the scheme then after.

- The beneficiaries are willing to fully participate in construction through labor contribution and to take responsibility of O & M of the scheme then after.

- They are willingly agreed to establish the required Water Users Association to properly utilize the water and for sustainable operation and management of their irrigation scheme.

- Moreover, they decided to carry out required maintenance of irrigation structures, main & secondary canals and any in-farm structures by themselves and cooperatively manage the scheme through their community organization or Association. implementation of the envisaged irrigation project

- As observed and in opinion of the consultant, less experience in adopting irrigation and concerted effort required in irrigation extension work to the target people.

  - Local Administration Support to the Scheme

Consultation was made with Woreda Water, Mineral and Energy Office, which is formerly responsible office for irrigation development,  and other most technically concerned sectors offices and stakeholders. The Technical staff at office level has joined the study team and followed up the progress and participated on community consultation at project level and attended the discussion issues and responded their part as project owner. It was used as an opportunity to create awareness at large for local administration including Kebele and community representatives were consulted for their attitude and it was realized that the local decision makers and concerned stakeholders have positive attitude towards implementation of the project.

Finally, the local authorities indicated as effort underway to increase food production and meet security at large and agreed to resolve any problems that will arise on land use, water distribution and management of command area throughout study, construction, operation and implementation of the project and planning for efficient and equitable land and water allocation.

## Proposed Organizational Structures

  - General

The proposed  institutional arrangement envisage irrigation project essentially is intended to be farmer-managed and the command area farmers are expected to be fully involved in the planning and  implementation of the scheme, after which they are to own and manage as well as operate and maintain the systems on sustainable manner. With this objective, the organizational structure based on water source, settlement pattern and irrigation system structures, explicitly to the intended user community based irrigation schemes proposed with available option as required.

  - Proposed Organization arrangements

The fact that the project serves two adjacent kebele in the  woreda , needs to organize one  users’ own management umbrella and the sustainability of schemes towards achievement of overall agricultural sector objectives should be taken in to considerations. Hence, the management style and organizational structure is to be sound for schemes which the system will supply irrigation water to serve farmers in two Kebele.

Water user association (WUA) and irrigation water user cooperatives (IWUC) are the two organizational options for consideration in this report. As the existing experience in the country shows, water users association (WUA) is much more community based and sustained for long, but its legal status not yet recognized and draft proclamation prepared to effect legal entity and proposed with expectation to get approval. Whereas, cooperative are given legal entity and they are higher stages of the farmers’ organizations below the unions. Based on the management experience in the country, WUAs and IWUCs are the two available management and organization option with very similar functions and responsibilities. With this view in mind, two WUAs organizational structure option proposed based on water source, settlement pattern and hydraulic and irrigation system structures.

  - Irrigation Water User Association

The anticipated user communities from Timkete Bahir Irrigation scheme are residing in Markos   Kebele will establish beneficiaries’ water users association which constitutes  General Assembly of the whole command area beneficiaries. Therefore, the proposed community organization model and structure for such irrigation system serving two adjacent farmer groups will be in the form of water user association established as a higher General Assembly and each kebele will have irrigation water users committees and water distribution committee as follows.

Figure 21: Proposed Organizational Structure for Irrigation Water User Cooperatives (IWUC)

Water Distributor committee

General Assembly

Of Timkete Bahir  IWUA

Dispute Settling Committee

Control Committee

Markos Irrigation

Water management committee IWMC

Sadi Loya Irrigation

Water management committee IWMC

Water Distributor committee

Farm Unit 1

Farm Unit 2

Farm Unit 3

Farm Unit 1

Farm Unit

3

Farm Unit 2

Water distribution committee is responsible to enable fair & equitable distribution of water, irrigation scheduling and coordinate labour mobilization and water fee collection… etc. Functions shall be devised by the management committee and must get the approval of the General Assembly before implementation.

During organization and establishment of proposed irrigation water users Association’ the support from Woreda OIDA Office , Kebele Administration and DAs as well as community leaders is crucially important as front line stakeholders in the process of providing management support.

  - Irrigation Water User Cooperatives (IWUC)

The expected project beneficiaries include smallholder farmers with very low traditional experience to manage the irrigation water and scheme management can start with simple Water Users Associations (WUAs) and gradually develop to IWUC, which shall be expected to be institutionalized.  The organization setup of irrigation water user’s cooperatives (IWUC) and water users associations (WUAs) are similar except legality and the function and role of credit and market committee under IWUC. The WUA is limited for the distribution of irrigation Water among the beneficiaries, cleaning of canals, collection of water fees and support in minor maintenance of the irrigation scheme and do not involve credit and market until legal ground given.

The structure and organizational setup of WUAs follows farm blocks and groups of farm households for smooth flow of information and management of group activities. Each farm block may have at least three groups and members should come under every group. The control committees of WUAs are accountable to the General Assembly. The proposed institutional set-up of WUAs presented in figure that follows.

Figure 22: Proposed Organizational Structure for Water User Association (WUA)

General Assembly

Water Management Committee

Control Committee

Institutional support

Block 2

Block Leader

Block 1

Block 3

Group Leader

1

Group Leader

3

Member

Member

Member

Group Leader

2

A general Assembly which is directly elected by all members will be the highest decision making body. The executive committee to be elected by the General Assembly will carry out routine activities of the Association. Major committee and sub committee to be established under   WUA and IWUC includes;

- General Assembly

- Water Management Committee

- Control Committee

- Disputes and Conflict Resolutions Committee

- Credit & Marketing Promotion Committee

- Water Distribution Committee

- Group Leader

  - Land issue and dispute settlement approach

Within the context of  Timkete Bahir  irrigation project area, land holding size is expected to be high and above the minimum requirement and for efficient and equitable land use land redistribution could be effected with consent and agreement of the user community. If land redistribution made it should follow the   procedure and strategies of land proclamation.

Rural land administration proclamation has explicitly and transparently indicated that except the irrigation land, peasant holding shall not be redistributed. With regards to redistribution of irrigation land, procedure to be followed indicated on article 14.4 of the proclamation and explicitly states;

- A maximum holdings size of irrigation land of peasants households shall not exceed 0.5 hectare

- The distribution and redistribution of irrigation land shall be applicable to both traditional and modern irrigation lands, but not applicable to irrigation land used by individual or group of farmers by developing springs water, diverting small rivers or water harvesting on their own effort.

- In land redistribution, land holders whose land lied in the command area shall be given priority and retain the maximum holding size of 0.5hecatre and the remaining land shall be distributed with minimum 0.25ha for peasants in the vicinity.

- A farmer whose irrigable land holding redistributed to others, shall be compensated with a reasonable rain fed land by the user of the scheme and if that not possible the land holder shall have the right to get additional o.5ha from the irrigable land area.

- Distribution and redistribution of irrigation land shall be made with the participation and decision of the community using the land.

Accordingly, the beneficiaries shall decide on the irrigation land distribution and the agreement signed by all beneficiaries and in consultation with PA of the project area and district administration when it found appropriate.

  - Cost Recovery and Water Charge Approach

The management of the irrigation cooperatives/association expected to work not only to maintain fair & equitable water distribution and scheduling, but also creates awareness of cost recovery, plan and implement   water charging mechanisms with consensus of the general assembly. Awareness rising should be made to water management committee and subcommittee members and each user group should be clear on the purpose and use of water charge and approved by the general assembly.

The following major tasks are proposed to be undertaken as a preparation to implement organization and management and thereby to achieve cost recovery on proposed irrigation schemes;

- Conduct wide coverage awareness creation on irrigation cost recovery for the sector offices at all level, irrigation water users and other stakeholders;

- Strengthen the management capacity of the community organization / irrigation user’s cooperatives to enable them to implement the cost recovery.

- Promote Woreda and Kebele level support to irrigation water users on irrigation agronomy, water management and marketing of perishable products.

- Prepare cost recovery plan

  - Training and capacity building

It is highly important to facilitate the transfer and adaptation of modern institutional arrangement and management of small scale irrigation schemes to attain   sustainable operation of the system. In this regards training and capacity building required at different level including woreda staffs, development agents and farmers group that aims to:

- Conduct public consultation and awareness raising for the community

- Special training on leadership and organization for water management committee and sub committees, team leaders

- Strengthen technical  and management capacity of the woreda  and DAs to improve and upgrade organization and management  efficiency of the project

- In order to meet cost recovery, special attention needs to be given to understanding water charging methods, collection system, and cash spending and management, record keeping and reporting.

## Monitoring and Evaluation

In the context of proposed irrigation project, evaluations adopts and focus on progress towards realizing sustainable organization and management system that ensure sustainable operation and management of the schemes which is the prime objective and goal. Therefore, periodical evaluation should be undertaken by relevant stakeholders and responsible sectoral office, particularly who over take the responsibility after implementation of the project,   mainly woreda cooperatives promotion office and woreda OIDA office and others as required. Evaluation team should be organized from this office and undertake ongoing evaluation/midterm evaluation, terminal and ex post evaluation of the irrigation schemes management. Implementation of cost recovery as liquidity/cash management requires special follow up and control and periodical evaluation and auditing the cash collected and expense and this should be made transparent for the community to maintain trust of the community. Evaluation framework model developed with due attention that at existing level of  farmers awareness, education and organizational status, evaluation system considered that;

- The system should be simple to operate, and designed as to meet the specific requirements of the objective.

- It should concentrate on key indicators that measure the variables.

With the context of the proposed irrigation, some major issues and evaluation logical framework presented which could be modified as appropriate on application.

Table 28: Monitoring and Evaluation Framework

| Expected Result | Indicators | Means of verification | Data source | Responsible* |
| --- | --- | --- | --- | --- |
| Farmers trained with full understanding and awareness in establishing organization and management system (WUA/IWUA) | % of farmers trained and given awareness | Reports from development | Development agents and kebele manager data | W OIDA O WWMEO WCO DAs WMC |
| Sub-committee organized and provided capacity building training | Numbers of sub- committee formed and trained | Report from Development agents | Development agents and kebele manager data | “ |
| WUA/IWUA Established | Timkete Bahir WUA/IWUA in place for schemes management | Organizational setup, sub-committee and membership segregated by sex | Development agents and kebele manager data | “ |
| Awareness and consultation workshop on cost recovery | % of members attended the consultation | Final consensus report | WMC, DAs, | “ |
| Cost recovery system in place | Number of members registered | List of members on register book | WMC and DAs | “ |
| Bill and water fee collected | Amount of water fee collected | Registered book account | WMC,WDC Team leaders | DA/Kebele manager |

NB: * WOIDA: Woreda Irrigation Development Authority, WARDO :Woreda Agriculture & Rural Development Office; 	WWMEO, WCO:Woreda Cooperative Office; DAs :  Development Agents

WMC: 	Water Management Committee; 	WDC: 	Water Distributor Committee/Team leader

## Conclusion

From the experience of small scale irrigation project in Ethiopia, organization and management is one of the challenging areas for sustainable operation of schemes and equally important to give  due attention for organization and management aspect that ensure sustainable operation of the system. In this report, project area specific features, experience, community attitude were discussed and proposed most viable organization and management arrangement.

The proposed Timkete Bahir irrigation project planned to use gravity irrigation system and net irrigable command area of 70hectare and expected beneficiaries of about 280 households. Traditional irrigation experience of the community has not developed and existing local institutional setup for irrigation management is at low stage.

Based on the experience in other areas and taking the proclamation on cooperative society organization simple and farmers’ level organization and management system proposed to establish water user association (WUA) or Irrigation water users Cooperatives (IWUC).  Water management committee, and other  Subcommittee and water distributor required under the general umbrella of one water user system.

In general, water centered agricultural development approach is government policy direction and responsible stakeholders should have in their annual plan, not only for the irrigation physical infrastructure development, but also equally for organization and management of the scheme.

The development agents and woreda sector office should have organization and management issues in their annual plan and monitored and evaluated in accordance of the set indicators by their report. Reports will be compiled and analyzed monthly, quarterly and yearly in the planning period to indicate the effectiveness of the performance and draw lesson for corrective measures and the future plan of action.

ANNEX 1: Minutes of community consultation on use and management of Timkete Bahir SSIP

| No | Name | Name of sector office | Responsibility | Mobile Phone |
| --- | --- | --- | --- | --- |
| 1 | Chala Fayisa | Woreda OIDA Office | Office Head | 0943809081 |
| 2 | Tsegaye Dinku | Woreda OIDA Office | Irrigation study & design Coordinator | 0913485244 |
| 3 | Lalisa Maganti | Woreda OIDA Office | Irrigation extension process | 0910442189 |
| 4 | Rosa Gudisa | Woreda OIDA Office | Horticulture Expert | 0913334684 |
| 5 | Almaz Gebeyehu | Woreda OIDA Office | Home Agent | 0936679461 |
| 6 | Dejene Adunga | Agr.& Rural Develop | Planning Expert | 0913109911 |
| 7 | Diribe Tolessa | Woreda Water Office | Water Supply Expert | 0917686069 |
| 8 | Emebet Tadesse | Woreda Water Office | Planning Expert | 0911062675 |
| 9 | Girma Terefe | Woreda Water Office | Water Supply Engineer | 0910348697 |
| 10 | Workneh Angessa | Woreda Education Office | Statistician | 0929231536 |
| 11 | Bayissa Gurmessa | Woreda Education Office | Planning Expert | 0912109646 |
| 12 | Dhra Hunde | Woreda Education Office | Planning Expert | 0911081005 |
| 13 | Getu Jida | Project Kebele Admin. | Chairman | 0913330792 |
| 14 | Dr. Dejene Getachew | Woreda Livestock Dev.Office | Office Head | 0916858009 |
| 15 | Akalat Asefa | Woreda Livestock Dev.Office | Office Repr | 0913043981 |
| 16 | Fikiru Kebede | Woreda Livestock Dev.Office | Animal Feed Expert | 0913278852 |
| 17 | W/ro Almaz Mulata | Women affairs | head | 0913935487 |
| 18 | W/ro Ichanaku Gobsa | Women affairs | Training expert | 0911941438 |
| 19 | W/ro Shewaye Obsu | Agr. & Rural dev. Office | Home Economics | 0921432257 |
| 20 | W/ro Shitaye Tariku | Kebele health extension | Health extension head | 0913331111 |
| 21 | W/ro Alemush Tesfaye | Woreda Health office | HIV Expert & delegator of the head | 0912061994 |

ANNEX 2: Lists of personnel participated on Community Participation Discussion

## Annex3: Community Participation minutes  of Meeting

- Lists of personnel participated on Community Participation Discussion

## Annex3: Community Participation minutes  of Meeting

- Reference

- Best practice and technologies for small scale agricultural water management in Ethiopia, International Water Management Institute (IWMI), , Proceedings of  MOARD/MoWRD/USAID/ symposium and exhibition , Addis Ababa, Published Colombo, Sri Lanka, March 2006

- Central statistics Agency (CSA), Annual Statistical Abstract, 2011

- Central statistics Agency (CSA), Household Income and Expenditure Survey, 1996

- Ministry of Water Resource Development, Environment and social management framework and resettlement policy framework, Final Report, MoWRD,  2008

- Ethiopia Sustainable Development and poverty Reduction Program, Ministry of Finance and Economic Development (MoFED 2002,  Addis Ababa , Ethiopia.

- Guide line for study of small scale irrigation projects in Ethiopia , Environment and social impact assessment, Continental consultant and Concert engineering (2002),  August 2002.

- Guide to social analysis for Developing countries,  ODA (1995),  HMSO, London.

- Guideline for the preparation of public sector projects, Federal Democratic Republic of Ethiopia (FDRE 2006),   Addis Ababa, Ethiopia.

- Economic Analysis of Agricultural Projects ,Second edition ,J.Gittinger

- Project Planning, Implementation, Monitoring And Evaluation, Training Materials And Manuals,  Management Institute of Ethiopia (2002)

- Planning and Implementing Sustainable Projects, Audace I. Kanshahu

- Guideline for Establishment and Management of water users Associations (March 2004)Japan International Cooperation Agency (JICA) and Oromia Irrigation Development Authority (OIDA)

- Guideline for planning Irrigation and Drainage Investment Projects, Technical paper 11 1996, FAO Investment Centre,.

- Socio economic Profile of Wolmera  Woreda 2004 E.C

- Other unpublished secondary data from Wolmera   Woreda sectoral office, kebele and development agent office

- Proclamations on land and rural administration and others.

- PART III. FINANCIAL ANALYSIS

- Introduction and Background

  - INTRODUCTION

This report refers to financial and economic analysis and feasibility test for Timkete Bahir irrigation project.  The financial analysis is intended to assess the financial impacts on project participants. The analysis will, thus, seek to assess the financial effects of the project on the farm households as private business entity.  It showed the rate of return on capital investment in implementing the project, and indicated the degree of financial Viability of the project. The analysis also indicates the net returns, which will accrue to the farmers and project owners.

In making this analysis, all the relevant cost and benefit items with and without the project is identified, evaluated with appropriate prices and come up with reasonable incremental net returns and the financial Viability indicators updated accordingly.

Financial cost outflow and income inflow of the project estimated based on  crop budget, farm cost  and net returns under without  and with  project situation and  based on the unit farm model computed  gross and net incremental return of the project.

  - OBJECTIVE

Financial and economic analysis study aims to indicate project   Viability to assist   investment decision. The specific objective is to test whether the project meets the basic feasibility criteria in both financial and economic terms and justify whether the project is a worthwhile for investment resources. To meet the stated objective, the scope of task includes comprehensive financial and economic analysis prepared for the project. The report contained basic data and provided;

Cost structure of the project

Estimate financial and economic annual net returns from the existing and proposed    crops in the command area and farm budgets,

Financial analysis data base that are indicative of resource use and levels of returns,

Evaluated  the project in terms of financial return

Tested  financial Viability of the project including calculations of NPV, IRR and B/C ,

Indicated  source of finance and share of investments

Economic analysis and economic return evaluated and

Sensitivity analysis tested by using the financial and economic criteria by changing for all of the major variable factors.

  - BASIC PRINCIPLES AND CONCEPTS

Financial Analysis: The financial analysis is concerned with the individual financial entities participate in the project. In financial analysis outflow/cost and inflow/benefit   primarily use market price. The financial analysis is more concerned investment financial   profitability to farm operators as a business entity.

Economic analysis: The purpose of economic analysis of the proposed project is to measure its real contribution to the national income. The essence in economic analysis is that market prices as used in the financial analysis do not often reflect such opportunity cost values and the prices used in the economic analysis have to be real reflecting the true scarcity value or opportunity cost value. Therefore, the economy analysis requires for the adjustments of the financial benefits and the costs in to their respective real values in order to reflect their opportunity cost values. The purpose and aims in economic analysis is to test optimum allocation of scarce capital resources, and measure the extent to which investment to the project contributes additional economic value to the national economy based on the appropriate parameters as conversion factors. These parameters have been used in valuing the cost and benefit items for this project where Economic Price= Market Price * CF. Conversion factors are used based on the documents prepared as National Economic Parameters for Ethiopia (1998).

- METHODOLOGY, ASSUMPTIONS AND CONCEPTUAL FRAMEWORK

  - General

Accumulated experience on the preparation of similar projects and the guidelines of project analysis technique was used. The analysis considered “without” and “with” project situations and identified involved cost and benefits, crop and farm budgets per models per hectare and   developed the project cost and income flow and computed the analysis.

  - Inputs and Outputs

Engineering cost estimate   provided by the irrigation engineer for the weir and irrigation infrastructure. The agronomist report used for cropping patterns, unit requirement of seed rates, fertilizers, pesticides, and labor days required for a hectare of land. Input and output price data is collected at project site that used in cost and benefit/Value projections.

- Farm Budget

Farm budget was developed from farm models by giving the inflows and outflows monetary values. In order to know the gross and net benefit of the “with” and “without” project conditions details of   gross, net and incremental net benefit, farm budget was prepared per hectare basis first and transformed to the whole area of the proposed  project

- Comparison Between “With” And “Without” Project

All the relevant cost and benefit items with and without the projects are identified, valued with appropriate prices and incremental net returns with the project computed. Cost inflow and outflow, crop budget, farm cost and net returns computed for with and without the project situation based on the unit farm model and arrived at gross and net incremental return of the project. In making the analysis, incremental project costs were calculated by deducting costs of the “without” project from the “with” project condition. Similarly incremental benefits were determined by deducting the gross benefits of the “without” project situation from the gross benefits of the “with” project condition. The comparison of the financial situation "without” and  “with” the project situation clearly stated.  Finally, net incremental benefits were calculated by deducting incremental costs from incremental benefits.

- Prices of Inputs and Outputs

Prices in the financial analysis for both cost and benefit streams are those, which are actually received and spent by the project at the farm site commonly called “farm-gate” prices. Prices information are one of the determinants in cost and benefit projection and used site specific as collected in and around the project area. Prices of output are that are actually received by farmers and are attributable to their crop production activities. Price information was collected for the existing and proposed crops and analyzed for appropriate price in the analysis.

Similarly input price information collected at project sites mainly cost of   fertilizer, improved seeds, prices of tools, equipment and packing materials, wage for unskilled labour power cost assessed at the project area for consideration in the analysis.

- Project Period

One of the indicators for the length of the project period for which analysis has to be carried out is the technical life of the major capital assets. The project life of small scale irrigation with diversion estimated between 20-25 years. Therefore, project life is taken 25 years, which is acceptable determined by the technical life of the major capital items of the proposed project.

- Opportunity Cost Of Capital

The opportunity cost of capital is taken to be 10.23 %, which is recommended 10 % to 12 % by the Ministry of Finance and Economic Development of the Federal Democratic Republic of Ethiopia. In accordance with the findings of the study on Commercial Bank of Ethiopia this cut of discount rate is 11 % and this has been accepted for financial analysis of most projects.

  - Financial and Economic Viability Indicators and approach

Financial Net present value (FNPV), Internal rate of return (IRR)and benefit cost (B-C) ratio are the parameters generally used to determine the financial viability of a  project. In this study, the three measures of project viability were used to determine the viability of the project.

The three commonly used indicators of project viability were computed using the following formulae:

a.	Net Present value

Where 	Bt	= benefit in year t;

Ct	= cost in year t;

t   	= 1, 2, 3, ...;

n 	= number of years;

i 	= interest (discount) rate

b.    Benefit Cost Ratio

This indicator is equivalent to the ratio of the present value of benefits to the present value of costs. If there is no limitation of funds, the decision criterion is to accept any project having B/C ratio greater than 1.

c.     Internal Rate of Return

Or

Where;		LDR = lower discount rate at which its NPV is positive;

UDR = upper discount rate at which its NPV is negative;

NPV1 = Net Present value at the lower discount rate; and

NPV2 = Net Present value at the upper discount rate

The internal rate of return is a widely accepted criterion in project analysis and it is a very useful measure of project evaluation. The formal selection criterion for the internal rate of return measure of project worth is to accept all independent projects having an internal rate of return equal to or greater than the opportunity cost of capital (11%). The decision criterion in the Ethiopian context is to accept a project if it’s IRR is above the cutting edge of 11%, opportunity cost of capital.

  - Financial and Economic Viability Indicators and implications

Net present value (NPV), internal rate of return (IRR), and B/C ratio are used to determine the viability of the proposed project. Although, data base for the financial and economic viability test differs, the approach and implication of viability indicators are the same.

Net present value/NPV: The NPV measures the attractiveness of a project and the decision criteria is to accept all projects where NPV positive when discounted at the opportunity cost of capital. The NPV earns back all the capital and operating costs expended upon it and pay a given percent for the use of the money in the meantime.

Internal rate of return/IRR: The selection criterion with IRR is to accept where IRR result is   greater than the opportunity cost of capital that justifies the project earns more than its opportunity cost and worth to implement.

Benefit -Cost ratio (B/C): It is defined as the ratio of the present worth of benefits to the present worth of costs. The selection criteria in financial B/C ratio are accepting all projects where the B/C ratio is greater than discounted at the opportunity cost of capital.

- THE PROJECT

  - TECHNOLOGY

Depending on land topography and other considerations, project cost primarily depends on topographic nature of the area, system design and   irrigation technology options (pumps, diversion, dam sprinkler, drip). Technology type is one factor determining irrigation project cost and the project under study adopt diversion irrigation system from Timkete Bahir river source.

  - COMMAND AREA AND BENEFICIARIES

The benefits and cost flow depend on net irrigable land area and land development plan. Although, total potential irrigable area is over 70 ha, due to water availability and other limit factor, the net irrigable area of 70 ha to be effective under irrigation system. The project expected to support very few household beneficiaries under the existing land holding size of 2-3ha/household. However, irrigation is assumed labor intensive and recommended manageable land is 0.25ha/household and expected to serve total beneficiaries of about 280 households. Based on this basic ground, benefit and cost accruing estimated under “without” and “with” project.

  - PROJECT COST

    - General

Financial analysis requires data on capital cost of the project as well as the yearly ‘operation & maintenance cost’. The capital cost includes cost of construction of all engineering structures and developing infrastructure required for implementation of the project, including access road to project site from the main road.

Catchment development cost and others has not been loaded on the project for the purpose of financial analysis. Similarly, accruing benefits due to other economic effect have not been considered for financial analysis.

    - Irrigation infrastructure and system Investment Cost

The irrigation infrastructure and system development cost estimated to birr 4,028,542.8

The total investment cost including physical contingency 10% and VAT (15%) estimated to birr 4,632,824.22.

Table 29: Investment cost- Irrigation infrastructure and system development

| S/No | Description of Activities | Total cost(Br) | Community Share |
| --- | --- | --- | --- |
| 1 | Preparatory Work | 256,500.00 | - |
| 2 | Access Road Construction | 21,600.00 | - |
| 3 | Head Work Construction | 1,036,356.55 | - |
| 4 | Canals and Drainage System | 1,953,385.05 | 237,545.57 |
| 5 | Structures on Canals | 220,074.27 | - |
|  | Sub Total | 3,487,915.9 | 237,545.6 |
|  | Management & Construction Supervision (5%) | 174,395.8 | 11,877.3 |
|  | Total | 3,662,311.7 | 249,422.8 |
|  | Physical Contingency (10%) | 366,231.2 | 24,942.3 |
|  | S.Total | 4,028,542.8 | 274,365.1 |
|  | VAT (15%) | 604,281.4 | 41,154.8 |
|  | Grand Total | 4,632,824.3 | 315,519.9 |
|  | Community Share (%) |  | 6.8% |

Source: Engineering cost estimate/ BOQ

    - Other farm tools/implements investment cost

With development of the irrigation system, improved farm tools and implements required.  Farm tools are estimated based on the area planned for development (sprayers -1/ha and others tools 3/ha and 1 motor cycle for management and supervision of the project in the period of project beginning and at the tenth year of the project operation. Required   list of farm tools and other investment cost estimated to birr 402,550 in the 1st operation year of project and birr 48,000.00 and birr 332,550.00 alternatively every two years in the rest of the project period as given in appendix 16.These costs are used as project replacement costs which is financed by users and clients in terms of tools and capacity development.

The motor cycle is for management supervision by woreda agriculture office and this cost expected to be covered by the office from annual budget. With regards to other cost, farmers used to purchase farm tools for farm activities and this cost are assumed to be covered and financed by household beneficiaries.

    - Replacement cost

Major irrigation structure replacement costs are considered in the project period every year, that will fully replaces the total irrigation infrastructure in 20years. Operation and maintenance presented as other investment costs in terms of farm tools, capacity development and fuel consumption costs, which are estimated in appendix 16.  Motor cycle is for management and supervision activities and assumed from woreda agriculture budget and the other cost is part of operation and maintenance and expected to cover directly or indirectly by target beneficiaries.

    - Investment schedule

In most case small scale irrigation project are planned to complete in one year period. Thus considering the land area of 70 ha planned for development, the project tends to small scale irrigation and taking unforeseen constraints the project assumed to complete in one years and investment cost spread assuming 100% in first year and zero year of the financial analysis.

    - Operation & Maintenance Cost

Irrigation project expected to wear and tear out and maintenance required ensuring sustainable operation of the system. This includes replacement cost for purchase and changing major irrigation equipment. Operation cost is the other cost intended for operation and running project as stipulated in project plan and this cost includes farmers and experts/staffs training as capacity building and other running cost. Training cost is assumed for the first two years as capacity building. Maintenance cost in most project analysis assumes 2-5% of investment cost and this project considered 3% of investment cost of irrigation infrastructure as maintenance cost. These costs are expected to incur annually and assumed to be financed by  woreda OIDA office and community in the form of labor and financial contribution that requires establishing strong water users association for mobilization of financial and labor contribution for smooth and sustainable service of the business. Handing over of the project requires training capacity building for woreda agriculture and concerned technical staffs of the woredas water, mineral and energy offices and beneficiary community on roles and responsibility to administer the system of the irrigation scheme.

    - Project Financing

Farm tools and other replacement cost as well as operation and maintenance cost is to be covered from beneficiaries’ communities. In addition to this, the project investment is expected to be financed with participation of communities that willing to contribute labor and other local materials and the total estimated to birr 315,519.90 or about 6.8 % of the total irrigation system investment cost, The remaining project and investment costs expected to be covered and financed either from government source or other external sources. Refer to the cost summary of the infrastructure investment in table 30.

- FINANCIAL ANALYSIS

The analysis considered two scenarios, with and without project. The financial analysis computed by considering cropping pattern, benefit and cost flow under the two scenarios.

## WITHOUT PROJECT

    - Cropping pattern and land allocation

The existing cropping pattern dominates by maize and Sorghum which are the major cash and food crops growing in both agricultural production seasons.

The without project existing cropping patterns as indicated by Teff and Wheat taking lion share of the cultivated land that accounts about 36% and 33%of the total irrigated land and Potato 18% and Faba Bean by 13%. Crop production is rainfall dependent and there is no cropping in dry season and the most common cropping pattern at the project area is adopted for the financial analysis indicated in Appendix 3.and table 2 below.

Table 30: Without project/Existing cropping pattern (%)

| S/N | Existing cropping pattern |  |  |
| --- | --- | --- | --- |
|  | Existing Crop | Area in ha. | % |
|  | Wet Season |  |  |
| 1 | Teff | 25.2 | 36 |
| 2 | Wheat | 23.1 | 33 |
| 3 | Potato | 12.6 | 18 |
| 4 | Faba Bean | 9.1 | 13 |
|  | TOTAL | 70 | 100 |

Source: Agronomy report

    - Farm input and yield estimates

At existing condition farmers at the project area use selected seeds for maize, local seeds for sorghum and potato, but apply commercial fertilizer and chemicals which are included in input cost. Farming system and technology is traditional hand tools and  oxen-plough commonly  and labor is used for land preparation.

    - Farm cost and income

In order to estimate the incremental income which will be obtained because of the project, it is necessary to estimate the benefit of the “without” project situations. Four crops dominate the cropping pattern in wet season and no crops in dry season. Without project production estimated and the total annual farm cost estimated to be birr 931,664 and total farm income of birr 2,556,960.00 and the annual net return amounts   to birr 1,625,296.00 constantly throughout the  project operation period.  Without project farm income and cost summary indicated in Appendix 6, 7 and 8.

## WITH PROJECT

    - Cropping pattern

Wet and dry season production considered and there are diversified crops proposed in addition to the existing crop under  with project development.

Table 31:  Cropping pattern, With project

| Proposed cropping pattern |  |
| --- | --- |
| Proposed crops | (%) |
| Wet season | 100% |
| Potato | 30 |
| Lettuce | 25 |
| Spinach | 25 |
| Carrot | 20 |
| Dry season | 100% |
| Potato | 40 |
| Shallot | 25 |
| Cabbage | 15 |
| Beetroot | 15 |
| Garlic | 5 |
| Total | 200% |

Source: Agronomy report

    - Land Development Plan

The project as small scale project it is assumed and planned to complete the construction in one year period. So that, it is to be assumed  no complex construction shall be under taken and it is expected to complete the construction activities in first implementation year and  land development plan assumed to reach full capacity utilization in the 1st  operation year period 100%. Based on this understanding, land area to be under irrigation will be expected fully 70 ha.

Table 32: Land development plan and cropping Pattern “with” the project

| Sel.No | Crop Type | Cropping Pattern % | Land Development by Project Years |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 to 20 years |
| A. Wet Season |  | 100 | 70 | 70 | 70 | 70 | 70 | 70 | 70 | 70 | 70 | 70 |
| 1 | Potato | 30 | 11.7 | 11.7 | 11.7 | 11.7 | 11.7 | 11.7 | 11.7 | 11.7 | 11.7 | 11.7 |
| 2 | Lettuce | 25 | 9.75 | 9.75 | 9.75 | 9.75 | 9.75 | 9.75 | 9.75 | 9.75 | 9.75 | 9.75 |
| 3 | Spinach | 25 | 9.75 | 9.75 | 9.75 | 9.75 | 9.75 | 9.75 | 9.75 | 9.75 | 9.75 | 9.75 |
| 4 | Carrot | 20 | 7.80 | 7.80 | 7.80 | 7.80 | 7.80 | 7.80 | 7.80 | 7.80 | 7.80 | 7.80 |
| B. Dry Season |  | 100 | 70 | 70 | 70 | 70 | 70 | 70 | 70 | 70 | 70 | 70 |
| 1 | Potato | 40 | 12.4 | 12.4 | 12.4 | 12.4 | 12.4 | 12.4 | 12.4 | 12.4 | 12.4 | 12.4 |
| 2 | Shallot | 25 | 7.75 | 7.75 | 7.75 | 7.75 | 7.75 | 7.75 | 7.75 | 7.75 | 7.75 | 7.75 |
| 3 | Cabbage | 15 | 4.65 | 4.65 | 4.65 | 4.65 | 4.65 | 4.65 | 4.65 | 4.65 | 4.65 | 4.65 |
| 4 | Beetroot | 15 | 4.65 | 4.65 | 4.65 | 4.65 | 4.65 | 4.65 | 4.65 | 4.65 | 4.65 | 4.65 |
| 5 | Garlic | 5 | 1.55 | 1.55 | 1.55 | 1.55 | 1.55 | 1.55 | 1.55 | 1.55 | 1.55 | 1.55 |
| Total |  | 200 | 140 | 140 | 140 | 140 | 140 | 140 | 140 | 140 | 140 | 140 |

Source: computed based on cropping pattern proposed and land development plan in the Agronomy report

    - Input and farm cost

Development of the irrigation project expected to increase yield and productivity with optimum application of agricultural input. Farm input and cost as well as expected gross and net return under the with project situation computed.

    - Yield build up

Crop yield is mainly estimated based on the level of crop management, required practices, availability of agricultural inputs, proper extension activities, and existing climatic situations for crop production and other considerations like observation of existing yield condition, anticipated research out puts…etc. Considering these parameters, the following yield projection is given by the agronomist as shown in table 33 below.

Table 33: Yield Build Up for "With" Project Situation

| Sel.No | Crop Type | Yield With Project Condition (qt/ha) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | - to 20 |
| - Wet Season |  |  |  |  |  |  |  |  |  |  |  |
| 1 | Potato | 200 | 225 | 250 | 275 | 275 | 275 | 275 | 275 | 275 | 275 |
| 2 | Lettuce | 150 | 160 | 170 | 180 | 190 | 190 | 190 | 190 | 190 | 190 |
| 3 | Spinach | 150 | 160 | 170 | 180 | 190 | 190 | 190 | 190 | 190 | 190 |
| 4 | Carrot | 60 | 70 | 80 | 85 | 90 | 90 | 90 | 90 | 90 | 90 |
| - B. Dry Season |  |  |  |  |  |  |  |  |  |  |  |
| 1 | Potato | 200 | 225 | 250 | 275 | 275 | 275 | 275 | 275 | 275 | 275 |
| 2 | Shallot | 80 | 90 | 100 | 120 | 120 | 120 | 120 | 120 | 120 | 120 |
| 3 | Cabbage | 250 | 275 | 280 | 300 | 300 | 300 | 300 | 300 | 300 | 300 |
| 4 | Beetroot | 150 | 180 | 200 | 210 | 220 | 220 | 220 | 220 | 220 | 220 |
| 5 | Garlic | 60 | 65 | 75 | 80 | 80 | 80 | 80 | 80 | 80 | 80 |
| Total |  |  |  |  |  |  |  |  |  |  |  |

    - Price of input and output

Price used in the analysis is farm gate price that farmers receive as farm income and hence price of output used the farm gate price collected at project area. Sometimes price collected tends to reflect the retail price and in such case retail price changed to producer price by deducting 10% as market cost from the retail price.

    - Crop budget

Crop budget for wet and dry season prepared for each crops from which unit farm income and cost of each crops changed to farm budget. The crop budget of each crop is given in Annex 13,14 and 15.

    - Farm budget and net incremental return

Farm income and cost was prepared for each crops by years for both wet and dry seasons. The wet season annual gross return 6,258,000 and annual cost of 3,246,553 and net annual return of birr 3011467 during the first year of operation. The net return expected to increase to birr 5,142,947 at year five of optimization stage and the detail is shown in EXEL Sheet of Appendix 12 and 13.

    - Financial Analysis Results

The financial analysis was carried out after developing all the project cost and benefit flow and gross and net returns accruing to the farmers and/or project owners.  Summary of the financial analysis results is shown in table 34 below and the detail data table in Appendix 18 of EXEL SHEET. The Net Present value is Birr 37,399,927.19 which is highly positive and based on the IRR criteria, the IRR results indicate 69% which is more than the opportunity cost of capital (11%), indicating the viability of the project. Based on the B/C ratio criterion, it result 1.70 which is much above one and meet the viability criteria in all yardstick indicators. Summary result indicated in table as follows:

Table 34: Financial Analysis Result

| viability indicators | Results |
| --- | --- |
| NPV | 37,399,927.19 |
| IRR | 69% |
| B/C | 1.70 |

Looking the overall performance of the viability criteria, the project is highly Variable and worth for implementation.

    - Risk and Sensitivity Analysis

Risk and sensitivity analysis involves identifying the Variables that most influence a project’s net benefits and quantifying the extent of their influence, and assessing the probable effects of the result of uncertainties and risks associated with the project. The sensitivity analysis was thus carried out under the following major Variables, using financial values;-

- Increasing Investment cost by 10% maintaining other factors constant

- Decreasing Benefit of the project by 10% maintaining other factors constant

- Simultaneous increase of Investment cost by 10% and Benefit decreases by 10% maintaining other factors constant

The results show the project is still vale under all the sensitivity test scenarios and meet   viability requirement as the summary of sensitivity test result indicated in Table 10 below.

Table 35: Financial Sensitivity analysis test

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  | Simultaneous increase of Investment cost by 10% and Benefit decreases by 10% maintaining other factors constant |  |  |  |

- ECONOMIC ANALYSIS

## ESSENCE AND ISSUES

Irrigation project has a nature of public good as public investment capital expends with expectation return for the society and national income. The economic analysis therefore, aims to measure the real contribution of the project to the society/ national economy. Investment capital is also scarce and need efficient allocation and the economic analysis is to measure and evaluate the extent of project contribution to the national income justify worthiness to invest into the project from national economy point of view.

## BASIC PRINCIPLES AND APPROACH

The essence in economic analysis is that, market prices as used in financial analysis sometimes do not often reflect the real cost/ values because of Various imperfections may due to market distortion, policy intervention like fixed price of output and input or other factors. Such prices may not reflect true values and recommend price adjustment on cost and benefit streams to arrive the real value of each component. Accordingly, all the financial accounts on costs and benefits which have been estimated for making financial analysis have been adjusted to reflect the opportunity cost values.

    - Economic Evaluation

Economic costs and the economic returns determined by converting its financial costs and returns into economic terms through appropriate prices and conversion factors. The financial costs and returns converted into economic costs and evaluated to reflect real economic cost and return from the project.

    - Conversion Factor used for economic analysis

Conversion factors based on National Economic Parameters prepared for Ethiopia’ (1998) used in changing market price into economic price. i.e. Economic Price= Market Price * CF.

## ECONOMIC ANALYSIS RESULT

Financial and economic project’s viability measures/indicators are similar but differ in data input. Economic Internal rate of return (EIRR), net present value (ENPV), and economic benefit cost (EB-C) ratio are generally used to determine the economic viability of projects. The computed economic analysis result indicates viability of the project under all the viability indicators with positive economic net present value of birr 42,170,130.81 Internal rate of return 111%which is much above the cut point rate and economic benefit-cost ratio 2.06.

Table 36:    Economic analysis and sensitivity test result

| No | Scenarios | ENPV | EIRR | EB/C |
| --- | --- | --- | --- | --- |
| 1 | Base case | 42,170,130.81 | 111% | 2.06 |
| 2 | Increasing Investment cost by 10% and Other things remaining constant | 42,411,450.80 | 103% | 2.01 |
| 3 | Gross return decreased by 10% | 32,549,651.61 | 83% | 1.82 |
| 4 | Simultaneous decrease in gross return and increase in investment cost by 10% | 32,344,100.30 | 79% | 1.82 |

- CONCLUSION AND RECOMMENDATION

## Conclusion

Timkete Bahir Irrigation project use diversion system from Timkete Bahir river source and expected to develop irrigable command area of 70 hectare. The irrigation infrastructure and system development cost estimated to birr 4,028,542.80 including Vat 15%.

With and without project return and cost analysis computed and the results of financial the financial viability test result indicated Net Present value/NPV of birr 37,399,927.19 Financial Internal rate of return/IRR 69%which is much above the opportunity cost of capital, B/C ratio of 1.70 which is above one to bring added value for investment capital and under the financial viability indicators worth for implementation. The project is still viable assuming increase in investment cost by 10% and decrease in benefit by 10%. The project is still viable even assuming simultaneous adverse change in both Variables and advisable to implement in line with proposed development plan.

Economic viability also tested and the result much greater than the financial return. It also anticipated contributing other social and economical development for the area and implementing the proposed irrigation development project is tested worth full from financial and economic point of view.

With and without project return and cost analysis computed and the results of financial and economic analyses show viability of the project   from financial & economic aspect and recommend for investment.

## Recommendation

For Project Viability analysis purpose it has been computed with the consideration of whole land coverage in 1st irrigation operation period. However considering the low level of traditional irrigation practice, low farmers organization in WUA, under developed market system of the area, even though the financial and economic analysis is done for full project command area,  it is recommendable to operate this project in phases  to adopt irrigated crop production on gradual basis. At existing condition there is no well developed practice in irrigation development and better to adopt in small scale in phases until the farmers develop experience.

Therefore, it is recommendable to design for the whole 70 ha to develop phase by phase as the technology well adopted with farmers and established WUA to manage the scheme.  In order to realize the anticipated outcome from the project, all the extension services (such as provision of inputs on time, technical support, provision of training and forming and strengthening  (WUA) have to be undertaken to achieve the predicted benefits of the project.

Based on the findings in other report, this report ends with general conclusion and recommendation for decision makers. As discussed in different sectoral reports of feasibility study, the project is technically feasible, financial and economic return viable, but social awareness, farmer’s organization, road and market infrastructure at low stage and requires continued effort in basic infrastructure development to operate at small holder level. The national policy favors the establishment of such projects as a strategy to alleviate food shortage and surplus production for market at local and national level and all round effort should be made to realize implementation and sustainable operation of the scheme.

ANNEXES

ANNEX 3: Financial Analysis Result Timkete Bahir Small Scale Irrigation Project

| Years | Inves. Cost |  | O&M cost | Replacement cost |  | Land Tax |  | Production cost |  | Total Cost(W) | Cost(X) | Physical contingencies | 15 %Vat | Incr. Cost | Gross Return (W) | Gross Return (X) | Incr. Return | Incr. Net Return |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 0 | 4,028,542.80 |  | 0 | 0 |  | 28000 |  | 0 |  | 4,610,089.54 | 1008663.95 | 100866.40 | 553546.74 | 3,601,425.59 | 0 | 2556960 | -2556960 | -6,158,385.59 |
| 1 |  |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 7,922,070.19 | 1008663.95 | 100866.40 | 1033313.50 | 6,913,406.24 | 12,208,000 | 2556960 | 9651040 | 2,737,633.76 |
| 2 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 7,922,070.19 | 1008663.95 | 100866.40 | 1033313.50 | 6,913,406.24 | 13623750 | 2556960 | 11066790 | 4,153,383.76 |
| 3 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 8,249,302.69 | 1008663.95 | 100866.40 | 1075996.00 | 7,240,638.74 | 14918750 | 2556960 | 12361790 | 5,121,151.26 |
| 4 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 7,922,070.19 | 1008663.95 | 100866.40 | 1033313.50 | 6,913,406.24 | 16208500 | 2556960 | 13651540 | 6,738,133.76 |
| 5 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 8,249,302.69 | 1008663.95 | 100866.40 | 1075996.00 | 7,240,638.74 | 16565500 | 2556960 | 14008540 | 6,767,901.26 |
| 6 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 7,922,070.19 | 1008663.95 | 100866.40 | 1033313.50 | 6,913,406.24 | 16565500 | 2556960 | 14008540 | 7,095,133.76 |
| 7 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 8,249,302.69 | 1008663.95 | 100866.40 | 1075996.00 | 7,240,638.74 | 16565500 | 2556960 | 14008540 | 6,767,901.26 |
| 8 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 7,922,070.19 | 1008663.95 | 100866.40 | 1033313.50 | 6,913,406.24 | 16565500 | 2556960 | 14008540 | 7,095,133.76 |
| 9 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 8,249,302.69 | 1008663.95 | 100866.40 | 1075996.00 | 7,240,638.74 | 16565500 | 2556960 | 14008540 | 6,767,901.26 |
| 10 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 7,922,070.19 | 1008663.95 | 100866.40 | 1033313.50 | 6,913,406.24 | 16565500 | 2556960 | 14008540 | 7,095,133.76 |
| 11 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 8,249,302.69 | 1008663.95 | 100866.40 | 1075996.00 | 7,240,638.74 | 16565500 | 2556960 | 14008540 | 6,767,901.26 |
| 12 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 7,922,070.19 | 1008663.95 | 100866.40 | 1033313.50 | 6,913,406.24 | 16565500 | 2556960 | 14008540 | 7,095,133.76 |
| 13 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 8,249,302.69 | 1008663.95 | 100866.40 | 1075996.00 | 7,240,638.74 | 16565500 | 2556960 | 14008540 | 6,767,901.26 |
| 14 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 7,922,070.19 | 1008663.95 | 100866.40 | 1033313.50 | 6,913,406.24 | 16565500 | 2556960 | 14008540 | 7,095,133.76 |
| 15 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 8,249,302.69 | 1008663.95 | 100866.40 | 1075996.00 | 7,240,638.74 | 16565500 | 2556960 | 14008540 | 6,767,901.26 |
| 16 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 7,922,070.19 | 1008663.95 | 100866.40 | 1033313.50 | 6,913,406.24 | 16565500 | 2556960 | 14008540 | 7,095,133.76 |
| 17 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 8,249,302.69 | 1008663.95 | 100866.40 | 1075996.00 | 7,240,638.74 | 16565500 | 2556960 | 14008540 | 6,767,901.26 |
| 18 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 7,922,070.19 | 1008663.95 | 100866.40 | 1033313.50 | 6,913,406.24 | 16565500 | 2556960 | 14008540 | 7,095,133.76 |
| 19 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 8,249,302.69 | 1008663.95 | 100866.40 | 1075996.00 | 7,240,638.74 | 16565500 | 2556960 | 14008540 | 6,767,901.26 |
| 20 | 0.0 |  | 120856 | 251,780.00 |  | 28000 |  | 6739900.4 |  | 7,922,070.19 | 1008663.95 | 100866.40 | 1033313.50 | 6,913,406.24 | 16565500 | 2556960 | 14008540 | 7,095,133.76 |
| FNPV= |  | 37,399,927.19 |  |  |  |  |  |  |  |
| FIRR= |  | 69% |  |  |  |  |  |  |  |
| B/C= |  | 1.70 |  |  |  |  |  |  |  |

X-Without project

W-With project

ANNEX 4  : Questioners Woreda and Kebele Level Socio Economic Data Assessment

- Project Name _________________________________________________

- Location: Region ____________________Zone _________________Woreda ________________ Kebele________________

  - Name of towns and distance :  Zone town _____________/____km; Woreda town _____/__KM; Rural village_________/____/km

  - Agro climates  of the project kebele

| Average altitude |  |
| --- | --- |
| Average rainfall |  |
| Average temperature |  |
| Rainfall seasons | Meher: From ________________ to _________________ Belg : From ________________to __________________ |

  - Agro-climate  classification

|  | % |
| --- | --- |
| High land |  |
| Mid high land |  |
| Low land |  |

  - Land area, land  use and land cover of the kebele

- Total land area: _____________ha;

| Land Use | Area in ha. | % Share |
| --- | --- | --- |
| Cultivated |  |  |
| Cultivable |  |  |
| Natural Forest |  |  |
| Waste land |  |  |
| Grazing and others |  |  |
| Total |  |  |

  - Land holding size

| Land Use | % Share |
| --- | --- |
| Landless |  |
| Below 0.5ha |  |
| 0.5-1ha |  |
| 1-2ha |  |
| 2-3ha |  |
| 3-5ha |  |
| >5ha |  |

  - Population  by kebele and sub village

Average family size:_____________

Number of kebeles ; Rural__________ Urban________ Total ______________

| No | Kebele | Land area (ha) | HH | Population |  |  | Population Density |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Male | Female | Total |  |

  - Economic and livelihood base of the kebele

| Sectors | % share contribution | Major crops and livestock type |
| --- | --- | --- |
| Crop prod |  |  |
| Livestock |  |  |
| Mixed agriculture |  |  |
| Industry |  |  |
| Trade & commercial |  |  |

  - What are major crops currently produced and potential to grow?

| Major crops currently produced | Crops potential to grow | How is the crop use in terms of food and cash crops |
| --- | --- | --- |

  - Is the rainfall adequate for crop production? ___________

Does the community practice irrigation? ______________

  - Crop  production and supply  in   the woreda

- Rain fed crop production

| Crop type | 2003 | 2004 |
| --- | --- | --- |

- Irrigated crop production

| Crop type | 2003 | 2004 |
| --- | --- | --- |

  - Irrigation experience

| Is there traditional/modern irrigation practice? If yes give background information? When constructed? Who constructed? What benefit? |  |
| --- | --- |
| Is there an organized water users association (WUA) in the kebele? |  |

  - If yes, number of existing irrigation schemes in the woreda??

| Name of irrigation schemes | kebele | Kebele | Command area (ha) | Remark (Traditional/Modern) |
| --- | --- | --- | --- | --- |

Water users associations (WUA) and membership

| Name of irrigation water users associations | Number of members |  | Total |
| --- | --- | --- | --- |
|  | Male | Female |  |

  - Livestock

What are the major livestock: ________________	_____________________

What is the use value of holding livestock: _______________________________

| Livestock type | Number of livestock | Average holding /household |
| --- | --- | --- |

What are the major livestock diseases? _____________________	_____________________

Where do livestock get fodder/feeding source? ________________	_____________________

Is there animal health clinic; ______________________________

What are the problems and constraints with livestock’s?

- _______________________________________________________

- _______________________________________________________

- _______________________________________________________

  - Food demand and Food security situation

| - Is the kebele in food shortage/deficit? |  |
| --- | --- |
| - How is the overall food security situation? |  |
| - What copping mechanism in place to meet food security of the kebele/kebele? |  |
| - If there exist safety net as strategy indicate number kebele covered under safety net in the kebele ? |  |

Number of households served safety net or other support?

| Kebele | Indirect/food for work support No of households |  | Total | Direct support |  |  | Remark |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Male | Female | Total | Male | Female | Total |  |

  - What do you think are the factors that contributes food deficits in the kebele

- _______________________________________________________

- _______________________________________________________

- _______________________________________________________

- _______________________________________________________

  - Marketing

Major market place and distance from the project area within the kebele or neighbor kebele that serve as market outlet

| Market place | Kebele | Distance from the project (KM) |
| --- | --- | --- |

Price trend (2000-2004) and current  price

| Crop type | Price trend by year |  |  |  | 2005 Current price |
| --- | --- | --- | --- | --- | --- |
|  | 2000 | 2002 | 2003 | 2004 |  |

| - What are the product in excess of local market |  |
| --- | --- |
| - What product is in short supply for the local market? |  |
| - Can local market absorb increased production? |  |
| - Major market roots and product flow in the kebele as well as domestic and boarder trade if any. What product flow where and their market destinations? |  |

  - Cooperative

- Existing agricultural cooperatives  and Unions in the kebele

- Cooperative Membership by sex

| Name of cooperatives /unions | Number of members |  | Total |
| --- | --- | --- | --- |
|  | Male | Female |  |

What are the constraints/problems in cooperatives management and weak performance?

- ______________________________________________________________________

- ______________________________________________________________________

- ______________________________________________________________________

  - Agricultural Extension and input supply

| Name of kebele | Total number farmers households (both sex) | Number of farmers supported in extension service | Number of assigned development agents | No of health extension workers | FTC | No Nursery sites |
| --- | --- | --- | --- | --- | --- | --- |

- Give sex disaggregated data on farmers training and skill development in the last three years if any.

Distribution of input by kebele (2003 & 2004)

|  | Unit | 2003 | 2004 | Remark |
| --- | --- | --- | --- | --- |
| Fertilizer |  |  |  |  |
| DAP |  |  |  |  |
| UREA |  |  |  |  |
| Chemicals |  |  |  |  |
| - |  |  |  |  |
| - |  |  |  |  |
| Improved seeds |  |  |  |  |
| - |  |  |  |  |

What do you think are the constraints in input supply

- ______________________________________________________________

- _____________________________________________________________

- _____________________________________________________________

  - Rural agricultural financing

| How is the community attitude for credit & saving? Where do you get finance when in need? |  |
| --- | --- |
| Is there rural financing schemes (credit & saving) institutions in the kebele? |  |
| Who are the stakeholders providing credit & saving in the kebele? |  |
| For What purpose do the credit used ? | - ___________________________________ - ___________________________________ - ___________________________________ |

Credit beneficiaries and disbursement

|  | Total |  |  | Amount of credit |
| --- | --- | --- | --- | --- |
| Year | Male | Female | Total |  |
| 2001 |  |  |  |  |
| 2002 |  |  |  |  |
| 2003 |  |  |  |  |

  - Gender issues

| What are the problems of women at the area mainly in ? - Education - Health - Water supply - Grinding mill - Fuel |  |
| --- | --- |
| What are the traditional or cultural constraints hindering women equal decision making power |  |
| Availability of women organization in the project area |  |
| Do women participate in agricultural activities other development project work like daily work as off farm income? |  |
| What are the benefit this irrigation project for women? Do you think any adverse/negative impacts? |  |
| Are women conceived equal to men counter parts? Who is the decision maker |  |

Describe task assigned for men and women

| No | Women | Men |
| --- | --- | --- |

  - Impact analysis Upper & lower stream users

Describe canal lay out (one side/two side) __________________________________________________________________

Are there beneficiaries on the other side of the canal, if yes describe estimated  no of HH ______________________________

|  | Estimated No of HH | Social impact | Environmental impact | Remark |
| --- | --- | --- | --- | --- |
| Upper stream |  |  |  |  |
| Other side of the canal |  |  |  |  |
| - Dam, Diversion & wear structure |  |  |  |  |
| - Road and canal structure area |  |  |  |  |
| Command area |  |  |  |  |
| Down stream |  |  |  |  |

  - Human Health and health service

What health service is available in the kebele: ____________  ___________________

Where do you served for other health care

| Facilities | Location | Distance from project area |
| --- | --- | --- |
| Hospital |  |  |
| Health center |  |  |
| Health post |  |  |
| No of health extension worker in the kebele |  |  |

What are the three major health diseases?

- ____________________________

- ____________________________

- ___________________________

Ten top disease                                                               Year _______

| No | Item | % |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |
| 6 |  |  |
| 7 |  |  |
| 8 |  |  |
| 9 |  |  |
| 10 |  |  |

Ten top under five

| No | Item | % |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |
| 6 |  |  |
| 7 |  |  |
| 8 |  |  |
| 9 |  |  |
| 10 |  |  |

Health problems and constraints  at project area/kebele

- _____________________________

- ___________________________

- _____________________________

  - Education

School & student enrolment

| School | Number of schools in the kebele | School enrolment |  | Total | DROPOUT BY MALE & FEMALE |
| --- | --- | --- | --- | --- | --- |
|  |  | Male | Female |  |  |
| 1-4 |  |  |  |  |  |
| 4-8 |  |  |  |  |  |
| 1-8 |  |  |  |  |  |
| 8-10 |  |  |  |  |  |

Problems & constraints in education and school dropout

- _____________________________________________________________

- ____________________________________________________________

- _______________________________________________________________

  - Availability of other infrastructures  and priority problem in basic social service

| Road |  |
| --- | --- |
| Electricity |  |
| Telecommunications |  |
| Market |  |
| - |  |
| - |  |

  - General issues

| - Labour cost - Labor availability - community contribution |  |
| --- | --- |
| - Ethnic composition - Attitude of the community towards the project |  |
| - Religion composition of the people and job culture |  |
| Marriage & cultural practice |  |
| Family size |  |
| Farming system and cultural practice |  |
| Irrigation practice |  |
| Existing cropping pattern |  |
| Proposed cropping pattern |  |
| Constraints to agricultural crop production | - |
| Attitude toward the projects | - |

ANNEX 5: Household Survey Questionnaires /የቤተሰብ መረጃ ማሰባሰቢያ መጠይቅ

የጠያቂው ስም፡ ____________________

ይህ መጠይቅ የተዘጋጀው ሊሠሩ የታቃዱ  አነስተኛ የመስኖ ፕሮጀክቶች ልማት በማጥናት ማህበረሰቡ ተጠቃሚ ለመድረግ ሰሆን  እርሶም የቤተሰብ መረጃ  በግልጽነት እንዲሰጡን በአክብሮት እንጠይቃለን፡፡

ክፍል 1፡ መሠረታዊ መረጃ

  - ቀበሌ፡    ____________________

  - የቤተሰብ ሃላፊ ስም ____________________ ጾታ _____ እድሜ _________

  - ብሄረሰብ፡ ____________________

  - የቤተሰብ ሃላፊ የትምህርት ደረጃ ____________________

  - የቤተሰብ ብዛት ____________________

  - የቤተሰብ አባላት በእድሜና በጾታ

| ዕድሜ | ወንድ | ሴት | ጠቅለላ |
| --- | --- | --- | --- |
| ከ15 ዓመት በታች |  |  |  |
| ከ15-64 ዓመት |  |  |  |
| ከ64 በላይ ዓመት |  |  |  |

  - የቤተሰብ  እቅድ (ወልድ መቆጠጠሪያ) ትምህርት ወሰደዉ ያዉቃሉ? 1) አዎ  2) አይደለም

  - የቤተሰብ  እቅድ (ወልድ መቆጠጠሪያ) ይጠቃመሉ?

1) አዎ 			2) አይደለም

  - የትዉልድ ቦታዎ እዝህ አከባቢ ነዉ?  1) አዎ 			2) አይደለም

ክፍል 2 የመሬት ይዞታና የእርሻ ሥራ  ሁኔታ

  - የእርሻ መሬት አለዎት?		1) አዎ		2) የለኝም

  - በአጠቃላይ የመሬት ይዞታዎ ምን ያህል ሄክታር ይሆናል? _____ሄክታር

  - በመስኖ የሚለማ መሬት አለዎት?  1) አዎ  2) የለኝም

  - አዎ ከሆነ  ከአጠቃላይ የመሬት ይዞታዎ ምን ያህል ሔክታር  በመስኖ ያለመሉ? _______

  - ስንት የእርሻ በሬ    አለዎት ?  _______

  - ለእርሻ ሥራ ምን ይጠቀማሉ ? 1.በሬ   2. ፈረስ	3. አህያ  4. ላም   5. በቅሎ

ክፍል 3፡ ሥርዓተ-ጾታና የእርሻ ሥራ ሁኔታ

  - ሴት እማወራዎች ከወንድ እኩል  መሬት  የማግኘት መብት አላቸዉ?

1. አዎ 		 2. አይደለም

  - በአካባቢዉ ጾታዊ (ለወንድ/ለሴት) የሥራ ክፍፍል አለ?  1. አዎ    2. አይደለም

  - አዎ ከሆነ ሴቶች የማይሳተፉበት መስክ የትኛዉ ነዉ?

- እርሻ ማረስ     2. ማሳ ዝግጅት   3. ኩትኳቶ   4. የመሰኖ ዉሃ ማጠጣት

- አረም		6 .ምርት መሰብሰብ	7. ገበያና ሸያጭ 8. ሌላ __________

  - ሴት እማወራዎች  የመስኖ ጥገና ወጪን መክፈል ይችላሉ  ብለዉ ይገምታሉ ?

1. አዎ			2. አይደለም

ክፍል 4፡ የመስኖ አጠቃቀም ሁኔታና የሰብል ልማት፡-

  - በመስኖ እርሻ የመጠቀም ልምድ አለዎት         1. አዎ	 2. አይደለም

  - በመስኖ መጠቀም ከጀመሩ  ስንት ዓመት ይሆናል? _____________

  - በዓመት ስንት ጊዜ ያመርታሉ? ________

  - በአሀኑ ጊዜ የሚያመርቱትን ሦስት ዋና ዋና የሰብል አይነቶች ይጥቀሱ?

- __________

- __________

- __________

  - የመስኖ ልማት ፕሮጀክቱ ተጠናቆ አገልግሎት መስጠት ሲጀምር ማልማት የሚፈልጓቸውን ሰብሎች    በቅደም ተከተል ያስቀምጡ፡-

1ኛ. _________________________________

2ኛ. _________________________________

3ኛ. _________________________________

  - የመስኖ ሥራ ለማከናወን የቤተሰብ ጉልበት ብቻ በቂ ነዉ ይላሉ?	1. አዎ	 	2.አይደለም

  - ለእርሻና ለመስኖ ጥገና  በቂ የስራ መሣሪያ አለዎት  1. አዎ   2. አይደለም

  - ከልማት ሰራተኛው  በእረሻ ዘዴና በመሳሰሉት ዙሪያ ትምህርት፤ስልጠናና ድጋፍ ያገኛሉ ?

1. አዎ       2. አይደለም

  - ከግብርና ጽ/ቤት ድጋፍ  ተደርጎላቸዉ ያዉቃል?  1. አዎ       2. አይደለም

ክፍል 5፡ በዝናብ  የሚመረቱ ሰብሎችና ምርታማነት

  - በዓመት ዉስጥ ዝናብ የሚያገኙት ለምን ያህል ወራት ነዉ? _________

  - በዝናብ ግዜ የሚያመርቱት ሶስት ዋና ዋና ሰብሎችን ይጥቀሱ?

1. _______	    2. _______ 		3. _____

ክፍል 6፡ የእርሻ  ግብአትና ግብይት

  - ማዳበሪያ ወይንም ሌላ የእርሻ  ግብአት ይጠቀማሉ? 1. አዎ  2. አልጠቀምም

  - በአለፈዉ ዓመት ምን ያህል የእርሻ  ግብአት ተጠቅመዋል?

| የግብአት አይነት | መለኪያ | የተጠቃሙት መጠን |
| --- | --- | --- |
| መደበሪያ |  |  |
| - ዳፕ |  |  |
| - ዩሪያ |  |  |
| ፍግ/ ኮምፖስት |  |  |
| ፀረ አረም |  |  |
| ፀረ ተባይ |  |  |
| ዘር -ቦቆሎ - - |  |  |

  - የእርሻ  ግብአት  ከአካባቢዉ ገበያ ያገኛሉ? 1. አዎ    2. አላገኝም

  - መልስዎ አላገኝም ከሆነ  የእርሻ  ግብአት ከየት ያገኛሉ?

- ከግብርና ጽ/ቤት    2. ከህብረት ሥራ ማህበር    3. ከግለሰብ ነጋዴዎች  4. ሌላ ___

  - የእርሻ  ግብአት ዋጋ ተመጣጣኝ ነዉ ይላሉ ? 1. አዎ  2. አይደለም

ክፍል 7፡ የብድርና ቁጠባ  ሁኔታ

  - የገንዘብና ቀጠባ ተቀም አለ           1) አዎ     2) የለም

  - አዎ ለሆነ ብድር ወሰደዉ ያዉቃሉ

  - የወሰዱትን ብድር ምን ተጠቀሙበት  1) ለእርበታ    2) ለእርሻ ግብዓት 3) ለንግድ 4) ሌላ

  - የገንዘብ እጥረት የሚያጋጥምዎት በየትኞቹ ወራት ውስጥ ነው? ____________________

ክፍል 8፡ የገበያ ሁኔታ

  - ምርትዎን የሚሸጡት ለማን (የት) ነው?

1)  ለአገልግሎት ህብረት ስራ ማህበር       2)  ለሰብል ነጋዴዎች በማሳ ላይ

3) በአካባቢው ገበያ         4)   ለፋብሪካ     5)  ሌሎች ካሉ ይጥቀሱ _

  - ምርትዎን የሚሸጡበት የገበያ ቦታዎች በአማከይ ምን ያህል ሰዓት ይርቃል?

  - ምርት ወደ ገበያ የሚጓጓዘው (የሚያጓጉዙት) በምንድን ነው?

ሀ) በአህያ    ለ) በቅሎ/ፈረስ   ሐ)  በመኪና  መ)  በጋሪ   ሠ)  በሰው ሸክም

ሠ)  ሌላ ካለ ይጥቀሱ _________________________________

  - ከሶስት አመታት ወዲህ በመስኖ እርሻ ምርት፡ግብዓትና፡ገበያ ዙሪያ ካጋጠመዎት ችግሮች ዋና ዋናዎቹ አንገብጋቢዉ የትኛዉ ነዉ ይላሉ? በቅደም ተከተል ያሰቀምጡ

_________ የማዳበሪያ ዋጋ መጨመር

_________ የምርት ዋጋ መቀነስ

_________ የመንገድ ችግር

_________ የትራንስፖርት እጥረት

_________ በአካባቢዉ ገበያ ያለመኖርና የገበያ እጥረት

_________ ሌላ ከአለ ይጠቀሰ

ክፍል 9 የቤተሰብ ምጣኔ ሀብት/ወጪና ገቢ ሁኔታ

  - የቤተሰቡ ዋና የገቢ ምንጭ ምንድነዉ?

1. እርሻ   		 2. እንሰሳት አርባታ     	  3. ዕደ ጥበብ

4. ጥቃቅን ንግድ 	  5. ቀን ሰራተኛ     		  6. ሌላ _____________

  - የቤተሰቡ ሁለተኛ የገቢ ምንጭ  ምንድነዉ?

1. እርሻ/እህል ምርት    2. እንሰሳት አርባታ     3.  እርሻ/እህል ምርትና  ዕደ ጥበብ

4. እርሻ/እህል ምርትና ጥቃቅን ንግድ   5.  ቀን ሰራተኛና ተጓዳኝ ሌላ ሥራ ___

  - የቤተሰቡ አጠቃላይ አማካይ ዓመታዊ ወጪ ግምት ምን ያህል ብር ይሆናል?

  - የአለፈዉ አንድ ዓመት አጠቃላይ ዓመታዊ   ገቢዎ ምን ያህል ብር  ይሆናል?

ክፍል 10፡ የአገልግሎት ክፍያ ግንዛቤ

  - የመስኖ ልማቱን  ዘላቂነት ለማረጋገጥ ተጠቃሚዉ ህብረተሰብ የጥገና ወጪዉን መሸፈን አለበት ብለዉ ያምናሉ? 		 1.አዎ 			2. አይደለም

  - አዎ ከሆነ ለመሰኖ በዓመት ምን ያህል ብር መክፈል ይችላሉ? _________

  - አይደለም ከሆነ የጥገና እና ሌሎች ወጪዎች በማን እንዲሸፈን  ይጠብቃሉ?

- በመንግስት	2. በህብረተሰቡ 3. በእርዳታ ሰጪ ድርጅት   4. ሌላ _________

ክፍል 11፡ አደረጃጀትና ፕሮጀክት አስተዳደር

  - የመስኖ ልማት የህብረት ስራ ማህበር በአካባቢዉ አለ ? 1) አዎ  2) አይደለም

  - የመስኖ ልማት የህብረት ስራ ማህበር አባል ነዎት?

- አዎ		2)	አይደለም

  - የመስኖ ልማቱ የህብረት ስራ ማህበር አባል ካልሆኑ ምክንያቱ ምንድ ነው?

- በማህበር መደራጀት ሰለማልፈልግ

- ማህበሩ የተጠነከረ  በለመሆኑ

- የሚያስተባብር አካል በላመኖሩ ምንም እንቅስቃሴ  የሌለው በመሆኑ

- ሌላ ___________________________

  - ለወደፊት የመስኖ ልማት የህብረት ስራ ማህበር አባል ለመሆን ፈቃደኛ ይሆናሉ?

- አዎ			2)	አይደለም

ጊዜዎን ሰውተው ለሰጡን መልሰ እናመሰግናለን